Attendees: <Angel Paredes,Darshana Sebastian>

Start time: <7:00 PM  01/30/2017>

End time: <7:10 PM  01/30/2017>

<Angel Paredes>:

- What was done since the last scrum meeting?

- Created resources in Azure to deploy database and website (for testing). Created Sendgrid resource. Sendgrid will be our email service provider.

- What is planned to be done until the next scrum meeting?

- Create C# solution with some projects

- What are the hurdles?

- Didn’t faced any hurdles, planning for the requirements.

<Darshana Sebastian>:

- What was done since the last scrum meeting?

- Created some sample C# projects for testing. Tested the project in Azure. Figured out how the Sendgrid resource works.

- Research on the templates that can be used for the website.

- What is planned to be done until the next scrum meeting?

- Create more C# codes.

- What are the hurdles?

- Unawareness about some of the new technologies.

Attendees: <Angel Paredes,Darshana Sebastian>

Start time: <7:00 PM  01/31/2017>

End time: <7:10 PM  01/31/2017>

<Angel Paredes>:

- What was done since the last scrum meeting?

- Created C# solution and included some projects (MVC app, etc)

- Uploaded solution to TFS until Github repository is created

- What is planned to be done until the next scrum meeting?

- Implement mechanism for user to login and register using regular account and FB and Google

- What are the hurdles?

- None

<Darshana Sebastian>:

- What was done since the last scrum meeting?

- Created some C# codes.

- Learned the MVC structure.

- Connected to the Team Foundation server.

- What is planned to be done until the next scrum meeting?

- Work on the user login.

- What are the hurdles?

- Unawareness about some of the new technologies.

Attendees: <Angel Paredes,Darshana Sebastian>

Start time: <7:00 PM  02/01/2017>

End time: <7:10 PM  02/01/2017>

<Angel Paredes>:

- What was done since the last scrum meeting?

- Implementation of Register/signin External sign in with google and facebook

- What is planned to be done until the next scrum meeting?

- Prototype to send to POs for approval

- What are the hurdles?

- Didn’t faced any hurdles, planning for the requirements.

<Darshana Sebastian>:

- What was done since the last scrum meeting?

- Worked on the user sign in with the google and facebook and tested it.

- What is planned to be done until the next scrum meeting?

- Work on the template.

- What are the hurdles?

- None.

Attendees: <Angel Paredes,Darshana Sebastian>

Start time: <7:00 PM  02/02/2017>

End time: <7:10 PM  02/02/2017>

<Angel Paredes>:

- What was done since the last scrum meeting?

- Creation of prototype for club view and send to POs for approval. Received positive feedback.

- What is planned to be done until the next scrum meeting?

- Start working on web api to upload/download images as it will be used in the website

- What are the hurdles?

- None.

<Darshana Sebastian>:

- What was done since the last scrum meeting?

- Finalize with the template for the website and created samples for our project.

- What is planned to be done until the next scrum meeting?

- Start working on the mechanism to upload/download images.

- What are the hurdles?

- Unawareness about some of the new technologies.

Attendees: <Angel Paredes,Darshana Sebastian>

Start time: <7:00 PM  02/03/2017>

End time: <7:10 PM  02/03/2017>

<Angel Paredes>:

- What was done since the last scrum meeting?

- Uploaded project to Github and created the folder structure in repository

- Uploaded prototype for club view (It was reviewed by POs and they liked it)

- Working on mechanism to upload pictures/uploaded project to Github repository

- What is planned to be done until the next scrum meeting?

- Continue working on mechanism to upload pictures (this will be used to add pictures for the nightclub and promoters)

- What are the hurdles?

- None

<Darshana Sebastian>:

- What was done since the last scrum meeting?

- Learned the functioning of the visual studio and how it work with github.

- What is planned to be done until the next scrum meeting?

- Work on the mechanism to upload pictures.

- What are the hurdles?

- None.

Attendees: <Angel Paredes,Darshana Sebastian>

Start time: <7:00 PM  02/06/2017>

End time: <7:10 PM  02/06/2017>

<Angel Paredes>:

- What was done since the last scrum meeting?

Finished WebApi controller to upload and download pictures (this will be used later on when creating the profile of a club/promoter)

- What is planned to be done until the next scrum meeting?

Create the basic layout/template of the site.

- What are the hurdles?

- None

<Darshana Sebastian>:

- What was done since the last scrum meeting?

- Worked on the controller to upload images. Learned more codes and the functioning of visual studio.

- What is planned to be done until the next scrum meeting?

- Work on the template of the website.

- What are the hurdles?

- None.

Attendees: <Angel Paredes,Darshana Sebastian>

Start time: <7:00 PM  02/07/2017>

End time: <7:10 PM  02/07/2017>

<Angel Paredes>:

- What was done since the last scrum meeting?

Created layout with new design for the site and uploaded to Github

- What is planned to be done until the next scrum meeting?

Update Login/Register/LogOff to comply with new layout

- What are the hurdles?

- None

<Darshana Sebastian>:

- What was done since the last scrum meeting?

- Worked on the layout.

- What is planned to be done until the next scrum meeting?

- Work on the login and register of the users.

- What are the hurdles?

- None.

Attendees: <Angel Paredes,Darshana Sebastian>

Start time: <8:20 PM  02/08/2017>

End time: <8:45 PM  02/08/2017>

<Angel Paredes>:

- What was done since the last scrum meeting?

Updated Login/Register/LogOff to comply with new layout

- What is planned to be done until the next scrum meeting?

Start working on adding new Club functionality

- What are the hurdles?

- None

<Darshana Sebastian>:

- What was done since the last scrum meeting?

- Worked on the login/ register.

- What is planned to be done until the next scrum meeting?

- Start working on the documentation and related tasks.

- Start working on the Sendgrid email service.

- What are the hurdles?

- None.

Attendees: <Angel Paredes,Darshana Sebastian>

Start time: <8:00 PM  02/09/2017>

End time: <8:15 PM  02/09/2017>

<Angel Paredes>:

- What was done since the last scrum meeting?

UPdate Login/Register to use AJAX request instead of regular form posting

- What is planned to be done until the next scrum meeting?

Final touches in the registration process (External login provider)

- What are the hurdles?

- None

<Darshana Sebastian>:

- What was done since the last scrum meeting?

- Started working on the documentation

- What is planned to be done until the next scrum meeting?

- Test the login and registration

- Finish up the documentation

- Schedule the sprint meeting with the product owners.

- What are the hurdles?

- None.

Attendees: <Angel Paredes,Darshana Sebastian>

Start time: <7:00 PM  02/10/2017>

End time: <7:15 PM  02/10/2017>

<Angel Paredes>:

- What was done since the last scrum meeting?

Finished send confirmation email mechanism when user registers

Finished forgot password feature

Finished documentation and testing

- What is planned to be done until the next scrum meeting?

Sprint planning

- What are the hurdles? None

<Darshana Sebastian>:

- What was done since the last scrum meeting?

- Finished the confirmation email for registration

- Finished with the documentation, testing and the video

- Completed the sprint review meeting with the product owners

- What is planned to be done until the next scrum meeting?

- Schedule sprint planning meeting

- Plan the tasks for the next sprint.

- What are the hurdles?

- None