Daily Scrum Meeting Minutes:

Attendees: Christopher Whilar and Alejandro Ferragut

Start time: 7:00 PM 3/6/2017

End time: 7:20 PM 3/6/2017

Christopher Whilar:

- What was done since the last scrum meeting?

- Planning the system design of News Platform

- What is planned to be done until the next scrum meeting?

- Start implementing user stories and set up the database.

- What are the hurdles?

- Getting the database running

Alejandro Ferragut:

- What was done since the last scrum meeting?

- Work on designing the system for the new project: news platform

- What is planned to be done until the next scrum meeting?

- Work on the database

- What are the hurdles?

- none

Attendees: Christopher Whilar and Alejandro Ferragut

Start time: 7:00 PM 3/6/2017

End time: 7:20 PM 3/6/2017

Christopher Whilar:

- What was done since the last scrum meeting?

- Planned out the system design for News Platform

- What is planned to be done until the next scrum meeting?

- Research API sources to get latest news from

- What are the hurdles?

- No hurdles

Alejandro Ferragut

:

- What was done since the last scrum meeting?

- Setup database

- Create basic user stories

- What is planned to be done until the next scrum meeting?

- Setup google search API and newsapi.org

- push to github

- What are the hurdles?

- none

Attendees: Christopher Whilar and Alejandro Ferragut

Start time: 7:00 PM 3/6/2017

End time: 7:20 PM 3/6/2017

Christopher Whilar:

- What was done since the last scrum meeting?

- Found Bing News API and Google News RSS Feeds

- What is planned to be done until the next scrum meeting?

- Develop and algorithm to keep the news updated in our database.

- What are the hurdles?

- How to actually update the database

Alejandro Ferragut:

- What was done since the last scrum meeting?

- Setup google search API

- Create an example

- Pushed to github

- What is planned to be done until the next scrum meeting?

- Research Google Alerts, Microsoft Bing News Search, and WebHose

- What are the hurdles?

- Finding a free API

Attendees: Christopher Whilar and Alejandro Ferragut

Start time: 7:00 PM 3/6/2017

End time: 7:20 PM 3/6/2017

Christopher Whilar:

- What was done since the last scrum meeting?

- Algorithm for updating the database has been implemented. Web server

will keep the database updated every hour

- What is planned to be done until the next scrum meeting?

- Thoroughly test the updating algorithm. Make sure data is being updated

in database

- What are the hurdles?

- Similar data is being stored to the database so we must develop a way to

not store similar data in the database.

Alejandro Ferragut:

- What was done since the last scrum meeting?

- Get Google Alerts and Microsoft Bing News Search data making http calls to APIs.

- What is planned to be done until the next scrum meeting?

- Developed algorithm to update news in database.

- What are the hurdles?

- Which API to use, database duplicates.

Attendees: Christopher Whilar and Alejandro Ferragut

Start time: 7:00 PM 3/6/2017

End time: 7:20 PM 3/6/2017

Christopher Whilar:

- What was done since the last scrum meeting?

- Developed algorithm to update news in database

- What is planned to be done until the next scrum meeting?

- Design an algorithm to be able to differentiate news being fetched from

API sources and to not store similar news in database

- What are the hurdles?

- Data being fetched from API sources sometimes contains null values. For

example not all of the news data come with pictures. This can throw an

exception so we must handle it.

Alejandro Ferragut:

- What was done since the last scrum meeting?

- Worked with Chris to develop an algorithm .

- What is planned to be done until the next scrum meeting?

- Detect duplicate news.

- What are the hurdles?

- Some exceptions, API’s cost money, google search only offers 100 daily calls.

Attendees: Christopher Whilar and Alejandro Ferragut

Start time: 7:00 PM 3/6/2017

End time: 7:20 PM 3/6/2017

Christopher Whilar:

- What was done since the last scrum meeting?

- Algorithm for not storing similar data into the database has been

Implemented. The way this algorithm works is that for every data we fetch from the API sources, if there is a record in our database where 3 or more words of length at least 5 are the same then we consider that to be similar

- What is planned to be done until the next scrum meeting?

- Test this algorithm

- What are the hurdles?

- Similar data is being stored for some reason cannot figure out why

Alejandro Ferragut:

- What was done since the last scrum meeting?

- We are now able to avoid duplicated news.

- What is planned to be done until the next scrum meeting?

- Debug the algoritm

- Research angularJS

- What are the hurdles?

- Issues with duplicated news

Attendees: Christopher Whilar and Alejandro Ferragut

Start time: 7:00 PM 3/6/2017

End time: 7:20 PM 3/6/2017

Christopher Whilar:

- What was done since the last scrum meeting?

- Algorithm for not storing similar data has been tested and now works

correctly.

- What is planned to be done until the next scrum meeting?

- Filter out the data that we receive from the source API. The date

published must be converted to the local time. If data does not come with an image fetch random images for Bing API based on the web servers News key word

- What are the hurdles?

- Not all news actually come with image so for the latest news sections we

want to show images to make it look beautiful

Alejandro Ferragut:

- What was done since the last scrum meeting?

- Fixed algorithm

- What is planned to be done until the next scrum meeting?

- Work on the User Interface, bootstrap and angularjs research

- What are the hurdles?

- I have no experience in boostrap or angularjs. Google search API might not be the best to use.

Attendees: Christopher Whilar and Alejandro Ferragut

Start time: 7:00 PM 3/6/2017

End time: 7:20 PM 3/6/2017

Christopher Whilar:

- What was done since the last scrum meeting?

- Filtered out data from Bing News API.

- What is planned to be done until the next scrum meeting?

- Filter out Google News RSS Feeds Data

- What are the hurdles?

- The data come in JSON format but the actual values are in html tags. We

must clean out the data.

Alejandro Ferragut:

- What was done since the last scrum meeting?

- Work on User Interface, bootstrap and angularjs research

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Attendees: Christopher Whilar and Alejandro Ferragut

Start time: 7:00 PM 3/6/2017

End time: 7:20 PM 3/6/2017

Christopher Whilar:

- What was done since the last scrum meeting?

- Developed a regular expression algorithm for cleaning out the html tags

from the Google News data

- What is planned to be done until the next scrum meeting?

- Test Google News data

- What are the hurdles?

- The provider of the news is inside of the title data at the end of the string.

We must pull it out

Alejandro Ferragut:

- What was done since the last scrum meeting?

- Work on GUI

- Research angularJS, bootstrap

- Work on cleaning out html tags from Google news data

- What is planned to be done until the next scrum meeting?

- Work on the front end , GUI

- What are the hurdles?

- none

Attendees: Christopher Whilar and Alejandro Ferragut

Start time: 7:00 PM 3/6/2017

End time: 7:20 PM 3/6/2017

Christopher Whilar:

- What was done since the last scrum meeting?

- Tested the Google News RSS Feeds data. Works correctly. Now our

system’s news coming from Bing and Google are filtered out correctly

- What is planned to be done until the next scrum meeting?

- Make the application Mobile Responsive

- What are the hurdles?

No hurdles

Alejandro Ferragut:

- What was done since the last scrum meeting?

- Work on the front end , GUI

- Meet with Chris, Look for a bootstrap template to use

- research

- What is planned to be done until the next scrum meeting?

- Make the application responsible for multiple interfaces

- What are the hurdles?

- none