Daily Scrum Meeting Minutes:

Attendees: Christopher Whilar and Alejandro Ferragut

Start time: 3:00pm

End time: 3:20pm

Christopher Whilar:

- What was done since the last scrum meeting?

- Begun working on making the client application mobile responsive

- What is planned to be done until the next scrum meeting?

- Give classes and ids to html elements such that we can have a responsive.css

stylesheets where we can set up css values for classes and ids of html elements

based on screen sizes.

- What are the hurdles?

- There are a lot of classes and ids we must use so this is going to be time

consuming

Alejandro Ferragut:

- What was done since the last scrum meeting?

- Add content to the front end

- Edit css to make application responsive

- What is planned to be done until the next scrum meeting?

- Work on front end design

- What are the hurdles?

- none

Christopher Whilar and Alejandro Ferragut:

Start time: 3:00pm

End time: 3:20pm

Christopher Whilar:

- What was done since the last scrum meeting?

- Working on mobile responsive design

- What is planned to be done until the next scrum meeting?

Still working on responsive.css file for a mobile responsive application.

- What are the hurdles?

Time consuming

Alejandro Ferragut:

- What was done since the last scrum meeting?

- Work on front end html/ css

- What is planned to be done until the next scrum meeting?

- Work with chris to make the website responsive to mobile.

- What are the hurdles?

- Time consuming

Christopher Whilar and Alejandro Ferragut:

Start time: 3:00pm

End time: 3:20pm

Chriostopher Whilar

- What was done since the last scrum meeting?

- Working on mobile responsive design

- What is planned to be done until the next scrum meeting?

News Platform has to be set up as a platform so we must make it such that we can switch the key word on the web server and all the news displayed will be based on that key word.

- What are the hurdles?

Figuring out an efficient way to do this

Alejandro Ferragut:

- What was done since the last scrum meeting?

- Meet with Chris

- Work with bootstrap on front end

- and research

- What is planned to be done until the next scrum meeting?

- Work with Mohsen to receive feedback on frontend

- Keep editing frotnend

- What are the hurdles?

none

Attendees: Christopher Whilar and Alejandro Ferragut

Start time: 3:00pm

End time: 3:20pm

Christopher Whilar:

- What was done since the last scrum meeting?

- The news that we stored to our database will have an attribute called newsTag

and this newsTag will be the News Key Word of the server so that way the server

knows which records to pull out of the database based on the keyword

- What is planned to be done until the next scrum meeting?

- Our controller methods in our web server must take in as parameters the News

Key Word.

- What are the hurdles?

The main page titles must be based on the News Search Key word of the server.

Alejandro Ferragut:

- What was done since the last scrum meeting?

- Meet with Chris, work on backend.

- Front End customization

- Familiarize with new frontend

- What is planned to be done until the next scrum meeting?

- Meet with Chris.

- More work on backend: c# part and search query.

- Modify front end

- What are the hurdles?

- none.

Attendees: Christopher Whilar and Alejandro Ferragut

Start time: 3:00pm

End time: 3:20pm

Christopher Whilar:

- What was done since the last scrum meeting?

- Fixed all titles so they are based on the web servers News Key Word

- What is planned to be done until the next scrum meeting?

- Test out the entire application for different news topics.

- What are the hurdles?

- Had to fix all the stored procedures in database.

Alejandro Ferragut:

- What was done since the last scrum meeting?

- Meet with Chris.

- Work on FrontEnd

- What is planned to be done until the next scrum meeting?

- Meet with Chris.

- More work on backend: c# part and search query.

- Modify frontend

- Work on search aPI call

- What are the hurdles?

- none.

Attendees: Christopher Whilar and Alejandro Ferragut

Start time: 3:00pm

End time: 3:20pm

Christopher Whilar:

- What was done since the last scrum meeting?

- Tested the platform by switching for different news key words. It is working

Perfect and different types of news are being stored to the database with their respective news tag. Correct data is also being displayed in the web application

- What is planned to be done until the next scrum meeting?

- Research how to use youtube API for latest video search.

- What are the hurdles?

- Understanding the youtube API

Alejandro Ferragut:

- What was done since the last scrum meeting?

- Completes search API call

- Worked on AngularJS search part

- What is planned to be done until the next scrum meeting?

- Research on Twitter API

- instagram API

- facebook API

- What are the hurdles?

- none

Attendees: Christopher Whilar and Alejandro Ferragut

Start time: 3:00pm

End time: 3:20pm

Christopher Whilar:

- What was done since the last scrum meeting?

- Obtained youtube API key so we can make requests to the youtube API

- What is planned to be done until the next scrum meeting?

Set up the web server to make requests to youtube API every hour.

- What are the hurdles?

- No hurdles

Alejandro Ferragut:

- What was done since the last scrum meeting?

- Research on API’s. Obtained keys

- Researched 3rd party API’s

- Work on the search front end and latest news

- What is planned to be done until the next scrum meeting?

- Work on the latest news front end / AngularJS

- What are the hurdles?

- Some API’s need to be approved and it can take quite some time.

Attendees: Christopher Whilar and Alejandro Ferragut

Start time: 3:00pm

End time: 3:20pm

Christopher Whilar:

- What was done since the last scrum meeting?

- Set up the web server to make requests to youtube API every hour.

- What is planned to be done until the next scrum meeting?

- Set up angular script to make request to our web API.

- What are the hurdles?

- Youtube videos are not displaying on web site

Alejandro Ferragut:

- What was done since the last scrum meeting?

- Youtube API setup

- Work on youtube controller C#

- Worked on the frontend

- What is planned to be done until the next scrum meeting?

- Work on frontend.

- What are the hurdles?

- None.

Attendees: Christopher Whilar and Alejandro Ferragut

Start time: 3:00pm

End time: 3:20pm

Christopher Whilar:

- What was done since the last scrum meeting?

- Set up script to call our web api for youtube videos. Filter out youtube

videos data. Video link must set up as youtube.com/embed/<video-id>.

Now video is displayed

- What is planned to be done until the next scrum meeting?

- Learn to use twitter API

- What are the hurdles?

- Figuring out how to get the Access Token

Alejandro Ferragut:

- What was done since the last scrum meeting?

- Frontend html & css: 3 columns to display news/videos/tweets

- What is planned to be done until the next scrum meeting?

- Work on frontend.

- Search feature implementation

- What are the hurdles?

- None.

Attendees: Christopher Whilar and Alejandro Ferragut

Start time: 3:00pm

End time: 3:20pm

Christopher Whilar:

- What was done since the last scrum meeting?

- Got the access token for twitter API through OAuth. Implemented filtering

the data and a script for getting the data from web server to web

application.

- What is planned to be done until the next scrum meeting?

- Display tweets beautifully on the application

- What are the hurdles?

- No hurdles

Alejandro Ferragut:

- What was done since the last scrum meeting?

- Search feature

- Twitter API calls

- Twitter controller c#

- What is planned to be done until the next scrum meeting?

- Search feature to work on title body as well.

- Tweets to be displayed.

- What are the hurdles?

- Search does not contain pagination.