## Sprints Plan – News Platform 1.0

### Sprint 1

Attendees: Christopher Whilar, Alejandro Ferragut, Mohsen Taheri

Start time: 1:30PM

End time: 2:00PM

After discussion, the velocity of the team were estimated to be on time.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story #122 Run sample C++ code on Android studio

- User Story #129 Create JNI skeleton for native library

- User Story #125 Load Kairos library into Android Studio

The team members indicated their willingness to work on the following user stories.

- Christopher Whilar

- User Story #129 Create JNI skeleton for native library

- User Story #125 Load Kairos library into Android Studio

- Alejandro Ferragut

- User Story #122 Run sample C++ code on Android studio

- User Story #125 Load Kairos library into Android Studio

### Sprint 2

Attendees: Christopher Whilar, Alejandro Ferragut, Brian Brackeen

Start time: 1:30PM

End time: 2:00PM

After discussion, the velocity of the team were estimated to be very slow because Kairo’s code does not even works. We are going to be switching projects. For sprint 3 Mohsen wants us to help Traffic Simulator with research and also wants us to set up Microsoft AirSim

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User Story #137 Research JSON and GeoJSON

User Story #145 Run Microsoft Airsim

The team members indicated their willingness to work on the following user stories.

- Christopher Whilar

- User Story #145 Run Microsoft Airsim

- User Story #137 Research JSON and GeoJSON

- Alejandro Ferragut

- User Story #145 Run Microsoft Airsim

- User Story #137 Research JSON and GeoJSON

### Sprint 3

Attendees: Christopher Whilar, Alejandro Ferragut, Mohsen Taheri

Start time: 2:30PM

End time: 3:00PM

After discussion, the velocity of the team were estimated to be on time.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story #1 Keep News Updated

- User Story #2 Similar data should not be stored to database

- User Story #3 Search feature

- User Story #4 Data must be displayed in a beautiful user interface.

The team members indicated their willingness to work on the following user stories.

- Christopher Whilar

- User Story #1 Keep News Updated

- User Story #2 Similar data should not be stored to database

- Alejandro Ferragut

- User Story #3 Search feature

- User Story #4 Data must be displayed in a beautiful user interface.

### Sprint 4

Attendees: Christopher Whilar, Alejandro Ferragut, Mohsen Taheri

Start time: 1:30PM

End time: 2:00PM

After discussion, the velocity of the team were estimated to be on time.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story #5 Web application must also be mobile responsive

- User Story #6 News data must be based on a keyword

- User Story #7 Application must show latest videos from youtube

- User Story #8 One responsive web page

- User Story #9 Application must show latest twitter posts.

- User Story #10 Top bar with top 10 driverless cars companies

The team members indicated their willingness to work on the following user stories.

Christopher Whilar and Alejandro Ferragut

- User Story #5 Web application must also be mobile responsive

- User Story #6 News data must be based on a keyword

- User Story #7 Application must show latest videos from youtube

- User Story #8 One responsive web page

- User Story #9 Application must show latest twitter posts.

- User Story #10 Top bar with top 10 driverless cars companies

### Sprint 5

Attendees: Christopher Whilar, Alejandro Ferragut, Mohsen Taheri

Start time: 1:30PM

End time: 2:00PM

After discussion, the velocity of the team were estimated to be on time.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story #11 Data displayed must be latest and most popular.

- User Story #12 Click on a news article to open the source page in a new tab.

- User Story #13 Able to see the news, videos and Tweets in separate columns

- User Story #14 Title must show keyword searched for and amount of results

- User Story #15 News must have a Google-like infinite pagination to scroll

- User Story #16 Weather & temperature

The team members indicated their willingness to work on the following user stories.

Christopher Whilar

- User Story #11 Data displayed must be latest and most popular.

- User Story #12 Click on a news article to open the source page in a new tab.

- User Story #15 News must have a Google-like infinite pagination to scroll

Alejandro Ferragut

- User Story #13 Able to see the news, videos and Tweets in separate columns

- User Story #14 Title must show keyword searched for and amount of results

- User Story #16 Weather & temperature

### Sprint 6

Attendees: Christopher Whilar, Alejandro Ferragut, Mohsen Taheri

Start time: 10:30AM

End time: 11:00AM

After discussion, the velocity of the team were estimated to be on time.

During Sprint 7 we will wrap everything up and not code anymore. We will work on posters, final document, presentation, and videos. In the first week of sprint 7 we will have our showcase on the Friday and on this week documents must be finished. On the second week of sprint 7 we must upload all youtube videos to senior project youtube channel and make a play list for News Platform.

### Sprint 7

Attendees: Christopher Whilar, Alejandro Ferragut, Mohsen Taheri

Start time: 12:00PM

End time: 12:30AM

.