Sprint Retrospective Meeting Minutes

Sprint 1

Attendees: Christopher Whilar and Alejandro Ferragut

Start time: 3:00pm

End time: 4:00pm

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes we are in good pase

- Did we do a good job estimating the points (time required) for each user story?

  - Yes

- Did each team member work as scheduled?

  - Yes we have met everyday Monday through Friday for 4 hours a day

What went right?

- We were able to run the sample C++ code on Android Studio

How to address the issues in the next sprint?

- How to improve the process?

  - We now must upload the Kairos SDK to Android Studio

- How to improve the product?

  - We must do more research

Sprint 2

Attendees: Christopher Whilar, Alejadnro Ferragut

Start time: 4:00pm - 2/10/2017

End time: 5:00pm - 2/10/2017

What went wrong?

- We were not able to build the Kairos native library from scratch. There were too many linux dependencies that would not work. Neil the engineer was not able to build the library and doesn’t really care. Has not replied to email that we have sent him. We are switching project.

What went right?

- We were able to build a JNI sample with C++ classes and methods that we can use from java. Either way we cannot keep working on Kairos because we are wasting time and they are wasting our time

Sprint 3

Attendees: Christopher Whilar and Alejandro Ferragut

Start time: 2/24/2017 3:00pm

End time: 2/24/2017 3:20pm

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes

- Did we do a good job estimating the points (time required) for each user story?

  - Yes

- Did each team member work as scheduled?

  - Yes

What went right?

- Did some useful research for traffic simulator and successfully completed AirSim. There were some issues with the conntroller

How to address the issues in the next sprint?

- How to improve the process?

  - We are now gonna work on News Platform

Sprint 4

Attendees: Christopher Whilar and Alejandro Ferragut

Start time: 3/10/2017 4:00pm

End time: 3/10/2017 4:30pm

What went wrong?

- Did we do a good job estimating our team's velocity?

  - yes

- Did we do a good job estimating the points (time required) for each user story?

  - yes

- Did each team member work as scheduled?

  - yes

What went right?

- We got a very good start for News Platform. Implementation is working correctly and product owner is happy with how the product is coming along so far. We are able to get news sources from APIs which was the main problem

How to address the issues in the next sprint?

- How to improve the process?

  - We are going to spend more time on senior project per week than it is required scince Kairos screwed us over

- How to improve the product?

  - Will have a beautiful interface

Sprint 5

Attendees: Christopher Whilar and Alejandro Ferragut

Start time: 3/24/2017 1:00pm

End time: 3/24/2017 1:00pm

What went wrong?

- Did we do a good job estimating our team's velocity?

  - yes

- Did we do a good job estimating the points (time required) for each user story?

  - yes

- Did each team member work as scheduled?

  - yes

What went right?

- Controllers and Web Design is coming along great. Application looks beautiful

How to address the issues in the next sprint?

- How to improve the process?

  - We are going to do more testing to avoid reimplementation

- How to improve the product?

  - Will add youtube videos and tweets

Sprint 6

Attendees: Christopher Whilar and Alejandro Ferragut

Start time: 4/7/2017 1:00pm

End time: 4/7/2017 1:20pm

What went wrong?

- Did we do a good job estimating our team's velocity?

  - yes

- Did we do a good job estimating the points (time required) for each user story?

  - yes

- Did each team member work as scheduled?

  - yes

What went right?

- Application now has videos and tweets for a better user experience

How to address the issues in the next sprint?

- How to improve the process?

  - We are going to do more testing to avoid reimplementation

- How to improve the product?

  - Product is finished

Sprint 7

Attendees: Christopher Whilar and Alejandro Ferragut

Start time: 4/21/2017 12:00pm

End time: 4/21/2017 12:20pm

What went wrong?

- Did we do a good job estimating our team's velocity?

  - yes

- Did we do a good job estimating the points (time required) for each user story?

  - yes

- Did each team member work as scheduled?

  - yes

What went right?

- We finished all documentation and videos and uploaded everything successfully to moodle