Daily Scrum Meeting Minutes:

Attendees: Max Leone, Humberto Chacon, Salvador Gandara

Start time: 2:30PM

End time: 2:40PM

Date: Feb 3 2017

<Max Leone>:

- What was done since the last scrum meeting?

- Documenting, making diagrams, use case, sequence, and class diagrams for the first story ("Add Node"). Reading all the guidelines. Prototyping.

- What is planned to be done until the next scrum meeting?

- Implement AI (Car).

- Start by outlining class.

- First steps into implementing visual tool for easy graph creation.

- What are the hurdles?

- Nothing out of the ordinary. Mainly going through the process of the implementation.

<Humberto Chacon>:

- What was done since the last scrum meeting?

- Furthered implementation of Dijkstra.

- Wrote testing code.

- What is planned to be done until the next scrum meeting?

- Upload Dijkstra code to github

- Reading section 1.3 to understand dynamic and versatile approach

- Figure out good algorithm for getting diameter of a graph.

- What are the hurdles?

- Understanding of diameter algorithm.

<Salvador Gandara>:

- What was done since the last scrum meeting?

- Working on making a post endpoint for Hug. Explored the pseudocode for the algorithms.

- What is planned to be done until the next scrum meeting?

- Complete the post endpoint to support JSON input.

- What are the hurdles?

- Formatting the requests. Getting responses.

Attendees: Max Leone, Humberto Chacon, Salvador Gandara

Start time: 2:30PM

End time: 2:40PM

Date: Feb 6 2017

<Max Leone>:

- What was done since the last scrum meeting?

- Made tool for visually creating graph nodes

- What is planned to be done until the next scrum meeting?

- Document current work in mingle, etc

- What are the hurdles?

- Using the new tools, like mingle.

<Humberto Chacon>:

- What was done since the last scrum meeting?

- Re-read section 1.2, read section 1.3, re-read 2.1 and 2.2, read section 3.11

- What is planned to be done until the next scrum meeting?

- Start implementing 3.1

- What are the hurdles?

- Implement neighborhood algorithm to figure out neighborhood of a node in the graph.

- Figure out to turn any graph into graph of diameter power of 2

<Salvador Gandara>:

- What was done since the last scrum meeting?

- Post endpoint for hug that accepts JSON data. Read Algorithms 3.1, 2.1.

- What is planned to be done until the next scrum meeting?

- Explore PyInstaller to package the API for Hug.

- What are the hurdles?

- Dependencies on Hug can complicate PyInstaller.

Attendees: Max Leone, Humberto Chacon, Salvador Gandara

Start time: 2:30PM

End time: 2:40PM

Date: Feb 7 2017

<Max Leone>:

- What was done since the last scrum meeting?

- Documented code.

- What is planned to be done until the next scrum meeting?

- Adding features to visual graph generator.

- Include art assets in order to do scenes.

- What are the hurdles?

- Making it look nice, not an artist.

<Humberto Chacon>:

- What was done since the last scrum meeting?

- Implemented algorithms with and without networkx library

- What is planned to be done until the next scrum meeting?

- Further alg 3.1 with library.

- What are the hurdles?

- Implementing alg. hurdles.

<Salvador Gandara>:

- What was done since the last scrum meeting?

- Installed pyinstaller

- DL git source

- What is planned to be done until the next scrum meeting?

- Update tasks for user stories

- Investigate endpoints for py functions

- What are the hurdles?

- Difficulty calling py functions using HUG API

Attendees: Max Leone, Humberto Chacon, Salvador Gandara

Start time: 2:30PM

End time: 2:40PM

Date: Feb 8 2017

<Max Leone>:

- What was done since the last scrum meeting?

- Finished connecting nodes as neighbors

- Updating all nodes, when moved

- What is planned to be done until the next scrum meeting?

- Design Map background, roads, intersections, etc

- What are the hurdles?

- Learn some Photoshop

<Humberto Chacon>:

- What was done since the last scrum meeting?

- Understand Proof Lemma 3.1

- Convert any graph into form with diameter 2^h to be used by alg

- What is planned to be done until the next scrum meeting?

- Continue with alg 3.1

- What are the hurdles?

- Implementing alg

<Salvador Gandara>:

- What was done since the last scrum meeting?

- Begun integration of the Hug api with Dijkstra algorithm

- Downloading all libraries that are necessary

- What is planned to be done until the next scrum meeting?

- Integrate functions to endpoints

- What are the hurdles?

- Difficulties with function calls

Attendees: Max Leone, Humberto Chacon, Salvador Gandara

Start time: 2:30PM

End time: 2:40PM

Date: Feb 9 2017

<Max Leone>:

- What was done since the last scrum meeting?

- Found out Photoshop is not a good way to make a map through experimentation.

- Generating a mesh based on the path instead.

- What is planned to be done until the next scrum meeting?

- Do research into JSON and try to start communicating with API.

- What are the hurdles?

- Complications with interfacing with the API and JSON.

<Humberto Chacon>:

- What was done since the last scrum meeting?

- Wrote code for alg 3.1

- What is planned to be done until the next scrum meeting?

- Testing alg. Code: edge cases

- Documentation

- What are the hurdles?

- Debugging

<Salvador Gandara>:

- What was done since the last scrum meeting?

- Determined HUG uses persistent objects

- What is planned to be done until the next scrum meeting?

- Parse JSON input to call dijkstra functions

- What are the hurdles?

- Parsing raw JSON into list of list of floats

Attendees: Max Leone, Humberto Chacon, Salvador Gandara

Start time: 2:30PM

End time: 2:40PM

Date: Feb 13 2017

<Max Leone>:

- What was done since the last scrum meeting?

- Documentation

- What is planned to be done until the next scrum meeting?

- Added tasks in mingle

- Started working adding buttons for easy graph manipulation

- What are the hurdles?

- Nothing pops out as a big hurdle

<Humberto Chacon>:

- What was done since the last scrum meeting?

- Documentation

- Fixed bug with Randomized HDS Generator

- What is planned to be done until the next scrum meeting?

- Research Alg 3.3 and 3.4 for user story/tasks for mingle

- What are the hurdles?

- Difficulties understanding alg.

<Salvador Gandara>:

- What was done since the last scrum meeting?

- User story documentation

- What is planned to be done until the next scrum meeting?

- Determine alternative to PyInstaller

- Update Mingle

- What are the hurdles?

- Starting HUG API using PyInstaller Exe

Attendees: Max Leone, Humberto Chacon, Salvador Gandara

Start time: 2:30PM

End time: 2:40PM

Date: Feb 14 2017

<Max Leone>:

- What was done since the last scrum meeting?

- Added buttons talked about previously

- What is planned to be done until the next scrum meeting?

- Add new functionality for connecting nodes

- What are the hurdles?

- How to go about doing this

- Difficulties of overlapping edges in a 2d plane

<Humberto Chacon>:

- What was done since the last scrum meeting?

- Studied alg 3.2 and 3.4

- What is planned to be done until the next scrum meeting?

- Implement alg 3.2

- First, generate HDT using an HDS

- Then, implement projection alg.

- What are the hurdles?

- Algorithms.

<Salvador Gandara>:

- What was done since the last scrum meeting?

- Researched and installed flask

- Decided to use it

- Started porting HUG code to Flask

- What is planned to be done until the next scrum meeting?

- Finish porting HUG code

- Use PyInstaller to deploy flask app

- What are the hurdles?

- Using Flask on windows

Attendees: Max Leone, Humberto Chacon, Salvador Gandara

Start time: 2:30PM

End time: 2:40PM

Date: Feb 15 2017

<Max Leone>:

- What was done since the last scrum meeting?

- Added connect functionality to connect nodes in a graph by selecting the nodes and clicking the button

- What is planned to be done until the next scrum meeting?

- Start working on generating and exporting JSON to send to API

- Research in order to generate the JSON

- What are the hurdles?

- Difficulties in generating JSON from C# arrays

<Humberto Chacon>:

- What was done since the last scrum meeting?

- Generating HDT using an HDS

- Refactored code to be more functional than object oriented, taking the graph as a parameter.

- Difficulties with alg 3.2 where sets in HDS need a representative element

- What is planned to be done until the next scrum meeting?

- Make new object to store set and rep element of set

- Refactor code to use object

- Continue with alg 3.2

- What are the hurdles?

- Alg 3.2 - unforeseen difficulties

<Salvador Gandara>:

- What was done since the last scrum meeting?

- Tried to export flask app using PyInstaller

- Downgraded to Python 3.5

- Explored some alternatives flask and PyInstaller

- What is planned to be done until the next scrum meeting?

- Test Flask with PyInstaller on Py3.5

- Consider alternatives

- See if it’s reasonable to just use a virtual environment, called VirtualEnv

- What are the hurdles?

- Distributing API

Attendees: Max Leone, Humberto Chacon, Salvador Gandara

Start time: 2:30PM

End time: 2:40PM

Date: Feb 16 2017

<Max Leone>:

- What was done since the last scrum meeting?

- Found bugs with connecting nodes and fixed it.

- What is planned to be done until the next scrum meeting?

- Work on JSON and API interface.

- What are the hurdles?

- Prediction with generating JSON lists.

<Humberto Chacon>:

- What was done since the last scrum meeting?

- Implemented alg 3.2

- What is planned to be done until the next scrum meeting?

- Determine why alg. Is generating cycles for it’s paths.

- What are the hurdles?

- Debugging alg.

<Salvador Gandara>:

- What was done since the last scrum meeting?

- Packaged flask API using PyInstaller

- What is planned to be done until the next scrum meeting?

- Explore difference between 1 file and 1 folder for PyInstaller

- What are the hurdles?

- Testing on machine without Python or any packages

Attendees: Max Leone, Humberto Chacon, Salvador Gandara

Start time: 2:30PM

End time: 2:40PM

Date: Feb 17 2017

<Max Leone>:

- What was done since the last scrum meeting?

- Created JSON conversion code to create JSON strings out of C# arrays.

- What is planned to be done until the next scrum meeting?

- Test getting path from JSON

- Work on car AI.

- What are the hurdles?

- Getting cars to handle intersections properly.

<Humberto Chacon>:

- What was done since the last scrum meeting?

- Debugging generation of cycles from alg.

- What is planned to be done until the next scrum meeting?

- Generate graphs to debug visually

- What are the hurdles?

- Complexity in path generation: cycles.

<Salvador Gandara>:

- What was done since the last scrum meeting?

- Got traffic sim API running on flask using single exe

- What is planned to be done until the next scrum meeting?

- Update documentation

- Push code to dev branch

- Investigate Unity integration

- What are the hurdles?

- Return type of path is list of numpy ints

Attendees: Max Leone, Humberto Chacon, Salvador Gandara

Start time: 2:30PM

End time: 2:40PM

Date: Feb 20 2017

<Max Leone>:

- What was done since the last scrum meeting?

- Worked on JSON generation/API.

- Properly loading JSON returned from API JSON format.

- What is planned to be done until the next scrum meeting?

- Continue working and advancing car AI.

- Slow/brake/stop, etc.

- What are the hurdles?

- Physics/AI can be tricky.

<Humberto Chacon>:

- What was done since the last scrum meeting?

- Continue debugging

- Nonexistent edges between 0 and -1

- Converted to infinity

- After conversion netX generated edges even if weight is infinity

- Instead of converting to infinity convert to 0.0

- What is planned to be done until the next scrum meeting?

- Continue to debug

- What are the hurdles?

- Book doesn't specify how to get rep node

- Problem with representative node of each set

- Waiting on response from Kianoosh

<Salvador Gandara>:

- What was done since the last scrum meeting?

- Worked on Documentation, Diagrams, etc.

- What is planned to be done until the next scrum meeting?

- Push code.

- Make new endpoint for Max’s JSON format.

- What are the hurdles?

- Parsing Max’s JSON format.

Attendees: Max Leone, Humberto Chacon, Salvador Gandara

Start time: 2:30PM

End time: 2:40PM

Date: Feb 21 2017

<Max Leone>:

- What was done since the last scrum meeting?

- Worked on car AI, currently working pretty well.

- What is planned to be done until the next scrum meeting?

- Finish controller for simulation that allows you to change the settings of the spawned cars.

- What are the hurdles?

- Too many cars negative affect performance.

- Need to implement object pooling for cars, increasing performance.

<Humberto Chacon>:

- What was done since the last scrum meeting?

- Left alg 3.2 with previous implementation

- Researching alg 3.4

- What is planned to be done until the next scrum meeting?

- Implement alg 3.4

- What are the hurdles?

- Difficulties with alg 3.2 when implementing alg 3.4

<Salvador Gandara>:

- What was done since the last scrum meeting?

- Made new post endpoints for Unity JSON Format

- What is planned to be done until the next scrum meeting?

- Documentation for Packaging API User Story

- Merge to dev branch

- What are the hurdles?

- C#

Attendees: Max Leone, Humberto Chacon, Salvador Gandara

Start time: 2:30PM

End time: 2:40PM

Date: Feb 22 2017

<Max Leone>:

- What was done since the last scrum meeting?

- Scaffolding for API calls.

- Helper functions for JSON output for testing.

- Started working on statistics of simulation at runtime.

- Object pooling.

- What is planned to be done until the next scrum meeting?

- Write the API calls.

- What are the hurdles?

- Have to completely understand the API.

<Humberto Chacon>:

- What was done since the last scrum meeting?

- Nearly finished alg 3.4

- What is planned to be done until the next scrum meeting?

- Finish alg 3.4

- Generate simplest counterexample to see why alg 3.2 generates cycles

- What are the hurdles?

- 3.2 difficulties

<Salvador Gandara>:

- What was done since the last scrum meeting?

- Made a pull request

- Tested API calls with 25 node map

- What is planned to be done until the next scrum meeting?

- Merge code to dev branch

- Documentation

- What are the hurdles?

- Removing Python refs from repo

Attendees: Max Leone, Humberto Chacon, Salvador Gandara

Start time: 2:30PM

End time: 2:40PM

Date: Feb 23 2017

<Max Leone>:

- What was done since the last scrum meeting?

- Set up API calls. (WWW objects in Unity.)

- Debugged it, figured out how it works.

- What is planned to be done until the next scrum meeting?

- Make sure get path works with API.

- Write code that gets all paths for all cars.

- What are the hurdles?

- Uncertain about API calls.

<Humberto Chacon>:

- What was done since the last scrum meeting?

- “Finished” alg 3.4

- What is planned to be done until the next scrum meeting?

- Determine how to calculate alpha

- What are the hurdles?

- Determining what Omega means

<Salvador Gandara>:

- What was done since the last scrum meeting?

- Updated documentation

- Removed build files from repo

- Merged to dev

- Tested on computer without python

- What is planned to be done until the next scrum meeting?

- User stories, documentation, diagrams

- Work with/review c# api calls

- What are the hurdles?

- Difficulties communicating with API

Attendees: Max Leone, Humberto Chacon, Salvador Gandara

Start time: 2:30PM

End time: 2:40PM

Date: Feb 27 2017

<Max Leone>:

- What was done since the last scrum meeting?

- Finished simulator, for now.

- What is planned to be done until the next scrum meeting?

- Research libraries for creating adjacency matrices from real maps.

- What are the hurdles?

- Figuring out which library to use.

<Humberto Chacon>:

- What was done since the last scrum meeting?

- Compressing paths generated by 3.2 to avoid duplicates

- Determined how to generate alpha for alg 3.4

- What is planned to be done until the next scrum meeting?

- Plan for sprint 4

- What are the hurdles?

- None yet

<Salvador Gandara>:

- What was done since the last scrum meeting?

- Researched importing modules from other directories using python

- Changed project structure

- What is planned to be done until the next scrum meeting?

- Changing structure back or exploring alternatives using pyinstaller

- What are the hurdles?

- Referencing a python module in another directory

Attendees: Max Leone, Humberto Chacon, Salvador Gandara

Start time: 2:30PM

End time: 2:40PM

Date: Feb 28 2017

<Max Leone>:

- What was done since the last scrum meeting?

- Added UI to the simulator for selecting spawn rate for cars, and selecting the algorithm.

- Added traffic jam ability to simulate traffic jams in order to add variety.

- What is planned to be done until the next scrum meeting?

- Research nodejs, map libraries, and figuring out GeoJSON.

- What are the hurdles?

- Figuring out right tools to use.

<Humberto Chacon>:

- What was done since the last scrum meeting?

- Planned on how to do Matrix transformation on paper

- What is planned to be done until the next scrum meeting?

- Implement conversion of graph passed to function into size 2n

- Compressing resultant path to remove “out” nodes

- What are the hurdles?

- None foreseen yet

<Salvador Gandara>:

- What was done since the last scrum meeting?

- Used pyinstaller spec file to add reference to python mod in other directory

- Updated pull request and docs

- What is planned to be done until the next scrum meeting?

- Pull changes from dev

- Merge with dev branch

- Research geoJson

- What are the hurdles?

- Understanding geoJson and how to use it

Attendees: Max Leone, Humberto Chacon, Salvador Gandara

Start time: 2:30PM

End time: 2:40PM

Date: Mar 1 2017

<Max Leone>:

- What was done since the last scrum meeting?

- Researched GeoJSON to understand format, etc.

- Researched NodeJS to start basic app.

- What is planned to be done until the next scrum meeting?

- Look into QGIS for filtering GeoJSON.

- What are the hurdles?

- Learning the new libraries and tools.

<Humberto Chacon>:

- What was done since the last scrum meeting?

- Able to convert any given matrix into In-n-Out Matrix

- From generated paths from this graph, extract only nodes represented in original graph.

- What is planned to be done until the next scrum meeting?

- Continue Testing

- Debug Non Power of 2 Matrix issue.

- What are the hurdles?

- 0 weight edges cause issues. Base 1 used instead

<Salvador Gandara>:

- What was done since the last scrum meeting?

- Updated api to avoid looping through list again

- Updated pull request on github

- What is planned to be done until the next scrum meeting?

- Merge pull request

- Research geoJson libs

- What are the hurdles?

- Understanding js libraries

Attendees: Max Leone, Humberto Chacon, Salvador Gandara

Start time: 2:30PM

End time: 2:40PM

Date: Mar 2 2017

<Max Leone>:

- What was done since the last scrum meeting?

- Looked into QGIS to filter GeoJSON. Working perfectly.

- What is planned to be done until the next scrum meeting?

- Researching leaflet.

- Do a small prototype to learn more about it.

- What are the hurdles?

- Learning about leaflet.

<Humberto Chacon>:

- What was done since the last scrum meeting?

- Debugging Non Power of 2 graph. Issue with numpy.float type and modulus operator. Included in branch ‘in_out_nodes’

- What is planned to be done until the next scrum meeting?

- Debugging Power of 2 bug,

- Finish code for in-out nodes duplication.

- What are the hurdles?

- Tracking down bug.

- Computational issues with graph

<Salvador Gandara>:

- What was done since the last scrum meeting?

- Merged into dev

- Researched geojson, leaflet, mapzen, and nodejs

- What is planned to be done until the next scrum meeting?

- Continue researching

- Synchronize with other research

- What are the hurdles?

- Understanding geojson format

<Christopher>:

- What was done since the last scrum meeting?

- Research on GeoJson, mapzen, and QGIS

- What is planned to be done until the next scrum meeting?

- Continue research

- What are the hurdles?

- Understanding geoJSon

<Alejandro>:

- What was done since the last scrum meeting?

- Did a document on JSON research and geoJSON.

- What is planned to be done until the next scrum meeting?

- Keep researching.

- What are the hurdles?

- Understanding the overall of the project.

Attendees: Max Leone, Humberto Chacon, Salvador Gandara

Start time: 2:30PM

End time: 2:40PM

Date: Mar 3 2017

<Max Leone>:

- What was done since the last scrum meeting?

- Added timers for debugging client side of simulator.

- Adding additional debugging with logging.

- Continued researching GeoJSON and leaflet.

- What is planned to be done until the next scrum meeting?

- More research into GeoJSON and Leaflet and experimentation.

- Debugging the simulator.

- What are the hurdles?

- Time to learn.

- Putting all the pieces together.

<Humberto Chacon>:

- What was done since the last scrum meeting?

- Moved computation for dijkstra paths to init.

- Makes get_path constant time

- Allows filtering of nodes for Unity graph from in-out-node graph.

- What is planned to be done until the next scrum meeting?

- Debugging algorithm.

- What are the hurdles?

- Moving computation of all paths into initialization phase affects performance.

<Salvador Gandara>:

- What was done since the last scrum meeting?

- Researched leaflet and mapzen for web apps

- What is planned to be done until the next scrum meeting?

- Make a sample/demo nodejs app using express, leaflet, and mapzen

- What are the hurdles?

- Determining requirements for web app

<Christopher>:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

<Alejandro>:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Attendees: Max Leone, Humberto Chacon, Salvador Gandara

Start time: 2:30PM

End time: 2:40PM

Date: Mar 6 2017

<Max Leone>:

- What was done since the last scrum meeting?

- Researched more NodeJS, might use a different approach for simplicity.

- What is planned to be done until the next scrum meeting?

- Prototype project with leaflet, consisting of moving an object around lines in the map.

- What are the hurdles?

- Familiarity might be an issue.

<Humberto Chacon>:

- What was done since the last scrum meeting?

- Debugged, but didn’t figure out bug with get path calls

- What is planned to be done until the next scrum meeting?

- Start reading 3.2 in book

- What are the hurdles?

- Read up on definitions for review

<Salvador Gandara>:

- What was done since the last scrum meeting?

- Prototyped Node Js app with Express

- Difficulties with leaflet and css.

- What is planned to be done until the next scrum meeting?

- Debug node app

- Attempt to implement leaflet map into node js app

- What are the hurdles?

- Integrating leaflet map in html page via javascript.

- Integrating mapzen data into leaflet map.

Attendees: Max Leone, Humberto Chacon, Salvador Gandara

Start time: 2:30PM

End time: 2:40PM

Date: Mar 7 2017

<Max Leone>:

- What was done since the last scrum meeting?

- Pushed code to github.

- Have basic map layers using MapQuest API set-up.

- Figured out how to get real-time traffic information from MapQuest.

- What is planned to be done until the next scrum meeting?

- Researching MovingMarker.js in order to simulate car movement on map.

- What are the hurdles?

- Understanding responses from MapQuest API in JSON form.

<Humberto Chacon>:

- What was done since the last scrum meeting?

- Reading 3.2, Review section 2.3

- What is planned to be done until the next scrum meeting?

- Continue with 2.3

- What are the hurdles?

- Understanding math terms

<Salvador Gandara>:

- What was done since the last scrum meeting?

- Explored leaflet and leaflet routing machine

- What is planned to be done until the next scrum meeting?

- Explore mapquest API DL git source code

- What are the hurdles?

- Difficulties understand geoJson data and javascript

Attendees: Max Leone, Humberto Chacon, Salvador Gandara

Start time: 2:30PM

End time: 2:40PM

Date: Mar 8 2017

<Max Leone>:

- What was done since the last scrum meeting?

- Researched MovingMarker.js, got a working prototype, not impressed.

- Looking into AnimatedMarker.js as a replacement.

- What is planned to be done until the next scrum meeting?

- Look deeper into AnimatedMarker.js.

- Figure out how to create a node graph using GeoJSON.

- What are the hurdles?

- Manipulating GeoJSON.

<Humberto Chacon>:

- What was done since the last scrum meeting?

- Researched 2.3

- What is planned to be done until the next scrum meeting?

- Continue with 2.3

- What are the hurdles?

- None foreseen.

<Salvador Gandara>:

- What was done since the last scrum meeting?

- Reviewed different map and routing libraries

- What is planned to be done until the next scrum meeting?

- Explore usage of geojson for API calls

- What are the hurdles?

- Creating an adjacency matrix from geojson

- Mapzen metro extracts

- Qgis to filter geojson

Attendees: Max Leone, Humberto Chacon, Salvador Gandara

Start time: 2:30PM

End time: 2:40PM

Date: Mar 9 2017

<Max Leone>:

- What was done since the last scrum meeting?

- Started experimenting with the creation of an adjacency matrix from GeoJSON.

- What is planned to be done until the next scrum meeting?

- Start making API calls with the new code.

- What are the hurdles?

- Number of nodes might stress the algorithm side.

<Humberto Chacon>:

- What was done since the last scrum meeting?

- Continue with 2.3

- What is planned to be done until the next scrum meeting?

- Finish reading 2.3

- Continue with 3.2

- What are the hurdles?

- None foreseen

<Salvador Gandara>:

- What was done since the last scrum meeting?

- Researched geojson from mapzen metro extracts

- Read implementation so far on github

- What is planned to be done until the next scrum meeting?

- Continue understanding implementation

- Look for improvements

- What are the hurdles?

- Parsing geojson efficiently

Attendees: Max Leone, Humberto Chacon, Salvador Gandara

Start time: 2:30PM

End time: 2:40PM

Date: Mar 20 2017

<Max Leone>:

- What was done since the last scrum meeting?

- Pushed update for reducing number of nodes in adjacency matrix.

- What is planned to be done until the next scrum meeting?

- Converting adjacency matrix into JSON format for API usage.

- Test API.

- What are the hurdles?

- API/Algorithm speed.

<Humberto Chacon>:

- What was done since the last scrum meeting?

- Optimized algorithm for init graph

- What is planned to be done until the next scrum meeting?

- Continue with reading section 3.2

- What are the hurdles?

- None yet.

<Salvador Gandara>:

- What was done since the last scrum meeting?

- Researched Kairos API Public and Private Keys

- What is planned to be done until the next scrum meeting?

- Determine how this model will work for our API

- Try to prototype the key server

- Storing and retrieving keys from sqlite db

- What are the hurdles?

- Not sure how it will work

- Depends on a lot of things existing already (for example: graph initialized)

- Deployment

Attendees: Max Leone, Humberto Chacon, Salvador Gandara

Start time: 2:30PM

End time: 2:40PM

Date: Mar 21 2017

<Max Leone>:

- What was done since the last scrum meeting?

- Set up API calls to initialize graph.

- API side has an error on dev branch.

- Uploaded big adjacency matrix in JSON form.

- What is planned to be done until the next scrum meeting?

- Add ability to upload/download adjacency matrix to simulator.

- What are the hurdles?

- Resolving issues with algorithm code.

<Humberto Chacon>:

- What was done since the last scrum meeting?

- Review section 2.3

- Started with 2.4 2.5 and 3.2

- What is planned to be done until the next scrum meeting?

- Finish sections 2.4 and 2.5 trees. Start 3.2

- What are the hurdles?

- Understanding theory.

<Salvador Gandara>:

- What was done since the last scrum meeting?

- Researched using db for python communication

- What is planned to be done until the next scrum meeting?

- Implement db and get a working keystore

- What are the hurdles?

- Communication with db

Attendees: Max Leone, Humberto Chacon, Salvador Gandara

Start time: 2:30PM

End time: 2:40PM

Date: Mar 22 2017

<Max Leone>:

- What was done since the last scrum meeting?

- Added button for downloading adjacency matrix in browser.

- Uploaded the big adjacency matrix to google Drive.

- Set up API call for initializing path.

- What is planned to be done until the next scrum meeting?

- Set up calls for getting paths.

- Create UI option to upload GeoJSON files.

- Test animated markers using get path, if algorithms side works.

- What are the hurdles?

- Issues with algorithms side (bugs).

<Humberto Chacon>:

- What was done since the last scrum meeting?

- Read 2.4 and half of 2.5

- What is planned to be done until the next scrum meeting?

- Finish 2.5

- Help Max with api bugs.

- What are the hurdles?

- Figuring out what’s wrong with init graph.

<Salvador Gandara>:

- What was done since the last scrum meeting?

- Started implementing auth for API Key and ID

- What is planned to be done until the next scrum meeting?

- Try verifying KEYs and IDs with DB

- What are the hurdles?

- Communicating with DB from python

Attendees: Max Leone, Humberto Chacon, Salvador Gandara

Start time: 2:30PM

End time: 2:40PM

Date: Mar 23 2017

<Max Leone>:

- What was done since the last scrum meeting?

- Debugging API issue, missing header on responses.

- What is planned to be done until the next scrum meeting?

- Working on drag and drop functionality for GeoJSON uploads.

- What are the hurdles?

- API calls, issues with responses.

<Humberto Chacon>:

- What was done since the last scrum meeting?

- Debugged Algorithm with Max

- Finish reading 2.5

- What is planned to be done until the next scrum meeting?

- Speak to kianoosh about debugging algorithm

- Continue debugging locally

- Keep reading 3.2 and papers.

- What are the hurdles?

- Understanding complex theories.

<Salvador Gandara>:

- What was done since the last scrum meeting?

- Made API validate key and username using JSON

- Found a tool to put limits on key usage (Flask Limiter)

- What is planned to be done until the next scrum meeting?

- Fix bug with API response object

- Figure out headers for request object from unity and javascript sims

- What are the hurdles?

- Dealing with HTTP requests and response objects

Attendees: Max Leone, Humberto Chacon, Salvador Gandara

Start time: 2:30PM

End time: 2:40PM

Date: Mar 27 2017

<Max Leone>:

- What was done since the last scrum meeting?

- Fixed adjacency matrix issue so that the graph is connected.

- Added test functionality.

- What is planned to be done until the next scrum meeting?

- Finish drag-n-drop functionality for GeoJSON.

- Set up API calls.

- What are the hurdles?

- None at the moment.

<Humberto Chacon>:

- What was done since the last scrum meeting?

- Reading paper.

- Researched cython for optimization

- What is planned to be done until the next scrum meeting?

- Contact Mohsen and/or kianoosh about this sprint.

- Otherwise keep reading paper.

- What are the hurdles?

- Understanding theory.

<Salvador Gandara>:

- What was done since the last scrum meeting?

- Made dev endpoint without security headers

- Abstracted authorization to make a callable function

- What is planned to be done until the next scrum meeting?

- Continue with authorization

- Document and merge code to dev branch

- What are the hurdles?

- Figuring out how to create and store keys for a specific user

Attendees: Max Leone, Humberto Chacon, Salvador Gandara

Start time: 2:30PM

End time: 2:40PM

Date: Mar 28 2017

<Max Leone>:

- What was done since the last scrum meeting?

- Finished drag-n-drop feature.

- Waiting for API calls in order to finish setting them up client side.

- What is planned to be done until the next scrum meeting?

- Fix issue with strongly connected adjacency matrix.

- What are the hurdles?

- Understanding the issue and testing.

<Humberto Chacon>:

- What was done since the last scrum meeting?

- Debugged large matrix to find issue with diameter of graph.

- Read more of paper.

- What is planned to be done until the next scrum meeting?

- Optimize algorithm for alpha padding

- What are the hurdles?

- Bringing down python code to C.

<Salvador Gandara>:

- What was done since the last scrum meeting?

- Updated endpoints to make dev endpoints

- Pushed upstream

- What is planned to be done until the next scrum meeting?

- Merge to dev branch

- docs

- What are the hurdles?

- none

Attendees: Max Leone, Humberto Chacon, Salvador Gandara

Start time: 2:30PM

End time: 2:40PM

Date: Mar 30 2017

<Max Leone>:

- What was done since the last scrum meeting?

- Cleaned up code.

- Added ability to toggle lines.

- Set up API calls.

- What is planned to be done until the next scrum meeting?

- Finish simulation, get paths.

- Make it look like a traffic simulator.

- What are the hurdles?

- Unknown.

<Humberto Chacon>:

- What was done since the last scrum meeting?

- Met with Kianoosh about optimizing algorithm to improve efficiency

- Experimented with this solution

- What is planned to be done until the next scrum meeting?

- Continue trying to optimize/debug algo

- What are the hurdles?

- Algorithm complexity

<Salvador Gandara>:

- What was done since the last scrum meeting?

- Feature documentation

- User Stories

- What is planned to be done until the next scrum meeting?

- Feature documentation

- User Stories

- Debug issues that come up

- What are the hurdles?

- Bugs with API and javascript

Attendees: Max Leone, Humberto Chacon, Salvador Gandara

Start time: 2:30PM

End time: 2:40PM

Date: Apr 3 2017

<Max Leone>:

- What was done since the last scrum meeting?

- Almost finished the browser-based simulator

- Set up the API calls properly

- What is planned to be done until the next scrum meeting?

- Get the graph/API working with the new algorithm (requires work on algorithms side)

- What are the hurdles?

- Waiting for algorithms

<Humberto Chacon>:

- What was done since the last scrum meeting?

- Debugging Algorithms, validation and verification

- Working with large graphs.

- What is planned to be done until the next scrum meeting?

- Debug  with small graph that triggers assert bug.

- What are the hurdles?

- Tracking down the cause of the bug.

<Salvador Gandara>:

- What was done since the last scrum meeting?

- Working on feature docs and diagrams

- What is planned to be done until the next scrum meeting?

- Continue working on docs

- What are the hurdles?

- None forseen

Attendees: Max Leone, Humberto Chacon, Salvador Gandara

Start time: 2:30PM

End time: 2:40PM

Date: Apr 4 2017

<Max Leone>:

- What was done since the last scrum meeting?

- Visual updates.

- Added weight coloring to the edges based on road usage due to paths returned.

- What is planned to be done until the next scrum meeting?

- Work on documentation.

- What are the hurdles?

- None.

<Humberto Chacon>:

- What was done since the last scrum meeting?

- Continued debugging issued with non alpha padded graphs

- May have found serious issue with algorithm (doesn’t work with directed graphs)

- What is planned to be done until the next scrum meeting?

- Try to finish the 2 feature docs

- What are the hurdles?

- Trying to draw the diagrams

<Salvador Gandara>:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Attendees: Max Leone, Humberto Chacon, Salvador Gandara

Start time: 2:30PM

End time: 2:40PM

Date: Apr 5 2017

<Max Leone>:

- What was done since the last scrum meeting?

- Debugged.

- Cleaned up code.

- What is planned to be done until the next scrum meeting?

- Test algos when finished.

- Debug Unity Sim API Calls

- What are the hurdles?

- Waiting for algorithms.

<Humberto Chacon>:

- What was done since the last scrum meeting?

- Continued debugging algo and discussed solutions with Kianoosh

- What is planned to be done until the next scrum meeting?

- Research/Implement parallelization for scheme generation

- What are the hurdles?

- Python might not be nice

<Salvador Gandara>:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- We need to keep a separate graph object for each initialize graph API call that doesn’t provide a graph key. A new graph key will be generated for each new initialize graph call, and this key can then later be used when requesting a path.

- What are the hurdles?

Attendees: Max Leone, Humberto Chacon, Salvador Gandara

Start time: 2:30PM

End time: 2:40PM

Date: Apr 6 2017

<Max Leone>:

- What was done since the last scrum meeting?

- Made changes to the unity simulation code.

- Added more features to the unity sim.

- Changed styling of unity sim.

- Fixed non-bidirectional edge issue with graph.

- What is planned to be done until the next scrum meeting?

- Testing of simulators and algorithms.

- What are the hurdles?

- None

<Humberto Chacon>:

- What was done since the last scrum meeting?

- Made changes to the way neighborhood is computed to solve issue with in-out nodes

- Reduced computation required for an algorithm.

- What is planned to be done until the next scrum meeting?

- Test these implementations, optimize where possible.

- What are the hurdles?

- Finding amount of iterations necessary to get near 100 percent success rate.

<Salvador Gandara>:

- What was done since the last scrum meeting?

- Documentation

- User Stories

- What is planned to be done until the next scrum meeting?

- Continue with user story and feature docs.

- What are the hurdles?