October 11th, 2016

Attendees: Gabriel, Giselle, Nelson, Pierre

Start time: 19:30

End time: 19:52

Gabriel

- What was done since the last scrum meeting?

  - Documentation

- What is planned to be done until the next scrum meeting?

  - Work on endpoint for password change.

- What are the hurdles?

  - No hurdles

Giselle

- What was done since the last scrum meeting?

  - Documentation, changed the look of the app (more in-tune with login page)

- What is planned to be done until the next scrum meeting?

  - Working tasks story

- What are the hurdles?

  - Figuring out tests

Nelson

- What was done since the last scrum meeting?

  - Documentation

- What is planned to be done until the next scrum meeting?

  - Registration and password reset

- What are the hurdles?

  - None

Pierre

- What was done since the last scrum meeting?

  - Documentation

- What is planned to be done until the next scrum meeting?

  - Fix backend tests, work on user story, whichever it might be

- What are the hurdles?

  - None

October 12th, 2016

Attendees: Gabriel, Giselle, Justin, Nelson, Pierre, Pachev

Start time: 14:00

End time: 14:12

Gabriel

- What was done since the last scrum meeting?

  - Endpoint for password verification

- What is planned to be done until the next scrum meeting?

  - Working on the changing registration

- What are the hurdles?

  - No hurdles

Fernando

- What was done since the last scrum meeting?

  - Conversations on team direction

- What is planned to be done until the next scrum meeting?

  - Finish documents on stories

- What are the hurdles?

  - None

Giselle

- What was done since the last scrum meeting?

  - Looking at unit testing

- What is planned to be done until the next scrum meeting?

  - More research on unit testing and Integration

- What are the hurdles?

  - Had a 2 hour typo problem

Justin

- What was done since the last scrum meeting?

  - Working on teacher shell, fixed contact page

- What is planned to be done until the next scrum meeting?

  - KEep working on dashboard

- What are the hurdles?

  - None

Nelson

- What was done since the last scrum meeting?

  - Finished registering

- What is planned to be done until the next scrum meeting?

  - Work on password reset

- What are the hurdles?

  - none

Pierre

- What was done since the last scrum meeting?

  - Redoing django testing, researching it

- What is planned to be done until the next scrum meeting?

  - Install react native

- What are the hurdles?

  - None

October 13th, 2016

Attendees: Fernando, Gabriel, Giselle, Nelson, Pierre

Start time: 14:00

End time: 14:08

Gabriel

- What was done since the last scrum meeting?

  - Adding group at registration

- What is planned to be done until the next scrum meeting?

  - Finish working on the changing registration and adding initial data so that permissions can work.

- What are the hurdles?

  - No hurdles

Giselle

- What was done since the last scrum meeting?

  - Start working on task list

- What is planned to be done until the next scrum meeting?

  - Continue to work on task list

- What are the hurdles?

  - Issues navigating to a page

Nelson

- What was done since the last scrum meeting?

  - Nothing since yesterday

- What is planned to be done until the next scrum meeting?

  - Start working on password reset

- What are the hurdles?

  - none

Pierre

- What was done since the last scrum meeting?

  - Install react native

- What is planned to be done until the next scrum meeting?

  - Get started developing on windows

- What are the hurdles?

  - Not being able to run iOS stuff

October 14th, 2016

Attendees: Fernando, Gabriel, Giselle, Justin, Nelson, Pierre, Pachev

Start time: 14:00

End time: 14:08

Gabriel

- What was done since the last scrum meeting?

  - Fixed group to add correctly, added initial data to db.

- What is planned to be done until the next scrum meeting?

  - Fixed smaller endpoint issues.

- What are the hurdles?

  - NA

Fernando

- What was done since the last scrum meeting?

  - Haven’t done anything since last meeting, family emergency

- What is planned to be done until the next scrum meeting?

  - Gotta find a user story

- What are the hurdles?

  - None

Giselle

- What was done since the last scrum meeting?

  - Created list view for task. Currently working on adding task.

- What is planned to be done until the next scrum meeting?

  - Continue working on adding task.

- What are the hurdles?

  - NA

Justin

- What was done since the last scrum meeting?

  - Working on Teacher Dashboard

- What is planned to be done until the next scrum meeting?

  - Continue working on it for Monday demo

- What are the hurdles?

  - NA

Nelson

- What was done since the last scrum meeting?

  - Research

- What is planned to be done until the next scrum meeting?

  - Continue on registration

- What are the hurdles?

  - NA

Pierre

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Pachev

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

October 17th, 2016

Attendees: Fernando, Gabriel, Giselle, Justin, Nelson, Pierre, Pachev

Start time: 14:00

End time: 14:08

Gabriel

- What was done since the last scrum meeting?

  - Fix some broken backend things, updated email., endpoint for forgot password

- What is planned to be done until the next scrum meeting?

  - Keep working on above tasks and endpoints

- What are the hurdles?

  - No hurdles

Fernando

- What was done since the last scrum meeting?

  - Assignment view page.

- What is planned to be done until the next scrum meeting?

  - Assignment view page

- What are the hurdles?

  - None

Giselle

- What was done since the last scrum meeting?

  - Working on add assignment, adds json

- What is planned to be done until the next scrum meeting?

  - Keep working on TaskForm

- What are the hurdles?

  - Working on how to get new data from tasks when added

Justin

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Nelson

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Pierre

- What was done since the last scrum meeting?

  - Got into server for OSX

- What is planned to be done until the next scrum meeting?

  - Work on adding progress to assignments

- What are the hurdles?

  - None

Pachev

- What was done since the last scrum meeting?

  - Add ability to add class, similar to assignment form.

- What is planned to be done until the next scrum meeting?

  - Keep working on class

- What are the hurdles?

  - No blockers

October 18th, 2016

Attendees: Fernando, Gabriel, Giselle, Justin, Nelson, Pierre, Pachev

Start time: 14:00

End time: 14:20

Gabriel

- What was done since the last scrum meeting?

  - Finished endpoints for forgot password

- What is planned to be done until the next scrum meeting?

  - Work on stats endpoint and making sure that user token returns user

- What are the hurdles?

  - none

Fernando

- What was done since the last scrum meeting?

  - Merge giselle’s changes into my code, testing login and register

- What is planned to be done until the next scrum meeting?

  - Keep working on the changes, push to dev

- What are the hurdles?

  - Had some database issues

Giselle

- What was done since the last scrum meeting?

  - Finished add task, fully functional, pushed to dev.

- What is planned to be done until the next scrum meeting?

  - Help pierre on his story

- What are the hurdles?

  - None

Justin

- What was done since the last scrum meeting?

  - Sent anastasia document for website, uploaded recent website code. Working on teacher dashboard

- What is planned to be done until the next scrum meeting?

  - Keep working on teacher dashboard

- What are the hurdles?

  - Some npm issues

Nelson

- What was done since the last scrum meeting?

  - Began working on class view and assignment views

- What is planned to be done until the next scrum meeting?

  - Look at class ranking page

- What are the hurdles?

  - Issues with registration, conflicts in user stories

Pierre

- What was done since the last scrum meeting?

  - Update progress on task

- What is planned to be done until the next scrum meeting?

  - Keep working on task progress

- What are the hurdles?

  - Max server went down

Pachev

- What was done since the last scrum meeting?

  - Add classes finished, assignments show up under class dynamically

- What is planned to be done until the next scrum meeting?

  - Can merge all the codes

- What are the hurdles?

  - None

October 19th, 2016

Attendees: Fernando, Gabriel, Giselle, Justin, Nelson, Pierre, Pachev

Start time: 14:00

End time: 14:08

Gabriel

- What was done since the last scrum meeting?

  - Added filters, added initial data

- What is planned to be done until the next scrum meeting?

  - Started working on collab page

- What are the hurdles?

  - No hurdles

Fernando

- What was done since the last scrum meeting?

  - Pushed to github

- What is planned to be done until the next scrum meeting?

  - Continue working on assignment view

- What are the hurdles?

  - No hurdles

Giselle

- What was done since the last scrum meeting?

  - Helped the Aweome Pierre

- What is planned to be done until the next scrum meeting?

  - Work on user token for endpoints

- What are the hurdles?

  - Endpoints changed

Justin

- What was done since the last scrum meeting?

  - Teacher dash

- What is planned to be done until the next scrum meeting?

  - Keep working on website

- What are the hurdles?

  - No

Nelson

- What was done since the last scrum meeting?

  - Working on collab page

- What is planned to be done until the next scrum meeting?

  - Continue to work

- What are the hurdles?

  - no

Pierre

- What was done since the last scrum meeting?

  - Started on the toggle

- What is planned to be done until the next scrum meeting?

  - Continue to work

- What are the hurdles?

  - No way to run thing

Pachev

- What was done since the last scrum meeting?

  - Worked with gabriel to get initial data

- What is planned to be done until the next scrum meeting?

  - Plan on helping out

- What are the hurdles?

  - No hurdle

October 20th, 2016

Attendees: Fernando, Gabriel, Giselle, Justin, Nelson, Pierre, Pachev

Start time: 14:00

End time: 14:19

Gabriel

- What was done since the last scrum meeting?

  - Three endpoints get user, percentage per assignment, user assignment progress

- What is planned to be done until the next scrum meeting?

  - Look at server issue

- What are the hurdles?

  - None

Fernando

- What was done since the last scrum meeting?

  - Working with gigi in refining the app, fixing navigation bugs

- What is planned to be done until the next scrum meeting?

  - Make the app look better

- What are the hurdles?

  - None

Giselle

- What was done since the last scrum meeting?

  - Working with fernando refactoring navigation stuff, got rid of student dashboard

- What is planned to be done until the next scrum meeting?

  - Continue working, fix assignment

- What are the hurdles?

  - None

Justin

- What was done since the last scrum meeting?

  - Working on about/team page

- What is planned to be done until the next scrum meeting?

  - Work on team page

- What are the hurdles?

  - Need everyone’s pictures & profiles

Nelson

- What was done since the last scrum meeting?

  - Working on collab page

- What is planned to be done until the next scrum meeting?

  - Continue to work on collab page

- What are the hurdles?

  - None

Pierre

- What was done since the last scrum meeting?

  - Working on switch, toggling task data

- What is planned to be done until the next scrum meeting?

  - Put data back to backend

- What are the hurdles?

  - Rendering issues of the switch

Pachev

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

October 21st, 2016

Attendees: Fernando, Gabriel, Giselle, Justin, Nelson, Pierre, Pachev

Start time: 14:00

End time: 14:08

Gabriel

- What was done since the last scrum meeting?

  - Attempt to fix server issue,

- What is planned to be done until the next scrum meeting?

  - Going to try to fix and turn on token submission + documentation

- What are the hurdles?

  - Front-end server issue

Fernando

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Giselle

- What was done since the last scrum meeting?

  - Worked with Fernando on flow of app and appearance

- What is planned to be done until the next scrum meeting?

  - Work on Documentation

- What are the hurdles?

Justin

- What was done since the last scrum meeting?

  - Completed Team Page

- What is planned to be done until the next scrum meeting?

  - Work on Documentation and Dash

- What are the hurdles?

Nelson

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Pierre

- What was done since the last scrum meeting?

  - Able to get toggle/switch done

- What is planned to be done until the next scrum meeting?

  - Documentation

- What are the hurdles?

Pachev

- What was done since the last scrum meeting?

  - Worked with Gabriel with server and helped Vald with environment

- What is planned to be done until the next scrum meeting?

  - Available moving forward

- What are the hurdles?

October 24th, 2016

Attendees: Fernando, Gabriel, Giselle, Pierre

Start time: 13:00

End time: 13:21

Gabriel

- What was done since the last scrum meeting?

  - SP documents and react research.

- What is planned to be done until the next scrum meeting?

  - React Research and finish the user story.

- What are the hurdles?

  - NA

Fernando

- What was done since the last scrum meeting?

  - Redesigned the frontend, task bar, tool bar, navigation, look.

- What is planned to be done until the next scrum meeting?

  - Documentation

- What are the hurdles?

  - Nope

Giselle

- What was done since the last scrum meeting?

  - UI changes and documentation

- What is planned to be done until the next scrum meeting?

  - Continue documentation

- What are the hurdles?

  - NA

Justin

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Nelson

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Pierre

- What was done since the last scrum meeting?

  - Finish switch for task, documentation.

- What is planned to be done until the next scrum meeting?

  - Continue documentation

- What are the hurdles?

  - NA

Pachev

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

October 25th, 2016

Attendees: Fernando, Gabriel, Giselle, Justin, Nelson, Pierre, Pachev

Start time: 14:00

End time: 14:08

Gabriel

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Fernando

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Giselle

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Justin

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Nelson

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Pierre

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Pachev

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?