Attendees: Gabriel, Fernando, Justin, Giselle, Pachev, Pierre

Start time: 1:45 PM

End time: <Enter the end time of the meeting>

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Underestimated, did not give out enough points; we worked more than the amount of points allotted due to the time taken in learning the technology.

- Did we do a good job estimating the points (time required) for each user story?

  - No, we underestimated them.

- Did each team member work as scheduled?

  - It was mostly good, but some issues on the login.

What went right?

- Fast set up of back end and testing, getting a code base for the front end

How to address the issues in the next sprint?

- How to improve the process?

  - Stick to user stories and dive the work well, Communicate the goals better, visually and functionally

- How to improve the product?

  - Standardize development conventions, document everything and comment

Date: 10/10/2016

Attendees: Gabriel, Fernando, Justin, Giselle, Pachev, Pierre

Start time: 1:45 PM

End time: 1:55pm

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Better than last time, smaller detail the last task for testing are still needed to complete.

- Did we do a good job estimating the points (time required) for each user story?

  - We still need to get better assigning task points.

- Did each team member work as scheduled?

  - It was mostly good. It happened again with the web app.

What went right?

- Coding features.

How to address the issues in the next sprint?

- How to improve the process?

  - Testing before sprint review and document and that user stories do not confict with others.

- How to improve the product?

  - Standardize development conventions, document everything and comment. Code for one week, testing and documentation other week. Get better with mingle and create task for everything.

Date: 10/25/2016

Attendees: Gabriel, Fernando, Justin, Giselle, Pachev, Pierre

Start time: 2:00 PM

End time: 2:10pm

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes, most work done in a single sprint, demo and website mostly complete.

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, for the new stories. Past stories had to be completed this sprint though.

- Did each team member work as scheduled?

  - Yeah no story conflicts

What went right?

- Good demo, finished a lot of user stories, no scheduling conflict, website looks really good

How to address the issues in the next sprint?

- How to improve the process?

  - Talk more about what endpoints we need.

- How to improve the product?

  - Just keep working on stories, need a design on the front end before coding.

Date: 11/7//2016

Attendees: Gabriel, Fernando, Justin, Giselle, Pachev, Pierre

Start time: 1:30 PM

End time:

What went wrong?

- Did we do a good job estimating our team's velocity?

  - It was a bit slow, due to confusion

- Did we do a good job estimating the points (time required) for each user story?

  - No, refactoring is taking longer than expected as well as the teacher dash

- Did each team member work as scheduled?

  - No due to unclear stories

What went right?

- Had a meeting to clarify UI and what to work on

- Database is done

- Didn’t have to work as much

How to address the issues in the next sprint?

- How to improve the process?

  - Have clear stories to work on

- How to improve the product?

  - Know exactly what is wanted and needed