05/23/2016

Attendees: Sean Iamartino, Alan Nieto

Start time: 6:00 pm

End time: 6:15 pm

Sean Iamartino:

- What was done since the last scrum meeting?

- Setup environment, collect user stories, assigned user story #666

- What is planned to be done until the next scrum meeting?

- Create required documentation for user story

- What are the hurdles?

- Understanding how to use the tools to solve the user story

Alan Nieto:

- What was done since the last scrum meeting?

- Compiled user stories, set up environment, assigned user story #663

- What is planned to be done until the next scrum meeting?

- Create proper documentation for user story

- What are the hurdles?

- Understanding how to use Xamarin tools

05/24/2016

Attendees: Sean Iamartino, Alan Nieto

Start time: 6:00 pm

End time: 6:15 pm

Sean Iamartino:

- What was done since the last scrum meeting?

- Created documentation for user story

- What is planned to be done until the next scrum meeting?

- Create and connect to database. Work on user story.

- What are the hurdles?

- Program crashing (unknown reason)

Alan Nieto:

- What was done since the last scrum meeting?

- Created diagrams for user story 663

- What is planned to be done until the next scrum meeting?

- Finish documentation and begin working on user story features

- What are the hurdles?

- Setting up cross platform repository compatibility

05/25/2016

Attendees: Sean Iamartino, Alan Nieto

Start time: 6:00 pm

End time: 6:15 pm

Sean Iamartino:

- What was done since the last scrum meeting?

- Added local database

- What is planned to be done until the next scrum meeting?

- ERD and get DB completed working

- What are the hurdles?

- Issues setting up remote DB

Alan Nieto:

- What was done since the last scrum meeting?

- Finished documentation for user story & worked on user story implementation

- What is planned to be done until the next scrum meeting?

- Keep working on user story, help with ERD and DB

- What are the hurdles?

- None, yay!

05/26/2016

Attendees: Sean Iamartino, Alan Nieto

Start time: 6:00 pm

End time: 6:15 pm

Sean Iamartino:

- What was done since the last scrum meeting?

- Try to set up DB

- What is planned to be done until the next scrum meeting?

- ERD and look into another DB substitute

- What are the hurdles?

- Can’t set up DB

Alan Nieto:

- What was done since the last scrum meeting?

- Implements user story on iOs

- What is planned to be done until the next scrum meeting?

- Help with ERD and database solutions

- What are the hurdles?

- none

05/27/2016

Attendees: Sean Iamartino, Alan Nieto

Start time: 6:00 pm

End time: 6:15 pm

Sean Iamartino:

- What was done since the last scrum meeting?

- Set up DB

- What is planned to be done until the next scrum meeting?

- Implement user story

- Set up DB ERD

- What are the hurdles?

- Deciding which DB to use

Alan Nieto:

- What was done since the last scrum meeting?

- Discuss which DB to use

- What is planned to be done until the next scrum meeting?

- Set up the DB

- What are the hurdles?

- No

05/31/2016

Attendees: Sean Iamartino, Alan Nieto

Start time: 5:30 pm

End time: 5:45 pm

Sean Iamartino:

- What was done since the last scrum meeting?

- Added all tables required to the DB

- What is planned to be done until the next scrum meeting?

- Improve and finalize user story

- What are the hurdles?

- Look into the grant command

Alan Nieto:

- What was done since the last scrum meeting?

- Implemented user story for iOs

- What is planned to be done until the next scrum meeting?

- Implement user story on Android

- What are the hurdles?

- Figuring out the workflow of the app

06/01/2016

Attendees: Sean Iamartino, Alan Nieto

Start time: 6:00 pm

End time: 6:15 pm

Sean Iamartino:

- What was done since the last scrum meeting?

- Work on improving user story

- What is planned to be done until the next scrum meeting?

- Finalize user story and test it

- What are the hurdles?

- None

Alan Nieto:

- What was done since the last scrum meeting?

- Created initial page for android.

- What is planned to be done until the next scrum meeting?

- Improve user story.

- What are the hurdles?

- Issues uploading images to android

06/02/2016

Attendees: Sean Iamartino, Alan Nieto

Start time: 6:00 pm

End time: 6:15 pm

Sean Iamartino:

- What was done since the last scrum meeting?

- Added a facade to the backend

- What is planned to be done until the next scrum meeting?

- Unit/Integration testing

- What are the hurdles?

- none

Alan Nieto:

- What was done since the last scrum meeting?

- Fixed issues with android, contacted doctor about app workflow

- What is planned to be done until the next scrum meeting?

- Testing and integration

- What are the hurdles?

- Figure out the workflow of the app

06/03/2016

Attendees: Sean Iamartino, Alan Nieto

Start time: 6:00 pm

End time: 6:15 pm

Sean Iamartino:

- What was done since the last scrum meeting?

- Setup project for unit tests

- What is planned to be done until the next scrum meeting?

- Complete unit testing/start integration

- What are the hurdles?

- none

Alan Nieto:

- What was done since the last scrum meeting?

- Setup testing environment

- What is planned to be done until the next scrum meeting?

- Testing

- What are the hurdles?

- none

06/06/2016

Attendees: Sean Iamartino, Alan Nieto

Start time: 6:00 pm

End time: 6:15 pm

Sean Iamartino:

- What was done since the last scrum meeting?

- Integration

- What is planned to be done until the next scrum meeting?

- Start next user story

- What are the hurdles?

- None

Alan Nieto:

- What was done since the last scrum meeting?

- Completed user story

- What is planned to be done until the next scrum meeting?

- Start next user story

- What are the hurdles?

- None

06/07/2016

Attendees: Sean Iamartino, Alan Nieto

Start time: 6:00 pm

End time: 6:15 pm

Sean Iamartino:

- What was done since the last scrum meeting?

- Documentation

- What is planned to be done until the next scrum meeting?

- Start coding

- What are the hurdles?

- None

Alan Nieto:

- What was done since the last scrum meeting?

- Worked on documentation

- What is planned to be done until the next scrum meeting?

- Work on documentation

- What are the hurdles?

- None

06/08/2016

Attendees: Sean Iamartino, Alan Nieto

Start time: 6:00 pm

End time: 6:15 pm

Sean Iamartino:

- What was done since the last scrum meeting?

- Documentation

- What is planned to be done until the next scrum meeting?

- Write test cases

- What are the hurdles?

- None

Alan Nieto:

- What was done since the last scrum meeting?

- Documentation

- What is planned to be done until the next scrum meeting?

- Implement user story

- What are the hurdles?

- None

06/09/2016

Attendees: Sean Iamartino, Alan Nieto

Start time: 6:00 pm

End time: 6:15 pm

Sean Iamartino:

- What was done since the last scrum meeting?

- Write test cases

- What is planned to be done until the next scrum meeting?

- Implement user story

- What are the hurdles?

- None

Alan Nieto:

- What was done since the last scrum meeting?

- Implement user story

- What is planned to be done until the next scrum meeting?

- Implement user story

- What are the hurdles?

- None

06/10/2016

Attendees: Sean Iamartino, Alan Nieto

Start time: 6:00 pm

End time: 6:15 pm

Sean Iamartino:

- What was done since the last scrum meeting?

- Implement user story

- What is planned to be done until the next scrum meeting?

- Work more on user story

- What are the hurdles?

- none

Alan Nieto:

- What was done since the last scrum meeting?

- Implement user story

- What is planned to be done until the next scrum meeting?

- Implement user story

- What are the hurdles?

- none

06/13/2016

Attendees: Sean Iamartino, Alan Nieto

Start time: 6:00 pm

End time: 6:15 pm

Sean Iamartino:

- What was done since the last scrum meeting?

- Finish backend implementation

- What is planned to be done until the next scrum meeting?

- Work on front end

- What are the hurdles?

- none

Alan Nieto:

- What was done since the last scrum meeting?

- Front end implementation

- What is planned to be done until the next scrum meeting?

- Finish front and start on backend

- What are the hurdles?

- Displaying information on the correct page

06/14/2016

Attendees: Sean Iamartino, Alan Nieto

Start time: 6:00 pm

End time: 6:15 pm

Sean Iamartino:

- What was done since the last scrum meeting?

- Front end implementation

- What is planned to be done until the next scrum meeting?

- Link Frontend and Backend

- What are the hurdles?

- none

Alan Nieto:

- What was done since the last scrum meeting?

- Work on backend

- What is planned to be done until the next scrum meeting?

- Finish backend

- What are the hurdles?

- none

06/15/2016

Attendees: Sean Iamartino, Alan Nieto

Start time: 6:00 pm

End time: 6:15 pm

Sean Iamartino:

- What was done since the last scrum meeting?

- Link front and back end

- What is planned to be done until the next scrum meeting?

- Finalize user story and integrate

- What are the hurdles?

- none

Alan Nieto:

- What was done since the last scrum meeting?

- Finished backend

- What is planned to be done until the next scrum meeting?

- Work on iOS version

- What are the hurdles?

- None

06/16/2016

Attendees: Sean Iamartino, Alan Nieto

Start time: 6:00 pm

End time: 6:15 pm

Sean Iamartino:

- What was done since the last scrum meeting?

- Integration

- What is planned to be done until the next scrum meeting?

- Finalize documentation/integration testing

- What are the hurdles?

- none

Alan Nieto:

- What was done since the last scrum meeting?

- Front end iOS

- What is planned to be done until the next scrum meeting?

- Finish front end iOS

- What are the hurdles?

- none

06/17/2016

Attendees: Sean Iamartino, Alan Nieto

Start time: 6:00 pm

End time: 6:15 pm

Sean Iamartino:

- What was done since the last scrum meeting?

- Finalized documentation

- What is planned to be done until the next scrum meeting?

- Integration testing

- What are the hurdles?

- none

Alan Nieto:

- What was done since the last scrum meeting?

- Finish front end iOS

- What is planned to be done until the next scrum meeting?

- Testing

- What are the hurdles?

- none

06/20/2016

Attendees: Sean Iamartino, Alan Nieto

Start time: 6:00 pm

End time: 6:15 pm

Sean Iamartino:

- What was done since the last scrum meeting?

- Integrate search antibiotic

- What is planned to be done until the next scrum meeting?

- Research inference engine

- What are the hurdles?

- none

Alan Nieto:

- What was done since the last scrum meeting?

- Integrate patient information

- What is planned to be done until the next scrum meeting?

- Research inference engine

- What are the hurdles?

- none

06/21/2016

Attendees: Sean Iamartino, Alan Nieto

Start time: 6:00 pm

End time: 6:15 pm

Sean Iamartino:

- What was done since the last scrum meeting?

- First attempt at inference engine

- What is planned to be done until the next scrum meeting?

- Research open source inference engines

- What are the hurdles?

- none

Alan Nieto:

- What was done since the last scrum meeting?

- Research inference engine

- What is planned to be done until the next scrum meeting?

- Research how to implement inference engine from scratch

- What are the hurdles?

- None

06/22/2016

Attendees: Sean Iamartino, Alan Nieto

Start time: 6:00 pm

End time: 6:15 pm

Sean Iamartino:

- What was done since the last scrum meeting?

- Research open source inference engines

- What is planned to be done until the next scrum meeting?

- More research

- What are the hurdles?

- Finding a good inference engine

Alan Nieto:

- What was done since the last scrum meeting?

- Try to implement inference engine from scratch

- What is planned to be done until the next scrum meeting?

- Research open source inference engine libraries

- What are the hurdles?

- None

06/23/2016

Attendees: Sean Iamartino, Alan Nieto

Start time: 6:00 pm

End time: 6:15 pm

Sean Iamartino:

- What was done since the last scrum meeting?

- Research

- What is planned to be done until the next scrum meeting?

- Research

- What are the hurdles?

- none

Alan Nieto:

- What was done since the last scrum meeting?

- Research open source inference engine libraries

- What is planned to be done until the next scrum meeting?

- Run a simple inference engine

- What are the hurdles?

- Lack of documentation on inference engine

06/24/2016

Attendees: Sean Iamartino, Alan Nieto

Start time: 6:00 pm

End time: 6:15 pm

Sean Iamartino:

- What was done since the last scrum meeting?

- Research

- What is planned to be done until the next scrum meeting?

- Prepare for checkpoint 1

- What are the hurdles?

- none

Alan Nieto:

- What was done since the last scrum meeting?

- Run a simple inference engine

- What is planned to be done until the next scrum meeting?

- Prepare for checkpoint 1

- What are the hurdles?

- None

06/27/2016

Attendees: Sean Iamartino, Alan Nieto

Start time: 6:00 pm

End time: 6:15 pm

Sean Iamartino:

- What was done since the last scrum meeting?

- Complete checkpoint 1, Try to understand found inference engines

- What is planned to be done until the next scrum meeting?

- Implement test cases for open source inference engine

- What are the hurdles?

- none

Alan Nieto:

- What was done since the last scrum meeting?

- Prepare for checkpoint 1

- What is planned to be done until the next scrum meeting?

- Run a simple inference engine

- What are the hurdles?

- Lack of documentation of simple inference engine

06/28/2016

Attendees: Sean Iamartino, Alan Nieto

Start time: 6:00 pm

End time: 6:15 pm

Sean Iamartino:

- What was done since the last scrum meeting?

- Get engine running/implement simple rules

- What is planned to be done until the next scrum meeting?

- Implement simple rules to understand rule engine

- What are the hurdles?

- none

Alan Nieto:

- What was done since the last scrum meeting?

- Run a Simple inference engine

- What is planned to be done until the next scrum meeting?

- Work on inference engine

- What are the hurdles?

- None

06/29/2016

Attendees: Sean Iamartino, Alan Nieto

Start time: 6:00 pm

End time: 6:15 pm

Sean Iamartino:

- What was done since the last scrum meeting?

- Work on a simple rule implementation

- What is planned to be done until the next scrum meeting?

- Expand on the implementation

- What are the hurdles?

- Deciding on how to implement it

Alan Nieto:

- What was done since the last scrum meeting?

- Flow diagrams for inference engine/Research

- What is planned to be done until the next scrum meeting?

- Documentation

- What are the hurdles?

- None

06/30/2016

Attendees: Sean Iamartino, Alan Nieto

Start time: 6:00 pm

End time: 6:15 pm

Sean Iamartino:

- What was done since the last scrum meeting?

- Work and improve rule engine implementation

- What is planned to be done until the next scrum meeting?

- Work and improve rule engine implementation

- What are the hurdles?

- Figuring out how to add multiple rules to return true

Alan Nieto:

- What was done since the last scrum meeting?

- Front end for android and inference engine

- What is planned to be done until the next scrum meeting?

- Front end for android and inference engine

- What are the hurdles?

- Coding the inference engine on the database side

07/01/2016

Attendees: Sean Iamartino, Alan Nieto

Start time: 6:00 pm

End time: 6:15 pm

Sean Iamartino:

- What was done since the last scrum meeting?

- Unit testing

- What is planned to be done until the next scrum meeting?

- Integration/integration testing

- What are the hurdles?

- none

Alan Nieto:

- What was done since the last scrum meeting?

- Unit tests

- What is planned to be done until the next scrum meeting?

- Integration and integration testing

- What are the hurdles?

- no

06/20/2016

Attendees: Sean Iamartino, Alan Nieto

Start time: 6:00 pm

End time: 6:15 pm

Sean Iamartino:

- What was done since the last scrum meeting?

- Integrate search antibiotic

- What is planned to be done until the next scrum meeting?

- Research inference engine

- What are the hurdles?

- none

Alan Nieto:

- What was done since the last scrum meeting?

- Integrate patient information

- What is planned to be done until the next scrum meeting?

- Research inference engine

- What are the hurdles?

- none

06/21/2016

Attendees: Sean Iamartino, Alan Nieto

Start time: 6:00 pm

End time: 6:15 pm

Sean Iamartino:

- What was done since the last scrum meeting?

- First attempt at inference engine

- What is planned to be done until the next scrum meeting?

- Research open source inference engines

- What are the hurdles?

- none

Alan Nieto:

- What was done since the last scrum meeting?

- Research inference engine

- What is planned to be done until the next scrum meeting?

- Research how to implement inference engine from scratch

- What are the hurdles?

- None

06/22/2016

Attendees: Sean Iamartino, Alan Nieto

Start time: 6:00 pm

End time: 6:15 pm

Sean Iamartino:

- What was done since the last scrum meeting?

- Research open source inference engines

- What is planned to be done until the next scrum meeting?

- More research

- What are the hurdles?

- Finding a good inference engine

Alan Nieto:

- What was done since the last scrum meeting?

- Try to implement inference engine from scratch

- What is planned to be done until the next scrum meeting?

- Research open source inference engine libraries

- What are the hurdles?

- None

06/23/2016

Attendees: Sean Iamartino, Alan Nieto

Start time: 6:00 pm

End time: 6:15 pm

Sean Iamartino:

- What was done since the last scrum meeting?

- Research

- What is planned to be done until the next scrum meeting?

- Research

- What are the hurdles?

- none

Alan Nieto:

- What was done since the last scrum meeting?

- Research open source inference engine libraries

- What is planned to be done until the next scrum meeting?

- Run a simple inference engine

- What are the hurdles?

- Lack of documentation on inference engine

06/24/2016

Attendees: Sean Iamartino, Alan Nieto

Start time: 6:00 pm

End time: 6:15 pm

Sean Iamartino:

- What was done since the last scrum meeting?

- Research

- What is planned to be done until the next scrum meeting?

- Prepare for checkpoint 1

- What are the hurdles?

- none

Alan Nieto:

- What was done since the last scrum meeting?

- Run a simple inference engine

- What is planned to be done until the next scrum meeting?

- Prepare for checkpoint 1

- What are the hurdles?

- None

06/27/2016

Attendees: Sean Iamartino, Alan Nieto

Start time: 6:00 pm

End time: 6:15 pm

Sean Iamartino:

- What was done since the last scrum meeting?

- Complete checkpoint 1, Try to understand found inference engines

- What is planned to be done until the next scrum meeting?

- Implement test cases for open source inference engine

- What are the hurdles?

- none

Alan Nieto:

- What was done since the last scrum meeting?

- Prepare for checkpoint 1

- What is planned to be done until the next scrum meeting?

- Run a simple inference engine

- What are the hurdles?

- Lack of documentation of simple inference engine

06/28/2016

Attendees: Sean Iamartino, Alan Nieto

Start time: 6:00 pm

End time: 6:15 pm

Sean Iamartino:

- What was done since the last scrum meeting?

- Get engine running/implement simple rules

- What is planned to be done until the next scrum meeting?

- Implement simple rules to understand rule engine

- What are the hurdles?

- none

Alan Nieto:

- What was done since the last scrum meeting?

- Run a Simple inference engine

- What is planned to be done until the next scrum meeting?

- Work on inference engine

- What are the hurdles?

- None

06/29/2016

Attendees: Sean Iamartino, Alan Nieto

Start time: 6:00 pm

End time: 6:15 pm

Sean Iamartino:

- What was done since the last scrum meeting?

- Work on a simple rule implementation

- What is planned to be done until the next scrum meeting?

- Expand on the implementation

- What are the hurdles?

- Deciding on how to implement it

Alan Nieto:

- What was done since the last scrum meeting?

- Flow diagrams for inference engine/Research

- What is planned to be done until the next scrum meeting?

- Documentation

- What are the hurdles?

- None

06/30/2016

Attendees: Sean Iamartino, Alan Nieto

Start time: 6:00 pm

End time: 6:15 pm

Sean Iamartino:

- What was done since the last scrum meeting?

- Work and improve rule engine implementation

- What is planned to be done until the next scrum meeting?

- Work and improve rule engine implementation

- What are the hurdles?

- Figuring out how to add multiple rules to return true

Alan Nieto:

- What was done since the last scrum meeting?

- Front end for android and inference engine

- What is planned to be done until the next scrum meeting?

- Front end for android and inference engine

- What are the hurdles?

- Coding the inference engine on the database side

07/01/2016

Attendees: Sean Iamartino, Alan Nieto

Start time: 6:00 pm

End time: 6:15 pm

Sean Iamartino:

- What was done since the last scrum meeting?

- Unit testing

- What is planned to be done until the next scrum meeting?

- Integration/integration testing

- What are the hurdles?

- none

Alan Nieto:

- What was done since the last scrum meeting?

- Unit tests

- What is planned to be done until the next scrum meeting?

- Integration and integration testing

- What are the hurdles?

- no

07/18/2016

Attendees: Sean Iamartino, Alan Nieto

Start time: 6:00 pm

End time: 6:15 pm

Sean Iamartino:

- What was done since the last scrum meeting?

- Looked at what could be improved

- What is planned to be done until the next scrum meeting?

- Improve display tables

- What are the hurdles?

- None

Alan Nieto:

- What was done since the last scrum meeting?

- Display current user and patient

- What is planned to be done until the next scrum meeting?

- Fixed Antibiotic List page

- What are the hurdles?

- None

07/19/2016

Attendees: Sean Iamartino, Alan Nieto

Start time: 6:00 pm

End time: 6:15 pm

Sean Iamartino:

- What was done since the last scrum meeting?

- Improve display tables

- What is planned to be done until the next scrum meeting?

- Research how to change text size based on device

- What are the hurdles?

- None

Alan Nieto:

- What was done since the last scrum meeting?

- Fixed Antibiotic List page

- What is planned to be done until the next scrum meeting?

- Documentation

- What are the hurdles?

- None

07/20/2016

Attendees: Sean Iamartino, Alan Nieto

Start time: 6:00 pm

End time: 6:15 pm

Sean Iamartino:

- What was done since the last scrum meeting?

- Text display scaled based on device

- What is planned to be done until the next scrum meeting?

- Prepare for checkpoint 2 presentation

- What are the hurdles?

- none

Alan Nieto:

- What was done since the last scrum meeting?

- Documentation

- What is planned to be done until the next scrum meeting?

- Base knowledge

- What are the hurdles?

- None

07/21/2016

Attendees: Sean Iamartino, Alan Nieto

Start time: 6:00 pm

End time: 6:15 pm

Sean Iamartino:

- What was done since the last scrum meeting?

- Prepare presentation for monday

- What is planned to be done until the next scrum meeting?

- Prepare for presentation

- What are the hurdles?

- none

Alan Nieto:

- What was done since the last scrum meeting?

- Base Knowledge

- What is planned to be done until the next scrum meeting?

- Connect Inference engine with base knowledge

- What are the hurdles?

- None

07/22/2016

Attendees: Sean Iamartino, Alan Nieto

Start time: 6:00 pm

End time: 6:15 pm

Sean Iamartino:

- What was done since the last scrum meeting?

- presentation

- What is planned to be done until the next scrum meeting?

- Improve the dispaly of information

- What are the hurdles?

- none

Alan Nieto:

- What was done since the last scrum meeting?

- Connect Inference engine with base knowledge

- What is planned to be done until the next scrum meeting?

- Prepare demo for medical students

- What are the hurdles?

- None

07/25/2016

Attendees: Sean Iamartino, Alan Nieto

Start time: 6:00 pm

End time: 6:15 pm

Sean Iamartino:

- What was done since the last scrum meeting?

- Improve displayed antibiotic information

- What is planned to be done until the next scrum meeting?

- Improve more ui stuff

- What are the hurdles?

- none

Alan Nieto:

- What was done since the last scrum meeting?

- Prepare demo for medical students

- What is planned to be done until the next scrum meeting?

- Prepare for checkpoint 2

- What are the hurdles?

- None

07/26/2016

Attendees: Sean Iamartino, Alan Nieto

Start time: 6:00 pm

End time: 6:15 pm

Sean Iamartino:

- What was done since the last scrum meeting?

- Improve display of patient information

- What is planned to be done until the next scrum meeting?

- Fit text within the screen

- What are the hurdles?

- none

Alan Nieto:

- What was done since the last scrum meeting?

- Prepare for checkpoint 2

- What is planned to be done until the next scrum meeting?

- Documentation

- What are the hurdles?

- None

07/27/2016

Attendees: Sean Iamartino, Alan Nieto

Start time: 6:00 pm

End time: 6:15 pm

Sean Iamartino:

- What was done since the last scrum meeting?

- Shorten text so it fits without clipping

- What is planned to be done until the next scrum meeting?

- documentation

- What are the hurdles?

- none

Alan Nieto:

- What was done since the last scrum meeting?

- Documentation

- What is planned to be done until the next scrum meeting?

- Implement iOS front end

- What are the hurdles?

- None

07/28/2016

Attendees: Sean Iamartino, Alan Nieto

Start time: 6:00 pm

End time: 6:15 pm

Sean Iamartino:

- What was done since the last scrum meeting?

- documentation

- What is planned to be done until the next scrum meeting?

- documentation

- What are the hurdles?

- none

Alan Nieto:

- What was done since the last scrum meeting?

- Implement iOS front end

- What is planned to be done until the next scrum meeting?

- Implement iOS front end

- What are the hurdles?

- None

07/29/2016

Attendees: Sean Iamartino, Alan Nieto

Start time: 6:00 pm

End time: 6:15 pm

Sean Iamartino:

- What was done since the last scrum meeting?

- documentation

- What is planned to be done until the next scrum meeting?

- documentation

- What are the hurdles?

- none

Alan Nieto:

- What was done since the last scrum meeting?

- Implement iOS front end

- What is planned to be done until the next scrum meeting?

- Implement iOS front end

- What are the hurdles?

- None

07/29/2016

Attendees: Sean Iamartino, Alan Nieto

Start time: 6:00 pm

End time: 6:15 pm

Sean Iamartino:

- What was done since the last scrum meeting?

- Prepare for finalizing project

- What is planned to be done until the next scrum meeting?

- Finalize work

- What are the hurdles?

- none

Alan Nieto:

- What was done since the last scrum meeting?

- Implement iOS front end

- What is planned to be done until the next scrum meeting?

- Fix bugs

- What are the hurdles?

- None