Project Title:

Muti Modal Interactive Paint

Student Members:

Alexander Karpis

Jorge Nonell

Eric Aguiar

Christopher Naranjo

Product Owners:

Francisco Ortega

Mentors:

Francisco Ortega

Instructor:

Masoud Sadjadi

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 7:00 pm

End time: 8:00 pm

Date: 5/23/16

<Jorge>:

- What was done since the last scrum meeting?

- Upgrade the project to run on visual studio 2015.

- What is planned to be done until the next scrum meeting?

- Complete writing my user stories, build the project in a 64 bit configuration. Get a “one-button build” working for the project.

- What are the hurdles?

- RealSenseSDK is not working with my version of windows

<Eric Aguiar>:

- What was done since the last scrum meeting?

- Tried to get code to run on VS2015 but ran into issues with the dependencies

- What is planned to be done until the next scrum meeting?

- Get code to run on VS2015

- What are the hurdles?

- none

<Chris Naranjo>:

- What was done since the last scrum meeting?

- Setup AR development environment (NDK/Android Studio, Unity, Moverio SDK)

- What is planned to be done until the next scrum meeting?

- Determine which AR library to focus development on.

- What are the hurdles?

- None, just need to keep in mind for future development to choose libraries that support C++/NDK.

<Alexander Karpis>:

- What was done since the last scrum meeting?

- Connect the Kinect device to a computer.

- What is planned to be done until the next scrum meeting?

- Setup the project to run in Visual Studio 2015.

- What are the hurdles?

- Downloading the requirements.

Attednees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 7:00 pm

End time: 8:00 pm

Date: 5/24/16

<Eric Aguiar>:

- What was done since the last scrum meeting?

- Finished setting up project to run in Visual Studio 2015

- What is planned to be done until the next scrum meeting?

- Documentation, Finish writing user stories

- What are the hurdles?

- none

<Alexander Karpis>:

- What was done since the last scrum meeting?

- Setting up the project to run in Visual Studio 2015, creating user stories, reviewing documents and Mingle.

- What is planned to be done until the next scrum meeting?

- Setup the project to run in Visual Studio 2015.  Enter information in the documents.

- What are the hurdles?

- Downloading the requirements for Visual Studio 2015.

- project to run in Visual Studio 2015

<Jorge Nonell>:

- What was done since the last scrum meeting?

  - Moved dependencies into their own git repo, for easier access in the future.

  - Move the unified project (Code + dependencies) into its own git repo, hosted on gitlab.

  - Wrote scripts to make build process easier.

- What is planned to be done until the next scrum meeting?

  - Install version of WIndows supported by RealSense SDK.

- What are the hurdles?

  - Still getting runtime error with the RealSense SDK because of windows version.

<Chris Naranjo>:

- What was done since the last scrum meeting?

- Continued trying to set up AR SDKs (HoloLens and Moverio/Android Studio)

- Upgraded personal PCs to Windows 10 Pro for Hyper-V support (HoloLens)

- What is planned to be done until the next scrum meeting?

- Look for potential use cases for AR in painting app

- Determine which AR library to focus development on.

- What are the hurdles?

- HoloLens SDK and Android Studio doesn't seem to run well together. (HoloLens needs Hyper-V, Android Studio cannot run VMs with Hyper-V enabled)

- Not much documentation for using Moverio AR libraries with NDK.

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 7:00 pm

End time: 8:00 pm

Date: 5/25/16

<Eric Aguiar>:

- What was done since the last scrum meeting?

  - Documentation, Finished writing user stories

- What is planned to be done until the next scrum meeting?

  - Begin cleaning code and formatting

- What are the hurdles?

  - None

<Alexander Karpis>:

- What was done since the last scrum meeting?

- Setup the project to run in Visual Studio 2015.  Enter information in the documents.

- What is planned to be done until the next scrum meeting?

- Connecting the Kinect to the paint program.  Researching methods. Learning about the Kinect programs.

- What are the hurdles?

- Researching, implementing.

<Jorge Nonell>:

- What was done since the last scrum meeting?

  - Reinstalled Windows to get project to work with RealSense SDK.

- What is planned to be done until the next scrum meeting?

  - Start formatting code to meet clean coding standards.

- What are the hurdles?

  - none

<Chris Naranjo>:

- What was done since the last scrum meeting?

- Read C++/C# books, ran some demos.

- Workaround for Hyper-v and Android Studio, personal desktop set up for HoloLens development, laptop is Android Studio

- What is planned to be done until the next scrum meeting?

- Decided to focus on learning Wikitude AR library for Moverio glasses.

- Working through Microsoft’s Holographic academy for Hololens.

- What are the hurdles?

- None, concerned about time constraints for semester and switching between two very different platforms.

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 7:00 pm

End time: 8:00 pm

Date: 5/26/16

<Eric Aguiar>:

- What was done since the last scrum meeting?

  - Cleaned code and formatted

- What is planned to be done until the next scrum meeting?

  - Begin reading C++ book to learn the language of the project

- What are the hurdles?

  - none

<Alexander Karpis>:

- What was done since the last scrum meeting?

- Researching methods to connect the Kinect and paint programs.  Learning about the Programs.

- What is planned to be done until the next scrum meeting?

- Connecting the Kinect to the paint program.  Researching methods.

- What are the hurdles?

- Researching, implementing.  Learning the two programs.

<Jorge Nonell>:

- What was done since the last scrum meeting?

  - Used Resharper to as a clean, consistent formatting style to the entire solution.

- What is planned to be done until the next scrum meeting?

  - Remove dead code and commented out code.

- What are the hurdles?

  - none

<Chris Naranjo>:

- What was done since the last scrum meeting?

- Continued running demos and learning basic gesture input for both devices.

- What is planned to be done until the next scrum meeting?

- Going to speak with product owner about device focus and time constraints

- What are the hurdles?

- None

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 7:00 pm

End time: 8:00 pm

Date: 5/27/16

<Eric Aguiar>:

- What was done since the last scrum meeting?

  - Began reading about C++

- What is planned to be done until the next scrum meeting?

  - Finish reading book about C++

- What are the hurdles?

  - none

<Alexander Karpis>:

- What was done since the last scrum meeting?

- Researching methods to connect the Kinect and paint programs.  Learning about the Programs.

- What is planned to be done until the next scrum meeting?

- Connecting the Kinect to the paint program.  Researching methods.

- What are the hurdles?

- Researching, implementing.  Learning the two programs.

<Jorge Nonell>:

- What was done since the last scrum meeting?

  - Remove dead code and commented out code.

- What is planned to be done until the next scrum meeting?

  - Add namespacing to avoid naming collisions with other libraries.

- What are the hurdles?

  - none

<Chris Naranjo>:

- What was done since the last scrum meeting?

- Spoke with product owner, due to issues and time constraints will focus entirely on Hololens development. Also informed me that order has been placed and will receive the device “soon”.

- What is planned to be done until the next scrum meeting?

- Remove everything related to Android/java development that conflicts with HoloLens SDK

- What are the hurdles?

- None

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 9:00 pm

End time: 9:30 pm

Date: 5/29/16

<Jorge Nonell>:

- What was done since the last scrum meeting?

  - Add namespacing to avoid naming collisions with other libraries.

- What is planned to be done until the next scrum meeting?

  - Upgrade project to build in x64 as well as x86

- What are the hurdles?

  - none

<Eric Aguiar>:

- What was done since the last scrum meeting?

  - Finished reading book about C++

- What is planned to be done until the next scrum meeting?

  - Begin refactoring code and continue researching c++ design

- What are the hurdles?

  - none

<Chris Naranjo>:

- What was done since the last scrum meeting?

- Continued working through Holographic Academy (C#)

- Spoke with product owner, and again because of time constraints, will create a standalone AR painting app. HoloLens apps can be quickly thrown together in Unity and C#. Instead of dealing with DirectX and C++.

- What is planned to be done until the next scrum meeting?

- Determine functionality that app can provide.

- Continue learning C# and Hololens development

- What are the hurdles?

- None

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 7:00 pm

End time: 8:00 pm

Date: 5/31/16

<Eric Aguiar>:

- What was done since the last scrum meeting?

  - Began refactoring code

- What is planned to be done until the next scrum meeting?

  - Continue refactoring code and researching c++ design

- What are the hurdles?

  - none

<Alexander Karpis>:

- What was done since the last scrum meeting?

- Researching methods to connect the Kinect and paint programs.  Learning about the Programs.

- What is planned to be done until the next scrum meeting?

- Connecting the Kinect to the paint program.  Researching methods.

- What are the hurdles?

- Researching, implementing.  Learning the two programs.

<Jorge Nonell>:

- What was done since the last scrum meeting?

  - Upgrade project to build in x64 as well as x86

- What is planned to be done until the next scrum meeting?

  - Separate class implementation from the header files.

- What are the hurdles?

  - none

<Chris Naranjo>:

- What was done since the last scrum meeting?

- Continued working through Holographic Academy (C#)

- Learning how Unity interacts with HoloLens

- What is planned to be done until the next scrum meeting?

- Continue learning C# and Hololens development

- What are the hurdles?

- Compile time is a bit long.

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 7:00 pm

End time: 8:00 pm

Date: 6/01/16

<Eric Aguiar>:

- What was done since the last scrum meeting?

  - Continued to refactor current code and research about c++ design structure

- What is planned to be done until the next scrum meeting?

  - Continue to refactor current code and research about c++ design

  - Testing

- What are the hurdles?

  - none

<Alexander Karpis>:

- What was done since the last scrum meeting?

- Researching methods to connect the Kinect and paint programs.  Learning to Paint in the current program. Decided on the Kinect API within the current program. Learning about the Programs.

- What is planned to be done until the next scrum meeting?

- Learning about the Kinect API.

- What are the hurdles?

- Learning the Kinect API.  Implementing the Kinect in the current program.

<Jorge Nonell>:

- What was done since the last scrum meeting?

  - Separate class implementation from the header files.

- What is planned to be done until the next scrum meeting?

  - Split up big classes into smaller classes that each address only one functionality.

- What are the hurdles?

  - None

<Chris Naranjo>:

- What was done since the last scrum meeting?

- Continued working through Holographic Academy (C#)

- Learning how Unity interacts with HoloLens

- What is planned to be done until the next scrum meeting?

- Continue learning C# and Hololens development

- What are the hurdles?

- None

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 7:00 pm

End time: 8:00 pm

Date: 6/02/16

<Eric Aguiar>:

- What was done since the last scrum meeting?

  - Continued to refactor current code and research about c++ design structure

- What is planned to be done until the next scrum meeting?

  - Continue to refactor current code and research about c++ design

  - Testing

- What are the hurdles?

  - none

<Jorge Nonell>:

- What was done since the last scrum meeting?

  - Split up big classes into smaller classes that each address only one functionality part 1.

- What is planned to be done until the next scrum meeting?

  - Attain the “one-button-build” that allows for simply checking out the project and running the application by only clicking one button.

- What are the hurdles?

  - none

<Alexander Karpis>:

- What was done since the last scrum meeting?

- Researching methods to connect the Kinect and paint programs.  Learning to Paint in the current program. Decided on the Kinect API within the current program. Learning about the Programs.

- What is planned to be done until the next scrum meeting?

- Learning about the Kinect API.

- What are the hurdles?

- Learning the Kinect API.  Implementing the Kinect in the current program.

<Chris Naranjo>:

- What was done since the last scrum meeting?

- Product owner received physical HoloLens, learned how to physically interact with device.

- What is planned to be done until the next scrum meeting?

- Try out previous demos on live device.

- What are the hurdles?

- none

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 7:00 pm

End time: 8:00 pm

Date: 6/03/16

<Jorge Nonell>:

- What was done since the last scrum meeting?

  - Attain the “one-button-build”.

- What is planned to be done until the next scrum meeting?

  - Continue splitting up big classes into smaller classes.

- What are the hurdles?

  - None

<Eric Aguiar>:

- What was done since the last scrum meeting?

  - Continued to refactor current code and research about c++ design structure

- What is planned to be done until the next scrum meeting?

  - Finish refactoring current code and research about c++ design

  - Testing

  - Documentation

- What are the hurdles?

  - None

<Alexander Karpis>:

- What was done since the last scrum meeting?

- Researching methods to connect the Kinect and paint programs.  Learning to Paint in the current program. Decided on the Kinect API within the current program. Learning about the Programs.

- What is planned to be done until the next scrum meeting?

- Learning about the Kinect API.

- What are the hurdles?

- Learning the Kinect API.  Implementing the Kinect in the current program.

<Chris Naranjo>:

- What was done since the last scrum meeting?

  - Continued running demos, working on documentation on how to setup/basic commands for device.

- What is planned to be done until the next scrum meeting?

  - Continue learning C#/Unity

- What are the hurdles?

  - None

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 7:00 pm

End time: 8:00 pm

Date: 6/05/16

<Alexander Karpis>:

- What was done since the last scrum meeting?

- Researching methods to connect the Kinect and paint programs.  Learning to Paint in the current program. Decided on the Kinect API within the current program. Learning about the Programs.

- What is planned to be done until the next scrum meeting?

- Learning about the Kinect API.

- What are the hurdles?

- Learning the Kinect API.  Implementing the Kinect in the current program.

<Chris Naranjo>:

- What was done since the last scrum meeting?

  - Learning gesture input for Hololens

- What is planned to be done until the next scrum meeting?

  - Continue learning C#/Unity

- What are the hurdles?

  - None

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 7:00 pm

End time: 8:00 pm

Date: 6/06/16

<Alexander Karpis>:

- What was done since the last scrum meeting?

- Researching methods to connect the Kinect and paint programs.  Learning to Paint in the current program. Decided on the Kinect API within the current program. Learning about the Programs.

- What is planned to be done until the next scrum meeting?

- Learning about the Kinect API.

- What are the hurdles?

- Learning the Kinect API.  Implementing the Kinect in the current program.

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 7:00 pm

End time: 8:00 pm

Date: 6/07/16

<Alexander Karpis>:

- What was done since the last scrum meeting?

- Researching methods to connect the Kinect and paint programs.  Learning to Paint in the current program. Decided on the Kinect API within the current program. Learning about the Programs.

- What is planned to be done until the next scrum meeting?

- Learning about the Kinect API.

- What are the hurdles?

- Learning the Kinect API.  Implementing the Kinect in the current program.

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 7:00 pm

End time: 8:00 pm

Date: 6/08/16

<Alexander Karpis>:

- What was done since the last scrum meeting?

- Researching methods to connect the Kinect and paint programs.  Learning to Paint in the current program. Decided on the Kinect API within the current program. Learning about the Programs.

- What is planned to be done until the next scrum meeting?

- Documentation.

- What are the hurdles?

- NA

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 7:00 pm

End time: 8:00 pm

Date: 6/09/16

<Alexander Karpis>:

- What was done since the last scrum meeting?

- Researching methods to connect the Kinect and paint programs.  Learning to Paint in the current program. Decided on the Kinect API within the current program. Learning about the Programs.

- What is planned to be done until the next scrum meeting?

- Documentation

- What are the hurdles?

- NA

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 7:00 pm

End time: 8:00 pm

Date: 6/10/16

<Alexander Karpis>:

- What was done since the last scrum meeting?

- Researching methods to connect the Kinect and paint programs.  Learning to Paint in the current program. Decided on the Kinect API within the current program. Learning about the Programs.

- What is planned to be done until the next scrum meeting?

- Learning about the Kinect API.

- What are the hurdles?

- Learning the Kinect API.  Implementing the Kinect in the current program.  Contacting previous developers.

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 7:00 pm

End time: 8:00 pm

Date: 6/13/16

<Alexander Karpis>:

- What was done since the last scrum meeting?

- Learning the Kinect API.

- What is planned to be done until the next scrum meeting?

- Learning about the Kinect API.

- What are the hurdles?

- Understanding the Kinect code, documenting the code.

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 7:00 pm

End time: 8:00 pm

Date: 6/14/16

<Alexander Karpis>:

- What was done since the last scrum meeting?

- Learning the Kinect API.

- What is planned to be done until the next scrum meeting?

- Learning about the Kinect API.

- What are the hurdles?

- Understanding the Kinect code, documenting the code.

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 7:00 pm

End time: 8:00 pm

Date: 6/15/16

<Alexander Karpis>:

- What was done since the last scrum meeting?

- Learning the Kinect API.

- What is planned to be done until the next scrum meeting?

- Learning about the Kinect API.

- What are the hurdles?

- Understanding the Kinect code, documenting the code.

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 7:00 pm

End time: 8:00 pm

Date: 6/16/16

<Alexander Karpis>:

- What was done since the last scrum meeting?

- Learning the Kinect API.

- What is planned to be done until the next scrum meeting?

- Learning about the Kinect API.

- What are the hurdles?

- Understanding the Kinect code, documenting the code.

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 7:00 pm

End time: 8:00 pm

Date: 6/17/16

<Alexander Karpis>:

- What was done since the last scrum meeting?

- Learning the Kinect API.

- What is planned to be done until the next scrum meeting?

- Learning about the Kinect API.

- What are the hurdles?

- Understanding the Kinect code, documenting the code.

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 7:00 pm

End time: 8:00 pm

Date: 6/6/16

<Jorge>:

- What was done since the last scrum meeting?

- Split off eyex and leap motion into their own classes

- What is planned to be done until the next scrum meeting?

- Finished dividing components into separate classes

- What are the hurdles?

<Eric Aguiar>:

- What was done since the last scrum meeting?

- Documentation, diagrams

- What is planned to be done until the next scrum meeting?

- figure out how to make app launch into window instead of fullscreen and how to recognize when the window is being resized

- What are the hurdles?

- None currently

<Chris Naranjo>:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

<Alexander Karpis>:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 7:00 pm

End time: 8:00 pm

Date: 6/7/16

<Eric Aguiar>:

- What was done since the last scrum meeting?

- Was able to make app launch into window instead of fullscreen and to recognize when the window is being resized

- What is planned to be done until the next scrum meeting?

- figure out to get the new height and width of the screen and update the height and width of the menus and touch points

- What are the hurdles?

- None currently

<Alexander Karpis>:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

<Jorge Nonell>:

- What was done since the last scrum meeting?

  - Finished dividing components into separate classes

- What is planned to be done until the next scrum meeting?

  - Worked on migle stories, meeting with Mohsen

- What are the hurdles?

<Chris Naranjo>:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 7:00 pm

End time: 8:00 pm

Date: 6/8/16

<Eric Aguiar>:

- What was done since the last scrum meeting?

  - Was able to get the new height and width of the screen and update the height and width of some of the menus and touch points

- What is planned to be done until the next scrum meeting?

  - Figure out how to update the height and width of the rest of the menus

- What are the hurdles?

  - none

<Alexander Karpis>:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

<Jorge Nonell>:

- What was done since the last scrum meeting?

  - Create class to be able to pass draw events

- What is planned to be done until the next scrum meeting?

  - Create class to be able to pass draw events

- What are the hurdles?

<Chris Naranjo>:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 7:00 pm

End time: 8:00 pm

Date: 6/9/16

<Eric Aguiar>:

- What was done since the last scrum meeting?

  - Was able to figure out how to update the height and width of the rest of the menus

- What is planned to be done until the next scrum meeting?

  - fix bug where some menus aren't being redrawn in the right places on the screen

- What are the hurdles?

  - none

<Alexander Karpis>:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

<Jorge Nonell>:

- What was done since the last scrum meeting?

  - Create class to be able to pass draw events

- What is planned to be done until the next scrum meeting?

  - Redesign input management to use draw event class

- What are the hurdles?

<Chris Naranjo>:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 7:00 pm

End time: 8:00 pm

Date: 6/10/16

<Eric Aguiar>:

- What was done since the last scrum meeting?

  - Fixed a bug where some menus aren't being redrawn in the right places on the screen

- What is planned to be done until the next scrum meeting?

  - fix bug where some menus aren't being resized based on the size of the screen

- What are the hurdles?

  - none

<Alexander Karpis>:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

<Jorge Nonell>:

- What was done since the last scrum meeting?

  - Redesign input management to use draw event class

- What is planned to be done until the next scrum meeting?

  - Redesign input management to use draw event class

- What are the hurdles?

<Chris Naranjo>:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 9:00 pm

End time: 9:30 pm

Date: 6/13/16

<Jorge Nonell>:

- What was done since the last scrum meeting?

  - Redesign input management to use draw event class

- What is planned to be done until the next scrum meeting?

  - Redesign illustratrator class to interpret draw events

- What are the hurdles?

<Eric Aguiar>:

- What was done since the last scrum meeting?

  - Fixed a bug where some menus aren't being resized based on the size of the screen

- What is planned to be done until the next scrum meeting?

  - fix bug where leap motion touchpoint width and height aren't being updated

- What are the hurdles?

  - None currently

<Chris Naranjo>:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

<Alexander Karpis>:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 7:00 pm

End time: 8:00 pm

Date: 6/14/16

<Eric Aguiar>:

- What was done since the last scrum meeting?

  - Fixed a bug where leap motion touchpoint width and height aren't being updated

- What is planned to be done until the next scrum meeting?

  - try to fix issue of memory leaks where random pixels are drawn on the screen

  - Update virtual keyboard touch points with new width and height

- What are the hurdles?

  - Unfamiliar with how menus and shapes are being saved in frame buffers

<Alexander Karpis>:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

<Jorge Nonell>:

- What was done since the last scrum meeting?

  - Redesign illustratrator class to interpret draw events

- What is planned to be done until the next scrum meeting?

  - Redesign illustratrator class to interpret draw events

- What are the hurdles?

<Chris Naranjo>:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 7:00 pm

End time: 8:00 pm

Date: 6/15/16

<Eric Aguiar>:

- What was done since the last scrum meeting?

  - Updated virtual keyboard touch points with new width and height while being resized

  - tried to fix issue of memory leaks where random pixels are drawn on the screen

- What is planned to be done until the next scrum meeting?

  - try to fix issue of memory leaks where random pixels are drawn on the screen

- What are the hurdles?

  - Unfamiliar with how menus and shapes are being saved in frame buffers.

    - Still unable to fix issue; going to get assistance in the Open HID lab

<Alexander Karpis>:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

<Jorge Nonell>:

- What was done since the last scrum meeting?

  - Redesign illustratrator class to interpret draw events

- What is planned to be done until the next scrum meeting?

  - Redesign illustratrator class to interpret draw events

- What are the hurdles?

<Chris Naranjo>:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 7:00 pm

End time: 8:00 pm

Date: 6/16/16

<Eric Aguiar>:

- What was done since the last scrum meeting?

  - try to fix issue of memory leaks where random pixels are drawn on the screen

- What is planned to be done until the next scrum meeting?

  - Documentation

- What are the hurdles?

  - still unable to fix issue with memory leak, going to get help in Open HID lab on Monday 6/20/16

<Jorge Nonell>:

- What was done since the last scrum meeting?

  - Redesign illustratrator class to interpret draw events

- What is planned to be done until the next scrum meeting?

  - Redesign illustratrator class to interpret draw events

- What are the hurdles?

<Alexander Karpis>:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

<Chris Naranjo>:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 7:00 pm

End time: 8:00 pm

Date: 6/17/16

<Jorge Nonell>:

- What was done since the last scrum meeting?

  - Redesign illustratrator class to interpret draw events

- What is planned to be done until the next scrum meeting?

  - Redesign illustratrator class to interpret draw events

- What are the hurdles?

<Eric Aguiar>:

- What was done since the last scrum meeting?

  - Documentation

- What is planned to be done until the next scrum meeting?

  - Update Mingle, Diagrams

- What are the hurdles?

  - still unable to fix issue with memory leak, going to get help in Open HID lab on Monday 6/20/16

<Alexander Karpis>:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

<Chris Naranjo>:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 7:00 pm

End time: 8:00 pm

Date: 6/20/16

<Jorge>:

- What was done since the last scrum meeting?

- Worked with Alex to get the Kinect to draw.

- What is planned to be done until the next scrum meeting?

- Continue Working with Alex to get the drawing working with the Kinect device.

- What are the hurdles?

<Eric Aguiar>:

- What was done since the last scrum meeting?

- Documentation, get advice from Francisco’s Lab about a memory leak

- What is planned to be done until the next scrum meeting?

- Fix memory leak bug with the window resizing

- What are the hurdles?

- Memory leak found in existing project

<Chris Naranjo>:

- What was done since the last scrum meeting?

- Finished Spatial Mapping

- What is planned to be done until the next scrum meeting?

- Noticeable FPS drop for mapping, trying to speed up process

- What are the hurdles?

- Nothing, lack of documentation due to new product.

<Alexander Karpis>:

- What was done since the last scrum meeting?

- Documenting changes and responses from the Kinect API.

- What is planned to be done until the next scrum meeting?

- Documenting changes and responses from the Kinect API.

- What are the hurdles?

- Understanding the code.

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 7:00 pm

End time: 8:00 pm

Date: 6/21/16

<Eric Aguiar>:

- What was done since the last scrum meeting?

- Fix memory leak bug with resizing app window

- What is planned to be done until the next scrum meeting?

- Fix bug where the device menu disappears after window is resized but reappears when the color/shape features are updated

- What are the hurdles?

- none

<Alexander Karpis>:

- What was done since the last scrum meeting?

- Documenting changes for the project.

- What is planned to be done until the next scrum meeting?

- Documenting changes for the project.

- What are the hurdles?

- Understanding the code.

<Jorge Nonell>:

- What was done since the last scrum meeting?

  - Worked with Alex to get the kinect drawing

- What is planned to be done until the next scrum meeting?

  - Finished up refactoring of drawing system

- What are the hurdles?

<Chris Naranjo>:

- What was done since the last scrum meeting?

- Optimizing spatial mapping

- What is planned to be done until the next scrum meeting?

- Continue, begin thinking of GUI and paint functions

- What are the hurdles?

- Nothing

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 7:00 pm

End time: 8:00 pm

Date: 6/22/16

<Eric Aguiar>:

- What was done since the last scrum meeting?

  - Fixed bug where the device menu disappears after the app window is resized but reappears when the color/shape feature is updated

- What is planned to be done until the next scrum meeting?

  - Fix bug where the app crashes when the window is minimized

- What are the hurdles?

  - none

<Alexander Karpis>:

- What was done since the last scrum meeting?

- Documenting changes for the project.

- What is planned to be done until the next scrum meeting?

- Getting the Kinect to paint.

- What are the hurdles?

- Implementing the Kinect.

<Jorge Nonell>:

- What was done since the last scrum meeting?

  - Worked on refactoring of drawing system

- What is planned to be done until the next scrum meeting?

  - Finished up refactoring of drawing system

- What are the hurdles?

<Chris Naranjo>:

- What was done since the last scrum meeting?

- Optimizations have been improved, still more work could be done though

- What is planned to be done until the next scrum meeting?

- System seems to crash if user moves too close to a hologram

- Additionally, user experiences eye discomfort when too close to a hologram, looking at solutions

- What are the hurdles?

- Nothing

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 7:00 pm

End time: 8:00 pm

Date: 6/23/16

<Eric Aguiar>:

- What was done since the last scrum meeting?

  - Fixed bug where the app crashes when the window is minimized

- What is planned to be done until the next scrum meeting?

  - Create object to handle all of the dependencies of the UI but ran into windows issue

- What are the hurdles?

  - none

<Alexander Karpis>:

- What was done since the last scrum meeting?

- Getting the Kinect to paint.

- What is planned to be done until the next scrum meeting?

- Getting the Kinect to paint.

- What are the hurdles?

- Implementing the Kinect.

<Jorge Nonell>:

- What was done since the last scrum meeting?

  - Work on refactoring of drawing system

- What is planned to be done until the next scrum meeting?

  - Finish up refactoring of drawing system

- What are the hurdles?

<Chris Naranjo>:

- What was done since the last scrum meeting?

- Attempting to fix crashing, and user discomfort

- What is planned to be done until the next scrum meeting?

- Continue working on that, testing on other users besides myself. I think its related to clipping distance.

- What are the hurdles?

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 7:00 pm

End time: 8:00 pm

Date: 6/24/16

<Eric Aguiar>:

- What was done since the last scrum meeting?

  - Created object to handle all of the UI dependencies but ran into an unknown error

    - Exception: Read Access Violation

- What is planned to be done until the next scrum meeting?

  - Work on fixing the error. Continue working on creating the UI dependency object.

- What are the hurdles?

  - Fix the strange error

<Alexander Karpis>:

- What was done since the last scrum meeting?

- Getting the Kinect to paint.

- What is planned to be done until the next scrum meeting?

- Getting the Kinect to paint.

- What are the hurdles?

- Implementing the Kinect.

<Jorge Nonell>:

- What was done since the last scrum meeting?

  - Work on refactoring of drawing system

- What is planned to be done until the next scrum meeting?

  - Finished up refactoring of drawing system

- What are the hurdles?

<Chris Naranjo>:

- What was done since the last scrum meeting?

- Fixed user discomfort issue, minimum clipping distance before discomfort occurs is around .2-.3m away. Set to that

- What is planned to be done until the next scrum meeting?

- Begin gui and painting functions

- What are the hurdles?

- None

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 9:00 pm

End time: 9:30 pm

Date: 6/27/16

<Jorge Nonell>:

- What was done since the last scrum meeting?

  - Work on presentation

- What is planned to be done until the next scrum meeting?

  - Abstracting Layers and Menus into classes

- What are the hurdles?

<Eric Aguiar>:

- What was done since the last scrum meeting?

  - Resolved error message and finished ui dependency class

- What is planned to be done until the next scrum meeting?

  - Update the ui and project to interact with the dependency object

- What are the hurdles?

  - none

<Chris Naranjo>:

- What was done since the last scrum meeting?

- Nothing - sick

- What is planned to be done until the next scrum meeting?

- Continue gui work

- What are the hurdles?

- Sick

<Alexander Karpis>:

- What was done since the last scrum meeting?

- Getting the Kinect to paint.

- What is planned to be done until the next scrum meeting?

- Getting the Kinect to paint.

- What are the hurdles?

- Implementing the Kinect.

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 7:00 pm

End time: 8:00 pm

Date: 6/28/16

<Eric Aguiar>:

- What was done since the last scrum meeting?

  - Implemented the dependency object into the ui and the project

- What is planned to be done until the next scrum meeting?

  - Modularized the top left feature menu into its own namespace

- What are the hurdles?

  - none

<Alexander Karpis>:

- What was done since the last scrum meeting?

- Getting the Kinect to paint.

- What is planned to be done until the next scrum meeting?

- Documentation

- What are the hurdles?

- none

<Jorge Nonell>:

- What was done since the last scrum meeting?

  - Worked on abstracting Layers and Menus into classes

- What is planned to be done until the next scrum meeting?

  - Abstracting Layers and Menus into classes

- What are the hurdles?

<Chris Naranjo>:

- What was done since the last scrum meeting?

- Continued GUI work

- What is planned to be done until the next scrum meeting?

- Hopefully finish, and begin work on painting

- What are the hurdles?

- Still sick

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 7:00 pm

End time: 8:00 pm

Date: 6/29/16

<Eric Aguiar>:

- What was done since the last scrum meeting?

  - Modularized top left feature menu into its own namespace

- What is planned to be done until the next scrum meeting?

  - Modularize the bottom left mode/device menu into its own namespace

- What are the hurdles?

  - none

<Alexander Karpis>:

- What was done since the last scrum meeting?

- Documentation, explaining the code.

- What is planned to be done until the next scrum meeting?

- Documentation, explaining the code.

- What are the hurdles?

- Understanding the code.

<Jorge Nonell>:

- What was done since the last scrum meeting?

  - Worked on abstracting Layers and Menus into classes

- What is planned to be done until the next scrum meeting?

  - Finish abstracting Layers and Menus into classes

- What are the hurdles?

<Chris Naranjo>:

- What was done since the last scrum meeting?

- Nothing, sick

- What is planned to be done until the next scrum meeting?

- Try to continue gui work

- What are the hurdles?

- Sick still.

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 7:00 pm

End time: 8:00 pm

Date: 6/30/16

<Eric Aguiar>:

- What was done since the last scrum meeting?

  - Modularized the bottom left Mode/Device menu into its own namespace

- What is planned to be done until the next scrum meeting?

  - Modularized the UI Interaction into its own namespace

- What are the hurdles?

  - none

<Jorge Nonell>:

- What was done since the last scrum meeting?

  - Finished abstracting Layers and Menus into classes

- What is planned to be done until the next scrum meeting?

  - Work on documentation

- What are the hurdles?

<Alexander Karpis>:

- What was done since the last scrum meeting?

- Documentation, explaining the code.

- What is planned to be done until the next scrum meeting?

- Speech Basics

- What are the hurdles?

- Downloading Speech Basics.

<Chris Naranjo>:

- What was done since the last scrum meeting?

- Began documentation for gui

- What is planned to be done until the next scrum meeting?

- Paint planning and finishing GUI

- What are the hurdles?

- Still not feeling too well.

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 7:00 pm

End time: 8:00 pm

Date: 7/1/16

<Jorge Nonell>:

- What was done since the last scrum meeting?

  - Worked on documentation

- What is planned to be done until the next scrum meeting?

  - Finish working on documentation

- What are the hurdles?

<Eric Aguiar>:

- What was done since the last scrum meeting?

  - Modularized the UI Interaction into its own namespace

- What is planned to be done until the next scrum meeting?

  - Testing

- What are the hurdles?

  - none

<Alexander Karpis>:

- What was done since the last scrum meeting?

- Speech Basics

- What is planned to be done until the next scrum meeting?

- Speech Basics

- What are the hurdles?

- Understanding Speech Basics.

<Chris Naranjo>:

- What was done since the last scrum meeting?

  - Documentation/GUI

- What is planned to be done until the next scrum meeting?

  - Continue GUI, and attempt some solutions for painting

- What are the hurdles?

  - None

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 7:00 pm

End time: 8:00 pm

Date: 7/4/16

<Jorge>:

- What was done since the last scrum meeting?

- Worked with Alex to get the kinect drawing with multiple users

- What is planned to be done until the next scrum meeting?

- Abstracted out a menu object form which all menus will inherit from

- What are the hurdles?

<Eric Aguiar>:

- What was done since the last scrum meeting?

- Documentation/Testing

- What is planned to be done until the next scrum meeting?

- Continue working on UI refactoring

- What are the hurdles?

<Chris Naranjo>:

- What was done since the last scrum meeting?

  - Documentation/GUI

- What is planned to be done until the next scrum meeting?

  - Continue GUI, and attempt some solutions for painting

- What are the hurdles?

  - None

<Alexander Karpis>:

- What was done since the last scrum meeting?

- Looked at registering multiple bodies.

- What is planned to be done until the next scrum meeting?

- Look at registering multiple bodies.

- What are the hurdles?

- Learning how the Kinect operates.

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 7:00 pm

End time: 8:00 pm

Date: 7/5/16

<Eric Aguiar>:

- What was done since the last scrum meeting?

- Continued to work on UI Refactoring

- What is planned to be done until the next scrum meeting?

- Get Layer Feature to create dropdown upon touch with new menu system

- What are the hurdles?

<Alexander Karpis>:

- What was done since the last scrum meeting?

- Looked at registering multiple bodies.

- What is planned to be done until the next scrum meeting?

- Look at registering multiple bodies.

- What are the hurdles?

- Learning how the Kinect operates.

<Jorge Nonell>:

- What was done since the last scrum meeting?

  - Abstracted out a menu object form which all menus will inherit from

- What is planned to be done until the next scrum meeting?

  - Reimplement layering in the drawing system

- What are the hurdles?

<Chris Naranjo>:

- What was done since the last scrum meeting?

  - Documentation/GUI

- What is planned to be done until the next scrum meeting?

  - Continue GUI, and attempt some solutions for painting

- What are the hurdles?

  - None

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 7:00 pm

End time: 8:00 pm

Date: 7/6/16

<Eric Aguiar>:

- What was done since the last scrum meeting?

  - Got Layer Feature to create dropdown upon touch with new menu system

- What is planned to be done until the next scrum meeting?

  - Get Layer Feature to draw outline of dropdown in the correct position

- What are the hurdles?

<Alexander Karpis>:

- What was done since the last scrum meeting?

- Looked at registering multiple bodies.

- What is planned to be done until the next scrum meeting?

- Look at registering multiple bodies.

- What are the hurdles?

- Learning how the Kinect operates.

<Jorge Nonell>:

- What was done since the last scrum meeting?

  - Reimplemented layering in the drawing system

- What is planned to be done until the next scrum meeting?

  - Implement Menu layer to handle all menus

- What are the hurdles?

<Chris Naranjo>:

- What was done since the last scrum meeting?

  - Documentation/GUI

- What is planned to be done until the next scrum meeting?

  - Continue GUI, and attempt some solutions for painting

- What are the hurdles?

  - None

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 7:00 pm

End time: 8:00 pm

Date: 7/8/16

<Eric Aguiar>:

- What was done since the last scrum meeting?

  - Got Layer Feature to draw outline of dropdown in the correct position

- What is planned to be done until the next scrum meeting?

  - Get Layer Feature to Draw Different shades of grey for the alpha bar the drowdown

- What are the hurdles?

<Alexander Karpis>:

- What was done since the last scrum meeting?

- Looked at registering multiple bodies.

- What is planned to be done until the next scrum meeting?

- Look at registering multiple bodies.

- What are the hurdles?

- Learning how the Kinect operates.

<Jorge Nonell>:

- What was done since the last scrum meeting?

  - Implemented Menu layer to handle all menus

- What is planned to be done until the next scrum meeting?

  - Reimplemented Color picker menu with new menu system

- What are the hurdles?

<Chris Naranjo>:

- What was done since the last scrum meeting?

  - Documentation/GUI

- What is planned to be done until the next scrum meeting?

  - Continue GUI, and attempt some solutions for painting

- What are the hurdles?

  - None

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 7:00 pm

End time: 8:00 pm

Date: 7/11/16

<Eric Aguiar>:

- What was done since the last scrum meeting?

  - Got Layer Feature to Draw Different shades of grey for the alpha bar the drowdown

- What is planned to be done until the next scrum meeting?

  - Draw an outline to contain the alpha bar to separate it from the layer view in layer dropdown

- What are the hurdles?

<Alexander Karpis>:

- What was done since the last scrum meeting?

- Looked at registering multiple bodies.

- What is planned to be done until the next scrum meeting?

- Implementing in the program.

- What are the hurdles?

- The application and the Kinect code.

<Jorge Nonell>:

- What was done since the last scrum meeting?

  - Reimplemented Shape picker menu with new menu system

- What is planned to be done until the next scrum meeting?

  - Try to get the kinect speech to  work

- What are the hurdles?

<Chris Naranjo>:

- What was done since the last scrum meeting?

  - Documentation/GUI

- What is planned to be done until the next scrum meeting?

  - Continue GUI, and attempt some solutions for painting

- What are the hurdles?

  - None

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 9:00 pm

End time: 9:30 pm

Date: 7/12/16

<Jorge Nonell>:

- What was done since the last scrum meeting?

  - Tried to get the kinect speech to  work

- What is planned to be done until the next scrum meeting?

  - Keep trying to get the kinect speech to  work

- What are the hurdles?

<Eric Aguiar>:

- What was done since the last scrum meeting?

  - Drew an outline to contain the alpha bar to separate it from the layer view in layer dropdown

- What is planned to be done until the next scrum meeting?

  - Draw the green circle indicator in for the alpha menu

- What are the hurdles?

<Chris Naranjo>:

- What was done since the last scrum meeting?

  - Documentation/GUI

- What is planned to be done until the next scrum meeting?

  - Continue GUI, and attempt some solutions for painting

- What are the hurdles?

  - None

<Alexander Karpis>:

- What was done since the last scrum meeting?

- Looked at registering multiple bodies.

- What is planned to be done until the next scrum meeting?

- Implementing in the program.

- What are the hurdles?

- The application and the Kinect code.

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 7:00 pm

End time: 8:00 pm

Date: 7/13/16

<Eric Aguiar>:

- What was done since the last scrum meeting?

  - Drew the green circle indicator in for the alpha menu

- What is planned to be done until the next scrum meeting?

  - Draw a background for the layer dropdown do drawings can't be seen through the menu

- What are the hurdles?

<Alexander Karpis>:

- What was done since the last scrum meeting?

- Implementing registering bodies in the program.

- What is planned to be done until the next scrum meeting?

- Learning about Kinect Speech sample.

- What are the hurdles?

- Learning how the Kinect operates.

<Jorge Nonell>:

- What was done since the last scrum meeting?

  - Tried to get the kinect speech to  work

- What is planned to be done until the next scrum meeting?

  - Keep trying to get the kinect speech to  work

- What are the hurdles?

<Chris Naranjo>:

- What was done since the last scrum meeting?

  - Documentation/GUI

- What is planned to be done until the next scrum meeting?

  - Continue GUI, and attempt some solutions for painting

- What are the hurdles?

  - None

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 7:00 pm

End time: 8:00 pm

Date: 7/14/16

<Eric Aguiar>:

- What was done since the last scrum meeting?

  - Drew a background for the layer dropdown do drawings can't be seen through the menu

- What is planned to be done until the next scrum meeting?

  - layer feature dropdown is being drawn from bottom-up, change to draw from top down

- What are the hurdles?

<Alexander Karpis>:

- What was done since the last scrum meeting?

- Implementing registering bodies in the program.

- What is planned to be done until the next scrum meeting?

- Learning about Kinect Speech sample.

- What are the hurdles?

- Learning how the Kinect operates.

<Jorge Nonell>:

- What was done since the last scrum meeting?

  - Tried to get the kinect speech to  work

- What is planned to be done until the next scrum meeting?

  - Work on documentation

- What are the hurdles?

<Chris Naranjo>:

- What was done since the last scrum meeting?

  - Documentation/GUI

- What is planned to be done until the next scrum meeting?

  - Continue GUI, and attempt some solutions for painting

- What are the hurdles?

  - None

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 7:00 pm

End time: 8:00 pm

Date: 7/15/16

<Eric Aguiar>:

- What was done since the last scrum meeting?

  - layer feature dropdown was being drawn from bottom-up, change it to draw from top down

- What is planned to be done until the next scrum meeting?

  - Work on getting layers to draw in the layer dropdown

- What are the hurdles?

<Jorge Nonell>:

- What was done since the last scrum meeting?

  - Worked on documentation

- What is planned to be done until the next scrum meeting?

  - Begin research on threading in c++

- What are the hurdles?

<Alexander Karpis>:

- What was done since the last scrum meeting?

- Learning about Kinect Speech sample.

- What is planned to be done until the next scrum meeting?

- Importing the Kinect Speech.

- What are the hurdles?

- Learning how the Kinect operates.

<Chris Naranjo>:

- What was done since the last scrum meeting?

  - Documentation/GUI

- What is planned to be done until the next scrum meeting?

  - Continue GUI, and attempt some solutions for painting

- What are the hurdles?

  - None

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 7:00 pm

End time: 8:00 pm

Date: 7/16/16

<Jorge Nonell>:

- What was done since the last scrum meeting?

  - Begin research on threading in c++

- What is planned to be done until the next scrum meeting?

  - Start implementing threaded code in the project

- What are the hurdles?

<Eric Aguiar>:

- What was done since the last scrum meeting?

  - Worked on getting layers to draw in the layer dropdown

- What is planned to be done until the next scrum meeting?

  - Continue trying to get layers to draw in layer dropdown using the new menu system & Documentation/Testing

- What are the hurdles?

<Alexander Karpis>:

- What was done since the last scrum meeting?

- Implementing registering bodies in the program.

- What is planned to be done until the next scrum meeting?

- Importing the Kinect Speech.

- What are the hurdles?

- Learning how the Kinect operates.

<Chris Naranjo>:

- What was done since the last scrum meeting?

  - Documentation/GUI

- What is planned to be done until the next scrum meeting?

  - Continue GUI, and attempt some solutions for painting

- What are the hurdles?

  - None