Project Title:

<Multi Modal Interactive Paint>

Student Members:

Alexander Karpis

Eric Aguiar

Christopher Naranjo

Jorge Nonell

Product Owners:

Francisco R. Ortega

Mentors:

Francisco R. Ortega

Instructor:

Masoud Sadjadi

### Sprint 1

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start Time: 7:00pm

End Time: 7:30pm

Date: 6/3/16

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, but getting the project upgraded to VS2015 took more time than expected due to dependency issues

- Did each team member work as scheduled?

  - Yes

What went right?

- Communication through skype often to make sure everyone was updated on project changes and current tasks.

How to address the issues in the next sprint?

- How to improve the process?

  - Improve the build system to make it easier to run project

- How to improve the product?

  - Cleaned up the code and organized it to make it easier to add new features and debug in the future

### Sprint 2

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start Time: 6:30pm

End Time: 7:15pm

Date: 6/20/16

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes, but debugging the memory issue took much more time than estimated.

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, but issues with memory were encountered during resizing the application

- Did each team member work as scheduled?

  - Yes

What went right?

- Communication through skype often to make sure everyone was updated on project changes and current tasks.

How to address the issues in the next sprint?

- How to improve the process?

  - Improve the build system to make it easier to run project

- How to improve the product?

  - Fix frame buffers in order to fix memory issue

### Sprint 3

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start Time: 10:30am

End Time: 11:30am

Date: 6/3/16

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes

- Did we do a good job estimating the points (time required) for each user story?

  - Yes

- Did each team member work as scheduled?

  - Yes

What went right?

- Communication through skype often to make sure everyone was updated on project changes and current tasks.

How to address the issues in the next sprint?

- How to improve the process?

  - Improve the code readability

- How to improve the product?

  - Fix bugs

### Sprint 4

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start Time: 7:30am

End Time: 8:30am

Date: 6/3/16

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes

- Did we do a good job estimating the points (time required) for each user story?

  - Yes

- Did each team member work as scheduled?

  - Yes

What went right?

- Communication through skype often to make sure everyone was updated on project changes and current tasks.

How to address the issues in the next sprint?

- How to improve the process?

  - Improve the code readability

- How to improve the product?

  - Fix bugs

### Sprint 5

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start Time: 7:30pm

End Time: 8:30pm

Date: 8/1/16

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes

- Did we do a good job estimating the points (time required) for each user story?

  - Yes

- Did each team member work as scheduled?

  - Yes

What went right?

- Communication through skype often to make sure everyone was updated on project changes and current tasks.

How to address the issues in the next sprint?

- How to improve the process?

  - Improve the code readability

- How to improve the product?

  - Fix bugs