Project Title:

<Multi Modal Interactive Paint>

Student Members:

Alexander Karpis

Eric Aguiar

Christopher Naranjo

Jorge Nonell

Product Owners:

Francisco R. Ortega

Mentors:

Francisco R. Ortega

Instructor:

Masoud Sadjadi

Sprint 1:

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 7:00

End time: 7:30

Date: 6/3/16

Teams Velocity: 29 SP

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, but getting the project upgraded to VS2015 took more time than expected due to dependency issues

- Did each team member work as scheduled?

  - Yes

What went right?

- Communication through skype often to make sure everyone was updated on project changes and current tasks.

How to address the issues in the next sprint?

- How to improve the process?

  - Improve the build system to make it easier to run project

- How to improve the product?

  - Cleaned up the code and organized it to make it easier to add new features and debug in the future

Sprint 2:

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 6:30

End time: 7:30

Date: 6/20/16

Teams Velocity: 29 SP

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes, but debugging the memory issue took much more time than estimated.

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, but issues with memory were encountered during resizing the application

- Did each team member work as scheduled?

  - Yes

What went right?

- Communication through skype often to make sure everyone was updated on project changes and current tasks.

How to address the issues in the next sprint?

- How to improve the process?

  - Improve the build system to make it easier to run project

- How to improve the product?

  - Fix frame buffers in order to fix memory issue

Sprint 3:

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 10:30 am

End time: 11:30 am

Date: 7/2/16

Teams Velocity: 29 SP

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes

- Did we do a good job estimating the points (time required) for each user story?

  - Yes

- Did each team member work as scheduled?

  - Yes

What went right?

- Communication through skype often to make sure everyone was updated on project changes and current tasks.

How to address the issues in the next sprint?

- How to improve the process?

  - Improve the code readability

- How to improve the product?

  - Fix bugs

Sprint 4:

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 7:30 am

End time: 8:30 am

Date: 7/16/16

Teams Velocity: 25 SP

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes

- Did we do a good job estimating the points (time required) for each user story?

  - Yes

- Did each team member work as scheduled?

  - Yes

What went right?

- Communication through skype often to make sure everyone was updated on project changes and current tasks.

How to address the issues in the next sprint?

- How to improve the process?

  - Improve the code readability

- How to improve the product?

  - Fix bugs

Sprint 5:

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 7:30pm

End time: 8:30pm

Date: 8/1/16

Teams Velocity: 25 SP

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes

- Did we do a good job estimating the points (time required) for each user story?

  - Yes

- Did each team member work as scheduled?

  - Yes

What went right?

- Communication through skype often to make sure everyone was updated on project changes and current tasks.

How to address the issues in the next sprint?

- How to improve the process?

  - Improve the code readability

- How to improve the product?

  - Fix bugs