Project Title:

<Multi Modal Interactive Paint>

Student Members:

Alexander Karpis

Eric Aguiar

Christopher Naranjo

Jorge Nonell

Product Owners:

Francisco R. Ortega

Mentors:

Francisco R. Ortega

Instructor:

Masoud Sadjadi

Sprint 1:

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 6:30

End time: 7:00

Date: 6/3/16  … 7/2/16

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story #770 : UI Refactoring

- User Story #771 : Learn to use AR devices

- User Story #773 : Study NDK to integrate AR

- User Story #780 : Drawing Refactoring

- User Story #781: Improve Build System

- User Story #782 : Device Refactoring

- User Story #768, #769 - Learn the Kinect API, Draw Lines with the Kinect.

- User Story #797 : Setup AR SDKs and dev environment

Sprint 2:

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 6:30

End time: 7:00

Date: 6/3/16

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story #801 : Window resizing and responsiveness

- User Story #811 : Implement and design a unified interface for devices to be able to hand off drawing to the application

- User Story #806 : Get a response from body basics sample on kinect

- User Story #799 : Add spatial Mapping

- User Story #800 : Move holograms with gaze and gestures

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

Sprint 3:

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 10:30

End time: 11:30

Date: 7/2/16

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story #799 : Add Spatial Mapping

- User Story #800 : Move holograms with gaze and gestures

- User Story #801 : Window resizing and responsiveness

- User Story #806 : Get a response from body basics sample on kinect

- User Story #811 : Implement and design a unified interface for devices to be able to hand off drawing to the application

- User Story #818 : Add cursor that follows user’s gaze

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

Sprint 4:

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 7:30 pm

End time: 8:30 pm

Date: 7/16/16

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story #867: Work on refactoring the Layer Visualization Feature.

- User Story #876: Have the Kinect register multiple people.

- User Story # 880: Work with Alex to get Kinect speech integrated

- User Story # : Add menu system eventing

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

Sprint 5:

Attendees: Jorge Nonell, Eric Aguiar, Chris Naranjo, Alex Karpis

Start time: 7:30 pm

End time: 8:30 pm

Date: 7/30/16

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story #867: Work on refactoring the Layer Visualization Feature.

- User Story #876: Have the Kinect register multiple people.

- User Story # 880: Work with Alex to get Kinect speech integrated

- User Story # : Add menu system eventing

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.