Project Title:

Mobile Judge 8.0

Student Members:

Tiago Moore

Victoriano Vega

Steven Rowe

Jorge Perez

Andres Villa

Miguel Conde

Rodolfo Viant

Product Owners:

Masoud Sajdadi

Mentors:

Frank Hernandez

Francisco Ortega

Instructor:

Masoud Sadjadi

Sprint 1 Retrospective Meeting Notes

Date: 2/1/2016

Attendees: Tiago, Rodolfo, Andres, Victoriano, Jorge, Miguel, Steven

Start time: 2100

End time: 2130

What went wrong?

- Team didn’t use the same configuration for the diagrams. All the styles were different.

Did we do a good job estimating our team's velocity?

- No, because we underestimated the overhead in learning Sencha due to lack of Technical Mentor was not available in a consistent manner - few days with no contact existing product documentation.

Did we do a good job estimating the points (time required) for each user story?

- No for both documentation tasks and implementation due to Sencha learning curve.

Did each team member work as scheduled?

- Yes.

What went right?

- Scrum.

- Setting up development environment.

- Good teamwork.

- Daily communication and remote calls.

How to address the issues in the next sprint?

- Begin using the same tools and color scheme in order to write code and documentation (Google Docs, Draw.io, WebStorm IDE).

How to improve the process?

- Plan to meet with Frank to understand existing implementation.

How to improve the product?

Continue integrating features and completing User Stories.

Sprint 2 Retrospective Meeting Notes

Date: 2/14/2016

Attendees: Tiago, Rodolfo, Andres, Victoriano, Jorge, Miguel, Steven

Start time: 1000

End time: 1030

What went wrong?

- Sencha is still giving problems. It’s very difficult to find useful documentation.

Did we do a good job estimating our team's velocity?

- No, because we underestimated the overhead in learning Sencha due to lack of Technical Mentor was not available in a consistent manner - few days with no contact existing product documentation. Still learning Sencha.

Did we do a good job estimating the points (time required) for each user story?

- No for both documentation tasks and implementation due to Sencha learning curve.

Did each team member work as scheduled?

- Yes.

What went right?

- Scrum.

- Good teamwork.

- Daily communication and remote calls.

How to address the issues in the next sprint?

- Continue trying to learn Sencha effectively in order to better estimate work.

How to improve the process?

- Read Sencha 6.0.2 docs online and try to find a Sencha forum.

How to improve the product?

- Continue integrating features and completing User Stories.

Sprint 3 Retrospective Meeting Notes

Date: 2/28/2016

Attendees: Tiago, Victoriano, Steven, Jorge, Andres, Miguel, Rodolfo

Start time:1830

End time:1930

What went wrong?

- Problems with git practice.

- Sencha is still difficult to understand.

- Team still made a few assumptions instead of asking PO.

- Still having difficulties communicating with technical mentor.

Did we do a good job estimating the points (time required) for each user story?

- No. Still difficult to estimate work because team is still unfamiliar with Sencha. (Tiago and Andres did estimate well).

Did each team member work as scheduled?

- Yes.

What went right?

- Teamwork.

- Scrum Standups.

- Communication within team.

- Pair Programming.

How to address the issues in the next sprint?

- Jorge will provide git demonstration along with team reading git documentation.

- Team needs to communicate more with PO in order to better understand user story and not make any assumptions.

How to improve the process?

- Learn to better estimate what amount of work will be done. (Maybe need to add a research task to each user story in order to better estimate)

How to improve the product?

- Continue integrating features.

- Get ready for production release.

Sprint 4 Retrospective Meeting Notes

Date: 3/21/2016

Attendees: Tiago, Victoriano, Steven, Jorge, Andres, Miguel, Rodolfo

Start time:1830

End time:1930

What went wrong?

- Still problems with git.

- Team still made a few assumptions instead of asking PO.

Did we do a good job estimating the points (time required) for each user story?

- Yes. Team did a much better job estimating their hours.

Did each team member work as scheduled?

- Yes.

What went right?

- Teamwork.

- Scrum Standups.

- Communication within team.

- Pair Programming.

How to address the issues in the next sprint?

- Team needs to practice git flow more.

- Team needs to communicate more with PO in order to better understand user story and not make any assumptions.

How to improve the process?

- Continue learning about MEAN Stack

How to improve the product?

- Continue integrating features.

- Begin working on Backend part of VIP

Sprint 5 Retrospective Meeting Notes

Date: 4/3/2016

Attendees: Tiago, Victoriano, Steven, Jorge, Andres, Miguel, Rodolfo

Start time:1200

End time:1300

What went wrong?

- Team had problems setting up development environment but went overall much better than Sencha.

- Getting the static pages on Github was difficult with so many people touching git at the same time.

Did we do a good job estimating the points (time required) for each user story?

- Yes. Team did a much better job estimating their hours.

Did each team member work as scheduled?

- Yes.

What went right?

- Teamwork.

- Scrum Standups.

- Communication within team.

- Communication with PO.

- Pair Programming.

- Working with NodeJS and setting up development environment.

How to address the issues in the next sprint?

- Team needs to practice git flow more.

How to improve the process?

- Continue learning about MEAN Stack

- Estimate hours early and then track time to see if estimation was accurate.

How to improve the product?

- Fix mistakes, implement the features correctly now that the crunch time is over.

Sprint 6 Retrospective Meeting Notes

Date: 4/16/2016

Attendees: Tiago, Rodolfo, Andres, Victoriano, Jorge, Miguel, Steven

Start time:2100

End time:2130

What went wrong?

- Team is a little slow picking up MEAN but doing a good job overall.

Did we do a good job estimating our team's velocity?

- Yes.

Did we do a good job estimating the points (time required) for each user story?

- No. Still early for some of our team to estimate correctly with MEAN stack.

Did each team member work as scheduled?

- Yes.

What went right?

- Scrum.

- Good teamwork.

- Daily communication and remote calls.

- MEAN stack process is much easier to learn and implement.

How to address the issues in the next sprint?

- Read over Git tutorial that Jorge made.

How to improve the process?

- Pair Program a little more so that we can learn from those who know MEAN better.

How to improve the product?

Fix any mistakes made and bugs to get ready for show case.

Sprint 7 Retrospective Meeting Notes

Date: 4/15/2016

Attendees: Tiago, Rodolfo, Andres, Victoriano, Jorge, Miguel, Steven

Start time:2100

End time:2130

What went wrong?

- Time Management

Did we do a good job estimating our team's velocity?

- Yes. Worked mostly on Docs for the presentation.

Did we do a good job estimating the points (time required) for each user story?

- No new user stories. Only worked on fixing bugs.

Did each team member work as scheduled?

- Yes.

What went right?

- Scrum.

- Good teamwork.

- Daily communication and remote calls.

- Fixing Documents

How to address the issues in the next sprint?

- Git is still a problem.

How to improve the process?

- Watch Git tutorials, practice using git, practice pulling and pushing repo, switching branches, etc.

How to improve the product?

- Implement Wishlist and Shortcomings