Project Title:

Mobile Judge 8.0

Student Members:

Tiago Moore

Victoriano Vega

Steven Rowe

Jorge Perez

Andres Villa

Miguel Conde

Rodolfo Viant

Product Owners:

Masoud Sajdadi

Mentors:

Frank Hernandez

Francisco Ortega

Instructor:

Masoud Sadjadi

Sprint 1 Review Meeting Notes

Date: 2/1/2016

Attendees:Tiago,Rodolfo,Victoriano,Jorge,Andres,Miguel,Steven

Start time:2100

End time:2130

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story: #542 Add Check Box on Filters for People Selection  - Upon small changes

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- User Story: #542 Add Check Box on Filters for People Selection

  - Reason for rejection:

    - Incomplete

  - How this should be reflected on the user story definition in Mingle:

    - Add additional tasks

- User Story - #523 - Add Search Feature to Email Wizard

  - Reason for rejection:

    - Incomplete

  - How this should be reflected on the user story definition in Mingle:

    - Fix bugs in the implementation

- User Story: - User Story - #524 - User List Show Sizes

  - Reason for rejection:

    - Incomplete

  - How this should be reflected on the user story definition in Mingle:

    - Add additional tasks

- User Story:-User Story - # 520 - Manage Profile

  - Reason for rejection:

    - Incomplete

  - How this should be reflected on the user story definition in Mingle:

    - Add additional tasks

- - User Story - # - Export Grades

  - Reason for rejection:

    - Incomplete

  - How this should be reflected on the user story definition in Mingle:

    - Define tasks

    - Redraw Diagrams

- User Story: #547 Implement Docker CI

  - Reason for rejection:

    - Incomplete

  - How this should be reflected on the user story definition in Mingle:

    - Add user tutorial

Sprint 2 Review Meeting Notes

Date: 2/15/2016

Attendees: Tiago, Rodolfo, Andres, Victoriano, Jorge, Miguel, Steven

Start time: 2100

End time: 2230

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story: #547 Implement Docker CI

- User Story: #523 Add Search Feature to Email Wizard

- User Story: #524 Manage List Size

- User Story: #520 Manage Profile

- User Story: #548 Export Grades

- User Story: #598 Feasibility Story

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- User Story: #543 Manage Judges

  - Reason for rejection:

    - Incomplete

  - How this should be reflected on the user story definition in Mingle:

    - Add additional tasks

- User Story - #544 Manage Students

  - Reason for rejection:

    - Incomplete

  - How this should be reflected on the user story definition in Mingle:

    - Add additional Tasks

Sprint 3 Review Meeting Notes

Date: 2/28/2016

Attendees: Tiago, Victoriano, Steven, Jorge, Andres, Miguel, Rodolfo

Start time:2100

End time: 2300

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story: #623 Visualize Account States

- User Story: #622 Unlink Accounts

- User Story: #525 Review Grades

- User Story: #543 Manage Judges

- User Story: #544 Manage Students

- User Story: #519 Link Login

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

Sprint 4 Review Meeting Notes

Date: 3/21/2016

Attendees: Tiago, Victoriano, Steven, Jorge, Andres, Miguel, Rodolfo

Start time: 2100

End time: 2300

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story: #844 View Page Footer

- User Story: #842 View Contact Page

- User Story: #843 View Main Page

- User Story: #847 View How VIP Credits Count

- User Story: #854 View VIP Competitions

- User Story: #856 Install Development Stack onto Development Server

- User Story: #855 Write Database Schema

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- User Story: #840 View Website Header

  - Reason for rejection:

    - Incomplete

  - How this should be reflected on the user story definition in Mingle:

    - Add additional tasks

- User Story: #841 View About VIP Page

  - Reason for rejection:

    - Incomplete

  - How this should be reflected on the user story definition in Mingle:

    - Add additional tasks

Sprint 5 Review Meeting Notes

Date: 4/4/2016

Attendees: Tiago, Victoriano, Steven, Jorge, Andres, Miguel, Rodolfo

Start time: 2100

End time:2300

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story: #840 View Website Header

- User Story: #841 View About VIP Page

- User Story: #906 View VIP Organization Page

- User Story: #853 View VIP Syllabus Information

- User Story: #894 View Class Days, Time, and Location

- User Story: #899 View Presentations & Publications

- User Story: #851 View Peer Evaluations Page

- User Story: #893 View Permit Request Form

- User Story: #895 View Apply Undergraduate Page

- User Story: #896 View VIP Apply Graduate Page

- User Story: #902 View Classroom Schedule Page

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

Sprint 6 Review Meeting Notes

Date: 4/16/2016

Attendees: Tiago, Rodolfo, Andres, Victoriano, Jorge, Miguel, Steven

Start time:2100

End time:2300

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story: #913 Redesign Components of the Website

- User Story: #672 Receive Project Proposal

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- User Story: #745 Login

  - Reason for rejection:

    - Incomplete

  - How this should be reflected on the user story definition in Mingle:

    - Add additional tasks & fix the bugs

- User Story: #717 Register User

  - Reason for rejection:

    - Incomplete

  - How this should be reflected on the user story definition in Mingle:

    - Add additional tasks

- User Story #846 Apply for Existing Projects

  - Reason for rejection:

    - Incomplete

  - How this should be reflected on the user story definition in Mingle:

    - Add additional Tasks

- User Story #746 Manage Profile

  - Reason for rejection:

    - Incomplete

  - How this should be reflected on the user story definition in Mingle:

    - Add additional Tasks

Sprint 7 Review Meeting Notes

Date: 4/15/2016

Attendees: Tiago, Rodolfo, Andres, Victoriano, Jorge, Miguel, Steven

Start time:2300

End time:2330

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story: #693 Propose a new Project

- User Story: #717 Register User

- User Story: #745 Login

- User Story: #846 Apply for Existing Projects

- User Story: #746 Manage Profile

- User Story: #914 View ToDo List

- User Story: #848 View My VIP Projects Page

- User Story: #927 Change Forgotten Password

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.