Project Title:

Mobile Judge 8.0

Student Members:

Tiago Moore

Rodolfo Viant

Jorge Perez

Miguel Conde

Andres Villa

Steven Rowe

Victoriano Vega

Product Owners:

Masoud Sadjadi

Mentors:

Frank Hernandez

Francisco Ortega

Instructor:

Masoud Sadjadi

----------------------------------------------------------------------------------------------------------------------------

Date: 01/19/2016

Attendees: Tiago, Victoriano, Andres, Steven, Jorge, Rodolfo, Miguel, Masoud, Frank

Start time: 2100

End time: 2130

Student1: Tiago Moore

- What was done since the last scrum meeting?

  - Setting Up the Environment

  - Reading Sencha documentation

- What is planned to be done until the next scrum meeting?

  - Pick a user story and start working on it

  - Sprint Planning

- What are the hurdles?

  - N/A

Student2: Victoriano

- What was done since the last scrum meeting?

  - Set up dev environment

  - Reading new technologies

- What is planned to be done until the next scrum meeting?

  - Gather user stories

- What are the hurdles?

  - N/A

Student3: Steven

- What was done since the last scrum meeting?

  - Setting up dev environment

  - Reading over documentation

- What is planned to be done until the next scrum meeting?

  - User Story

- What are the hurdles?

  - Space of VM - Solved

Student4: Jorge

- What was done since the last scrum meeting?

  - Reading all documentation and site links, setup virtual machine. going over sencha documentation.

- What is planned to be done until the next scrum meeting?

  - Going to choose a user story

- What are the hurdles?

  - N/A

Student5: Andres

- What was done since the last scrum meeting?

  - Got the VM environment Running

  - Documentation for Docker

- What is planned to be done until the next scrum meeting?

  - Set up Docker

- What are the hurdles?

  - N/A

Student6: Miguel

- What was done since the last scrum meeting?

  - Dev enviroment / Sencha/ Nginx

- What is planned to be done until the next scrum meeting?

  - User story selection

- What are the hurdles?

  - N/A

Student7: Rodolfo

- What was done since the last scrum meeting?

  - Dev enviroment / Sencha/ Nginx

- What is planned to be done until the next scrum meeting?

  - User stories

- What are the hurdles?

  - Waiting for invitation - Solved

----------------------------------------------------------------------------------------------------------------------------

Date: 1/21/2016

Attendees: Tiago, Victoriano, Andres, Steven, Jorge, Rodolfo, Miguel, Masoud, Frank

Start time: 2100

End time: 2130

Student1: Tiago Moore

- What was done since the last scrum meeting

  - Sencha setup/ Nginx on local environment

- What is planned to be done until the next scrum meeting?

  - Pick a user story and start working on it

- What are the hurdles?

  - N/A

Student2: Victoriano

- What was done since the last scrum meeting?

  - Installed  Sencha

  - Installed Nginx

- What is planned to be done until the next scrum meeting?

  - User Story  Selection after sprint planning

- What are the hurdles?

  - N/A

Student3: Steven

- What was done since the last scrum meeting?

  - Sencha/Nginx set

- What is planned to be done until the next scrum meeting?

  - User Story  Selection after sprint planning

- What are the hurdles?

  - Space of VM - Solved

Student4: Jorge

- What was done since the last scrum meeting?

  - Reading all documentation and site links, setup virtual machine. going over sencha documentation.

- What is planned to be done until the next scrum meeting?

  - Going to choose a user story

- What are the hurdles?

  - N/A

Student5: Andres

- What was done since the last scrum meeting?

  - Got the VM environment Running

- What is planned to be done until the next scrum meeting?

  - User stories

- What are the hurdles?

  - N/A

Student6: Miguel

- What was done since the last scrum meeting?

  - Vm Running

- What is planned to be done until the next scrum meeting?

  - User stories

- What are the hurdles?

  - N/A

Student7: Rodolfo

- What was done since the last scrum meeting?

  - Set up VM

  - Analyzed Github code

- What is planned to be done until the next scrum meeting?

  - User stories

- What are the hurdles?

  - Waiting for invitation - Solved

----------------------------------------------------------------------------------------------------------------------------

Date: 1/22/2016

Attendees: Tiago, Victoriano, Andres, Steven, Jorge, Rodolfo, Miguel

Start time: 2100

End time: 2130

Student1: Tiago Moore

- What was done since the last scrum meeting?

  - Gather requirements and added user stories to mingle

- What is planned to be done until the next scrum meeting?

  - Get image and play with sencha and try to to the ad button story until sunday

- What are the hurdles?

  - N/A

Student2: Victoriano

- What was done since the last scrum meeting?

  - Continued trying to get the technologies running in the VM

  - Learning about Sencha - Purchased a book .

- What is planned to be done until the next scrum meeting?

  - Continue to try to get everything running.

  - Choose a story from product backlog

- What are the hurdles?

  - N/A

Student3: Steven

- What was done since the last scrum meeting?

  - Worked on creating user stories,

  - Murmured to Masoud waiting for approve

- What is planned to be done until the next scrum meeting?

  - Review sencha framework code

- What are the hurdles?

  - N/A

Student4: Jorge

- What was done since the last scrum meeting?

  - Worked on getting VM up and running

- What is planned to be done until the next scrum meeting?

  - Continue work on dev environment

  - Write user stories and pick a user story

- What are the hurdles?

  - N/A

Student5: Andres

- What was done since the last scrum meeting?

  - CI takes what’s on github, triggers a build, and then automatically integrates to development machine if the build passes all of the tests.

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Student6: Miguel

- What was done since the last scrum meeting?

  - Worked on creating user stories

  - Worked on setting up dev env

- What is planned to be done until the next scrum meeting?

  - Finish creating user story

- What are the hurdles?

Student7: Rodolfo

- What was done since the last scrum meeting?

  - Worked on Creating User Stories

- What is planned to be done until the next scrum meeting?

  - Finish creating the User Stories

- What are the hurdles?

  - N/A

----------------------------------------------------------------------------------------------------------------------------

Date: 1/24/2016

Attendees: Tiago,Victoriano,Andres,Steven,Jorge,Rodolfo,Miguel

Start time: 1000

End time: 1030

Student1: Tiago Moore

- What was done since the last scrum meeting

  - When over the sencha doc,

  - Reviewed the code

  - Worked on the story 534

- What is planned to be done until the next scrum meeting?

  - Work in 542 story

- What are the hurdles?

  - N/A

Student2: Victoriano

- What was done since the last scrum meeting?

  - Practicing with sencha

  - Reading Sencha documentation

- What is planned to be done until the next scrum meeting?

  - Going to start working on user story - Export to CSV. Story 548

- What are the hurdles?

  - N/A

Student3: Steven

- What was done since the last scrum meeting?

  - Finished setting up sencha because did not have SDK

  - Reviewd the gettings started guide

  - Went over code for MJ 7

- What is planned to be done until the next scrum meeting?

  - User Story 520

- What are the hurdles?

  - N/A

Student4: Jorge

- What was done since the last scrum meeting?

  - Reviews sencha code

  - getting started on installation guide

- What is planned to be done until the next scrum meeting?

  - Begin working on the user story #524

- What are the hurdles?

  - N/A

Student5: Andres

- What was done since the last scrum meeting?

  - Added more documentation for Docker

  - Pushed docker file to github

  - Added oauthd to docker-file

- What is planned to be done until the next scrum meeting?

  - Working on user story #547

- What are the hurdles?

  - N/A

Student6: Miguel

- What was done since the last scrum meeting?

  - Documentation for sencha

- What is planned to be done until the next scrum meeting?

  - Work on user story 523

  - task out 523 and add hours

- What are the hurdles?

  - N/A

Student7: Rodolfo

- What was done since the last scrum meeting?

  - looked at Sencha documentation / reviewed code

- What is planned to be done until the next scrum meeting?

  - work on user story 525, review grades

- What are the hurdles?

  - N/A

----------------------------------------------------------------------------------------------------------------------------

Date: 1/25/2016

Attendees: Tiago,Victoriano,Andres,Steven,Jorge,Rodolfo,Miguel

Start time: 2100

End time: 2130

Student1: Tiago Moore

- What was done since the last scrum meeting?

  - Did use case diagram, Sequence diagram, needs revision from frank

- What is planned to be done until the next scrum meeting?

  - Finish sequence, do class diagram, implement user story.

- What are the hurdles?

  - Need frank to check if using the right filter controller

Student2: Victoriano

- What was done since the last scrum meeting?

  - Split user story into tasks

  - started learning Nginx with some examples

  - Analysed github code for Mobile Judge

- What is planned to be done until the next scrum meeting?

  - Creating diagrams for user story

- What are the hurdles?

  - Learning curve - N/A

Student3: Steven

- What was done since the last scrum meeting?

  - created user story tasks

  - reviewing sencha framework

  - implement user story to understand how to make the diagramas

- What is planned to be done until the next scrum meeting?

  - continue understand sencha framework

- What are the hurdles?

  - N/A

Student4: Jorge

- What was done since the last scrum meeting?

  - updated all profile pictures

  - reviewed product backlog, and made changes whatever needed viewing.

  - started implementing sequence diagram.

- What is planned to be done until the next scrum meeting?

  - work on sequence, use case, implementation diagrams.

- What are the hurdles?

  - waiting on product backlog approval.

Student5: Andres

- What was done since the last scrum meeting?

  - Finished oauthd setup on dockerfile

  - finished phpmyadmin setup on dockerfile

- What is planned to be done until the next scrum meeting?

  - Upload dummy to dockerfile

  - Work on diagrams

- What are the hurdles?

  - N/A

Student6: Miguel

- What was done since the last scrum meeting?

  - Working on the design for use case

  - Coming up with concepts for sequence and class diagrams

- What is planned to be done until the next scrum meeting?

  - continue working on class, sequence, and use case diagrams

- What are the hurdles?

  - need to talk to frank to clarify some classes

Student7: Rodolfo

- What was done since the last scrum meeting?

  - Chose user story, learning sencha

- What is planned to be done until the next scrum meeting?

  - work on user story and documentation

- What are the hurdles?

  - learning infrastructure of  application

----------------------------------------------------------------------------------------------------------------------------

Date: 1/26/2016

Attendees: Tiago,Victoriano,Andres,Steven,Jorge,Rodolfo,Miguel

Start time: 2100

End time: 2130

Student1: Tiago Moore

- What was done since the last scrum meeting?

  - Worked on class diagram,

- What is planned to be done until the next scrum meeting?

  - Finish the documentation

- What are the hurdles?

  - Asking frank for previous semester documentation

Student2: Victoriano

- What was done since the last scrum meeting?

  - Broke down user stories into tasks

  - Sequence Diagram -Begin sketching, as well as class diagram

- What is planned to be done until the next scrum meeting?

  - Implementation with sencha

- What are the hurdles?

  - N/A

Student3: Steven

- What was done since the last scrum meeting?

  - working on sequence  diagrams

- What is planned to be done until the next scrum meeting?

  - continue working on other diagrams, and class diagrams

  - work on implementation

- What are the hurdles?

  - N/A

Student4: Jorge

- What was done since the last scrum meeting?

  - completed sequence diagram

- What is planned to be done until the next scrum meeting?

  - to use case diagram

- What are the hurdles?

  - N/A

Student5: Andres

- What was done since the last scrum meeting?

  - Docker

  - Sequence Diagrams

- What is planned to be done until the next scrum meeting?

  - Continue Work on docker

  - Continue working on diagrams

- What are the hurdles?

  - N/A

Student6: Miguel

- What was done since the last scrum meeting?

  - Finished sequence diagrams

  - Finished use case

  - Setup skeleton for the class diagram

- What is planned to be done until the next scrum meeting?

  - Continue analyzing the sencha code

- What are the hurdles?

  - Needs to talk to Frank to attain some information

Student7: Rodolfo

- What was done since the last scrum meeting?

  - Documentation

  - analyzing code

- What is planned to be done until the next scrum meeting?

  - Keep analyzing code

- What are the hurdles?

  - N/A

----------------------------------------------------------------------------------------------------------------------------

Date: 1/28/2016

Attendees: Tiago,Victoriano,Andres,Steven,Jorge,Rodolfo,Miguel

Start time: 2100

End time: 2130

Student1: Tiago Moore

- What was done since the last scrum meeting?

  - Got the checkbox bound to the view page

- What is planned to be done until the next scrum meeting?

  - Need to fig

- What are the hurdles?

  - Need to find out how to bind data to filter & return from checkbox.

Student2: Victoriano

- What was done since the last scrum meeting?

  - Class diagrams

- What is planned to be done until the next scrum meeting?

  - Working on the code and figuring out how to work in sencha

- What are the hurdles?

  - Existing diagrams for framework - Need to ask Frank

Student3: Steven

- What was done since the last scrum meeting?

  - Finished sequence diagram

  - Started reading more in depth about the code . Classes, methods and variables in order to create the class diagram

- What is planned to be done until the next scrum meeting?

  - working on the other diagrams and implementation

- What are the hurdles?

  - Need to ask Frank about code and design.

Student4: Jorge

- What was done since the last scrum meeting?

  - Converted Sequence Diagram to digital

  - Started working on Use Case Documentation

- What is planned to be done until the next scrum meeting?

  - Finish Use Case Documentation

  - Begin Test Case Documentation

  - Read Sencha online documentation more

- What are the hurdles?

  - Need more of an understanding of Sencha. Online documentation isn’t very helpful and not much help online to search either.

Student5: Andres

- What was done since the last scrum meeting?

  - Reviewed sequence diagram

  - Continued work on dockerfile

- What is planned to be done until the next scrum meeting?

  - Finish feature document

  - Continue work on dockerfile

- What are the hurdles?

  - N/A

Student6: Miguel

- What was done since the last scrum meeting?

  - Finished my diagrams

  - Finished use case

  - Have partially implemented the search bar, but there's a current bug that when you clear the search it grabs the whole DB.

- What is planned to be done until the next scrum meeting?

  - Fix said bug.

- What are the hurdles?

  - Waiting on Frank’s response

Student7: Rodolfo

- What was done since the last scrum meeting?

  - Finished my sequence diagram, class diagram, and use case.

- What is planned to be done until the next scrum meeting?

  - Implementation

- What are the hurdles?

  - N/A

----------------------------------------------------------------------------------------------------------------------------

Date: 1/29/2016

Attendees: Tiago,Victoriano,Andres,Steven,Jorge,Rodolfo,Miguel

Start time: 2100

End time: 2130

Student1: Tiago Moore

- What was done since the last scrum meeting?

  - Worked on the controller for check box

- What is planned to be done until the next scrum meeting?

  - Keep working on the user story

- What are the hurdles?

  - Need to understand a line of code to

Student2: Victoriano

- What was done since the last scrum meeting?

  - Worked on documentation(class diagrams)

  - Everything running on computer

  - Got a book for sencha 6.0

  - Bought online lesson for Node.js

- What is planned to be done until the next scrum meeting?

  - Implementation

- What are the hurdles?

  - N/A

Student3: Steven

- What was done since the last scrum meeting?

  - Tried to go over code

- What is planned to be done until the next scrum meeting?

  - Keep implementing

- What are the hurdles?

  - Sencha code - Blocked on frank for comments

Student4: Jorge

- What was done since the last scrum meeting?

  - finished use case documentation

  - started to implement

- What is planned to be done until the next scrum meeting?

  - keep on trying to implementation

- What are the hurdles?

  - dev environment broke. Has to get back up.

Student5: Andres

- What was done since the last scrum meeting?

  - Continued documentation

  - Improved diagrams

- What is planned to be done until the next scrum meeting?

  - Complete diagrams

- What are the hurdles?

  - N/A

Student6: Miguel

- What was done since the last scrum meeting?

  - Continued work on search filter

  - Class diagrams

- What is planned to be done until the next scrum meeting?

  - Finish documentation

- What are the hurdles?

  - Development environment died

Student7: Rodolfo

- What was done since the last scrum meeting?

  - Working on implementation

- What is planned to be done until the next scrum meeting?

  - Working on implementation

- What are the hurdles?

  - N/A

----------------------------------------------------------------------------------------------------------------------------

Date: 1/31/2016

Attendees: Tiago,Victoriano,Andres,Steven,Jorge,Rodolfo,Miguel

Start time: 1000

End time: 1030

Student1: Tiago Moore

- What was done since the last scrum meeting?

  - Finished story.

- What is planned to be done until the next scrum meeting?

  - Finish unit testing

- What are the hurdles?

  - Doing unit testing.

Student2: Victoriano

- What was done since the last scrum meeting?

  - Started coding implementation

- What is planned to be done until the next scrum meeting?

  - - Start creating classes

- What are the hurdles?

  - Waiting on Rodolfo to have a functionality to have the judge accept or deny grades

  - The ‘grades’ need to be renamed to ‘statistics’ tab

Student3: Steven

- What was done since the last scrum meeting?

  - working on code, also in sencha

- What is planned to be done until the next scrum meeting?

  - working on the code

- What are the hurdles?

  - Creating a hyperlink to the image - Need to bind entire html tag

Student4: Jorge

- What was done since the last scrum meeting?

  - had to rebuild dev environment

- What is planned to be done until the next scrum meeting?

  - continue implementing user story

- What are the hurdles?

  - N/A

Student5: Andres

- What was done since the last scrum meeting?

  - Continue to refine documentation

- What is planned to be done until the next scrum meeting?

  - Sprint Planning

- What are the hurdles?

  - N/A

Student6: Miguel

- What was done since the last scrum meeting?

  - work on finishing the implementation for the search filter

- What is planned to be done until the next scrum meeting?

  - going to try the toolbar method instead of accordion

- What are the hurdles?

  - N/A

Student7: Rodolfo

- What was done since the last scrum meeting?

  - Worked in the code

- What is planned to be done until the next scrum meeting?

  - Keep working in the code

- What are the hurdles?

  - Code structure is hard to read