Project Title:

Mobile Judge 8.0

Student Members:

Tiago Moore

Rodolfo Viant

Jorge Perez

Miguel Conde

Andres Villa

Steven Rowe

Victoriano Vega

Product Owners:

Masoud Sadjadi

Mentors:

Frank Hernandez

Francisco Ortega

Instructor:

Masoud Sadjadi

Date: 2/14/2016

Attendees: Tiago,Victoriano,Andres,Steven,Jorge

Start time: 2100

End time: 2130

Student1: Tiago Moore

- What was done since the last scrum meeting?

  - Put all  ready stories on git.

  - Pushed the Export Judges story 522

- What is planned to be done until the next scrum meeting?

  - Make the feature doc for 522

- What are the hurdles?

  - N/A

Student2: Victoriano

- What was done since the last scrum meeting?

  - Review feature document

- What is planned to be done until the next scrum meeting?

  - Meet with Jorge and design schema for online misconduct project

- What are the hurdles?

  - N/A

Student3: Steven

- What was done since the last scrum meeting?

  - Integrated user story

  - worked in accept grades user story

- What is planned to be done until the next scrum meeting?

  - Pushing in mj-dev

- What are the hurdles?

  - Not enough documentation for sencha

Student4: Jorge

- What was done since the last scrum meeting?

  - modifying user story 524

- What is planned to be done until the next scrum meeting?

  - finish documentation

  - work with victoriano to do DB schema

- What are the hurdles?

  - how to make sequence diagram, for a global view

Student5: Andres

- What was done since the last scrum meeting?

  - Finish the search Filter

  - updated the user guide and test cases for SF

- What is planned to be done until the next scrum meeting?

  - Help Miguel update the documents for SF

- What are the hurdles?

  - N/A

Student6: Miguel

- What was done since the last scrum meeting?

  - modified user story 523

- What is planned to be done until the next scrum meeting?

  - Fix documentation to show changed

- What are the hurdles?

  - N/A

Student7: Rodolfo

- What was done since the last scrum meeting?

  - Contacted Frank, code needs refactoring

- What is planned to be done until the next scrum meeting?

  - Refactor code.

- What are the hurdles?

  - N/A

----------------------------------------------------------------------------------------------------------------------------

Date: 2/15/2016

Attendees: Tiago,Victoriano,Andres,Steven,Jorge,Rodolfo,Miguel

Start time: 2100

End time: 2130

Student1: Tiago Moore

- What was done since the last scrum meeting?

  - Integration, 522 Feature Doc, Prepare for sprint review

- What is planned to be done until the next scrum meeting?

  - Login story

  - Testing of other features

- What are the hurdles?

  - N/A

Student2: Victoriano

- What was done since the last scrum meeting?

  - Online misconduct , discussed new database and design pattern to be used

  - Implemented docker for online misconduct

- What is planned to be done until the next scrum meeting?

  - Fix the bug on #548 that doesn't filtered lists.

  - Add test case that tests for filtered student's export grades

- What are the hurdles?

  - N/A

Student3: Steven

- What was done since the last scrum meeting?

  - Helped with Accept Grades user story

- What is planned to be done until the next scrum meeting?

  - switch over to work on user story Manage Student

  - work on implementation and diagrams for Manage Student

- What are the hurdles?

  - N/A

Student4: Jorge

- What was done since the last scrum meeting?

  - Writing some of the Dockerfiles

- What is planned to be done until the next scrum meeting?

  - Finish Manage List Size Documentation

- What are the hurdles?

  - N/A

Student5: Andres

- What was done since the last scrum meeting?

  - Completed Search Filter

- What is planned to be done until the next scrum meeting?

  - Run through possible test cases

- What are the hurdles?

  - N/A

Student6: Miguel

- What was done since the last scrum meeting?

  - Search Filter user story

- What is planned to be done until the next scrum meeting?

  - Testing/ Login Story

- What are the hurdles?

  - N/A

Student7: Rodolfo

- What was done since the last scrum meeting?

  - Accept/Reject Grades user story

- What is planned to be done until the next scrum meeting?

  - Accept/Reject Grades user story

- What are the hurdles?

  - N/A

----------------------------------------------------------------------------------------------------------------------------

Date: 2/16/2016

Attendees: Tiago,Victoriano,Andres,Steven,Jorge,Rodolfo,Miguel

Start time: 2100

End time: 2130

Student1: Tiago Moore

- What was done since the last scrum meeting?

  - Followed Frank’s instructions into the part that adds json to the user model on a save

- What is planned to be done until the next scrum meeting?

  - Needs testing

- What are the hurdles?

  - Can’t login because of redis CLI issue.

Student2: Victoriano

- What was done since the last scrum meeting?

  - Fix export grades bug found testing

- What is planned to be done until the next scrum meeting?

  - continue testing  everything

- What are the hurdles?

  - N/A

Student3: Steven

- What was done since the last scrum meeting?

  - trying to look over the code

  - fixing the back end

- What is planned to be done until the next scrum meeting?

  - fixing the back end and trying to communicate with Frank

- What are the hurdles?

  - back-end not working well

Student4: Jorge

- What was done since the last scrum meeting?

  - working on docs

- What is planned to be done until the next scrum meeting?

  - work on Manage judge/student user story

- What are the hurdles?

  - N/A

Student5: Andres

- What was done since the last scrum meeting?

  - Debugging Search Filter

- What is planned to be done until the next scrum meeting?

  - Continue Test Cases

  - Push to MJ-DEV

- What are the hurdles?

  - N/A

Student6: Miguel

- What was done since the last scrum meeting?

  - Fixed non-critical bug on search filter

- What is planned to be done

  - N/A

Student6: Rodolfo

- What was done since the last scrum meeting?

  - Worked on User Story

- What is planned to be done

  - Continue working on User Story

- What are the hurdles?

  - N/A

----------------------------------------------------------------------------------------------------------------------------

Date: 2/18/2016

Attendees: Tiago,Victoriano,Andres,Steven,Jorge,Rodolfo,Miguel

Start time: 2100

End time: 2130

Student1: Tiago Moore

- What was done since the last scrum meeting?

  - Oauthd refactoring/ implementation

- What is planned to be done until the next scrum meeting?

  - Oauthd implementation

- What are the hurdles?

  - Running an instance of Oauthd on mj-dev server

Student2: Victoriano

- What was done since the last scrum meeting?

  - working on the bug found on export grades

- What is planned to be done until the next scrum meeting?

  - fix the bug completely and start the testing.

- What are the hurdles?

  - N/A

Student3: Steven

- What was done since the last scrum meeting?

  - Worked on implementation to understand code and flow for diagrams

- What is planned to be done until the next scrum meeting?

  - work on class/sequence diagram

- What are the hurdles?

  - have a bug with updating information, waiting for frank to respond.

Student4: Jorge

- What was done since the last scrum meeting?

  - Manage List Documentation Quick Fix

  - Work with Steven on Manage Judge & Manage Students

- What is planned to be done until the next scrum meeting?

  - Work on docs with Steven

  - Fix github repo

- What are the hurdles?

  - N/A

Student5: Andres

- What was done since the last scrum meeting?

  - Removed any extraneous logs

  - came up with solutions for linking oauthd accounts

- What is planned to be done until the next scrum meeting?

  - Discuss changes to database for linking of accounts

- What are the hurdles?

  - N/A

Student6: Miguel

- What was done since the last scrum meeting?

  - Fixing issues with github

  - working with tiago on login

- What is planned to be done until the next scrum meeting?

  - try to get oauthd up and running on local system

- What are the hurdles?

  - Oauthd

Student7: Rodolfo

- What was done since the last scrum meeting?

  - Worked on Refactoring

- What is planned to be done until the next scrum meeting?

  - Continue Implementation

- What are the hurdles?

  - N/A

----------------------------------------------------------------------------------------------------------------------------

Date: 2/21/2016

Attendees: Tiago,Victoriano,Andres,Steven,Jorge,Rodolfo,Miguel

Start time: 2100

End time: 2130

Student1: Tiago Moore

- What was done since the last scrum meeting?

  - Linking account authentication implementation

- What is planned to be done until the next scrum meeting?

  - Complete implementing link account functionality

- What are the hurdles?

  - N/A

Student2: Victoriano

- What was done since the last scrum meeting?

  - fixing bug on Export Grades

- What is planned to be done until the next scrum meeting?

  - Testing user stories

- What are the hurdles?

  - N/A

Student3: Steven

- What was done since the last scrum meeting?

  - Worked on Implementation for manage student/judges, and diagrams

- What is planned to be done until the next scrum meeting?

  - Work on feature document and diagrams, help other team members

- What are the hurdles?

  - N/A

Student4: Jorge

- What was done since the last scrum meeting?

  - I worked on github

- What is planned to be done until the next scrum meeting?

  - Assist other group members

- What are the hurdles?

  - N/A

Student5: Andres

- What was done since the last scrum meeting?

  - Changed specs of search filter

  - worked on github

  - worked on linking accounts

- What is planned to be done until the next scrum meeting?

  - Finish linking accounts

- What are the hurdles?

  - N/A

Student6: Miguel

- What was done since the last scrum meeting?

  - Helped Rodolfo with his story

  - Helped Steven finish his story

  - added changes to searchFilter

  - linked mj-dev to redis

- What is planned to be done until the next scrum meeting?

  - continue helping people finish their story

- What are the hurdles?

  - N/A

Student7: Rodolfo

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

----------------------------------------------------------------------------------------------------------------------------

Date: 2/22/2016

Attendees: Tiago,Victoriano,Andres,Steven,Jorge,Rodolfo,Miguel

Start time: 2100

End time: 2130

Student1: Tiago Moore

- What was done since the last scrum meeting?

  - Worked on linking the accounts alongside Andres

- What is planned to be done until the next scrum meeting?

  - Unlinking of accounts

  - Email testing on MJ-DEV

- What are the hurdles?

  - N/A

Student2: Victoriano

- What was done since the last scrum meeting?

  - Testing user stories 523, 543, 544, 520, 524, 548

  - On samsung galaxy and ipad 524, 548

  - Rest have not been tested on mobile devices

- What is planned to be done until the next scrum meeting?

  - Continue testing the rest of story

  - murmur professor when completely done

- What are the hurdles?

  - N/A

Student3: Steven

- What was done since the last scrum meeting?

  - Manage Judge and Manage Students user stories done

- What is planned to be done until the next scrum meeting?

  - Finalize documents

- What are the hurdles?

  - N/A

Student4: Jorge

- What was done since the last scrum meeting?

  - Worked on PM2 server monitoring

  - Worked on server setup and priming it up for integrations

- What is planned to be done until the next scrum meeting?

  - Documentation for User Stories

- What are the hurdles?

  - N/A

Student5: Andres

- What was done since the last scrum meeting?

  - Completed Linking of Social Media Accounts

  - Testing and updated diagrams

- What is planned to be done until the next scrum meeting?

  - Unlinking of accounts

  - Email testing on MJ-DEV

- What are the hurdles?

  - N/A

Student6: Miguel

- What was done since the last scrum meeting?

  - Fixed redis for oauth testing

  - Added red text, disabled next

  - helped Steven and rodolfo with SQL

- What is planned to be done until the next scrum meeting?

  - Get with Jorge for Documentation

- What are the hurdles?

  - N/A

Student7: Rodolfo

- What was done since the last scrum meeting?

  - Worked on the User Story main page

- What is planned to be done until the next scrum meeting?

  - Continue working on the user tory

- What are the hurdles?

  - N/A

----------------------------------------------------------------------------------------------------------------------------

Date: 2/23/2016

Attendees: Tiago,Victoriano,Andres,Steven,Jorge,Rodolfo,Miguel

Start time: 2100

End time: 2130

Student1: Tiago Moore

- What was done since the last scrum meeting?

  - Unlinking login implementation

- What is planned to be done until the next scrum meeting?

  - Unlinking login implementation

- What are the hurdles?

  - N/A

Student2: Victoriano

- What was done since the last scrum meeting?

  - testing user stories, fixing search bug in user story 548

- What is planned to be done until the next scrum meeting?

  - continue testing

- What are the hurdles?

  - N/A

Student3: Steven

- What was done since the last scrum meeting?

  - implemented PO’s last minute adjustment with Judges password/name

- What is planned to be done until the next scrum meeting?

  - work on documents to reflect latest changes

- What are the hurdles?

  - N/A

Student4: Jorge

- What was done since the last scrum meeting?

  - Began working on Documents

- What is planned to be done until the next scrum meeting?

  - Feasibility study for PM2 Sencha integration

  - Work more on documents

- What are the hurdles?

  - N/A

Student5: Andres

- What was done since the last scrum meeting?

  - Documentation was updated

- What is planned to be done until the next scrum meeting?

  - Work on implementation of the unlinking of accounts

- What are the hurdles?

  - N/A

Student6: Miguel

- What was done since the last scrum meeting?

  - wrote bug report on US# 523

  - helped Rodolfo on his user story

- What is planned to be done until the next scrum meeting?

  - Look into Online Misconduct dev environment

- What are the hurdles?

  - N/A

Student7: Rodolfo

- What was done since the last scrum meeting?

  - Worked on User Story DB

- What is planned to be done until the next scrum meeting?

  - Finish the DB modifications

- What are the hurdles?

  - N/A

----------------------------------------------------------------------------------------------------------------------------

Date: 2/25/2016

Attendees: Tiago,Victoriano,Andres,Steven,Jorge,Rodolfo,Miguel

Start time: 2100

End time: 2130

Student1: Tiago Moore

- What was done since the last scrum meeting?

  - Unlink login visual planning/ design/ documentation

- What is planned to be done until the next scrum meeting?

  - Unlink Login implementation

- What are the hurdles?

  - N/A

Student2: Victoriano

- What was done since the last scrum meeting?

  - working on search bug in 548 user story

- What is planned to be done until the next scrum meeting?

  - continue testing

- What are the hurdles?

  - N/A

Student3: Steven

- What was done since the last scrum meeting?

  - did work on password and had improvements 70 to 80% done

- What is planned to be done until the next scrum meeting?

  - continue working on the code

- What are the hurdles?

  - N/A

Student4: Jorge

- What was done since the last scrum meeting?

  - working PM2 monitoring

  - trying to get it back up

- What is planned to be done until the next scrum meeting?

  - FIgure out what is wrong with PM2.

- What are the hurdles?

  - N/A

Student5: Andres

- What was done since the last scrum meeting?

  - Worked on User Story

- What is planned to be done until the next scrum meeting?

  - Test User Story

- What are the hurdles?

  - N/A

Student6: Miguel

- What was done since the last scrum meeting?

  - worked on bugs for the search filter

- What is planned to be done until the next scrum meeting?

  - Help others with his story

- What are the hurdles?

  - N/A

Student7: Rodolfo

- What was done since the last scrum meeting?

  - Did not do anything for 2 days

  - Created pop windows

- What is planned to be done until the next scrum meeting?

  - Working on putting columns on the grid

  - Work with Teammates

----------------------------------------------------------------------------------------------------------------------------

Date: 2/28/2016

Attendees: Tiago,Victoriano,Andres,Steven,Jorge,Rodolfo,Miguel

Start time: 2100

End time: 2130

Student1: Tiago Moore

- What was done since the last scrum meeting?

  - Working on UnLink Accounts visual

- What is planned to be done until the next scrum meeting?

  - Move checkbox under icon.

  - Research how to move check checkbox into icon

- What are the hurdles?

  - N/A

Student2: Victoriano

- What was done since the last scrum meeting?

  - Changed Json to Converter function to fix the filter problem

  - Export judges and students both fixed #522,#548

- What is planned to be done until the next scrum meeting?

  - Continue testing everything for tomorrow

- What are the hurdles?

  - N/A

Student3: Steven

- What was done since the last scrum meeting?

  - finished user stories and documents

- What is planned to be done until the next scrum meeting?

  - look over user stories for online misconduct

- What are the hurdles?

  - waiting for someone to accept my pull request on github

Student4: Jorge

- What was done since the last scrum meeting?

  - Told team I was going to work on non-SP related matters. No work completed on SP.

- What is planned to be done until the next scrum meeting?

  - Help with Accept Grades user story

- What are the hurdles?

  - N/A

Student5: Andres

- What was done since the last scrum meeting?

  - Working on UnLink Accounts visual

- What is planned to be done until the next scrum meeting?

  - Move checkbox under icon.

  - Research how to move check checkbox into icon

- What are the hurdles?

  - N/A

Student6: Miguel

- What was done since the last scrum meeting?

  - Submitted bug report story

  - Told team he was going to work on non SP matters

- What is planned to be done until the next scrum meeting?

  - Continue work on not SP matters

  - look into online misconduct dev env

- What are the hurdles?

  - N/A

Student7: Rodolfo

- What was done since the last scrum meeting?

  - Finished Most of his view ( needs Approval from PO)

- What is planned to be done until the next scrum meeting?

  - request acceptance from PO

  - finish back end

- What are the hurdles?

  - Saving data on to database