Project Title:

VIP 2.0

Student Members:

Tiago Moore

Rodolfo Viant

Jorge Perez

Miguel Conde

Andres Villa

Steven Rowe

Victoriano Vega

Product Owners:

Masoud Sadjadi

Mentors:

Francisco Ortega

Instructor:

Masoud Sadjadi

Date: 03/21/2016

Attendees: Tiago, Steven, Victoriano, Jorge, Andres, Miguel, Rodolfo

Start time: 2100

End time: 2130

Student1: Tiago Moore

- What was done since the last scrum meeting?

  - Finished stories, page footer,

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Student2: Victoriano

- What was done since the last scrum meeting?

  - About User Story

- What is planned to be done until the next scrum meeting?

  - Syllabus User Story

  - Integrate About Page Link on Nav Bar

- What are the hurdles?

  - N/A

Student3: Steven

- What was done since the last scrum meeting?

  - Working on implementation/feature document of user stories

  - Made a pull request

- What is planned to be done until the next scrum meeting?

  - Continue working on the feature document

- What are the hurdles?

  - N/A

Student4: Jorge

- What was done since the last scrum meeting?

  - Spring Break

- What is planned to be done until the next scrum meeting?

  - Work database schema user story

  - Meet with PO (Lukas), talk about more user stories

- What are the hurdles?

  - N/A

Student5: Andres

- What was done since the last scrum meeting?

  - Worked on Class Diagram and Sequence Diagram

- What is planned to be done until the next scrum meeting?

  - Pick new user story to work on.

- What are the hurdles?

  - N/A

Student6: Miguel

- What was done since the last scrum meeting?

  - Spring Break

- What is planned to be done until the next scrum meeting?

  - Work on the user story View VIP notebooks page

  - Integrate code into

- What are the hurdles?

Student7: Rodolfo

- What was done since the last scrum meeting?

  - Finished Accept Grades User Story

- What is planned to be done until the next scrum meeting?

  - Work on documents

- What are the hurdles?

  - N/A

----------------------------------------------------------------------------------------------------------------------------

Date: 03/22/2016

Attendees: Tiago, Steven, Victoriano, Jorge, Andres, Miguel, Rodolfo

Start time: 2100

End time: 2130

Student1: Tiago Moore

- What was done since the last scrum meeting?

  - Finished page footer

- What is planned to be done until the next scrum meeting?

  - Login user story

- What are the hurdles?

  - N/A

Student2: Victoriano

- What was done since the last scrum meeting?

  - About page is finished

  - Diagrams are complete

- What is planned to be done until the next scrum meeting?

  - Continue working on syllabus document

- What are the hurdles?

  - N/A

Student3: Steven

- What was done since the last scrum meeting?

  - Worked on Navbar

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Student4: Jorge

- What was done since the last scrum meeting?

  - Worked on DB Schema

- What is planned to be done until the next scrum meeting?

  - Keep working on Schema

- What are the hurdles?

  - N/A

Student5: Andres

- What was done since the last scrum meeting?

  - Finished Contact Page

  - Finished Competition Page

- What is planned to be done until the next scrum meeting?

  - Get Information from Sadjadi

  - Work with Steven to get the Dropdown on Navbar

  - Project Proposals

  - Editing Pages

- What are the hurdles?

  - N/A

Student6: Miguel

- What was done since the last scrum meeting?

  - Finished server installation guide

- What is planned to be done until the next scrum meeting?

  - Work on the “apply to project”

- What are the hurdles?

  - N/A

Student7: Rodolfo

- What was done since the last scrum meeting?

  - Completed Mobile Judge story

  - Worked on Review Project story

- What is planned to be done until the next scrum meeting?

  - Make mock for page to show PO

- What are the hurdles?

  - N/A

----------------------------------------------------------------------------------------------------------------------------

Date: 03/24/2016

Attendees: Tiago, Steven, Victoriano, Jorge, Andres, Miguel, Rodolfo

Start time: 2100

End time: 2130

Student1: Tiago Moore

- What was done since the last scrum meeting?

  - Login Static Page

- What is planned to be done until the next scrum meeting?

  - Additional Static Page Dev

- What are the hurdles?

  - N/A

Student2: Victoriano

- What was done since the last scrum meeting?

  - Finished and reviewed VIP about page

- What is planned to be done until the next scrum meeting?

  - Started working on syllabus page

- What are the hurdles?

  - n/a

Student3: Steven

- What was done since the last scrum meeting?

  - Color fixes

  - Code reviews

- What is planned to be done until the next scrum meeting?

  - Code reviews

  - Work on Profile page

- What are the hurdles?

  - n/a

Student4: Jorge

- What was done since the last scrum meeting?

  - Added more user stories to Mingle

  - Worked on Database Schema

- What is planned to be done until the next scrum meeting?

  - Install Database on to Development Server

- What are the hurdles?

  - N/A

Student5: Andres

- What was done since the last scrum meeting?

  - Worked on creating stories for static pages

- What is planned to be done until the next scrum meeting?

  - Complete some static pages in mingle

- What are the hurdles?

Student6: Miguel

- What was done since the last scrum meeting?

  - Worked on static pages (evaluation-page) helped create new story

- What is planned to be done until the next scrum meeting?

  - Create more static pages

- What are the hurdles?

  - N/A

Student7: Rodolfo

- What was done since the last scrum meeting?

  - Worked on the VIP Teams page

- What is planned to be done until the next scrum meeting?

  - Continue working on it.

- What are the hurdles?

  - N/A

----------------------------------------------------------------------------------------------------------------------------

Date: 03/25/2016

Attendees: Tiago, Steven, Victoriano, Jorge, Andres, Miguel, Rodolfo

Start time: 2100

End time: 2130

Student1: Tiago Moore

- What was done since the last scrum meeting?

  - Finished Login Page front end

- What is planned to be done until the next scrum meeting?

  - Pick another front end user story

- What are the hurdles?

  - N/A

Student2: Victoriano

- What was done since the last scrum meeting?

  - Finished implementation of syllabus user story, #853

- What is planned to be done until the next scrum meeting?

  - Working on diagrams

- What are the hurdles?

  - n/a

Student3: Steven

- What was done since the last scrum meeting?

  - Worked on Dropdown for navigation bar

  - Code Review for user stories

- What is planned to be done until the next scrum meeting?

  - Profile Page

- What are the hurdles?

  - N/A

Student4: Jorge

- What was done since the last scrum meeting?

  - Worked on database schema

  - Made user stories

- What is planned to be done until the next scrum meeting?

  - Work on models for backend

  - Get together with team for database schema questions

- What are the hurdles?

  - Need PO for more user stories

Student5: Andres

- What was done since the last scrum meeting?

  - Worked on Undergrad and Grad static pages

- What is planned to be done until the next scrum meeting?

  - Any static pages that get added

  - Project Proposals page

- What are the hurdles?

  - N/A

Student6: Miguel

- What was done since the last scrum meeting?

  - Worked on peer evaluation page

- What is planned to be done until the next scrum meeting?

  - blocked

- What are the hurdles?

  - Wait for PO for approvals

Student7: Rodolfo

- What was done since the last scrum meeting?

  - Worked on VIP Teams page

- What is planned to be done until the next scrum meeting?

  - Get the dynamic data for the VIP Teams page

- What are the hurdles?

  - N/A

----------------------------------------------------------------------------------------------------------------------------

Date: 03/27/2016

Attendees: Tiago, Steven, Victoriano, Jorge, Andres, Miguel, Rodolfo

Start time: 2100

End time: 2130

Student1: Tiago Moore

- What was done since the last scrum meeting?

  - Pull request was set up.

- What is planned to be done until the next scrum meeting?

  - Front end for Registration

- What are the hurdles?

  - N/A

Student2: Victoriano

- What was done since the last scrum meeting?

  - Working on diagrams of user story 853

- What is planned to be done until the next scrum meeting?

  - Test cases of user story 853

- What are the hurdles?

  - n/a

Student3: Steven

- What was done since the last scrum meeting?

  - Worked on Profile Page

  - Gave feedback on pull request

- What is planned to be done until the next scrum meeting?

  - Working on Profile Page

- What are the hurdles?

  - N/A

Student4: Jorge

- What was done since the last scrum meeting?

  - Worked on database schema

- What is planned to be done until the next scrum meeting?

  - Continue working on database schema

  - Pick up View VIP Organization Page

- What are the hurdles?

  - N/A

Student5: Andres

- What was done since the last scrum meeting?

  - Worked on planning for project page

- What is planned to be done until the next scrum meeting?

  - Continue working on project page

- What are the hurdles?

  - N/A

Student6: Miguel

- What was done since the last scrum meeting?

  - Designed apply for project page

- What is planned to be done until the next scrum meeting?

  - Write diagrams for apply for project

- What are the hurdles?

  - N/A

Student7: Rodolfo

- What was done since the last scrum meeting?

  - Defined requirements for “all project” story

- What is planned to be done until the next scrum meeting?

  - Start developing

- What are the hurdles?

  - Nothing

----------------------------------------------------------------------------------------------------------------------------

Date: 03/28/2016

Attendees: Tiago, Steven, Victoriano, Jorge, Andres, Miguel, Rodolfo

Start time: 2100

End time: 2130

Student1: Tiago Moore

- What was done since the last scrum meeting?

  - Worked on Registration Front end

- What is planned to be done until the next scrum meeting?

  - Keep on working on Registration Front-End

  - Work on Registration Back-End

  - Pick up a static page if there is anything.

- What are the hurdles?

  - N/A

Student2: Victoriano

- What was done since the last scrum meeting?

  - Working on the found that was found

- What is planned to be done until the next scrum meeting?

  - Continue working on the database

  - Working on localhost to reproduce bug

  - Reproduce bug on MJ-DEV for story.

- What are the hurdles?

  - N/A

Student3: Steven

- What was done since the last scrum meeting?

  - Completed the profile

  - Ask for other fields the POP wants

- What is planned to be done until the next scrum meeting?

  - Start working on back end ( dynamic)

- What are the hurdles?

  - n/a

Student4: Jorge

- What was done since the last scrum meeting?

  - Solidifying the db

  - Worked on db schema

  - implementing organization

- What is planned to be done until the next scrum meeting?

  - Pick up another user story

  - Text Frank to see if I can isolate Email feature not working in the MJ-DEV server.

- What are the hurdles?

  - n/a

Student5: Andres

- What was done since the last scrum meeting?

  - Working on the projects proposals page

  - Finished other static pages

- What is planned to be done until the next scrum meeting?

  - Keep working on Project Proposals Web Page

  - Add more static pages or content to static sages

- What are the hurdles?

  - N/A

Student6: Miguel

- What was done since the last scrum meeting?

  - Worked on peer evaluations

  - Worked on routing to login page when clicking login button on permit request

- What is planned to be done until the next scrum meeting?

  - Work on feature document for user stories

  - Work on implementation for project applications

- What are the hurdles?

Student7: Rodolfo

- What was done since the last scrum meeting?

  - Have a working controller for the MyProjects page, along with the route and the module, and html page.

- What is planned to be done until the next scrum meeting?

  - Finish up the MyProjects page, and start working on the CRUD functionality.

- What are the hurdles?

  - None.

----------------------------------------------------------------------------------------------------------------------------

Date: 03/29/2016

Attendees: Tiago, Steven, Victoriano, Jorge, Andres, Miguel, Rodolfo

Start time: 2100

End time: 2130

Student1: Tiago Moore

- What was done since the last scrum meeting?

  - Added Ui and worked on the documentation

- What is planned to be done until the next scrum meeting?

  - Continue working on the documentation

- What are the hurdles?

  - Nothing

Student2: Victoriano

- What was done since the last scrum meeting?

  - MJ Bug - Working Now
Merging on Github

- What is planned to be done until the next scrum meeting?

  - Integration

- What are the hurdles?

  - N/A

Student3: Steven

- What was done since the last scrum meeting?

  - Working on navigation part

- What is planned to be done until the next scrum meeting?

  - Working on profile and back end

- What are the hurdles?

  - n/a

Student4: Jorge

- What was done since the last scrum meeting?

  - Spoke to frank about the email.

  - Pushed database branch to github

- What is planned to be done until the next scrum meeting?

  - Pick up another user story - list of projects

- What are the hurdles?

  - n/a

Student5: Andres

- What was done since the last scrum meeting?

  - Class Diagrams for project proposals

  - Seq diagrams for project proposals

- What is planned to be done until the next scrum meeting?

  - Keep working on Project Proposals

- What are the hurdles?

  - N/A

Student6: Miguel

- What was done since the last scrum meeting?

  - Work on how to design website

- What is planned to be done until the next scrum meeting?

  - Work with steven to reduce duplicate work

  - Continue working on project proposals

- What are the hurdles?

Student7: Rodolfo

- What was done since the last scrum meeting?

  - Worked on All Projects page.

- What is planned to be done until the next scrum meeting?

  - Finish up the MyProjects page, and start working on the CRUD functionality.

- What are the hurdles?

  - Nothing

----------------------------------------------------------------------------------------------------------------------------

Date: 03/31/2016

Attendees: Tiago, Steven, Victoriano, Jorge, Andres, Miguel, Rodolfo

Start time: 2100

End time: 2130

Student1: Tiago Moore

- What was done since the last scrum meeting?

  - Worked on Login

- What is planned to be done until the next scrum meeting?

  - Keep on working on Login

  - Get with steven to get the fields in the registration

- What are the hurdles?

  - Ask for config file

Student2: Victoriano

- What was done since the last scrum meeting?

  - Worked on syllabus

- What is planned to be done until the next scrum meeting?

  - Merge syllabus to github

- What are the hurdles?

  - N/A

Student3: Steven

- What was done since the last scrum meeting?

  - Finished profile and options requirements

- What is planned to be done until the next scrum meeting?

  - Created ranks for students, faculty also

- What are the hurdles?

  - n/a

Student4: Jorge

- What was done since the last scrum meeting?

  - Overhaul of vip header

  - Added more static pages

- What is planned to be done until the next scrum meeting?

  - Help others

- What are the hurdles?

  - n/a

Student5: Andres

- What was done since the last scrum meeting?

  - Added proposal frontend

  - Connected to DB

- What is planned to be done until the next scrum meeting?

  - Keep on working with Rodolfo to get both stories done.

- What are the hurdles?

  - N/A

Student6: Miguel

- What was done since the last scrum meeting?

  - Worked on user story front end

  - Worked on user story back end

- What is planned to be done until the next scrum meeting?

  - Work with Steven to get backend data

- What are the hurdles?

  - N/A

Student7: Rodolfo

- What was done since the last scrum meeting?

  - Worked on merging code with Andres

  - Team page loads projects

- What is planned to be done until the next scrum meeting?

  - Working on detailed projects page

- What are the hurdles?

----------------------------------------------------------------------------------------------------------------------------

Date: 04/01/2016

Attendees: Tiago, Steven, Victoriano, Jorge, Andres, Miguel, Rodolfo

Start time: 2100

End time: 2130

Student1: Tiago Moore

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Student2: Victoriano

- What was done since the last scrum meeting?

  - Finishing documentation and setting up env again

- What is planned to be done until the next scrum meeting?

  - Working on the use case diagrams

- What are the hurdles?

  - n/a

Student3: Steven

- What was done since the last scrum meeting?

  - Implement profile page based on PO response

- What is planned to be done until the next scrum meeting?

  - Implement last minute changes from PO

- What are the hurdles?

  - n/a

Student4: Jorge

- What was done since the last scrum meeting?

  - Worked on Access Matrix

- What is planned to be done until the next scrum meeting?

  - Keep working on Access Matrix

- What are the hurdles?

  - N/A

Student5: Andres

- What was done since the last scrum meeting?

  - Added projects to vip-dev

- What is planned to be done until the next scrum meeting?

  - Updated vip-dev with github code

- What are the hurdles?

  - N/A

Student6: Miguel

- What was done since the last scrum meeting?

  - Added projects it vip-dev

  - Added fields to user confirmation page

- What is planned to be done until the next scrum meeting?

  - Catch up on documentation

- What are the hurdles?

  - N/A

Student7: Rodolfo

- What was done since the last scrum meeting?

  - Completed the Detailed project page fetching data from the DB,

  - Helped Andress with editing a project

  - Linked buttons on the Detailed page to Edit, Apply and Delete project.

- What is planned to be done until the next scrum meeting?

  - Complete Documentation.

- What are the hurdles?

  - Nothing

----------------------------------------------------------------------------------------------------------------------------

Date: 04/03/2016

Attendees: Tiago, Steven, Victoriano, Jorge, Andres, Miguel, Rodolfo

Start time: 2100

End time: 2130

Student1: Tiago Moore

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Student2: Victoriano

- What was done since the last scrum meeting?

  - Reading the feedback I was given and make changes

- What is planned to be done until the next scrum meeting?

  - Continue working with the documentation

- What are the hurdles?

  - n/a

Student3: Steven

- What was done since the last scrum meeting?

  - Finalizing profile page

- What is planned to be done until the next scrum meeting?

  - FInish profile page

  - Finish feature document

- What are the hurdles?

  - n/a

Student4: Jorge

- What was done since the last scrum meeting?

  - Access Matrix

- What is planned to be done until the next scrum meeting?

  - Keep working on Access Matrix

- What are the hurdles?

  - N/A

Student5: Andres

- What was done since the last scrum meeting?

  - Began making diagrams for stories

- What is planned to be done until the next scrum meeting?

  - Continue working on feature documents

- What are the hurdles?

Student6: Miguel

- What was done since the last scrum meeting?

  - Working on diagrams

- What is planned to be done until the next scrum meeting?

  - Continuing working on feature documents

- What are the hurdles?

  - N/A

Student7: Rodolfo

- What was done since the last scrum meeting?

  - Worked on developing the story core functionality

- What is planned to be done until the next scrum meeting?

  - Start working on the documentation

- What are the hurdles?

  - nothing