Project Title:

VIP 2.0

Student Members:

Tiago Moore

Rodolfo Viant

Jorge Perez

Miguel Conde

Andres Villa

Steven Rowe

Victoriano Vega

Product Owners:

Masoud Sadjadi

Mentors:

Francisco Ortega

Instructor:

Masoud Sadjadi

Date: 04/04/2016

Attendees: Tiago, Steven, Victoriano, Jorge, Andres, Miguel, Rodolfo

Start time: 2100

End time: 2130

Student1: Tiago Moore

- What was done since the last scrum meeting?

  - Registration Page

- What is planned to be done until the next scrum meeting?

  - Verification Functions

- What are the hurdles?

  - N/A

Student2: Victoriano

- What was done since the last scrum meeting?

  - Created the pull request for Mobile Judge

- What is planned to be done until the next scrum meeting?

  - Working on VIP dev because I got problems with the config.js file

- What are the hurdles?

  - VIP configuration

Student3: Steven

- What was done since the last scrum meeting?

  - Worked on finishing up profile page

- What is planned to be done until the next scrum meeting?

  - Finish up feature document to reflect any changes

- What are the hurdles?

  - n/a

Student4: Jorge

- What was done since the last scrum meeting?

  - Worked on getting Static Pages linked and header reformation

- What is planned to be done until the next scrum meeting?

  - DB Migration

  - Access Matrix Update

- What are the hurdles?

  - N/A

Student5: Andres

- What was done since the last scrum meeting?

  - Worked on project proposal form

- What is planned to be done until the next scrum meeting?

  - Continue working on project proposal form

- What are the hurdles?

  - n/a

Student6: Miguel

- What was done since the last scrum meeting?

  - Worked on documentation (catching up)

- What is planned to be done until the next scrum meeting?

  - Catch up on documentation

  - Work on apply to project

- What are the hurdles?

  - N/A

Student7: Rodolfo

- What was done since the last scrum meeting?

  - Started working on the documentation

- What is planned to be done until the next scrum meeting?

  - Finish documentation and polish user story.

- What are the hurdles?

  - N/A

----------------------------------------------------------------------------------------------------------------------------

Date: 04/05/2016

Attendees: Tiago, Steven, Victoriano, Jorge, Andres, Miguel, Rodolfo

Start time: 2100

End time: 2130

Student1: Tiago Moore

- What was done since the last scrum meeting?

  - Strong password verification function

- What is planned to be done until the next scrum meeting?

  - Required field verification function

- What are the hurdles?

  - n/a

Student2: Victoriano

- What was done since the last scrum meeting?

  - Working on VIP environment configuration. Installing everything again

- What is planned to be done until the next scrum meeting?

  - Finish documentation based on Mohses feedback

- What are the hurdles?

  - n/a

Student3: Steven

- What was done since the last scrum meeting?

  - Worked on profile page

- What is planned to be done until the next scrum meeting?

  - Work on redesigning website

- What are the hurdles?

  - n/a

Student4: Jorge

- What was done since the last scrum meeting?

  - Worked on Access Matrix

  - Added user stories and moved over relevant stories over to Sprint 6

- What is planned to be done until the next scrum meeting?

  - Finish Access Matrix

  - Pick up another user story (Possibly ToDo list or Database migration).

- What are the hurdles?

  - N/A

Student5: Andres

- What was done since the last scrum meeting?

  - Worked on statechart diagram

  - Worked on project proposal

- What is planned to be done until the next scrum meeting?

  - Continue working on project proposal

- What are the hurdles?

Student6: Miguel

- What was done since the last scrum meeting?

  - Caught up to documentation

  - Worked on backend for apply to project

- What is planned to be done until the next scrum meeting?

  - Make for the same as register form (with added fields)

  - Continue work on backend for apply to project

- What are the hurdles?

  - N/A

Student7: Rodolfo

- What was done since the last scrum meeting?

  - Worked on completing the user story.

  - Worked on completing the documentation.

- What is planned to be done until the next scrum meeting?

  - Finish the user story and documentation.

- What are the hurdles?

  - Nothing.

----------------------------------------------------------------------------------------------------------------------------

Date: 04/07/2016

Attendees: Tiago, Steven, Victoriano, Jorge, Andres, Miguel, Rodolfo

Start time: 2100

End time: 2130

Student1: Tiago Moore

- What was done since the last scrum meeting?

  - Registration form integration onto vip-dev. Unit tests & Integration Tests

- What is planned to be done until the next scrum meeting?

  - Login and TOdo list

- What are the hurdles?

  - Need to get login done asap.

Student2: Victoriano

- What was done since the last scrum meeting?

  - Got the VIP environment running again.

- What is planned to be done until the next scrum meeting?

  - Pick the TODO list user story

- What are the hurdles?

  - n/a

Student3: Steven

- What was done since the last scrum meeting?

  - Working with group figure out database/help others

- What is planned to be done until the next scrum meeting?

  - Work on to do

- What are the hurdles?

  - n/a

Student4: Jorge

- What was done since the last scrum meeting?

  - Met with PO to work on Access Matrix

- What is planned to be done until the next scrum meeting?

  - Continue working on Access Matrix

  - Work on Login with Tiago

- What are the hurdles?

  - N/A

Student5: Andres

- What was done since the last scrum meeting?

  - Work on editing an existing project

- What is planned to be done until the next scrum meeting?

  - Add html editor for project description

- What are the hurdles?

Student6: Miguel

- What was done since the last scrum meeting?

  - Continue work on apply to projects.

- What is planned to be done until the next scrum meeting?

  - Help Tiago with basic login

- What are the hurdles?

Student7: Rodolfo

- What was done since the last scrum meeting?

  - Worked on completing the user story.

  - Worked on completing the documentation.

- What is planned to be done until the next scrum meeting?

  - Finish the user story and documentation.

- What are the hurdles?

  - Nothing.

----------------------------------------------------------------------------------------------------------------------------

Date: 04/08/2016

Attendees: Tiago, Steven, Victoriano, Jorge, Andres, Miguel, Rodolfo

Start time: 2100

End time: 2130

Student1: Tiago Moore

- What was done since the last scrum meeting?

  - Verification Functions

- What is planned to be done until the next scrum meeting?

  - Integration

- What are the hurdles?

  - N/A

Student2: Victoriano

- What was done since the last scrum meeting?

  - Work on nodemailer implementation

- What is planned to be done until the next scrum meeting?

  - Work on merging mobile judge

- What are the hurdles?

  - Npm

Student3: Steven

- What was done since the last scrum meeting?

  - Worked on todo user story

- What is planned to be done until the next scrum meeting?

  - Continue work on todo user story

- What are the hurdles?

  - n/a

Student4: Jorge

- What was done since the last scrum meeting?

  - Worked on Access Matrix

  - Worked on Login User Story

- What is planned to be done until the next scrum meeting?

  - Continue adding in the Detail provided by PO for Access matrix

  - Continue working on Login User Story

- What are the hurdles?

  - N/A

Student5: Andres

- What was done since the last scrum meeting?

  - HTML editor added

- What is planned to be done until the next scrum meeting?

  - Continue work on proposals

- What are the hurdles?

  - N/A

Student6: Miguel

- What was done since the last scrum meeting?

  - Helped finish google auth implementation

  - Conitnue work on apply to project

- What is planned to be done until the next scrum meeting?

  - Continue work on apply to project

- What are the hurdles?

  - N/A

Student7: Rodolfo

- What was done since the last scrum meeting?

  - Helped tiago with user story

- What is planned to be done until the next scrum meeting?

  - Continue working on the Tiago’s user story.

- What are the hurdles?

  - N/A

----------------------------------------------------------------------------------------------------------------------------

Date: 04/10/2016

Attendees: Tiago, Steven, Victoriano, Jorge, Andres, Miguel, Rodolfo

Start time: 2100

End time: 2130

Student1: Tiago Moore

- What was done since the last scrum meeting?

  - Worked on Registration

- What is planned to be done until the next scrum meeting?

  - Working on Login/ToDo Notification

- What are the hurdles?

  - Blocked on Login

Student2: Victoriano

- What was done since the last scrum meeting?

  - Looking at notifications user story

  - Fixed mobile judge bug

- What is planned to be done until the next scrum meeting?

  - Get Mobile Judge back up and running and add the bug fixes

- What are the hurdles?

  - n/a

Student3: Steven

- What was done since the last scrum meeting?

  - Worked on todo user story

- What is planned to be done until the next scrum meeting?

  - Connect todo with backend

- What are the hurdles?

  - Waiting for PO approval for design

Student4: Jorge

- What was done since the last scrum meeting?

  - Work on matrix access

- What is planned to be done until the next scrum meeting?

  - Continue working matrix access

  - Continue working on Login user story

- What are the hurdles?

  - n/a

Student5: Andres

- What was done since the last scrum meeting?

  - Working on having a user authenticate

  - Drop down for disciplines

  - Put HTML Editor

- What is planned to be done until the next scrum meeting?

  - Keep working on User Authentication

  - Keep working on Drop Down Disciplines

- What are the hurdles?

  - N/A

Student6: Miguel

- What was done since the last scrum meeting?

  - Working on Apply Projects Page

  - Worked on the Google Auth

- What is planned to be done until the next scrum meeting?

  - Continue working on Apply Projects

  - Fix the Google Auth Bug

- What are the hurdles?

  - N/A

Student7: Rodolfo

- What was done since the last scrum meeting?

  - Helped Andres worked on Project Proposal

- What is planned to be done until the next scrum meeting?

  - Continue working on user story

- What are the hurdles?

  - N/A

----------------------------------------------------------------------------------------------------------------------------

Date: 04/11/2016

Attendees: Tiago, Steven, Victoriano, Jorge, Andres, Miguel, Rodolfo

Start time: 2100

End time: 2130

Student1: Tiago Moore

- What was done since the last scrum meeting?

  - Tweak to registration backend PI bug on panther ID

- What is planned to be done until the next scrum meeting?

  - User Profile Page

- What are the hurdles?

Student2: Victoriano

- What was done since the last scrum meeting?

  - Helped Jorge merging the code in mj-dev

- What is planned to be done until the next scrum meeting?

  - Working on user story 672

- What are the hurdles?

  - n/a

Student3: Steven

- What was done since the last scrum meeting?

  - Planning out todo user story based on feedback

- What is planned to be done until the next scrum meeting?

  - Implement todo user story

- What are the hurdles?

  - n/a

Student4: Jorge

- What was done since the last scrum meeting?

  - Worked on Access Matrix

  - Began working on Login user story

- What is planned to be done until the next scrum meeting?

  - Work on login user story

- What are the hurdles?

  - N/A

Student5: Andres

- What was done since the last scrum meeting?

  - Working on cleaning up interface for project proposal

- What is planned to be done until the next scrum meeting?

  - Work on project proposal visuals

- What are the hurdles?

Student6: Miguel

- What was done since the last scrum meeting?

  - Attached hooks to pull data from database,

  - Helped jorge on login

- What is planned to be done until the next scrum meeting?

  - Pull logined student information and populate fields with it

- What are the hurdles?

  - Login needs to be completed

  - Profile needs to be completed

Student7: Rodolfo

- What was done since the last scrum meeting?

  - Worked on user story

- What is planned to be done until the next scrum meeting?

  - Continue working on user Story

- What are the hurdles?

  - N/A

----------------------------------------------------------------------------------------------------------------------------

Date: 04/12/2016

Attendees: Tiago, Steven, Victoriano, Jorge, Andres, Miguel, Rodolfo

Start time: 2100

End time: 2130

Student1: Tiago Moore

- What was done since the last scrum meeting?

  - Worked on Profile and Registration

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - Blocked on Todo and Login user stories

Student2: Victoriano

- What was done since the last scrum meeting?

  - Mobile Judge bug fix integration

  - Nodemailer Notifications

- What is planned to be done until the next scrum meeting?

  - Continue working on nodemailer notification

- What are the hurdles?

  - n/a

Student3: Steven

- What was done since the last scrum meeting?

  - Worked on ToDo

- What is planned to be done until the next scrum meeting?

  - Move todo list to the other side (next to user profile)

  - Work on controller logic

- What are the hurdles?

Student4: Jorge

- What was done since the last scrum meeting?

  - Worked on Login User Story

- What is planned to be done until the next scrum meeting?

  - User sessions

  - Password Validation Function

  - Access Matrix Dynamic Research

- What are the hurdles?

  - N/A

Student5: Andres

- What was done since the last scrum meeting?

  - Worked on Project Proposal Page

- What is planned to be done until the next scrum meeting?

  - Try to fix the underscore bug

  - Focus on Mobile Judge Email bug

- What are the hurdles?

Student6: Miguel

- What was done since the last scrum meeting?

  - Demo’d to PO

- What is planned to be done until the next scrum meeting?

  - Update Documents

  - Help with Login User Story (Sessions)

- What are the hurdles?

Student7: Rodolfo

- What was done since the last scrum meeting?

  - Teams User Story

- What is planned to be done until the next scrum meeting?

  - Work on getting only one semester viewed at a time.

- What are the hurdles?

  - N/A

----------------------------------------------------------------------------------------------------------------------------

Date: 04/14/2016

Attendees: Tiago, Steven, Victoriano, Jorge, Andres, Miguel, Rodolfo

Start time: 2100

End time: 2130

Student1: Tiago Moore

- What was done since the last scrum meeting?

  - User Login form

- What is planned to be done until the next scrum meeting?

  - Login validation

- What are the hurdles?

Student2: Victoriano

- What was done since the last scrum meeting?

  - Finished nodemailer implementation

- What is planned to be done until the next scrum meeting?

  - Working on documentation

- What are the hurdles?

  - n/a

Student3: Steven

- What was done since the last scrum meeting?

  - Change todo to its own page, look like github

- What is planned to be done until the next scrum meeting?

  - Continue working on front end

  - Talk with team about how to store todos in database

- What are the hurdles?

  - n/a

Student4: Jorge

- What was done since the last scrum meeting?

  - Access Matrix Dynamic Research

- What is planned to be done until the next scrum meeting?

  - Work on Login User Story

- What are the hurdles?

  - N/A

Student5: Andres

- What was done since the last scrum meeting?

  - Began investigating issues in mj-dev

- What is planned to be done until the next scrum meeting?

  - Continue working on finding the bug in mj-dev emails

- What are the hurdles?

Student6: Miguel

- What was done since the last scrum meeting?

  - Began investigating issues in mj-dev

- What is planned to be done until the next scrum meeting?

  - Continue working on finding the bug in mj-dev emails

- What are the hurdles?

Student7: Rodolfo

- What was done since the last scrum meeting?

  - Fixed errors and added new functionality

- What is planned to be done until the next scrum meeting?

  - Keep on fixing the functionality.

- What are the hurdles?

  - N/A

----------------------------------------------------------------------------------------------------------------------------

Date: 04/15/2016

Attendees: Tiago, Steven, Victoriano, Jorge, Andres, Miguel, Rodolfo

Start time: 2100

End time: 2130

Student1: Tiago Moore

- What was done since the last scrum meeting?

  - Login Validation

- What is planned to be done until the next scrum meeting?

  - Login Tests

- What are the hurdles?

Student2: Victoriano

- What was done since the last scrum meeting?

  - Finished documentation

- What is planned to be done until the next scrum meeting?

  - Working on class and sequence diagrams

  - Working on test cases

- What are the hurdles?

  - n/a

Student3: Steven

- What was done since the last scrum meeting?

  - Reimplemented todo list

  - Feature document

- What is planned to be done until the next scrum meeting?

  - Continue working on todo

  - Get with team about database

- What are the hurdles?

Student4: Jorge

- What was done since the last scrum meeting?

  - Worked on Getting Sessions for Login User Story

- What is planned to be done until the next scrum meeting?

  - Work on getting Sessions reading to front end

- What are the hurdles?

  - N/A

Student5: Andres

- What was done since the last scrum meeting?

  - Review possible solution for mj-dev email bug that was found by Miguel

- What is planned to be done until the next scrum meeting?

  - Continue work on mj-dev

- What are the hurdles?

Student6: Miguel

- What was done since the last scrum meeting?

  - Review possible solution for mj-dev email bug

- What is planned to be done until the next scrum meeting?

  - Continue work on mj-dev

- What are the hurdles?

Student7: Rodolfo

- What was done since the last scrum meeting?

  - Continued working on the user story

- What is planned to be done until the next scrum meeting?

  - Finish working on the User Story

- What are the hurdles?

  - N/A

----------------------------------------------------------------------------------------------------------------------------

Date: 04/17/2016

Attendees: Steven, Victoriano, Andres, Miguel, Rodolfo

Start time: 2100

End time: 2130

Student1: Tiago Moore

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Student2: Victoriano

- What was done since the last scrum meeting?

  - Finished documentation

- What is planned to be done until the next scrum meeting?

  - Working on class and sequence diagrams

  - Working on test cases

- What are the hurdles?

  - n/a

Student3: Steven

- What was done since the last scrum meeting?

  - Finished front end of todo

- What is planned to be done until the next scrum meeting?

  - Complete back end

  - Finalize feature document to reflect latest changes

- What are the hurdles?

  - n/a

Student4: Jorge

- What was done since the last scrum meeting?

  - Finished helping Tiago and Rodolfo with Sessions

- What is planned to be done until the next scrum meeting?

  - Work on Documentation and Presentation

- What are the hurdles?

  - N/A

Student5: Andres

- What was done since the last scrum meeting?

  - Review possible solution for mj-dev email bug that was found by Miguel

- What is planned to be done until the next scrum meeting?

  - Continue work on mj-dev

- What are the hurdles?

Student6: Miguel

- What was done since the last scrum meeting?

  - Review possible solution for mj-dev email bug

- What is planned to be done until the next scrum meeting?

  - Continue work on mj-dev

- What are the hurdles?

Student7: Rodolfo

- What was done since the last scrum meeting?

  - Finished working on the user story

- What is planned to be done until the next scrum meeting?

  - Start working on the documentation

- What are the hurdles?

  - N/A