Project Title:

VIP 2.0

Student Members:

Tiago Moore

Rodolfo Viant

Jorge Perez

Miguel Conde

Andres Villa

Steven Rowe

Victoriano Vega

Product Owners:

Masoud Sadjadi

Mentors:

Francisco Ortega

Instructor:

Masoud Sadjadi

----------------------------------------------------------------------------------------------------------------------------

Date: 04/18/2016

Attendees: Tiago, Steven, Victoriano, Jorge, Andres, Miguel, Rodolfo

Start time: 2100

End time: 2130

Student1: Tiago Moore

- What was done since the last scrum meeting?

  - Completed the Profile page, needs refining, and approval

- What is planned to be done until the next scrum meeting?

  - Create user story for forgot password mumur professor.

  - #717 Register User

    - Pi is capital letters!. Combine faculty/ staff

    - As soon as student clicks on Student user type - should be alerted.

    - Do a validation so that only numbers are accepted.

    - Panther ID not required for PI. the rest of the fields are required.

    - Need to validate the PI email - for PI should have an @ for valid email.

    - If the user tries to login at this stage, the user should be notified that the account needs to be confirmed by the PI and the email needs to be confirmed.

    - The user should receive an email indicating the successful creation of the account and a link to confirm the email address: “Please verify your email and wait for your account to be verified by the PI.”

    - After the user has confirmed the email, an Email should be send to anyone with PI/CoPi as user type and PI/CoPi/Coordinator with a link indicating “account needs to be approved” to their TODO list.

    - If the user tries to login at this point, the user would receive a message that the account needs to be confirmed by the PI: “ Your account needs to be confirmed by the PI”

    - If the Email has not being confirmed the account can not be confirmed.

    - User has the following stats: Guest User, Pending User, Pending user with Confirmed Email, Approved User (a.k.a, registered user or active user), Rejected User (See the State Chart Diagram).

    - Pending User with Confirmed Email should be in the todo list of all users with PI/CoPI/Coordinator rank until the user is approved or rejected. After that, it should be removed from the TODO list.

    - Only the Approved User can login to the system.

  - #745 Login

    - For login page there should be a student log in and a non student log in

    - For the student login it should say you have to use the FIU email

    - Once you login it sends you to profile page.

c.  #746 Profile

    - User type under profile should not be changed except for the PI/CoPi/Coordinator (admin)

- What are the hurdles?

    - None

Student2: Victoriano

- What was done since the last scrum meeting?

  - Node mailer notification for proposed project

- What is planned to be done until the next scrum meeting?

  - Send email User story - As a developer i would like to send emails to a user

  - Acceptance criteria - Fields from, to, subject, body, and using those fields the email will be generated and delivered.

  - Must choose new significant user story

- What are the hurdles?

  - n/a

Student3: Steven

- What was done since the last scrum meeting?

  - TODO page.

- What is planned to be done until the next scrum meeting?

  - #914 View ToDo List

    - Only show the ones that need to be confirmed.

    - Categories: Personal, User Account Registration Review, Project Proposal Review, Student Application Review.

    - If there is nothing to be confirmed - that category should not be shown. Remove ‘Read’.  Only show notifications that need attention. The number of items that appear on the form should be the same as the icon.

    - URL link should be the same as email.

    - For user Account Registration Review

      - Email subject should say : “VIP: A New Account Has Been Created”

      - Email body should say:

“Dear __name__,

A new account has been created for the below user. To review this account click on this link. (Link should take you directly to that page)“

      - Message for todo list should show first name last name and email of the user “Steven Rowe, email@email.com”

    - For Project Proposal Review:

      - Email Subject should say :

        - “VIP: A new project proposal has been submitted.

      - Email Body should say

        - “Dear __name__ , A new project proposal has been submitted - {All content below} and a link to the project proposal ”

      - First Name Last name, Email - Name of project ()

    - Student Application Review

      - “VIP: A new student application has been submitted.”

- What are the hurdles?

Student4: Jorge

- What was done since the last scrum meeting?

  - Worked on Login User Story with Tiago

- What is planned to be done until the next scrum meeting?

  - Admin

    - can see all the record as a list.

    - See a list of everybody

    - Modify/create new profile

  - Guest does not have admin privileges

  - Prospective Students

    - Student sees “Apply”

    - Faculty sees “Review”

- What are the hurdles?

  - N/A

Student5: Andres

- What was done since the last scrum meeting?

  - Working on bug for emails on MJ-DEV

- What is planned to be done until the next scrum meeting?

  - Get to the bottom of why Ortega still gets emails when the email system is down (Highest Priority)

  - VIP (Next Priority)

    - After Team Proposal, all PI/CO-PI still get a notification email

- What are the hurdles?

Student6: Miguel

- What was done since the last scrum meeting?

  - Worked on MJ-DEV Bug

  - Added REGEX to the Panther ID field in the Apply Page

- What is planned to be done until the next scrum meeting?

  - Work on MJ-DEV bug

- What are the hurdles?

Student7: Rodolfo

- What was done since the last scrum meeting?

  - Added logic for grabbing authenticated user from database

  - Fixed issue reported by PI

- What is planned to be done until the next scrum meeting?

  - Replicate logic of mj-dev email system for VIP project page select all logic

  - Implement matrix logic based on user type

  - Only projects that are approved are shown of first page as well as semester - DONE

  - Students - if applied button shows (Withdraw) else (apply)

  - PI/CO-PI - button shows (Reject)

  - Guest user sees apply and is redirected to login and after login is redirect back to page requested by user

- What are the hurdles?

----------------------------------------------------------------------------------------------------------------------------

Date: 04/19/2016

Attendees: Tiago, Steven, Victoriano, Jorge, Andres, Miguel, Rodolfo

Start time: 2100

End time: 2130

Student1: Tiago Moore

- What was done since the last scrum meeting?

  - Mj-Dev Bug

- What is planned to be done until the next scrum meeting?

  - #717 bugs

- What are the hurdles?

Student2: Victoriano

- What was done since the last scrum meeting?

  - Ask Mr. Sadjadi about the acceptance criteria of the user story #927 (Change Forgotten Password)

  - Created the user story and get the approval to start working on it.

- What is planned to be done until the next scrum meeting?

  - Start working on the implementation

- What are the hurdles?

  - n/a

Student3: Steven

- What was done since the last scrum meeting?

  - Working on final touches for todo

- What is planned to be done until the next scrum meeting?

  - Update feature document to reflect latest changes

- What are the hurdles?

  - n/a

Student4: Jorge

- What was done since the last scrum meeting?

  - Began working on reviewing all documentation

- What is planned to be done until the next scrum meeting?

  - Continue working on documentation

- What are the hurdles?

  - N/A

Student5: Andres

- What was done since the last scrum meeting?

  - Work on template bug and isolate source

- What is planned to be done until the next scrum meeting?

  - Continue working on mj-dev template problem

- What are the hurdles?

Student6: Miguel

- What was done since the last scrum meeting?

  - Working on template bug (trying to find source)

- What is planned to be done until the next scrum meeting?

  - Attempt to fix template bug once issue has been found

- What are the hurdles?

Student7: Rodolfo

- What was done since the last scrum meeting?

  - Worked on Story Code

- What is planned to be done until the next scrum meeting?

  - Continue working on the Story

- What are the hurdles?

  - Nothing

----------------------------------------------------------------------------------------------------------------------------

Date: 04/21/2016

Attendees: Tiago, Steven, Victoriano, Jorge, Andres, Miguel, Rodolfo

Start time: 2100

End time: 2130

Student1: Tiago Moore

- What was done since the last scrum meeting?

  - Email Validation complete.

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Student2: Victoriano

- What was done since the last scrum meeting?

  - Working on the code of Forget Password user story

- What is planned to be done until the next scrum meeting?

  - Continue working in the implementation

- What are the hurdles?

  - n/a

Student3: Steven

- What was done since the last scrum meeting?

  - Helped team mates with mj-dev bug

- What is planned to be done until the next scrum meeting?

  - Work on backend for todo

- What are the hurdles?

Student4: Jorge

- What was done since the last scrum meeting?

  - Worked on documentation

- What is planned to be done until the next scrum meeting?

  - Continue working on documentation

  - Work on Access Matrix

- What are the hurdles?

Student5: Andres

- What was done since the last scrum meeting?

  - Continue working on finding mj-dev template bug

  - Assist as needed for template problem

- What is planned to be done until the next scrum meeting?

  - Create story as requested, and work on project proposals

- What are the hurdles?

Student6: Miguel

- What was done since the last scrum meeting?

  - Continue working on template bug issue

- What is planned to be done until the next scrum meeting?

  - Create story discussed in meeting

- What are the hurdles?

Student7: Rodolfo

- What was done since the last scrum meeting?

  - Started working on documentation

- What is planned to be done until the next scrum meeting?

  - Continue working on the documentation

- What are the hurdles?

  - N/A

----------------------------------------------------------------------------------------------------------------------------

Date: 04/22/2016

Attendees: Tiago, Steven, Victoriano, Jorge, Andres, Miguel, Rodolfo

Start time: 2100

End time: 2130

Student1: Tiago Moore

- What was done since the last scrum meeting?

  - Working on documentation of Forgotten Password user story

- What is planned to be done until the next scrum meeting?

  - Work on the sequence and class diagrams

- What are the hurdles?

  - n/a

Student2: Victoriano

- What was done since the last scrum meeting?

  - Finishing the documentation

- What is planned to be done until the next scrum meeting?

  - Testing the code

- What are the hurdles?

  - n/a

Student3: Steven

- What was done since the last scrum meeting?

  - Worked on todo backend

- What is planned to be done until the next scrum meeting?

  - Was given the task to fix mj-dev email template bug, switching over to mj-dev

- What are the hurdles?

  - n/a

Student4: Jorge

- What was done since the last scrum meeting?

  - Worked on Documentation

- What is planned to be done until the next scrum meeting?

  - Continue working on documentation

  - Work on getting Access Matrix working

- What are the hurdles?

Student5: Andres

- What was done since the last scrum meeting?

  - Worked on documentation and assisted on merging final code changes

- What is planned to be done until the next scrum meeting?

  - Continue documentation

- What are the hurdles?

Student6: Miguel

- What was done since the last scrum meeting?

  - Worked on backend for project application

- What is planned to be done until the next scrum meeting?

  - Continue working on routes for project application

- What are the hurdles?

Student7: Rodolfo

- What was done since the last scrum meeting?

  - Worked on documentation

- What is planned to be done until the next scrum meeting?

  - Continue working on documentation

- What are the hurdles?

  - N/A

----------------------------------------------------------------------------------------------------------------------------

Date: 04/24/2016

Attendees: Tiago, Steven, Victoriano, Jorge, Andres, Miguel, Rodolfo

Start time: 2100

End time: 2130

Student1: Tiago Moore

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Student2: Victoriano

- What was done since the last scrum meeting?

  - Testing the user story Forgotten Password

- What is planned to be done until the next scrum meeting?

  - Pushing the code to Github

- What are the hurdles?

  - n/a

Student3: Steven

- What was done since the last scrum meeting?

  - Fixed mj-dev bug with email templates

- What is planned to be done until the next scrum meeting?

  - Finalize todo/feature document

- What are the hurdles?

  - n/a

Student4: Jorge

- What was done since the last scrum meeting?

  - Worked on Access Matrix

- What is planned to be done until the next scrum meeting?

  - Continue working on Access Matrix

- What are the hurdles?

  - N/A

Student5: Andres

- What was done since the last scrum meeting?

  - Work on documentation

- What is planned to be done until the next scrum meeting?

  - Test integration for VIP

- What are the hurdles?

Student6: Miguel

- What was done since the last scrum meeting?

  - Continued work on back end for apply to project as student

  - Updated diagrams

- What is planned to be done until the next scrum meeting?

  - Continue work on feature document

  - Continue work on backend

- What are the hurdles?

Student7: Rodolfo

- What was done since the last scrum meeting?

  - Worked on documentation

- What is planned to be done until the next scrum meeting?

  - Continue working on documentation

- What are the hurdles?

  - N/A

----------------------------------------------------------------------------------------------------------------------------

Date: 4/25/2016

No Scrum Standup, Oral Presentation Checkpoint 2

----------------------------------------------------------------------------------------------------------------------------

Date: 04/26/2016

Attendees: Tiago, Steven, Victoriano, Jorge, Andres, Miguel, Rodolfo

Start time: 2100

End time: 2130

Student1: Tiago Moore

- What was done since the last scrum meeting?

  - Need an alert

- What is planned to be done until the next scrum meeting?

  - Need an alert

- What are the hurdles?

Student2: Victoriano

- What was done since the last scrum meeting?

  - Revising the pending documentation

- What is planned to be done until the next scrum meeting?

  - Work on all documentation for Nodemailer

- What are the hurdles?

  - N/A

  - Question about email to be used for Nodemailer

Student3: Steven

- What was done since the last scrum meeting?

  - Finished Todo (waiting on pull request)

- What is planned to be done until the next scrum meeting?

  - Work on Documentation

- What are the hurdles?

  - N/A

Student4: Jorge

- What was done since the last scrum meeting?

  - Been working on documentation

- What is planned to be done until the next scrum meeting?

  - Finalize documentation

- What are the hurdles?

  - n/a

Student5: Andres

- What was done since the last scrum meeting?

  - Fixed documentation

- What is planned to be done until the next scrum meeting?

  - Continue work on documentation

  - Work on required papers(posters, demos, etc)

- What are the hurdles?

Student6: Miguel

- What was done since the last scrum meeting?

  - Worked on Documentation

- What is planned to be done until the next scrum meeting?

  - Continue working on docs

- What are the hurdles?

  - N/A

Student7: Rodolfo

- What was done since the last scrum meeting?

  - Worked on documentation

- What is planned to be done until the next scrum meeting?

  - Continue working on documentation

- What are the hurdles?

  - N/A

----------------------------------------------------------------------------------------------------------------------------

Date: 04/28/2016

Attendees: Tiago, Steven, Victoriano, Jorge, Andres, Miguel, Rodolfo

Start time: 2100

End time: 2130

Student1: Tiago Moore

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Student2: Victoriano

- What was done since the last scrum meeting?

  - Finishing  documentation of forget password

- What is planned to be done until the next scrum meeting?

  - Making the revision before pushing to github

- What are the hurdles?

Student3: Steven

- What was done since the last scrum meeting?

  - Work on senior project poster

- What is planned to be done until the next scrum meeting?

  - Work on senior project poster

- What are the hurdles?

  - n/a

Student4: Jorge

- What was done since the last scrum meeting?

  - Worked on Documentation

- What is planned to be done until the next scrum meeting?

  - Put final touches on docs

- What are the hurdles?

  - N/A

Student5: Andres

- What was done since the last scrum meeting?

  - Worked on documentation

- What is planned to be done until the next scrum meeting?

  - Continue finalizing the documentation

- What are the hurdles?

Student6: Miguel

- What was done since the last scrum meeting?

  - Working on refining documentation

  - Final code touch ups

- What is planned to be done until the next scrum meeting?

  - Finish coding

  - Continue on documentation

- What are the hurdles?

Student7: Rodolfo

- What was done since the last scrum meeting?

  - Worked on documentation

- What is planned to be done until the next scrum meeting?

  - Continue working on documentation

- What are the hurdles?

  - N/A