Date: 08/31/2015

Attendees: Carlos Ruiz, David Romero

Start time: 10:00am

End time: 10:10am

Minute Taker: Carlos Ruiz

First student: Carlos Ruiz

- What was done since the last scrum meeting?

  - N/A

- What is planned to be done until the next scrum meeting?

  - 1 Set up the structure for the github repository

  - 2 Start up the proof of concepts for the Tunneler

  - 3 Preparation of local Python environment and mongoDB

- What are the hurdles?

  - N/A

Second student:

- What was done since the last scrum meeting?

  - N/A

- What is planned to be done until the next scrum meeting?

  - Creating a working proof of concept for a pub/sub system using Rabbit Mq

  - Continue research

- What are the hurdles?

  - N/A

Date: 09/2/2015

Attendees: Carlos Ruiz, David Romero

Start time: 1:00am

End time: 1:10am

Minute Taker: Carlos Ruiz

First student: Carlos Ruiz

- What was done since the last scrum meeting?

  - 1 The structure of github repository was built

  - 2 The python’s environment installed and ready to be use

  - 3 N/A

- What is planned to be done until the next scrum meeting?

  - 1 Start working on proof of concept (Code)

    - 2 Client agent

    - 3 Server agent

- What are the hurdles?

  - 1 N/A

Second student: David Romero

- What was done since the last scrum meeting?

  - Rabbit Mq sample service was set up

  - PubNub sample was made

- What is planned to be done until the next scrum meeting?

  - Tying both concepts together using a vangrant client

  - Setting up vagrant

  - Merging the two concepts

- What are the hurdles?

  - N/A

Date: 09/3/2015

Attendees: Carlos Ruiz, David Romero. Jason, Javier Carmona, Ayme

Start time: 2:30pm

End time:

Minute Taker: Carlos Ruiz

First student: Carlos Ruiz

- What was done since the last scrum meeting?

  - 1 Local WebHost for testing purpose of proof of concepts

  - 2 Started working on client and server agents.

  - 3 Client tunnel connects to local WebHost

- What is planned to be done until the next scrum meeting?

  - 1 Client creating tunnel connection with server

  - 2 Server accepting connections from tunnels

  - 3 Server accepting connections from web

- What are the hurdles?

  - 1 N/A

Second student:

- What was done since the last scrum meeting?

  - Consider NATS over RabbitMq, researched the matter

  - Take what was covered conceptually over PubNub and make simple Javascripts that utilized RabbitMq

  - Some UML design

- What is planned to be done until the next scrum meeting?

  - Finish JavaScripts

  - Have some design done

- What are the hurdles?

  - N/A

Date: 09/7/2015

Attendees: Carlos Ruiz, David Romero, Jason, Javier

Start time: 3pm

End time:3:15pm

Minute Taker:

First student: Carlos Ruiz

- What was done since the last scrum meeting?

  - 1 Final deliverable/ adding information about the system

  - 2 Proof of concept/ structure planning

- What is planned to be done until the next scrum meeting?

  - 1 UML diagrams for final deliverable

  - 2 Proof of concepts demo

- What are the hurdles?

  - N/M

Second student:

- What was done since the last scrum meeting?

  - Finalize proof of concept

  - Initial UML designs

  - Migrate work done in Javascript to Python

- What is planned to be done until the next scrum meeting?

  - Complete UML Diagram

  - Record demo on development environment

- What are the hurdles?

  - N/A

Date: 09/17/2015

Attendees: Carlos Ruiz, David Romero, Jason, Javier

Start time:3:00pm

End time:3:15pm

Minute Taker:

First student:

- What was done since the last scrum meeting?

  - 1 Data stream among services completed

- What is planned to be done until the next scrum meeting?

  - 1 Refactor data stream communication and handshake between services

- What are the hurdles?

  - 1 N/A

Second student:

- What was done since the last scrum meeting?

  - 1 Read up on STOMP Protocol

  - 2 Fiddled with RabbitMQ examples

- What is planned to be done until the next scrum meeting?

  - 1 Continue reading on Websockets and RabbitMQ implementation

- What are the hurdles?

  - 1 N/A

Date: 09/19/2015

Attendees: Carlos Ruiz

Start time: 12:15 pm

End time: 12 : 25 pm

Minute Taker: Carlos Ruiz

First student: Carlos Ruiz

- What was done since the last scrum meeting?

  - 1 Allowing data stream between the three services

  - 2 Multiple clients communicating to the same tunnel

- What is planned to be done until the next scrum meeting?

  - 1 Understanding of remote control and research

- What are the hurdles?

  - 1N/A

Second student:

- What was done since the last scrum meeting?

  - 1 Reading on how to develop a Javascript library

  - 2 Reading on RabbitMQ and Websockets

  - Began work on the Python SDK, that is to say modifying the existing code to work on a library

- What is planned to be done until the next scrum meeting?

  - 1 A simple Javascript library implemented in order

  - 2 Continue working on the Python SDK

- What are the hurdles?

  - N/A

Date: 09/21/2015

Attendees: Carlos Ruiz, David Romero, Jason, Javier Carmona

Start time: 8:00 pm

End time: 8:30pm

Minute Taker: Carlos Ruiz

First student: Carlos Ruiz

- What was done since the last scrum meeting?

  - Setting up remote control environment for tunneler to allow communication

- What is planned to be done until the next scrum meeting?

  - 1 Start communication with ports and preparing communication

- What are the hurdles?

  - 1N/A

Second student:

- What was done since the last scrum meeting?

  - 1 Restructured design for Python SDK, changed from RPC to a simple message client

- What is planned to be done until the next scrum meeting?

  - 1 Shift focus on Javascript

  - 2 Delved into connectivity between Python and Javascript

- What are the hurdles?

  - 1 N/A

Date: 09/24/2015

Attendees: Carlos Ruiz, David Romero, Jason, Javier Carmona

Start time: 3:00pm

End time: 3:15pm

Minute Taker: Carlos Ruiz

First student: Carlos Ruiz

- What was done since the last scrum meeting?

  - Service ready and documentation for product

- What is planned to be done until the next scrum meeting?

  - Fixing some known bugs

- What are the hurdles?

  - 1N/A

Second student:

- What was done since the last scrum meeting?

  - 1 Javascript SDK is partially working, can connect, send a message

- What is planned to be done until the next scrum meeting?

  - 1 Documentation

  - 2 Bugs and finish implemenations

  - 3 Documentation

- What are the hurdles?

  - 1 The approach to the Javascript SDK appears to be hindering my process. Due to the libraries that I’m building on top of, there are some limitations as to what I can achieve. I’ve begun looking into other avenues for a new implementation.

Date: 09/28/2015

Attendees: Carlos Ruiz, David Romero, Jason, Javier Carmona

Start time: 8:00pm

End time: 8:30pm

Minute Taker: Carlos Ruiz

First student: Carlos Ruiz

- What was done since the last scrum meeting?

  - User stories for sprint 2

- What is planned to be done until the next scrum meeting?

  - Preparing and creating new User story for sprint 3

  - Planning strategy to follow for upcoming sprint

- What are the hurdles?

  - 1N/A

Second student:

- What was done since the last scrum meeting?

  - N/A

- What is planned to be done until the next scrum meeting?

  - Set up user stories for sprint 3

- What are the hurdles?

Date: 09/30/2015

Attendees: Carlos Ruiz, David Romero

Start time: 2:00pm

End time: 2:10pm

Minute Taker: Carlos Ruiz

First student: Carlos Ruiz

- What was done since the last scrum meeting?

  - User stories and design

- What is planned to be done until the next scrum meeting?

  - Re-structuring client and tunneler programs

- What are the hurdles?

  - 1N/A

Second student:

- What was done since the last scrum meeting?

  - Planned to take a more “modular” approach to the classes.

- What is planned to be done until the next scrum meeting?

  - Implement a unsubscribe function and allow for more parameters to be passed, in order to start setting up for heartbeat intervals among other features

- What are the hurdles?

  - N/A

Date: 10/02/2015

Attendees: Carlos Ruiz, David Romero

Start time: 3:00pm

End time: 3:15pm

Minute Taker: Carlos Ruiz

First student: Carlos Ruiz

- What was done since the last scrum meeting?

  - Client and tunneler program implemented with new structure

- What is planned to be done until the next scrum meeting?

  - Fix communication bug (out of sync) between server <-> client and server <-> tunneler

- What are the hurdles?

  - 1N/A

Second student:

- What was done since the last scrum meeting?

  - Implemented new features to the library

- What is planned to be done until the next scrum meeting?

  - Brush up on Javascript and Python, plans to refactor the code

- What are the hurdles?

  - N/A

Date: 10/05/2015

Attendees: Carlos Ruiz, David Romero, Jason, Javier, Ayme

Start time: 8:00pm

End time: 8:30pm

Minute Taker: Carlos Ruiz

First student: Carlos Ruiz

- What was done since the last scrum meeting?

  - Fixed the communication bug between the programs

- What is planned to be done until the next scrum meeting?

  - Upload server program to actual server and test program in a real environment

  - Prepare documentation for friday

- What are the hurdles?

  - 1N/A

Second student:

- What was done since the last scrum meeting?

  - Fleshed out the library, added new features and expanded currently existing ones

- What is planned to be done until the next scrum meeting?

  - The code at the moment is very difficult to read, it will undergo refactoring

- What are the hurdles?

  - N/A

Date: 10/7/2015

Attendees: Carlos Ruiz, David Romero

Start time: 3:00pm

End time: 3:30pm

Minute Taker: Carlos Ruiz

First student: Carlos Ruiz

- What was done since the last scrum meeting?

  - Server tested in real environment

- What is planned to be done until the next scrum meeting?

  - Fix bug in communication when reading data

- What are the hurdles?

  - 1N/A

Second student:

- What was done since the last scrum meeting?

  - Major refactor of the Javascript and Python source code. Began looking more into heartbeats. Major bug in Javascript was addressed

- What is planned to be done until the next scrum meeting?

  - Finalize the two clients

- What are the hurdles?

  - N/A

Date: 10/8/2015

Attendees: Carlos Ruiz, David Romero, Jason, Javier, Ayme

Start time: 3:00pm

End time: 3:30pm

Minute Taker: Carlos Ruiz

First student: Carlos Ruiz

- What was done since the last scrum meeting?

  - Communication bug when reading data fixed

- What is planned to be done until the next scrum meeting?

  - Prepare documentation and environment for friday’s presentation (review)

- What are the hurdles?

  - 1N/A

Second student:

- What was done since the last scrum meeting?

  - Made the web client and local terminal client communicate with one another. Documentation

- What is planned to be done until the next scrum meeting?

  - Continued research on heartbeats and RabbitMQ

  - Fix an issue where the messages are not going to all queue associated with the exchange

- What are the hurdles?

  - N/A

Date: 10/12/2015

Attendees: Carlos Ruiz, David Romero, Jason, Javier, Ayme

Start time: 8:00pm

End time: 8:30pm

Minute Taker: Carlos Ruiz

First student: Carlos Ruiz

- What was done since the last scrum meeting?

  - Documentation was done and meeting with professor

- What is planned to be done until the next scrum meeting?

  - Start crating tunnel capabilities to handle multiple client connections

- What are the hurdles?

  - 1N/A

Second student:

- What was done since the last scrum meeting?

  - N/A

- What is planned to be done until the next scrum meeting?

  - Investigation of how to approach presence given our broker of choice

- What are the hurdles?

  - N/A

Date: 10/14/2015

Attendees: Carlos Ruiz, David Romero, Jason, Javier, Ayme

Start time: 3:00pm

End time: 3:30pm

Minute Taker: Carlos Ruiz

First student: Carlos Ruiz

- What was done since the last scrum meeting?

  - Tunnel capability to handle multiple connections completed

- What is planned to be done until the next scrum meeting?

  - Refactor server code to be more scalable and efficient

- What are the hurdles?

  - 1N/A

Second student:

- What was done since the last scrum meeting?

  - A method for keeping track of bindings was determined by using two queues and two channels

- What is planned to be done until the next scrum meeting?

  - Implement said method of binds with two channels

- What are the hurdles?

  - N/A

Date: 10/16/2015

Attendees: Carlos Ruiz, David Romero, Jason, Javier, Ayme

Start time: 3:00pm

End time: 3:30pm

Minute Taker: Carlos Ruiz

First student: Carlos Ruiz

- What was done since the last scrum meeting?

  - Server is handling clients and tunnels correctly and building up waiting queue

- What is planned to be done until the next scrum meeting?

  - Finish server new code including communication handling on blocking queue

- What are the hurdles?

  - 1N/A

Second student:

- What was done since the last scrum meeting?

  - Continued work on the Python implementation of presence

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - N/A

Date: 10/19/2015

Attendees: Carlos Ruiz, David Romero, Jason, Javier, Ayme

Start time: 3:00pm

End time: 3:30pm

Minute Taker: Carlos Ruiz

First student: Carlos Ruiz

- What was done since the last scrum meeting?

  - Refactoring of server completed

- What is planned to be done until the next scrum meeting?

  - Fix server error when disconnecting tunnel in middle of communication

- What are the hurdles?

  - 1N/A

Second student:

- What was done since the last scrum meeting?

  - Continued work on presence, began a different approach

- What is planned to be done until the next scrum meeting?

  - Have presence working in some form

- What are the hurdles?

  - N/A

Date: 10/22/2015

Attendees: Carlos Ruiz, David Romero, Jason, Javier, Ayme

Start time: 3:00pm

End time: 3:30pm

Minute Taker: Carlos Ruiz

First student: Carlos Ruiz

- What was done since the last scrum meeting?

  - Server bug when disconnecting tunnel connections fixed

- What is planned to be done until the next scrum meeting?

  - work on documentation for meeting and get ready for next sprint

- What are the hurdles?

  - 1N/A

Second student:

- What was done since the last scrum meeting?

  - Presence implementation complete via new means of doing this by using a new exchange vs new queue

  - Broadcasting issue addressed

- What is planned to be done until the next scrum meeting?

  - Documentation and investigation of heartbeat implementation

- What are the hurdles?

  - N/A

Date: 10/26/2015

Attendees: Carlos Ruiz, David Romero, Jason, Javier, Ayme

Start time: 3:00pm

End time: 3:30pm

Minute Taker: Carlos Ruiz

First student: Carlos Ruiz

- What was done since the last scrum meeting?

  - Documentation and sprint review with professor

- What is planned to be done until the next scrum meeting?

  - Plan user stories for upcoming sprint

- What are the hurdles?

  - N/A

Second student:

- What was done since the last scrum meeting?

  - Sprint review

- What is planned to be done until the next scrum meeting?

  - Documentation and finishing user stories from last sprint

- What are the hurdles?

  - N/A

Date: 10/28/2015

Attendees: Carlos Ruiz, David Romero, Jason, Javier, Ayme

Start time: 3:00pm

End time: 3:30pm

Minute Taker: Carlos Ruiz

First student: Carlos Ruiz

- What was done since the last scrum meeting?

  - User story partially created

- What is planned to be done until the next scrum meeting?

  - Create high-level program design

- What are the hurdles?

  - N/A

Second student:

- What was done since the last scrum meeting?

  - Revised some diagrams from previous sprints

- What is planned to be done until the next scrum meeting?

  - Continued documentation, begin design of heartbeat

- What are the hurdles?

  - N/A

Date: 10/29/2015

Attendees: Carlos Ruiz, David Romero, Jason, Javier, Ayme

Start time: 3:00pm

End time: 3:30pm

Minute Taker: Carlos Ruiz

First student: Carlos Ruiz

- What was done since the last scrum meeting?

  - High level project design created

- What is planned to be done until the next scrum meeting?

  - Add descriptive information to readme files

  - Update all code on github repository

- What are the hurdles?

  - N/A

Second student:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Date: 11/1/2015

Attendees: Carlos Ruiz, David Romero, Jason, Javier, Ayme

Start time: 3:00pm

End time: 3:30pm

Minute Taker: Carlos Ruiz

First student: Carlos Ruiz

- What was done since the last scrum meeting?

  - All readme filed information updated

  - Code on github updated to latest code

- What is planned to be done until the next scrum meeting?

  - refactor client and tunnel code

  - finish high level program design more detailed

- What are the hurdles?

  - N/A

Second student:

- What was done since the last scrum meeting?

  - Detailed readme created

  - File structure was completely revamped and code reflected the changes

  - Some diagrams were modified

- What is planned to be done until the next scrum meeting?

  - Work on high level representation of PubSub

  - Design Python heartbeat

- What are the hurdles?

  - N/A

Date: 11/3/2015

Attendees: Carlos Ruiz, David Romero, Jason, Javier, Ayme

Start time: 3:00pm

End time: 3:30pm

Minute Taker: Carlos Ruiz

First student: Carlos Ruiz

- What was done since the last scrum meeting?

  - finish high level program design more detailed

- What is planned to be done until the next scrum meeting?

  - refactor client and tunnel code

- What are the hurdles?

  - N/A

Second student:

- What was done since the last scrum meeting?

  - Finalized heartbeat design for Python client

- What is planned to be done until the next scrum meeting?

  - Implement heartbeat for Python design

- What are the hurdles?

  - N/A

Date: 11/5/2015

Attendees: Carlos Ruiz, David Romero, Jason, Javier, Ayme

Start time: 3:00pm

End time: 3:30pm

Minute Taker: Carlos Ruiz

First student: Carlos Ruiz

- What was done since the last scrum meeting?

  - refactor client and tunnel code

- What is planned to be done until the next scrum meeting?

  - Update all documentation files

  - prepare for tomorrow sprint review

- What are the hurdles?

  - N/A

Second student:

- What was done since the last scrum meeting?

  - Completed heartbeats in javascript class

- What is planned to be done until the next scrum meeting?

  - Look into Python class and how to effectively implement a timeout

- What are the hurdles?

  - N/A

Date: 11/9/2015

Attendees: Carlos Ruiz, David Romero, Jason, Javier, Ayme

Start time: 3:00pm

End time: 3:30pm

Minute Taker: Carlos Ruiz

First student: Carlos Ruiz

- What was done since the last scrum meeting?

  - All documentation and pending fixes

- What is planned to be done until the next scrum meeting?

  - User stories and project design

  - Start working on new pubsub agent to combine both projects

- What are the hurdles?

  - N/A

Second student:

- What was done since the last scrum meeting?

  - Documentaiton adjusted

  - Began initial research of Erlang

- What is planned to be done until the next scrum meeting?

  - User stories defined and goals set

  - Design misunderstandings cleared up

- What are the hurdles?

  - N/A

Date: 11/11/2015

Attendees: Carlos Ruiz, David Romero, Jason, Javier, Ayme

Start time: 3:00pm

End time: 3:30pm

Minute Taker: Carlos Ruiz

First student: Carlos Ruiz

- What was done since the last scrum meeting?

  - User stories and design of new piece of software

  - Started designing structure of pubsub agent

- What is planned to be done until the next scrum meeting?

  - Finnish design of pubsub agent

  - Start development of pubsub agent

- What are the hurdles?

  - N/A

Second student:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - N/A

Date: 11/13/2015

Attendees: Carlos Ruiz, David Romero, Jason, Javier, Ayme

Start time: 3:00pm

End time: 3:30pm

Minute Taker: Carlos Ruiz

First student: Carlos Ruiz

- What was done since the last scrum meeting?

  - Started working on the development of new software

- What is planned to be done until the next scrum meeting?

  - Continue with pubsub agent development

  - Fix/refactor some changes on client and tunneler

- What are the hurdles?

  - N/A

Second student:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - N/A

Date: 11/16/2015

Attendees: Carlos Ruiz, David Romero, Jason, Javier, Ayme

Start time: 3:00pm

End time: 3:30pm

Minute Taker: Carlos Ruiz

First student: Carlos Ruiz

- What was done since the last scrum meeting?

  - Fixed/refactor some changes on client and tunneler

  - Continue working on pubsub agent

- What is planned to be done until the next scrum meeting?

  - Update all github code

  - Fix all setup files for each individual software

  - Update description of every software and add changes for new one

  - Continue working on pubsub agent

- What are the hurdles?

  - N/A

Second student:

- What was done since the last scrum meeting?

  - Researched Erlang and creation of plugin development for RabbitMQ

- What is planned to be done until the next scrum meeting?

  - Give results/or plugin if development has been pursued

  - Give initial draft of web application

- What are the hurdles?

  - N/A

Date: 11/19/2015

Attendees: Carlos Ruiz, David Romero, Jason, Javier, Ayme

Start time: 3:00pm

End time: 3:30pm

Minute Taker: Carlos Ruiz

First student: Carlos Ruiz

- What was done since the last scrum meeting?

  - Updated all github code

  - Pubsub agent completed

  - Fixed all setup files for each individual software

  - Updated description of every software and add changes for new one

- What is planned to be done until the next scrum meeting?

  - prepare for tomorrow presentation

  - Finish documentation and update with latest information

- What are the hurdles?

  - N/A

Second student:

- What was done since the last scrum meeting?

  - Concluded heartbeats

  - Introduced initial interface draft

  - Planned web application

- What is planned to be done until the next scrum meeting?

  - Finish page styling

  - Finish page behavior

  - Conclude modification of the PubSub classes

- What are the hurdles?

  - N/A

Date: 11/23/2015

Attendees: Carlos Ruiz, David Romero, Jason, Javier, Ayme

Start time: 3:00pm

End time: 3:30pm

Minute Taker: Carlos Ruiz

First student: Carlos Ruiz

- What was done since the last scrum meeting?

  - All user stories completed

  - Documentation updated

- What is planned to be done until the next scrum meeting?

  - Add new features to pubsub agent

- What are the hurdles?

  - N/A

Second student:

- What was done since the last scrum meeting?

  - User stories completed

  - Initial work on missing documentation

- What is planned to be done until the next scrum meeting?

  - Refactored javascript for web application

- What are the hurdles?

  - N/A

Date: 11/25/2015

Attendees: Carlos Ruiz, David Romero, Jason, Javier, Ayme

Start time: 8:00pm

End time: 8:30pm

Minute Taker: Carlos Ruiz

First student: Carlos Ruiz

- What was done since the last scrum meeting?

  - Adding new feature to pubsub agent in progress

- What is planned to be done until the next scrum meeting?

  - Finish implementing new pubsub agent feature

  - Refactor client/tunneler, clean code, add new feature

- What are the hurdles?

  - N/A

Second student:

- What was done since the last scrum meeting?

  - Improving logging behavior

- What is planned to be done until the next scrum meeting?

  - Finish connect via web and vnc

  - Implement disconnect

- What are the hurdles?

  - N/A

Date: 11/27/2015

Attendees: Carlos Ruiz, David Romero, Jason, Javier, Ayme

Start time: 8:00pm

End time: 8:30pm

Minute Taker: Carlos Ruiz

First student: Carlos Ruiz

- What was done since the last scrum meeting?

  - Finished implementing new pubsub agent feature

  - In progress: implementing new feature for client/tunneler, cleaning code and refactoring

- What is planned to be done until the next scrum meeting?

  - Finish refactoring client/tunneler, clean code, add new feature

  - Testing software

- What are the hurdles?

  - N/A

Second student:

- What was done since the last scrum meeting?

  - Finished implementing front end aspect of the web application, can successfully send a request to connect via web and vnc

  - Disconnect behavior

- What is planned to be done until the next scrum meeting?

  - Test the software

- What are the hurdles?

  - N/A

Date: 11/30/2015

Attendees: Carlos Ruiz, David Romero, Jason, Javier, Ayme

Start time: 8:00pm

End time: 8:30pm

Minute Taker: Carlos Ruiz

First student: Carlos Ruiz

- What was done since the last scrum meeting?

  - Finished refactoring client/tunneler, clean code, add new feature

- What is planned to be done until the next scrum meeting?

  - Testing software

  - Update all code and documentation

- What are the hurdles?

  - N/A

Second student:

- What was done since the last scrum meeting?

  - Finish website behavior (button properly disappearing and reappearing. Sending right information)

- What is planned to be done until the next scrum meeting?

  - Test the software

  - Update the document

- What are the hurdles?

  - N/A

Date: 12/3/2015

Attendees: Carlos Ruiz, David Romero, Jason, Javier, Ayme

Start time: 8:00pm

End time: 8:30pm

Minute Taker: Carlos Ruiz

First student: Carlos Ruiz

- What was done since the last scrum meeting?

  - Testing software

  - Update all code and documentation

- What is planned to be done until the next scrum meeting?

  - Prepare and be ready for tomorrow sprint review

  - Practice showcase presentation

- What are the hurdles?

  - N/A

Second student:

- What was done since the last scrum meeting?

  - Test front end behavior

  - Updated documentation

- What is planned to be done until the next scrum meeting?

  - Prepare for showcase presentations next week

  - Prepare for sprint review

- What are the hurdles?

  - N/A