Date: 08/26/15

Attendees: Ingrid Troche, Andres M.Cubas

Start time:10:00am

End time: 2:00pm

Minute Taker: Ingrid Troche

First student:

- What was done since the last scrum meeting?

  - There was no scrum meeting. The team members and projects were not assigned until the end of the day. The first scrum meeting hasn’t happened yet

- What is planned to be done until the next scrum meeting?

  - Get in contact with team member

  - Get to know team member

  - Get in contact with team mentor

  - Get to know background on project

- What are the hurdles?

  - Waiting to receive team assignment

Second student:

- What was done since the last scrum meeting?

  - First group Meeting

- What is planned to be done until the next scrum meeting?

  - Learned about the project

  - Review Material provided for Professor

  - Review past Senior Project material from last semester

- What are the hurdles?

Date: 08/27/15

Attendees: Ingrid Troche, Andres M.Cubas

Start time:10:00am

End time: 2:00pm

Minute Taker: Ingrid Troche

First student:

- What was done since the last scrum meeting?

  - This was the first scrum meeting

- What is planned to be done until the next scrum meeting?

  - Determine the first meeting with mentor

  - Brainstorm personal ideas for project

  - Gather reading material for constructing a web applications of the project type

- What are the hurdles?

  - reading about new aspects of dynamic mathematics

Second student:

- What was done since the last scrum meeting?

  - Learned about the project

  - Review Material provided for Professor

  - Review past Senior Project material from last semester

- What is planned to be done until the next scrum meeting?

  - Collect user stories

  - Working on documentation

  - Develop Backlog

- What are the hurdles?

Date: 08/28/15

Attendees:Andres M.Cubas, Ingrid Troche, Mario Eraso

Start time: 3:30

End time:4:30

Minute Taker: Ingrid Troche

First student:

- What was done since the last scrum meeting?

  - Started Feasibility Analysis documentation

  - Planned first meeting with team mentor

  - Start Requirements Analysis

- What is planned to be done until the next scrum meeting?

  - Finish Feasibility and Project planning

  - Planned next meeting with mentor for a software demonstration

  - Finish Requirements Analysis

- What are the hurdles?

  - Accessing Mingle

  - Requesting FIU host name for project

Second student:

- What was done since the last scrum meeting?

  - Enhance and review user stories

  - Working on documentation

  - Develop Backlog

- What is planned to be done until the next scrum meeting?

  - Documentation

  - Develop Use case model, sequence diagrams

  - Create Mingle Account

- What are the hurdles?

  - Accessing Mingle

Date: 09/01/15

Attendees: Andres M. Cubas, Ingrid Troche

Start time: 10:00 am

End time: 2:00pm

Minute Taker:  Ingrid Troche

First student:

- What was done since the last scrum meeting?

  - Establish tasks for user stories

  - Feasibility Study and Project Plan

  - Requirements Analysis

- What is planned to be done until the next scrum meeting?

  - UML sequence diagrams for register and guest user

  - make Database & design tables

  - UML architecture package diagram

- What are the hurdles?

  - deciding language

  - learning to use mingle

  - setting up server

Second student:

- What was done since the last scrum meeting?

  - User stories

  - Feasibility Study and Project plan

  - Requirements

- What is planned to be done until the next scrum meeting?

  - Mingle user stories

  - Use cases

  - UML Diagram for register account and Guest user

- What are the hurdles?

  - Server

  - Learning how to use mingle software

Date: 09/02/15

Attendees:Ingrid Troche, Andres M Cubas, Mario Eraso

Start time:4:00

End time:5:00

Minute Taker: Ingrid Troche

First student:

- What was done since the last scrum meeting?

  - Documentation

  - User Stories

  - Updated Mingle

  - Requested VM Server

- What is planned to be done until the next scrum meeting?

  - Use Case Diagram, Sequence Diagrams

  - Documentation

  - Research on Java sketchpad

- What are the hurdles?

  - Learning Geometer’s Sketchpad

Second student:

- What was done since the last scrum meeting?

  - Documentation

  - User Stories

  - Mingle

  - Requested VM Server

- What is planned to be done until the next scrum meeting?

  - Use Case Diagram, Sequence Diagram

  - Mingle

  - VM server setup

- What are the hurdles?

  - VM server

Date: 09/03/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:4:00pm

End time:8:00pm

Minute Taker: Ingrid Troche

First student:

- What was done since the last scrum meeting?

  - Designed Sequence diagram

  - Updated use case diagram

  - Updated scrum meeting minutes

- What is planned to be done until the next scrum meeting?

  - Update Mingle

  - Design more sequence diagram

  - Update documentation

- What are the hurdles?

  - Install VM  Server

Second student:

  - What Designed Sequence diagram

  - Updated use case diagram

  - Updated scrum meeting minutes

What is planned to be done until the next scrum meeting?

  - Update Mingle

  - Design more sequence diagram

  - Update documentation

- What are the hurdles?

  - Setting up VM  Server

Date: 09/04/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:2:00pm

End time:3:00pm

Minute Taker: Ingrid Troche

First student:

- What was done since the last scrum meeting?

  - Designed Sequence diagram

  - Updated use case diagram

  - Updated scrum meeting minutes

- What is planned to be done until the next scrum meeting?

  - Update Mingle

  - Design more sequence diagram

  - Update documentation

- What are the hurdles?

  - Setting up the VM  Server

Second student:

- What was done since the last scrum meeting?

  - What designed Sequence diagram

  - Updated use case diagram

  - Updated scrum meeting minutes

What is planned to be done until the next scrum meeting?

  - Finished setting the VM Server

  - Design more sequence diagram

  - Code Registration Form

- What are the hurdles?

  - Setting up the VM  Server

Date: 09/07/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:12:00pm

End time:6:00pm

Minute Taker: Ingrid Troche

First student:

- What was done since the last scrum meeting?

  - Learned to use Phpmyadmin graphic user interface for mySQL server

  - Designed the basic database tables for account functionality for the system

- What is planned to be done until the next scrum meeting?

  - Set-up the database with the designed tables

  - Start a relational diagram for documentation

  - properly connect the Phpmyadmin server to the website script.

- What are the hurdles?

  - Creating foreign keys in the Phpmyadmin GUI

Second student:

- What was done since the last scrum meeting?

  - Create website script with login and registration skeleton

  - Create sign-in sequence diagram

  - Create sign-out sequence diagram

What is planned to be done until the next scrum meeting?

  - properly connect website script to database on the server

  - create a way of navigation through the website

  - refine documentation according to the website script made

- What are the hurdles?

  - learning to use Phpmyadmin

Date: 09/08/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:11:00pm

End time:

Minute Taker: Ingrid Troche

First student:

- What was done since the last scrum meeting?

  - Learned to use Phpmyadmin graphic user interface for mySQL server

  - Designed the basic database tables for account functionality for the system

- What is planned to be done until the next scrum meeting?

  - Keep Working on backend for login

  - Work on registration backend

  - Update documentation

- What are the hurdles?

  - Creating foreign keys in the Phpmyadmin GUI

Second student:

- What was done since the last scrum meeting?

  - Learned to use Phpmyadmin graphic user interface for mySQL server

  - Designed the basic database tables for account functionality for the system

- What is planned to be done until the next scrum meeting?

  - Keep Working on backend for login

  - Work on registration backend

  - Update documentation

- What are the hurdles?

  - Creating foreign keys in the Phpmyadmin GUI

Date: 09/09/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:11:00am

End time:

Minute Taker: Ingrid Troche

First student:

- What was done since the last scrum meeting?

  - Learned to use Phpmyadmin graphic user interface for mySQL server

  - Designed the basic database tables for account functionality for the system

- What is planned to be done until the next scrum meeting?

  - Keep Working on backend for login

  - Work on registration backend

  - Update documentation

- What are the hurdles?

  - Creating foreign keys in the Phpmyadmin GUI

Second student:

- What was done since the last scrum meeting?

  - Keep Working on backend for login

  - Work on registration backend

  - Update documentation

- What is planned to be done until the next scrum meeting?

  - Work on registration backend

  - Update documentation

  - Update sequence diagrams

- What are the hurdles?

  - Time Managment

Date: 09/10 /15

Attendees:Ingrid Troche, Andres M. Cubas, Mario Eraso

Start time:4pm

End time: 9pm

Minute Taker: Ingrid Troche

First student:

- What was done since the last scrum meeting?

  - Learned to use Phpmyadmin graphic user interface for mySQL server

  - Designed the basic database tables for account functionality for the system

- What is planned to be done until the next scrum meeting?

  - Keep Working on backend for login

  - Work on registration backend

  - Update documentation

- What are the hurdles?

  - Creating foreign keys in the Phpmyadmin GUI

Second student:

- What was done since the last scrum meeting?

  - Keep Working on backend for login

  - Work on registration backend

  - Update documentation

- What is planned to be done until the next scrum meeting?

  - Work on registration backend

  - Update documentation

  - Update sequence diagrams

- What are the hurdles?

  - Time Managment

Date: 09/14 /15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:2pm

End time: 4pm

Minute Taker: Ingrid Troche

First student:

- What was done since the last scrum meeting?

  - Work on registration backend

  - Update documentation

  - Update sequence diagrams

- What is planned to be done until the next scrum meeting?

  - Keep Working on backend for SearchBar

  - Work on sequence diagrams for reset password,select activity,modify account

  - Update documentation

  - Update Mingle

- What are the hurdles?

Second student:

First student:

- What was done since the last scrum meeting?

  - Work on registration backend

  - Update documentation

  - Update sequence diagrams

- What is planned to be done until the next scrum meeting?

  - Keep Working on backend for SearchBar

  - Work on sequence diagrams for reset password,select activity,modify account

  - Update documentation

  - Update Mingle

- What are the hurdles?

Date: 09/15 /15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:3pm

End time: 7pm

Minute Taker: Ingrid Troche

First student:

- What was done since the last scrum meeting?

  - Update documentation

  - Update Mingle

  - Start working on SearchBar

- What is planned to be done until the next scrum meeting?

  - Update documentation

  - Update mingle

- What are the hurdles?

Second student:

- What was done since the last scrum meeting?

  - Update documentation

  - Update sequence diagrams

- What is planned to be done until the next scrum meeting?

  - Update documentation

  - Update mingle

- What are the hurdles?

Date: 09/16 /15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:10am

End time:

Minute Taker: Ingrid Troche

First student:

- What was done since the last scrum meeting?

  - Keep Working on backend for SearchBar

  - Work on sequence diagrams for reset password,select activity,modify account

  - Update documentation

  - Update Mingle

- What is planned to be done until the next scrum meeting?

  - Create sequence diagram for verify account

  - Create backend for verify account

  - Create backend for reset password

  - Update documentation

  - Update mingle

- What are the hurdles?

Second student:

- What was done since the last scrum meeting?

  - Work on registration backend

  - Update documentation

  - Update sequence diagrams

- What is planned to be done until the next scrum meeting?

  - Create sequence diagram for verify account

  - Create backend for verify account

  - Create backend for reset password

  - Update documentation

  - Update mingle

- What are the hurdles?

Date: 09/17 /15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:3pm

End time: 7:00pm

Minute Taker: Andres Cubas

First student:

- What was done since the last scrum meeting?

  - Backend for SearchBar put to functioning

  - Obtained and installed Geometer’s Sketchpad

  - Designed and created ‘pages’ database table

- What is planned to be done until the next scrum meeting?

  - Research on JSP

- What are the hurdles?

Second student:

First student:

- What was done since the last scrum meeting?

  - Finalized development of resetpassword functionality

  - Started development of email verification

  - Update Documentation

- What is planned to be done until the next scrum meeting?

  - website testing

  - verify email sequence diagram

- What are the hurdles?

Date: 09/21/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:9:00am

End time:12:00pm

Minute Taker: Ingrid Troche

First student:

- What was done since the last scrum meeting?

  - Designed Sequence diagram

  - Updated use case diagram

  - Updated scrum meeting minutes

- What is planned to be done until the next scrum meeting?

  - Update Mingle

  - Keep working on backend

  - fix bugs

- What are the hurdles?

  - Learning a new language in a fast past

Second student:

- What was done since the last scrum meeting?

  - Designed Sequence diagram

  - Updated use case diagram

  - Updated scrum meeting minutes

- What is planned to be done until the next scrum meeting?

  - Update Mingle

  - Keep working on backend

  - fix bugs

- What are the hurdles?

  - Learning a new language in a fast past

Date: 09/22/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:6:00pm

End time: 8:30pm

Minute Taker: Ingrid Troche

First student:

- What was done since the last scrum meeting?

  - Designed Sequence diagram

  - Updated use case diagram

  - Updated scrum meeting minutes

- What is planned to be done until the next scrum meeting?

  - Selenium Testing

  - Sequence diagram

  - Update Mingle

  - Review jsp

- What are the hurdles?

  - Learning about jsp in order to start creating activities for our application

Second student:

- What was done since the last scrum meeting?

  - Designed Sequence diagram

  - Updated use case diagram

  - Updated scrum meeting minutes

- What is planned to be done until the next scrum meeting?

  - Selenium Testing

  - Sequence diagram

  - Update Mingle

  - Review jsp

- What are the hurdles?

  - Learning about jsp in order to start creating activities for our application

Date: 09/24/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:6:30pm

End time: 8:30pm

Minute Taker: Ingrid Troche

First student:

- What was done since the last scrum meeting?

  - Selenium Testing

  - Sequence diagram

  - Update Mingle

  - Review jsp

- What is planned to be done until the next scrum meeting?

  - Selenium Testing

  - Sequence diagram

  - Update Mingle

  - Review jsp

- What are the hurdles?

  - Learning about jsp in order to start creating activities for our application

Second student:

- What was done since the last scrum meeting?

  - Selenium Testing

  - Sequence diagram

  - Update Mingle

  - Review jsp

- What is planned to be done until the next scrum meeting?

  - Selenium Testing

  - Sequence diagram

  - Update Mingle

  - Review jsp

- What are the hurdles?

  - Learning about jsp in order to start creating activities for our application

Date: 09/28/15

Attendees:Ingrid Troche, Andres M. Cubas,Mario Eraso

Start time:10:00am

End time: 11:00am

Minute Taker: Ingrid Troche

First student:

- What was done since the last scrum meeting?

  - Selenium Testing

  - Sequence diagram

  - Update Mingle

  - Review jsp

- What is planned to be done until the next scrum meeting?

  - Sequence diagram

  - Update Mingle

  - backend for about Us link, modify account, suggestions link,

  - backend for fun-facts

- What are the hurdles?

  - Learning about jsp in order to start creating activities for our application

Second student:

First student:

- What was done since the last scrum meeting?

  - Selenium Testing

  - Sequence diagram

  - Update Mingle

  - Review jsp

- What is planned to be done until the next scrum meeting?

  - Sequence diagram

  - Update Mingle

  - backend for about Us link, modify account, suggestions link,

  - backend for fun-facts

- What are the hurdles?

  - Learning about jsp in order to start creating activities for our application

Date: 09/29/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:6 :00pm

End time: 9:00pm

Minute Taker: Ingrid Troche

First student:

- What was done since the last scrum meeting?

  - Sequence diagram

  - Update Mingle

  - backend for about Us link, modify account, suggestions link,

  - backend for fun-fact

- What is planned to be done until the next scrum meeting?

  - Sequence diagram

  - backend for activity

  - backend for fun-facts

- What are the hurdles?

  - Learning about jsp in order to start creating activities for our application

Second student:

First student:

- What was done since the last scrum meeting?

  - Selenium Testing

  - Sequence diagram

  - Update Mingle

  - Review jsp

- What is planned to be done until the next scrum meeting?

  - Sequence diagram

  - backend for about Us link, modify account, suggestions link,

  - backend for fun-facts

- What are the hurdles?

  - Learning about jsp in order to start creating activities for our application

Date: 09/30/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:6 :00pm

End time: 9:00pm

Minute Taker: Ingrid Troche

First student:

- What was done since the last scrum meeting?

  - Sequence diagram

  - Update Mingle

  - backend for about Us link, modify account, suggestions link,

  - backend for fun-fact

- What is planned to be done until the next scrum meeting?

  - Sequence diagram

  - backend for activity

  - backend for fun-facts

- What are the hurdles?

  - Learning about jsp in order to start creating activities for our application

Second student:

First student:

- What was done since the last scrum meeting?

  - Selenium Testing

  - Sequence diagram

  - Update Mingle

  - Review jsp

- What is planned to be done until the next scrum meeting?

  - Sequence diagram

  - backend for about Us link, modify account, suggestions link,

  - backend for fun-facts

- What are the hurdles?

  - Learning about jsp in order to start creating activities for our application

Date: 10/01/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:6 :00pm

End time: 9:00pm

Minute Taker: Ingrid Troche

First student:

- What was done since the last scrum meeting?

  - Sequence diagram

  - Front end for about us

  - backend for fun-fact

- What is planned to be done until the next scrum meeting?

  - Sequence diagram

  - backend for activity

  - backend for fun-facts

- What are the hurdles?

  - Learning about jsp in order to start creating activities for our application

Second student:

First student:

- What was done since the last scrum meeting?

  - Selenium Testing

  - Sequence diagram

  - Update Mingle

  - Review jsp

- What is planned to be done until the next scrum meeting?

  - Sequence diagram

  - backend for about Us link, modify account, suggestions link,

  - backend for fun-facts

- What are the hurdles?

  - Learning about jsp in order to start creating activities for our application

Date: 10/09/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:6 :00pm

End time: 9:00pm

Minute Taker: Ingrid Troche

First student:

- What was done since the last scrum meeting?

  - End of sprint presentation

  - sequence diagrams

  - update documentation

- What is planned to be done until the next scrum meeting?

  - Sequence diagram

  - backend for activity,fun-facts

  - update document

- What are the hurdles?

  - Learning about jsp in order to start creating activities for our application

Second student:

- What was done since the last scrum meeting?

  - End of sprint presentation

  - sequence diagrams

  - update documentation

- What is planned to be done until the next scrum meeting?

  - Sequence diagram

  - backend for delete account,guest user

  - update document

- What are the hurdles?

  - Learning about jsp in order to start creating activities for our application

Date: 10/12/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:6 :00pm

End time: 9:00pm

Minute Taker: Ingrid Troche

First student:

- What was done since the last scrum meeting

  - sequence diagrams

  - update documentation

  - Review code

- What is planned to be done until the next scrum meeting?

  - Sequence diagram

  - class diagrams

  - backend for activities

  - update document

- What are the hurdles?

  - Learning about jsp in order to start creating activities for our application

Second student:

- What was done since the last scrum meeting?

  - End of sprint presentation

  - sequence diagrams

  - update documentation

- What is planned to be done until the next scrum meeting?

  - Sequence diagram

  - backend for delete account,guest account

  - update document

- What are the hurdles?

  - Learning about jsp in order to start creating activities for our application

Date: 10/13/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:6 :00pm

End time: 9:00pm

Minute Taker: Ingrid Troche

First student:

- What was done since the last scrum meeting

  - sequence diagrams

  - update documentation

  - class diagrams

- What is planned to be done until the next scrum meeting?

  - Sequence diagram

  - class diagrams

  - backend for activities

  - update document

- What are the hurdles?

  - Learning about jsp in order to start creating activities for our application

Second student:

- What was done since the last scrum meeting?

  - class diagrams

  - sequence diagrams

  - update documentation

- What is planned to be done until the next scrum meeting?

  - Sequence diagram

  - backend for delete account,guest account

  - update document

- What are the hurdles?

  - Learning about jsp in order to start creating activities for our application

Date: 10/14/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:6 :00pm

End time: 9:00pm

Minute Taker: Ingrid Troche

First student:

- What was done since the last scrum meeting

  - sequence diagrams

  - update documentation

  - Review code

- What is planned to be done until the next scrum meeting?

  - Sequence diagram

  - class diagrams

  - backend for activities

  - update document

- What are the hurdles?

  - Learning about jsp in order to start creating activities for our application

Second student:

- What was done since the last scrum meeting?

  - updated mingel

  - sequence diagrams

  - update documentation

- What is planned to be done until the next scrum meeting?

  - Sequence diagram

  - backend for delete account,guest account

  - update document

- What are the hurdles?

  - Learning about jsp in order to start creating activities for our application

Date: 10/15/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:6 :00pm

End time: 9:00pm

Minute Taker: Ingrid Troche

First student:

- What was done since the last scrum meeting

  - sequence diagrams

  - update documentation

  - Review code

- What is planned to be done until the next scrum meeting?

  - Sequence diagram

  - class diagrams

  - backend for activities

  - update document

- What are the hurdles?

  - Learning about jsp in order to start creating activities for our application

Second student:

- What was done since the last scrum meeting?

  - End of sprint presentation

  - sequence diagrams

  - update documentation

- What is planned to be done until the next scrum meeting?

  - Sequence diagram

  - backend for delete account,guest account

  - update document

- What are the hurdles?

  - Learning about jsp in order to start creating activities for our application

Date: 10/19/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:6 :00pm

End time: 9:00pm

Minute Taker: Ingrid Troche

First student: Ingrid Troche

- What was done since the last scrum meeting

  - backend for delete account

  - Sequence diagrams for delete account

  - Review code

- What is planned to be done until the next scrum meeting?

  - Sequence diagram for create survey

  - Update database

  - backend for create survey

- What are the hurdles?

Second student:

- What was done since the last scrum meeting?

  - Database for surveys

  - sequence diagrams

  - update documentation

- What is planned to be done until the next scrum meeting?

  - Sequence diagrams

  - backend for activities and fun-fact

  - update document

- What are the hurdles?

  - Learning about jsp in order to start creating activities for our application

Date: 10/19/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:6 :00pm

End time: 9:00pm

Minute Taker: Ingrid Troche

First student: Ingrid Troche

- What was done since the last scrum meeting

  - update database

  - Sequence diagrams for delete account

  - update Mingle

- What is planned to be done until the next scrum meeting?

  - front end for main page

  - Update database

  - backend for create survey

- What are the hurdles?

Second student:

- What was done since the last scrum meeting?

  - Database for surveys

  - sequence diagrams

  - update documentation

- What is planned to be done until the next scrum meeting?

  - Sequence diagrams

  - backend for activities and fun-fact

  - update document

- What are the hurdles?

  - Learning about jsp in order to start creating activities for our application

Date: 10/22/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:6 :00pm

End time: 11:00pm

Minute Taker: Ingrid Troche

First student: Ingrid Troche

- What was done since the last scrum meeting

  - Main page for guest users and registered users

  - Sequence diagrams for delete account and create survey

  - update documentation

- What is planned to be done until the next scrum meeting?

  - gather information for sprint 4

  - Update Mingle

- What are the hurdles?

Second student:

- What was done since the last scrum meeting?

  - sequence diagrams for the activities

  - update database

  - update documentation

- What is planned to be done until the next scrum meeting?

  - Plan the next user stories for sprint 5

  - Update Mingle

  - update document

- What are the hurdles?

  - Learning about jsp in order to start creating activities for our application

Date: 10/26/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:6 :00pm

End time: 11:00pm

Minute Taker: Ingrid Troche

First student: Ingrid Troche

- What was done since the last scrum meeting

  - picked next user stories to implementation

  - updated documentation

  - Created sequences diagrams

- What is planned to be done until the next scrum meeting?

  - Work on hashing password backend

  - Update Mingle

  - Update documentation

- What are the hurdles?

Second student: Andres Cubas

- What was done since the last scrum meeting?

  - sequence diagrams for the activities

  - update database

  - update Mingle

- What is planned to be done until the next scrum meeting?

  - Plan the next user stories for sprint 5

- What are the hurdles?

  - Learning about jsp in order to start creating activities for our application

Date: 10/27/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:6 :00pm

End time: 11:00pm

Minute Taker: Ingrid Troche

First student: Ingrid Troche

- What was done since the last scrum meeting

  - sequence diagrams

  - update database

  - backend for hashing password

- What is planned to be done until the next scrum meeting?

  - Update documentation

  - Keep working on backend and database for hashing table

  - Start working on backend from counting visitor

- What are the hurdles?

Second student:

- What was done since the last scrum meeting?

  - sequence diagrams for the activities

  - update database

  - update documentation

- What is planned to be done until the next scrum meeting?

  - Plan the next user stories for sprint 5

  - Update Mingle

  - update document

- What are the hurdles?

  - Learning about jsp in order to start creating activities for our application

Date: 10/28/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:6 :00pm

End time: 11:00pm

Minute Taker: Ingrid Troche

First student: Ingrid Troche

- What was done since the last scrum meeting

  - backend for counting  visitor and hashing password

  - Sequence diagrams

  - update documentation

- What is planned to be done until the next scrum meeting?

  - Class Diagram

  - Update Documentation

  - Start testing

- What are the hurdles?

Second student:

- What was done since the last scrum meeting?

  - sequence diagrams for the activities

  - update database

  - update documentation

- What is planned to be done until the next scrum meeting?

  - Plan the next user stories for sprint 5

  - Update Mingle

  - update document

- What are the hurdles?

  - Learning about jsp in order to start creating activities for our application

Date: 10/29/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:6 :00pm

End time: 11:00pm

Minute Taker: Ingrid Troche

First student: Ingrid Troche

- What was done since the last scrum meeting

  - Main page for guest users and registered users

  - Sequence diagrams for delete account and create survey

  - update documentation

- What is planned to be done until the next scrum meeting?

  - gather information for sprint 4

  - Update Mingle

- What are the hurdles?

Second student:

- What was done since the last scrum meeting?

  - sequence diagrams for the activities

  - update database

  - update documentation

- What is planned to be done until the next scrum meeting?

  - Create first invariant geometry activity java app

  - Update Mingle

  - update document

- What are the hurdles?

  - Learning about jsp in order to start creating activities for our application

Date: 11/02/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:6 :00pm

End time: 11:00pm

Minute Taker: Ingrid Troche

First student: Ingrid Troche

- What was done since the last scrum meeting

  - backend and update database for  hit counter

  - backend for rating system

  - update database

- What is planned to be done until the next scrum meeting?

  - work on hashing

  - Diagrams

- What are the hurdles?

Second student: Andres Cubas

- What was done since the last scrum meeting?

  - Create first invariant geometry activity java app

  - Update Mingle

  - update document

- What is planned to be done until the next scrum meeting?

  - embed first invariant geometry activity java app into page

  - Update Mingle

  - update document

- What are the hurdles?

  - Learning about jsp in order to start creating activities for our application

Date: 11/05/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:6 :00pm

End time: 11:00pm

Minute Taker: Ingrid Troche

First student: Ingrid Troche

- What was done since the last scrum meeting

  - backend for selected user stories

  - sequence diagrams

  - update documentation

- What is planned to be done until the next scrum meeting?

  - update documentation

  - testing

- What are the hurdles?

Second student: Andres Cubas

- What was done since the last scrum meeting?

  - embed first invariant geometry activity java app into page

  - Update Mingle

  - update document

- What is planned to be done until the next scrum meeting?

  - create error case measures for first invariant geometry activity java app

  - Create second invariant geometry activity java app

  - embed second invariant geometry activity java app into page

- What are the hurdles?

  - Learning about jsp in order to start creating activities for our application

Date: 11/05/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:6 :00pm

End time: 11:00pm

Minute Taker: Ingrid Troche

First student: Ingrid Troche

- What was done since the last scrum meeting

  - backend for selected user stories

  - sequence diagrams

  - update documentation

- What is planned to be done until the next scrum meeting?

  - update documentation

  - testing

- What are the hurdles?

Second student: Andres Cubas

- What was done since the last scrum meeting?

  - create error case measures for first invariant geometry activity java app

  - Create second invariant geometry activity java app

  - embed second invariant geometry activity java app into page

- What is planned to be done until the next scrum meeting?

  - create error case measures for second invariant geometry activity java app

  - Plan the next user stories for sprint 6

  - Update Mingle

- What are the hurdles?

  - Learning about jsp in order to start creating activities for our application

Date: 11/09/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time: 6:00pm

End time: 11:00pm

Minute Taker: Ingrid Troche

First student: Ingrid Troche

- What was done since the last scrum meeting

  - End of sprint 5

  - sequence diagrams

  - update documentation

- What is planned to be done until the next scrum meeting?

  - Gather the next user stories to implement

  - Documentation

- What are the hurdles?

Second student: Andres Cubas

- What was done since the last scrum meeting

  - End of sprint 5

  - sequence diagrams

  - update documentation

- What is planned to be done until the next scrum meeting?

  - Gather the next user stories to implement

  - Documentation

- What are the hurdles?

Date: 11/10/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time: 6:00pm

End time: 11:00pm

Minute Taker: Ingrid Troche

First student: Ingrid Troche

- What was done since the last scrum meeting

  - End of sprint 5

  - update documentation

- What is planned to be done until the next scrum meeting?

  - Start working on sequence diagrams

  - Keep updating documentation

  - Front end for archimedes quiz

- What are the hurdles?

Second student: Andres Cubas

- What was done since the last scrum meeting

  - End of sprint 5

  - sequence diagrams

  - update documentation

- What is planned to be done until the next scrum meeting?

  - Gather the next user stories to implement

  - Documentation

- What are the hurdles?

Date: 11/10/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time: 6:00pm

End time: 11:00pm

Minute Taker: Ingrid Troche

First student: Ingrid Troche

- What was done since the last scrum meeting

  - Started working on sequence diagrams

  - Keep updating documentation

  - Front end for archimedes quiz

- What is planned to be done until the next scrum meeting?

  - Frontend and backend for archimedes quiz

  - Update Database

- What are the hurdles?

Second student: Andres Cubas

- What was done since the last scrum meeting

  - End of sprint 5

  - sequence diagrams

  - update documentation

- What is planned to be done until the next scrum meeting?

  - Gather the next user stories to implement

  - Documentation

- What are the hurdles?

Date: 11/16/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time: 6:00pm

End time: 11:30pm

Minute Taker: Ingrid Troche

First student: Ingrid Troche

- What was done since the last scrum meeting

  - Started working on sequence diagrams

  - Front end for  archimedes quiz

  - frontend and backend for Carl Federich quiz

  - update database

- What is planned to be done until the next scrum meeting?

  - Frontend  for Invariant Geometry quiz

  - Update Database

  - Update documentation

- What are the hurdles?

Second student: Andres Cubas

- What was done since the last scrum meeting

  - End of sprint 5

  - sequence diagrams

  - update documentation

- What is planned to be done until the next scrum meeting?

  - Gather the next user stories to implement

  - Documentation

- What are the hurdles?

Date: 11/17/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time: 6:00pm

End time: 11:30pm

Minute Taker: Ingrid Troche

First student: Ingrid Troche

- What was done since the last scrum meeting

  - Started working on sequence diagrams

  - Front end for  archimedes quiz

  - frontend and backend for Carl Federich quiz

  - update database

- What is planned to be done until the next scrum meeting?

  - Create Deployment Diagram Database

  - Update documentation

  - Testing

- What are the hurdles?

Second student: Andres Cubas

- What was done since the last scrum meeting

  - End of sprint 5

  - sequence diagrams

  - update documentation

- What is planned to be done until the next scrum meeting?

  - Gather the next user stories to implement

  - Documentation

- What are the hurdles?

Date: 11/18/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time: 6:00pm

End time: 11:30pm

Minute Taker: Ingrid Troche

First student: Ingrid Troche

- What was done since the last scrum meeting

  - Started working on sequence diagrams

  - Front end for  archimedes quiz

  - frontend and backend for Carl Federich quiz

  - update database

  - Sequence diagrams

- What is planned to be done until the next scrum meeting?

  - Review code

  - Update documentation

  - Testing

- What are the hurdles?

Second student: Andres Cubas

- What was done since the last scrum meeting

  - End of sprint 5

  - sequence diagrams

  - update documentation

- What is planned to be done until the next scrum meeting?

  - Gather the next user stories to implement

  - Documentation

- What are the hurdles?

Date: 11/19/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time: 6:00pm

End time: 11:30pm

Minute Taker: Ingrid Troche

First student: Ingrid Troche

- What was done since the last scrum meeting

  - Started working on sequence diagrams

  - Front end for  archimedes quiz

  - frontend and backend for Carl Federich quiz

  - update database

  - Sequence diagrams

- What is planned to be done until the next scrum meeting?

  - Optimize code

  - Update documentation

  - Testing

- What are the hurdles?

Second student: Andres Cubas

- What was done since the last scrum meeting

  - End of sprint 5

  - sequence diagrams

  - update documentation

- What is planned to be done until the next scrum meeting?

  - Gather the next user stories to implement

  - Documentation

- What are the hurdles?

Date: 11/23/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time: 6:00pm

End time: 11:30pm

Minute Taker: Ingrid Troche

First student: Ingrid Troche

- What was done since the last scrum meeting

  - Sprint  6  review

- What is planned to be done until the next scrum meeting?

  - Add user stories in Mingle

  - Update documentation

- What are the hurdles?

Second student: Andres Cubas

- What was done since the last scrum meeting

  - Sprint  6  review

- What is planned to be done until the next scrum meeting?

  - Add user stories in Mingle

  - Update documentation

- What are the hurdles?

Date: 11/24/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time: 6:00pm

End time: 11:30pm

Minute Taker: Ingrid Troche

First student: Ingrid Troche

- What was done since the last scrum meeting

  - Update Documentation

  - Add user stories

- What is planned to be done until the next scrum meeting?

  - Create sequence diagrams

  - Testing

- What are the hurdles?

Second student: Andres Cubas

- What was done since the last scrum meeting

  - Update Documentation

  - Add user stories

- What is planned to be done until the next scrum meeting?

  - Work on code optimization

  - Research in how to move project to server

- What are the hurdles?

Date: 11/25/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time: 6:30pm

End time: 11:30pm

Minute Taker: Ingrid Troche

First student: Ingrid Troche

- What was done since the last scrum meeting

  - Update Documentation

  - Testing

- What is planned to be done until the next scrum meeting?

  - Work on documentation

  - Work frontend for hints

  - Work on backend

- What are the hurdles?

Second student: Andres Cubas

- What was done since the last scrum meeting

  - Update Documentation

  - Add user stories

- What is planned to be done until the next scrum meeting?

  - Work on code optimization

  - Moving to server

- What are the hurdles?

Date: 12/03/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time: 6:30pm

End time: 11:30pm

Minute Taker: Ingrid Troche

First student: Ingrid Troche

- What was done since the last scrum meeting

  - frontend and backend for hints

  - Testing

- What is planned to be done until the next scrum meeting?

  - Work on documentation

  - Class diagrams

- What are the hurdles?

Second student: Andres Cubas

- What was done since the last scrum meeting

  - Update Documentation

  - fix bugs

- What is planned to be done until the next scrum meeting?

  - fix bugs

  - Integrate pages together

- What are the hurdles?

Date: 12/03/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time: 6:00pm

End time: 11:30pm

Minute Taker: Ingrid Troche

First student: Ingrid Troche

- What was done since the last scrum meeting

  - frontend and backend for hints

  - Testing

- What is planned to be done until the next scrum meeting?

  - Work on documentation

  - Class diagrams

- What are the hurdles?

Second student: Andres Cubas

- What was done since the last scrum meeting

  - Update Documentation

  - fix bugs

- What is planned to be done until the next scrum meeting?

  - fix bugs

  - Integrate pages together

- What are the hurdles?