Date: 8/31/2015

Attendees: Dayan Yamin, Radu Jianu

Start time:12:00

End time:12:30

Minute Taker: Dayan Yamin

First student:

- What was done since the last scrum meeting?

  - 1 Met with the project owner

  - 2

  - 3

- What is planned to be done until the next scrum meeting?

  - 1 Read the material given by the Project owner

  - 2 Get all Accounts in order

  - 3 Start populating mingle and organizing

- What are the hurdles?

  - 1 Accounts are not set up yet

  - 2

  - 3

Date: 9/2/2015

Attendees:Dayan Yamin

Start time:10:00 AM

End time: 10:30 AM

Minute Taker: Dayan Yamin

First student:

- What was done since the last scrum meeting?

  - 1 Read Materials given by instructor

  - 2 Created all accounts

  - 3

- What is planned to be done until the next scrum meeting?

  - 1 Organize all information

  - 2 Decide which use cases to do

  - 3 Populate mingle

- What are the hurdles?

  - 1 Get all use cases right

  - 2

  - 3

Date: 9/4/2015

Attendees:Dayan Yamin, Mershack Okoe

Start time:6:50 PM

End time: 7:30 PM

Minute Taker: Dayan Yamin

First student:

- What was done since the last scrum meeting?

  - 1 All use cases to be done were created

  - 2 All accounts and pages were set up

  - 3

- What is planned to be done until the next scrum meeting?

  - 1 Corroborate all the work with Mershack

  - 2 Start doing all documentation

  - 3

- What are the hurdles?

  - 1

  - 2

  - 3

Date: 9/7/2015

Attendees: Dayan Yamin

Start time: 1:30

End time: 2:00

Minute Taker: Dayan Yamin

First student:

- What was done since the last scrum meeting?

  - 1 Started on documentation

  - 2

  - 3

- What is planned to be done until the next scrum meeting?

  - 1  Finish use cases

  - 2 Plan for paper prototype

  - 3

- What are the hurdles?

  - 1

  - 2

  - 3

Date: 9/9/2015

Attendees:Dayan Yamin, Radu Jianu

Start time: 11:30

End time: 12:00

Minute Taker:

First student:

- What was done since the last scrum meeting?

  - 1 All use case diagrams

  - 2

  - 3

- What is planned to be done until the next scrum meeting?

  - 1 Talk to Prof. Sadjadi

  - 2 Create and do more use cases

  - 3 Study some of the code

- What are the hurdles?

  - 1 Have to set up the repository

  - 2

  - 3

Date: 9/10/2015

Attendees: Dayan Yamin

Start time: 8:00PM

End time: 8:30 PM

Minute Taker: Dayan Yamin

First student:

- What was done since the last scrum meeting?

  - 1 Most diagrams

  - 2 Fixed wording

  - 3

- What is planned to be done until the next scrum meeting?

  - 1 Add and finish more use cases

  - 2

  - 3

- What are the hurdles?

  - 1

  - 2

  - 3

Date: 9/11/2015

Attendees:Dayan Yamin, Masoud Sadjadi

Start time:9:30

End time:10:00

Minute Taker: Dayan Yamin

First student:

- What was done since the last scrum meeting?

  - 1 Completed all use cases

  - 2 Presented everything

  - 3

- What is planned to be done until the next scrum meeting?

  - 1 Start Planning everything that needs to be done for next sprint

  - 2 Talk to Radu  Jianu

  - 3

- What are the hurdles?

  - 1 Setting up the meetings

  - 2

  - 3

Date: 9/13/2015

Attendees: Dayan Yamin, Radu Jianu

Start time: 12:00PM

End time: 12:30 PM

Minute Taker: Dayan Yamin

First student:

- What was done since the last scrum meeting?

  - 1 Set up the meeting with Radu

  - 2 Reported the the last meeting with Masoud Sadjadi

  - 3

- What is planned to be done until the next scrum meeting?

  - 1 Research paper prototyping

  - 2 Work on document

  - 3 Come up with a workflow for the website

- What are the hurdles?

  - 1 Never worked with paper prototyping

  - 2

  - 3

Date: 9/16/2015

Attendees: Dayan Yamin, Radu Jianu

Start time: 11:00AM

End time: 11:30 AM

Minute Taker: Dayan Yamin

First student:

- What was done since the last scrum meeting?

  - 1 Learned paper prototyping

  - 2 Worked on document

  - 3 First rough workflow

- What is planned to be done until the next scrum meeting?

  - 1 Perfect Workflow

  - 2 Keep working in the document

  - 3

- What are the hurdles?

  - 1 After meeting up with Radu we found some issues with the workflow we have to rethink

  - 2

  - 3

Date: 9/18/2015

Attendees: Dayan Yamin, Radu Jianu

Start time: 11:00AM

End time: 11:30 AM

Minute Taker: Dayan Yamin

First student:

- What was done since the last scrum meeting?

  - 1 Perfected Workflow

  - 2 Worked on document

  - 3

- What is planned to be done until the next scrum meeting?

  - 1 Work on Paper prototyping

  - 2

  - 3

- What are the hurdles?

  - 1 First time doing paper prototyping

  - 2

  - 3

Date: 9/20/2015

Attendees: Dayan Yamin, Radu Jianu

Start time: 11:00AM

End time: 11:30 AM

Minute Taker: Dayan Yamin

First student:

- What was done since the last scrum meeting?

  - 1 Worked on 1 Paper prototyping set

  - 2

  - 3

- What is planned to be done until the next scrum meeting?

  - 1 Re-do paper prototyping with changes

  - 2

  - 3

- What are the hurdles?

  - 1

  - 2

  - 3

Date: 9/23/2015

Attendees: Dayan Yamin, Radu Jianu

Start time: 11:00AM

End time: 11:30 AM

Minute Taker: Dayan Yamin

First student:

- What was done since the last scrum meeting?

  - 1 Worked on 2 Paper prototyping set

  - 2

  - 3

- What is planned to be done until the next scrum meeting?

  - 1 Re-do paper prototyping with final changes

  - 2 Work on requirement analysis

  - 3

- What are the hurdles?

  - 1

  - 2

  - 3

Date: 9/27/2015

Attendees: Dayan Yamin, Radu Jianu

Start time: 10:00AM

End time: 10:30 AM

Minute Taker: Dayan Yamin

First student:

- What was done since the last scrum meeting?

  - 1 Finalized Paper Prototype

  - 2 Work on requirement analysis

  - 3

- What is planned to be done until the next scrum meeting?

  - 1 Create Database

  - 2 Create UML Diagram

  - 3

- What are the hurdles?

  - 1 Combine existing XML system with Database

  - 2

  - 3

Date: 9/30/2015

Attendees: Dayan Yamin, Radu Jianu

Start time: 11:00AM

End time: 11:30 AM

Minute Taker: Dayan Yamin

First student:

- What was done since the last scrum meeting?

  - 1 Created Database

  - 2 Created UML Diagram

  - 3

- What is planned to be done until the next scrum meeting?

  - 1 Finalize Database with final changes

  - 2 Finalize UML with final changes

  - 3

- What are the hurdles?

  - 1

  - 2

  - 3

Date: 10/02/2015

Attendees: Dayan Yamin, Radu Jianu

Start time: 11:00AM

End time: 11:30 AM

Minute Taker: Dayan Yamin

First student:

- What was done since the last scrum meeting?

  - 1 Finalized Database with final changes

  - 2 Finalized UML with final changes

  - 3

- What is planned to be done until the next scrum meeting?

  - 1 Setup Database

  - 2 Connect all pieces

  - 3 Code Welcome Page

- What are the hurdles?

  - 1 Install Database to work with website

  - 2

  - 3

Date: 10/03/2015

Attendees: Dayan Yamin, Radu Jianu

Start time: 12:00PM

End time: 12:30 PM

Minute Taker: Dayan Yamin

First student:

- What was done since the last scrum meeting?

  - 1 Setted up Database

  - 2 Connected all pieces

  - 3 Coded Welcome Page

- What is planned to be done until the next scrum meeting?

  - 1 Create the Database Manager

  - 2 Register Feature

  - 3

- What are the hurdles?

  - 1 Create insert function in database manage to be able to take no conditions to many conditions

  - 2 DatabaseManager must be flexible to be called from whichever class

  - 3 Implementing features with Modal Views

Date: 10/04/2015

Attendees: Dayan Yamin, Radu Jianu

Start time: 12:00PM

End time: 12:30 PM

Minute Taker: Dayan Yamin

First student:

- What was done since the last scrum meeting?

  - 1 Created the Database Manager

  - 2 Created Register Feature

  - 3

- What is planned to be done until the next scrum meeting?

  - 1 Create the Login feature

  - 2 Further expand the DatabaseManager

  - 3 Create a session file to acces the user information

- What are the hurdles?

  - 1

  - 2

  - 3

Date: 10/07/2015

Attendees: Dayan Yamin, Radu Jianu

Start time: 11:00 AM

End time: 11:30 AM

Minute Taker: Dayan Yamin

First student:

- What was done since the last scrum meeting?

  - 1 Created the Login feature

  - 2 Further expanded the DatabaseManager

  - 3 Created a session file to access the user information

- What is planned to be done until the next scrum meeting?

  - 1 Develop logged in user landing page

  - 2 Create log out system

  - 3

- What are the hurdles?

  - 1

  - 2

  - 3

Date: 10/10/2015

Attendees: Dayan Yamin, Radu Jianu

Start time: 10:00AM

End time: 10:30 AM

Minute Taker: Dayan Yamin

First student:

- What was done since the last scrum meeting?

  - 1 Developed logged in user landing page

  - 2 Created logout system

  - 3

- What is planned to be done until the next scrum meeting?

  - 1 Install PHPMailer

  - 2 Create Forgot Password system

  - 3

- What are the hurdles?

  - 1 Never installed/worked with PHPMailer

  - 2

  - 3

Date: 10/11/2015

Attendees: Dayan Yamin, Radu Jianu

Start time: 11:00AM

End time: 11:30 AM

Minute Taker: Dayan Yamin

First student:

- What was done since the last scrum meeting?

  - 1 Installed PHPMailer

  - 2 Created Forgot Password system

  - 3

- What is planned to be done until the next scrum meeting?

  - 1 Further develop Database Manager to support the Management system queries

  - 2 Create tab system with bootstrap

  - 3

- What are the hurdles?

  - 1

  - 2

  - 3

Date: 10/14/2015

Attendees: Dayan Yamin, Radu Jianu

Start time: 11:00AM

End time: 11:30 AM

Minute Taker: Dayan Yamin

First student:

- What was done since the last scrum meeting?

  - 1 Further developed Database Manager to support the Management system queries

  - 2 Partly created tab system with bootstrap

  - 3

- What is planned to be done until the next scrum meeting?

  - 1 Fix bootstrap system

  - 2 Create Class Study to fill up the studyManagement

  - 3

- What are the hurdles?

  - 1 Bootstrap tabs not working like they are supposed to

  - 2

  - 3

Date: 10/17/2015

Attendees: Dayan Yamin, Radu Jianu

Start time: 12:00PM

End time: 12:30 PM

Minute Taker: Dayan Yamin

First student:

- What was done since the last scrum meeting?

  - 1 Fixed bootstrap tab system

  - 2 Created Class Study to fill up the studyManagement

  - 3

- What is planned to be done until the next scrum meeting?

  - 1 Create table to populate studies

  - 2 Make table proportional to what’s needed

  - 3 Add buttons to table

- What are the hurdles?

  - 1

  - 2

  - 3

Date: 10/18/2015

Attendees: Dayan Yamin, Radu Jianu

Start time: 12:00PM

End time: 12:30 PM

Minute Taker: Dayan Yamin

First student:

- What was done since the last scrum meeting?

  - 1 Created table to populate studies

  - 2 Made tables proportional to what’s needed

  - 3

- What is planned to be done until the next scrum meeting?

  - 1 Fix table when buttons were added

  - 2 Be able to delete and copy item

  - 3

- What are the hurdles?

  - 1  When buttons were added then the table, it made the table unproportional

  - 2

  - 3

Date: 10/21/2015

Attendees: Dayan Yamin, Radu Jianu

Start time: 11:00 AM

End time: 11:30 AM

Minute Taker: Dayan Yamin

First student:

- What was done since the last scrum meeting?

  - 1 Fixed table when buttons were added

  - 2 Now able to delete and copy item

  - 3

- What is planned to be done until the next scrum meeting?

  - 1 After deleting/copying an item reload into the active tab

  - 2 Replicate for All management

  - 3

- What are the hurdles?

  - 1  Tabs for some reason starting loading into each other

  - 2

3

Date: 10/24/2015

Attendees: Dayan Yamin, Radu Jianu

Start time: 11:00 AM

End time: 11:30 AM

Minute Taker: Dayan Yamin

First student:

- What was done since the last scrum meeting?

  - 1 Fixed tabs loading into each other

  - 2 Replicated for All management

  - 3

- What is planned to be done until the next scrum meeting?

  - 1 Finish working on reloading using cookies

  - 2 Test for all management.

  - 3

- What are the hurdles?

  - 1 After deleting/copying an item reload into the active tab was not working

  - 2

  - 3

Date: 10/25/2015

Attendees: Dayan Yamin, Radu Jianu

Start time: 11:00AM

End time: 11:30 AM

Minute Taker: Dayan Yamin

First student:

- What was done since the last scrum meeting?

  - 1 Finished working on reloading using cookies

  - 2 Tested for all management.

  - 3

- What is planned to be done until the next scrum meeting?

  - 1 Re-do Sequence diagrams

  - 2

  - 3

- What are the hurdles?

  - 1

  - 2

  - 3

Date: 10/28/2015

Attendees: Dayan Yamin, Radu Jianu, Mershack Okoe

Start time: 11:00AM

End time: 11:30 AM

Minute Taker: Dayan Yamin

First student:

- What was done since the last scrum meeting?

  - 1 Re-did sequence diagrams

  - 2

  - 3

- What is planned to be done until the next scrum meeting?

  - 1 Fix delete in Dataset

  - 2 Add a new dataset

  - 3

- What are the hurdles?

  - 1

  - 2

  - 3

Date: 10/30/2015

Attendees: Dayan Yamin, Radu Jianu

Start time: 12:00PM

End time: 12:30 PM

Minute Taker: Dayan Yamin

First student:

- What was done since the last scrum meeting?

  - 1 Fixed delete dataset

  - 2 Added “add a new Dataset”

  - 3

- What is planned to be done until the next scrum meeting?

  - 1 Add “add viewer”

  - 2 Add “edit Dataset”

  - 3

- What are the hurdles?

  - 1

  - 2

  - 3

Date: 11/1/2015

Attendees: Dayan Yamin, Radu Jianu

Start time: 12:00PM

End time: 12:30 PM

Minute Taker: Dayan Yamin

First student:

- What was done since the last scrum meeting?

  - 1 Added “add viewer”

  - 2 Partly added “edit dataset”

  - 3

- What is planned to be done until the next scrum meeting?

  - 1 Finish Edit Dataset

  - 2

  - 3

- What are the hurdles?

  - 1  Edit Not updating name

  - 2

  - 3

Date: 11/4/2015

Attendees: Dayan Yamin, Radu Jianu

Start time: 11:00 AM

End time: 11:30 AM

Minute Taker: Dayan Yamin

First student:

- What was done since the last scrum meeting?

  - 1 Finished Edit Dataset

  - 2

  - 3

- What is planned to be done until the next scrum meeting?

  - 1 Tie Add/edit Dataset to java servlet

  - 2 Tie Add/edit Viewer to java servlet

  - 3

- What are the hurdles?

  - 1

  - 2

  - 3

Date: 11/7/2015

Attendees: Dayan Yamin, Mershack Okoe,  Radu Jianu

Start time: 11:00 AM

End time: 11:30 AM

Minute Taker: Dayan Yamin

First student:

- What was done since the last scrum meeting?

  - 1 Successfully connected to servlets

  - 2

  - 3

- What is planned to be done until the next scrum meeting?

  - 1 Re-do Servlets to better serve our purpose

  - 2 Test servlets

  - 3

- What are the hurdles?

  - 1 We want to make servlets scalable for further features

  - 2

  - 3

Date: 11/08/2015

Attendees: Dayan Yamin, Mershack Okoe,  Radu Jianu

Start time: 12:00PM

End time: 12:30 PM

Minute Taker: Dayan Yamin

First student:

- What was done since the last scrum meeting?

  - 1 Started the creation of new servlets

  - 2 Feature to upload completed

  - 3

- What is planned to be done until the next scrum meeting?

  - 1 Test upload feature

  - 2 Create retrieval of files in the system

  - 3

- What are the hurdles?

  - 1  First time doing the retrieval of the files

  - 2

  - 3

Date: 11/11/2015

Attendees: Dayan Yamin, Radu Jianu, Mershack Okoe

Start time: 11:30AM

End time: 12:00 PM

Minute Taker: Dayan Yamin

First student:

- What was done since the last scrum meeting?

  - 1 Tested upload feature

  - 2 Created retrieval of files in the system

  - 3

- What is planned to be done until the next scrum meeting?

  - 1 Manipulate Retrieval with javascript

  - 2 Display Retrieval

  - 3 Create link to delete item

- What are the hurdles?

  - 1

  - 2

  - 3

Date: 11/13/2015

Attendees: Dayan Yamin, Radu Jianu, Mershack Okoe

Start time: 12:00PM

End time: 12:30 PM

Minute Taker: Dayan Yamin

First student:

- What was done since the last scrum meeting?

  - 1 Manipulated Retrieval with javascript

  - 2 Displayed Retrieval

  - 3 Created link to delete item

- What is planned to be done until the next scrum meeting?

  - 1 Create function in servlet to delete specified items

  - 2 Be able to delete item dynamically

  - 3

- What are the hurdles?

  - 1

  - 2

  - 3

Date: 11/15/2015

Attendees: Dayan Yamin, Radu Jianu

Start time: 12:00PM

End time: 12:30 PM

Minute Taker: Dayan Yamin

First student:

- What was done since the last scrum meeting?

  - 1 Created function in servlet to delete specified items

  - 2 Now able to delete item dynamically

  - 3

- What is planned to be done until the next scrum meeting?

  - 1  Replicate in Viewer, but having the option to handle multiple files for all

  - 2

  - 3

- What are the hurdles?

  - 1  For multiple files many problems can arise

  - 2

  - 3

Date: 11/18/2015

Attendees: Dayan Yamin, Radu Jianu, Mershack Okoe

Start time: 11:00 AM

End time: 11:30 AM

Minute Taker: Dayan Yamin

First student:

- What was done since the last scrum meeting?

  - 1 Finished viewer edit

  - 2

  - 3

- What is planned to be done until the next scrum meeting?

  - 1 Create template for study

  - 2 Write javascript for interaction with the study

  - 3

- What are the hurdles?

  - 1

  - 2

  - 3

Date: 11/20/2015

Attendees: Dayan Yamin, Mershack Okoe,  Radu Jianu

Start time: 11:00 AM

End time: 11:30 AM

Minute Taker: Dayan Yamin

First student:

- What was done since the last scrum meeting?

  - 1 Successfully connected to servlets

  - 2

  - 3

- What is planned to be done until the next scrum meeting?

  - 1 Create Add Task Form

  - 2 Create Javascript for Add Task

  - 3

- What are the hurdles?

  - 1

  - 2

  - 3

Date: 11/23/2015

Attendees: Dayan Yamin, Mershack Okoe,  Radu Jianu

Start time: 12:00PM

End time: 12:30 PM

Minute Taker: Dayan Yamin

First student:

- What was done since the last scrum meeting?

  - 1 Created Add Task Form

  - 2 Created Javascript for Add Task

  - 3

- What is planned to be done until the next scrum meeting?

  - 1 Create Task Servlet

  - 2

  - 3

- What are the hurdles?

  - 1

  - 2

  - 3

Date: 11/26/2015

Attendees: Dayan Yamin, Radu Jianu, Mershack Okoe

Start time: 11:30AM

End time: 12:00 PM

Minute Taker: Dayan Yamin

First student:

- What was done since the last scrum meeting?

  - 1 Created Task Servlet

  - 2

  - 3

- What is planned to be done until the next scrum meeting?

  - 1 Save a new task

  - 2

  - 3

- What are the hurdles?

  - 1

  - 2

  - 3

Date: 11/27/2015

Attendees: Dayan Yamin, Radu Jianu, Mershack Okoe

Start time: 12:00PM

End time: 12:30 PM

Minute Taker: Dayan Yamin

First student:

- What was done since the last scrum meeting?

  - 1 Save a new task

  - 2

  - 3

- What is planned to be done until the next scrum meeting?

  - 1 Create change password

  - 2 Create delete account feature

  - 3

- What are the hurdles?

  - 1

  - 2

  - 3

Date: 11/30/2015

Attendees: Dayan Yamin, Radu Jianu

Start time: 12:00PM

End time: 12:30 PM

Minute Taker: Dayan Yamin

First student:

- What was done since the last scrum meeting?

  - 1 Created change password

  - 2 Created delete account feature

  - 3

- What is planned to be done until the next scrum meeting?

  - 1 Write test cases

  - 2 Manually test cases

  - 3

- What are the hurdles?

  - 1

  - 2

  - 3

Date: 12/2/2015

Attendees: Dayan Yamin, Radu Jianu, Mershack Okoe

Start time: 11:00 AM

End time: 11:30 AM

Minute Taker: Dayan Yamin

First student:

- What was done since the last scrum meeting?

  - 1 Wrote test cases

  - 2 Manually tested cases

  - 3

- What is planned to be done until the next scrum meeting?

  - 1 Automated test case

  - 2

  - 3

- What are the hurdles?

  - 1

  - 2

  - 3