Date: 08/26/15

Attendees: Mardoqueu, Guido

Start Time: 5:00 pm

End Time: 5:30 pm

Minute Taker: Mardoqueu

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Meet each other, discuss schedule, trade contact information, etc.

- What is planned to be done until the next scrum meeting?

  - 1. Meet with product owner and collect product backlog.

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Meet each other, discuss schedule, trade contact information, etc.

- What is planned to be done until the next scrum meeting?

  - 1. Meet with product owner and collect product backlog.

- What are the hurdles?

  - 1. Not yet encountered.

Date: 08/27/15

Attendees: Mardoqueu, Guido, Michael Robinson

Start Time: 4:00 pm

End Time: 4:45 pm

Minute Taker: Mardoqueu

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Collected some of the product backlog from owner.

- What is planned to be done until the next scrum meeting?

  - 1. Create Mingle cards for Sprint 0.

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Collected some of the product backlog from owner.

- What is planned to be done until the next scrum meeting?

  - 1. Create Mingle cards for Sprint 0.

- What are the hurdles?

  - 1. Not yet encountered.

Date: 08/28/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 7:00 pm

End Time: 7:30 pm

Minute Taker: Mardoqueu

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Created half of the Sprint 0 Mingle cards to be done by the 11th of September.

- What is planned to be done until the next scrum meeting?

  - 1. Brainstorm new UI designs for current GenomePro website.

  - 2. Create UI drawings.

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Created half of the Sprint 0 Mingle cards to be done by the 11th of September.

- What is planned to be done until the next scrum meeting?

  - 1. Brainstorm new PHP structures for current GenomePro website.

  - 2. Collect more Product Backlog from user.

- What are the hurdles?

  - 1. Not yet encountered.

Date: 08/31/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 5:00 pm

End Time: 7:00 pm

Minute Taker: Mardoqueu

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Decided on UI designs for the Website.

  - 2. Created drawings of Website UI design.

- What is planned to be done until the next scrum meeting?

  - 1. Work on UML diagrams for planned use cases.

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Collect more product backlog from owner.

  - 2. Looked into PHP MVC + POD structures to implement.

- What is planned to be done until the next scrum meeting?

  - 1. Begin learning how to program in PHP.

- What are the hurdles?

  - 1. Not yet encountered.

Date: 09/01/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 9:00 pm

End Time: 9:15 pm

Minute Taker: Mardoqueu

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Finished UML diagrams of use cases.

- What is planned to be done until the next scrum meeting?

  - 1. Refine descriptions of use cases.

  - 2. Begin working on the website UI design.

- What are the hurdles?

  - 1. Not yet encountered

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Began learning how to program in PHP.

- What is planned to be done until the next scrum meeting?

  - 1. Continue learning how to program in PHP.

- What are the hurdles?

  - 1. Not yet encountered.

Date: 09/02/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 3:30 pm

End Time: 4:45 pm

Minute Taker: Mardoqueu

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Refined descriptions of use cases.

  - 2. Began working on the website UI design.

- What is planned to be done until the next scrum meeting?

  - 1. Continue working on the website UI design.

  - 2. Create test cases.

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Continued learning PHP.

- What is planned to be done until the next scrum meeting?

  - 1. Continue to learn PHP.

  - 2. Change Mingle cards to more descriptive ones.

- What are the hurdles?

  - 1. Not yet encountered

Date: 09/03/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 9:30 pm

End Time: 10:00 pm

Minute Taker: Mardoqueu

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1 Continued to work on the website UI design

- What is planned to be done until the next scrum meeting?

  - 1. Continue working on the website UI design.

  - 2. Create test cases.

  - 3. Study CSS media queries for responsive web browsing.

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Continued to learn PHP.

- What is planned to be done until the next scrum meeting?

  - 1. Continue learning PHP.

- What are the hurdles?

  - 1 Not yet encountered.

Date: 09/04/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 3:15 pm

End Time: 3:30 pm

Minute Taker: Mardoqueu

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Continue working on website design

  - 2. Study CSS media queries for responsive web browsing

- What is planned to be done until the next scrum meeting?

  - 1. Continue working on website design

  - 2. Create test cases

  - 3. Create media queries for different screen sizes

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Continued to learn PHP.

- What is planned to be done until the next scrum meeting?

  - 1. Redesign PHP file/folder structure.

  - 2. Create new schema for the new Database.

- What are the hurdles?

  - 1. Not yet encountered.

Date: 09/08/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 3:48 pm

End Time: 4:25 pm

Minute Taker: Guido

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Worked on Tools HTML/CSS page.

- What is planned to be done until the next scrum meeting?

  - 1. Finish Tools HTML/CSS page.

  - 2. Work on History HTML/CSS page.

- What are the hurdles?

  - 1. Not yet encountered

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Created new Database schema.

  - 2. Created new PHP code for login/logout/register.

- What is planned to be done until the next scrum meeting?

  - 1. Split HTML pages into header/footer format.

  - 2. Add dynamic content to index page using the DB.

- What are the hurdles?

  - 1. Not yet encountered.

Date: 09/09/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 4:00 pm

End Time: 5:00 pm

Minute Taker: Guido

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Worked on Tools HTML/CSS page

- What is planned to be done until the next scrum meeting?

  - 1. Finish HTML/CSS Tools page

  - 2. Work on History HTML/CSS page

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Split HTML pages into header/footer format.

  - 2. Add dynamic content to index page using the DB.

- What is planned to be done until the next scrum meeting?

  - 1. Finish all PHP related work for Sprint 1.

- What are the hurdles?

  - 1. Not yet encountered.

Date: 09/14/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 3:30 pm

End Time: 4:00 pm

Minute Taker: Mardoqueu

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Worked on History HTML/CSS page

- What is planned to be done until the next scrum meeting?

  - 1. Finish HTML/CSS History page

  - 2. Prepare project documentation - System Design / Class Diagram

  - 3. Sprint planning

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Finished all PHP related work for Sprint 1.

  - 2. Added dynamic content to index page using the DB.

- What is planned to be done until the next scrum meeting?

  - 1. Work on Project Documentation

  - 2. Sequence Diagrams for use cases

  - 3. Sprint planning

- What are the hurdles?

  - 1. Not yet encountered.

Date: 09/15/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 9:30 pm

End Time: 9:45 pm

Minute Taker: Mardoqueu

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Finish HTML/CSS History page

  - 2. Started working on System Design / Class Diagram

- What is planned to be done until the next scrum meeting?

  - 1. Design tools page

  - 2. Continue working on project documentation - System Design / Class Diagram

  - 3.

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Work on Project Documentation.

  - 2. Improved login security feature.

- What is planned to be done until the next scrum meeting?

  - 1. Continue working on sequence diagrams

  - 2. Database Modeling Diagrams

  - 3.

- What are the hurdles?

  - 1. Not yet encountered.

Date: 09/16/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 9:30 pm

End Time: 9:45 pm

Minute Taker: Mardoqueu

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Designed tools page

  - 2. Finished Class Diagram

- What is planned to be done until the next scrum meeting?

  - 1. Meet with Michael Robinson

  - 2. Continue working on project documentation - System Design

  - 3.

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Continue working on sequence diagrams

  - 2. Updated server with new pages

- What is planned to be done until the next scrum meeting?

  - 1. Meet with Michael Robinson

  - 2. Work on tools functionalities (test cases)

- What are the hurdles?

  - 1. Not yet encountered.

Date: 09/17/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 9:30 pm

End Time: 9:45 pm

Minute Taker: Mardoqueu

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Worked tools page checkboxes to enable/disable options in html

- What is planned to be done until the next scrum meeting?

  - 1. Meet with Michael Robinson

  - 2. Continue working on project documentation - User stories

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Run test files

- What is planned to be done until the next scrum meeting?

  - 1. Meet with Michael Robinson

  - 2. Created email server for the site

- What are the hurdles?

  - 1. Not yet encountered.

Date: 09/18/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 8:30 pm

End Time: 9:00 pm

Minute Taker: Mardoqueu

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Continue working on project documentation - User stories

  - 2. System Design Diagram

- What is planned to be done until the next scrum meeting?

  - 1. Meet with Michael Robinson

  - 2. Finish Profile Page and forget password feature

  - 3.

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Met with Michael Robinson

  - 2. Created mail server for site

- What is planned to be done until the next scrum meeting?

  - 1. Meet with Michael Robinson

  - 2. Finish all site related use cases for sprint 2

- What are the hurdles?

  - 1. Not yet encountered.

Date: 09/20/15

Attendees: Guido Ruiz, Mardoqueu Mesquita, Michael Robinson

Start Time: 4:00 pm

End Time: 5:00 pm

Minute Taker: Guido

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Met with Michael Robinson to collect new user stories.

  - 2. Brainstormed added business value ideas.

- What is planned to be done until the next scrum meeting?

  - 1. Finalize some CSS changes for the web design.

  - 2. Add real content in about page, etc.

  - 3. Create forgot password page.

  - 4. Begin working on C program.

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Finished all site related use cases for Sprint 2.

- What is planned to be done until the next scrum meeting?

  - 1. Begin working on C program to test for DNA.

- What are the hurdles?

  - 1. Not yet encountered.

Date: 09/21/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 4:00 pm

End Time: 5:00 pm

Minute Taker: Guido

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Finalize some CSS changes for the web design

  - 2. Create forgot password page.

- What is planned to be done until the next scrum meeting?

  - 1. Finalize some CSS changes for the web design.

  - 3. Begin working on C program.

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Finished C program to test for DNA.

- What is planned to be done until the next scrum meeting?

  - 1. Begin working on FTP server

- What are the hurdles?

  - 1. Not yet encountered.

Date: 09/22/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 9:00 pm

End Time: 9:30 pm

Minute Taker: Guido

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Create forgot password page.

  - 2.

- What is planned to be done until the next scrum meeting?

  - 1. Continue working on C program

  - 3. Finish UML diagrams.

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Worked on FTP server

- What is planned to be done until the next scrum meeting?

  - 1. Continue working on FTP server

  - 2. Finish all sequence diagrams.

- What are the hurdles?

  - 1. Difficult to authenticate the right users

Date: 09/23/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 9:00 pm

End Time: 9:30 pm

Minute Taker: Guido

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Finished UML diagrams.

  - 2.

- What is planned to be done until the next scrum meeting?

  - 1. Continue working on C program

  - 3. Web design details given by Robinson, e.g change web elements attributes

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Finished all sequence diagrams.

  - 2. Worked on FTP server.

- What is planned to be done until the next scrum meeting?

  - 1. Finish working on FTP server.

  - 2. Debug/Begin testing use cases.

- What are the hurdles?

  - 1. Not yet encountered.

Date: 09/24/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 10:00 pm

End Time: 10:15 pm

Minute Taker: Guido

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Change some web designs details

  - 2. Finished C program

- What is planned to be done until the next scrum meeting?

  - 1. Test C program

  - 3.

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Tested Use cases.

  - 2. Finished FTP server.

- What is planned to be done until the next scrum meeting?

  - 1. Brainstorm product backlog for Sprint 2

- What are the hurdles?

  - 1. Not yet encountered.

Date: 09/28/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 10:00 pm

End Time: 10:15 pm

Minute Taker: Guido

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Sprint Planning.

- What is planned to be done until the next scrum meeting?

  - 1. C Program to validate file uploads as being DNA, RNA, Protein, or etc.

  - 2. Write down test cases performed for the GenomePro site.

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Sprint Planning.

- What is planned to be done until the next scrum meeting?

  - 1. Create Ubuntu cron job for performing jobs from database.

- What are the hurdles?

1. Not yet encountered.

Date: 09/28/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 10:00 pm

End Time: 10:15 pm

Minute Taker: Guido

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Sprint Planning.

- What is planned to be done until the next scrum meeting?

  - 1. C Program to validate file uploads as being DNA, RNA, Protein, or etc.

  - 2. Write down test cases performed for the GenomePro site.

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Started creating Ubuntu cron job for processing files.

- What is planned to be done until the next scrum meeting?

  - 1. Finish creating Ubuntu cron job for processing files.

  - 2. Begin working on cron job to clear database of unregistered users each day.

- What are the hurdles?

  - 1. Not yet encountered.

Date: 09/29/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 4:00 pm

End Time: 5:00 pm

Minute Taker: Guido

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Began working on Selenium test cases.

  - 2. 70% done with the C Program to validate file uploads.

- What is planned to be done until the next scrum meeting?

  - 1. Continue Selenium test cases.

  - 2. Finish C Program to validate file uploads.

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Finished creating Ubuntu cron job for processing files.

  - 2. Began working on cron job to clear database of unregistered users each day.

- What is planned to be done until the next scrum meeting?

  - 1. Finish cron job to clear database of unregistered users.

- What are the hurdles?

  - 1. Not yet encountered.

Date: 09/30/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 10:00 pm

End Time: 10:15 pm

Minute Taker: Guido

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Continued working on Selenium test cases.

  - 2. Finished C Program to validate file uploads.

- What is planned to be done until the next scrum meeting?

  - 1. Begin compiling final documentation.

  - 2. Fix minor cosmetics on web design.

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Finished cron job to clear database of unregistered users.

- What is planned to be done until the next scrum meeting?

  - 1. Fix Selenium found bugs.

- What are the hurdles?

  - 1. Not yet encountered.

Date: 10/01/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 7:00 pm

End Time: 8:00 pm

Minute Taker: Guido

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Began compiling final documentation diagrams and test cases.

  - 2. Fixed minor cosmetics on web design.

  - 3. Met with Robinson over email to talk about new features.

- What is planned to be done until the next scrum meeting?

  - 1. Continue working on Selenium test cases.

  - 2. Continue working on final documentation.

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Fixed Selenium bugs for now.

- What is planned to be done until the next scrum meeting?

  - 1. Add email functionality to notify users when their job is complete.

  - 2. Begin Integrating file validation as a separate cron job.

- What are the hurdles?

  - 1. Not yet encountered.

Date: 10/02/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 9:00 pm

End Time: 10:00 pm

Minute Taker: Guido

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Continued working on Selenium test cases.

  - 2. Continued working on final documentation.

- What is planned to be done until the next scrum meeting?

  - 1. Finish Selenium test cases.

  - 2. Finish final documentation for Sprint 3.

  - 3. Begin working on FTP UI page.

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Added email functionality to notify users when their job is complete.

  - 2. Began integrating file validation as a separate cron job.

- What is planned to be done until the next scrum meeting?

  - 1. Fix register page to have ‘forgot password’ functionality.

  - 2. Continue integrating file validation.

- What are the hurdles?

  - 1. Not yet encountered.

Date: 10/05/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 4:00 pm

End Time: 7:33 pm

Minute Taker: Guido

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Finished Selenium test cases.

  - 2. Finished final documentation for Sprint 3.

  - 3. Began working on FTP UI page.

- What is planned to be done until the next scrum meeting?

  - 1. Continue working on FTP UI page.

  - 2. Change About page to fit Robinson’s new requirements.

  - 3. Meet with Robinson and Guido

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Continued to integrate file validation.

- What is planned to be done until the next scrum meeting?

  - 1. Finish integrating file validation.

  - 2. Notify user of their file type.

  - 3. Meet with Robinson and Mardoqueu

- What are the hurdles?

  - 1. Not yet encountered.

Date: 10/06/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 9:00 pm

End Time: 10:00 pm

Minute Taker: Guido

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Continued working on FTP UI page.

  - 2. Changed About page to fit Robinson’s new requirements.

  - 3. Met with Robinson and Guido

- What is planned to be done until the next scrum meeting?

  - 1. Modify C program for file type validation to fix minor bugs.

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. File validation is now a cron job that runs every minute.

  - 2. User gets emailed when their file is done being identified.

- What is planned to be done until the next scrum meeting?

  - 1. Move forgot password logic code to index page.

  - 2. Reflect changes in the database in models, including DB schema.

- What are the hurdles?

  - 1. Not yet encountered.

Date: 10/07/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 9:00 pm

End Time: 10:00 pm

Minute Taker: Guido

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Modify C program for file type validation to fix minor bugs.

- What is planned to be done until the next scrum meeting?

  - 1. Compile documentation into the final document.

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Move forgot password logic code to index page.

  - 2. Reflect changes in the database in models, including DB schema.

- What is planned to be done until the next scrum meeting?

  - 1. Jot ideas about the system architecture to be used in the final documentation.

- What are the hurdles?

  - 1. Not yet encountered.

Date: 10/08/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 9:00 pm

End Time: 10:00 pm

Minute Taker: Guido

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Compile documentation into the final document.

- What is planned to be done until the next scrum meeting?

  - 1. Prepare and rehearse for Friday meeting.

  - 2. Recreate StarUML diagrams to fit word doc format.

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Jot ideas about the system architecture to be used in the final documentation.

- What is planned to be done until the next scrum meeting?

  - 1. Prepare and rehearse for Friday meeting.

  - 2. Allow directory listing on user’s FTP page.

  - 3. Change results to point to a directory instead of a single file.

- What are the hurdles?

  - 1. Not yet encountered.

Date: 10/09/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 3:00 pm

End Time: 3:30 pm

Minute Taker: Guido

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Prepare and rehearse for Friday meeting.

  - 2. Recreate StarUML diagrams to fit word doc format.

- What is planned to be done until the next scrum meeting?

  - 1. Sprint Retrospective

  - 2. Sprint Planning

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Prepare and rehearse for Friday meeting.

  - 2. Allow directory listing on user’s FTP page.

  - 3. Change results to point to a directory instead of a single file.

- What is planned to be done until the next scrum meeting?

  - 1. Sprint Retrospective

  - 2. Sprint Planning

- What are the hurdles?

  - 1. Not yet encountered.

Date: 10/12/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 3:00 pm

End Time: 3:30 pm

Minute Taker: Mardoqueu

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Sprint Retrospective

  - 2. Sprint Planning

- What is planned to be done until the next scrum meeting?

  - 1. Collect Product Backlog from Robinson

  - 2. Begin redesigning Tools page to allow for easier job submissions.

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Sprint Retrospective

  - 2. Sprint Planning

- What is planned to be done until the next scrum meeting?

  - 1. Being modifying php tools page so that it returns files with specific types, like RNA.

  - 2. Continue modifying apache2 configurations to allow directory listing.

- What are the hurdles?

  - 1. No matter what I try, directory listing won’t show.

Date: 10/13/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 8:00 pm

End Time: 9:30 pm

Minute Taker: Mardoqueu

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Collect Product Backlog from Robinson

  - 2. Begin redesigning Tools page to allow for easier job submissions.

- What is planned to be done until the next scrum meeting?

  - 1. Modify file validator accept ‘.fastq’ file format.

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Tools page now works and shows the type of file in different tabs.

- What is planned to be done until the next scrum meeting?

  - 1. Talk to IT to see if they can help fix the FTP issues.

- What are the hurdles?

  - 1. No matter what I try, directory listing won’t show.

Date: 10/14/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 8:00 pm

End Time: 9:30 pm

Minute Taker: Mardoqueu

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Modify file validator accept ‘.fastq’ file format.

- What is planned to be done until the next scrum meeting?

  - 1. Make website alerts fade out after some time.

  - 2. Fix validator program using unix2dos commands for Windows users.

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. FTP server finally shows directories.

- What is planned to be done until the next scrum meeting?

  - 1. Modify forgot password since it wasn’t working as intended. User has two passwd.

  - 2. Continue integrating Genome Sequences as a job.

- What are the hurdles?

  - 1. Not yet encountered.

Date: 10/15/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 8:00 pm

End Time: 9:30 pm

Minute Taker: Mardoqueu

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Make website alerts fade out after some time.

  - 2. Fix validator program using unix2dos commands for Windows users.

- What is planned to be done until the next scrum meeting?

  - 1. Forget password is now a modal (popup) on the main page. (no need plugin)

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Modify forgot password since it wasn’t working as intended. User has two passwd.

  - 2. Continue integrating Genome Sequences as a job.

- What is planned to be done until the next scrum meeting?

  - 1. Continue integrating Genome Sequences.

- What are the hurdles?

  - 1. Not yet encountered.

Date: 10/16/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 3:00 pm

End Time: 4:30 pm

Minute Taker: Mardoqueu

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Forget password is now a modal (popup) on the main page. (no need plugin)

- What is planned to be done until the next scrum meeting?

  - 1. Update documentation.

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Continue integrating Genome Sequences.

- What is planned to be done until the next scrum meeting?

  - 1. Continue integrating Genome Sequences.

- What are the hurdles?

  - 1. Code doesn’t work with direct paths.

Date: 10/19/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 3:00 pm

End Time: 4:30 pm

Minute Taker: Mardoqueu

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Update documentation.

- What is planned to be done until the next scrum meeting?

  - 1. Start working on new validator program.

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Continue integrating Genome Sequences.

- What is planned to be done until the next scrum meeting?

  - 1. Continue integrating Genome Sequences.

- What are the hurdles?

  - 1. Error with compareGenomes.txt not being found. Unknown cause.

Date: 10/20/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 3:00 pm

End Time: 4:30 pm

Minute Taker: Mardoqueu

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Started working on new validator program.

- What is planned to be done until the next scrum meeting?

  - 1. Continue working on new validator program.

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Continue integrating Genome Sequences.

- What is planned to be done until the next scrum meeting?

  - 1. Temporarily stop Genome Sequences.

  - 2. Modify file validator cron job to perform new task.

- What are the hurdles?

  - 1. Error with compareGenomes.txt not being found. Unknown cause.

Date: 10/21/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 5:00 pm

End Time: 5:30 pm

Minute Taker: Mardoqueu

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Continued working on new validator program.

- What is planned to be done until the next scrum meeting?

  - 1. Continue working on new validator program.

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Modified validator cron job to now move the new result files to the appropriate places as well as process the jobs correctly.

- What is planned to be done until the next scrum meeting?

  - 1. Incorporate within email a way for users to visit their results on what the file’s feedback was through the use of FTP.

- What are the hurdles?

  - 1. Not yet encountered.

Date: 10/22/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 4:30 pm

End Time: 5:30 pm

Minute Taker: Mardoqueu

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Finished working on new validator program.

  - Integrate new validator to website

- What is planned to be done until the next scrum meeting?

  - 1. Modify selenium test cases

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Modified validator cron job to now move the new result files to the appropriate places as well as process the jobs correctly.

- What is planned to be done until the next scrum meeting?

  - 1. Incorporate within email a way for users to visit their results on what the file’s feedback was through the use of FTP.

- What are the hurdles?

  - 1. Not yet encountered.

Date: 10/26/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 6:00 pm

End Time: 8:00 pm

Minute Taker: Guido

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Spring Planning.

- What is planned to be done until the next scrum meeting?

  - 1. Begin working on FASTA C program.

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Spring Planning.

- What is planned to be done until the next scrum meeting?

  - 1. Integrate the new FASTA tool onto the site.

  - 2. Add last email functionality to the database.

- What are the hurdles?

  - 1. Not yet encountered.

Date: 10/27/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 7:00 pm

End Time: 8:00 pm

Minute Taker: Guido

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Continue working on FASTA C program.

  - 2. Research graphics for genomepro data representation

- What is planned to be done until the next scrum meeting?

  - 1. Finish FASTA C program.

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Worked on adding new FASTA tool.

- What is planned to be done until the next scrum meeting?

  - 1. Finish adding FASTA tool.

- What are the hurdles?

  - 1. Not yet encountered.

Date: 10/28/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 4:00 pm

End Time: 5:00 pm

Minute Taker: Guido

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Finished FASTA C Program

- What is planned to be done until the next scrum meeting?

  - 1. Implement test graphics for genomepro data using highcharts

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Finished FASTA extract tool.

- What is planned to be done until the next scrum meeting?

  - 1. Work on a better FTP GUI.

- What are the hurdles?

  - 1. Not yet encountered.

Date: 10/29/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 10:00 pm

End Time: 11:00 pm

Minute Taker: Guido

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Implemented test graphics for GenomePro data using highcharts

- What is planned to be done until the next scrum meeting?

  - 1. Create C program to read GenomePro mapped data and create a file to be read into highcharts

  - 2.Integrate hichcharts into ftp results page

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Began working on a better GUI for the FTP page.

- What is planned to be done until the next scrum meeting?

  - 1. Finish working on GUI for the FTP page.

  - 2. Add functionality to allow users to delete their uploaded files.

- What are the hurdles?

  - 1. Not yet encountered.

Date: 10/30/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 3::00 pm

End Time: 3:15 pm

Minute Taker: Mardoqueu

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Started C program to read GenomePro mapped data and create a file to be read into highcharts

- What is planned to be done until the next scrum meeting?

  - 1.Integrate hichcharts into ftp results page

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Finished functionality to allow users to delete files.

- What is planned to be done until the next scrum meeting?

  - 1. Work on the GenomePro mapped data C program.

- What are the hurdles?

  - 1. Not yet encountered.

Date: 11/02/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 3:00 pm

End Time: 4:00 pm

Minute Taker: Mardoqueu

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1.Continued working on C program to read GenomePro mapped data and create a file to be read into highcharts

- What is planned to be done until the next scrum meeting?

  - 1.Integrate hichcharts into ftp results page

  - 2. Create web interface for highcharts

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Worked on GenomePro mapped data C program.

- What is planned to be done until the next scrum meeting?

  - 1. Finish GenomePro mapped data C program.

- What are the hurdles?

  - 1. Not yet encountered.

Date: 11/03/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 9:30 pm

End Time: 10:00 pm

Minute Taker: Mardoqueu

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1.Created web interface for highcharts

- What is planned to be done until the next scrum meeting?

  - 1.Work on Java script to parse data into highcharts

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Finished working on the GUI FTP page.

  - 2. Began working on functionality to allow users to delete their files.

- What is planned to be done until the next scrum meeting?

  - 1. Finish functionality to allow users to delete their files.

- What are the hurdles?

  - 1. Not yet encountered.

Date: 11/04/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 10:15 pm

End Time: 10:30 pm

Minute Taker: Mardoqueu

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Created Java script to parse data into highcharts

- What is planned to be done until the next scrum meeting?

  - 1. Continue working on java script to parse data into highcharts

  - 2. Update project documentation for Sprint 5

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Finished working on the GUI FTP page.

  - 2. Began working on functionality to allow users to delete their files.

- What is planned to be done until the next scrum meeting?

  - 1. Finish functionality to allow users to delete their files.

- What are the hurdles?

  - 1. Not yet encountered.

Date: 11/05/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 10:45 pm

End Time: 11:30 pm

Minute Taker: Mardoqueu

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Finished working on java script to parse data into highcharts

- What is planned to be done until the next scrum meeting?

  - 1. Update Diagrams for project documentation for Sprint 5

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Finished working on the GUI FTP page.

  - 2. Began working on functionality to allow users to delete their files.

- What is planned to be done until the next scrum meeting?

  - 1. Finish functionality to allow users to delete their files.

- What are the hurdles?

  - 1. Not yet encountered.

Date: 11/05/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 10:45 pm

End Time: 11:30 pm

Minute Taker: Mardoqueu

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Update Diagrams for project documentation for Sprint 5

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Finished working on the GUI FTP page.

  - 2. Began working on functionality to allow users to delete their files.

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - 1. Not yet encountered.

Date: 11/06/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 10:45 am

End Time: 11:30 am

Minute Taker: Guido

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Sprint 5 Review

- What is planned to be done until the next scrum meeting?

  - Sprint Planning

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Finished working on the GUI FTP page.

  - 2. Began working on functionality to allow users to delete their files.

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - 1. Not yet encountered.

Date: 11/09/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 4:45 pm

End Time: 6:30 pm

Minute Taker: Guido

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Sprint 5 Review and Retrospective.

- What is planned to be done until the next scrum meeting?

  - 1. Sprint Planning, collect backlog.

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Sprint 5 Review and Retrospective.

- What is planned to be done until the next scrum meeting?

  - 1. Sprint Planning, collect backlog.

- What are the hurdles?

  - 1. Not yet encountered.

Date: 11/10/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 9:45 pm

End Time: 10:00 pm

Minute Taker: Guido

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Met with team members

- What is planned to be done until the next scrum meeting?

  - 1. Work on website responsiveness for smaller and bigger screens

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Met with team members.

- What is planned to be done until the next scrum meeting?

  - 1. Allow result files to be input files.

- What are the hurdles?

  - 1. Not yet encountered.

Date: 11/11/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 10:00 pm

End Time: 10:30 pm

Minute Taker: Guido

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Worked with css style sheets to improve website responsiveness for smaller and bigger screens

- What is planned to be done until the next scrum meeting?

  - Work on Media queries for max-width: 320px

  - Start working on promo video

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Worked on allowing result files to be input files.

- What is planned to be done until the next scrum meeting?

  - 1. Continue working on allowing result files to be input files.

- What are the hurdles?

  - 1. Not yet encountered.

Date: 11/12/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 9:00 pm

End Time: 9:15 pm

Minute Taker: Guido

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Worked on media queries for max-width:320px

  - 2. Started working with Adobe Premier Pro to create website promo video

- What is planned to be done until the next scrum meeting?

  - Work on Media queries for min-width: 1024px X 768px

  - Continue  working on website promo video

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Worked on allowing result files to be input files.

- What is planned to be done until the next scrum meeting?

  - 1. Finish adding result to input functionality.

- What are the hurdles?

  - 1. Not yet encountered.

Date: 11/13/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 4:00 pm

End Time: 4:30 pm

Minute Taker: Guido

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Worked on Media queries for min-width: 1024px X 768px

  - 2. Continued working with Adobe Premier Pro to create website promo video

- What is planned to be done until the next scrum meeting?

  - Work on Media queries for min-width: 1920px X 1280px

  - Finish  working on website promo video

  - Update Project Documentation to relect changes

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Finished adding result to input functionality.

- What is planned to be done until the next scrum meeting?

  - 1. Sort uploads and FTP by name descending.

- What are the hurdles?

  - 1. Not yet encountered.

Date: 11/16/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 4:00 pm

End Time: 5:00 pm

Minute Taker: Mardoqueu

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Worked on Media queries for min-width: 1920px X 1280px

  - 2. Finished working with Adobe Premier Pro to create website promo video

  - 3. Updated Project Documentation to relect changes

- What is planned to be done until the next scrum meeting?

  - Modify tools page interfae to accept new tools as well as new input from users

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Sorted file uploads and FTP by name descending.

- What is planned to be done until the next scrum meeting?

  - 1. Begin working on Genome Probes C program.

- What are the hurdles?

  - 1. Not yet encountered.

Date: 11/17/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 9:00 pm

End Time: 9:30 pm

Minute Taker: Mardoqueu

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Modified tools page interfae to accept new tools as well as new input from users

- What is planned to be done until the next scrum meeting?

  - 1. Create C program to be used for the repeated sequences tool

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Began working on Genome Probes C program.

- What is planned to be done until the next scrum meeting?

  - 1. Finish working on Genome Probes C program.

- What are the hurdles?

  - 1. Not yet encountered.

Date: 11/18/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 9:00 pm

End Time: 9:30 pm

Minute Taker: Mardoqueu

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Created C program to be used for the repeated sequences tool

- What is planned to be done until the next scrum meeting?

  - 1. Create C program to be used for the unique sequences tool

  - 2. Add new tab selector on tools page for maps

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Finished working on Genome Probes C program.

- What is planned to be done until the next scrum meeting?

  - 1. Integrate the three new C programs with the site.

- What are the hurdles?

  - 1. Not yet encountered.

Date: 11/19/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 4:00 pm

End Time: 4:30 pm

Minute Taker: Mardoqueu

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Created C program to be used for the unique sequences tool

  - 2. Add new tab selector on tools page for maps

- What is planned to be done until the next scrum meeting?

  - 1. Finalize website promo video with voice over

  - 2. Perform test cases for new new tools

  - 3. Update project documentation for Sprint 6

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Integrate the three new C programs with the site.

- What is planned to be done until the next scrum meeting?

  - 1. Finish integrating the three new C programs with the site.

- What are the hurdles?

  - 1. Not yet encountered.

Date: 11/20/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 4:00 pm

End Time: 5:30 pm

Minute Taker: Guido

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Finalize website promo video with voice over

  - 2. Perform test cases for new new tools

  - 3. Update project documentation for Sprint 6

- What is planned to be done until the next scrum meeting?

  - 1. Sprint Review

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Finish integrating the three new C programs with the site.

- What is planned to be done until the next scrum meeting?

  - 1. Sprint Review.

- What are the hurdles?

  - 1. Not yet encountered.

Date: 11/23/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 5:45 pm

End Time: 6:30 pm

Minute Taker: Guido

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Sprint Review

- What is planned to be done until the next scrum meeting?

  - 1. Sprint Planning

  - 2. Meet with Robinson

  - 3. Collect Product Backlog

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Sprint Review.

- What is planned to be done until the next scrum meeting?

  - 1. Sprint Planning

  - 2. Meet with Robinson

  - 3. Collect Product Backlog

- What are the hurdles?

  - 1. Not yet encountered.

Date: 11/24/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 5:45 pm

End Time: 6:30 pm

Minute Taker: Guido

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Sprint Planning

  - 2. Met with Robinson

  - 3. Collected Product Backlog

- What is planned to be done until the next scrum meeting?

  - 1. Modify tools page web interface to integrate new feature for the extract tool, e.g extract only, extract, extract mapped or both

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Sprint Planning

  - 2. Met with Robinson

  - 3. Collected Product Backlog

- What is planned to be done until the next scrum meeting?

  - 1. Start working on ‘sortext.c’ program.

- What are the hurdles?

  - 1. Not yet encountered.

Date: 11/25/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 5:45 pm

End Time: 6:30 pm

Minute Taker: Guido

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Modified tools page web interface to integrate new feature for the extract tool, e.g extract only, extract, extract mapped or both

- What is planned to be done until the next scrum meeting?

  - 1. Modify tools page web interface to integrate probes new features

  - 2. Modify maps tabs to separate files into groups, e.g. ext, sig and maps

  - 3. Add button to clear job history

  - 4. Update tools description and tools helper

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Started working on ‘sortext.c’ program.

- What is planned to be done until the next scrum meeting?

  - 1.Continue working on ‘sortext.c’ program.

- What are the hurdles?

  - 1. Not yet encountered.

Date: 11/30/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 5:45 pm

End Time: 6:30 pm

Minute Taker: Guido

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Modified tools page web interface to integrate probes new features

  - 2. Modified maps tabs to separate files into groups, e.g. ext, sig and maps

  - 3. Added button to clear job history

  - 4. Updated tools description and tools helper

- What is planned to be done until the next scrum meeting?

  - 1. Add media queries for tablets (ipad 1 & 2) and  800 x 600

  - 2. Modify data samples in about page to display in modal window

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Continued working on ‘sortext.c’ program

- What is planned to be done until the next scrum meeting?

  - 1. Continue working on ‘sortext.c’ program.

- What are the hurdles?

  - 1. Not yet encountered.

Date: 12/01/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 6:45 pm

End Time: 7:30 pm

Minute Taker: Guido

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Added media queries for tablets (ipad 1 & 2) and  800 x 600

  - 2. Modified data samples in about page to display in modal window

- What is planned to be done until the next scrum meeting?

  - 1. Modify sample files selection in tools page to display file in modal div window

  - 2. Update project documentation

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Continued working on ‘sortext.c’ program

- What is planned to be done until the next scrum meeting?

  - 1. Continue working on ‘sortext.c’ program.

- What are the hurdles?

  - 1. Not yet encountered.

Date: 12/02/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 9:45 pm

End Time: 10:00 pm

Minute Taker: Guido

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Modified sample files selection in tools page to display file in modal div window

  - 2. UpdateD project documentation

- What is planned to be done until the next scrum meeting?

  - 1. Implement web interface for sorted sequences tool

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Continued working on ‘sortext.c’ program

- What is planned to be done until the next scrum meeting?

  - 1. Continue working on ‘sortext.c’ program.

- What are the hurdles?

  - 1. Not yet encountered.

Date: 12/03/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 6:45 pm

End Time: 7:30 pm

Minute Taker: Mardoqueu

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Update static uml diagrams, e.g. use cases

  - 2. Add instructions for tools descriptions and tools helper

- What is planned to be done until the next scrum meeting?

  - 1. Continue with mobile support for the site

  - 2. Update documentation

  - 3. Integrate sort and maps into the web interface

  - 4. Sprint 7 review

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Continued working on ‘sortext.c’ program

- What is planned to be done until the next scrum meeting?

  - 1. Work on the generate maps tool.

  - 2. Integrate sort and maps into the site.

  - 3. Update cron jobs

  - 4. Sprint 7 Review

- What are the hurdles?

  - 1. Not yet encountered.

Date: 12/04/15

Attendees: Guido Ruiz, Mardoqueu Mesquita, Michael Robinson, Masoud Sadjadi

Start Time: 4:00 pm

End Time: 4:30 pm

Minute Taker: Mardoqueu

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Continued with mobile support for the site

  - 2. Updated documentation

  - 3. Integrated sort and maps into the web interface

  - 4. Sprint 7 review

- What is planned to be done until the next scrum meeting?

  - 1. Sprint Review, Report and Retrospective

  - 2. Plan final week of activities

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Worked on the generate maps tool.

  - 2. Integrated sort and maps into the site.

  - 3. Updated CRON jobs

- What is planned to be done until the next scrum meeting?

  - 1. Sprint Review, Report and Retrospective

  - 2. Plan final week of activities

- What are the hurdles?

  - 1. Not yet encountered.

Date: 12/07/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 3:45 pm

End Time: 4:30 pm

Minute Taker: Mardoqueu

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Sprint Report and retrospective

  - 2. Planned final week of activities

- What is planned to be done until the next scrum meeting?

  - 1. Work on final week activities scheduled by instructor

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Sprint Report and retrospective

  - 2. Planned final week of activities

- What is planned to be done until the next scrum meeting?

  - 1. Work on final week activities scheduled by instructor

- What are the hurdles?

  - 1. Not yet encountered.

Date: 12/08/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 3:30 pm

End Time: 11:30 pm

Minute Taker: Mardoqueu

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Worked on final week activities scheduled by instructor

- What is planned to be done until the next scrum meeting?

  - 1. Work on final week  activities scheduled by instructor

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Worked on final week  activities scheduled by instructor

- What is planned to be done until the next scrum meeting?

  - 1. Work on final week  activities scheduled by instructor

- What are the hurdles?

  - 1. Not yet encountered.

Date: 12/09/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 4:30 pm

End Time: 11:30 pm

Minute Taker: Mardoqueu

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Worked on final week activities scheduled by instructor

- What is planned to be done until the next scrum meeting?

  - 1. Work on final week  activities scheduled by instructor

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Worked on final week  activities scheduled by instructor

- What is planned to be done until the next scrum meeting?

  - 1. Work on final week  activities scheduled by instructor

- What are the hurdles?

  - 1. Not yet encountered.

Date: 12/10/15

Attendees: Guido Ruiz, Mardoqueu Mesquita

Start Time: 4:30 pm

End Time: 11:30 pm

Minute Taker: Mardoqueu

First Student (Mardoqueu):

- What was done since the last scrum meeting?

  - 1. Worked on final week activities scheduled by instructor

- What is planned to be done until the next scrum meeting?

  - 1. Work on final week  activities scheduled by instructor

  - 2. Submit all documentation and final deliverable by 5pm

  - 3. Rehearse for presentation on 12/11/15

- What are the hurdles?

  - 1. Not yet encountered.

Second Student (Guido):

- What was done since the last scrum meeting?

  - 1. Worked on final week  activities scheduled by instructor

- What is planned to be done until the next scrum meeting?

  - 1. Work on final week  activities scheduled by instructor

  - 2. Submit all documentation and final deliverable by 5pm

  - 3. Rehearse for presentation on 12/11/15

- What are the hurdles?

  - 1. Not yet encountered.