Date: 08/31/2015

Attendees: Francisco Ortega, Eddie Garcia, Luis Castillo, and Wilfredo Gomez

Start time: 1:30pm

End time: 3:15pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

- What was done since the last scrum meeting?

  - Create cards in Mingle for the first sprint

  - Allocated 40 hours of work

  - Assigned specific tasks to each team member

- What is planned to be done until the next scrum meeting?

  - Read chapters of Objective-C book

- What are the hurdles?

  - None

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - Create cards in Mingle for the first sprint

  - Allocated 40 hours of work

  - Assigned specific tasks to each team member

- What is planned to be done until the next scrum meeting?

  - Read chapters of Objective-C book

- What are the hurdles?

  - None

Date: 11/01/15

Attendees: Luis Castillo, and Wilfredo Gomez

Start time: 6:30pm

End time: 9:30pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

- What was done since the last scrum meeting?

  - started project documentation and UML Diagrams for this sprint

- What is planned to be done until the next scrum meeting?

  - user stories on project documentation

  - sequence and use case UML diagrams

- What are the hurdles?

  - None

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - started project documentation and UML Diagrams  for this sprint

- What is planned to be done until the next scrum meeting?

  - user stories on project documentation

  - sequence and use case UML diagrams

- What are the hurdles?

  - None

Date: 9/2/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 6:30pm

End time: 7:00pm

Minute Taker: Luis Castillo

First student: Luis Castillo

- What was done since the last scrum meeting?

  - UML use case diagrams for sprint 1

  - started UML sequence diagrams

  - read objective-c book material

- What is planned to be done until the next scrum meeting?

  - setup up database schema

  - finish UML sequence diagrams for users stories

- What are the hurdles?

  - none

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - read objective-c book material

- What is planned to be done until the next scrum meeting?

  - setup up database schema

- What are the hurdles?

  - none

Date: 9/3/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 6:30pm

End time: 9:30pm

Minute Taker: :Luis Castillo

First student: Luis Castillo

- What was done since the last scrum meeting?

  - start toggle view feature

- What is planned to be done until the next scrum meeting?

  - finish toggle view feature

- What are the hurdles?

  - none

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - started uml database schema

- What is planned to be done until the next scrum meeting?

  - finish uml database schema

- What are the hurdles?

  - none

Date: 9/4/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 6:30pm

End time: 7:00pm

Minute Taker: Luis Castillo

First student: Luis Castillo

- What was done since the last scrum meeting?

  - finish toggle

- What is planned to be done until the next scrum meeting?

  - retrieve information from database

- What are the hurdles?

  - none

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - finish uml database schema

- What is planned to be done until the next scrum meeting?

  - implement database schema in the database that’s on server

- What are the hurdles?

  - none

Date: 9/8/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00pm

End time: 8:00pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

- What was done since the last scrum meeting?

  - Create JSON php post handler

- What is planned to be done until the next scrum meeting?

  - Connect the app to the db

- What are the hurdles?

  - Unable to retrieve information from database

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - Move database from local machine to the server

- What is planned to be done until the next scrum meeting?

  - Make connection between database and web form live

- What are the hurdles?

  - Research on how to export a db from phpmyadmin to a live droplet

Date: 9/9/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 8:00AM

End time: 9:00AM

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

- What was done since the last scrum meeting?

  - Got a connection working between the db and the app

- What is planned to be done until the next scrum meeting?

  - Collect information across all views to send info to db

- What are the hurdles?

  - Research on how to communicate between views

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - User registration live on the server

- What is planned to be done until the next scrum meeting?

  - Email authentication during registration

- What are the hurdles?

  - Configure db with credentials to allow connection from web form

Date: 9/10/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00PM

End time: 8:00PM

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

- What was done since the last scrum meeting?

  - Research on how to pass info through the views

- What is planned to be done until the next scrum meeting?

  - Split info into multiple packages to send across views

- What are the hurdles?

  - The data is too big to sent in one package.

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - Send automated email once a user registers

- What is planned to be done until the next scrum meeting?

  - Send a link so user can verify the email

- What are the hurdles?

  - Sendmail setup in the server

Date: 9/11/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00pm

End time: 7:30pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

- What was done since the last scrum meeting?

  - Sprint Review

- What is planned to be done until the next scrum meeting?

  - Create user stories and tasks on Mingle for next Sprint

- What are the hurdles?

  - No hurdles

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - Sprint Review

- What is planned to be done until the next scrum meeting?

  - Create user stories and tasks on Mingle for next Sprint

- What are the hurdles?

  - No hurdles

Date: 9/14/2015

Attendees:Luis Castillo, and Wilfredo Gomez

Start time:7:30pm

End time: 8:30pm

Minute Taker: Luis Castillo

First student: Luis Castillo

- What was done since the last scrum meeting?

  - Started the work of Sprint 2

- What is planned to be done until the next scrum meeting?

  - research core data

- What are the hurdles?

  - none

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - continued working on authentication

- What is planned to be done until the next scrum meeting?

  - store registration information on the database

- What are the hurdles?

  - none

Date: 9/15/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time:8:00pm

End time:9:00pm

Minute Taker: Luis Castillo

First student: Luis Castillo

- What was done since the last scrum meeting?

  - Started Consolidating the view data

- What is planned to be done until the next scrum meeting?

  - implement core data

- What are the hurdles?

  - implementing uipicker, had to research

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - staff registration saving to the database

- What is planned to be done until the next scrum meeting?

  - test and validate the staff registration information being saved on the database

- What are the hurdles?

  - separating and including php files to validate staff registration information

Date: 9/16/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time:8:30pm

End time:9:30pm

Minute Taker: Luis Castillo

First student: Luis Castillo

- What was done since the last scrum meeting?

  - Financial and work experience views consolidated

- What is planned to be done until the next scrum meeting?

  - finish consolidation of views

- What are the hurdles?

  - none

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - started testing and validating the information being saved on database

- What is planned to be done until the next scrum meeting?

  - test and validate the staff registration information being saved on the database

- What are the hurdles?

  - none

Date: 9/17/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 6:00pm

End time: 6:30pm

Minute Taker: Luis Castillo

First student: Luis Castillo

- What was done since the last scrum meeting?

  - consolidated more views

- What is planned to be done until the next scrum meeting?

  - finish consolidation of views

- What are the hurdles?

  - none

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - start testing and validating the information being saved on database

- What is planned to be done until the next scrum meeting?

  - finish all testing and validation about the staff registration information being saved on the database

- What are the hurdles?

  - none

Date: 9/18/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time:7:30pm

End time: 8:30pm

Minute Taker: Luis Castillo

First student: Luis Castillo

- What was done since the last scrum meeting?

  - finish consolidation of views

- What is planned to be done until the next scrum meeting?

  - start implementing core data onto app

- What are the hurdles?

  - none

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - working on saving registration data on server

- What is planned to be done until the next scrum meeting?

  - start researching sms authentication

- What are the hurdles?

  - none

Date: 9/21/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00pm

End time: 7:30pm

Minute Taker: Luis Castillo

First student: Luis Castillo

- What was done since the last scrum meeting?

  - start researching core data

- What is planned to be done until the next scrum meeting?

  - start working on core data

- What are the hurdles?

  - none

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - working saving registration data on server

- What is planned to be done until the next scrum meeting?

  - research api for sms

- What are the hurdles?

  - none

Date: 9/22/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 6:30pm

End time: 7:00pm

Minute Taker: Luis Castillo

First student: Luis Castillo

- What was done since the last scrum meeting?

  - research core data

- What is planned to be done until the next scrum meeting?

  - do a sample core data app

- What are the hurdles?

  - none

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - start same app using sms authentication

- What is planned to be done until the next scrum meeting?

  - start adding sms feature to app

- What are the hurdles?

  - none

Date: 9/23/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 6:30pm

End time: 7:30pm

Minute Taker: Luis Castillo

First student: Luis Castillo

- What was done since the last scrum meeting?

  - sample core data app

- What is planned to be done until the next scrum meeting?

  - implement core data to go local app

- What are the hurdles?

  - none

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - start json receiver for sms authentication

- What is planned to be done until the next scrum meeting?

  - finish json receiver for sms authentication

- What are the hurdles?

  - json php issues

Date: 9/24/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time:9:00pm

End time:9:30pm

Minute Taker: Luis Castillo

First student: Luis Castillo

- What was done since the last scrum meeting?

  - core data add to app

- What is planned to be done until the next scrum meeting?

  - send staff registration pictures to db

- What are the hurdles?

  - bug found for dj view

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - start iOS views for sms authentication

- What is planned to be done until the next scrum meeting?

  - complete iOS Views for sms authentication

- What are the hurdles?

  - none

Date: 9/25/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 11:00am

End time: 11:30am

Minute Taker: Luis Castillo

First student: Luis Castillo

- What was done since the last scrum meeting?

  - overview of sprint 2

- What is planned to be done until the next scrum meeting?

  - placed user stories for sprint 3 in Mingle

- What are the hurdles?

  - none

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - overview of sprint 2

- What is planned to be done until the next scrum meeting?

  - placed user stories for sprint 3 in Mingle

- What are the hurdles?

  - none

Date: 9/28/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00 pm

End time: 7:30 pm

Minute Taker: Wilfredo G Gomez

First student: Luis Castillo

- What was done since the last scrum meeting?

  - Analyze what research needed to be done for this sprint

- What is planned to be done until the next scrum meeting?

  - Plan iOS model for employer

- What are the hurdles?

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - Wrapped up sms verification

- What is planned to be done until the next scrum meeting?

  - Determine what research needs to be done.

- What are the hurdles?

  - none

Date: 9/29/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00 pm

End time: 7:30 pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

- What was done since the last scrum meeting?

  - Started iOS model for the employee registration

- What is planned to be done until the next scrum meeting?

  - Finish iOS model for employee registration

- What are the hurdles?

  - Analyzing the data

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - Researched view modeling in iOS

- What is planned to be done until the next scrum meeting?

  - Set up view for the employer registration

- What are the hurdles?

  - iOS documentation

Date: 9/30/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 11:00 pm

End time: 11:30 pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

- What was done since the last scrum meeting?

  - Finished the iOS model registration

- What is planned to be done until the next scrum meeting?

  - Research how to design the JSON receiver

- What are the hurdles?

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - Implemented some views for the employer registration

- What is planned to be done until the next scrum meeting?

  - Continue working on the employer registration views

- What are the hurdles?

  - iOS views communication

Date: 10/1/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00 pm

End time: 7:30 pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

- What was done since the last scrum meeting?

  - Set up a design of the JSON receiver

- What is planned to be done until the next scrum meeting?

  - Implement the JSON receiver

- What are the hurdles?

  - handling JSON in Objective C

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - Continued work in registration views

- What is planned to be done until the next scrum meeting?

  - Finish the employer registration views

- What are the hurdles?

  - iOS views communication

Date: 10/2/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00 pm

End time: 7:30 pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

- What was done since the last scrum meeting?

  - Implemented JSON receiver

- What is planned to be done until the next scrum meeting?

  - More research on core data

- What are the hurdles?

  - Handling core data for iOS

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - Continued work on views

- What is planned to be done until the next scrum meeting?

  - Finished employer registration views

- What are the hurdles?

  - iOS views communication

Date: 10/5/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00 pm

End time: 7:30 pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

- What was done since the last scrum meeting?

  - Continued implementation of core data

- What is planned to be done until the next scrum meeting?

  - Design remaining part of core data

- What are the hurdles?

  - iOS views communication

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - Looked into PayPal API

- What is planned to be done until the next scrum meeting?

  - Design the work to integrate PayPal

- What are the hurdles?

  - PayPal documentation

Date: 10/6/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00 pm

End time: 7:30 pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

- What was done since the last scrum meeting?

  - Finnish design of core data

- What is planned to be done until the next scrum meeting?

  - Start core data implementation

- What are the hurdles?

  - Handling core data for iOS

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - Finished PayPal design

- What is planned to be done until the next scrum meeting?

  - Start PayPal implementation

- What are the hurdles?

  - Handling PayPal in objective C

Date: 10/8/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00pm

End time: 7:30pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

- What was done since the last scrum meeting?

  - Started the core data implementation

- What is planned to be done until the next scrum meeting?

  - Update database schema

- What are the hurdles?

  - Database schema

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - Some PayPal implementation

- What is planned to be done until the next scrum meeting?

  - Continue working on PayPal implementation

- What are the hurdles?

  - PayPal and Objective C

Date: 10/9/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00pm

End time: 7:30pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

- What was done since the last scrum meeting?

  - Sprint Review

- What is planned to be done until the next scrum meeting?

  - Create user stories and tasks in Mingle for next Sprint

- What are the hurdles?

  - No hurdles

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - Sprint Review

- What is planned to be done until the next scrum meeting?

  - Create user stories and tasks on Mingle for next Sprint

- What are the hurdles?

  - No hurdles

Date: 10/13/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 6:30pm

End time: 7:00pm

Minute Taker: Luis Castillo

First student: Luis Castillo

- What was done since the last scrum meeting?

  - started planning for login in features

- What is planned to be done until the next scrum meeting?

  - start implementing Login Views

- What are the hurdles?

  - none

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - started planning

- What is planned to be done until the next scrum meeting?

  - start implementing Forgot password

- What are the hurdles?

  - none

Date: 10/14/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 5:30pm

End time: 6:30pm

Minute Taker: Luis Castillo

First student: Luis Castillo

- What was done since the last scrum meeting?

  - completed the layout views for Login

- What is planned to be done until the next scrum meeting?

  - add JSON Receivers for Log in

- What are the hurdles?

  - none

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - completed the views for forgot password

- What is planned to be done until the next scrum meeting?

  - start controller to handle forgot password view

- What are the hurdles?

  - none

Date: 10/15/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time:7:30pm

End time:8:00pm

Minute Taker: Luis Castillo

First student: Luis Castillo

- What was done since the last scrum meeting?

  - started JSON receivers for log in

- What is planned to be done until the next scrum meeting?

  - start controller for Log-In to communicate with server

- What are the hurdles?

  - none

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - started controller for forgot password

- What is planned to be done until the next scrum meeting?

  - start JSON receiver for forgot password

- What are the hurdles?

  - none

Date: 10/16/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 6:00pm

End time: 7:30pm

Minute Taker: Luis Castillo

First student: Luis Castillo

- What was done since the last scrum meeting?

  - started controller for Log-In view

- What is planned to be done until the next scrum meeting?

  - complete controller for Log-In view to communicate to JSON receiver in server

- What are the hurdles?

  - none

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - completed JSON receiver for forgot password

- What is planned to be done until the next scrum meeting?

  - update controller to communicate with JSON receivers in server

- What are the hurdles?

  - none

Date: 10/19/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 6:30pm

End time: 7:00pm

Minute Taker: Luis  Castillo

First student: Luis Castillo

- What was done since the last scrum meeting?

  - completed Log-In controller, and JSON

- What is planned to be done until the next scrum meeting?

  - start views for employer talent search

- What are the hurdles?

  - none

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - completed forgot password controller

- What is planned to be done until the next scrum meeting?

  - start JSON receiver for employer talent search

- What are the hurdles?

  - none

Date: 10/20/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 4:30pm

End time: 5:00pm

Minute Taker: Luis Castillo

First student: Luis Castillo

- What was done since the last scrum meeting?

  - start views and research for XIB

- What is planned to be done until the next scrum meeting?

  - implemented XIB for search talent

- What are the hurdles?

  - XIB scrollviews, research needed

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - started JSON receiver

- What is planned to be done until the next scrum meeting?

  - complete JSON receiver

- What are the hurdles?

  - none

Date: 10/21/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time:7:30pm

End time:8:00pm

Minute Taker: Luis Castillo

First student: Luis Castillo

- What was done since the last scrum meeting?

  - impletemed XIB search talent view

- What is planned to be done until the next scrum meeting?

  - create controller for search talent

- What are the hurdles?

  - none

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - started functions for JSON search talent

- What is planned to be done until the next scrum meeting?

  - finish JSON receiver

- What are the hurdles?

  - none

Date: 10/22/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time:9:00pm

End time:11:00pm

Minute Taker: Luis Castillo

First student: Luis Castillo

- What was done since the last scrum meeting?

  - controller for search talent completed

- What is planned to be done until the next scrum meeting?

  - test controller and JSON receiver

- What are the hurdles?

  - db schema had to be revised

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - completed functions for JSON receiver

- What is planned to be done until the next scrum meeting?

  - need to test implementation with Mobile App

- What are the hurdles?

  - none

Date: 10/23/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time:6:00pm

End time: 7:00pm

Minute Taker: Luis Castillo

First student: Luis Castillo

- What was done since the last scrum meeting?

  - presented the outcome of the sprint meeting

- What is planned to be done until the next scrum meeting?

  - plan and update mingle with the new user stories

- What are the hurdles?

  - none

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - presented the outcome of the sprint meeting

- What is planned to be done until the next scrum meeting?

  - plan and update mingle with the new user stories

- What are the hurdles?

  - none

Date: 10/26/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00pm

End time: 7:30pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

- What was done since the last scrum meeting?

  - Meet with product owner to discuss users stories for this sprint

- What is planned to be done until the next scrum meeting?

  - Add user stories to Mingle

- What are the hurdles?

  - None

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - Meet with product owner to discuss users stories for this sprint

- What is planned to be done until the next scrum meeting?

  - Add user stories to Mingle

- What are the hurdles?

  - None

Date: 10/27/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00pm

End time: 7:30pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

- What was done since the last scrum meeting?

  - Added user stories to Mingle

- What is planned to be done until the next scrum meeting?

  - Start working on JSON receiver for talent view

- What are the hurdles?

  - JSON on iOS

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - Add user stories to Mingle

- What is planned to be done until the next scrum meeting?

  - Start working on a table view for talent search result

- What are the hurdles?

  - Table View implementation

Date: 10/28/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00pm

End time: 7:30pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

- What was done since the last scrum meeting?

  - Started working with JSON for the talent view

- What is planned to be done until the next scrum meeting?

  - Continue the JSON work

- What are the hurdles?

  - JSON on iOS

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - Started working on a tableview for iOS

- What is planned to be done until the next scrum meeting?

  - Continue work on the table view

- What are the hurdles?

  - Table view implementation.

Date: 10/29/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00pm

End time: 7:30pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

- What was done since the last scrum meeting?

  - Continued working with JSON on iOS

- What is planned to be done until the next scrum meeting?

  - Continue the work with JSON to receive data from the server

- What are the hurdles?

  - JSON on iOS

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - Continued work on table views

- What is planned to be done until the next scrum meeting?

  - Continue implementing tableview to show data on the app

- What are the hurdles?

  - Table view implementation

Date: 10/30/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00pm

End time: 7:30pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

- What was done since the last scrum meeting?

  - Completed work with JSON to receive data from the server.

- What is planned to be done until the next scrum meeting?

  - Start work on sorting the search results.

- What are the hurdles?

  - JSON implementation on iOS

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - Finished work with table view.

- What is planned to be done until the next scrum meeting?

  - Work on sorting the search results.

- What are the hurdles?

  - TableView operations on iOS

Date: 11/2/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00pm

End time: 7:30pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

- What was done since the last scrum meeting?

  - Started working on sorting search result

- What is planned to be done until the next scrum meeting?

  - Continue work with sorting

- What are the hurdles?

  - InsertionSort on Objective C

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - Started working on implementing InsertionSort

- What is planned to be done until the next scrum meeting?

  - Continue working on sorting

- What are the hurdles?

  - Objective-C syntax

Date: 11/3/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00pm

End time: 7:30pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

- What was done since the last scrum meeting?

  - Finished InsertionSort

- What is planned to be done until the next scrum meeting?

  - Start work on saving pictured on Database

- What are the hurdles?

  - Implementing InsertionSort on Objective-C

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - Finished implementation of InsertionSort

- What is planned to be done until the next scrum meeting?

  - Start work on detailed profile view

- What are the hurdles?

  - Sorting in Objective-C

Date: 11/4/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00pm

End time: 7:30pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

- What was done since the last scrum meeting?

  - Continued work on storing and retrieving pictures

- What is planned to be done until the next scrum meeting?

  - Work on sending pictures to the app in iOS

- What are the hurdles?

  - Sending large files over JSON.

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - Mockup for detailed profile view

- What is planned to be done until the next scrum meeting?

  - Start implementation of detailed profile view

- What are the hurdles?

  - Standard xCode functionalities

Date: 11/5/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00pm

End time: 7:30pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

- What was done since the last scrum meeting?

  - Stored pictures in Database

- What is planned to be done until the next scrum meeting?

  - Attempt to send pictures to iPhone.

- What are the hurdles?

  - Sending pictures through JSON.

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - Started implementation in the detailed profile view

- What is planned to be done until the next scrum meeting?

  - Continue work on detailed profile view.

- What are the hurdles?

  - Objective-C syntax

Date: 11/6/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00pm

End time: 7:30pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

- What was done since the last scrum meeting?

  - Started implementing sending pictures to iPhone.

- What is planned to be done until the next scrum meeting?

  - Start topic for next sprint.

- What are the hurdles?

  - Sending big files though JSON

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - Finished working on detailed profile view.

- What is planned to be done until the next scrum meeting?

  - Start conversation for next sprint.

- What are the hurdles?

  - None.

Date: 11/9/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 6:50pm

End time: 7:30pm

Minute Taker: Luis Castillo

First student: Luis Castillo

- What was done since the last scrum meeting?

  - discussed the achievements of last sprint the stories that can be implemented this sprint

- What is planned to be done until the next scrum meeting?

  - start researching map implementations

- What are the hurdles?

  - none

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - discussed the achievements of last sprint the stories that can be implemented this sprint

- What is planned to be done until the next scrum meeting?

  - start optimizing the tableviews

- What are the hurdles?

  - none

Date: 11/10/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 6:30pm

End time: 7:30pm

Minute Taker: Luis Castillo

First student: Luis Castillo

- What was done since the last scrum meeting?

  - researched map development in ios

- What is planned to be done until the next scrum meeting?

  - create a test map project

- What are the hurdles?

  - none

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - started optimizing tableview

- What is planned to be done until the next scrum meeting?

  - continued optimizing tableview

- What are the hurdles?

  - none

Date: 11/11/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time:7:00pm

End time:7:30pm

Minute Taker: Luis Castillo

First student: Luis Castillo

- What was done since the last scrum meeting?

  - started test map project

- What is planned to be done until the next scrum meeting?

  - add more features to existing test map project

- What are the hurdles?

  - none

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - continued optimizing tableview

- What is planned to be done until the next scrum meeting?

  - created methods in json API to handle the new  optimizing tableview

- What are the hurdles?

  - none

Date: 11/12/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 6:30pm

End time: 7:00pm

Minute Taker: Luis Castillo

First student: Luis Castillo

- What was done since the last scrum meeting?

  - added final features on test map project

- What is planned to be done until the next scrum meeting?

  - start adding implementations to final project

- What are the hurdles?

  - none

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - started json functions of API

- What is planned to be done until the next scrum meeting?

  - test the json functions

- What are the hurdles?

  - none

Date: 11/13/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00pm

End time: 8:00pm

Minute Taker: Luis Castillo

First student: Luis Castillo

- What was done since the last scrum meeting?

  - started map implementation to final project

- What is planned to be done until the next scrum meeting?

  - add hybrid features to map

- What are the hurdles?

  - storyboard issues

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - tested the json functions api

- What is planned to be done until the next scrum meeting?

  - research staff user image fetch

- What are the hurdles?

  - none

Date: 11/16/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 6:30pm

End time: 7:00pm

Minute Taker: Luis Castillo

First student: Luis Castillo

- What was done since the last scrum meeting?

  - hybrid features added to map

- What is planned to be done until the next scrum meeting?

  - get users current location

- What are the hurdles?

  - none

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - researched image fetches for staff user result view

- What is planned to be done until the next scrum meeting?

  - implement fetch results for user view

- What are the hurdles?

  - none

Date: 11/17/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time:6:00pm

End time:6:30pm

Minute Taker: Luis Castillo

First student: Luis Castillo

- What was done since the last scrum meeting?

  - getting user location

- What is planned to be done until the next scrum meeting?

  - update the navigation stack

- What are the hurdles?

  - none

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - started image fetch

- What is planned to be done until the next scrum meeting?

  - finalize image fetch

- What are the hurdles?

  - problems with image fetch

Date: 11/18/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time:7:00pm

End time: 8:00pm

Minute Taker: Luis Castillo

First student: Luis Castillo

- What was done since the last scrum meeting?

  - updated navigation stack

- What is planned to be done until the next scrum meeting?

  - consolidate filter view and controller

- What are the hurdles?

  - none

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - finalize image fetch features on tableview

- What is planned to be done until the next scrum meeting?

  - setup view will load for image population

- What are the hurdles?

  - none

Date: 11/19/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 6:30pm

End time: 7:00pm

Minute Taker: Luis Castillo

First student: Luis Castillo

- What was done since the last scrum meeting?

  - consolidate filter view and controller

- What is planned to be done until the next scrum meeting?

  - document features done in this sprint

- What are the hurdles?

  - none

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - setup view will load for image population

- What is planned to be done until the next scrum meeting?

  - document features done in this sprint

- What are the hurdles?

  - none

Date: 11/20/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time:5:30pm

End time: 6:00pm

Minute Taker: Luis Castillo

First student: Luis Castillo

- What was done since the last scrum meeting?

  - presented the user story in sprint review meeting

- What is planned to be done until the next scrum meeting?

  - start researching markers for iOS Map

- What are the hurdles?

  - none

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - presented the user story in sprint review meeting

- What is planned to be done until the next scrum meeting?

  - obtain styling documents from product owners design

- What are the hurdles?

  - none

Date: 11/23/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00pm

End time: 7:30pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

- What was done since the last scrum meeting?

  - Update Mingle with the new user stories

- What is planned to be done until the next scrum meeting?

  - Research markers on iOS map

- What are the hurdles?

  - None

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - Update Mingle with the new user stories

- What is planned to be done until the next scrum meeting?

  - Start research on php sessions

- What are the hurdles?

  - None

Date: 11/24/15

Attendees: Luis Castillo, and Wilfredo Gomez

Start time: 7:00pm

End time: 7:30pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

- What was done since the last scrum meeting?

  - Started research on how iOS handles maps

- What is planned to be done until the next scrum meeting?

  - Start development of the map in iOS

- What are the hurdles?

  - iOS syntax for maps

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - Research of PHP sessions

- What is planned to be done until the next scrum meeting?

  - Start development of login for admin site

- What are the hurdles?

  - PHP syntax

Date: 11/25/15

Attendees: Luis Castillo, and Wilfredo Gomez

Start time: 7:00pm

End time: 7:30pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

- What was done since the last scrum meeting?

  - Started development of map in iOS

- What is planned to be done until the next scrum meeting?

  - Continue development of maps in iOS

- What are the hurdles?

  - iOS syntax in Objective-C

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - Started development of login for admin site

- What is planned to be done until the next scrum meeting?

  - Continue development for admin site

- What are the hurdles?

  - PHP syntax connecting to a Database

Date: 11/26/15

Attendees: Luis Castillo, and Wilfredo Gomez

Start time: 7:00pm

End time: 7:30pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

- What was done since the last scrum meeting?

  - Continued development of maps for iOS

- What is planned to be done until the next scrum meeting?

  - Finish part of maps development where pins show on map

- What are the hurdles?

  - Maps on iOS

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - Continued development of login for admin site

- What is planned to be done until the next scrum meeting?

  - Finish login for admin site

- What are the hurdles?

  - PHP and MySQL syntax

Date: 11/27/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00pm

End time: 7:30pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

- What was done since the last scrum meeting?

  - Pins representing users show on the map

- What is planned to be done until the next scrum meeting?

  - Start research on how navigate from pin to detail view

- What are the hurdles?

  - Mapping in iOS

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - Admin user is able to login to admin site with provided password

- What is planned to be done until the next scrum meeting?

  - Start looking at code provided by product owner to start registration

- What are the hurdles?

  - PHP and MySql

Date: 11/30/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00pm

End time: 7:30pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

- What was done since the last scrum meeting?

  - Started research on how to go from a pin in the map to the detail view

- What is planned to be done until the next scrum meeting?

  - Start development for transition from the map to a specific user’s detail view

- What are the hurdles?

  - iOS with Objective-C syntax

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - Started discerning the site provided to add the php part to save data in database

- What is planned to be done until the next scrum meeting?

  - Start implementing the connection to the database

- What are the hurdles?

  - Trying to understand someone else’s html, CSS and JavaScript code

Date: 12/1/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00pm

End time: 7:30pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

- What was done since the last scrum meeting?

  - Started development to transition from pin on map to user’s detail view

- What is planned to be done until the next scrum meeting?

  - Continue development for transition

- What are the hurdles?

  - Working with segues in iOS using Objective-C

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - Started implementation to save the data from the post form to the database

- What is planned to be done until the next scrum meeting?

  - Continue development

- What are the hurdles?

  - PHP and MySql syntax

Date: 12/2/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00pm

End time: 7:30pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

- What was done since the last scrum meeting?

  - Segue transitions smoothly now.

- What is planned to be done until the next scrum meeting?

  - Make sure to pass the right user’s information to the detail view

- What are the hurdles?

  - Working with segues on iOS using Objective-C

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - Got the first part of registration to save to database

- What is planned to be done until the next scrum meeting?

  - Continue development on the second part of staff registration

- What are the hurdles?

  - PHP and MySql syntax

Date: 12/3/15

Attendees:Luis Castillo, and Wilfredo Gomez

Start time: 7:00pm

End time: 7:30pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

- What was done since the last scrum meeting?

  - Passing information from pin in the map to user’s detail view

- What is planned to be done until the next scrum meeting?

  - Finish implementation of transition from pin on map to user’s detail view

- What are the hurdles?

  - Passing data between segues

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - Started saving user’s personal details in the database

- What is planned to be done until the next scrum meeting?

  - Continue saving data to database

- What are the hurdles?

  - PHP and MySql

Date: 12/4/15

Attendees: Luis Castillo, and Wilfredo Gomez

Start time: 7:00pm

End time: 7:30pm

Minute Taker: Wilfredo Gomez

First student: Luis Castillo

- What was done since the last scrum meeting?

  - User can go from the map view to a specific detailed view smoothly

- What is planned to be done until the next scrum meeting?

  - None

- What are the hurdles?

  - iOS maps and segue using Objective-C

Second student: Wilfredo Gomez

- What was done since the last scrum meeting?

  - Saved some fields in the database

- What is planned to be done until the next scrum meeting?

  - None

- What are the hurdles?

  - PHP and MySql