Date: May 22, 2015

Attendees: Matthew Saunders, Ayme Morrina

Start time: 11:00am

End time: 11:10am

Minute Taker: Matthew Saunders, Ayme Morrina

First student: Matthew Saunders

- What was done since the last scrum meeting?

  - Research alternatives for tentative databases.

  - Agreed on the use of MongoDB to store the data.

  - Integrate “fatcor” tool to collect hardware information.

- What is planned to be done until the next scrum meeting?

  - Add user stories to mingle.

  - Install MongoDB.

  - Receive factor data in server.

- What are the hurdles?

  - DynamoDb was found not to be the most appropriate database to store data in this project.

Second student: Ayme Morrina

- What was done since the last scrum meeting?

  - Research alternatives for tentative databases.

  - Agreed on the use of MongoDB to store the data.

  - Make login/logout history collector compatible with Mac/Linux.

- What is planned to be done until the next scrum meeting?

  - Add user stories to mingle.

  - Install MongoDB.

  - Create infrastructure in the server to connect to MongoDB.

  - Configure MongDB Authentication mode

- What are the hurdles?

  - DynamoDb was found not to be the most appropriate database to store data in this project.

  - “last” command was find to have small output behavior depending on the OS (Linux, Mac).

  - Using a universal authentication method so both our dev environments have the same configurations

Date:  May 25, 2015

Attendees:Matthew Saunders, Ayme Morrina

Start time: 5:30pm

End time: 5:40pm

Minute Taker: Matthew Saunders, Ayme Morrina

First student: Matthew Saunders

- What was done since the last scrum meeting?

  - Researched MongoDB

  - Created Use Cases in Mingle

  - Worked on facter reporting

- What is planned to be done until the next scrum meeting?

  - Complete facter reports use case

  - Install MongoDB and configure authentication

- What are the hurdles?

  - Using a universal authentication method so both our dev environments have the same configurations

  - Possible learning curve with MongoDB

  - Possible learning curve of Python

Second student: Ayme Morrina

- What was done since the last scrum meeting?

  - MongoDB was installed. Authentication mode was configured.

  - Server infrastructure to connect to MongoDB and save data was created.

  - User stories were added to mingle.

  - Worked on User stories and Project Plan in the Project Documentation.

- What is planned to be done until the next scrum meeting?

  - Add cache mechanism to the data collector

  - Modify data collector to send only changed log rows of data

- What are the hurdles?

  - Possible learning curve with MongoDB

  - Possible learning curve of Python

Date: 5/26/2015

Attendees: Ayme Lobato, Matthew Saunders, Javier Carmona, Jason Dettbarn

Start time: 8:30

End time: 9:30

Minute Taker: Jason Dettbarn

First student: Ayme Lobato

- What was done since the last scrum meeting?

  - Added Card Tasks to User Stories in Mingle

  - Worked on the caching of audit data on client = Task# 288

  - Worked on the Sprint sections of Project Document

  - Added Project Plan documentation

- What is planned to be done until the next scrum meeting?

  - Finish the cache mechanism (task 288)

  - Setup the AngularJS front-end framework

- What are the hurdles?

  - More detailed front-end users stories

  - Integrating the AngularJS

  - Possible learning curve with MongoDB

  - Possible learning curve of Python

  - Time involved in implementing the cache (task 288)

Second student: Matthew Saunders

- What was done since the last scrum meeting?

  - Hardware collection facter report working

  - Sending to the MongoDB

  - … setting up MongoDB on localmachine

- What is planned to be done until the next scrum meeting?

  - Documentation

  - Task cards setup in the User Stories

- What are the hurdles?

  - More detailed font-end user stories

  - Possible learning curve with MongoDB

  - Possible learning curve of Python

Date: 5/27/2015

Attendees: Ayme Lobato, Matthew Saunders

Start time: 7:00

End time: 7:30

Minute Taker: Matthew Saunders, Ayme Morrina

First student: Matthew Saunders

- What was done since the last scrum meeting?

  - Setup task cards on mingle

  - Updated documentation with use cases

  - Created Object model diagram

- What is planned to be done until the next scrum meeting?

  - Create Use case diagrams

  - Create Maven Package

  - Create cronjob scripts

- What are the hurdles?

  - Learning maven

  - Getting used to astah for drawing diagrams

Second student: Ayme Lobato

- What was done since the last scrum meeting?

  - Finished the cache mechanism (task 288)

  - Setup the AngularJS front-end framework

  - Create angular structure for both members be able to work without conflicts.

- What is planned to be done until the next scrum meeting?

  - Work on Project document.

  - Get a document from mongoDB show on front-end.

  - Move project to FIU repository.

- What are the hurdles?

  - Possible learning curve with MongoDB

  - Possible learning curve of Python

  - More detailed font-end user stories

Date: 5/28/2015

Attendees: Ayme Lobato, Matthew Saunders, Javier Carmona, Jason Dettbarn

Start time: 8:45 pm

End time: 9:20pm

Minute Taker: Matthew Saunders

First student: Ayme Lobato

- What was done since the last scrum meeting?

  - Completed cache of login/logout reports

  - Move our github repo to the FIU github repo

  - Added tasks and user stories to mingle/project document

- What is planned to be done until the next scrum meeting?

  - AngularJS page to show json data from server

  - Work on project document

- What are the hurdles?

  - Re-Configuring dev environment with moving repositories (PyCharm)

Second student: Matthew Saunders

- What was done since the last scrum meeting?

  - Completed maven package pom

  - Added content to document describing tools used in project

- What is planned to be done until the next scrum meeting?

  - Create cron job scripts

  - Start working user story to collect software application information

- What are the hurdles?

  - Learning ruby

  - Defining a scope of software applications to audit

Date: 06/01/2015

Attendees: Ayme Lobato, Matthew Saunders

Start time: 5:30 pm

End time: 5:50pm

Minute Taker: Ayme Morrina, Matthew Saunders

First student: Ayme Lobato

- What was done since the last scrum meeting?

  - Completed showing stored login history in front end client

  - Planned suitable login document structure to favor later database processing.

  - Refactor login collector to fit necessary MongoDB document Structure.

- What is planned to be done until the next scrum meeting?

  - Refactor server code to process login document structure and appropriately store it on the database.

- What are the hurdles?

  - The structure in which the login data was being stored in the database was not suitable for the later needed processing.

Second student: Matthew Saunders

- What was done since the last scrum meeting?

  - Fix the maven pom file

  - Created a bash script to create and install a cron job

  - Researched custom facts in Facter

- What is planned to be done until the next scrum meeting?

  - Fix python environment to properly run django server

  - Setup Mongo DB

- What are the hurdles?

  - Possible learning curve with MongoDB

  - Possible learning curve of Python

  - Getting the correct configuration information for the project

Date: 06/02/2015

Attendees: Ayme Lobato, Matthew Saunders, Javier Carmona, Jason Dettbarn

Start time: 8:30 pm

End time: 9:00pm

Minute Taker: Ayme Morrina, Matthew Saunders

First student: Ayme Lobato

- What was done since the last scrum meeting?

  - Create separate collection on MongoDB for the login audits.

  - Modify server code to store login audits in its correspondent collection.

  - Modify server code to retrieve login data from its correspondent collection.

- What is planned to be done until the next scrum meeting?

  - Start working on displaying login audits on graph.

- What are the hurdles?

  - The way the login audits were stored in the common collection had nested arrays and MongoDB tools were not suitable for processing documents with nested arrays.

  - Possible learning curve with MongoDB

  - Possible learning curve of Python

Second student: Matthew Saunders

- What was done since the last scrum meeting?

  - Setup Python environment but Django server setting are incorrect

  - MongoDB is setup

- What is planned to be done until the next scrum meeting?

  - Finish setting up Django environment

  - Import Django DB dumps from Ayme’s development

- What are the hurdles?

  - Possible learning curve with MongoDB

  - Possible learning curve with Django

Date: 06/03/2015

Attendees: Ayme Lobato, Matthew Saunders

Start time: 5:30 pm

End time: 5:45pm

Minute Taker: Ayme Morrina, Matthew Saunders

First student: Ayme Lobato

- What was done since the last scrum meeting?

  - Researched graphing tools to display login history.

  - Integrated angular chart.js for the login graph

  - Implemented documentation example of chart.js to understand its behavior

- What is planned to be done until the next scrum meeting?

  - User chart.js to display login data fetched from the server.

- What are the hurdles?

  - Possible learning curve with Angular charts.

  - Possible learning curve with Django.

Second student: Matthew Saunders

- What was done since the last scrum meeting?

  - Finished setup of all dev environments

  - Imported MongoDB dumps

- What is planned to be done until the next scrum meeting?

  - Start displaying facter reports on front end

- What are the hurdles?

  - Understanding the scope of the task

  - Integrating with Ayme’s existing code

Date: 06/04/2015

Attendees:  Ayme Lobato, Matthew Saunders, Jason Dettbarn

Start time: 8:30 pm

End time: 9:00pm

Minute Taker: Ayme Morrina, Matthew Saunders

First student: Ayme Lobato

- What was done since the last scrum meeting?

  - Graph is displaying real data from the server given a fixed date.

  - Logged in users and their information displays when clicked over a specific point in graph.

- What is planned to be done until the next scrum meeting?

  - Provide functionality to choose desired date to display activity on front-end.

  - Update the graph according to the selected date.

- What are the hurdles?

  - Possible learning curve with Angular/Angular charts.

  - Possible learning curve with Django.

Second student: Matthew Saunders

- What was done since the last scrum meeting?

  - Researched MongoDB

  - Tried to implement some sort of caching of facter reports, did not complete

- What is planned to be done until the next scrum meeting?

  - Process and store facter reports in mongodb

- What are the hurdles?

  - Understanding MongoDB

  - Integrating with Ayme’s existing code

  - Possible learning curve with Django

Date: 06/05/2015

Attendees: Ayme Lobato, Matthew Saunders

Start time: 2:15 pm

End time: 2:30pm

Minute Taker: Ayme Morrina, Matthew Saunders

First student: Ayme Lobato

- What was done since the last scrum meeting?

  - Implemented functionality to choose desired date to display activity on front-end.

  - Graph is updated according to the selected date.

- What is planned to be done until the next scrum meeting?

  - Work on some login to deal with users that are still logged in and other special cases of the login activity.

  - Make basic graph to show on main screen and if expand is selected make graph and details appear as modal.

- What are the hurdles?

  - Possible learning curve with Angular.

  - Include as most as possible special cases regarding login activity

Second student: Matthew Saunders

- What was done since the last scrum meeting?

  - Created db table to store facter reports

  - Research AngularJS

- What is planned to be done until the next scrum meeting?

  - Display Facter reports to screen

- What are the hurdles?

  - Possible learning curve with Angular.

Date: 06/08/2015

Attendees: Ayme Lobato, Matthew Saunders

Start time: 6:00 pm

End time: 6:15pm

Minute Taker: Ayme Morrina, Matthew Saunders

First student: Ayme Lobato

- What was done since the last scrum meeting?

  - Worked on some cases to deal with users that are still logged in and other special cases of the login activity.

  - Make basic graph to show on main screen and if expand is selected make graph and details appear as modal.

- What is planned to be done until the next scrum meeting?

  - Make collapsible menu to show in the modal the details of users per hour.

  - Wrap-up UI changes and improvements of the login history feature

- What are the hurdles?

  - Possible learning curve with Angular.

  - Issues with chart.js not showing when first loaded in hidden elements.

Second student: Matthew Saunders

- What was done since the last scrum meeting?

  - Display Facter Report to user screen from DB

  - Started to style report from raw json into table format

- What is planned to be done until the next scrum meeting?

  - Finish display formatting of facter report

- What are the hurdles?

  - Possible learning curve with Angular.

Date: 06/09/2015

Attendees: Ayme Lobato, Matthew Saunders, Jason Dettbarn

Start time: 8:30 pm

End time: 9:00pm

Minute Taker: Ayme Morrina, Matthew Saunders

First student: Ayme Lobato

- What was done since the last scrum meeting?

  - Made collapsible menu to show in the modal the details of users per hour.

  - Wrapped-up UI changes and improvements of the login history feature

- What is planned to be done until the next scrum meeting?

  - Research on suitables tools to access/collect cloud based applications characteristics and usage.

- What are the hurdles?

  - Compatibility issues with angular accordion and modals.

  - Time required to find a suitable tool.

Second student: Matthew Saunders

- What was done since the last scrum meeting?

  - Refactored code to a service class from controller class

  - Worked on formatting table for facter report

- What is planned to be done until the next scrum meeting?

  - Finish formatting facter report

  - Integrate Ayme’s branch into my branch

- What are the hurdles?

  - Possible learning curve with Angular.

Date: 06/10/2015

Attendees: Ayme Lobato, Matthew Saunders, Jason Dettbarn

Start time: 6:00 pm

End time: 6:10pm

Minute Taker: Ayme Morrina, Matthew Saunders

First student: Ayme Lobato

- What was done since the last scrum meeting?

  - Research on suitables tools to access/collect cloud based applications characteristics and usage.

  - Google Chrome stores the browser history in a SQLite database. Querying the db provides useful information about browsing history.

  - Get familiar with the database structure and how to read and query it.

- What is planned to be done until the next scrum meeting?

  - Analyze which data is relevant.

  - Start collecting browsing data in the data collector.

- What are the hurdles?

  - Time to analyze/plan how to efficiently use the data provided by Chrome database to provide useful analysis.

Second student: Matthew Saunders

- What was done since the last scrum meeting?

  - Integrated Ayme’s latest commits into working branch, resolved all conflicts

  - Worked on facter report display

- What is planned to be done until the next scrum meeting?

  - Finished facter report display

  - Plot a piece of data from the facter report in a meaningful way

- What are the hurdles?

  - Possible learning curve with Angular.

Figuring out which data to plot and the best way to plot it

Date: 06/11/2015

Attendees: Ayme Lobato, Matthew Saunders, Jason Dettbarn

Start time: 8:30 pm

End time: 9:00pm

Minute Taker: Ayme Morrina, Matthew Saunders

First student: Ayme Lobato

- What was done since the last scrum meeting?

  - Analyze and decide relevant browsing history to collect.

  - Collect browsing data in the data collector.

- What is planned to be done until the next scrum meeting?

  - Send collected data to the server.

  - Store collected data on the database.

- What are the hurdles?

  - Possible learning curve with MongoDB

Second student: Matthew Saunders

- What was done since the last scrum meeting?

  - Finalized displaying Facter Report in table format

- What is planned to be done until the next scrum meeting?

  - Write documentation for User Guide

  - Update user stories in project documentation

  - Displaying multiple facter reports in the display

- What are the hurdles?

  - Possible learning curve with Angular.

Date: 06/16/2015

Attendees: Ayme Lobato, Matthew Saunders

Start time: 8:30 pm

End time: 9:00pm

Minute Taker: Ayme Morrina, Matthew Saunders

First student: Ayme Lobato

- What was done since the last scrum meeting?

  - Send collected data to the server.

  - Store collected data on the database.

  - Get the top 5 used domains

  - Display the top 5 used domains in a bar graph chart

- What is planned to be done until the next scrum meeting?

  - Start working on filters for the domain page.

  - Do domain filter.

  - Do user filter.

  - Do Top filter.

- What are the hurdles?

  - Possible learning curve with MongoDB.

Second student: Matthew Saunders

- What was done since the last scrum meeting?

  - Created controller for available memory

- What is planned to be done until the next scrum meeting?

  - Create service for available memory

- What are the hurdles?

  - Possible learning curve with AngularJS

Date: 06/17/2015

Attendees: Ayme Lobato, Matthew Saunders

Start time: 5:40 pm

End time: 5:50pm

Minute Taker: Ayme Morrina, Matthew Saunders

First student: Ayme Lobato

- What was done since the last scrum meeting?

  - Domain filter finished.

  - User filter finished.

  - Top filter finished.

  - Date range filter finished.

  - Graph automatically refresh with filter selection

- What is planned to be done until the next scrum meeting?

  - Work on front-end UI.

  - Integrate Mozilla Firefox Browser History to the collection.

- What are the hurdles?

  - Learning curve with MongoDB aggregations.

  - Compatibility issues integrating Firefox and Chrome histories in the collector.

Second student: Matthew Saunders

- What was done since the last scrum meeting?

  - Created service for available memory

- What is planned to be done until the next scrum meeting?

  - None - SW Testing Midterm

- What are the hurdles?

  - Possible learning curve with AngularJS

Date: 06/18/2015

Attendees: Ayme Lobato, Matthew Saunders, Jason Dettbarn

Start time: 8:45 pm

End time: 9:10pm

Minute Taker: Ayme Morrina, Matthew Saunders

First student: Ayme Lobato

- What was done since the last scrum meeting?

  - Work on front-end UI.

  - Start integrating Mozilla Firefox Browser History to the collection.

- What is planned to be done until the next scrum meeting?

  - Add favicons to the domains search graph.

  - Finish integrating Mozilla Firefox Browser History.

  - Extend collector to collect data from ALL users of the system.

- What are the hurdles?

  - Compatibility issues integrating Firefox and Chrome histories in the collector.

Second student: Matthew Saunders

- What was done since the last scrum meeting?

  - None - SW Testing midterm

- What is planned to be done until the next scrum meeting?

  - Plot available memory data

- What are the hurdles?

  - Possible learning curve with chart.js

Date: 06/19/2015

Attendees: Ayme Lobato, Matthew Saunders

Start time: 2:30 pm

End time: 2:40pm

Minute Taker: Ayme Morrina, Matthew Saunders

First student: Ayme Lobato

- What was done since the last scrum meeting?

  - Added favicons to the domains search graph.

  - Finished integrating Mozilla Firefox Browser History.

  - Extended collector to collect data from ALL users of the system.

- What is planned to be done until the next scrum meeting?

  - Create command factory to extend collector functionality for Mac OSX and future Os integrations.

  - Start investigating about integrating Safari Browser History to collector.

- What are the hurdles?

  - Compatibility issues between Operating Systems.

Second student: Matthew Saunders

- What was done since the last scrum meeting?

  - Created functionality to store free memory into separate records in db from facter report

  - Created data service to query db

- What is planned to be done until the next scrum meeting?

  - Create array of data points for plotting

  - Plot array of data points in line plot

- What are the hurdles?

  - Understanding AngularJS

  - Understanding ChartJS

Date: 06/22/2015

Attendees: Ayme Lobato, Matthew Saunders

Start time: 5:40 pm

End time: 5:55 pm

Minute Taker: Ayme Morrina, Matthew Saunders

First student: Ayme Lobato

- What was done since the last scrum meeting?

  - Started command factory to extend collector functionality for Mac OSX and future Os integrations.

  - Started investigating about integrating Safari Browser History to collector.

- What is planned to be done until the next scrum meeting?

  - Finish command factory to extend collector functionality for Mac OSX and future Os integrations.

  - Start integrating Safari Browser History to collector.

- What are the hurdles?

  - iOS equipment to test OS compatibility

Second student: Matthew Saunders

- What was done since the last scrum meeting?

  - Free memory data is stored in the db, extracted from facter reports

  - A basic query mechanism was built for retrieving free memory data

- What is planned to be done until the next scrum meeting?

  - Create aggregate query

- What are the hurdles?

  - Learning aggregate queries in mongoDB

Date: 06/23/2015

Attendees: Ayme Lobato, Matthew Saunders, Jason Dettbarn

Start time: 8:30 pm

End time: 9:00pm

Minute Taker: Ayme Morrina, Matthew Saunders

First student: Ayme Lobato

- What was done since the last scrum meeting?

  - Finished command factory to extend collector functionality for Mac OSX and future Os integrations.

  - Started integrating Safari Browser History to collector.

- What is planned to be done until the next scrum meeting?

  - Finish integrating Safari Browser History to collector.

- What are the hurdles?

  - Safari Browser History database format and date time.

Second student: Matthew Saunders

- What was done since the last scrum meeting?

  - Adjusted query to aggregate multiple records into result

- What is planned to be done until the next scrum meeting?

  - Plot available memory data in graph

  - Create aggregate record query for available memory

- What are the hurdles?

  - Learning aggregate queries in mongoDB

  - Learning chart.js

Date: 06/24/2015

Attendees: Ayme Lobato, Matthew Saunders

Start time: 5:45 pm

End time: 6:00 pm

Minute Taker: Ayme Morrina, Matthew Saunders

First student: Ayme Lobato

- What was done since the last scrum meeting?

  - Finish integrating Safari Browser History to collector.

  - Started researching tools to get information regarding user running applications

- What is planned to be done until the next scrum meeting?

  - Extend collector to incorporate user running applications.

- What are the hurdles?

  - Finding/using/parsing running application information.

Second student: Matthew Saunders

- What was done since the last scrum meeting?

  - Adjusted query to aggregate multiple records into result

- What is planned to be done until the next scrum meeting?

  - None - OS midterm

- What are the hurdles?

  - None

Date: 06/25/2015

Attendees: Ayme Lobato, Matthew Saunders, Jason Dettbarn

Start time: 8:30 pm

End time: 9:00 pm

Minute Taker: Ayme Morrina, Matthew Saunders

First student: Ayme Lobato

- What was done since the last scrum meeting?

  - Finished collecting user running applications.

  - Finished combining running applications with the collected domains.

  - Finished modifying server db queries to allow for app type selection.

  - Finished adding filter to front end to select application type.

  - Completed software metering feature.

- What is planned to be done until the next scrum meeting?

  - Update documentation and user manual

- What are the hurdles?

Second student: Matthew Saunders

- What was done since the last scrum meeting?

  - None - OS midterm

- What is planned to be done until the next scrum meeting?

  - Plot available memory data in graph

  - Allow user to select ‘plot from’ date

- What are the hurdles?

  - Learning chart.js

  - Merging solution with master

Date: 06/29/2015

Attendees: Ayme Lobato, Matthew Saunders

Start time: 5:30 pm

End time: 5:50 pm

Minute Taker: Ayme Morrina, Matthew Saunders

First student: Ayme Lobato

- What was done since the last scrum meeting?

  - Updated documentation

  - Added User stories to mingle.

  - Added sequence diagrams to project document

- What is planned to be done until the next scrum meeting?

  - Research tool to get available updates in the system.

  - Start collecting available updates in the system.

- What are the hurdles?

  - Research time

Second student: Matthew Saunders

- What was done since the last scrum meeting?

  - Database collects and stores all tenant IDs

  - Allow user selected tenant ID to update the model

- What is planned to be done until the next scrum meeting?

  - Architecture review of app with regard to MVC

  - Finished updating available memory graph based on user selected collectorId

- What are the hurdles?

  - Possible difficulties learning JS callbacks

Date: 06/30/2015

Attendees: Ayme Lobato, Matthew Saunders,Jason Dettbarn

Start time: 8:30 pm

End time: 9:30 pm

Minute Taker: Ayme Morrina, Matthew Saunders

First student: Ayme Lobato

- What was done since the last scrum meeting?

  - Research tool to get available updates in the system.

  - Start collecting available updates in the system.

- What is planned to be done until the next scrum meeting?

  - Finish collecting/parsing available updates in the system.

  - Sending available updates to the server.

  - Create database collection and structure to store available updates.

  - Store available updates in the database.

- What are the hurdles?

  - No updates available in the computer to test the collector.

Second student: Matthew Saunders

- What was done since the last scrum meeting?

  - Architecture review of app with regard to MVC

  - Create callback to update graph when collectorId changes

  - Finished updating available memory graph based on user selected collectorId

- What is planned to be done until the next scrum meeting?

  - Building a query for volatile data for a given time period

- What are the hurdles?

  - Possible learning curve with handling files in Python

Date: 07/01/2015

Attendees: Ayme Lobato, Matthew Saunders

Start time: 5:35 pm

End time: 5:50 pm

Minute Taker: Ayme Morrina, Matthew Saunders

First student: Ayme Lobato

- What was done since the last scrum meeting?

  - Finished collecting/parsing available updates in the system.

  - Sending available updates to the server.

  - Created database collection and structure to store available updates.

  - Store available updates in the database.

- What is planned to be done until the next scrum meeting?

  - Refactor software updates database structure to better adapt to front end client processing.

- What are the hurdles?

  - Unexpected collections relations effects may cause to rethink the database structure

Second student: Matthew Saunders

- What was done since the last scrum meeting?

  - Built new Service and Controller for querying volatile data

- What is planned to be done until the next scrum meeting?

  - Building a query for volatile data for a given time period

- What are the hurdles?

  - Possible learning curve with python

Date: 07/02/2015

Attendees: Ayme Lobato, Matthew Saunders, Jason Dettbarn

Start time: 8:35 pm

End time: 9:00 pm

Minute Taker: Ayme Morrina, Matthew Saunders

First student: Ayme Lobato

- What was done since the last scrum meeting?

  - Refactored software updates database structure to better adapt to front end client processing.

- What is planned to be done until the next scrum meeting?

  - Run and test collector in different computers to collect real information.

- What are the hurdles?

  - Compatibility issues and unexpected bugs may arise when testing the collector in different computers.

Second student: Matthew Saunders

- What was done since the last scrum meeting?

  - Query for volatile data for a given time period

- What is planned to be done until the next scrum meeting?

  - Displaying volatile facts from facter reports

- What are the hurdles?

  - Possible learning curve with Javascript

Date: 07/03/2015

Attendees: Ayme Lobato, Matthew Saunders

Start time: 5:35 pm

End time: 5:50 pm

Minute Taker: Ayme Morrina, Matthew Saunders

First student: Ayme Lobato

- What was done since the last scrum meeting?

  - Run and fixed collector code to be able to run on different computers and report to our db to collect real data

- What is planned to be done until the next scrum meeting?

  - Start working on the tree structure to display available software updates organized by policy levels.

- What are the hurdles?

  - Angular/Mongo learning curve.

Second student: Matthew Saunders

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Date: 07/06/2015

Attendees: Ayme Lobato, Matthew Saunders, Jason Dettbarn

Start time: 8:30 pm

End time: 9:00 pm

Minute Taker: Ayme Morrina, Matthew Saunders

First student: Ayme Lobato

- What was done since the last scrum meeting?

  - Started working on the tree structure to display available software updates organized by policy levels.

- What is planned to be done until the next scrum meeting?

  - Continue working on the tree structure to display available software updates organized by policy labels

- What are the hurdles?

  - Possible angular learning curve

Second student: Matthew Saunders

- What was done since the last scrum meeting?

  - Getting facter reports between specified dates/specified time period

  - Grabbing only volatile facts from facter reports

- What is planned to be done until the next scrum meeting?

  - None. SW Testing Midterm

- What are the hurdles?

  - None

Date: 07/07/2015

Attendees: Ayme Lobato, Matthew Saunders

Start time: 8:30 pm

End time: 8:45 pm

Minute Taker: Ayme Morrina, Matthew Saunders

First student: Ayme Lobato

- What was done since the last scrum meeting?

  - Finished working on the tree structure to display available software updates organized by policy labels

- What is planned to be done until the next scrum meeting?

  - Work on UI  to display available software.

- What are the hurdles?

  - Possible angular/Html learning curve

Second student: Matthew Saunders

- What was done since the last scrum meeting?

  - None.

- What is planned to be done until the next scrum meeting?

  - Getting date from object ID in mongoDB

  - Displaying raw volatile facts to view

- What are the hurdles?

  - Possible Javascript learning curve

Date: 07/08/2015

Attendees: Ayme Lobato, Matthew Saunders

Start time: 5:30 pm

End time: 5:45 pm

Minute Taker: Ayme Morrina, Matthew Saunders

First student: Ayme Lobato

- What was done since the last scrum meeting?

  - Worked on improve UI of available software feature.

- What is planned to be done until the next scrum meeting?

  - Add applications usage graph of applications related to the software updates

- What are the hurdles?

  - Possible angular/Html learning curve

Second student: Matthew Saunders

- What was done since the last scrum meeting?

  - Getting date from object ID in mongoDB

  - Displaying raw volatile facts to view

- What is planned to be done until the next scrum meeting?

  - Moved logic to Javascript from Python in volatile/nonvolatile data controllers

  - Create sequence diagrams for new functionality

- What are the hurdles?

  - Possible Javascript learning curve

Date: 07/09/2015

Attendees: Ayme Lobato, Matthew Saunders

Start time: 8:30 pm

End time: 8:45 pm

Minute Taker: Ayme Morrina, Matthew Saunders

First student: Ayme Lobato

- What was done since the last scrum meeting?

  - Added applications usage graph of applications related to the software updates

- What is planned to be done until the next scrum meeting?

  - Refine Dashboard UI.

  - Work on documentation

- What are the hurdles?

  - Developing effective system test cases

Second student: Matthew Saunders

- What was done since the last scrum meeting?

  - Moved logic to Javascript from Python in volatile/nonvolatile data controllers

- What is planned to be done until the next scrum meeting?

  - Method to find nonvolatile events from stack of facter reports

  - Plot nonvolatile events in timeline format

- What are the hurdles?

  - Finding a way to plot the data on a timeline

Date: 07/14/2015

Attendees: Ayme Lobato, Matthew Saunders, Jason Dettbarn

Start time: 8:30 pm

End time: 9:05 pm

Minute Taker: Ayme Morrina, Matthew Saunders

First student: Ayme Lobato

- What was done since the last scrum meeting?

  - Refine Dashboard UI.

  - Added test cases to final deliverable.

  - Added sequence diagrams.

- What is planned to be done until the next scrum meeting?

  - Test Login History feature.

- What are the hurdles?

Second student: Matthew Saunders

- What was done since the last scrum meeting?

  - None

- What is planned to be done until the next scrum meeting?

  - Create system test cases for existing functionality

  - Work on sequence diagrams for existing functionality

- What are the hurdles?

  - Developing effective system test cases

Date: 07/15/2015

Attendees: Ayme Lobato, Matthew Saunders, Jason Dettbarn

Start time: 8:30 pm

End time: 9:00 pm

Minute Taker: Ayme Morrina, Matthew Saunders

First student: Ayme Lobato

- What was done since the last scrum meeting?

  - Tested Login History feature.

  - Fixed Login History bug regarding formatting and collecting activity by dates.

- What is planned to be done until the next scrum meeting?

  - Add “Last Day” filter to Software Metering feature.

- What are the hurdles?

  - None

Second student: Matthew Saunders

- What was done since the last scrum meeting?

  - Create system test cases for existing functionality

  - Redo sequence diagrams to have a uniform design using same tool between teammates

- What is planned to be done until the next scrum meeting?

  - Finish sequence diagrams

  - Add new facts to facter report

  - Make the timeline fold, and set it to collapsed by default

  - graph cpu usage vs avail memory

- What are the hurdles?

Date: 07/16/2015

Attendees: Ayme Lobato, Matthew Saunders, Jason Dettbarn

Start time: 8:30 pm

End time: 9:00 pm

Minute Taker: Ayme Morrina, Matthew Saunders

First student: Ayme Lobato

- What was done since the last scrum meeting?

  - Added “Last Day” filter to Software Metering feature.

- What is planned to be done until the next scrum meeting?

  - Collect data from multiple computers for showcase.

- What are the hurdles?

  - Unforeseen bugs might arise when testing the software in diverse environments.

Second student: Matthew Saunders

- What was done since the last scrum meeting?

  - Add new facts to facter report

  - Make the timeline fold, and set it to collapsed by default

- What is planned to be done until the next scrum meeting?

  - Graph cpu usage vs avail memory

- What are the hurdles?

  - Having enough time

Date: 07/17/2015

Attendees: Ayme Lobato, Matthew Saunders, Jason Dettbarn

Start time: 5:30 pm

End time: 6:40 pm

Minute Taker: Ayme Morrina, Matthew Saunders

First student: Ayme Lobato

- What was done since the last scrum meeting?

  - Fixed collector to take in connector, org and server address parameters to facilitate the collection of data

- What is planned to be done until the next scrum meeting?

  - Collect data from multiple computers for showcase.

- What are the hurdles?

  - Unforeseen bugs might arise when testing the software in diverse environments.

Second student: Matthew Saunders

- What was done since the last scrum meeting?

  - Graph cpu usage vs avail memory

  - Added modal for graph

- What is planned to be done until the next scrum meeting?

  - Write fact to collect socket information

  - Plot socket usage information

  - Display socket usage information in table

- What are the hurdles?

Date: 07/20/2015

Attendees: Ayme Lobato, Matthew Saunders, Jason Dettbarn

Start time: 5:30 pm

End time: 6:40 pm

Minute Taker: Ayme Morrina, Matthew Saunders

First student: Ayme Lobato

- What was done since the last scrum meeting?

  - Updated collector class diagram.

  - Updated design patterns section.

  - Updated architectural patterns section.

  - Outlined first presentation sentences. Practice first presentation sentences.

- What is planned to be done until the next scrum meeting?

  - Collect data from multiple computers for showcase.

- What are the hurdles?

  - Unforeseen bugs might arise when testing the software in diverse environments.

Second student: Matthew Saunders

- What was done since the last scrum meeting?

  - A fact to collect socket information

  - A service and controller to parse socket data

  - graph socket data

- What is planned to be done until the next scrum meeting?

  - Display socket usage information in table

- What are the hurdles?

Date: 07/21/2015

Attendees: Ayme Lobato, Matthew Saunders, Jason Dettbarn

Start time: 8:30 pm

End time: 8:40 pm

Minute Taker: Ayme Morrina, Matthew Saunders

First student: Ayme Lobato

- What was done since the last scrum meeting?

  - Collected data on different device for showcase in the fiu server.

- What is planned to be done until the next scrum meeting?

  - Create policies hierarchy for software updates in fiu server.

  - Test software metering tool.

- What are the hurdles?

Second student: Matthew Saunders

- What was done since the last scrum meeting?

  - Display socket usage information in table

  - Practice presentation opening lines

- What is planned to be done until the next scrum meeting?

  - Create a tool to inject data from dashboard

- What are the hurdles?

  - Making web services calls from Angular

Date: 07/22/2015

Attendees: Ayme Lobato, Matthew Saunders, Jason Dettbarn

Start time: 5:30 pm

End time: 6:40 pm

Minute Taker: Ayme Morrina, Matthew Saunders

First student: Ayme Lobato

- What was done since the last scrum meeting?

  - Created policies hierarchy for software updates in fiu server.

  - Outlined main points of presentation. Practice presentation.

- What is planned to be done until the next scrum meeting?

  - Test software metering tool.

- What are the hurdles?

Second student: Matthew Saunders

- What was done since the last scrum meeting?

  - Create a tool to inject data from dashboard

  - Fix a bug in displaying redundant socket table info

- What is planned to be done until the next scrum meeting?

  - Fix a bug in displaying only one tenant in socket table info

- What are the hurdles?