## Slide 1: Collaborative Platform 5.0
Jorge Travieso
Adrian Alfonso
Team Members
Product Owners
Juan Caraballo
Robert Loredo
Spring 2015

## Slide 2: Sprint # 2 Planning
8 Points
12 Points
8 Points
8 Points

## Slide 7: Sprint #2 Planning
4 User Stories
36 Story Points in Total
Estimate based on
  Yii Framework study time
  Documentation update time
  Design and implementation

## Slide 8: Self Review
User Story | Status | Accepted
Create Meetings | Done | Accepted
Join Meetings | Done | Accepted
Check Meetings | Done | Accepted
Virtual Whiteboard | In Development | No

## Slide 9: Daily Scrums
Day 2
Day 3

## Slide 10: Daily Scrums
Day 4
Day 5

## Slide 11: Daily Scrums
Day 6
Day 7

## Slide 12: Daily Scrums
Day 8
Day 9

## Slide 13: Daily Scrums
Day 10

## Slide 14: Gantt Chart

## Slide 15: Class Diagram for VC

## Slide 16: Use Case Model

## Slide 17: Documentations Updates
file://localhost/Library/WebServer/Documents/coplat/Code/UserManual.docx
file://localhost/Library/WebServer/Documents/coplat/Documents/Our Docs/FSPP.docx

## Slide 18: Sprint #1 Recap
One user story could not be finished
Personal Mark: 28 Points / 36 Planned
Team Mark: 50 Points

## Slide 19: Burndown Chart

## Slide 20: Burnup Chart

## Slide 21: Demo
http://localhost/coplat/index.php/videoConference/

## Slide 22: Sprint #1Retrospective

## Slide 23: Sprint # 3 Planning
User Story | Status | Points
Improve VC UX | To-Do | 8
Mentor Schedule VC | To-Do | 8
Mentee Request VC | To-Do | 8
Virtual Whiteboard | In Development | 8