## Slide 1: Collaborative Platform 5
Jorge Travieso
Adrian Alfonso
Team Members
Product Owners
Juan Caraballo
Robert Loredo
Spring 2015

## Slide 2: Problem Solution
Need for
  Better interaction among users of the system.
  Fast way to set up meetings.
The Collaborative Tools
  Video Conference
  Screen Sharing
  Virtual Whiteboard
  Chat Room
  Simple Scheduling

## Slide 3: Sprint # 3 Planning
8 Points
8 Points
8 Points
8 Points

## Slide 8: Sprint #3 Planning
4 User Stories
Personal Mark: 32 Points / 32 Planned
Sprint Velocity: 64 Points
Estimate based on
  Documentation update time
  Design and implementation

## Slide 9: Self Review
User Story | Status | Accepted
Schedule VC Ahead of Time | Done | Accepted
Improve Video Conf. UX | Done | Accepted
Invite More People | Done | Accepted
Virtual Whiteboard | Done | Accepted

## Slide 10: Daily Scrums Summary
Major Accomplishments
  Updated the documentation
    Use case model, sequence diagrams, test cases
  Heavily updated the UI appearance
  Added features
    Virtual whiteboard
    Schedule meetings ahead of time.
    Invite people from video conference

## Slide 11: Documentations Updates

## Slide 12: Use Case Model

## Slide 15: Burndown Chart

## Slide 16: Burnup Chart

## Slide 17: Demo
http://cp-dev.cis.fiu.edu/coplat/index.php/videoConference

## Slide 18: Sprint #3 Retrospective

## Slide 19: Sprint 4 Planning

## Slide 20: Sprint # 4 Planning
User Story | Status | Points
Reject VC Invitation | To-Do | 8
Accept VC Invitation | To-Do | 8
Schedule VC From Ticket | To-Do | 8
Use Chat Room | To-Do | 8