## Slide 1: Collaborative Platform 5
Jorge Travieso
Adrian Alfonso
Team Members
Product Owners
Juan Caraballo
Robert Loredo
Spring 2015

## Slide 2: Problem Solution
Need for
  Better interaction among users of the system.
  Fast way to set up meetings.
The Collaborative Tools
  Video Conference
  Screen Sharing
  Virtual Whiteboard
  Chat Room
  Simple Scheduling

## Slide 3: Sprint # 4 Planning
8 Points
8 Points
8 Points
8 Points

## Slide 8: Sprint #4 Planning
4 User Stories
Personal Mark: 32 Points / 32 Planned
Sprint Velocity: 72 Points
Estimate based on
  Documentation update time
  Design and implementation

## Slide 9: Self Review
User Story | Status | Accepted
Schedule Meeting From Ticket | Done | Accepted
Accept Invitation | Done | Accepted
Reject Invitation | Done | Accepted
Use Chat Room | Done | Accepted

## Slide 10: Daily Scrums Summary
Major Accomplishments
  Updated the documentation
    Use case model, sequence diagrams
  Added features
    Chat room for video conferences.
    Schedule meetings from tickets.
    Accept and reject video conference invitations.

## Slide 11: Documentations Updates

## Slide 12: Use Case Model

## Slide 15: Burndown Chart

## Slide 16: Burnup Chart

## Slide 17: Demo
http://cp-dev.cis.fiu.edu/coplat/index.php/videoConference

## Slide 18: Sprint #4 Retrospective

## Slide 19: Sprint 5 Planning

## Slide 20: Sprint # 5 Planning
User Story | Status | Points
Defect - Join Video Conference | To-Do | 16
Improve The Meeting Listing | To-Do | 4
Change Meeting Invitation Email Format | To-Do | 4
Cancel Video Conference Meeting | To-Do | 8