## Slide 1: Collaborative Platform 5
Jorge Travieso
Adrian Alfonso
Team Members
Product Owners
Juan Caraballo
Robert Loredo
Spring 2015

## Slide 2: Problem Solution
Need for
  Better interaction among users of the system.
  Fast way to set up meetings.
The Collaborative Tools
  Video Conference
  Screen Sharing
  Virtual Whiteboard
  Chat Room
  Simple Scheduling

## Slide 3: Sprint # 5 Planning
User Story | Status | Points
Defect - Join Video Conference | Done | 16
Improve The Meeting Listing | Done | 4
Change Meeting Invitation Email Format | Done | 4
Cancel Video Conference Meeting | Done | 8

## Slide 8: Sprint #5 Planning
4 User Stories
Personal Mark: 32 Points / 32 Planned
Sprint Velocity: 62 Points
Estimate based on
  Documentation update time
  Design and implementation

## Slide 9: Self Review
User Story | Status | Accepted
Defect - Join Video Conference | Done | TBD
Improve The Meeting Listing | Done | TBD
Change Meeting Invitation Email Format | Done | TBD
Cancel Video Conference Meeting | Done | TBD

## Slide 10: Daily Scrums Summary
Major Accomplishments
  Updated the documentation
    Use cases and sequence diagrams
  Fixed
    Error preventing some users to join a VC room
    Email invitation format
    Video conference listing
  Added features
    Cancel a video conference invitation

## Slide 11: Documentations Updates

## Slide 12: Use Case Model

## Slide 15: Burndown Chart

## Slide 16: Burnup Chart

## Slide 17: Demo
http://cp-dev.cis.fiu.edu/coplat/index.php/videoConference

## Slide 18: Sprint #4 Retrospective