Date: 5/18/2015

Attendees: Michael Robinson, Yordan Alvarez, Yohan Santos

Start time: 10:00 am

End time: 10:30 am

Minute Taker: Yohan Santos

First student: Yordan Alvarez

- What was done since the last scrum meeting?

  - 1 Create Backlog

  - 2 Collect user stories

  - 3 Setup development environment

- What is planned to be done until the next scrum meeting?

  - 1 Design Database schema

  - 2 Initial login, profile, register template

  - 3 Create users table in database

- What are the hurdles?

  - 1 Research PHP on the go

  - 2 Research postgresql database syntax

Second student: Yohan Santos

- What was done since the last scrum meeting?

  - 1 Create Backlog

  - 2 Collect user stories

  - 3 Setup development environment

- What is planned to be done until the next scrum meeting?

  - 1 Design Database schema

  - 2 Initial registration template

  - 3 Initial profile template

- What are the hurdles?

  - 1 Research PHP on the go

Date: 5/19/2015

Attendees: Michael Robinson, Yordan Alvarez, Yohan Santos

Start time: 10:00 am

End time: 10:30 am

Minute Taker: Yordan Alvarez

First student: Yohan Santos

- What was done since the last scrum meeting?

  - 1 Design Database schema

  - 2 Initial Registration template

  - 3 Initial Profile template

- What is planned to be done until the next scrum meeting?

  - 1 Keep working on the registration feature

  - 2 add registration input textboxes

  - 3 add registration buttons

- What are the hurdles?

  - 1 integrate php and html

Second student: Yordan Alvarez

- What was done since the last scrum meeting?

  - 1 Design Database schema

  - 2 Initial login, profile, register template

  - 3 Create users table in database

- What is planned to be done until the next scrum meeting?

  - 1 keep working on the login feature

  - 2 add login input textboxes

  - 3 add login buttons

- What are the hurdles?

  - 1 integrate php and html

Date: 5/20/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 10:00 am

End time: 10:30 am

Minute Taker: Yohan Santos

First student: Yordan Alvarez

- What was done since the last scrum meeting?

  - 1 keep working on the login feature

  - 2 add login input textboxes

  - 3 add login buttons

- What is planned to be done until the next scrum meeting?

  - 1 integrate database with login feature

  - 2 create logout

- What are the hurdles?

  - 1 postgresql database syntax

Second student: Yohan Santos

- What was done since the last scrum meeting?

  - 1 Keep working on the registration feature

  - 2 add registration input textboxes

  - 3 add registration buttons

- What is planned to be done until the next scrum meeting?

  - 1 integrate database with registration feature

- What are the hurdles?

  - 1 postgresql database syntax

Date: 5/21/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 10:00 am

End time: 10:30 am

Minute Taker: Yordan Alvarez

First student: Yohan Santos

- What was done since the last scrum meeting?

  - 1 integrate database with registration feature

- What is planned to be done until the next scrum meeting?

  - 1 finish up registration feature

  - 2 clean up code and add comments

- What are the hurdles?

  - 1 email for registration is getting too long to be received

Second student: Yordan Alvarez

- What was done since the last scrum meeting?

  - 1 integrate database with login feature

  - 2 create logout

- What is planned to be done until the next scrum meeting?

  - 1 clean up code and add comments

- What are the hurdles?

  - 1 none

Date: 5/22/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 10:00 am

End time: 10:30 am

Minute Taker: Yohan Santos

First student: Yordan Alvarez

- What was done since the last scrum meeting?

  - 1 clean up code and add comments

- What is planned to be done until the next scrum meeting?

  - 1 login and logout testing

  - 2 refine final document

- What are the hurdles?

  - 1 none

Second student: Yohan Santos

- What was done since the last scrum meeting?

  - 1 finish up registration feature

  - 2 clean up code and add comments

- What is planned to be done until the next scrum meeting?

  - 1 registration testing

  - 2 refine final document

- What are the hurdles?

  - 1 none

Date: 5/25/2015

Attendees: Michael Robinson Yordan Alvarez, Yohan Santos

Start time: 2:00 pm

End time:  2:30 pm

Minute Taker: Yohan Santos

First student: Yordan Alvarez

- What was done since the last scrum meeting?

  - 1 login and logout testing

  - 2 refine final document

- What is planned to be done until the next scrum meeting?

  - 1 add forgot password feature

  - 2 work on functions to forgot password feature

- What are the hurdles?

  - 1 none

Second student: Yohan Santos

- What was done since the last scrum meeting?

  - 1 registration testing

  - 2 refine final document

- What is planned to be done until the next scrum meeting?

  - 1 work on profile feature

- What are the hurdles?

  - 1 none

Date: 5/26/2015

Attendees: Michael Robinson Yordan Alvarez, Yohan Santos

Start time: 10:00 am

End time:  10:30 am

Minute Taker: Yordan Alvarez

First student: Yohan Santos

- What was done since the last scrum meeting?

  - 1 work on profile feature

- What is planned to be done until the next scrum meeting?

  - 1 add textboxes for user profile menu

  - 2 add user profile features

- What are the hurdles?

  - 1 postgresql database integration with profile feature

Second student: Yordan Alvarez

- What was done since the last scrum meeting?

  - 1 add forgot password feature

  - 2 work on functions to forgot password feature

- What is planned to be done until the next scrum meeting?

  - 1 work on functions to forgot password feature

- What are the hurdles?

  - 1 postgresql database syntax

Date: 5/27/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 10:00 am

End time:  10:30 am

Minute Taker: Yohan Santos

First student: Yordan Alvarez

- What was done since the last scrum meeting?

  - 1 work on functions to forgot password feature

- What is planned to be done until the next scrum meeting?

  - 1 work on functions to forgot password feature

  - 2 work on integrating a new class PHPMailer to be able to send email from localhost to check that forgot password is working

- What are the hurdles?

  - cannot send email verification from localhost

Second student: Yohan Santos

- What was done since the last scrum meeting?

  - 1 add textboxes for user profile menu

  - 2 add user profile features

- What is planned to be done until the next scrum meeting?

  - 1 work on profile functions feature

- What are the hurdles?

  - 1 postgresql database integration with profile feature

Date: 5/28/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 10:00 am

End time:  10:30 am

Minute Taker: Yordan Alvarez

First student: Yohan Santos

- What was done since the last scrum meeting?

  - 1 work on profile functions feature

- What is planned to be done until the next scrum meeting?

  - 1 wrap up on finishing the user profile feature

  - 2 test user profile feature

  - 3 get ready for 1st Spring review/planning

- What are the hurdles?

  - 1 none

Second student: Yordan Alvarez

- What was done since the last scrum meeting?

  - 1 work on functions to forgot password feature

  - 2 work on integrating a new class PHPMailer to be able to send email from localhost to check that forgot password is working

- What is planned to be done until the next scrum meeting?

  - 1 wrap up on finishing the forgot password feature

  - 2 test forgot password feature

  - 3 get ready for 1st Spring review/planning

- What are the hurdles?

  - 1 none

Date: 6/1/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 1:00 pm

End time:  1:30 pm

Minute Taker: Yohan Santos

First student: Yordan Alvarez

- What was done since the last scrum meeting?

  - 1 wrap up on finishing the forgot password feature

  - 2 test forgot password feature

  - 3 get ready for 1st Spring review/planning

- What is planned to be done until the next scrum meeting?

  - 1 create doc_uploaded table in the database

  - 2 create contact us template

- What are the hurdles?

  - 1 none

Second student: Yohan Santos

- What was done since the last scrum meeting?

  - 1 wrap up on finishing the user profile feature

  - 2 test user profile feature

  - 3 get ready for 1st Spring review/planning

- What is planned to be done until the next scrum meeting?

  - 1 admin profile page design sketch

  - 2 research about integrations

- What are the hurdles?

  - 1 none

Date: 6/2/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time:  11:30 am

Minute Taker: Yordan Alvarez

First student: Yohan Santos

- What was done since the last scrum meeting?

  - 1 admin design sketch

  - 2 research about integrations

- What is planned to be done until the next scrum meeting?

  - 1 create admin profile page

- What are the hurdles?

  - 1 none

Second student: Yordan Alvarez

- What was done since the last scrum meeting?

  - 1 create doc_uploaded table in the database

  - 2 create contact us template

- What is planned to be done until the next scrum meeting?

  - 1 finish contact us template

- What are the hurdles?

  - 1 none

Date: 6/3/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time:  11:30 am

Minute Taker: Yohan Santos

First student: Yordan Alvarez

- What was done since the last scrum meeting?

  - 1 finish contact us template

- What is planned to be done until the next scrum meeting?

  - 1 finish contact us template

  - 2 integrate phpmailer class with contact us to send emails from localhost

- What are the hurdles?

  - 1 integration

Second student: Yohan Santos

- What was done since the last scrum meeting?

  - 1 create admin profile page

- What is planned to be done until the next scrum meeting?

  - 1 finish admin profile page

- What are the hurdles?

  - 1 none

Date: 6/4/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time:  11:30 am

Minute Taker: Yordan Alvarez

First student: Yohan Santos

- What was done since the last scrum meeting?

  - 1 finish admin profile page

- What is planned to be done until the next scrum meeting?

  - 1 Integrate all the code developed into the genome pro server

- What are the hurdles?

  - 1 server setup

  - 2 database setup

Second student: Yordan Alvarez

- What was done since the last scrum meeting?

  - 1 finish contact us template

  - 2 integrate phpmailer class with contact us to send emails from local

- What is planned to be done until the next scrum meeting?

  - 1 Integrate all the code developed into the genome pro server

- What are the hurdles?

  - 1 server setup

  - 2 database setup

Date: 6/5/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time:  11:30 am

Minute Taker: Yohan Santos

First student: Yordan Alvarez

- What was done since the last scrum meeting?

  - 1 Integrate all the code developed into the genome pro server

- What is planned to be done until the next scrum meeting?

  - 1 Integrate all the code developed into the genome pro server

  - 2 Refine Final Document

  - 3 Test Contact Us

- What are the hurdles?

  - 1 server setup access

  - 2 database setup in the server

Second student: Yohan Santos

- What was done since the last scrum meeting?

  - 1 Integrate all the code developed into the genome pro server

- What is planned to be done until the next scrum meeting?

  - 1 Test Admin profile page

  - 2 Refine Final Document

  - 3 Integrate all the code developed into the genome pro server

- What are the hurdles?

  - 1 server setup access

  - 2 database setup in the server

Date: 6/8/2015

Attendees: Yordan Alvarez, Yohan Santos, Michael Robinson

Start time: 11:00 am

End time:  11:30 am

Minute Taker: Yohan Santos

First student: Yordan Alvarez

- What was done since the last scrum meeting?

  - 1 Integrate all the code developed into the genome pro server

  - 2 Refine Final Document

  - 3 Test Contact Us

- What is planned to be done until the next scrum meeting?

  - 1 Create C program to process uploaded data files

  - 2 Research about C and PHP integration

- What are the hurdles?

  - 1 server setup access

  - 2 database setup in the server

Second student: Yohan Santos

- What was done since the last scrum meeting?

  - 1 Test Admin profile page

  - 2 Refine Final Document

  - 3 Integrate all the code developed into the genome pro server

- What is planned to be done until the next scrum meeting?

  - 1 Research about integrations

  - 2 Upload files page design sketch

- What are the hurdles?

  - 1 server setup access

  - 2 database setup in the server

Date: 6/9/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time:  11:30 am

Minute Taker: Yordan Alvarez

First student: Yohan Santos

- What was done since the last scrum meeting?

  - 1 Research about integrations

  - 2 Design sketch

- What is planned to be done until the next scrum meeting?

  - 1 Create admin manual

  - 2 Work in upload files page

- What are the hurdles?

  - 1 none

Second student: Yordan Alvarez

- What was done since the last scrum meeting?

  - 1 Create C program to process data files

  - 2 Research about C and PHP integration

- What is planned to be done until the next scrum meeting?

  - 1 Integrate PHP in C code to add functionality of sending email

  - 2 Research about C and PHP integration

- What are the hurdles?

  - 1 PHP and C integration

Date: 6/10/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time:  11:30 am

Minute Taker: Yohan Santos

First student: Yordan Alvarez

- What was done since the last scrum meeting?

  - 1 Integrate PHP in C code to add functionality of sending email

  - 2 Research about C and PHP integration

- What is planned to be done until the next scrum meeting?

  - 1 Integrate C in PHP code to establish bidirectional communication

  - 2 Test results of the C program

  - 3 Refine final document

- What are the hurdles?

  - 1 PHP and C integration

Second student: Yohan Santos

- What was done since the last scrum meeting?

  - 1 Create admin manual

  - 2 Work in upload files page

- What is planned to be done until the next scrum meeting?

  - 1 Finish admin manual

  - 2 Finish upload files page

  - 3 Refine final document

- What are the hurdles?

  - 1 none

Date: 6/11/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time:  11:30 am

Minute Taker: Yordan Alvarez

First student: Yohan Santos

- What was done since the last scrum meeting?

  - 1 Finish admin manual

  - 2 Finish upload files page

  - 3 Refine final document

- What is planned to be done until the next scrum meeting?

  - 1 Testing upload files page

  - 2 Refine the final document

  - 3 Get ready for sprint review 2

- What are the hurdles?

  - 1 none

Second student: Yordan Alvarez

- What was done since the last scrum meeting?

  - 1 Integrate C in PHP code to establish bidirectional communication

  - 2 Test results of the C program

  - 3 Refine final document

- What is planned to be done until the next scrum meeting?

  - 1 Testing integration of PHP and C as a whole

  - 2 Refine the final document

  - 3 Get ready for sprint review 2

- What are the hurdles?

  - 1 none

Date: 6/15/2015

Attendees: Yordan Alvarez, Yohan Santos, Michael Robinson

Start time: 11:00 am

End time:  11:30 am

Minute Taker: Yordan Alvarez

First student: Yohan Santos

- What was done since the last scrum meeting?

  - 1 Testing upload files page

  - 2 Refine the final document

  - 3 Get ready for sprint review 2

- What is planned to be done until the next scrum meeting?

  - 1 Design document history page

  - 2 Design user stories tasks

- What are the hurdles?

  - 1 none

Second student: Yordan Alvarez

- What was done since the last scrum meeting?

  - 1 Testing integration of PHP and C as a whole

  - 2 Refine the final document

  - 3 Get ready for sprint review 2

- What is planned to be done until the next scrum meeting?

  - 1 Design user stories tasks

  - 2 Work on change user password

- What are the hurdles?

  - 1 none

Date: 6/15/2015

Attendees: Yordan Alvarez, Yohan Santos, Michael Robinson

Start time: 11:00 am

End time:  11:30 am

Minute Taker: Yordan Alvarez

First student: Yohan Santos

- What was done since the last scrum meeting?

  - 1 Testing upload files page

  - 2 Refine the final document

  - 3 Get ready for sprint review 2

- What is planned to be done until the next scrum meeting?

  - 1 Design document history page

  - 2 Design user stories tasks

- What are the hurdles?

  - 1 none

Second student: Yordan Alvarez

- What was done since the last scrum meeting?

  - 1 Testing integration of PHP and C as a whole

  - 2 Refine the final document

  - 3 Get ready for sprint review 2

- What is planned to be done until the next scrum meeting?

  - 1 Design user stories tasks

  - 2 Work on change user password

- What are the hurdles?

  - 1 none

Date: 6/16/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time:  11:30 am

Minute Taker: Yohan Santos

First student: Yordan Alvarez

- What was done since the last scrum meeting?

  - 1 Design user stories tasks

  - 2 Work on change user password

- What is planned to be done until the next scrum meeting?

  - 1 Finish change password functionality

  - 2 Refine the final document

- What are the hurdles?

  - 1 none

Second student: Yohan Santos

- What was done since the last scrum meeting?

  - 1 Design document history page

  - 2 Design user stories tasks

- What is planned to be done until the next scrum meeting?

  - 1 Create document history page

  - 2 Add functionalities to document history page

- What are the hurdles?

  - 1 none

Date: 6/17/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time:  11:30 am

Minute Taker: Yordan Alvarez

First student: Yohan Santos

- What was done since the last scrum meeting?

  - 1 Create document history page

  - 2 Add functionalities to document history page

- What is planned to be done until the next scrum meeting?

  - 1 Finish document history page

  - 2 Refine the final document

- What are the hurdles?

  - 1 none

Second student: Yordan Alvarez

- What was done since the last scrum meeting?

  - 1 Finish change password functionality

  - 2 Refine the final document

- What is planned to be done until the next scrum meeting?

  - 1 Test change password functionality

  - 2 Work on user photo upload

- What are the hurdles?

  - 1 none

Date: 6/18/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time:  11:30 am

Minute Taker: Yohan Santos

First student: Yordan Alvarez

- What was done since the last scrum meeting?

  - 1 Test change password functionality

  - 2 Work on user photo upload

- What is planned to be done until the next scrum meeting?

  - 1 Work on user photo upload

  - 2 Refine the final document

- What are the hurdles?

  - 1 none

Second student: Yohan Santos

- What was done since the last scrum meeting?

  - 1 Finish document history page

  - 2 Refine the final document

- What is planned to be done until the next scrum meeting?

  - 1 Work on document history page functionalities

- What are the hurdles?

  - 1 none

Date: 6/19/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time:  11:30 am

Minute Taker: Yordan Alvarez

First student: Yohan Santos

- What was done since the last scrum meeting?

  - 1 Work on document history page functionalities

- What is planned to be done until the next scrum meeting?

  - 1 Test document history page

  - 2 Refine the final document

- What are the hurdles?

  - 1 none

Second student: Yordan Alvarez

- What was done since the last scrum meeting?

  - 1 Work on user photo upload

  - 2 Refine the final document

- What is planned to be done until the next scrum meeting?

  - 1 Finish user photo upload

  - 2 Test user photo upload

  - 3 Refine the final document

- What are the hurdles?

  - 1 none

Date: 6/22/2015

Attendees: Yordan Alvarez, Yohan Santos, Michael Robinson

Start time: 11:00 am

End time:  11:30 am

Minute Taker: Yordan Alvarez

First student: Yohan Santos

- What was done since the last scrum meeting?

  - 1 Test document history page

  - 2 Refine the final document

- What is planned to be done until the next scrum meeting?

  - 1 Design algorithm to find repeated sequences

  - 2 Work on the algorithm

- What are the hurdles?

  - 1 none

Second student: Yordan Alvarez

- What was done since the last scrum meeting?

  - 1 Finish user photo upload

  - 2 Test user photo upload

  - 3 Refine the final document

- What is planned to be done until the next scrum meeting?

  - 1 Design algorithm to determine type of genomic data

  - 2 Work on the algorithm

- What are the hurdles?

  - 1 none

Date: 6/23/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time:  11:30 am

Minute Taker:  Yohan Santos

First student: Yordan Alvarez

- What was done since the last scrum meeting?

  - 1 Design algorithm to determine type of genomic data

  - 2 Work on the algorithm

- What is planned to be done until the next scrum meeting?

  - 1 Work on the algorithm

- What are the hurdles?

  - 1 none

Second student: Yohan Santos

- What was done since the last scrum meeting?

  - 1 Design algorithm to find repeated sequences

  - 2 Work on the algorithm

- What is planned to be done until the next scrum meeting?

  - 1 Work on the algorithm

- What are the hurdles?

  - 1 none

Date: 6/24/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time:  11:30 am

Minute Taker:  Yordan Alvarez

First student: Yohan Santos

- What was done since the last scrum meeting?

  - 1 Work on the algorithm

- What is planned to be done until the next scrum meeting?

  - 1 Work on the algorithm

  - 2 Integrate algorithm with PHP

- What are the hurdles?

  - 1 none

Second student: Yordan Alvarez

- What was done since the last scrum meeting?

  - 1 Work on the algorithm

- What is planned to be done until the next scrum meeting?

  - 1 Work on the algorithm

  - 2 Integrate algorithm with PHP

- What are the hurdles?

  - 1 none

Date: 6/25/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time:  11:30 am

Minute Taker:  Yohan Santos

First student: Yordan Alvarez

- What was done since the last scrum meeting?

  - 1 Work on the algorithm

  - 2 Integrate algorithm with PHP

- What is planned to be done until the next scrum meeting?

  - 1 Test Analyze data type

  - 2 Refine the final document

  - 3 Get ready for Sprint Review/Planning 3

- What are the hurdles?

  - 1 none

Second student: Yohan Santos

- What was done since the last scrum meeting?

  - 1 Work on the algorithm

  - 2 Integrate algorithm with PHP

- What is planned to be done until the next scrum meeting?

  - 1 Test find repeated sequences

  - 2 Refine the final document

  - 3 Get ready for Sprint Review/Planning 3

- What are the hurdles?

  - 1 none

Date: 6/29/2015

Attendees: Yordan Alvarez, Yohan Santos, Michael Robinson

Start time: 11:00 am

End time:  11:30 am

Minute Taker:  Yohan Santos

First student: Yordan Alvarez

- What was done since the last scrum meeting?

  - 1 Test Analyze data type

  - 2 Refine the final document

  - 3 Get ready for Sprint Review/Planning 3

- What is planned to be done until the next scrum meeting?

  - 1 Design algorithm to find probes

  - 2 Refine the final document

- What are the hurdles?

  - 1 none

Second student: Yohan Santos

- What was done since the last scrum meeting?

  - 1 Test find repeated sequences

  - 2 Refine the final document

  - 3 Get ready for Sprint Review/Planning 3

- What is planned to be done until the next scrum meeting?

  - 1 Design algorithm to find locations

  - 2 Refine the final document

- What are the hurdles?

  - 1 none

Date: 6/30/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time:  11:30 am

Minute Taker:  Yordan Alvarez

First student: Yohan Santos

- What was done since the last scrum meeting?

  - 1 Design algorithm to find locations

  - 2 Refine the final document

- What is planned to be done until the next scrum meeting?

  - 1 Create algorithm to find locations

  - 2 Refine the final document

- What are the hurdles?

  - 1 none

Second student: Yordan Alvarez

- What was done since the last scrum meeting?

  - 1 Design algorithm to find probes

  - 2 Refine the final document

- What is planned to be done until the next scrum meeting?

  - 1 Create data validation

  - 2 Refine the final document

- What are the hurdles?

  - 1 none

Date: 7/1/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time:  11:30 am

Minute Taker:  Yohan Santos

First student: Yordan Alvarez

- What was done since the last scrum meeting?

  - 1 Create data validation

  - 2 Refine the final document

- What is planned to be done until the next scrum meeting?

  - 1 Create C program to find genomic probes

  - 2 Refine the final document

- What are the hurdles?

  - 1 none

Second student: Yohan Santos

- What was done since the last scrum meeting?

  - 1 Create algorithm to find locations

  - 2 Refine the final document

- What is planned to be done until the next scrum meeting?

  - 1 Work in algorithm to find locations

  - 2 Refine the final document

- What are the hurdles?

  - 1 none

Date: 7/2/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time:  11:30 am

Minute Taker:  Yordan Alvarez

First student: Yohan Santos

- What was done since the last scrum meeting?

  - 1 Work in algorithm to find locations

  - 2 Refine the final document

- What is planned to be done until the next scrum meeting?

  - 1 Work in the graph

  - 2 Refine the final document

- What are the hurdles?

  - 1 graph integration

Second student: Yordan Alvarez

- What was done since the last scrum meeting?

  - 1 Create C program to find genomic probes

  - 2 Refine the final document

- What is planned to be done until the next scrum meeting?

  - 1 Work on the algorithm to find genomic probes

  - 2 Refine the final document

- What are the hurdles?

  - 1 none

Date: 7/3/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time:  11:30 am

Minute Taker:  Yohan Santos

First student: Yordan Alvarez

- What was done since the last scrum meeting?

  - 1 Work on the algorithm to find genomic probes

  - 2 Refine the final document

- What is planned to be done until the next scrum meeting?

  - 1 Finish the algorithm to find genomic probes

  - 2 Refine the final document

  - 3 Integrate C and PHP

  - 4 Test find genomic probes

- What are the hurdles?

  - 1 algorithm to find probes

Second student: Yohan Santos

- What was done since the last scrum meeting?

  - 1 Work in the graph

  - 2 Refine the final document

- What is planned to be done until the next scrum meeting?

  - 1 Finish the graph

  - 2 Refine the final document

  - 3 Test graph

- What are the hurdles?

  - 1 integrating the graph

Date: 7/6/2015

Attendees: Yordan Alvarez, Yohan Santos, Michael Robinson

Start time: 11:00 am

End time:  11:30 am

Minute Taker:  Yohan Santos

First student: Yordan Alvarez

- What was done since the last scrum meeting?

  - 1 Finish the algorithm to find genomic probes

  - 2 Refine the final document

  - 3 Integrate C and PHP

  - 4 Test find genomic probes

- What is planned to be done until the next scrum meeting?

  - 1 Create functionality to download files

  - 2 Refine the final document

  - 3 Research PHP

- What are the hurdles?

  - 1 download files functionality

Second student: Yohan Santos

- What was done since the last scrum meeting?

  - 1 Finish the graph

  - 2 Refine the final document

  - 3 Test graph

- What is planned to be done until the next scrum meeting?

  - 1 Design algorithm to find location

  - 2 Refine the final document

- What are the hurdles?

  - 1 none

Date: 7/7/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time:  11:30 am

Minute Taker:  Yordan Alvarez

First student: Yohan Santos

- What was done since the last scrum meeting?

  - 1 Design algorithm to find location

  - 2 Refine the final document

- What is planned to be done until the next scrum meeting?

  - 1 Create algorithm to find locations and distance

  - 2 Refine the final document

  - 3 Research PHP

- What are the hurdles?

  - 1 none

Second student: Yordan Alvarez

- What was done since the last scrum meeting?

  - 1 Create functionality to download files

  - 2 Refine the final document

  - 3 Research PHP

- What is planned to be done until the next scrum meeting?

  - 1 Work on functionality to download files

  - 2 Refine the final document

- What are the hurdles?

  - 1 none

Date: 7/8/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time:  11:30 am

Minute Taker:  Yohan Santos

First student: Yordan Alvarez

- What was done since the last scrum meeting?

  - 1 Work on functionality to download files

  - 2 Refine the final document

- What is planned to be done until the next scrum meeting?

  - 1 Work on functionality to download files

  - 2 Refine the final document

  - 3 Make all the documents in the history downloadable

- What are the hurdles?

  - 1 none

Second student: Yohan Santos

- What was done since the last scrum meeting?

  - 1 Create algorithm to find locations and distance

  - 2 Refine the final document

  - 3 Research PHP

- What is planned to be done until the next scrum meeting?

  - 1 Work on algorithm to find locations and distance

  - 2 Refine the final document

- What are the hurdles?

  - 1 none

Date: 7/9/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time:  11:30 am

Minute Taker:  Yordan Alvarez

First student: Yohan Santos

- What was done since the last scrum meeting?

  - 1 Work on algorithm to find locations and distance

  - 2 Refine the final document

- What is planned to be done until the next scrum meeting?

  - 1 Finish algorithm to find locations and distance

  - 2 Refine the final document

  - 3 Test algorithm to find locations and distance

  - 4 Get ready for Sprint Review/Planning 4

- What are the hurdles?

  - 1 none

Second student: Yordan Alvarez

- What was done since the last scrum meeting?

  - 1 Work on functionality to download files

  - 2 Refine the final document

  - 3 Make all the documents in the history downloadable

- What is planned to be done until the next scrum meeting?

  - 1 Work on make all the documents in the history downloadable

  - 2 Refine the final document

  - 3 Test download all documents in the history

  - 4 Get ready for Sprint Review/Planning 4

- What are the hurdles?

  - 1 none

Date: 7/13/2015

Attendees: Yordan Alvarez, Yohan Santos, Michael Robinson

Start time: 11:00 am

End time:  11:30 am

Minute Taker:  Yordan Alvarez

First student: Yohan Santos

- What was done since the last scrum meeting?

  - 1 Finish algorithm to find locations and distance

  - 2 Refine the final document

  - 3 Test algorithm to find locations and distance

  - 4 Get ready for Sprint Review/Planning 4

- What is planned to be done until the next scrum meeting?

  - 1 Create admin management page

  - 2 Refine the final document

- What are the hurdles?

  - 1 none

Second student: Yordan Alvarez

- What was done since the last scrum meeting?

  - 1 Work on make all the documents in the history downloadable

  - 2 Refine the final document

  - 3 Test download all documents in the history

  - 4 Get ready for Sprint Review/Planning 4

- What is planned to be done until the next scrum meeting?

  - 1 Design algorithm to find differences

  - 2 Refine the final document

- What are the hurdles?

  - 1 none

Date: 7/14/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time:  11:30 am

Minute Taker:  Yohan Santos

First student:  Yordan Alvarez

- What was done since the last scrum meeting?

  - 1 Design algorithm to find differences

  - 2 Refine the final document

- What is planned to be done until the next scrum meeting?

  - 1 Create data validation

  - 2 Refine the final document

- What are the hurdles?

  - 1 none

Second student: Yohan Santos

- What was done since the last scrum meeting?

  - 1 Create admin management page

  - 2 Refine the final document

- What is planned to be done until the next scrum meeting?

  - 1 Work on admin management page

  - 2 Refine the final document

- What are the hurdles?

  - 1 none

Date: 7/15/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time:  11:30 am

Minute Taker:  Yordan Alvarez

First student:  Yohan Santos

- What was done since the last scrum meeting?

  - 1 Work on admin management page

  - 2 Refine the final document

- What is planned to be done until the next scrum meeting?

  - 1 Work on admin management page

  - 2 Refine the final document

- What are the hurdles?

  - 1 none

Second student: Yordan Alvarez

- What was done since the last scrum meeting?

  - 1 Create data validation

  - 2 Refine the final document

- What is planned to be done until the next scrum meeting?

  - 1 Create C program to find differences

  - 2 Refine the final document

- What are the hurdles?

  - 1 none

Date: 7/16/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time:  11:30 am

Minute Taker:  Yohan Santos

First student:  Yordan Alvarez

- What was done since the last scrum meeting?

  - 1 Create C program to find differences

  - 2 Refine the final document

- What is planned to be done until the next scrum meeting?

  - 1 Work on C program to find differences

  - 2 Refine the final document

- What are the hurdles?

  - 1 none

Second student: Yohan Santos

- What was done since the last scrum meeting?

  - 1 Work on admin management page

  - 2 Refine the final document

- What is planned to be done until the next scrum meeting?

  - 1 Work on admin management page

  - 2 Refine the final document

- What are the hurdles?

  - 1 none

Date: 7/17/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time:  11:30 am

Minute Taker: Yordan Alvarez

First student:  Yohan Santos

- What was done since the last scrum meeting?

  - 1 Work on admin management page

  - 2 Refine the final document

- What is planned to be done until the next scrum meeting?

  - 1 Finish admin management page

  - 2 Refine the final document

  - 3 Test admin management page

- What are the hurdles?

  - 1 none

Second student: Yordan Alvarez

- What was done since the last scrum meeting?

  - 1 Work on C program to find differences

  - 2 Refine the final document

- What is planned to be done until the next scrum meeting?

  - 1 Finish C program to find differences

  - 2 Refine the final document

  - 3 Test C program to find differences

  - 4 Integrate C and PHP

- What are the hurdles?

  - 1 none

Date: 7/20/2015

Attendees: Yordan Alvarez, Yohan Santos, Michael Robinson

Start time: 11:00 am

End time:  11:30 am

Minute Taker: Yordan Alvarez

First student:  Yohan Santos

- What was done since the last scrum meeting?

  - 1 Finish admin management page

  - 2 Refine the final document

  - 3 Test admin management page

- What is planned to be done until the next scrum meeting?

  - 1 Create Help Page

  - 2 Refine the final document

- What are the hurdles?

  - 1 none

Second student: Yordan Alvarez

- What was done since the last scrum meeting?

  - 1 Finish C program to find differences

  - 2 Refine the final document

  - 3 Test C program to find differences

  - 4 Integrate C and PHP

- What is planned to be done until the next scrum meeting?

  - 1 Create About Us page

  - 2 Refine the final document

- What are the hurdles?

  - 1 none

Date: 7/21/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time:  11:30 am

Minute Taker: Yohan Santos

First student:  Yordan Alvarez

- What was done since the last scrum meeting?

  - 1 Create About Us page

  - 2 Refine the final document

- What is planned to be done until the next scrum meeting?

  - 1 Define functionality of subsystems

  - 2 Do table of contents

  - 3 Refine the final document

- What are the hurdles?

  - 1 none

Second student: Yohan Santos

- What was done since the last scrum meeting?

  - 1 Create Help Page

  - 2 Refine the final document

- What is planned to be done until the next scrum meeting?

  - 1 Finish admin manual

  - 2 Refine the final document

- What are the hurdles?

  - 1 none

Date: 7/22/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time:  11:30 am

Minute Taker: Yordan Alvarez

First student:  Yohan Santos

- What was done since the last scrum meeting?

  - 1 Finish admin manual

  - 2 Refine the final document

- What is planned to be done until the next scrum meeting?

  - 1 Finish user manual

  - 2 Refine the final document

- What are the hurdles?

  - 1 none

Second student: Yordan Alvarez

- What was done since the last scrum meeting?

  - 1 Define functionality of subsystems

  - 2 Do table of contents

  - 3 Refine the final document

- What is planned to be done until the next scrum meeting?

  - 1 Do subsystem decomposition diagram

  - 2 Refine the final document

  - 3 Finish user manual

- What are the hurdles?

  - 1 none

Date: 7/23/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time:  11:30 am

Minute Taker: Yohan Santos

First student:  Yordan Alvarez

- What was done since the last scrum meeting?

  - 1 Do subsystem decomposition diagram

  - 2 Refine the final document

  - 3 Finish user manual

- What is planned to be done until the next scrum meeting?

  - 1 Finish admin manual

  - 2 Refine the final document

  - 3 Finish use cases diagram

  - 4 Get ready for Sprint review/planning 5

- What are the hurdles?

  - 1 none

Second student: Yohan Santos

- What was done since the last scrum meeting?

  - 1 Finish user manual

  - 2 Refine the final document

- What is planned to be done until the next scrum meeting?

  - 1 Finish user interface

  - 2 Refine the final document

  - 3 Finish system validation

  - 4 Get ready for Sprint review/planning 5

- What are the hurdles?

  - 1 none