Florida International University

School of Computing and Information Sciences

CIS 4911 - Senior Capstone Project

Software Engineering Focus

Final Deliverable

Mobile Judge Ver. 6.0

Team #

Team Members

Alan Cardero

Dennys Orozco

Marlon Cardero

Product Owner: Masoud Sadjadi

Instructor: Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2015 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy

of this software and associated documentation files (the "Software"), to deal

in the Software without restriction, including without limitation the rights

to use, copy, modify, merge, publish, distribute, sublicense, and/or sell

copies of the Software, and to permit persons to whom the Software is

furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in

all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR

IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY,

FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE

AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER

LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM,

OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN

THE SOFTWARE.

Abstract

The aim of the Mobile Judge Application (MJA) is to streamline the judging process that occurs at the end of the semester and make the data easily accessible to the course instructor. Over a time period of several hours, several judges weigh in on the student’s project through a process that is currently cumbersome and slow. The MJA aims to improve that process and make it easier to judge projects.

The five previous versions of the application have brought it to a relatively usable standard where judges and students alike can use the system. However, there are ample areas of improvement and new features that have been requested that would be very useful, which will be our undertaking.

The sixth version of the MJA will be adding and improving requested functionality and existing functionality (such as easily adding / removing terms, users and questions, a more robust email template management system, and an improved version of the database system), as well as fixing bugs that were identified during the run of the previous version. The system will make use of a new framework, React JS, which will improve performance and loading speeds.

### Table of Contents

Introduction............................................................................................................................... 5

Current System........................................................................................................................ 6

Feasability…………………………………………………………………………..…………….. 7

Purpose of New System.. ....................................................................................................... 8

User Stories............................................................................................................................. 9

Implemented User Stories....................................................................................................... 9

Pending User Stories.............................................................................................................. 14

Project Plan............................................................................................................................. 15

Hardware and Software Resources........................................................................................ 15

Sprints Plan............................................................................................................................. 16

Sprint 1.................................................................................................................................... 16

System Design........................................................................................................................ 8

Architectural Patterns.............................................................................................................. 8

System and Subsystem Decomposition.................................................................................. 8

Deployment Diagram............................................................................................................... 9

Design Patterns....................................................................................................................... 9

System Validation................................................................................................................... 10

Glossary.................................................................................................................................. 11

Appendix................................................................................................................................. 12

Appendix A - UML Diagrams................................................................................................... 12

Static UML Diagrams.............................................................................................................. 12

Dynamic UML Diagrams......................................................................................................... 12

Appendix B - User Interface Design........................................................................................ 13

Appendix C - Sprint Review Reports....................................................................................... 14

Appendix D - Sprint Retrospective Reports............................................................................. 15

References............................................................................................................................... 16

# Introduction

The purpose of this section is to provide an overview of how the current system works, as well as what features did not work properly or needed improvement.This system is meant to ease a grading process which can normally be a live, near-simultaneous grading of multiple projects in a limited time frame is a repetitive, burdensome and even error-prone process. The MJA was designed with the aim that the process can be made much simpler and streamlined so that the judges can focus on the projects themselves and less so on the manner of grading. Afterwards, we’ll take a look at the features and improvements being introduced in the proposed new system.

The rest of our document will explain in detail what was accomplished during the creation of this project, what were the features that were implemented, and those that were not finished. We will also include information on the design we utilized to structure our system, as well as the software and hardware resources utilized into the implementation of this system.

Immediately after the introduction, we have included information regarding the feasibility study carried out before implementing the project, followed by the organization of this document.

·       User stories: implemented, pending user stories.

·       Project Planning

·       Hardware and Software Resources

·       System Design, architecture and diagrams.

## Current System

The current system is Mobile Judge 5.0. This system was built using Sencha Touch technology, and provided a significant increase from the previous version, plus a much more robust email system that allows for the management of invitations in a much more appealing way.

However, despite the many features introduced in this system, there are some shortcomings that present certain difficulties for the end user. We will describe in this section what those are and how they can be improved.

Currently, when a user forgets the password used to register their account, they are not able to recover this password or change it to something different. The only way for this situation to be resolved, is for the administrator to go manually into the database system and make the change at the database level. This proves quite inconvenient and tedious. Having a user interface to remediate this situation for both, users and admin will prove a significant improvement.

In addition, in the current system there is no way to edit currently created email templates. In fact, the templates being used by the system were written directly in the code and hard coded for use every time one was selected, as opposed to be being retried dynamically from the database. A new system that can create, retrieve, manipulate, and preview templates can be used to ease and improve the user experience for the system admin.

Finally, within the current system settings menu there is a section for viewing existing questions to be used by the judges, the term in course information, and the list of students in the database. However, if needed, none of these features allow for modification of any of this information. In fact, there is not a way to remove them either.

## Feasibility

In this section we discuss the alternative solutions to improving the above state of the application:

- Alternative 1 - Keep Sencha touch and the back-end api. Expand on the current system by adding new functionality and optimization.

- Alternative 2 - Replace Sencha touch as the front end and keep the back-end.

- Alternative 3 - Replace both Sencha Touch and the back-end for new solutions.

The recommendation for this project is alternative 3. Although, Sencha Touch has proven to be a very powerful framework, all of the conclusions show that our current system is being held back by all of the potential functionality that this framework loads during runtime. Our recommendation is to look into a new framework - React.js - in conjunction with Bootstrap, Jquery, and Slim. This combination will allow us to create a framework that is better tailored to the functionality required for Mobile Judge.

## Purpose of New System

The idea behind the new system consists of two main objectives:

- Improve the overall performance of the system by re-building the application using a new framework, React JS. This should significantly improve loading time, and transition from one page to the next between different sections of the application.

- Provide a resolution to the shortcomings of previous versions of the system. This will included but is not limited to, fixing existing bugs, providing solutions to existing problems, and implementing brand new features.

The first part of this new system consist of three parts. Refactoring the application in the new framework (changing the frontend of the application), refactoring the existing functionality code (changing the backend of the application), and refactoring the database (including new tables with modified fields and options to accommodate to the new features implemented).

The second part of this new system seeked to remediate previous issues with the way functionality was implemented for the existing system.

The first one of these issues was handling of forgotten passwords for any user. Previously it was not possible for a user to recover their own password, and even for an admin, it was a tedious process to help them recover it. We have now implemented user interfaces that will allow for both, end-users and administrators to change passwords when forgotten directly from the login screen, and the settings options.

Aside from this, we have also implemented a new system for Email Template Management. This features a full fledged html editor, that will allow you to preview, edit, create and load templates all in the same place. This will allow you to reach the functionality all from the same screen, from within the settings page. In addition to this, you will be able to go back and edit any information on any existing template, or just create a new one if necessary.

Following the same concept as with the email templates, we have implemented a new feature that will allow for a the complete customization of the settings menu. Through the settings, one will now be able to edit, add, and remove Terms, Questions, and Users all in one place. This will ease the burden of going to a database system as an Admin to perform these tasks, and it will provide an enhanced user experience.

User Stories

This section contains a list of the development tasks that were completed in order to develop this version of the product. At the same time, another list will be presented to include those tasks that were identified, but were not implemented in this version of the product. As such, they will be divided in those two sections.

## Implemented User Stories

# #280 Learn React.js

As a developer, I would need to learn React.js so that I can properly write the code needed to implement the features required on Mobile Judge..

# #313 Create Plan for developing new Mobile Judge System

As a developer, I can follow the development plan to know what I have to do, when I have do it and what are the priorities

# #315 Add feasibility study to Project Documentation

As a developer, I should be able to determine and evaluate the feasibility to implement the proposed project plan for this project.

# #318 Create Html Views

As a developer, I should be able to create and review an html view for the existing system in order to recreate it with the chosen new technology.

# #319 Create Basic backend Api functionality

As a developer, I should be able to to establish API functionality to connect the newly created html views with the database.

# #346 Bring Mingle Up to date

As a developer, I should keep Mingle up to date with all the tasks being performed in order to keep track of my progress.

# #340 Set Up IntelliJ IDEA

As a developer, I should establish a working development environment to perform all product development activities.

# #347 Create Testing Automation Environment For Developed Views

As a developer, I will be able to test my entire system of views suite with an entirely automated test run.

# #348 Create basic authentication methods

As a developer, I should establish a minimum of authentication requirement methods for the product.

# #358 Create basic encryption method

As a developer, I should establish an encryption method to protect users’ information when using my product.

# #359 Add Graphics library to recreate Sencha's native one

As a developer, I should be able to see a friendly user interface that resembles that of the original product or enhances it.

# #361 Create interface to replace checkboxes

As a developer, I should be able to create a new interface to replace the current checkboxes interface in the previous version of the product.

# #363 Create Admin Interface

As a developer, I should be able to create a user interface for the admin user role.

# #365 Create Judge creation system

As a developer, I should be able to develop a system for creating new judge accounts, upon acceptance of a new invitation email.

# #403 Refactor Database

As a developer, I should be able to refactor the existing database with a new design that will fit our new system needs and constraints.

# #404 Help with database refactoring

As a developer, I should be able to provide assistance in the modification of API, API Models, and FrontEnd Models and functions to work with the new database schema.

# #402 Create login interface

As a developer, I should be able to create an interface for logging into our app.

# #367 Create Template System

As an administrator, I want to be able to create new email templates by introducing the pre-defined text I want to use for future occasions, and save them to the database where I can later retrieve them from.

# #417 Include pre-defined Fields to Insert in Email Templates

As an administrator, I want to be able to include pre-defined fields or “placeholders” for information that will vary from user to user, but can be retried from the database.

# #420 Create AdminSettings Manage Terms

As an administrator, I want to be able to manage different terms and their settings from the settings interface.

# #421 Create AdminSettings Change Password Page

As an administrator, I want to be able to manage and change the password for different users in the app.

# #422 Create AdminStats Projects Page

As an administrator, I want to be able to look at the statistics for the students and their grades from the settings menu.

# #423 Create AdminStats Students Page

As an administrator, I want to be able to look at the list of students in the active term and sort them based on different criteria.

# #424 Create AdminStats Grades Page

As an administrator, I want to be able to look at the list of grades in the active term and sort them based on different criteria.

# #425 Create AdminHome Page

As an administrator, I want to be able to arrive at a home page that displays current amount of judges and students for the active term.

# #426 Attempt to fix mj-dev server

As a developer, I want to be able to fix the current bugs / errors currently affecting the staging environment for the current app.

# #452 Finish Judge Account Creation

As a judge, I should be able to create an account once I click accept on an email invitation.

# #453 Fix Dev Server

As a developer, I should be able to correct the errors in the staging website for the current app.

# #454 Create forgot password system

As an end user, I should be able to to recover my password if I forget what it was.

# #456 Talk to client about progress

As a developer, I should be able to talk to our client about the progress, difficulties and comments we have.

# #457 Setup dev environment

As a developer, I should be able to mirror my local environment with the one in staging.

# #455 Create student system

As a Student, I should be able to log into the app and see my information and my grades if the settings are set to allow me to do it.

# #364 Create Email System

### As an administrator, I want to be able to send mass emails to all users I select from current, past, or all terms to invite to the senior project showcase or remind them about a previous invitation.

# #458 Create Back Button Functionality

As an administrator, I want to be able to go back to a previous page by pressing the back button.

# #459 Create Admin Settings Question Management Page

As an administrator, I should be able to add and modify questions, as well as activate or inactivate them for the active term.

# #460 Set Up the new server at Mj-dev.cis.fiu.edu

# #461 Bug Fixes for Admin Settings Term Management

As a developer, I should be able to correct any bugs and errors lingering in the Term Management system of the app.

# #462 Create Judge System

As a judge, I should be able to login to the app and grade the students that had been assigned to me.

# #463 Fix remaining problems in server.

As a developer, I should be able to correct any remaining problems in the staging server.

# #464 Create Email Recipient Grid

As an administrator, I should be able to select the list of recipients for mass emails through a Matrix Table or Grid per term, per user category, per status.

# #468 Create User Management Page

As administrator, I want to be able to add, edit or remove users from the settings menu page.

# #469 Fix Bugs for Email System

As a developer, I want to be able to remove any bugs and errors lingering in the Email System.

# #470 Create Email Sent Confirmation Page

As an admin, I should be able to see a list of the emails that I have chosen to sent with confirmation that they were sent successfully

# #471 Fix bugs / errors with Email Template System

As a developer, I want to be able to remove all bugs / errors lingering in the Template System.

## Pending User Stories

# #108 View As Judge/Student

As an administrator, I want to be able to view view the application as if I was a judge or student so that I can see system from the viewpoint of the other user.

# #109 Graph/Chart for class average

As an administrator, I want to be able to get graphical representation of the class score average per question to determine class success.

# #252 Reassign judges

As an administrator, I want to be able to reassign the judge assignments in case I want to change the number of students per judge.

# #111 Judge conflict of interest resolution

As a judge, if I make a mistake and get assigned to a project where there may be a conflict of interest, I want to be able to be reassigned to another project so that the conflict is resolved.

# #96 List previous judges upon judge invitation

As an administrator, I want to receive a prioritized listing of previous judges that attended when I go to invite judges under the “Invitations” section in the “People” tab.

# #110 Grade submitted below threshold

As an administrator, I want to be alerted whenever a judge submits a grade that is below a certain threshold that I can set, so that I can determine the reasoning behind the poor grade right away.

# #216 Grade accepted/rejected not shown properly in Grades

# Project Plan

For the present semester, we have undertaken the task of rebuilding this product from virtually zero. Using the previous version of the app as a reference, we will improve its performance and enhance its functionality by switching the current framework in which it is built to React JS.

We will begin by re creating every interface in the existing application and adapting it to work with React JS. We will also take some time to refactor the existing database to address many functionality issues, as well as to adapt it to the new front and back end that will come as a product of the change in framework being used.

## Software Resources and Technologies

- React: A new state of the art Javascript based framework used for creating the Views in our app.

- Jquery: Lightweight, small, and rich in JS library features including AJAX, and Events.

- HTML, CSS, JavaScript & AJAX: web languages and technologies used for structural, visual and behavioral aspects of the website.

- PHP: object-oriented programming language used for implementing the backend SLIM API.

- Bootstrap: CSS framework for Responsive interfaces.

- Restful API: JSON restful API

- Composer: Dependency Manager for PHP

- SLIM: Lightweight PHP Framework used to define routes and handle requests from Frontend.

- Eloquent: ORM adapted to SLIM used to abstract database operations.

- SQL & phpMyAdmin: query language used by eloquent and DBMS used to view and manipulate database

## Hardware Resources

- Server Minimum Requirements:

  - Windows Server 2008 or Any Linux Distribution

  - 1GB Ram

  - 20GB HDD

  - Dual Core CPU

- Development Minimum Requirements:

  - Any OS capable of running the software resources and technologies.

  - 4GB Ram

  - 20GB HDD

  - Quad Core CPU

## Sprints Plan

Sprint 1

(05/18/2015 - 05/24/2015)

#280 Learn React.js

Tasks

·    Read React JS Tutorial

·    Learn the Basic Structures of React

·    Create AJAX example using React.js

·       Create basic react examples.

·       Create Advanced React.js examples

·       Create first Basic React.js example.

·       Install Selenium Testing Environment

·       Write basic Selenium Test for first React.js example

·       Read React.js Official Documentation

·       Install React.js environment

·       Learn jsx syntax and structure

·       Create Google Search Automation Script (to run with Selenium)

·       Successfully create working react example (basic)

·       Comprehend the sequential order – use order in JXS Syntax

·       Learn Basics structure of a React component

·       Setup Environment for Developing with React.js

·       Set up Selenium environment

·       Learn basic JSX structure and syntax

·       Create basic selenium test

·       Complete React tutorial provided by documentation.

·       Start React.js Initial Tutorial Reading

·       Setup Selenium Environment for Chrome

·       Learn to use AJAX and apply it to React.js code

·       Create a working selenium test for a React.js example

·       Learn advanced elements of a React component

·       Create selenium test for a React page

·       Learn AJAX and successfully create a demo using React.

·       Create new GIT repository

·       Create Basic Slim-Eloquent API example

·       Create Bootstrap version of the API

·       Creating HTML templates of Old System

·       Create advanced example of React + Ajax + Bootstrap interating with the API created by Alan Cardero

·       Implemented reporting functionality for test cases used in react document.

·       Complete a compilation of required interfaces to recreate in React.js

Acceptance Criteria

·       The developer knows how to properly use React.js

·

Modeling

Refer to UML diagrams in Appendix A that were created or modified to model the functionality that will be implemented in this sprint.

#313 Create Plan for developing new Mobile Judge System

Tasks

·       A development plan has been designed. Priorities have been set.

Acceptance Criteria

·       A development plan has been designed. Priorities have been set.

Modeling

Refer to UML diagrams in Appendix A that were created or modified to model the functionality that will be implemented in this sprint.

Sprint 2

(06/08/2015 - 06/21/2015)

#315 Add feasibility study to Project Documentation

Tasks

·       Create a feasibility study to determine benefits and cons of switching to React JS.

Acceptance Criteria

·       The project is either feasible to implement or not.

Modeling

#318 Create Html Views

Tasks

·       Create base template for the UI

·       Create Jude FIU Map view

·       Create Log In page html view

·       Create Judge home page html view

·       Create Admin > People > Judges html view

·       Create Admin > People > Students html view

·       Create Admin > People > Grades html view

·       Create Admin > People > Invitations html view

·       Create Student Home page HTML view

·       Create Admin Home Page HTML View

·       Create Remaining HTML Views

·       Create Admin People View

·       Create HTML Views form Mobile and Desktop

·       Add graph framework and create a basic example

·       Apply adjustments to admin people page.

·       Create adminSettings Html View

·       Add modifications to adminPeople html view

Acceptance Criteria

·       All current system views are available as html views.

Modeling

#319 Create Basic backend Api functionality

Tasks

·       Saving

·       Update

·       Get

·       GetAll

·       Count

·       Install Composer in the project and set up slim locally

·       Create base for the api to work

Acceptance Criteria

·       API functionality is set up and running.

Modeling

#346 Bring Mingle Up to date

Tasks

·      Update Mingle with current working progress, user stories, tasks.

Acceptance Criteria

·      Mingle is up to date with current work done.

Modeling

#340 Set Up IntelliJ IDEA

Tasks

·       Set Up IntelliJ IDEA

·       Debug IntelliJ Compatability problems

Acceptance Criteria

·       Working IntelliJ IDEA IDE is setup and ready for development.

Modeling

#347 Create Testing Automation Environment For Developed Views

Tasks

·       Setup Selenium IDE for automated testing

Acceptance Criteria

·       Selenium IDE is setup and ready to run automated tests.

Modeling

#348 Create basic authentication methods

Tasks

·       Setup basic authentication methos / criteria.

Acceptance Criteria

·       Authentication is established.

Modeling

#358 Create basic encryption method

Tasks

·       Setup basic encryption methos / criteria.

Acceptance Criteria

·       Encryption is established.

Modeling

#359 Add Graphics library to recreate Sencha's native one

Tasks

·       Select Graphics library to replace Sencha's Graph's

Acceptance Criteria

·       Original product-like interface is ready for new product to be developed.

Modeling

#361 Create interface to replace checkboxes

Tasks

·       Create new interface to replace checkboxes.

Acceptance Criteria

·       A new user friendly interface is available to replace old checkboxes interface.

Modeling

Sprint 3

(06/22/2015 - 07/05/2015)

#363 Create Admin Interface

Tasks

·       Transfer Admin Home HTML View to a React Component

·       Transferred over AdminPeople page to React.

·       Fix Slim Models for new database

·       Create Admin People Judges Import Button Functionality

·       Create Admin People Students Load Button Functionality

·       Create models for communication with the backend.

·       Create Admin People Judges Filtering Mechanism

Acceptance Criteria

·       I can access the admin user interface if i have an admin role.

Modeling

#365 Create Judge creation system

Tasks

·       Create new Judge Registration HTML

·       Debug React Components

·       Create react view of judge creation page

·       Learn best practices on code organization and includes (polyfills)

·       Load information using react on account creation page

·       Create conflict of interest react version

·       Load database information on conflicts page

·       Fix api call to get prospective judge by id

·       Fix Save Method in API

·       Refactor database and create new relations and docs

·       Create new judge account and save it to the database using react

·       Hear customer Comments and feedback

·       Add last updated and created field to all tables handled by mysql.

·       Create State Diagram for Judges.

·       Create judge Javascript model

·       Create conflict of interest JS model.

·       Refactor Judge and student model work with new DB

·       Read best JS practices for files structures and must includes

Acceptance Criteria

·       I can create a new judge account from an invitation email.

Modeling

#403 Refactor Database

Tasks

·       Store conflict of interests in DB

·       Added update and creation field to each table database automatically handled by Mysql

·       Refactor database and create new relations and docs

·       Create judge State Diagram

·       Research DB best practices

Acceptance Criteria

·       A new Database should be completed containing missing tables and integrating existing ones.

Modeling

Sprint 4

(07/06/2015 - 07/19/2015)

#402 Create login interface

Tasks

·       Create new React Login Interface

·       Create Database Connection and Credential Validation Login

Acceptance Criteria

·       I can login to the app through a new login interface.

Modeling

#367 Create Template System

Tasks

·       Integrate In-mutable Fields upon Field Selection

·       Refactor and Include HTML Editor in React.js

·       Hear customer Comments and feedback

·       Template Creator Model

·       Complete Android compatibility for Mobil View

·       Refactor HTML Editor for React.js Use

·       Create React Component for EmailTemplateCreate

·       Create React Component for EmailTemplateSelect

Acceptance Criteria

·       I can create a new template to use for any list of users I select.

·       I can select from a list of created templates to send an email out.

Modeling

#417 Include pre-defined Fields to Insert in Email Templates

Tasks

·       Allow placeholders to be inserted from dropdown menu

·       Include placeholders to CKEditor

·

Acceptance Criteria

·       I can select placeholder from a dropdown menu list.

·       I can format that placeholder so when the actual value is replaced, it will take that format.

·       I can identify what table each placeholder belongs to by looking at its specified table.

Modeling

#420 Create Admin Settings Manage Terms

Tasks

·       Implement Jquery date time picker

·       Create back end logic to handle api call of saving and getting data.

·       Create front end react components, ajax calls and javascript logic to handle changing of terms.

·       Research Jquery datetimepicker

·       Merge General Settings and Term Management

·       Create General Settings React component.

Acceptance Criteria

·       I can manage all terms from the settings interface.

Modeling

#421 Create Admin Settings Change Password Page

Tasks

·       Implement JQuery Autocomplete.

·       Create backend api calls and query logic.

·       Create front end react components and ajax calls.

·       Research jquery UI autocomplete.

Acceptance Criteria

·       I can manage all user passwords from the settings screen.

Modeling

#422 Create Admin Stats Projects Page

Tasks

·       Research how to use jquery datatables

·       Create backend api calls and query logic.

·       Created the react component and ajax logic.

Acceptance Criteria

·       I can manage statistics from the stats page.

Modeling

#423 Create Admin Stats Students Page

Tasks

·       Created backend api calls and query logic.

·       Created react component and ajax logic.

·

Acceptance Criteria

·       I can manage statistics from the stats page for students.

Modeling

#424 Create Admin Stats Grades Page

Tasks

·       Create backend api calls and query logic.

·       Created the react component and ajax logic.

Acceptance Criteria

·      I can accept and reject student grades.

Modeling

#425 Create Admin Home Page

Tasks

·       Back end work.

·       Front end work.

Acceptance Criteria

·     I can watch live stats of all of the judges, students, and grade states.

Modeling

#426 Attempt to fix mj-dev server

Tasks

·       Applied JSX transformer to the main.html as temp fix.

·       Attempted to fix npm errors by updating node.js

Acceptance Criteria

·      MJ-DEV Server is fixed.

Modeling

#452 Finish Judge Account Creation

Tasks

·        Judge can register.

Acceptance Criteria

·        Judge can registering successfully.

Modeling

#453 Fix Dev Server

Tasks

·        Fix dev server.

·

Acceptance Criteria

·       Dev server is fixed.

Modeling

#454 Create forgot password system

Tasks

·        Judges and Students can recover their password.

Acceptance Criteria

·

Modeling

#456 Talk to client about progress

Tasks

·

·

Acceptance Criteria

·

Modeling

#457 Setup dev environment

Tasks

·

Acceptance Criteria

·

Modeling

Sprint 5

(07/20/2015 - 07/31/2015)

#455 Create student system

Tasks

·

Acceptance Criteria

·

Modeling

#364 Create Email System

Tasks

·

Acceptance Criteria

·

Modeling

#458 Create Back Button Functionality

Tasks

·

Acceptance Criteria

·

Modeling

#459 Create Admin Settings Question Management Page

Tasks

·

Acceptance Criteria

·

Modeling

#460 Set Up the new server at Mj-dev.cis.fiu.edu

#461 Bug Fixes for Admin Settings Term Management

Tasks

·

Acceptance Criteria

·

Modeling

#462 Create Judge System

Tasks

·

Acceptance Criteria

·

Modeling

#463 Fix remaining problems in server.

Tasks

·

Acceptance Criteria

·

Modeling

#464 Create Email Recipient Grid

Tasks

·

Acceptance Criteria

·

Modeling

#468 Create User Management Page

Tasks

·

Acceptance Criteria

·

Modeling

#469 Fix Bugs for Email System

Tasks

·

Acceptance Criteria

·

Modeling

#470 Create Email Sent Confirmation Page

Tasks

·

Acceptance Criteria

·

Modeling

#471 Fix bugs / errors with Email Template System

Tasks

·

Acceptance Criteria

·

Modeling

# System Design

For this section of our system we decided to implement the common Model View Controller. This one allows all of the views in our system to interact with the different controllers for calling the Slim API. These controller are real time AJAX controllers that will allow for re-rendering of the components and views, without actually refreshing the whole page. The API then communicates directly with the Eloquent database models to obtain and store the data information to and from the physical database.

## Architectural Patterns

## System and Subsystem Decomposition

- React Components - Holds all the views (GUI) of the system and dynamically renders the content of the pages. On events triggered by GUI elements AJAX Controllers are called and event handlers are set up to trigger on specific calls.. When the AJAX Controller returns a response is triggered in the React component that called it which updates the content within the React component.

- AJAX Controller - A set of classes that communicate with the SLIM API Routers when called. These send specific AJAX XMLHttpRequests to the server which return JSON data that is sent to the React Components.

- SLIM API Routers - 4 Universal SLIM API Calls were created that can be used to get general data from any table: getAll, get(by primary key), save, and update. Aside from this there are many specific calls that were created to support the many functions needed by the system. When these API calls are triggered the call handler will invoke the necessary Eloquent model and receive a php object with the information desired. This information is then encoded into a JSON String and returned to the AJAX Subsystem.

- Eloquent Models - The models are an abstraction of the structure of the database tables and their relationships. The Model creates a query that is sent to the database and the information from the database is stored in a structured object. This php object is then returned to the SLIM API Router.

Figure # - Subsystem Package UML Diagram

## Deployment Diagram

Figure # - UML Deployment Diagram

## Design Patterns

Identify the design patterns used and briefly explained why they were selected. You should not provide a definition of the pattern here, but rather explain its pertinence.

# System Validation

Provide a one- or two-paragraph overview of this section. You can think of this introductory paragraph as a kind of abstract specific to this section.

| Test Case ID | T001 |
| --- | --- |
| Purpose | Test log in. |
| Test Setup | User is in the log in screen and has a valid admin username and password |
| Input | Username.fill(username); Password.fill(pass); Login.click(); |
| Expected Output | User is successfully logged in. |
| Actual Output | Same as expected. |

| Test Case ID | T002 |
| --- | --- |
| Purpose | Test load students from senior project website. |
| Test Setup | Admin has logged in and is in the Admin People Students Page. |
| Input | Load.click(); |
| Expected Output | 30 Students are modified. 0 Are skipped. |
| Actual Output | Same as expected. |

| Test Case ID | T003 |
| --- | --- |
| Purpose | Test import judges from csv file. |
| Test Setup | Admin has logged in and is in the Admin People Judges Page. |
| Input | Import.click(); |
| Expected Output | 2 Judges are imported. |
| Actual Output | Same as expected. |

| Test Case ID | T004 |
| --- | --- |
| Purpose | Test Accepted a grade |
| Test Setup | Admin has logged in and is in the Admin Stats Grades Page. |
| Input | row.click() |
| Expected Output | Grade is accepted |
| Actual Output | Same as expected. |

| Test Case ID | T005 |
| --- | --- |
| Purpose | Test Add a Term |
| Test Setup | Admin has logged in and is in the Admin Settings Term Management Page. |
| Input | termsSelect.select(“Create New”); termForm.fill(); save.click(); |
| Expected Output | New term is added. |
| Actual Output | Same as expected. |

| Test Case ID | T006 |
| --- | --- |
| Purpose | Test Modify a Term |
| Test Setup | Admin has logged in and is in the Admin Settings Term Management Page. |
| Input | termsSelect.select(“Summer 2076”); termForm.modify(); save.click(); |
| Expected Output | Term is successfully updated. |
| Actual Output | Same as expected. |

| Test Case ID | T007 |
| --- | --- |
| Purpose | Test Delete a Term |
| Test Setup | Admin has logged in and is in the Admin Settings Term Management Page. |
| Input | termsSelect.select(“Summer 2076”); delete.click(); |
| Expected Output | Term is successfully deleted. |
| Actual Output | Same as expected. |

| Test Case ID | T008 |
| --- | --- |
| Purpose | Test save a Question |
| Test Setup | Admin has logged in and is in the Admin Settings Question Management Page. |
| Input | add.click(); question.fill(); save.click(); |
| Expected Output | Question is successfully saved. |
| Actual Output | Same as expected. |

| Test Case ID | T009 |
| --- | --- |
| Purpose | Test modify a Question |
| Test Setup | Admin has logged in and is in the Admin Settings Question Management Page. |
| Input | question.change(); save.click(); |
| Expected Output | Question is successfully updated. |
| Actual Output | Same as expected. |

| Test Case ID | T010 |
| --- | --- |
| Purpose | Test delete a Question |
| Test Setup | Admin has logged in and is in the Admin Settings Question Management Page. |
| Input | delete.click(); confirm.ok(); |
| Expected Output | Question is successfully deleted. |
| Actual Output | Same as expected. |

| Test Case ID | T011 |
| --- | --- |
| Purpose | Test save a User |
| Test Setup | Admin has logged in and is in the Admin Settings User Management Page. |
| Input | add.click(); user.fill(); save.click(); |
| Expected Output | User is successfully saved. |
| Actual Output | Same as expected. |

| Test Case ID | T012 |
| --- | --- |
| Purpose | Test modify a User |
| Test Setup | Admin has logged in and is in the Admin Settings User Management Page. |
| Input | username.fill(“Dennys”); user.change(); save.click(); |
| Expected Output | User is successfully updated. |
| Actual Output | Same as expected. |

| Test Case ID | T013 |
| --- | --- |
| Purpose | Test delete a User |
| Test Setup | Admin has logged in and is in the Admin Settings User Management Page. |
| Input | username.fill(“Dennys”); delete.click(); |
| Expected Output | User is successfully deleted. |
| Actual Output | Same as expected. |

| Test Case ID | T014 |
| --- | --- |
| Purpose | Test save a template. |
| Test Setup | Admin has logged in and is in the Admin Settings Template Management Page. |
| Input | add.click(); template.fill(); save.click(); |
| Expected Output | Template is successfully saved. |
| Actual Output | Same as expected. |

| Test Case ID | T015 |
| --- | --- |
| Purpose | Test update a template. |
| Test Setup | Admin has logged in and is in the Admin Settings Template Management Page. |
| Input | template.select(); template.change(); save.click(); |
| Expected Output | Template is successfully updated. |
| Actual Output | Same as expected. |

| Test Case ID | T016 |
| --- | --- |
| Purpose | Test delete a template. |
| Test Setup | Admin has logged in and is in the Admin Settings Template Management Page. |
| Input | template.select(); delete.click(); confirm.click(); |
| Expected Output | Template is successfully deleted. |
| Actual Output | Same as expected. |

| Test Case ID | T017 |
| --- | --- |
| Purpose | Test email system |
| Test Setup | Admin has logged in and is in the Admin Email Page. |
| Input | filter.select(“Active”, “Students”, “Summer 2076”); next.click(); next.click(); template.select(“Reminder”); send.click(); |
| Expected Output | Email is successfully sent to all active students in the term summer 2076. |
| Actual Output | Same as expected. |

| Test Case ID | T018 |
| --- | --- |
| Purpose | Test grading a student. |
| Test Setup | Judge has logged in. |
| Input | student.click(first); grade.plus(); save.click(); |
| Expected Output | Grade has been successfully saved. |
| Actual Output | Same as expected. |

| Test Case ID | T019 |
| --- | --- |
| Purpose | Test register a judge |
| Test Setup | Judge has received an invitation and has accepted the invitation loading the judge registration page. |
| Input | registration.fill(); next.click(); conflicts.select(); save.click(); |
| Expected Output | Judge has successfully registered. |
| Actual Output | Same as expected. |

# Glossary

Define any domain-specific terms that the audience of this document may be unfamiliar with. You can assume the audience of this document to be technical savvy. Examples of terms that do not need to be defined are: HTML, CSS, Web Server, DB, and the like.

React: Javascript framework used to create the responsive Views display in the front end.

SLIM: Framework used in the back end to receive information from the front end.

Eloquent: Framework used to create models of the database.

HTML, CSS, Bootstrap,  JQuery, JavaScript & AJAX: standard web languages and technologies used for structural, presentational and behavioral aspects of the website.

PHP: object-oriented programming language used for the the SLIM Api implementation.

SQL & phpMyAdmin: query language used by eloquent and DBMS used to view and manipulate database

NodeJS, Composer: package managers used to install the tools used.

# Appendix

## Appendix A - UML Diagrams

### Static UML Diagrams

Figure A.1 - Persistent Data Design

Figure A.2 - Template and Email System Class Diagram

Figure A.3 - Settings, Stats, and People Class Diagrams

Figure A.4 - Judge Registration, Judge Grading, Login, and Password Reset Class Diagrams

Figure A4 - Admin People StateChart Diagram

### Dynamic UML Diagrams

Figure A5 - Create new Template Sequence Diagram

Figure A6 - Edit a Template Sequence Diagram

## Appendix B - User Interface Design

Include screenshots of the user interface of your system. For new versions of existing sytems, include only screenshots of the new or modified aspects of the user interface.

There’s no need for introducing this section.

Figure B.1 - Login Page

Figure B.2 - Admin Home

Figure B.3 - Admin People Students Page

Figure B.4 - Admin People Judges Page

Figure B.5 - Admin Email Page

Figure B.6 - Admin Email List Page

Figure B.7 - Admin Email Preview Page

Figure B.8 - Admin Email Sent Page

Figure B.9 - Admin Stats Projects Page

Figure B.10 - Admin Stats Students Page

Figure B.11 - Admin Stats Grades Page

Figure B.12 - Admin Settings Term Management Page

Figure B.13 - Admin Settings Questions Management Page

Figure B.14 - Admin Settings User Management Page

Figure B.14 - Admin Settings Template Management Page

Figure B.15 - Password Recovery Page

Figure B.16 - Remove page

Figure B.17 - Judge Registration Page

Figure B.18 - Judge Conflicts Page

Figure B.19 - Students Home

Figure B.20 - Judge Home

Figure B.21 - Admin Judge Grading Page

## Appendix C - Sprint Review Reports

Sprint 1 Report

Date: May 22, 2015

Attendees: Alan M. Cardero, Marlon A. Cardero, Dennys H. Orozco

Discussed Topics:

This spring was mainly used to understand the current application and study the possibility of either keep working with the current technology or create a new app using a new technology.

Sprint 2 Report

Date: June 5, 2015

Attendees: Alan M. Cardero, Marlon A. Cardero, Dennys H. Orozco

Discussed Topics:

The second spring was used to review the recommendations we had made regarding possible improvements to the system overall, this included database, backend and frontend. We decided to redo the app to take care of the database not being normalized, the technology used being slow and outdated with regards to the current version of the framework which caused the app to break completely.

Sprint 3 Report

Date: June 19, 2015

Attendees: Alan M. Cardero, Marlon A. Cardero, Dennys H. Orozco

Discussed Topics:

We review the progress made which included all the interfaces developed in HTML as well as the proposed technologies and the process would follow in the implementations. The API was fully functional which meant that most of the work left depended on the Front End and not the back end.

Sprint 4 Report

Date: July 3, 2015

Attendees: Alan M. Cardero, Marlon A. Cardero, Dennys H. Orozco

Discussed Topics:

We had implemented the first versions of many pages using React, this included a basic incomplete version of the admin and the judge registration process.

Sprint 5 Report

Date: July 17, 2015

Attendees: Alan M. Cardero, Marlon A. Cardero, Dennys H. Orozco

Discussed Topics:

We implemented the login interface, the template/email system, management for all the information in the CMS on the admin interface, basic versions of the judge and student interfaces. * We used the remaining week to test as much as possible, fix bugs and add the features we had missed.

# References

You must reference any work that is not your own.

All the work we turned in was created by our team.