Date: 05-13-2015

Attendees: Ben Lavalley, Ivis Rodes, Absalom Lwande

Start time: 7:30pm

End time: 7:45pm

Minute Taker: Ivis Rodes, Absalom Lwande

First student:

- What was done since the last scrum meeting?

  - No previous Scrum Meeting

- What is planned to be done until the next scrum meeting?

  - Start getting familiar with the webpage.

  - Share contact details between Product Owner and teammates.

- What are the hurdles?

  - No one

Second student:

- What was done since the last scrum meeting?

  - No previous meeting

- What is planned to be done until the next scrum meeting?

  - Familiarize myself with the project

  - Understand what our project manager requires from this product

- What are the hurdles?

  - We do not as yet have access to the source code of the project.

  - We need to learn the new Mingle.js framework used to create the project

Date: 05-14-2015

Attendees: Ben Lavalley, Ivis Rodes, Absalom Lwande

Start time: 7:30pm

End time: 7:45pm

Minute Taker: Ivis Rodes, Absalom Lwande

First student:

- What was done since the last scrum meeting?

  - Setup Meteor on my laptop

  - Initial introduction to nibbl.

  - Talked about the path we are going to take: web development or app development.

- What is planned to be done until the next scrum meeting?

  - Decide the path.

  - Define actors, epics and stories

- What are the hurdles?

  - No one.

Second student:

- What was done since the last scrum meeting?

  - Made initial technical preparations for the project.

  - Introduced ourselves to the project

- What is planned to be done until the next scrum meeting?

  - Get the use cases, requirements and user stories as guided by our product manager.

  - Establish levels of access given to different users.

- What are the hurdles?

  - The product manager still has not have access to the source code.

  - We still have to learn and understand the Meteor.js framework

  - We still need to create a backlog and complete all user stories.

Date: 05-15-2015

Attendees: Ben Lavalley, Ivis Rodes, Absalom Lwande

Start time: 7:30pm

End time: 7:45pm

Minute Taker: Ivis Rodes, Absalom Lwande

First student:

- What was done since the last scrum meeting?

  - Decided on web development route.

  - Wrote outline of actors, epics and stories.

  - Identified specific areas where the stories apply: Some stories will be new features and some will be UI improvement upon existing features

- What is planned to be done until the next scrum meeting?

  - ·       Read the book Discover Meteor, as instructed by the product owner.

- What are the hurdles?

  - Don’t have the source code of the project.

Second student:

- What was done since the last scrum meeting?

  - Received a general overview of users’ level of access

  - Developed sample user stories and user epics.

- What is planned to be done until the next scrum meeting?

  - Read Discover Meteor, that is a guideline on how to code with  Meteor as guided by our Product Manager.

  - Refine the user stories.

- What are the hurdles?

  - The product Manager has not given us access to the source code.

  - I will need a Linux computer to efficiently run Metor.js framework.

Date: 05-18-2015

Attendees: Ben Lavalley, Ivis Rodes, Absalom Lwande

Start time: 7:30pm

End time: 7:45pm

Minute Taker: Ivis Rodes, Absalom Lwande

First student:

- What was done since the last scrum meeting?

  - Read 9 chapters of  the book Discovering Meteor.

- What is planned to be done until the next scrum meeting?

  - Enter actors, epics, stories into Mingle.

  - Github collaboration discussion/ review

- What are the hurdles?

  - Still don’t have the source code of the project.

Second student:

- What was done since the last scrum meeting?

  - Read about 100 pages of the Discover Meteor textbook.

- What is planned to be done until the next scrum meeting?

  - Enter actors, epics, stories into Mingle.

  - Github collaboration discussion/ review

- What are the hurdles?

  - The product manager has, as on now, not yet granted us access to the source code.

Date: 05-19-2015

Attendees: Ben Lavalley, Ivis Rodes, Absalom Lwande

Start time: 7:30pm

End time: 7:45pm

Minute Taker: Ivis Rodes, Absalom Lwande

First student:

- What was done since the last scrum meeting?

  - Entered stories into mingle

  - Read from chapter 9.5 to chapter 11 of e-book

- What is planned to be done until the next scrum meeting?

  - Github collaboration discussion/ review

  - Finish reading e-book

  - Get first two users stories from Product Owner

- What are the hurdles?

  - Still don’t have the source code of the project.

Second student:

- What was done since the last scrum meeting?

  - Discussed more user stories with the product manager

  - Made more progress on the Discover Meteor book.

- What is planned to be done until the next scrum meeting?

  - Familiarize myself with Sublime and WebStorm,decide on the best javaScript IDE to use.

- What are the hurdles?

  - Access to the source code.

Date: 05-20-2015

Attendees: Ben Lavalley, Ivis Rodes, Absalom Lwande

Start time: 7:30pm

End time: 7:45pm

Minute Taker: Ivis Rodes, Absalom Lwande

First student:

- What was done since the last scrum meeting?

  - Finished reading e-book

  - Got first users story from Product Owner

- What is planned to be done until the next scrum meeting?

  - Get nibbl code base checkout/checkin from Github

  - Address general Meteor questions

  - Go through an example actual code change / pull request / merge

- What are the hurdles?

  - No one.

Second student:

- What was done since the last scrum meeting?

  - Read the Discover Meteor eBook upto Advanced Reactivity

- What is planned to be done until the next scrum meeting?

  - Familiarize myself with WebStorm as the primary javaScript IDE I will use.

  - Complete reading the Discover Meteor eBook.

- What are the hurdles?

  - Hardware complications. I lack the proper computer hardware to fulfil the project requirements, I will get them on Wednesday

Date: 05-21-2015

Attendees: Ben Lavalley, Ivis Rodes, Absalom Lwande

Start time: 7:30pm

End time: 7:45pm

Minute Taker: Ivis Rodes, Absalom Lwande

First student:

- What was done since the last scrum meeting?

  - Got nibbl source code

- What is planned to be done until the next scrum meeting?

  - Start going through the code and understanding it.

- What are the hurdles?

  - No one.

Second student:

- What was done since the last scrum meeting?

  - Familiarized myself with nibble’s source code

  - Set up my working environment on a Remote Desktop Connection.

- What is planned to be done until the next scrum meeting?

  - Continue familiarizing myself with Nibbl source code

  - Start the tasks on my first user story

- What are the hurdles?

  - No obvious hurdles.

Date: 05-22-2015

Attendees: Ben Lavalley, Ivis Rodes, Absalom Lwande

Start time: 7:30pm

End time: 7:45pm

Minute Taker: Ivis Rodes, Absalom Lwande

First student:

- What was done since the last scrum meeting?

  - Started getting familiar with the code.

  - Started working on the blog page.

- What is planned to be done until the next scrum meeting?

  - Research about blog designs.

  - Work on the View Blog user story

- What are the hurdles?

  - Not using GitHub to check in and check out code.

  - Don’t have defined by the product owner how the blog should look like.

Second student:

- What was done since the last scrum meeting?

  - Got more familiar with the source code

  - Started working on the user profile tasks

- What is planned to be done until the next scrum meeting?

  - Continue work on the rest of the user tasks.

  - Familiarize myself with the collections used in Nibbl

- What are the hurdles?

  - No obvious hurdles.

Date: 05-25-2015

Attendees: Ben Lavalley, Ivis Rodes, Absalom Lwande

Start time: 7:30pm

End time: 7:45pm

Minute Taker: Ivis Rodes, Absalom Lwande

First student:

- What was done since the last scrum meeting?

  - Researched about blog designs

  - Got more familiar with blog code

- What is planned to be done until the next scrum meeting?

  - Decide how the blog should look like

- What are the hurdles?

  - Waiting for the product owner to decide how the blog should look like.

Second student:

- What was done since the last scrum meeting?

  - Accomplished tasks from the first user story.

  - Familiarized myself better with the code

- What is planned to be done until the next scrum meeting?

  - Look over user profile suggestions and send them to the product manager for selection

  - Continue working on the user profile and its tasks

- What are the hurdles?

  - The photo resolution from the avatar image is too low to display.

  - I must add more tasks to the user profile page.

Date: 05-26-2015

Attendees: Ben Lavalley, Ivis Rodes, Absalom Lwande

Start time: 7:30pm

End time: 7:45pm

Minute Taker: Ivis Rodes, Absalom Lwande

First student:

- What was done since the last scrum meeting?

  - Product owner decided how the blog should look like

  - Worked on Refactor Document Card #132

- What is planned to be done until the next scrum meeting?

  - Work on  some View Blog story tasks.

- What are the hurdles?

Second student:

- What was done since the last scrum meeting?

  - Improved the user page’s look and feel.

- What is planned to be done until the next scrum meeting?

  - Did more research on tab styles from other pages

  - Learnt how to implement styles.

  - Made the images consistent.

- What are the hurdles?

  - None so far

Date: 05-27-2015

Attendees: Ben Lavalley, Ivis Rodes, Absalom Lwande

Start time: 7:30pm

End time: 7:45pm

Minute Taker: Ivis Rodes, Absalom Lwande

First student:

- What was done since the last scrum meeting?

  - Worked on View Blog tasks: Card # 130, Card # 131, Card # 135, Card # 136 and Card #139

- What is planned to be done until the next scrum meeting?

  - Work on Card # 167, Card # 168, Card # 135

- What are the hurdles?

  - No one

Second student:

- What was done since the last scrum meeting?

  - Did more research on tab styles from other pages

  - Learnt how to implement styles.

  - Made the images consistent.

- What is planned to be done until the next scrum meeting?

  - Style the tab better

  - Edit the tabs to include the 5 main content

  - Fix any styling issues

- What are the hurdles?

  - Figure out what the product manager wants for the tab structure.

  - Need to learn more about tab layouts.

Date: 05-28-2015

Attendees: Ben Lavalley, Ivis Rodes, Absalom Lwande

Start time: 7:30pm

End time: 7:45pm

Minute Taker: Ivis Rodes, Absalom Lwande

First student:

- What was done since the last scrum meeting?

  - Worked on Card # 167, Card # 168, Card # 135

- What is planned to be done until the next scrum meeting?

  - Do the first commit to GitHub

  - Fix some details in the blog Card # 137

- What are the hurdles?

  - No one

Second student:

- What was done since the last scrum meeting?

  - Created the tab styling

  - Edited the About Me code in the tab

  - Added the pictures tab to the tabs

  - Fixed styling issues

- What is planned to be done until the next scrum meeting?

  - Fix styling code on the user profile as per the Project Manager’s descriptions.

  - Prepare for our first sprint presentation

  - Get more information on making a commit to GitHub from the current system

- What are the hurdles?

  - Have to commit my first code product to GitHub

Date: June 1st, 2015

Attendees: Ben Lavalley, Ivis Rodes, Absalom Lwande

Start time: 7:30pm

End time: 7:45pm

Minute Taker: Ivis Rodes, Absalom Lwande

First student:

- What was done since the last scrum meeting?

  - Sprint Review Meeting

  - Sprint Planning Meeting

  - Product Owner selected the stories for Sprint 2.

  - Team members picked the stories.

- What is planned to be done until the next scrum meeting?

  - Familiarize with blog category code

  - Research about blog categories design.

  - Decide the design of the blog categories.

- What are the hurdles?

  - No one.

Second student:

- What was done since the last scrum meeting?

  - Set up for our next stories

  - Got an accurate description of the Project Manager’s needs for this task.

- What is planned to be done until the next scrum meeting?

  - Review the user story and present the Project Manager with any pending questions.

  - Start strategizing on completing the user story.

  - Begin coding

- What are the hurdles?

  - The request for a school Mac Laptop has not yet been fulfilled.

Date: June 2nd, 2015

Attendees: Ben Lavalley, Ivis Rodes, Absalom Lwande

Start time: 7:30pm

End time: 7:45pm

Minute Taker: Ivis Rodes, Absalom Lwande

First student:

- What was done since the last scrum meeting?

  - Familiarized with blog category code

  - Researched about blog categories design.

  - The Product Owner decided how is going to be the design of the blog categories.

  - Started working on the code.

- What is planned to be done until the next scrum meeting?

  - Put the count next each Category

  - Make the category expand and collapse

  - Add a + sign when expand and - when collapse.

  - Move Categories Title down in the page.

# Start looking the code for the next story Add user to beta version.

- What are the hurdles?

  - No one

Second student:

- What was done since the last scrum meeting?

  - Looked over nibbl’s log in and sign up code

  - Refined my knowledge on Iron Router to be used for the accept terms user story.

- What is planned to be done until the next scrum meeting?

  - Code the logic for the accept terms template

  - Use css to style the template and place it in the main layout

  - Link the accept terms template to nibbl’s main logic flow.

- What are the hurdles?

  - I need to understand the redirection system used in Nibbl

  - Include database variables that help set conditions for the accept terms template.

Date: June 3, 2015

Attendees: Ben Lavalley, Ivis Rodes, Absalom Lwande

Start time: 7:30pm

End time: 7:45pm

Minute Taker: Ivis Rodes, Absalom Lwande

First student:

- What was done since the last scrum meeting?

  - Put the count next each Category

  - Maked the category expand and collapse

  - Repositioned Categories in the page.

# Started looking the code for the next story Add user to beta version.

- What is planned to be done until the next scrum meeting?

# Continue working on the expand and collapse using session variables.

- What are the hurdles?

  - Add a + sign when expand and - when collapse is giving me some issues.

Second student:

- What was done since the last scrum meeting?

  - Coded the logic for the accept terms template

  - Use css to style the template and place it in the main layout

  - Link the accept terms template to nibbl’s main logic flow.

  - Completed the Accept Terms user story

- What is planned to be done until the next scrum meeting?

  - Begin on the Improve user Profile Story

  - Improve the Tab structure for the user profile

- What are the hurdles?

  - I have to redo my previous codes.

Date: June 4, 2015

Attendees: Ben Lavalley, Ivis Rodes, Absalom Lwande

Start time: 7:30pm

End time: 7:45pm

Minute Taker: Ivis Rodes, Absalom Lwande

First student:

- What was done since the last scrum meeting?

  - Finished story Improve Blog Category (Card # 169)

- What is planned to be done until the next scrum meeting?

# Start working on story Select image for blog header (Card # 194)

- What are the hurdles?

  - No one.

Second student:

- What was done since the last scrum meeting?

  - Researched on different tab structures

  - Figured I should use tab icons to make the page more reactive

- What is planned to be done until the next scrum meeting?

  - Start coding the User Profile improvements.

  - Maintain page flow during page crunching

  - Make page dynamic as opposed to static.

- What are the hurdles?

  - None so far

Date: June 5, 2015

Attendees: Ben Lavalley, Ivis Rodes, Absalom Lwande

Start time: 7:30pm

End time: 7:45pm

Minute Taker: Ivis Rodes, Absalom Lwande

First student:

- What was done since the last scrum meeting?

  - Started working on story Select image for blog header.

  - Picked icon for button.

  - Added button on each image of the carousel.

  - Updated blog post collection when image is selected.

- What is planned to be done until the next scrum meeting?

# Finish Story Select image for blog header.

- What are the hurdles?

  - No one.

Second student:

- What was done since the last scrum meeting?

  - Coded the user profile improvements for this story

  - Improved the tab structure being used

  - Made page more aesthetic

- What is planned to be done until the next scrum meeting?

  - Further improve the flexibility of the user page

  - Make it more space efficient and visually pleasing.

- What are the hurdles?

  - None so far.

Date: June 8, 2015

Attendees: Ben Lavalley, Ivis Rodes, Absalom Lwande

Start time: 7:30pm

End time: 7:45pm

Minute Taker: Ivis Rodes, Absalom Lwande

First student:

- What was done since the last scrum meeting?

  - Finished story Select image for blog header.

  - Finished creating publish and subscribe methods.

  - Modified blog post template and added image header code.

- What is planned to be done until the next scrum meeting?

# Start working on story Add user to beta version.

- What are the hurdles?

  - No one.

Second student:

- What was done since the last scrum meeting?

  - Improved the functionality and space effectiveness of the user profile page.

  - The portrait listing disappears at smaller size and migrates to the top of the tabbed structure.

- What is planned to be done until the next scrum meeting?

  - Eliminate the animation on the user profile page as the Project Manager no longer wants it

  - Start and finish the Notifications user story.

  - Look over the Add localization to front page user story.

- What are the hurdles?

  - None so far

Date: June 9, 2015

Attendees: Ivis Rodes, Absalom Lwande

Start time: 7:30pm

End time: 7:45pm

Minute Taker: Ivis Rodes, Absalom Lwande

First student:

- What was done since the last scrum meeting?

  - Started working on story Add user to beta version.

- What is planned to be done until the next scrum meeting?

# Finish story Add user to beta version

  - Start familiarizing with next story.

- What are the hurdles?

  - Issues getting userid so I can show/ hide Add user to beta button.

Second student:

- What was done since the last scrum meeting?

  - Removed animation from the user profile page.

  - Modified the Notifications code to show no notifications when none is present.

  - Structured and prepared for the next user story.

- What is planned to be done until the next scrum meeting?

  - Do more research on localization of websites

  - Learn the system’s current localization method

- What are the hurdles?

  - I need language resources to complete the localization.

Date: June 10, 2015

Attendees: Ben Lavalley, Ivis Rodes, Absalom Lwande

Start time: 7:30pm

End time: 7:45pm

Minute Taker: Ivis Rodes, Absalom Lwande

First student:

- What was done since the last scrum meeting?

  - Finished story Add user to beta version.

  - Started familiarizing with next story

- What is planned to be done until the next scrum meeting?

# Finish the last story.

- What are the hurdles?

  - No one.

Second student:

- What was done since the last scrum meeting?

  - Received more information on how to localize a website

  - Familiarized myself with the Project Manager’s localization methods.

- What is planned to be done until the next scrum meeting?

  - Complete the Localization of the user profile page

- What are the hurdles?

  - Got a new system, i need to familiarize myself with it.

Date: June  11, 2015

Attendees: Ben Lavalley, Ivis Rodes, Absalom Lwande

Start time: 7:30pm

End time: 7:45pm

Minute Taker: Ivis Rodes, Absalom Lwande

First student:

- What was done since the last scrum meeting?

  - Worked on the last story Add localization to Front Page.

- What is planned to be done until the next scrum meeting?

# Finish the last story Add localization to Front Page.

- What are the hurdles?

  - No one.

Second student:

- What was done since the last scrum meeting?

  - Localization of the user profile page was completed

- What is planned to be done until the next scrum meeting?

  - Start doing research on my next user stories.

- What are the hurdles?

  - None so far

Date: June 12 , 2015

Attendees: Ben Lavalley, Ivis Rodes, Absalom Lwande

Start time: 7:30pm

End time: 7:45pm

Minute Taker: Ivis Rodes, Absalom Lwande

First student:

- What was done since the last scrum meeting?

  - Finish the last story Add localization to Front Page.

- What is planned to be done until the next scrum meeting?

# Start with the first story from Sprint 3.

- What are the hurdles?

  - No one.

Second student:

- What was done since the last scrum meeting?

  - Started planning for the next user stories.

- What is planned to be done until the next scrum meeting?

  - Ranked the user stories in the order I’d like to work on them

  - Got approval from the product owner.

- What are the hurdles?

  - Need to research on the user stories for the next Sprint.

Date: June  15, 2015

Attendees: Ben Lavalley, Ivis Rodes, Absalom Lwande

Start time: 7:30pm

End time: 7:45pm

Minute Taker: Ivis Rodes, Absalom Lwande

First student:

- What was done since the last scrum meeting?

# Started working on story Get users email address if signed in with Twitter

  - Researched which settings to enable in Twitter app

  - Researched about OAuth

- What is planned to be done until the next scrum meeting?

# Finish working on story Get users email address if signed in with Twitter

- What are the hurdles?

  - No one.

Second student:

- What was done since the last scrum meeting?

  - Nothing

- What is planned to be done until the next scrum meeting?

  - Started my research into Twitter APIs

  - Read Twitter’s API policies and how to handle them.

  - Read Twitter forums to learn more about Twitter log-ins

- What are the hurdles?

  - None so far.

Date: June 16 , 2015

Attendees: Ben Lavalley, Ivis Rodes, Absalom Lwande

Start time: 7:30pm

End time: 7:45pm

Minute Taker: Ivis Rodes, Absalom Lwande

First student:

- What was done since the last scrum meeting?

# Finished working on story Get users email address if signed in with Twitter

  - Researched about verify_credentials method from Twitter API

- What is planned to be done until the next scrum meeting?

# Start working on story Implement get users email address if signed in with Twitter

- What are the hurdles?

  - No one

Second student:

- What was done since the last scrum meeting?

  - Researched the Twitter APIs and learnt the process of getting Twitter API keys

- What is planned to be done until the next scrum meeting?

  - Research how to get the user’s email from Twitter during log in

  - Start on adding the friend icon on the navigation bar

- What are the hurdles?

  - None so far.

Date: June 17, 2015

Attendees: Ben Lavalley, Ivis Rodes, Absalom Lwande

Start time: 7:30pm

End time: 7:45pm

Minute Taker: Ivis Rodes, Absalom Lwande

First student:

- What was done since the last scrum meeting?

# Worked on story Implement get users email address if signed in with Twitter

  - Collected user’s email from Twitter API

- What is planned to be done until the next scrum meeting?

# Finish story Implement get users email address if signed in with Twitter

  - Save user’s email in DB

- What are the hurdles?

  - Issues saving user’s email in DB

Second student:

- What was done since the last scrum meeting?

  - Started on the navigation bar’s code and planning

  - Created the friend icon and placed it on the navigation bar.

- What is planned to be done until the next scrum meeting?

  - Link the navigation bar to the user’s friend’s page

  - Modify the friend icon to only show on larger screen sizes.

- What are the hurdles?

  - None so far.

Date: June 18 , 2015

Attendees: Ben Lavalley, Ivis Rodes, Absalom Lwande

Start time: 7:30pm

End time: 7:45pm

Minute Taker: Ivis Rodes, Absalom Lwande

First student:

- What was done since the last scrum meeting?

# Finished story Implement get users email address if signed in with Twitter

  - Saved user’s email in DB

- What is planned to be done until the next scrum meeting?

# Start working on next story Enable nibbl navigation through nav bar for mobile devices

- What are the hurdles?

  - No one.

Second student:

- What was done since the last scrum meeting?

  - Made the navigation bar responsive

  - Linked the friend’s icon to the user’s friends page

- What is planned to be done until the next scrum meeting?

  - Do research on sound notification and begin on that user story

  - Make the friend’s icon react as a usual button.

- What are the hurdles?

  - None so far.

Date: June  19, 2015

Attendees: Ben Lavalley, Ivis Rodes, Absalom Lwande

Start time: 7:30pm

End time: 7:45pm

Minute Taker: Ivis Rodes, Absalom Lwande

First student:

- What was done since the last scrum meeting?

# Started working on next story Enable nibbl navigation through nav bar for mobile devices

# Researched about fully responsive sidebar examples

- What is planned to be done until the next scrum meeting?

# Continue working on next story Enable nibbl navigation through nav bar for mobile

  - Ben have to decide which sidebar or navbar to use.

- What are the hurdles?

  - No one.

Second student:

- What was done since the last scrum meeting?

  - Did research on importing sound into notifications and messages.

  - Completed the friends icon user story.

  - Completed research into sound notifications.

- What is planned to be done until the next scrum meeting?

  - Import sound into the project

  - Link the sound to the rest of the notifications and messages functionalities.

- What are the hurdles?

  - None so far.

Date: June 22, 2015

Attendees: Ben Lavalley, Ivis Rodes, Absalom Lwande

Start time: 7:30pm

End time: 7:45pm

Minute Taker: Ivis Rodes, Absalom Lwande

First student:

- What was done since the last scrum meeting?

# Continued working on next story Enable nibbl navigation through nav bar for mobile

  - Ben decided which sidebar or navbar to use.(how should the sidebar is going to look like)

- What is planned to be done until the next scrum meeting?

# Start working on adding the sidebar to the navbar.

- What are the hurdles?

  - No one.

Second student:

- What was done since the last scrum meeting?

  - Sound was imported into the nibbl project

  - Sound runs when user gets a friend request and notification

- What is planned to be done until the next scrum meeting?

  - Make sound when user is in a conversation and needs to see a new message.

- What are the hurdles?

  - Need to get new sounds to differentiate between messages, notifications and friend requests.

Date: June  23, 2015

Attendees: Ben Lavalley, Ivis Rodes, Absalom Lwande

Start time: 7:30pm

End time: 7:45pm

Minute Taker: Ivis Rodes, Absalom Lwande

First student:

- What was done since the last scrum meeting?

  - Started working on adding the sidebar to the navbar.

- What is planned to be done until the next scrum meeting?

# Make some tweaks to the sidebar

  - Move it to the right

  - Make font bigger

  - Add gray separator

  - When click on main page, hide sidebar

  - When click username button, show sidebar

- What are the hurdles?

  - No one

Second student:

- What was done since the last scrum meeting?

  - Completed the sound user story

  - Sound is unique for all new information received.

- What is planned to be done until the next scrum meeting?

  - Start on the next user story

  - Familiarize myself with the About Page code

  - Plan on coding the About Page code.

- What are the hurdles?

  - None so far.

Date: June  24, 2015

Attendees: Ben Lavalley, Ivis Rodes, Absalom Lwande

Start time: 7:30pm

End time: 7:45pm

Minute Taker: Ivis Rodes, Absalom Lwande

First student:

- What was done since the last scrum meeting?

# Made some tweaks to the sidebar

  - Moved it to the right

  - Made font bigger

  - Added gray separator

  - When click on main page, hide sidebar

  - When click username button, show sidebar

- What is planned to be done until the next scrum meeting?

# Convert sidebar to dropdown

  - Replace drop down through the site

  - Convert jquery click events to meteor click events

- What are the hurdles?

  - When testing on IOS Simulator the click event on user’s button is not working.

Second student:

- What was done since the last scrum meeting?

  - Started on the About Page user story

  - Planned on how to manage that story

- What is planned to be done until the next scrum meeting?

  - Build a tabbed structure for the user pleasure

  - Make the tabbed structure responsive

  - Make the page similar to Instagram’s about page

- What are the hurdles?

  - Must mimic Instagram’s About Page

Date: June 25, 2015

Attendees: Ben Lavalley, Ivis Rodes, Absalom Lwande

Start time: 7:30pm

End time: 7:45pm

Minute Taker: Ivis Rodes, Absalom Lwande

First student:

- What was done since the last scrum meeting?

# Converted sidebar to dropdown

  - Replaced drop down through the site

  - Converted jquery click events to meteor click events

- What is planned to be done until the next scrum meeting?

# Add max-height media query to make dropdown look good in iphone 4 and iphone 5 screens.

- What are the hurdles?

  - Drop down is too big for  iphone 4 and iphone 5 screens.

Second student:

- What was done since the last scrum meeting?

  - Completed the About Page user story

  - Made the About Page fully responsive

- What is planned to be done until the next scrum meeting?

  - Commit my code to the master branch and put it in production

  - Finish up all user stories for this sprint

  - Correct any bugs that appear

  - Back up all my code

- What are the hurdles?

  - None so far.

Date: June  26, 2015

Attendees: Ben Lavalley, Ivis Rodes, Absalom Lwande

Start time: 7:30pm

End time: 7:45pm

Minute Taker: Ivis Rodes, Absalom Lwande

First student:

- What was done since the last scrum meeting?

  - Added max-height media query to make dropdown look good in iphone 4 and iphone 5 screens.

# Finished story Enable nibbl navigation through nav bar for mobile

- What is planned to be done until the next scrum meeting?

# Fix admin button dropdown in production and change the class name to a more descriptive name.

- What are the hurdles?

  - No one.

Second student:

- What was done since the last scrum meeting?

  - Completed all user stories for this sprint and met with Masoud for our biweekly spring Meeting

- What is planned to be done until the next scrum meeting?

  - Begin looking into issues we have on the newly merged system and solve them then plan on starting search.

- What are the hurdles?

  - None so far.

Date: June  29, 2015

Attendees: Ben Lavalley, Ivis Rodes, Absalom Lwande

Start time: 7:30pm

End time: 7:45pm

Minute Taker: Ivis Rodes, Absalom Lwande

First student:

- What was done since the last scrum meeting?

  - Fixed admin button dropdown in production and change the class name to a more descriptive name.

- What is planned to be done until the next scrum meeting?

# Start researching for  the first story of Sprint 4, Add new features to Blog page. So then discuss the solution with the team.

- What are the hurdles?

  - No one.

Second student:

- What was done since the last scrum meeting?

  - The project Manager made all the issues that we encountered from the merge.

  - We will now begin solving them.

- What is planned to be done until the next scrum meeting?

  - Begin with converting the jQuery hide() and show() code into more flexible css media queries.

- What are the hurdles?

  - None so far

Date: June  30, 2015

Attendees: Ben Lavalley, Ivis Rodes, Absalom Lwande

Start time: 7:30pm

End time: 7:45pm

Minute Taker: Ivis Rodes, Absalom Lwande

First student:

- What was done since the last scrum meeting?

  - Did a research to see what is the best way to add to nibbl social sharing links. Found a package that has that capability and install it.

- What is planned to be done until the next scrum meeting?

# Continue working on  story Add new features to Blog page.

- What are the hurdles?

  - No one.

Second student:

- What was done since the last scrum meeting?

  - Converted all the jQuery hide() and show() functions into css media queries.

  - Made the page react as expected when loaded or refreshed and resized.

- What is planned to be done until the next scrum meeting?

  - Improve design issues with the user friends list that comes up when a really long display name is used.

- What are the hurdles?

  - Need to create user with really long display name.

Date: July  1st, 2015

Attendees: Ben Lavalley, Ivis Rodes, Absalom Lwande

Start time: 7:30pm

End time: 7:45pm

Minute Taker: Ivis Rodes, Absalom Lwande

First student:

- What was done since the last scrum meeting?

  - Worked adapting the package to the project

  - Added the twitter and facebook share buttons

- What is planned to be done until the next scrum meeting?

# Fix the Facebook share button or find a new approach.

- What are the hurdles?

  - The Facebook share button does not work as expected. Have to find a new approach.

Second student:

- What was done since the last scrum meeting?

  - Fixed the friends template issue by limiting the width of the friends template ensuring long names are not and issue.

- What is planned to be done until the next scrum meeting?

  - Fix the friends page tab aesthetics on very small screens.

  - Ensure the tabs still appear on one line when crunched down to a very small screen size

- What are the hurdles?

  - none so far.

Date: July 2nd , 2015

Attendees: Ben Lavalley, Ivis Rodes, Absalom Lwande

Start time: 7:30pm

End time: 7:45pm

Minute Taker: Ivis Rodes, Absalom Lwande

First student:

- What was done since the last scrum meeting?

  - Found a new approach to solve the issue with the facebook share button.

  - Started implementing the new approach.

- What is planned to be done until the next scrum meeting?

  - Finish implementing new approach.

  - Remove the package from the project.

  - Add like button for facebook.

- What are the hurdles?

  - Facebook share button sometimes is not rendered by the page

Second student:

- What was done since the last scrum meeting?

  - Fixed the tabs appearance to always be on one line up till a width of 320px.

  - The tab size reduced and spacing also reduces

- What is planned to be done until the next scrum meeting?

  - Fix the button design on the user profile page to be reactive and show up horizontally on very small screen sizes

- What are the hurdles?

  - None so far.

Date: July 6, 2015

Attendees: Ben Lavalley, Ivis Rodes, Absalom Lwande

Start time: 7:30pm

End time: 7:45pm

Minute Taker: Ivis Rodes, Absalom Lwande

First student:

- What was done since the last scrum meeting?

  - Finished implementing new approach.

  - Removed the package from the project.

  - Added like button for facebook.

- What is planned to be done until the next scrum meeting?

# Start working on the next story Investigate Search Methods for Meteor

- What are the hurdles?

  - The social buttons sometimes don't appear in the page. He have to stop here and maybe create a new story for that issue.

Second student:

- What was done since the last scrum meeting?

  - Fixed the button issue and now began researching on search methodologies.

- What is planned to be done until the next scrum meeting?

  - Complete research on search methodologies and come up with a plan on how to implement my searching scheme.

- What are the hurdles?

  - Research on this seems limited but it may be easier to implement my own search methods.

Date: July 7 , 2015

Attendees: Ben Lavalley, Ivis Rodes, Absalom Lwande

Start time: 7:30pm

End time: 7:45pm

Minute Taker: Ivis Rodes, Absalom Lwande

First student:

- What was done since the last scrum meeting?

# Started working on the next story Investigate Search Methods for Meteor.

  - Found one package that may be useful.

  - The other variant is made my own search.

- What is planned to be done until the next scrum meeting?

# Research about the package I found and about elastic search.

- What are the hurdles?

  - No one.

Second student:

- What was done since the last scrum meeting?

  - Completed my research on search methods and came up with a plan on how to implement my search.

- What is planned to be done until the next scrum meeting?

  - Start creating the search GUI and coding its placement on the page.

- What are the hurdles?

  - None so far.

Date: July 8, 2015

Attendees: Ben Lavalley, Ivis Rodes, Absalom Lwande

Start time: 7:30pm

End time: 7:45pm

Minute Taker: Ivis Rodes, Absalom Lwande

First student:

- What was done since the last scrum meeting?

  - Researched about the package I found and about elastic search.

  - Started using the package.

- What is planned to be done until the next scrum meeting?

# Show some search results.

- What are the hurdles?

  - I believe I will not be able to use elastic search or the package due to lack of time to understanding it well.

Second student:

- What was done since the last scrum meeting?

  - Completed coding the GUI for the search including the textbox, search icon and the results DIV.

  - Made the three elements relative to each other.

- What is planned to be done until the next scrum meeting?

  - Start coding the logic for the search method according to my algorithm

  - Fix and lingering design issues

- What are the hurdles?

  - None so far.

Date: July 9, 2015

Attendees: Ben Lavalley, Ivis Rodes, Absalom Lwande

Start time: 7:30pm

End time: 7:45pm

Minute Taker: Ivis Rodes, Absalom Lwande

First student:

- What was done since the last scrum meeting?

  - Implemented search method.

  - Results for search are showing on the blog

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - No one

Second student:

- What was done since the last scrum meeting?

  - Started coding my search logic to use the Friends and userData collections.

  - The search returns 7 results maximum for efficiency

- What is planned to be done until the next scrum meeting?

  - Complete the search algorithm and start coding to fix design issues and page placement.

- What are the hurdles?

  - None so far.

Date: July 13, 2015

Attendees: Ben Lavalley, Ivis Rodes, Absalom Lwande

Start time: 7:30pm

End time: 7:45pm

Minute Taker: Ivis Rodes, Absalom Lwande

First student:

- What was done since the last scrum meeting?

  - Finalized the first phase of coding

- What is planned to be done until the next scrum meeting?

# Start on the second phase of search.

- What are the hurdles?

  - No one

Second student:

- What was done since the last scrum meeting?

  - Finalized the first phase of coding

- What is planned to be done until the next scrum meeting?

  - Start on the second phase of search.

- What are the hurdles?

  - None so far

Date: July 14, 2015

Attendees: Ben Lavalley, Ivis Rodes, Absalom Lwande

Start time: 7:30pm

End time: 7:45pm

Minute Taker: Ivis Rodes, Absalom Lwande

First student:

- What was done since the last scrum meeting?

  - When click on a dropdown result, redirect to the blog post

- What is planned to be done until the next scrum meeting?

# Query the server db

  - Add enter event to search bar

- What are the hurdles?

  - No one

Second student:

- What was done since the last scrum meeting?

  - Planned on features to add on the search widget.

- What is planned to be done until the next scrum meeting?

  - Start on the improvements to the search.

- What are the hurdles?

  - None so far.

Date: July 15, 2015

Attendees: Ben Lavalley, Ivis Rodes, Absalom Lwande

Start time: 7:30pm

End time: 7:45pm

Minute Taker: Ivis Rodes, Absalom Lwande

First student:

- What was done since the last scrum meeting?

# Added the Query for server db

  - Added enter event to search bar

- What is planned to be done until the next scrum meeting?

# Create a new page that will show results when enter is hit

- What are the hurdles?

  - No one

Second student:

- What was done since the last scrum meeting?

  - Discussed with the project manager on search algorithms

- What is planned to be done until the next scrum meeting?

  - Add load more option to search widget

- What are the hurdles?

  - None so far.

Date: July 16, 2015

Attendees: Ben Lavalley, Ivis Rodes, Absalom Lwande

Start time: 7:30pm

End time: 7:45pm

Minute Taker: Ivis Rodes, Absalom Lwande

First student:

- What was done since the last scrum meeting?

  - Created a new page that will show results when enter is hit and the routes in the routes file

- What is planned to be done until the next scrum meeting?

# Decide all the fields that will be show for the blogs in the results page

- What are the hurdles?

  - No one

Second student:

- What was done since the last scrum meeting?

  - Added the load more option to the search widget.

- What is planned to be done until the next scrum meeting?

  - Add user location to search widget

- What are the hurdles?

  - None so far.

Date: July 17, 2015

Attendees: Ben Lavalley, Ivis Rodes, Absalom Lwande

Start time: 7:30pm

End time: 7:45pm

Minute Taker: Ivis Rodes, Absalom Lwande

First student:

- What was done since the last scrum meeting?

  - Decided all the fields that will be show for the blogs in the results page

- What is planned to be done until the next scrum meeting?

# Style search results page

- What are the hurdles?

  - No one

Second student:

- What was done since the last scrum meeting?

  - Added user location onto the search widget.

- What is planned to be done until the next scrum meeting?

  - Make the search widget responsive

- What are the hurdles?

  - None so far.

Date: July 20, 2015

Attendees: Ben Lavalley, Ivis Rodes, Absalom Lwande

Start time: 7:30pm

End time: 7:45pm

Minute Taker: Ivis Rodes, Absalom Lwande

First student:

- What was done since the last scrum meeting?

# Styled search results page

- What is planned to be done until the next scrum meeting?

# Fix a bug in the Blog Categories

- What are the hurdles?

  - No one

Second student:

- What was done since the last scrum meeting?

  - Made the search widget responsive.

- What is planned to be done until the next scrum meeting?

  - Add the user avatar onto search widget results

- What are the hurdles?

None so far

Date: July 21, 2015

Attendees: Ben Lavalley, Ivis Rodes, Absalom Lwande

Start time: 7:30pm

End time: 7:45pm

Minute Taker: Ivis Rodes, Absalom Lwande

First student:

- What was done since the last scrum meeting?

  - Fixed a bug in the Blog Categories

- What is planned to be done until the next scrum meeting?

# Make search results page responsive

  - Work on the document and finalize the coding

- What are the hurdles?

  - No one

Second student:

- What was done since the last scrum meeting?

  - Added user avatar image onto the search widget

- What is planned to be done until the next scrum meeting?

  - Prepare all documentation and code for our demo

- What are the hurdles?

  - None so far.

Date: July 22, 2015

Attendees: Ben Lavalley, Ivis Rodes, Absalom Lwande

Start time: 7:30pm

End time: 7:45pm

Minute Taker: Ivis Rodes, Absalom Lwande

First student:

- What was done since the last scrum meeting?

  - Worked on the documentation and finalizing code

  - Made search results page responsive

- What is planned to be done until the next scrum meeting?

# Complete documentation

  - Finish with coding

- What are the hurdles?

  - No one

Second student:

- What was done since the last scrum meeting?

  - Worked on the documentation and finalizing code

- What is planned to be done until the next scrum meeting?

  - Be complete on documentation

  - Finalize code

- What are the hurdles?

  - None so far.

Date: July 23, 2015

Attendees: Ben Lavalley, Ivis Rodes, Absalom Lwande

Start time: 7:30pm

End time: 7:45pm

Minute Taker: Ivis Rodes, Absalom Lwande

First student:

- What was done since the last scrum meeting?

  - All coding was finished up and documentation updated and finalized

- What is planned to be done until the next scrum meeting?

# Present our work.

- What are the hurdles?

  - No one

Second student:

- What was done since the last scrum meeting?

  - All coding was finished up and documentation updated and finalized

- What is planned to be done until the next scrum meeting?

  - Present our work.

- What are the hurdles?

  - None so far.