Feasibility Study and Project Plan

CIS 4911 Senior Project

Section U01

Professor Masoud Sadjadi

Prepared by

Christopher Kerrutt

William Marquez

Cynthia Tope

February 3rd, 2014

Copyright

All title, including but not limited to copyrights, in and to the SENIOR PROJECT WEBSITE are owned by School of Computing and Information Sciences Faculty of Florida International University. All title and intellectual property rights in and to the content which may be accessed through use of the SENIOR PROJECT WEBSITE is the property of the respective content owner and may be protected by applicable copyright or other intellectual property laws and treaties. This EULA grants you no rights to use such content. All rights not expressly granted are reserved by School of Computing and Information Sciences Faculty of Florida International University.

Abstract

The purpose of this document is to conduct a feasibility study of the current "Senior Project Website". In this study, the deficiencies and limitations of the system will be identified and solutions will be proposed as part of the new system. These solutions will not only address the opportunities present in the current system, but will also enhance the system by proposing additional components that are significant enough to provide a better user experience to mentors and students. Furthermore, this document contains a project plan that describes the team's responsibilities, resources needed to successfully complete the project, and an organized project schedule to keep the team on track to complete the project in a timely manner.

Senior Project Website V3

Table of Contents

Copyright	2

Abstract	3

Table of Contents	4

1.	Introduction	5

1.1.	Problem Definition	5

1.2	Background	7

1.2.	Definitions, Acronyms, and Abbreviations	8

1.3.	Overview of Document	9

2.	Feasibility Study	10

2.1.	Description of Current System	10

2.2.	Purpose of New System	11

2.3.	High-level Definition of User Requirements	12

2.4.	Alternative Solutions	13

2.4.1.	Description of Alternatives	14

2.4.2.	Selection Criteria	15

2.4.3.	Analysis of Alternatives	16

2.5.	Recommendations	17

3.	Project Plan	20

3.1.	Project Organization	20

3.1.1.	Project Personnel Organization	20

3.1.2.	Hardware and Software Resources	22

3.2.	Identification of Tasks, Milestones and Deliverables	23

4.	Appendix	24

4.1.	Appendix A – Project Schedule	24

4.2.	Appendix B – Feasibility Matrix	25

4.3.	Appendix C – Cost Matrix	26

4.4.	Appendix D – Diary of Meetings	27

5.	References	30

Senior Project Website V3

Introduction

This section introduces the "Senior Project Website: Version 3" scheme. First, we define the problems that Version 3 aims to resolve. Each problem statement will be accompanied by background information from previous versions and will be placed in a real context for a more descriptive solution. Moreover, definitions, acronyms and abbreviations used in this document are also defined here for a better understanding. Finally, an overview of the entire document is included to help readers navigate through the content of the manuscript with ease.

  - Problem Definition

For the Senior Project class, students are required to select a project of interest to develop during the semester with a team of 3 to 5 students. This class and the SPW are managed by the professor in charge to whom we will refer as Head Professor for the rest of the document. Mentors may suggest new projects, previous approval of the Head Professor, for students to select during the first week of class.

Best-Fit Project Algorithm

During the selection process, the Head Professor must assure that students have chosen the most appropriate project for their skills. Moreover, some projects may have priority over less demanding projects for assignment to students. Simply, this version will provide support for the Head Professor to match the most appropriate fit of students with the several projects.

Project Repository

Once teams are formed, it is important for the Head Professor to monitor the progress of the several teams as a whole and as individuals. Also, team members must depend on a repository to share and integrate their work. In addition, the Head Professor and mentors of the project must have access to the advancement of the different parts of the project. Moreover, since documents are submitted using Moodle during the semester, the Head Professor must require all teams to submit a zip folder containing all documentation related to their project. This documentation may not be properly organized and may be incomplete. In previous versions of the SPW, a basic repository was developed. Although it is organized by project, all students and mentors share the same repository. For that, we are proposing an efficient repository to facilitate the communication within team members, allow mentors to follow the progress of development, and simplify the Head Professor’s monitoring during the life of the semester.

Manage Users

As any other class, a student may drop from the Senior Project course before completion. On the other hand, registered students may not fulfill the minimum requirements and may need to be removed from the list of current students. The Head Professor must be able to manage all the student users in the SPW, regardless of their enrollment status in the Senior Project course. The Head Professor must also be able to invite mentors to become new users in the SPW, and allow the mentors to create their own secure passwords through a verification email.

Head Professor View

Access to the SPW is granted based on a user’s role, where the different possibilities are Head Professor, mentor, and student. The Head Professor should have the highest level of access to the SPW, including the ability to impersonate any other user and act on his behalf. The Head Professor should be able to post projects for a mentor, view/edit a student’s full profile, and move students between projects as the need arises.

  - Background

Students enrolled in the Senior Project course at FIU SCIS have to work in a team of 3 to 5 members on a software project supervised by the Head Professor under specified requirements of a mentor. Students are expected to demonstrate knowledge of the software development process. In the first week of class, students have to select a personally interesting project offered by a mentor.

In previous semesters of this class, students develop the SPW to facilitate this process. In Spring 2013, version 1 was developed with basic functionalities. This team identified the drawbacks of using the Google shared document. They collaborated to design a website to make the signup process easier and equip that process with more integrity. In Fall 2013, another team of students continued the development of version 2 furthering the website’s functionalities. They provided a structure to the process of signing up with a team. They also equipped the system with pleasurable conveniences. In general, the SPW is currently in operation by students, mentors, and the Head Professor of the Senior Project Class.

  - Definitions, Acronyms, and Abbreviations

API: Application Programming Interface

EULA: End-User License Agreement

FIU: Florida International University

Google Docs: Free web-based office suite offered by Google within Google Drive service.

LDAP: Lightweight Directory Access Protocol

LinkedIn: Social networking website for people in professional occupations.

Moodle: Modular Object-Oriented Dynamic Learning Environment, free source e-learning software platform.

PHP: Open source server-side scripting language designed for web development to produce dynamic web pages.

SCIS: School of Computing and Information Sciences

SPW: Senior Project Website

SPWv.1: Senior Project Website Version 1

SPWv.2: Senior Project Website Version 2

SPWv.3: Senior Project Website Version 3

  - Overview of Document

Section 1 introduces the SPWv.3 project and presents the problem statements. Background information providing a context to those problems is provided. In addition, a subsection is dedicated towards defining important definitions and acronyms. In the last part of this section there is an overview of all the content found in this document.
Section 2 documents the Feasibility Study, which starts out with an analysis of the current system (SPWv.2) that identifies its limitations and constraints. A description of the new system is detailed (includes high level representation of functional requirements) and alternative solutions are discussed. An analysis for the alternative solutions will be illustrated with the aid of a feasibility matrix.

Section 3 contains the Project Plan for the SPWv.3, which includes details about the team organizational structure, necessary hardware and software resources, and project schedule (i.e. tasks, milestones, deliverables).

Section 4 is the Appendix for this document, which contains the project schedule (represented in a Gantt chart), feasibility matrix, cost matrix, and diary of meetings.

Section 5 is allocated to contain any references used in the creation of this document.

Senior Project Website V3

Feasibility Study

The feasibility study analyzes alternative solutions to the problems. For each alternative solution, we will examine its benefits and limitations. With this study, we will be able to determine the best possible solution after a detailed analysis. We will describe the current system and the purpose of the proposed solution. The study will conclude with justifiable recommendations.

  - Description of Current System

Currently, the Head Professor, mentors and students are using Version 2 of the SPW. This version covers the access and registration of a new user. A student can access the SPW using a FIU Panther Email and by being registered in the Senior Project Class. Faculty access is granted by the Head Professor. Currently, the Head Professor must register the faculty member and enter a password on their behalf. The Head Professor then manually emails the password that the faculty member will be using to login the SPW. Furthermore, anybody else can also access the SPW as a “guest user” in Version 2.

This version also covers the selection of a project from a student point of view. However, the Head Professor must assure that students are choosing the most appropriate project for their skills. Also, the Head Professor must guarantee that certain projects are chosen over other projects with fewer priorities. For that, the Head Professor must tediously analyze case by case to ensure that projects and students are well match.

Presently, users can search for people, skills or projects. They can navigate through existing or past projects, create new ones and also see the current project he or she is enrolled in. Any user can create a new project by specifying a project title, a brief description, skills needed, delivery term and the maximum number of students that will work on the project. The users can as well edit their profiles and log out.

Moreover, for the sharing of documents, all users utilize a mutual repository. The SPW provides a common repository from where students, mentors or the Head Professor can select an active project from a scroll down menu and upload a file to it. This file can be seen and download by all active users, but only the Head Professor can delete it. Version 2 is currently in use by the Senior Project Class members. It is a functional and necessary website for the organization and interaction of its members.

  - Purpose of New System

The SPWv.1 and SPWv.2 were developed as Senior Project assignments by FIU students along the duration of an academic semester during Spring 2013 and Fall 2014 respectively. The purpose of SPWv.3 is to continue the development of the website by correcting existing bugs, finishing the implementation of existing functionalities and implementing new and necessary features.

In order to lengthen the usability of the website, we will integrate an advanced and efficient repository. This will extend the usage of the website beyond the initial stages of the course, thus making the Senior Project Website more valuable for the class itself. This repository will facilitate the sharing and submission of uploaded documents. The Head Professor will be able to set and edit milestones and due dates for uploading files. When a file is uploaded to a milestone, the system will generate a folder with the milestone name to keep project documents organized in the physical memory. If the Head Professor performs deletion of a milestone, the system will hide the deleted milestones from users and change physical path. The Head Professor will be able to access every ongoing project’s repository to evaluate the individual contribution of each member of the team. Also, a zip download option will be provided for portability of projects as a whole.

Moreover, a current problem exists where the professor is unable to make an accurate recommendation to students on which project he or she should join in a timely and effective manner. To best accommodate this issue, the SPW v.3 will provide to the professor a method of making the previously mentioned recommendation. An algorithm is very pertinent to solve this problem more simply. The algorithm plays a very important role because we need to provide an organized way of matching students with projects to create the best match up overall. Students will also play an important role in this match up because the professor would want to take into account the interests of the students for a project.

Furthermore, the new system will give more automated administrative access to the Head Professor. The Head Professor will be able to organize students, mentors and projects in a more efficient and automated way. The Head Professor will be able to override FIU’s API to select the SPW users. The Head Professor will also be able to send invitation links and invitation reminders to possible new mentors.

  - High-level Definition of User Requirements

Version 1:

- Project members can edit their project.

- Project members will be able to invite students to their team.

- Project members will be able to invite other users as mentors to their team.

- Project proposals will include the technologies to use, in a tags-like way.

- The Head Professor will be able to approve or reject projects.

- Users will be able to register using their LinkedIn accounts.

- User will be able to pull their technology skills from LinkedIn

- The system will automatically present users with a list of suggested projects

- The system will be able to present users a list of suggested users (as mentors or  students) for their projects

- Users will be able to search for users, skills and projects.

Version 2:

- Head Professor will be able to set the internal system deadline.

- An API will be implemented to allow access to the site only to students registered on Senior Project Class , create/update/remove d students profiles and provide info about students and their projects titles to the Mobile Judge and Online Job Fair projects.

- Guest access will be provided for those students who are not registered on the class.

- Registered users will be able to upload profile pictures from local storage.

- Student will able to upload, download files to the set of shared project files.

- Mentors will be able to upload, delete or download any file that has been uploaded to the server.

Version 3:

- Best Fit Project Algorithm: calculates the best possible student-project match.

- Project Repository, where the Head Professor has full access to all projects.

- Users may share documents with project scope.

- Users may download a zip folder of the entire project.

- Head Professor may use the Files Repository without the use of milestones.

- Manage Users: create new mentors manually, or send an invitation email with a unique link for verification. Edit or delete existing users in any role, especially inactive students and mentors from previous semesters.

- Head Professor can override users on SPW.

- Allow the Head Professor to impersonate any user and act on his behalf.

- Aesthetics and Efficiency Fixes:

- Add side scroll arrows to view full description of all projects sequentially.

- Modify login window format.

- Give SPW a responsive design for optimal viewing across a wide range of devices from mobile phones to computer monitors.

  - Alternative Solutions

This section will describe alternatives solutions to the problem. A selection criterion will be analyzed based on the feasibility of such alternatives and finally all the alternatives will be compared concluding on the best option to pursue.

    - Description of Alternatives

Alternative 1: Current Usable System

The Senior Project class could continue using the current system. The current system, also known as SPWv.2, allows mentors and students to upload/download files from a collective bucket called the file repository. It is currently organized by projects. However, it is not private and any user can upload and download files from everybody else’s project making it impossible to provide feedback or grading. For developing, students mainly use open source repositories such as Github, Dropbox, or Google Drive. The Head Professor must have access to each repository used by students to be able to measure appropriately each individual’s contribution.

The current system also allows students to choose their projects based on their current skills and the skills required to complete a project. However, the current system only makes a subset of project recommendations. It is insufficient to provide one accurate and effective project match to a student. To accommodate this issue, the new system will provide an algorithm that matches the student to a project, taking into account their interests and skillset.

Although the current system is much better than the original, we can improve the current version by adding functionality and fixing bugs.

Alternative 2: Start from Scratch

A new website could be created from scratch following the initial system requirements of SPWv.1 and SPWv.2. In this new website, we would focus on solving functionalities that the existing version lacks.

Alternative 3: Proposed System

The SPWv.2 could be used as a foundation for the new SPWv.3. The current system has many functional qualities that need to be carried over to version 3. Among these are: the project-ranking algorithm, the overall HTML/CSS design, the different user views and security settings based on privilege level, and the idea of a project repository for files in the SPW.  The proposed system will enhance the existing system in several ways. First, the proposed system will make minor modifications to correct existing bugs and aesthetic issues. Next, the proposed system will include new components that make the user experience more interactive for both students and mentors. These include: a private repository per project, a best-fit algorithm to formulate teams based on the strengths of each individual student, and allowing the Head Professor to switch his view to that of any user.

Alternative 4: Commercial Product

Project Management Software is readily available for use on the market today. The most popular system is Easy Projects found at http://www.easyprojects.net. This software provides project management tools such as a project repository, an executive dashboard, an interactive Gantt chart, and a resource loading report. Easy Projects provides an advanced and efficient repository. It is also capable of creating a Leader in charge of making the most crucial decisions about the project. This is a reliable product offered online at high price. Easy Projects ranges from $20.00 to $30.00 monthly, however, the moment you stop paying for your membership your project will be discard from their database.

Currently, students are using open source repositories like Dropbox, and Google Drive. However, by using these repositories the Head Professor must have access to several different systems and will be almost impossible to follow several projects at the same time. Also, these repositories are accessible by anybody, even people outside the project has access to them. Moreover, free capacity is limited; however, you may start a membership and pay for a bigger repository. Google provides 15 GB of free space between Google Drive, Gmail, and Google+ Photos. No currently available repository system in the market has the exact properties required to mentor students in the process of project development.

The algorithms that exist to solve similar problems to this are the Hopcroft-Karp algorithm, stable matching algorithm, and the hospital – resident problem algorithm.

- The Hopcroft-Karp algorithm takes as input a bipartite graph and matches the two disjoint graphs for maximum matching. This means that there is a set of as many edges as possible such that no two edges share an endpoint. There currently does not exist an implementation of this algorithm in the language needed for the SPWv.3.

- The stable matching algorithm takes the elements from one set and maps each to elements of the other set. The algorithm finds a stable matching, which means, in this context, when there does not exist any alternative pairing (A, B), in which both A and B are independently better off than they would be with the element to which they are currently matched. There currently does not exist an implementation of the algorithm in the language needed for the SPWv.3.

- The hospital – resident problem is a generalization of the stable marriage problem (the problem that the stable matching algorithm tries to solve). The algorithm that currently exists as a solution to this problem is called the NRMP algorithm. The algorithm tries to result in the most stable match. According to the National Resident Matching Program stable  means that there is no student S and project P such that:

- S is unmatched or would prefer to go to P over the project he is currently matched with

- P has a free slot or would prefer S over one of the students currently filling one of its slots

For input, students and projects compile “rank-ordered lists.” For projects, this is a list of students in order from most to least preferable. Similarly, for students, the list is a list of projects in order from most to least preferable. There currently does not exist an implementation of this algorithm in the language needed for the SPWv.3, therefore it would need to be implemented from scratch.

Although these algorithms exist, they are not the most feasible for the context of the problem. Using those algorithms for this problem would mean that there would have to be many made up conditions that help the algorithm get closer to a result. This is not good because there are so many possibilities of conditions.

The best way to avoid creating conditions to achieve a match is to create all possible matches. And to include the aspect of student likes and dislikes, a score will be added to each tentative match up that explains how reasonable the matchup is according to student interest and professor priority.

There are many different solutions available for properly managing users in any system. Each solution offers most of the same features with just a few differences between them. The SPWv.3 should implement a sophisticated user management system with the following features:

- Add new users – Head Professor can manually add both students and mentors.

- Delete inactive users – those who participated in the Senior Project course and expo during previous semesters, and those who are no longer participants for the current semester.

- Send email activation link – New users should be required to activate their account via a verification link sent to their email addresses.

- Bypass email activation – Head Professor will be able to manually bypass the email activation of new users when it is absolutely necessary.

- Update the profiles – Head Professor will be able to update his profile and the profile of any registered user in the SPW

- Update all user profiles – Head Professor can change the details of any user’s profile in case the user cannot make these changes on his or her own.

- Send an email to all SPW users

- Include social media integration for LinkedIn

The aforementioned features were used in order to rank the alternative user management systems currently available in the market. Because the majority of the systems found are open-source, price did not weigh heavily when comparing the different systems.  The different alternatives are as follows:

- User Cake

- Deadlock User Management System

- UMS – User Management System

- UserPie

- PHP Login & User Management with Message Center

- Secure PHP Login & User Management Script

A full matrix can be found in 4.2 Appendix B showing how each one of the alternatives measure up to the required features. The two alternatives that fully satisfy the list of required features are User Cake and Secure PHP Login & User Management Script.

    - Selection Criteria

The previous alternatives will be analyzed based in terms of their operational, technical, schedule, and economic feasibility.

Operational Feasibility

The operational feasibility deals with how functional, how well an alternative deals with the system requirements and how well it is received. An ideal solution would be user-friendly and well received. Is it easy to use? Does it solve the problem? Does it provide the users with accurate and desired information? Does it generate positive feedback by its users?

Technical Feasibility

The technical feasibility focuses on understanding the available technical resources and how they can be used to implement the system. Is the builder team familiar with the technologies? How well do they need to master the technologies? Are the technologies supported at the moment or/and in the future?

Schedule Feasibility

The schedule feasibility deals with the amount of time needed to implement an alternative. An ideal alternative will be quick to produce. How long will this solution take to design and implement?

Economic Feasibility

The economic feasibility analyzes cost and benefits of an alternative. An ideal alternative will be inexpensive to produce. How much will it cost to implement? Will there be any gains? Will it have additional costs in the long run?

    - Analysis of Alternatives

When analyzing the three alternatives, we can conclude that the first solution is not viable because it does not propose any significant change to the system and will solve a problem that currently exists. As such, the first alternative will be discarded. The second alternative is unreasonable because it would require the implementation of a whole new system that requires creating functionality that already exists in the current iteration of the SPW. Starting the SPW from scratch is not only an unreasonable amount of work to divide among a group of three, but starting from scratch also requires the team to do redundant work. One of the concepts of Software Engineering is reusability, and if the team starts the SPW from scratch, it defies this property of proper engineering. Finally, our proposed system as an alternative seems to be the most feasible after this analysis, as shown in the Feasibility Matrix (refer to section 4, Appendix B) and it will aim to correct the flaws and add new functionalities to the current system built by previous students.

  - Recommendations

The team’s vision is for the final product of the SPWv.3 is to produce a complete system with many new features and functionalities that will be useful for students, mentors, and the Senior Project professor in subsequent semesters. We are proposing the following changes to be made that address some of the opportunities in the SPWv.2 and that make SPWv.3 a unique solution.

- Incorporating a sophisticated repository system that will enable the different groups to share documents with their mentors. Only mentors, members of the same group, and the Senior Project professor can view these documents. We recommend to keep the existing file repository. This file repository, now called “News Forum”, will serve as a way of communication between the Head Professor and all active students simultaneously. We recommend use Moodle’s News Forum as an example.

- An algorithm that creates all possible combinations of students with projects. More specifically, find all the possible arrangements of students within each project. The algorithm will use a step from the NRMP algorithm that allows students to interest rank their favorite projects. Also, the Head Professor will be able to priority rank the approved projects. The algorithm will be exhaustive, meaning it will use a lot of resources and take a long time going through each and every combination of students with projects. It also has to be noted that many students can exist in a project.

- Adding a sophisticated user management system that will allow users to register to be a part of the SPW on their own, but gives the Head Professor the ability to fully manage every user. The Head Professor must be able to manually register new users, delete any user, bypass email activation for users who have not activated their accounts in a timely-manner, update the profile of any user, send bulk emails to all SPW users, and integrate with LinkedIn. We are confident that these features will make the SPW very user-friendly and intuitive from the administrative point-of-view. We propose that a combination of User Cake and Secure PHP Login & User Management Script as the best alternative for this component to SPWv.3.

It is more important to add new and useful features to the current iteration of the SPW in order to provide a better, more interactive, and productive experience for students and mentors. Although the proposed system will address the above-mentioned new and unique solutions, SPWv.3 will also address many of the minor issues that were carried over from SPWv.2. The following issues will be taken care in the current iteration of the SPW.

- Fix any pending bugs in the SPWv.2 code

- Import more user information from LinkedIn when users synch their accounts. This requires studying the LinkedIn API to ensure that the SPWv.2 has room to expand its LinkedIn connection.

- Add the ability for users to scroll through all the projects when reading the full details of any single project.

- The Head Professor will be able to send email invitations for new users versus the current system, where the new users must be given passwords by the Head Professor. The Head Professor can choose from making the new account a mentor.

- The Head Professor account will be able to delete or edit records from the Active/Inactive users table.

- The project-ranking algorithm will be optimized to ensure it is properly listing compatible projects for each student.

Alter the SPWv.2 CSS to make the SPWv.3 a fully responsive design that is compatible with all devices from desktop computers to mobile devices.

Senior Project Website V3

Project Plan

This chapter will cover the project plan for the SPWv.3, personnel organization, hardware and software requirements, milestones of the project and the cost involved on its development.

  - Project Organization

This section details how the SPWv.3 will be organized throughout the life of the project. It also contains the technical needs of the project at this time. This includes the hardware and software needs of the developers.

    - Project Personnel Organization

This is a three-person project spanning 14-weeks, consisting in four major phases/deliveries. During this time frame we will assign each team member to different roles according to his expertise and skills. The meetings roles assigned to each team member are outlined on Table 3.1. Project preparation and development roles as they pertain to individual team members are outlined in Table 3.2

| Name | Role |
| --- | --- |
| Cynthia Tope | Team Leader: Responsible for coordinating team meetings and leads discussions in team meetings. Also, makes sure that all team members are contributing the necessary efforts. |
| Christopher Kerrutt | Facilitator/Timekeeper: Responsible for making sure that team discussions are making progress and that decisions are made in a timely manner. |
| William Marquez | Minute Keeper: Responsible for taking notes during team meetings. Creates logs for the team’s discussions in a standard format and distributes them to all team members and to the mentor. |

Table 3.1 – Team organization roles

|  | Cynthia Tope | Christopher Kerrutt | William Marquez |
| --- | --- | --- | --- |
| Project Plan |  |  |  |
| Deliverables |  |  |  |
| User Interface/Views |  |  |  |
| Database |  |  |  |
| Controllers/Models |  |  |  |
| User Authentication |  |  |  |
| Testing |  |  |  |
| Final Presentation |  |  |  |
| Demo |  |  |  |

Table 3.2 – Project preparation and development roles (Note: “” denotes participation in role)

    - Hardware and Software Resources

This section lists the software and hardware needed to develop and deploy the proposed project. Hardware and software will not change from version 1 to version 2.

| Software | Hardware |
| --- | --- |
| Sublime Text 2 | Processor: x86 / x64 2.0 GHz or faster |
| PHP 5.1 | Memory: 2 GB DDR3 or higher |
| MySQL 5.0 | Disk Space: 20 GB |
| Microsoft Office Package 2010 | Display: 1024 X 768 with DirectX 9 |
| Mac OS X |  |
| Microsoft Windows 7 Home/Pro/Ultimate |  |
| Apache 2 |  |
| Firefox Mozilla ver. 16.0 or higher |  |
| Internet Explorer ver. 7.0 or higher |  |
| Safari ver. 5.0 or higher |  |
| Google Chrome ver. 19.0 or higher |  |
| Skype / Team Viewer |  |
| GitHub repository |  |

Note: This table is from the SPWv.1 “Feasibility Study & Project Plan” (Fernandez, Sanchez, Moya 1).

  - Identification of Tasks, Milestones and Deliverables

In this section, milestones and tasks are identified. Then, they are scheduled within the timeframe to complete the project. Appendix A (in section 4) shows the corresponding Gantt chart.

Senior Project Website V3

Appendix

  - Appendix A – Project Schedule

  - Appendix B – Feasibility Matrix

(Scale 0 – 10, where: 0 – Less feasible and 10 – More feasible)

|  | Alternative 1: Current Usable System | Alternative 2: Start from Scratch | Alternative 3: Proposed System | Alternative 4: Commercial Product |
| --- | --- | --- | --- | --- |
| Economic Feasibility | 10 | 8 | 10 | 0 |
| Technical Feasibility | 10 | 5 | 8 | 9 |
| Operational Feasibility | 0 | 3 | 10 | 8 |
| Schedule Feasibility | 10 | 2 | 8 | 10 |
| Total | 30 | 18 | 36 | 27 |

Economic feasibility: Alternatives (alt.) 1, 2 and 3 have no monetary cost related to development. However, valuable time is wasted in alt. 2 when attempting to reinvent the wheel. For alt. 4, the cost of acquiring a project management tool readily available ranges between $125.00 and $2500.00; it all depends on its complexity. Repositories can be found open source, however they are not private and have limited storage space. Other collaborative software is offered through monthly or yearly memberships. They are equipped with bigger storage capacity, ability to manage more than one project a time and reporting system. These memberships could cost up to $80.00 per month or up to $599.00 per year (at www.zoho.com).The  matching algorithm currently does not have an implementation in place to adapt to the current system, therefore it would need to be implemented from scratch. The cost would then be $0. While there are many different solutions available for a user management system, we have selected a combination of solutions. One solution is fully open-source and has no license fee, while the other has a $16 license fee. However, both of these solutions together fully satisfy the list of requirements for the SPW to have a robust and powerful user management system.

Technical feasibility: Starting from scratch to develop the ambitious set of requirements we are proposing will be physically impossible. It would require a year to complete all the technical aspects of the system. For alt. 4, installing new commercial software may need some technically but for alt. 1, there is none required. The proposed system continues the development of the SPW v.2 and therefore its technical development will be a challenge. The most technically demanding aspect of creating a sophisticated user management system for the SPW will be combining two independent solutions. Both projects, User Cake and Secure PHP Login & User Management Script, are complete solutions and our task is to take apart the most efficient parts of each and integrate them to the existing SPW platform.

Operational feasibility: Alternative 1 does not cover any of the required functionalities of version 3. Its repository it is incomplete for feedback and grading. Algorithms for matching project with students are not implemented and the Head Professor cannot manage users. For alt. 2, time will be insufficient to give the desire operational aspects to the system. Alt. 4, even though it is a great tool for managing projects, it does not fall into a student-professor context. Alt. 3 will fulfill all the operational requirements given by the mentor.

Schedule feasibility: Alt. 2, will require at least a year to accomplish the desire objective. For alt. 3, time may be an issue, but with a well-organized schedule and hardworking students, this task will be fulfilled. For alt. 1 and 4, little or no time is required. Alt. 1 is already implemented and functional. Alt. 4 may need some installation time, however, it will be minimum.

Hence, alt. 3 is the most feasible option in terms of time, cost, operation and technically.

  - Appendix C – Cost Matrix

| Project Component | Description – Cost would not be an issue because students are improving on an existing solution to the Senior Project course student, professor, and mentor interaction | % of Total Project Cost |
| --- | --- | --- |
| Project Management | 0 (Students are working all aspects of the project) | 0 |
| Hardware | 0 (already in place) | 0 |
| Software | 0 (open source) | 0 |
| Testing | 0 (testing tools open source/temporary free license products) | 0 |
| Training | 0 (Students are learning on their own) | 0 |
| Risk Management | 0 (No risk management budget is allocated) | 0 |
| Total | 0 | 0 |

  - Appendix D – Diary of Meetings

Meeting # 1

| Date: | 01/13/14 |
| --- | --- |
| Location: | ECS 212-C |
| Start Time: | 6:20 pm |
| End Time: | 7:25 pm |
| In attendance: | William, Cynthia, and Christopher. |
| Agenda: | - Get familiar with the vision for the “Senior Project Website” and “Mobile Judge” - Discuss current bugs with the system; discovered before the meeting. - Propose new features for the Senior Project Website for version 3. |
| Summary of Discussion: | 1. We briefly discussed the project’s outlook. 2. Explained the bugs discovered and possible fixes. 3. Gathered information about the new features desired for the current system and organized them to be major or minor ones. 4. Agreed to Google Chat @ 11 am on 01/17/14 to continue our work on the Feasibility Study and Project Plan. |
| Assigned Tasks: | - We all logged the team meeting in the discussion, writing personal notes and descriptions. - Google Chat meeting on 01/17/14 @ 11 am. - All team members agreed to read the given documentation for the current SPW. |

Meeting # 2

| Date: | 01/17/14 |
| --- | --- |
| Location: | Google Chat |
| Start Time: | 11:00 am |
| End Time: | 04:00 pm |
| In attendance: | William, Cynthia, and Christopher. |
| Agenda: | - Complete the Feasibility Study and Project Plan deliverable. - Assignment of team roles (team leader, minute keeper, facilitator/timekeeper) |
| Summary of Discussion: | - Distributed workload for deliverable 1 among team members. - Assignment of team roles: Cynthia (team leader), William (minute keeper), and Christopher (facilitator). - Continuously updated the shared document with new content for different sections and formatted it. |
| Assigned Tasks: | - William will log the team meeting and distribute it to all team members and our mentor. - Meeting on 01/24/14 to review the document. |

Meeting # 3

| Date: | 01/24/14 |
| --- | --- |
| Location: | ECS - JCCL 237 |
| Start Time: | 11:00 am |
| End Time: | 04:00 pm |
| In attendance: | William, Cynthia, and Christopher. |
| Agenda: | - Revise the Feasibility Study and Project Plan deliverable. - Revise Presentation Slides |
| Summary of Discussion: | - Went through deliverable and made sure it read well. - Reviewed the document and made changes where necessary taking into account mentor advice. - Reviewed each member’s presentation slides to make sure it wholly covers their contribution to the project. - Practiced presenting. |
| Assigned Tasks: | - Plan meeting with mentor - Research alternatives |

Meeting # 4

| Date: | 01/31/14 |
| --- | --- |
| Location: | ECS - JCCL 237 |
| Start Time: | 12:00 pm |
| End Time: | 04:00 pm |
| In attendance: | William, Cynthia, and Christopher. |
| Agenda: | - Revise the Feasibility Study and Project Plan deliverable. - Modify alternatives, extend options |
| Summary of Discussion: | - Went through deliverable and made sure it read well. - Reviewed the document and made changes where necessary taking into account mentor advice. - Reviewed William’s presentation slides and his speech. - Discuss about next paper’s use cases and sequence diagrams. |
| Assigned Tasks: | - Plan meeting with mentor - Define actors and scenarios. - Create use case, sequence, and class diagrams. |

Senior Project Website V3

References

Beame Paul (2010). “CSE 521: Design and Analysis of Algorithms 1” Retrieved January 25th 2014, from http://courses.cs.washington.edu/courses/cse521/10wi/StableMatching.pdf

Fernandez, Yaneli, Camilo Sanchez, and Keiser Moya. "Feasibility Study & Project Plan	 for           Senior Project Website: Version 1." (Spring 2013). Florida International University.

Leonardi Stefano, Piotr Sankowski (2009, October 22nd). “Lecture 2: Matching Algorithms” Retrieved January 25th 2014, from http://www.dis.uniroma1.it/~leon/tcs/lecture2.pdf

National Resident Matching Program “The Match” Retrieved January 25th 2014, from http://www.nrmp.org/match-process/match-algorithm/

Nelson Capote, Michael Garcia, and Antonio Vazquez. "Feasibility Study & Project Plan	 for           Senior Project Website: Version 2." (Fall 2013). Florida International University.

User Cake

http://usercake.com/docs.php

Deadlock User Management System

http://www.phpdeadlock.org/features.php

UMS - User Management System

http://ums.sourceforge.net/home/index.html

UserPie - PHP login script / user authentication framework

http://www.userpie.com

PHP Login & User Management with Message Center

http://www.codecanyon.net/item/php-login-user-management-with-message-center/5862673

Secure PHP Login & User Management Script

http://www.codecanyon.net/item/secure-php-login-users-management-script/5445982