Date: 5/20/2015

Attendees: Hernan, Professor Sadjadi, Raul

Start time: 2:00 pm

End time: 2:32pm

Minute Taker: Raul

Hernan:

- What was done since the last scrum meeting?

  - Looked over and made some correction to user stories

  - Entire development environment is ready

  - Replicated error in senior project website

- What is planned to be done until the next scrum meeting?

  - Develop bug user story for next sprint

- What are the hurdles?

Raul:

- What was done since the last scrum meeting?

  - Corrections and fixes on user stories

  - Spoke with Hernan to plan on how the implementation should be done

- What is planned to be done until the next scrum meeting?

  - Plan user stories and length of time of each user story (1 hr default)

- What are the hurdles?

  - Need for clarity on some user stories

Date: 5/21/2015

Attendees:Raul, Professor Sajadi, Hernan

Start time: 2:00 PM

End time: 2:22 PM

Minute Taker: Raul, Hernan

First student: Hernan

- What was done since the last scrum meeting?

  - Looked at code.

  - Looked at mingle

- What is planned to be done until the next scrum meeting?

  - Create Tasks for the current user story assigned.

- What are the hurdles?

Second student: Raul

- What was done since the last scrum meeting?

  - Looked at the matching algorithm

  - Assessed what needed to be done to the code.

What is planned to be done until the next scrum meeting?

  - Create task to do for this user story.

  - Start learning more about the algorithm

What are the hurdles?

  - Making sense out of the programming code

  - Unfamiliarity with the process of setting up a task in mingle.

Date: 5/22/2015

Attendees: Sadjadi, Hernan, Raul

Start time: 1:58 PM

End time: 2:14 PM

Minute Taker: Raul, Hernan

First student: Hernan

- What was done since the last scrum meeting?

  - Added user points on the story.

  - Add columns in the code

- What is planned to be done until the next scrum meeting?

  - Continue working on user story.

  - Start coding.

- What are the hurdles?

  - Planning the tasks.

Second student: Raul

- What was done since the last scrum meeting?

  - Getting to know the matching algorithm.

- What is planned to be done until the next scrum meeting?

  - Finish some tasks and continue working with the next tasks

- What are the hurdles?

Date: 5/26/2015

Attendees:Raul, Professor Sajadi, Hernan

Start time: 2:00 pm

End time: 2:15 pm

Minute Taker: Hernan, Raul

First student: Raul

- What was done since the last scrum meeting?

  - Communicated with previous developer about the coding

  - Understanding of the code based on priority

- What is planned to be done until the next scrum meeting?

  - Focus on producing the code with minimum changes

  - Use understanding of the algorithm as best as possible

- What are the hurdles?

  - Getting unmatched return students

Second student: Hernan

- What was done since the last scrum meeting?

  - Learning more about algorithm

  - Change the code

  - Work on over-all look

- What is planned to be done until the next scrum meeting?

  - Work on demo

  - Contact previous developer if needed

- What are the hurdles?

Date: 5/27/2015

Attendees:Raul, Professor Sadjadi, Hernan

Start time: 2:00 pm

End time: 2:55 pm

Minute Taker: Hernan, Raul

First student: Raul

- What was done since the last scrum meeting?

  - Worked to get Array to capture projects still needing students (open postition)

  - 3

- What is planned to be done until the next scrum meeting?

  - Button to reset --> unmatch all

  - Place button on “Unmatched students” table box

  - Unassign individual students from projects

  - Drag and drop students into different projects

  - What would be the best way to show status of the projects?

  - Mock up by tomorrow

- What are the hurdles?

  - Getting the mock up

  - 2

  - 3

Second student: Hernan

- What was done since the last scrum meeting?

  - Worked on filter

  - Has a working mock-up in website.

- What is planned to be done until the next scrum meeting?

  - 1

  - 2

  - 3

- What are the hurdles?

  - Checking if the person has a LinkedIn account,

  - Getting filter to work well.

  - 3

Date: 5/28/2015

Attendees: Raul, Professor Sadjadi, Hernan

Start time: 5:30 pm

End time: 5:45 pm

Minute Taker: Hernan, Raul

First student: Raul

- What was done since the last scrum meeting?

  - Mock up for the matchmaking page

  - Mock up for drag-and-drop

- What is planned to be done until the next scrum meeting?

  - Finish the mockup and show to project owner

- What are the hurdles?

  - None as of now.

Second student: Hernan

- What was done since the last scrum meeting?

  - Spoke to Yamel

  - Able to get linkedIn working

  - Will try to finish by tomorrow, but doubtful.

- What is planned to be done until the next scrum meeting?

  - Will try to finish user stories.

- What are the hurdles?

  - No hurdles

Date: 6/1/2015

Attendees:Raul, Professor Sadjadi, Hernan

Start time: 5:30pm

End time: 5:50 pm

Minute Taker: Hernan, Raul

First student: Raul

- What was done since the last scrum meeting?

  - Made more task functionality

  - Updated tasks and points

  - Learned JQuery basics

- What is planned to be done until the next scrum meeting?

  - Work on the rest of the user stories

- What are the hurdles?

  - Learning curve

Second student: Hernan

- What was done since the last scrum meeting?

  - Working on what’s left of user story.

  - Wrote what was needed in the code.

  - Worked on internal coding.

  - Learning about filtering.

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - 1

  - 2

  - 3

Date: 6/2/2015

Attendees:Raul, Hernan, Professor Sadjadi

Start time 5::32pm

End time: 5:45 pm

Minute Taker: Hernan, Raul

First student: Raul

- What was done since the last scrum meeting?

  - Learning curve with JQuery

  - Begin to learn JQuery functionality

  - Made sure JQuery was working on site.

- What is planned to be done until the next scrum meeting?

  - Look at drag and drop functionality

  - Look at how to implement JQuery on website.

- What are the hurdles?

  - Just the learning curve

Second student: Hernan

- What was done since the last scrum meeting?

  - Tackling learning curve, looking at filtering and sorting in php

- What is planned to be done until the next scrum meeting?

  - Further flesh out the filtering functionality for the websites

- What are the hurdles?

  - Difficulty in understanding code.

Date: 6/3/2015

Attendees: Raul, Hernan, Professor Sadjadi

Start time: 5:30 pm

End time: 5:50 pm

Minute Taker: Hernan, Raul

First student: Raul

- What was done since the last scrum meeting?

  - Learned more about Drag and drop in JQuery.

  - Did some tutorials for JQuery

  - Did some tutorials for Drag and drop functionality

- What is planned to be done until the next scrum meeting?

  - Start looking to implement simple JQuery/Javascript on website

  - Make student divs uniform size

  - List student interest

  - Look at examples/demos of JQuery

- What are the hurdles?

  - Just the basics involved in learning curves.

Second student: Hernan

- What was done since the last scrum meeting?

  - Finished filtering on linkedin and minimum ranks

  - Debugging the min ranks as it has some errors

- What is planned to be done until the next scrum meeting?

  - Finish up on the minimum ranks

- What are the hurdles?

Date: 6/4/2015

Attendees: Raul, Hernan

Start time: 5:10 pm

End time: 5:20 pm

Minute Taker: Hernan, Raul

First student: Raul

- What was done since the last scrum meeting?

  - Start looking to implement simple JQuery/Javascript on website

  - Make student divs uniform size

  - List student interest

- What is planned to be done until the next scrum meeting?

  - Look at examples/demos of JQuery

  - Look at using JQuery to call php function (may need to use Ajax)

  - Try to hard code array transfer (Unmatched->unfilled project)

- What are the hurdles?

  - None for now

Second student: Hernan

- What was done since the last scrum meeting?

  - Started the new user stories as discussed on yesterday’s meeting.

  - Look over the code for debugging errors

  - Edits to current user filtering feature.

- What is planned to be done until the next scrum meeting?

  - Continue user story #489 for testing.

  - Learn automated testing using Selenium.

  - Use a method to call for users that ranked the minimum number of projects.

- What are the hurdles?

  - No hurdles for now.

Date: 6/5/2015

Attendees: Raul, Hernan, Professor Sadjadi

Start time: 5:30 pm

End time: 5:50 pm

Minute Taker: Hernan, Raul

First student: Raul

- What was done since the last scrum meeting?

  - Added hover function for hover

  - Show/Hide skills button

  - Looking at selenium tutorials with hernan

- What is planned to be done until the next scrum meeting?

  - Need only the name of the student to be listed

  - Pop-up tooltip that shows all information

  - Skills and interest separated lists

  - Use default value of -1 and have a descending order for student interests

  - Smaller and slicker show/hide button.

  - Expand/collapse interests, and so on for skills.

  - Should sort columns based on different criteria (fn, ln, sum of skills, sum of all interest). Ascending/Descending functionality.

- What are the hurdles?

  - No hurdles

Second student: Hernan

- What was done since the last scrum meeting?

  - Finished the filtering for the linkedIn and Ranks

- What is planned to be done until the next scrum meeting?

  - Individual missing criteria should be in filter

  - Ranks is good as it is.

  - Test with all different combination.

  - Make other task under user story

  - Make user story for selection

  - Will allow him to pick template.

  - Should be able to develop new template

  - Template should be able to be saved and should be able to sent to students, from selected students and will send email.

  - Make user story right away after this

  - mailing list, basically

  - User story for testing. Incorporate different ways of filtering.

  - finish the drop down for linked in filter,

  - testing is higher priority then

- What are the hurdles?

- No hurdles

Date: 6/8/2015

Attendees: Raul, Hernan, Professor Sadjadi

Start time: 5:30 pm

End time: 5:45 pm

Minute Taker: Hernan, Raul

First student: Raul

- What was done since the last scrum meeting?

  - Looked at minimizing divs and buttons and having onclick functions to show div content

  - Used JQuery to implement solution for two separate divs opening with same button.

  - Tooltip not feasible (only shows a title, looked for alternative)

  - Found the alternative,”popover” function from bootstrap. Learning how to use it.

  - Trying to divs act independently with hide/show functionality.

- What is planned to be done until the next scrum meeting?

  - Continue to look into the divs and buttons functionality.

  - Finish pop-overs for view

- What are the hurdles?

  - No hurdles at this point.

Second student: Hernan

- What was done since the last scrum meeting?

  - Finished the filtering since last time.

  - Changed the user stories as they were needed.

  - Began research on testing both on Selenium and PHPUnit. The filtering needs some testing to check for all possible values.

- What is planned to be done until the next scrum meeting?

  - Finish testing

  - Have some checkbox visuals to show.

- What are the hurdles?

  - None

Date: 6/9/2015

Attendees: Raul, Hernan

Start time: 5:30 pm

End time: 5:45 pm

Minute Taker: Hernan, Raul

First student: Raul

- What was done since the last scrum meeting?

  - Learn more about popovers

  - Worked on getting popovers in a loop

  - Looked at testing

- What is planned to be done until the next scrum meeting?

  - Start popovers on website

  - start setting up testing environment

- What are the hurdles?

  - None

Second student: Hernan

- What was done since the last scrum meeting?

  - Learned further about Selenium and PHPUnit

  - Began work for testing

  - Gain and test the results

- What is planned to be done until the next scrum meeting?

  - Finish the visuals for checkboxes

  - Begin to format the documentation

  - Get together with Raul to begin work on the documentation

- What are the hurdles?

  - None

Date: 6/10/2015

Attendees: Raul, Hernan, Professor Sadjadi

Start time: 4:04 pm

End time: 4:45 pm

Minute Taker: Hernan, Raul

First student: Raul

- What was done since the last scrum meeting?

  - Worked on implementing popovers.

  - Downloaded and installed firefox.

  - Downloaded and installed selenium.

  - Looked at documentation and started assessing what needs to be changed.

  - Acquired ajax tutorials.

- What is planned to be done until the next scrum meeting?

  - Look at more options for popovers dismiss options.

  - Finish popovers in the view, fix the format for them.

  - Look at better buttons functionality.

  - Further explore popovers

  - Finish documentation for this sprint.

  - start ajax tutorials and learn for the drag and drop

- What are the hurdles?

  - None

Second student: Hernan

- What was done since the last scrum meeting?

  - Researched on testing

  - Looked at videos with Selenium and some PHPUnit

  - Installed both testing softwares as planned

  - Ran tests using Selenium

- What is planned to be done until the next scrum meeting?

  - Continue adding functionality for check boxes.

  - Explore if he can keep selected ones selected.

  - 3 states - select all, select none, clear selects

- What are the hurdles?

  - None

Date: 6/11/2015

Attendees: Raul, Hernan

Start time: 4:29 pm

End time: 4:45 pm

Minute Taker: Hernan, Raul

First student: Raul

- What was done since the last scrum meeting?

  - Fixed problems with Popovers in the loop

  - Searched for solutions with the length of popovers

  - implemented ‘click’ trigger for popovers

  - Read more of documentation and started to see what needs to change.

- What is planned to be done until the next scrum meeting?

  - Continue fixing the look of the popovers

  - Start on learning about Ajax

  - Continue Documentation

- What are the hurdles?

  - None

Second student: Hernan

- What was done since the last scrum meeting?

  - Continued testing for filtering

  - Research about the checkbox states requested

- What is planned to be done until the next scrum meeting?

  - Continue planning for documentation

  - Finish everything necessary for spring planning

  - Continue the user story for the email templates and checkboxes

- What are the hurdles?

  - None

Date: 6/12/2015 (Sprint Review/Planning)

Attendees:

Start time:

End time:

Minute Taker:

First student:

- What was done since the last scrum meeting?

  - 1

  - 2

  - 3

- What is planned to be done until the next scrum meeting?

  - 1

  - 2

  - 3

- What are the hurdles?

  - 1

  - 2

  - 3

Second student:

- What was done since the last scrum meeting?

  - 1

  - 2

  - 3

- What is planned to be done until the next scrum meeting?

  - 1

  - 2

  - 3

- What are the hurdles?

  - 1

  - 2

  - 3

Date: 6/15/2015

Attendees: Raul, Hernan

Start time: 5:30 pm

End time: 5:45 pm

Minute Taker: Hernan, Raul

First student: Raul

- What was done since the last scrum meeting?

  - Worked on user story 544 - display column names by implementing column names and loop

  - Worked on user story 545 - re-arrange button order by reversing button order

  - Working on user story 548- streamline the view - by fixing size of box

  - watched some Ajax tutorials

- What is planned to be done until the next scrum meeting?

  - finish user stories 545, 544, 548

  - start work on user story 546

  - More Ajax tutorials

- What are the hurdles?

  - None at the moment

Second student: Hernan

- What was done since the last scrum meeting?

  - Studied on working with Javascript and JQuery

  - Designed new user stories for sprint 3

  - Worked on main implementation of checkbox selection

- What is planned to be done until the next scrum meeting?

  - Finish checkbox selections having header with three states

  - Begin work on other user stories.

  - Look for more Javascript and JQuery tutorials.

- What are the hurdles?

  - None for now

Date: 6/16/2015

Attendees: Raul, Hernan

Start time: 7:50 pm

End time: 8:10 pm

Minute Taker: Hernan, Raul

First student: Raul

- What was done since the last scrum meeting?

  - Worked on the looping problem

  - Ajax tutorial

  - Test to make arrays

- What is planned to be done until the next scrum meeting?

  - Finish the array

  - Finish the looping problem

- What are the hurdles?

  - None for now

Second student: Hernan

- What was done since the last scrum meeting?

  - Working on the check boxes

  - Edit some tasks

  - Looked at other javascript tutorials

- What is planned to be done until the next scrum meeting?

  - Begin work on different user stories

  - Look at confirmation of edited user data

- What are the hurdles?

  - None for now

Date: 6/17/2015

Attendees: Raul, Hernan, Professor Sadjadi

Start time: 5:30 pm

End time: 5:45 pm

Minute Taker: Hernan, Raul

First student: Raul

- What was done since the last scrum meeting?

  - Created array to hold all skills from unmatched students.

  - Tied user skills into color coding.

  - Continued learning about JQuery, Ajax

- What is planned to be done until the next scrum meeting?

  - Start expanding projects boxes

  - Continue color Coding

  - Continue Learning curve

  - Create user story on student surveys.

  - Create mockup for student surveys

- What are the hurdles?

  - None at the moment.

Second student: Hernan

- What was done since the last scrum meeting?

  - Got the checkboxes working

  - Worked on Save-all button.

- What is planned to be done until the next scrum meeting?

  - Instead of checkmark icon, use floppy disk Icon - for saving. grey when no changes are made. Will save all rows changed.

  - When saving multiple checkboxes, those with checkboxes should save.

  - Show the checkbox state when at least one checkbox is chosen.

- What are the hurdles?

  - None at the moment.

Date: 6/18/15

Attendees: Hernan, Raul

Start time: 10:00 pm

End time: 10:20 pm

Minute Taker: Hernan, Raul

First student: Raul

- What was done since the last scrum meeting?

  - Worked on another way to get skills from unmatched students

  - started to implement color coding.

- What is planned to be done until the next scrum meeting?

  - Mock up for student survey

  - Arrays to define student skills.

- What are the hurdles?

  - N/A

Second student: Hernan

- What was done since the last scrum meeting?

  - Worked on the single row, saving features

  - Looking at graying out buttons to prevent functions.

  - More about Javascript and Jquery

- What is planned to be done until the next scrum meeting?

  - Polish some of the current user stories.

  - Work more in figuring out a simple way to implement current functions.

  - Will need to look into more of functions using Javascript and JQuery.

- What are the hurdles?

  - None for now

Date:6/19/15

Attendees: Raul, Hernan, Professor Sadjadi

Start time: 5:30 pm

End time: 8:15 pm

Minute Taker: Hernan, Raul

First student: Raul

- What was done since the last scrum meeting?

  - Added arrays to define student skills.

  - Worked on the UI.

  - Worked the mockups for the skill survey.

  - Played around the functionality of the skill survey.

- What is planned to be done until the next scrum meeting?

  - Spike user story for study and learn category skill set.

  - Have checkboxes for ones we already know. categories may be added by students as well as be able to add new categories.

  - For each category, list those who mentioned the new categories for approval.

  - Make user story to work on this and contact Sadjadi for approval.

  - Have a user story that will define NEW user stories.

- What are the hurdles?

  - None for now

Second student: Hernan

- What was done since the last scrum meeting?

  - Made changes on the checkbox functionality

  - Made checkboxes more user friendly

  - worked on an indeterminate state for checkboxes.

  - Highlights when editing.

- What is planned to be done until the next scrum meeting?

  - Save icon should be greyed out/disabled when

  - Should have a warning that changes were unsaved.

- What are the hurdles?

  - N/A

Date:6/22/15

Attendees: Raul, Hernan, Professor Sadjadi

Start time: 5:30 pm

End time:

Minute Taker: Hernan, Raul

First student: Raul

- What was done since the last scrum meeting?

  - Defined user stories as per last scrum meeting

  - Defined user stories 573, 574,

  - Finished color coding unmatched students

  - Finished color coding projects

  - Looked for examples of surveys and contract forms online.

- What is planned to be done until the next scrum meeting?

  - Focus work on a single user story.

- What are the hurdles?

  - None

Second student: Hernan

- What was done since the last scrum meeting?

  - Continued work on the highlight of users changed information.

  - Learned how to detect changes and apply them to other functions.

  - Applied the functions to the save button

  - Changed the save icons to have no function until its user story begins development.

- What is planned to be done until the next scrum meeting?

  - if there is no change to data from what is in the database, the highlight/save box should be gone.

  - If I click on select all, save button should be gone/disabled.

  - Icon should behave in way that is synchronized with highlight.

  - Work faster.

- What are the hurdles?

  - 1

  - 2

  - 3

Date: 6/23/2015

Attendees: Hernan, Raul

Start time: 5:00 pm

End time: 5:20 pm

Minute Taker: Hernan Raul

First student: Raul

- What was done since the last scrum meeting?

  - Spent time learning more about Ajax in prep for user story # 520 and #486 -drag and drop and re-run match algorithm.

  - Worked on and experimented with various solutions to user story #546 - expand project box.

  - Reviewed information regarding git/github.

- What is planned to be done until the next scrum meeting?

  - Finish or come close to finishing user story #546 - expand project box

  - Continue learning about Ajax

  - Start work on final part of user story#550 -color code projects.

- What are the hurdles?

  - N/A

Second student: Hernan

- What was done since the last scrum meeting?

  - Polished the highlight of users.

  - Found script error that would cause long loading times.

  - Learned more about current user stories.

  - Reviewed information about GitHub commits.

- What is planned to be done until the next scrum meeting?

  - Finish user story for user highlights.

  - Look carefully for any bugs for the current project demo.

  - Clean some code and learn more about solving problems for this project.

- What are the hurdles?

  - None

Date: 6/24/2015

Attendees: Raul, Hernan, Professor Sadjadi

Start time: 5:30 pm

End time: 6:00 pm

Minute Taker: Hernan, Raul

First student: Raul

- What was done since the last scrum meeting?

  - Worked on getting buttons to disappear when div is expanded.

  - Took a closer look at function used to show/hide elements.

  - Got correct Query for next user story #550 -color code projects

  - Reviewed some basic git stuff - basic commands.

  - Installed and began using firebug to help me debug and find errors

- What is planned to be done until the next scrum meeting?

  - Learn more about firebug

  - Solve popover/loop problem

  - Fully understand that show/hide function

  - Begin to finish story#550 -color code projects

- What are the hurdles?

  - None right now.

Second student: Hernan

- What was done since the last scrum meeting?

  - Worked on finishing story 555

  - Added checkbox functionality with the save button

  - Studied some more on how to work with GitHub using a command line

  - Committed work on story 555

  - Began work on story 558

- What is planned to be done until the next scrum meeting?

  - When filtering with pending changes, user gets alert (save, discard, cancel)

  - If no boxes are checked and person is leaving page, have an alert to warn that if you leave, will lose changes.

  - If you have a check, but did not click check, may lose some changes.

  - Develop user story for backlog - having a checkbox in the filterline.

- What are the hurdles?

  - None

Date: 6/25/15

Attendees: Hernan, Raul

Start time: 3:30 pm

End time: 3:45 pm

Minute Taker: Hernan, Raul

First student: Raul

- What was done since the last scrum meeting?

  - 1

  - 2

  - 3

- What is planned to be done until the next scrum meeting?

  - 1

  - 2

  - 3

- What are the hurdles?

  - 1

  - 2

  - 3

Second student: Hernan

- What was done since the last scrum meeting?

  - Continued work on user story 558.

  - Looked at the currently finished user stories.

  - Defined a new user story as discussed in last scrum meeting.

- What is planned to be done until the next scrum meeting?

  - Work on current user stories before print meeting.

  - Prepare summary of sprint 3.

  - Set up a meeting environment to continue work and meeting.

- What are the hurdles?

  - None.

Date: 6/29/15

Attendees: Raul, Hernan, Professor Sadjadi

Start time: 5:30 pm

End time: 5:45 pm

Minute Taker: Hernan, Raul

First student: Raul

- What was done since the last scrum meeting?

  - Ran into issues on GitHub

  - Worked on queries for projects

- What is planned to be done until the next scrum meeting?

  - Fix color coding

  - Put queries in php for project

- What are the hurdles?

  - None for now

Second student: Hernan

- What was done since the last scrum meeting?

  - Filter works on top and on the bottom

  - Confirm before leaving page

  - Started using on warning for leaving page.

- What is planned to be done until the next scrum meeting?

  - Implement the warning.

  - Finish save featured

  - Test the save feature.

- What are the hurdles?

  - None for now

Date: 6/31/2015

Attendees: Raul, Hernan

Start time: 5:30 pm

End time: 5:45 pm

Minute Taker: Raul, Hernan

First student: Raul

- What was done since the last scrum meeting?

  - Finished writing the queries for story 549

  - Look for how color coding was done in previous pages

  - Studied on how to call a query in php

- What is planned to be done until the next scrum meeting?

  - Fix color coding

  - Make sure all arrays have information needed for user story #549

  - Make queries from database

- What are the hurdles?

  - None

Second student: Hernan

- What was done since the last scrum meeting?

  - Studied how to handle changes

  - View on checking for form/table changes

  - Study the algorithm for form saving

- What is planned to be done until the next scrum meeting?

  - Finish the save feature

  - Try to see if custom buttons can be added

  - Update mingle and check other user stories

- What are the hurdles?

  - None for now

Date: 7/1/2015

Attendees: Raul, Hernan, Professor Sadjadi

Start time: 5:30 pm

End time: 6:00 pm

Minute Taker: Raul, Hernan

First student: Raul

- What was done since the last scrum meeting?

  - Fixed the order display of skill colors

  - Orange skills mean it is a requirement for the project.

  - Green ones are first, and it means skill sets student can fulfill in a project.

- What is planned to be done until the next scrum meeting?

  - For unmatched students, skills should be divided on 4 sets.

    - Green: Skills not in project not yet filled which the student has and the projects need.

    - Orange:  Skills in need in the field project which have students with no satisfied skills.

    - blue - skills required in projects NOT YET filled but satisfied by other students assigned to those projects.

    - red - skills required in projects already filled but satisfied by other students assigned to those projects.

    - Gray: Skills no projects are in need of. All skills ordered by most frequently required.

  - For interest, sorted list of projects. 4 Sets

    - Set 1: Projects not yet filled, color coded green

    - Set 2: Projects student interested in but they are filled, colored orange

    - Set 3: Projects students is not interested or do not care, colored yellow

    - Set 4: Projects students have not assigned, colored gray.

  - All interest in descending order.

- What are the hurdles?

  - Unfilled project arrays do not contain missing skills.

Second student: Hernan

- What was done since the last scrum meeting?

  - Learned about confirm windows.

  - Completed a confirm navigation functionality. May need a save confirmation.

  - Made sure to show this only when changes are made.

- What is planned to be done until the next scrum meeting?

  - Have to do save features, add save button.

  - Make sure save button for whole page works.

- What are the hurdles?

  - None for now

Date: 7/2/2015

Attendees: Raul, Hernan

Start time: 5:30 pm

End time: 5:45 pm

Minute Taker: Raul, Hernan

First student: Raul

- What was done since the last scrum meeting?

  - Looked at ways to color code

  - Fixed errors in website that kept showing up

  - Defined and made queries for sorting and color coding.

- What is planned to be done until the next scrum meeting?

  - Clean up the popovers and the information box.

  - Begin sorting.

- What are the hurdles?

  - None

Second student: Hernan

- What was done since the last scrum meeting?

  - Fixed an issue with the save all button.

  - Looked over the functionality of the save user column.

  - Began development of the save button.

- What is planned to be done until the next scrum meeting?

  - Finish the visual of the save button.

  - Create an action where the button reacts with the changes made.

  - Save the user whose save button is clicked on.

- What are the hurdles?

  - None for now

Date: 7/3/2015

Attendees: Raul, Hernan

Start time: 5:30 pm

End time: 5:55 pm

Minute Taker: Raul, Hernan

First student: Raul

- What was done since the last scrum meeting?

  - Removed user name from popover and information box header

  - Made information in the popovers and the information box appear in same order

  - Made the buttons for the popovers appear and disappear independently.

  - Began the color coding for the unmatched students interests

  - Looked into what information appeared in the database and what appeared in the array and where.

  - Looked to see how can better format information

- What is planned to be done until the next scrum meeting?

  - Begin Sorting student’s interest.

  - Color code student interest.

  - Add skills to the unfilled projects.

  - See how these are used in the current view.

  - Create test cases with each possibility

  - When click on project, Student will be automatically assigned.

- What are the hurdles?

  - None

Second student: Hernan

- What was done since the last scrum meeting?

  - Implemented the save feature on single user.

  - Button for the save is enabled/disabled as when changes are made.

- What is planned to be done until the next scrum meeting?

  - Finish the save feature and find if there is a better version.

  - Look up on how to change the visual of the save icon when changes are detected.

  - Begin looking at a new user story.

- What are the hurdles?

  - None

Date: 7/6/2015

Attendees: Raul, Hernan, Professor Sadjadi

Start time: 5:30 pm

End time: 5:55 pm

Minute Taker: Raul, Hernan

First student: Raul

- What was done since the last scrum meeting?

  - Sorted and colored the student interest

  - Started to work on the student skills

  - Cleaned code (removed excess comments)

  - Started looking more at documentation and what needs to change for this sprint

  - Examined why student skills and project skills don’t show up in unfilled project. Confirmed code is present and why it doesn’t show.

- What is planned to be done until the next scrum meeting?

  - Finish student interest, be almost done (if not done with current user story).

  - Clicking on a project will assign a student.

  - Focus on projects with ranking of more than 0 [remove light opacity ].

  - Reminder of interest color code:

    - Green: Projects NOT filled column.

    - Orange: Projects filled column.

    - Yellow: Projects that students show no interest or does not care.

    - Gray: Projects that students have not assigned rank to.

  - When hovering over interests id and rank, see the head professor ranking also.

  - Create User story for this -click and send.

- What are the hurdles?

  - None

Second student: Hernan

- What was done since the last scrum meeting?

  - Finished functionality of the save icon (story 556).

  - Save icon now displays proper enabling/disabling of its button.

  - Began working on story 557.

  - Worked on looks for the new buttons.

  - Made further edits to the save button, allowing for a better flow of flexibility.

- What is planned to be done until the next scrum meeting?

  - The finished version of the new buttons.

  - Begin working on a new user story.

  - Discuss further updates with the documentation of the project.

  - Don’t lose changes

  - Not saved, should not have a refresh. -> ajax call.

  - Filter: filter should stay.

  - Save maintains changes.

  - If I save a change, should not be in filter. ->Use Ajax to NOT refresh the page.

- What are the hurdles?

  - None

Date: 7/7/2015

Attendees: Raul, Hernan

Start time: 5:30 pm

End time: 5:45 pm

Minute Taker:

First student: Raul

- What was done since the last scrum meeting?

  - Worked on getting correct query for sorting skills

  - Worked on how to format tooltip

  - worked on getting workable yellow label for skills

  - Worked on finding way to make query from database compare to string in array

- What is planned to be done until the next scrum meeting?

  - Continue implementing skill sorting

  - continue formatting tool tip

- What are the hurdles?

  - None

Second student: Hernan

- What was done since the last scrum meeting?

  - Worked on further implementation of the save collumn.

  - Edited the code to reduce redundancy.

  - Cleaned some comments.

- What is planned to be done until the next scrum meeting?

  - Test the save icon.

  - Continue with the activate and deactivate buttons.

  - Look at the rest of the user stories for later.

- What are the hurdles?

  - None

Date: 7/8/2015

Attendees: Raul, Hernan, Professor Sadjadi

Start time: 5:35 pm

End time: 6:10 pm

Minute Taker: Raul, Hernan

First student: Hernan

- What was done since the last scrum meeting?

  - Made some fixes to the save icon.

  - Finished the functionality of the activate and deactivate buttons.

  - Analyzed the rest of the user stories needed to be done.

- What is planned to be done until the next scrum meeting?

  - REMOVE SUCCESS ALERT

  - Very Good overall

  - Change Icons, possibly traffic light icon

  - Pending should be yellow

  - Traffic light in same row as other icons, before the X

  - 3 lights that goes nicely with other Icons.

  - 3 options-click once-if it is on green it goes to red, if green, it goes to yellow, etc.. in a loop.

  - Get a delete button

  - Only delete should get confirmations. not the other ones.

  - Start working ond documentation for testing.

- What are the hurdles?

  - None

Second student: Raul

- What was done since the last scrum meeting?

  - Worked on sorting skills for unmatched students.

  - Tested UI with other inputs.

  - Added head professor and ranking to the tooltip.

  - Matching algorithm works well with the color coding.

- What is planned to be done until the next scrum meeting?

  - Finish user story 549

  - Start user story 550

  - When hovering over yellow colored skills, it will show whether project is filled or not [NOTE-no yellow colored skill. The color also denotes if project is filled or not].

  - For every tooltip, show what each color means, a legend for the icons.

  - Color reminder for skills:

    - Green: Skills not in project not yet filled which the student has and the projects need.

    - Orange:  Skills in need in the field project which have students with no satisfied skills.

    - New color - skills required in projects NOT YET filled but satisfied by other students assigned to those projects.

    - New color - skills required in projects already filled but satisfied by other students assigned to those projects.

    - Gray: Skills no projects are in need of. All skills ordered by most frequently required.

- What are the hurdles?

  - None

Date: 7/9/2015

Attendees: Raul, Hernan

Start time: 5:30 pm

End time: 5:45 pm

Minute Taker: Raul, Hernan

First student: Raul

- What was done since the last scrum meeting?

  - Implemented legend for sorting colors

  - Added and define the 5 colors for sorting

  - completed user story 549

- What is planned to be done until the next scrum meeting?

  - Begin learning Ajax

  - Try to implement draggable() in the view

- What are the hurdles?

  - None

Second student: Hernan

- What was done since the last scrum meeting?

  - Began implementation of the “traffic light” icon, story 559.

  - Looked over the needed formatting of this icon.

  - Searched the best way to use the code with.

- What is planned to be done until the next scrum meeting?

  - Finish the necessary code to get story 559 to work.

  - The traffic light should respond well to user input.

  - The affected column will be the status of the user row.

- What are the hurdles?

  - None

Date: 7/10/2015 (Sprint 4 Review, Sprint 5 Planning)

Attendees: Hernan, Raul, Professor Sadjadi

Start time: 11:00 AM

End time:

Minute Taker: Raul Hernan

First student: Hernan

- What was done since the last scrum meeting?

  - Finished the traffic light development.

  - Fixed icon formatting so that the traffic light icon lays on the left side.

- What is planned to be done until the next scrum meeting?

  - Create defect story for when delete icon is clicked.

  - He says it is beautiful

  - Maybe a bit smaller (the traffic light)

  - from the top of the x to the bottom of the disk

  - “Role” length cannot read, make it bigger

  - For next sprint - finish feedback, test deploy them on dev server, send a murmur to test them

  - Work on user manual and any documentation relevant to that

  - Rest of next sprint - remaining user stories

  - Email notification - at least 4 days of work

  - Rest of time - help me.

  - GREAT JOB!

  - HE IS VERY HAPPY! :o)

- What are the hurdles?

  - None

Second student: Raul

- What was done since the last scrum meeting?

  - Finished color legend, hover over style.

  - Finished legend for skills and interest

  - Hovering over interest will show project name, student rank, and professor rating.

- What is planned to be done until the next scrum meeting?

  - Take away the extra space between the buttons (extra “<br><br>”).

  - Get help from Hernan once he is done.

  - Clicking on a student will assign the student to the specified project.

  - I should be able to remove them.

  - Project skills will show a list of student that have such skills.

  - Add legend to the rest of the buttons.

  - There will be 2 steps of hover overs.

  - Project skills on 2 or 3 column, I should be able to hover over any skills. It should have a pop up that would list all students that have those skills.

  - First show students not assigned colored green, then show students already assigned to a project colored orange. Clicking on students will assign them to a new project.

  - If possible, manage color coding so for it not be confusing. He is happy with what we have.

  - You’re not in danger. You are doing great! You are awesome!

- What are the hurdles?

  - None

Date: 7/13/2015

Attendees: Hernan, Raul, Professor Sadjadi

Start time: 5:30 pm

End time:5:45 pm

Minute Taker: Raul,  Hernan

First student: Hernan

- What was done since the last scrum meeting?

  - Looked over the errors that he was getting.

  - Tried to fix the formatting.

  - Retested everything - to avoid getting error.

  - Be fully done by Thursday.

- What is planned to be done until the next scrum meeting?

  - Push everything to the dev.

  - Finish current and other user stories.

  - Test everything, check for errors before sending a murmur to professor.

- What are the hurdles?

  - None

Second student: Raul

- What was done since the last scrum meeting?

  - Fixed formatting of the skills and interests.

  - Finished the legends of each column for both skills and interests.

  - Finished the hover over description of each project.

- What is planned to be done until the next scrum meeting?

  - Push everything to the dev

  - Finish current user stories

- What are the hurdles?

  - None

Date: 7/14/2015

Attendees: Hernan, Raul

Start time: 5:30 pm

End time:5:45 pm

Minute Taker: Raul,  Hernan

First student: Hernan

- What was done since the last scrum meeting?

  - Pushed current code into develop.

  - Fixed the formatting of filter and icons to make them easier to see.

  - More user-friendly display was developed.

- What is planned to be done until the next scrum meeting?

  - Complete the other user stories, 553 and 529.

  - Continue working and reflect on documentation.

  - Learn some more work to begin helping Raul.

- What are the hurdles?

  - None

Second student: Raul

- What was done since the last scrum meeting?

  - Made a function to show projects who need skills unmatched students have

  - Made all unmatched students have this function (show projects needing skills when hovered over)

  - Worked on testing this with various inputs

- What is planned to be done until the next scrum meeting?

  - Create a function to tell which students have a skill that a project still needs

  - Make this function a hover over, like the student skills

- What are the hurdles?

  - None

Date: 7/15/2015

Attendees: Hernan, Raul, Professor Sadjadi

Start time: 5:30 pm

End time:5:45 pm

Minute Taker: Raul,  Hernan

First student: Hernan

- What was done since the last scrum meeting?

  - Worked on the delete button, needs some more to finish.

  - Researched how to delete table rows from database using this delete button.

  - Began to test email template display.

- What is planned to be done until the next scrum meeting?

  - Tackle learning curves needed to finish these user stories.

  - Finish work on the delete button.

  - Continue on the email template functionality.

  - If finished, learn some ajax and help Raul.

  - -HIS NOTES BELOW:

  - Do not work on template. It should just be a mass mailing. What you have is good.

  - Email notification is always down there and open.

  - Leave it as you have it. Just activate and deactivate.

  - When you check a button will send Email to those users only.

  - Fix row and status columns. Widen it.

  - PRIORITIES:

  - Make sure delete works

  - Make sure send mail works

  - If he has more time work on cosmetic stuff.

  - NO MORE THAN TOMORROW NIGHT!

- What are the hurdles?

  - None

Second student: Raul

- What was done since the last scrum meeting?

  - Made function to show all projects needing skill when you hover on them in unmatched students

  - Made a function to show all students that have a skill project is lacking when hovered over.

  - Hard coded some functions that will allow me to move on array to the next.

  - Looked into how the array of students behaves and what information is taken from them and where.

  - Learned more about Ajax

- What is planned to be done until the next scrum meeting?

  - Make student names that pop up clickable.

  - Test the hard coded functions

  - Learn more about Ajax

  - HIS FEEDBACK BELOW

  - Replace project name by its id.

  - Put format in legend ID[student Rank In Brackets]

  - All hover over should be done by tomorrow (just hover, not clicking).

  - Clicking on a student on 'Unmatched Students' should be completely done.

  - Get Professor’s approval if possible before pushing code to the dev.

- What are the hurdles?

  - None

Date: 7/16/15

Attendees: Raul, Hernan

Start time: 11:30 pm

End time: 11:50 pm

Minute Taker: Hernan, Raul

First student: Hernan

- What was done since the last scrum meeting?

  - Finished the delete functionality.

  - Tested deletion of users through its appropriate button.

  - Worked on the email notification, needs testing.

- What is planned to be done until the next scrum meeting?

  - Push the final demo for admin_user_management2.php before next scrum.

  - Update documentation properly and user manual.

  - See how to help Raul.

- What are the hurdles?

  - None

Second student: Raul

- What was done since the last scrum meeting?

  - Finish all hover overs.

  - Commented code.

- What is planned to be done until the next scrum meeting?

  - Start working on click and send function.

  - Study ajax

- What are the hurdles?

  - None.

Date: 7/17/15

Attendees: Raul, Hernan, Professor Sadjadi

Start time: 5:30 pm pushed to 9:30 pm

End time: 9:42 pm

Minute Taker: Hernan, Raul

First student: Hernan

- What was done since the last scrum meeting?

  - Worked with email functionality, needs testing.

  - Began learning some of Raul’s stories to complete.

- What is planned to be done until the next scrum meeting?

  - Find out how to help Raul.

  - Learn some Ajax, it will be useful.

  - Continue updating on documentation and user manual. Get it set up.

  - PROFESSOR’S NOTES BELOW

  - You will now work together with Raul on the same user stories.

- What are the hurdles?

  - None

Second student: Raul

- What was done since the last scrum meeting?

  - Removed the ‘jump’ from the tooltip

  - Made all interest ‘clickable’

  - Made all skills in unmatched students ‘clickable’

  - Made all skills in filled and unfilled projects ‘clickable’

  - Made color coding on the hover-overs.

  - Started experimenting with hard coded function for array transfer (transferring one desired student student to a different project).

  - PROFESSOR’S NOTES BELOW

  - He likes the green color coded students on projects filled. You went one step further.

  - Drag and drop functions. If you move the whole project to the first column, unassign all students.

  - First work on the click and send, then write all primitive functions, then work on the drag and drop.

  - This will look awesome.

- What is planned to be done until the next scrum meeting?

  - Work on Ajax, to get functionality working.

  - Test and see how can optimize transfer function.

  - Work to get rest function going.

  - Continue updating documentation.

- What are the hurdles?

  - None

Date: 7/20/15

Attendees: Raul, Hernan, Professor Sadjadi

Start time: 5:35 pm

End time: 5:48 pm

Minute Taker: Hernan, Raul

Students: Raul & Hernan

- What was done since the last scrum meeting?

  - Figured out that a fix on the variable names needs to be done..

  - Found out that a misspell on the fulfilled students may cause the error.

  - Planned for drag-and-drop functionality.

- What is planned to be done until the next scrum meeting?

  - Have hopes to find the error and move fast.

  - Use the drag-and-drop functionality to work with the student matching.

  - Use the click-and-send and see how it works out.

  - Good luck!

- What are the hurdles?

  - None, but may be come an obstacle.

Date: 7/21/15

Attendees: Raul, Hernan

Start time: 8:30 pm

End time: 9:20 pm

Minute Taker: Hernan, Raul

Students: Raul & Hernan

- What was done since the last scrum meeting?

  - Finding out more about how to implement drag-and-drop.

  - Gathered more information about functions needed for the user story.

  - Began to attempt development of the current user stories.

  - Hernan fixed some errors outside of development.

- What is planned to be done until the next scrum meeting?

  - Need to hurry up and see where we can go.

  - See if we can escape the problems we are having.

  - Seriously, good luck.

- What are the hurdles?

  - None, but may be come an obstacle.

Date: 7/22/15

Attendees: Raul, Hernan, Professor Sadjadi

Start time: 5:30 pm

End time: 5:35 pm

Minute Taker: Hernan, Raul

Students: Raul & Hernan

- What was done since the last scrum meeting?

  - Made attempts to use the drag-and-drop functionality.

  - Some functions work under certain circumstances

  - 3.

- What is planned to be done until the next scrum meeting?

  - Work on making click-and-send functional.

  - We’re running out of time, we need to fix this.

- What are the hurdles?

  - None, there is still chance, but small.

Date: 7/23/15

Attendees: Raul, Hernan

Start time: 7:30 pm

End time:

Minute Taker: Hernan, Raul

Students: Raul & Hernan

- What was done since the last scrum meeting?

  - Worked on Click and send

  - Worked on getting transfer function to work

- What is planned to be done until the next scrum meeting?

  - Getting the transfer function to work without error

- What are the hurdles?

  - None..

Date: 7/24/2015

Attendees:Raul, Hernan

Start time: 12pm

End time:12:10pm

Minute Taker: Hernan, Raul

First student: Raul, Hernan

- What was done since the last scrum meeting?

  - Worked on getting new functionality to work in match finalize view

- What is planned to be done until the next scrum meeting?

  - Start working on final week tasks

- What are the hurdles?

  - None

Date:  7/27/2015

Attendees: Raul, Hernan, Professor Sadjadi

Start time: 5:30 pm

End time: 5:40pm

Minute Taker: Raul, Hernan

First student:

- What was done since the last scrum meeting?

  - Finished posters

  - Uploaded Posters

  - Download and learned to use Camtasia

- What is planned to be done until the next scrum meeting?

  - Complete work on introductory Video -Hernan

  - Complete Head Professor Guide Video -Raul

- What are the hurdles?

  - None

Date: 7/28/2015

Attendees:Raul, Hernan

Start time:5:30pm

End time:5:45pm

Minute Taker: Raul, Hernan

First student: Raul, Hernan

- What was done since the last scrum meeting?

  - Completed and uploaded videos

- What is planned to be done until the next scrum meeting?

  - Complete Installation Video -Hernan

  - Complete Shortcoming and wishlist video -Raul

- What are the hurdles?

  - None

Date: 7/29/2015

Attendees:Raul, Hernan

Start time:5:30pm

End time:5:45pm

Minute Taker: Raul, Hernan

First student: Raul, Hernan

- What was done since the last scrum meeting?

  - Completed and uploaded videos

- What is planned to be done until the next scrum meeting?

  - Polish original Videos

  - Put together and upload final deliverable

- What are the hurdles?

  - None

Date: 7/30/2015

Attendees:Raul, Hernan

Start time:5:30pm

End time:5:45pm

Minute Taker: Raul, Hernan

First student: Raul, Hernan

- What was done since the last scrum meeting?

  - Uploaded final deliverable

- What is planned to be done until the next scrum meeting?

  - Practice demos and presentation

- What are the hurdles?

  - None