Date: 07/24/2015

Attendees: Alfredo Zellek, Steven Ignetti

Start time: 11:25 am

End time: 11:30 am

Minute Taker: Alfredo Zellek

Alfredo Zellek:

- What was done since the last scrum meeting?

  - Finished testing code and all test cases passed

  - Finished Documentation

  - Uploaded all work to github

- What is planned to be done until the next scrum meeting

  - No more scrums! end of release sprint.

- What are the hurdles?

  - We need to pass this class!

Steven Ignetti:

- What was done since the last scrum meeting?

  - Completely passed all test cases

  - Fixed bugs in the operationShortestPath method

  - Finished up documentation

  - Added some new features (stop playback)

- What is planned to be done until the next scrum meeting?

  - Nothing!

- What are the hurdles?

  - Pass this class!

Date: 07/23/2015

Attendees: Alfredo Zellek, Steven Ignetti

Start time: 11:10 pm

End time: 11:17 pm

Minute Taker: Steven Ignetti

Alfredo Zellek:

- What was done since the last scrum meeting?

  - Continued writing code for unit testing gyroscope code

  - Continued working on documentation (Finished System Design with Steven)

- What is planned to be done until the next scrum meeting

  - Continue writing Gyroscope test cases

  - Finish Documentation

  - Meet with Francisco to discuss this Sprint

- What are the hurdles?

  - Lots of test cases to write

Steven Ignetti:

- What was done since the last scrum meeting?

  - Successfully passed half of the test cases

  - Fixed bugs in the frustum() and getCircumcenter() method

  - Finished a section of the documentation with Alfredo

- What is planned to be done until the next scrum meeting?

  - Completely pass all test cases

  - Finish up documentation

- What are the hurdles?

  - Bugs are getting harder to find

Date: 07/22/2015

Attendees: Alfredo Zellek, Steven Ignetti

Start time: 12:30 pm

End time: 12:39 pm

Minute Taker: Alfredo Zellek

Alfredo Zellek:

- What was done since the last scrum meeting?

  - Continued writing code for unit testing

- What is planned to be done until the next scrum meeting

  - Continue writing Gyroscope test cases

  - Begin finishing up the documentation

- What are the hurdles?

  - Still having difficulties writing Gyroscope code

Steven Ignetti:

- What was done since the last scrum meeting?

  - Researched on circumcenter and shortest hamiltonian path to develop proper

  - Wrote code for the more difficult test cases (listed as my research)

  - Fixed some previous code to compliment test results

- What is planned to be done until the next scrum meeting?

  - Use test code to begin testing the program

  - Begin testing the user interface

  - Begin finishing up documentation

- What are the hurdles?

  - Testing close to the deadline may become challenging

Date: 07/21/2015

Attendees: Alfredo Zellek, Steven Ignetti

Start time: 1:30 pm

End time: 1:47 pm

Minute Taker: Steven Ignetti

Alfredo Zellek:

- What was done since the last scrum meeting?

  - Began writing code for unit testing

- What is planned to be done until the next scrum meeting

  - Continue writing code for unit testing

  - Write Gyroscope test cases

- What are the hurdles?

  - Properly testing a device with unit-tests

Steven Ignetti:

- What was done since the last scrum meeting?

  - Wrote basic test cases out

  - Fixed some previous code to compliment test results

- What is planned to be done until the next scrum meeting?

  - Start writing test code for more difficult test cases (such as Shortest Hamiltonian Path test cases)

- What are the hurdles?

  - still need to do pre-calculations

Date: 07/20/2015

Attendees: Alfredo Zellek, Steven Ignetti

Start time: 11:02 am

End time: 11:14 am

Minute Taker: Alfredo Zellek

Alfredo Zellek:

- What was done since the last scrum meeting?

  - Met with Francisco to discuss project status

- What is planned to be done until the next scrum meeting

  - Begin writing code for unit testing

- What are the hurdles?

  - N/A

Steven Ignetti:

- What was done since the last scrum meeting?

  - Met with Francisco to discuss project status

  - Wrote more thorough test cases

  - Began developing the classes for the testing

- What is planned to be done until the next scrum meeting?

  - Continue writing code for testing

- What are the hurdles?

  - There are a LOT of test cases, and as such a LOT of pre-calculations to do

Date: 07/17/2015

Attendees: Alfredo Zellek, Steven Ignetti

Start time: 3:30 pm

End time: 3:40 pm

Minute Taker: Steven Ignetti

Alfredo Zellek:

- What was done since the last scrum meeting?

  - Continued testing visualizer

  - Scheduled meeting with Francisco

- What is planned to be done until the next scrum meeting

  - Meet with Francisco to discuss project status

- What are the hurdles?

  - N/A

Steven Ignetti:

- What was done since the last scrum meeting?

  - Scheduled meeting with Francisco

  - Looked into frameworks for unit testing

  - Drafted test cases to begin testing

- What is planned to be done until the next scrum meeting?

  - Meet with Francisco to discuss project status

  - Determine whether to use frameworks or hand-make test modules

  - Begin testing code

- What are the hurdles?

  - N/A

Date: 07/16/2015

Attendees: Alfredo Zellek, Steven Ignetti

Start time: 1:11 pm

End time: 1:25 pm

Minute Taker: Alfredo Zellek

Alfredo Zellek:

- What was done since the last scrum meeting?

  - Fixed 3D rotation bug, rotations no longer suffer gimbal lock.

- What is planned to be done until the next scrum meeting

  - Continue testing visualizer and begin writing tests

  - Set up meeting with Francisco to discuss project status

- What are the hurdles?

  - N/A

Steven Ignetti:

- What was done since the last scrum meeting?

  - Finished clean up of code

  - Started drafting Unit Testing approach

- What is planned to be done until the next scrum meeting?

  - Set up meeting with Francisco to discuss project status

  - Continue Unit Testing

- What are the hurdles?

  - N/A

Date: 07/15/2015

Attendees: Alfredo Zellek, Steven Ignetti

Start time: 11:30 am

End time: 11:44 am

Minute Taker: Steven Ignetti

Alfredo Zellek:

- What was done since the last scrum meeting?

  - Continued working on getting 3D rotations to work

  - Continued working on documentation

  - Researched on unit testing

- What is planned to be done until the next scrum meeting

  - 3D rotation bug requires fixing, urgent.

  - Continue researching on unit testing

- What are the hurdles?

  - 3D rotation bugs still present, needs to be fixed.

Steven Ignetti:

- What was done since the last scrum meeting?

  - Cleaned and Commented Existing Code

  - Researched more on Unit Test

- What is planned to be done until the next scrum meeting?

  - Continue working on Unit Testing

- What are the hurdles?

  - N/A

Date: 07/14/2015

Attendees: Alfredo Zellek, Steven Ignetti

Start time: 11:17 am

End time: 11:25 am

Minute Taker: Alfredo Zellek

Alfredo Zellek:

- What was done since the last scrum meeting?

  - Met with Francisco to plan for the release sprint (Sprint 5)

  - Refactored threading in Gyroscope Visualizer and threading bugs

- What is planned to be done until the next scrum meeting

  - Continue working on getting 3D rotations to work

  - Continue working on documentation

  - Begin researching on unit testing

- What are the hurdles?

  - 3D rotation bugs still present.

Steven Ignetti:

- What was done since the last scrum meeting?

  - Met with Francisco to plan for the Release Sprint (Sprint 5)

  - Worked on Unit Testing

  - Researched on Unit Test

- What is planned to be done until the next scrum meeting?

  - Continue working on Unit Testing

  - Research more on Unit Test

  - Continue working on documentation

- What are the hurdles?

  - N/A

Date: 07/13/2015

Attendees: Alfredo Zellek, Steven Ignetti

Start time: 12:20 pm

End time: 12:32 pm

Minute Taker: Steven Ignetti

Alfredo Zellek:

- What was done since the last scrum meeting?

  - Planned to meet with Francisco to plan for the release sprint (Sprint 5)

  - Continue working on documentation

- What is planned to be done until the next scrum meeting

  - Meet with Francisco to plan for the release sprint (Sprint 5)

  - Work on refactoring threading in Gyroscope Visualizer

  - Continue working on documentation

- What are the hurdles?

  - Visualizer works, but rotation bugs are still present

  - Meeting had to be delayed

Steven Ignetti:

- What was done since the last scrum meeting?

  - Looked into Unit Testing

- What is planned to be done until the next scrum meeting?

  - Meet with Francisco to plan for the Release Sprint (Sprint 5)

  - Work on documentation

  - Work on Unit Testing

- What are the hurdles?

  - Meeting had to be delayed

Date: 07/10/2015

Attendees: Alfredo Zellek, Steven Ignetti

Start time: 2:03 pm

End time: 2:15 pm

Minute Taker: Alfredo Zellek

Alfredo Zellek:

- What was done since the last scrum meeting?

  - Refined 3D visualizer and work on rotation bugs

  - Worked on updating the documentation

  - Created more UML diagrams.

  - Met with Francisco and Sadjadi

- What is planned to be done until the next scrum meeting

  - Meet with Francisco to plan for the release sprint (Sprint 5)

  - Continue working on documentation

- What are the hurdles?

  - Visualizer works, but rotation bugs are still present

Steven Ignetti:

- What was done since the last scrum meeting?

  - Created more sequence diagrams and other UML diagrams

  - Updated documentation for the current work

  - Met with Francisco and Sadjadi

- What is planned to be done until the next scrum meeting?

  - Meet with Francisco to plan for the Release Sprint (Sprint 5)

  - Continue working on documentation

- What are the hurdles?

  - N/A

Date: 07/09/2015

Attendees: Alfredo Zellek, Steven Ignetti

Start time: 11:47 am

End time: 12:03 pm

Minute Taker: Steven Ignetti

Alfredo Zellek:

- What was done since the last scrum meeting?

  - Successfully connected 3D model and gyroscope. 3D visualizer works.

- What is planned to be done until the next scrum meeting

  - Refine 3D visualizer and work on rotation bugs

  - Work on updating the documentation

  - Creating more UML diagrams.

  - Meet with Francisco and Sadjadi

- What are the hurdles?

  - Visualizer works, but rotation bugs are present (rotations can be jittery or jumpy)

Steven Ignetti:

- What was done since the last scrum meeting?

  - Second revisions made to class and sequence diagram

- What is planned to be done until the next scrum meeting?

  - Create more sequence diagrams and other UML diagrams

  - Update documentation for the current work

  - Meet with Francisco and Sadjadi

- What are the hurdles?

  - N/A

Date: 07/08/2015

Attendees: Alfredo Zellek, Steven Ignetti

Start time: 10:30 am

End time: 10:48 am

Minute Taker: Alfredo Zellek

Alfredo Zellek:

- What was done since the last scrum meeting?

  - Laptop issue finally resolved! Laptop displays visualizer properly.

- What is planned to be done until the next scrum meeting

  - Work on connecting the gyroscope to the 3D model created by Steven

- What are the hurdles?

  - Time management is essential to complete this sprint properly.

Steven Ignetti:

- What was done since the last scrum meeting?

  - Finished the Utility window

- What is planned to be done until the next scrum meeting?

  - Make revisions to the class diagrams and sequence diagrams

  - Work on creating more UML diagrams

- What are the hurdles?

  - N/A

Date: 07/07/2015

Attendees: Alfredo Zellek, Steven Ignetti

Start time: 11:00 am

End time: 11:14 am

Minute Taker: Steven Ignetti

Alfredo Zellek:

- What was done since the last scrum meeting?

  - Attempt to fix laptop visualizer problem

- What is planned to be done until the next scrum meeting

  - Continue attempting to fix visualizer problem

  - Meet with Francisco to discuss documentation

  - Start working on UML diagrams

- What are the hurdles?

  - Laptop issues have not been easy to resolve, and the visualizer does not display at all on the laptop.

Steven Ignetti:

- What was done since the last scrum meeting?

  - Created secondary window

- What is planned to be done until the next scrum meeting?

  - Meet with Francisco to discuss documentations

  - Work more on the UML diagrams

- What are the hurdles?

  - N/A

Date: 07/06/2015

Attendees: Alfredo Zellek, Steven Ignetti

Start time: 11:33 am

End time: 11:46 am

Minute Taker: Alfredo Zellek

Alfredo Zellek:

- What was done since the last scrum meeting?

  - Wrote standalone visualizer project to test OpenGL and Gyroscope

- What is planned to be done until the next scrum meeting

  - Fix visualizer issue on my laptop

- What are the hurdles?

  - laptop is having various errors when trying to run gyroscope visualizer

Steven Ignetti:

- What was done since the last scrum meeting?

  - Finished draft of the class diagram for the entire TAM Visualizer

  - Finished draft for the sequence diagram

- What is planned to be done until the next scrum meeting?

  - Work on the secondary window

- What are the hurdles?

  - N/A

Date: 07/03/2015

Attendees: Alfredo Zellek, Steven Ignetti

Start time: 12:03 pm

End time: 12:10 pm

Minute Taker: Steven Ignetti

Alfredo Zellek:

- What was done since the last scrum meeting?

  - Prepared gyroscope for 3D visualization

  - Continue reading about OpenGL with Qt

- What is planned to be done until the next scrum meeting

  - Write standalone visualizer project to test OpenGL and Gyroscope

  - Look into documentation requirements

- What are the hurdles?

  - N/A

Steven Ignetti:

- What was done since the last scrum meeting?

  - Completed a working 3D Model for the gyroscope

- What is planned to be done until the next scrum meeting?

  - Look into documentation requirements

  - Start working on making diagrams for the documentation

- What are the hurdles?

  - N/A

Date: 07/02/2015

Attendees: Alfredo Zellek, Steven Ignetti

Start time: 11:53 am

End time: 12:06 pm

Minute Taker: Alfredo Zellek

Alfredo Zellek:

- What was done since the last scrum meeting?

  - Met with Francisco for Sprint Planning

  - Continued reading about OpenGL with Qt

- What is planned to be done until the next scrum meeting

  - Prepare gyroscope for 3D visualization

  - Continue reading about OpenGL with Qt

- What are the hurdles?

  - Nothing planned as of yet

Steven Ignetti:

- What was done since the last scrum meeting?

  - Completed thread implementation

  - Met with Francisco for Sprint Planning

- What is planned to be done until the next scrum meeting?

  - Work on getting a 3D Model for the 3D Visualizer

- What are the hurdles?

  - N/A

Date: 07/01/2015

Attendees: Alfredo Zellek, Steven Ignetti

Start time: 11:30 am

End time: 11:46 am

Minute Taker: Steven Ignetti

Alfredo Zellek:

- What was done since the last scrum meeting?

  - Continue researching 3D Graphics in Qt

  - Start reading OpenGL / Qt book

- What is planned to be done until the next scrum meeting

  - Plan to meet with Francisco to do Sprint Planning

  - Continue reading about OpenGL with Qt

- What are the hurdles?

  - N/A

Steven Ignetti:

- What was done since the last scrum meeting?

  - Found the bug in the thread code

  - Continued to improve the thread

- What is planned to be done until the next scrum meeting?

  - Plan to meet with Francisco to do Sprint Planning

  - Make last improvements to the thread class

- What are the hurdles?

  - N/A

Date: 06/30/2015

Attendees: Alfredo Zellek, Steven Ignetti

Start time: 11:48 am

End time: 11:59 am

Minute Taker: Alfredo Zellek

Alfredo Zellek:

- What was done since the last scrum meeting?

  - Researched 3D Graphics in Qt

- What is planned to be done until the next scrum meeting

  - Continue researching 3D Graphics in Qt

  - Start reading OpenGL / Qt book

- What are the hurdles?

  - Meeting delayed

Steven Ignetti:

- What was done since the last scrum meeting?

  - Searching for bug in the thread

  - Made some optimization for threads

- What is planned to be done until the next scrum meeting?

  - Continue fixing the problem with the thread

  - Continue working on the thread class

- What are the hurdles?

  - Still looking for bug

  - Meeting delayed

Date: 06/29/2015

Attendees: Alfredo Zellek, Steven Ignetti

Start time: 12:04 pm

End time: 12:10 pm

Minute Taker: Steven Ignetti

Alfredo Zellek:

- What was done since the last scrum meeting?

  - Meet with Francisco and Masoud for sprint review

- What is planned to be done until the next scrum meeting

  - Plan to meet with Francisco to do Sprint Planning

  - Research 3D Graphics in Qt

- What are the hurdles?

  - Nothing planned as of yet

Steven Ignetti:

- What was done since the last scrum meeting?

  - Meet with Francisco and Masoud for sprint review

- What is planned to be done until the next scrum meeting?

  - Plan to meet with Francisco to do Sprint Planning

  - Fix the problem with the thread

  - Continue working on the thread class

- What are the hurdles?

  - Nothing planned as of yet

Date: 06/26/2015

Attendees: Alfredo Zellek, Steven Ignetti

Start time: 11:30 am

End time: 11:43 am

Minute Taker: Alfredo Zellek

Alfredo Zellek:

- What was done since the last scrum meeting?

  - Continued developing aviation dashboard

  - Worked on documentation for sprint 3

  - Met With Francisco for sprint overview

- What is planned to be done until the next scrum meeting

  - Meet with Francisco and Masoud for sprint review

- What are the hurdles?

  - N/A

Steven Ignetti:

- What was done since the last scrum meeting?

  - Worked on documentation for sprint 3

  - Meet With Francisco for sprint overview

- What is planned to be done until the next scrum meeting?

  - Meet with Francisco and Masoud for sprint review

- What are the hurdles?

  - N/A

Date: 06/25/2015

Attendees: Alfredo Zellek, Steven Ignetti

Start time: 11:05 am

End time: 11:16 am

Minute Taker: Steven Ignetti

Alfredo Zellek:

- What was done since the last scrum meeting?

  - Continued developing aviation dashboard

  - Worked on documentation for sprint 3

- What is planned to be done until the next scrum meeting

  - Continue developing aviation dashboard

  - Continue working on documentation for sprint 3

  - Meet With Francisco for sprint overview

- What are the hurdles?

  - N/A

Steven Ignetti:

- What was done since the last scrum meeting?

  - Read about QThreads

  - Started adding threading to the program

- What is planned to be done until the next scrum meeting?

  - Work on documentation for sprint 3

  - Meet With Francisco for sprint overview

- What are the hurdles?

  - N/A

Date: 06/24/2015

Attendees: Alfredo Zellek, Steven Ignetti

Start time: 11:59 am

End time: 12:10 pm

Minute Taker: Alfredo Zellek

Alfredo Zellek:

- What was done since the last scrum meeting?

  - Continued developing aviation dashboard

- What is planned to be done until the next scrum meeting

  - Continue developing aviation dashboard

  - Work on documentation for sprint 3

- What are the hurdles?

  - Bugs continue while developing auxiliary aviation gauges

Steven Ignetti:

- What was done since the last scrum meeting?

  - Successful transition of current working code to OpenGL (from QPainter)

- What is planned to be done until the next scrum meeting?

  - Read about QThreads

  - Start adding threading to program

- What are the hurdles?

  - N/A

Date: 06/23/2015

Attendees: Alfredo Zellek, Steven Ignetti

Start time:  11:00 pm

End time: 11:12 pm

Minute Taker: Steven Ignetti

Alfredo Zellek:

- What was done since the last scrum meeting?

  - Continued developing aviation dashboard

  - Read up on C++/Qt threads

- What is planned to be done until the next scrum meeting

  - Continue developing aviation dashboard

- What are the hurdles?

  - Small bugs with new aviation gauges

Steven Ignetti:

- What was done since the last scrum meeting?

  - Wrote functions to transition to OpenGL code

  - Resolved some issues with OpenGL code

- What is planned to be done until the next scrum meeting?

  - Continue rewriting OpenGL code to replace painter

  - Get started on adding threading to program

- What are the hurdles?

  - N/A

Date: 06/22/2015

Attendees: Alfredo Zellek, Steven Ignetti

Start time: 2:14 pm

End time: 2:25 pm

Minute Taker: Alfredo Zellek

Alfredo Zellek:

- What was done since the last scrum meeting?

  - Worked on aviation dashboard visualizer in Qt

- What is planned to be done until the next scrum meeting

  - Continue developing aviation dashboard

  - Read up on C++/Qt threads

- What are the hurdles?

  - Small bugs with running threaded Qt program

Steven Ignetti:

- What was done since the last scrum meeting?

  - Completed OpenGL implementation in TAM Project

- What is planned to be done until the next scrum meeting?

  - Add threading to program

  - Rewrite OpenGL code to replace painter

- What are the hurdles?

  - Trouble with running Qt OpenGL

Date: 06/19/2015

Attendees: Alfredo Zellek, Steven Ignetti

Start time: 11:30 pm

End time: 11:43 pm

Minute Taker: Steven Ignetti

Alfredo Zellek:

- What was done since the last scrum meeting?

  - Continued Researched on Qt

  - Began implementing basic aviation dashboard framework

- What is planned to be done until the next scrum meeting

  - Continue developing aviation dashboard

- What are the hurdles?

  - Developing new gauges for aviation dashboard

Steven Ignetti:

- What was done since the last scrum meeting?

  - Reattempt to get some OpenGL programs running

- What is planned to be done until the next scrum meeting?

  - Gave up on issue and rewrote the TAM Program for Qt OpenGL implementation

- What are the hurdles?

  - Get current TAM project to work with OpenGL without issue

Date: 06/18/2015

Attendees: Alfredo Zellek, Steven Ignetti

Start time: 11:48 pm

End time: 12:58 pm

Minute Taker: Alfredo Zellek

Alfredo Zellek:

- What was done since the last scrum meeting?

  - Continued Researched on Qt

  - Began implementing basic aviation dashboard framework

- What is planned to be done until the next scrum meeting

  - Continue learning Qt

  - Continue developing aviation dashboard

- What are the hurdles?

  - Learning Qt for a large project in a short time

  - Difficulty learning to use Qt with streaming gyroscope data

Steven Ignetti:

- What was done since the last scrum meeting?

  - Reattempt to get some OpenGL programs running

- What is planned to be done until the next scrum meeting?

  - Resolve Qt Issue

- What are the hurdles?

  - Trouble with running Qt OpenGL

Date: 06/17/2015

Attendees: Alfredo Zellek, Steven Ignetti

Start time: 11:48 pm

End time: 12:58 pm

Minute Taker: Steven Ignetti

Alfredo Zellek:

- What was done since the last scrum meeting?

  - Continued Researched on Qt

- What is planned to be done until the next scrum meeting

  - Begin implementing basic aviation dashboard framework

- What are the hurdles?

  - Difficulty designing and implementing aviation gauges.

Steven Ignetti:

- What was done since the last scrum meeting?

  - Continued looking into OpenGL

  - Attempted to run OpenGL

- What is planned to be done until the next scrum meeting?

  - Reattempt to get some OpenGL programs running

- What are the hurdles?

Trouble with running Qt OpenGL

Date: 06/16/2015

Attendees: Alfredo Zellek, Steven Ignetti

Start time: 12:54 pm

End time: 12:58 pm

Minute Taker: Alfredo Zellek

Alfredo Zellek:

- What was done since the last scrum meeting?

  - Met with Francisco to Plan Sprint 2

  - Researched on Qt

- What is planned to be done until the next scrum meeting

  - Continue research on Qt

  - Begin implementing basic aviation dashboard framework

- What are the hurdles?

  - N/A

Steven Ignetti:

- What was done since the last scrum meeting?

  - Met with Francisco to Plan Sprint 2

  - Look into OpenGL

- What is planned to be done until the next scrum meeting?

  - Continue to look into OpenGL

  - Get some OpenGL programs running

- What are the hurdles?

  - Get new Qt Program to work

Date: 06/15/2015

Attendees: Alfredo Zellek, Steven Ignetti

Start time: 1:00 pm

End time: 1:10 pm

Minute Taker: Steven Ignetti

Alfredo Zellek:

- What was done since the last scrum meeting?

  - Met with Francisco and Masoud for sprint planning

- What is planned to be done until the next scrum meeting

  - Meet with Francisco to Plan Sprint 2

  - Research on Qt

  - Begin implementing basic aviation dashboard framework

- What are the hurdles?

  - N/A

Steven Ignetti:

- What was done since the last scrum meeting?

  - Met with Francisco and Masoud for sprint planning

- What is planned to be done until the next scrum meeting?

  - Meet with Francisco to Plan Sprint 2

  - Look into OpenGL

- What are the hurdles?

  - Have an Exam today

Date: 06/12/2015

Attendees: Alfredo Zellek, Steven Ignetti

Start time: 11:25 am

End time: 11:30 am

Minute Taker: Steven Ignetti

Alfredo Zellek:

- What was done since the last scrum meeting?

  - Completed texted-based aviation dashboard

  - Work on documentation for project

- What is planned to be done until the next scrum meeting

  - Meet with Francisco and Masoud for sprint planning

- What are the hurdles?

  - N/A

Steven Ignetti:

- What was done since the last scrum meeting?

  - Met up with Francisco

  - Work on documentation for project

  - Finished Reading Chapter 2 and 4

- What is planned to be done until the next scrum meeting?

  - Meet with Francisco and Masoud for sprint planning

- What are the hurdles?

  - N/A

Date: 06/11/2015

Attendees: Alfredo Zellek, Steven Ignetti

Start time: 11:00 am

End time: 11:04 am

Minute Taker: Alfredo Zellek

Alfredo Zellek:

- What was done since the last scrum meeting?

  - Kept working on the Aviation Style dashboard

  - Met up with Francisco

- What is planned to be done until the next scrum meeting

  - Work on documentation for project

  - Complete the Aviation dashboard

- What are the hurdles?

  - Hard to work with API since it’s out-of-date

Steven Ignetti:

- What was done since the last scrum meeting?

  - Met up with Francisco

  - Work on documentation for project

- What is planned to be done until the next scrum meeting?

  - Finish Reading Chapter 2 and 4

  - Continue working on documentation for project

- What are the hurdles?

  - A lot of reading today

Date: 06/10/2015

Attendees: Alfredo Zellek, Steven Ignetti

Start time: 11:15 am

End time: 11:23 am

Minute Taker: Steven Ignetti

Alfredo Zellek:

- What was done since the last scrum meeting?

  - Continued reading Chapter 26

  - Testing Gyroscope-to-pointer interface

- What is planned to be done until the next scrum meeting

  - Finish reading Chapter 26

  - Get in contact with Francisco for show and tell meeting

  - Work on documentation for project

- What are the hurdles?

  - Gyroscope-to-interface code is still buggy. Need to talk to Francisco.

Steven Ignetti:

- What was done since the last scrum meeting?

  - Continued reading Chapter 2

  - Finished coding Circular Connections

- What is planned to be done until the next scrum meeting?

  - Finish Reading Chapter 2

  - Testing Circular Connections

  - Work on documentation for project

  - Get in contact with Francisco for show and tell meeting

- What are the hurdles?

  - N/A

Date: 06/09/2015

Attendees: Alfredo Zellek, Steven Ignetti

Start time: 11:50 am

End time: 11:55 am

Minute Taker: Alfredo Zellek

Alfredo Zellek:

- What was done since the last scrum meeting?

  - Started reading Chapter 26

  - Kept modifying the gyroscope-to-pointer interface

- What is planned to be done until the next scrum meeting

  - Finish Reading Chapter 26

  - Get in contact with Francisco

- What are the hurdles?

  - Gyroscope-to-pointer interface code is buggy

  - Francisco is busy

Steven Ignetti:

- What was done since the last scrum meeting?

  - Started Reading Chapter 2

- What is planned to be done until the next scrum meeting?

  - Finish Reading Chapter 2

  - Keep working on the Circular Connections

- What are the hurdles?

  - Francisco is busy

Date: 06/08/2015

Attendees: Alfredo Zellek, Steven Ignetti

Start time: 11:00 am

End time: 11:08 am

Minute Taker: Steven Ignetti

Alfredo Zellek:

- What was done since the last scrum meeting?

  - Re-mapped the keys of the gyroscope into a functional mouse device

- What is planned to be done until the next scrum meeting

  - Read chapter 26

  - Meet with Francisco about project status

- What are the hurdles?

  - Gyroscope mouse is moving around due to “noise”

Steven Ignetti:

- What was done since the last scrum meeting?

  - Worked on circular connection for fingers on the visualizer

- What is planned to be done until the next scrum meeting?

  - Read Chapter 2 of Design Pattern

  - Meet with Francisco about project status

- What are the hurdles?

  - Did not find a good best fit for circle connection

  - Visualizer is running too slowly: threading is needed

Date: 06/05/2015

Attendees: Alfredo Zellek, Steven Ignetti

Start time: 11:57 am

End time: 12: 05 pm

Minute Taker: Alfredo Zellek

Alfredo Zellek:

- What was done since the last scrum meeting?

  - Finished Chapter 20

  - Translated all the programs in chapter 20 from python to C++

  - Modified one of the examples to turn the gyroscope into an input device

- What is planned to be done until the next scrum meeting?

  - Re-mapping the keys of the gyroscope into a functional mouse device

  - Read chapter 26

- What are the hurdles?

  - The C-API for the gyroscope is out-of-date, output was not at all what the information was.

Steven Ignetti:

- What was done since the last scrum meeting?

  - Found a solution to the touch screen monitor problem

  - Discussed with Francisco further on the Visualizer

- What is planned to be done until the next scrum meeting?

  - Work on circular connection for fingers on the visualizer

  - Read Chapter 2 of Design Pattern

- What are the hurdles?

  - Have to finish my other tasks that need to be done today

Date: 06/04/2015

Attendees: Alfredo Zellek, Steven Ignetti

Start time: 12:10 pm

End time: 12: 17 pm

Minute Taker: Steven Ignetti

Alfredo Zellek:

- What was done since the last scrum meeting?

  - Continued reading Chapter 20 (Not finished yet)

  - Translated two of the programs from python to C++ from chapter 20

- What is planned to be done until the next scrum meeting?

  - Finish Chapter 20

  - Finish translating programs in chapter 20 from python to C++

- What are the hurdles?

  - Time management for reading and coding

Steven Ignetti:

- What was done since the last scrum meeting?

  - Read and Finished chapter 1 of Design Structural Patterns

- What is planned to be done until the next scrum meeting?

  - Keep looking for a solution to the touch screen monitor situation

  - Keep refining the user stories

  - Work on circular connection for fingers on the visualizer

- What are the hurdles?

  - Unable to do proper testing due to lack of touch-screen monitor.

Date: 06/03/2015

Attendees: Alfredo Zellek, Steven Ignetti

Start time: 12:57 pm

End time: 1:06 pm

Minute Taker: Alfredo Zellek

Alfredo Zellek:

- What was done since the last scrum meeting?

  - Refined user stories based on yesterday’s meeting with Francisco

  - Continued reading Chapter 20 (Not finished yet)

- What is planned to be done until the next scrum meeting?

  - Finish Chapter 20

  - Begin translating python code to C++ from chapter 20.

- What are the hurdles?

  - N/A

Steven Ignetti:

- What was done since the last scrum meeting?

  - Refined user stories based on yesterday’s meeting with Francisco

  - Contacted Acer online about support.

- What is planned to be done until the next scrum meeting?

  - Look for a solution to the touch screen monitor situation

  - Keep refining the user stories

  - Begin reading chapter 1 of Design Structural Patterns

- What are the hurdles?

  - Acer is being unsupportive

Date: 06/02/2015

Attendees: Alfredo Zellek, Steven Ignetti

Start time: 1:23 pm

End time: 1:38 pm

Minute Taker: Steven Ignetti

Alfredo Zellek:

- What was done since the last scrum meeting?

  - Met and discussed the user story divisions with Francisco

  - Wrote user stories under Francisco’s suggestions

  - Started Chapter 20 from Francisco’s book

  - Tested python code from Chapter 20

- What is planned to be done until the next scrum meeting?

  - Keep refining the user stories

  - Finish Chapter 20 from Francisco’s book

- What are the hurdles?

  - N/A

Steven Ignetti:

- What was done since the last scrum meeting?

  - Completed the real-time playback code

  - Met and discussed the user story divisions with Francisco

  - Wrote user stories under Francisco’s suggestions

- What is planned to be done until the next scrum meeting?

  - Call Acer tech support for touch-screen monitor

  - Keep refining the user stories

- What are the hurdles?

  - Touch-screen monitor is not working

Date: 06/01/2015

Attendees: Alfredo Zellek, Steven Ignetti

Start time: 11:14 am

End time: 11:24 am

Minute Taker: Alfredo Zellek

Alfredo Zellek:

- What was done since the last scrum meeting?

  - Met with the team and Sadjadi for sprint review / sprint planning

  - Started reading on gyroscope chapters provided by Francisco

  - Continued learning API

- What is planned to be done until the next scrum meeting?

  - Discuss user story divisions with Francisco

  - Continue reading and researching on gyroscope / input devices

- What are the hurdles?

  - My part is abstract and difficult to start on (Need help)

Steven Ignetti:

- What was done since the last scrum meeting?

  - Met with the team and Sadjadi for sprint review / sprint planning

  - Continued improving the user interface

  - Started reworking the code for the real time playback

- What is planned to be done until the next scrum meeting?

  - Work more on real time playback code

  - Discuss user story divisions with Francisco

- What are the hurdles?

  - Need to abstract visualizer into classes

Date: 05/29/2015

Attendees: Alfredo Zellek, Steven Ignetti

Start time: 11:33 am

End time: 11:40 am

Minute Taker: Steven Ignetti

Alfredo Zellek:

- What was done since the last scrum meeting?

  - Added user stories that Francisco wanted

  - Continued working with API and wrapper

- What is planned to be done until the next scrum meeting?

  - Meet with the team and Sadjadi for sprint review / sprint planning

  - Read up on gyroscope chapters provided by Francisco

  - Continue learning API

- What are the hurdles?

  - N/A

Steven Ignetti:

- What was done since the last scrum meeting?

  - Finished coding up visualizer JSON implementation in Qt

  - Started coding on user interface

- What is planned to be done until the next scrum meeting?

  - Meet with the team and Sadjadi for sprint review / sprint planning

  - Continue improving the user interface

- What are the hurdles?

  - Rewrite a lot of the existing code to support new touch interface

Date: 05/28/2015

Attendees: Alfredo Zellek, Steven Ignetti

Start time: 12:26 pm

End time: 12:36 pm

Minute Taker: Alfredo Zellek

Alfredo Zellek:

- What was done since the last scrum meeting?

  - Worked with the gyroscope API

  - Read gyroscope C API documentation

- What is planned to be done until the next scrum meeting?

  - Add user stories that Francisco wanted (carryover)

  - Continue working with API and possibly wrapper

- What are the hurdles?

  - N/A

Steven Ignetti:

- What was done since the last scrum meeting?

  - Read up on Qt JSON implementation

  - Worked on visualizer JSON implementation

- What is planned to be done until the next scrum meeting?

  - Add user stories that Francisco wanted (carryover)

  - Continue working on visualizer JSON implementation

  - Notify Francisco about tomorrow’s Sprint meeting

- What are the hurdles?

  - N/A

Date: 05/27/2015

Attendees: Alfredo Zellek, Steven Ignetti

Start time: 12:33 pm

End time: 12:47 pm

Minute Taker: Steven Ignetti

Alfredo Zellek:

- What was done since the last scrum meeting?

  - Researched and worked with the gyroscope

  - Met with Francisco on Skype

- What is planned to be done until the next scrum meeting?

  - Add user stories that Francisco wanted

  - Work with gyroscope API

- What are the hurdles?

  - Difficulty reading and understanding gyroscope API code

Steven Ignetti:

- What was done since the last scrum meeting?

  - Read up on Qt implementation of JSON

  - Modified the Visualizer code (started JSON)

  - Met with Francisco on Skype

- What is planned to be done until the next scrum meeting?

  - Add user stories that Francisco wanted

  - Continue working on visualizer JSON implementation

- What are the hurdles?

  - Difficulty reading and cooperating with previous visualizer code

Date: 05/26/2015

Attendees: Alfredo Zellek, Steven Ignetti

Start time: 12:16 pm

End time: 12:25 pm

Minute Taker: Alfredo Zellek

Alfredo Zellek:

- What was done since the last scrum meeting?

  - Improved the user stories

  - Worked more with the gyroscope

  - Discussed with Francisco about Sprint Planning

- What is planned to be done until the next scrum meeting?

  - Continue researching and working with the gyroscope

  - Meet with Francisco on Skype

- What are the hurdles?

  - The team has not been meeting as much as they should

Steven Ignetti:

- What was done since the last scrum meeting?

  - Improved the user stories

  - Reviewed more of the Visualizer code

- What is planned to be done until the next scrum meeting?

  - Read up on JSON

  - Modify the Visualizer code

  - Meet with Francisco on Skype

- What are the hurdles?

  - The team has not been meeting as much as they should

Date: 05/25/2015

Attendees: Alfredo Zellek, Steven Ignetti

Start time: 11:15 am

End time: 11:22 am

Minute Taker: Steven Ignetti

Alfredo Zellek:

- What was done since the last scrum meeting?

  - Read up on C++11 Features

  - Went to the gyroscope website and downloaded the API

- What is planned to be done until the next scrum meeting?

  - Improve the user stories

  - Work more with the gyroscope

  - Discuss with Francisco about Sprint Planning

- What are the hurdles?

  - Francisco still needs to provide the gyroscope code

Steven Ignetti:

- What was done since the last scrum meeting?

  - Set up the touch screen display

  - Successfully ran and tested the TAM Visualizer

  - Read documentation for the TAM Visualizer

- What is planned to be done until the next scrum meeting?

  - Improve the user stories

  - Experiment with the current Visualizer code

  - Discuss with Francisco about Sprint Planning

- What are the hurdles?

  - Compatibility issues with the touch screen monitor, but can be fixed

Date: 05/22/2015

Attendees: Alfredo Zellek, Steven Ignetti

Start time: 7:15 pm

End time: 7:22 pm

Minute Taker: Alfredo Zellek

Alfredo Zellek:

- What was done since the last scrum meeting?

  - Met with the mentor Ph. D. Francisco Ortega

  - Learned more about C++ and the project from the meeting

  - Obtained the equipment from Mentor (Gyroscope, Leap Motion)

- What is planned to be done until the next scrum meeting?

  - Continue learning C++11 Features

  - Explore the gyroscope and its API

- What are the hurdles?

  - Haven’t received the code from Fransisco for the gyroscope as of yet

Steven Ignetti:

- What was done since the last scrum meeting?

  - Attended C++ crash course

  - Learned more about C++

  - Received equipments for development

  - Discussed development options

- What is planned to be done until the next scrum meeting?

  - Set up the touch screen monitor that I received from Francisco

  - Run the TAM Visualizer on the monitor

  - Research more on Qt Framework

- What are the hurdles?

  - Potential compatibility issues with the touch screen monitor

Date: 05/21/2015

Attendees: Alfredo Zellek, Steven Ignetti

Start time: 5:00 pm

End time: 5:15 pm

Minute Taker: Steven Ignetti

Alfredo Zellek:

- What was done since the last scrum meeting?

  - Finished User Stories

- What is planned to be done until the next scrum meeting?

  - Meet with the mentor Ph. D. Francisco Ortega

  - Learn more about C++ and the project from the meeting

  - Obtain equipment from Mentor (Gyroscope, Leap Motion)

- What are the hurdles?

  - N/A

Steven Ignetti:

- What was done since the last scrum meeting?

  - Finished User Stories

- What is planned to be done until the next scrum meeting?

  - Attending C++ crash course

  - Learning more about C++

  - Getting equipments for development

  - Discussing development options

- What are the hurdles?

  - N/A

Date: 05/20/2015

Attendees: Alfredo Zellek, Steven Ignetti

Start time: 11:00 am

End time: 11:18 am

Minute Taker: Alfredo Zellek

Alfredo Zellek:

- What was done since the last scrum meeting?

  - Started on the User Stories

- What is planned to be done until the next scrum meeting?

  - Finish the User Stories, and proof read them.

  - Started reading Design Space of Inputs paper given to me by the Mentor

- What are the hurdles?

  - N/A

Steven Ignetti:

- What was done since the last scrum meeting?

  - Started on the User Stories

- What is planned to be done until the next scrum meeting?

  - Finish the User Stories

  - Learning C++ and the Qt framework

- What are the hurdles?

  - N/A

Date: 05/19/2015

Attendees: Alfredo Zellek, Steven Ignetti

Start time: 11:00 am

End time: 11:17 am

Minute Taker: Steven Ignetti

Alfredo Zellek:

- What was done since the last scrum meeting?

  - Install Visual Studio 2013 and Qt to test the visualizer

- What is planned to be done until the next scrum meeting?

  - Started on the User Stories

- What are the hurdles?

  - N/A

Steven Ignetti:

- What was done since the last scrum meeting?

  - Installing Visual Studio 2013 and Qt

- What is planned to be done until the next scrum meeting?

  - Started on the User Stories

- What are the hurdles?

  - N/A

Date: 05/18/2015

Attendees: Alfredo Zellek, Steven Ignetti

Start time: 11:00 am

End time: 11:20 am

Minute Taker: Alfredo Zellek

Alfredo Zellek:

- What was done since the last scrum meeting?

  - Looked at the previous project version: TAM v1.0

- What is planned to be done until the next scrum meeting?

  - Install Visual Studio 2013 and Qt to test the visualizer

- What are the hurdles?

  - N/A

Steven Ignetti:

- What was done since the last scrum meeting?

  - Reading up on previous Project

- What is planned to be done until the next scrum meeting?

  - Installing Visual Studio 2013 and Qt

- What are the hurdles?

  - N/A