Feasibility Study and Project Plan

Online Judge App

Version 5

Prepared by

Filip Panovski

Instructor: Dr. Masoud Sadjadi

Course:        CIS 4911

Date: May 2015

The MIT License (MIT)

Copyright (c) 2015 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy
of this software and associated documentation files (the "Software"), to deal
in the Software without restriction, including without limitation the rights
to use, copy, modify, merge, publish, distribute, sublicense, and/or sell
copies of the Software, and to permit persons to whom the Software is
furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in
all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR
IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY,
FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE
AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER
LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM,
OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN
THE SOFTWARE.

Abstract

The aim of the Mobile Judge Application (MJA) is to streamline the judging process that occurs at the end of the semester and make the data easily accessible to the course instructor. Over a time period of several hours, several judges weigh in on the student’s project through a process that is currently cumbersome and slow. The MJA aims to improve that process and make it easier to judge projects.

The four previous versions of the application have brought it to a relatively usable standard where judges and students alike can use the system. However, there are ample areas of improvement and new features that have been requested that would be very useful, which will be our undertaking.

The fifth version of the MJA will be adding and improving requested functionality and existing functionality (such as switching between active terms easily, a mass email and invitation system and importing large number of judges easily), as well as fixing bugs that were identified during the run of the previous version. The system will use the existing frameworks employed by the previous version (Sencha Touch 2.3) while using new libraries wherever required.

Contents

1.	Introduction	5

1.1	Problem Definition	5

1.2	Background	5

1.3	Definitions, Acronyms, and Abbreviations	6

1.4	Overview of Document	6

2.	Feasibility Study	7

2.1	Limitations and Constraints of the Current System	7

2.2	Function of the New System	7

2.3	High-level Definition of User Requirements	8

2.4	Alternative Solutions	8

2.4.1	Description of Alternatives	8

2.4.2	Selection Criteria	9

2.4.3	Analysis of Alternatives (refer to Appendix C – Feasibility Matrix)	9

2.5	Recommendations	9

3.	Project Plan	10

3.1	Project Organization	10

3.1.1	Project Personnel Organization	10

3.1.2	Hardware and Software Resources	10

3.2	Work breakdown of Tasks, Milestones and Deliverables	12

4.	Appendix	39

4.1 Appendix A – Project Schedule (Agile Approach)	39

4.2 Appendix B – Feasibility Matrix

4.3 Appendix C – Cost Matrix

4.4 Appendix D – Diary of Meetings

- Introduction

  - Problem Definition

The live, near-simultaneous grading of multiple projects in a limited time frame is a repetitive, burdensome and sometimes even error-prone process. The MJA was designed with the aim that the process can be made much simpler and streamlined so that the judges can focus on the projects themselves and less so on the manner of grading.

The first version of the MJA enabled Judges to grade students using their handheld or mobile device and allowed the course instructor to view those same posting, eliminating the need for paper scoring.

The second version of the MJA built this to try and improve the process, while also making grading easier on Judges.

The third version of the MJA focused more on the administrative aspect of the application. A new Email module was added to allow for bulk notifications, a livestats system was added for real-time notification of grading, and administrators were able to accept or reject grades.

The first three versions of the MJA were quite successful in their own right, but unfortunately the generated data had limited usability – the application had little functionality to access it.

The fourth version of the MJA added functionality to the administrative aspect of the application, such as an improved email system that allows targeted messaging to certain parties.

The fifth and current version of the MJA will continue to add to the administrative capabilities of the application. An administrator will be able to fully switch between the current and previous terms of the course as well as add or delete terms, and the email system will be updated to be more robust. In addition, administrators will be able to send out proper email invitations with URLs that judges can follow to confirm or deny their presence, which will be properly reflected within the system. The administrator will also be able to import large lists of Judges automatically, and accept or reject all grades simultaneously.

Lastly, the fifth version will cover various bug and security fixes that were introduced in previous versions of the MJA.

  - Background

Previous versions of the application used the Sencha Touch framework as the main development aide. This has allowed a single code base to be applied to multiple mobile platforms (Windows Phone, Android, iOS) with the tradeoff of losing some native functionality on each of these platforms.

As the application remains data-driven and framework is deeply entrenched as a development tool, the fifth version will continue to use the framework to allow for a speedy rollout on all mobile and desktop platforms.

  - Definitions, Acronyms and Abbreviations

| Task | A piece of job that serves as a unit of work. |
| --- | --- |
| App | A mobile application that can be installed on smartphones. |
| Alternative | A possible manner by which a given problem may be resolved. |
| PERT chart | Program Evaluation and Review Technique. A tool that is used to model the tasks and schedules associated with the completion of a project. |
| Feasibility study | Evaluating the best way for resolving a problem. |
| Sencha Touch | High-performance HTML5 mobile application framework |
| iOS | The mobile operating system offered by Apple |
| Android | The mobile operating system offered by Google |
| UML | Unified Modeling Language |
| DBMS | Relational Database Management System |
| SQL | Structured Query Language |
| JS | Javascript Language |
| CSS | Cascading Style Sheet |

  - Overview of document

This document provides information regarding the feasibility study carried out before implementing the project, followed by the organization of this document.

- Chapter 2 contains all the details associated with the feasibility study undertaken by the development team.

- Chapter 3 contains details regarding the project plan.

- Chapter 4 contains various appendices that regard this document.

- Chapter 5 contains references to the websites that were used in order to complete this document.

- Feasibility Study

  - Limitations and constraints of the current system

The current version of the MJA accomplishes part of what it set out to do: functionality has been improved significantly, but is still far behind the final vision of the project. There are numerous bugs within the system (most minor, some more significant) that affect user experience in one way or another. Version four added much functionality, but it still has room for improvement. The email system needs to be more robust and usable, and the term switching functionality has still not been fully implemented to the customer’s wishes.

  - Function of the new system

The purpose of the new system, Mobile Judge Application Version 5, is to extend the functionality of the previous version to the application administrator and other user roles. Some of the current planned additions are as follows:

- A more fleshed-out term-switching functionality which the administrator can use to switch between the current and past academic turns during which the course was held.

- The email system will see a slight improvement with the improvement of the existing template system

- The ability to send mass invitations to prospective judges – which they can confirm or reject.

- A graph/chart system which can display question metrics in an easy-to-see manner

- The ability of judges to update their potential conflicts of interest and be assigned to another project.

- The ability to add or remove users of any role from within the application.

- Improving the scrolling system on non-mobile versions of the site.

  - High-level definition of user requirements

As with previous versions of the application, user requirements remain minimal:

- The user is required to have a mobile device  capable of accessing the Internet through which he or she can access the application online.

- For security purposes, a standard registration process requesting basic information will be required from judges.

- Students will login using the FIU email authentication system which is backed by Google’s OAuth2 authentication API.

  - Alternative solutions

2.4.1 Description of alternatives

- Alternative 1 would be to keep the Sencha Framework as the front-end interface while replacing the back-end implementation from scratch that has the desired functionalities to weed out existing bugs.

- Alternative 2 would be to replace the Sencha Framework as the front-end interface, opting to try for a native approach on differing mobile devices.

- Alterative 3 would be to keep the existing Sencha Framework and expand on the existing back-end implementation to integrate the new functionality into the existing code base.

2.4.2 Selection criteria

The feasibility criteria used consist of four categories: operational, technical, economic and schedule-based.

Operating feasibility would include the functionality – that is, to what extent would the customer benefit from the additions and improvements.

Technical feasibility includes the technology (both hardware and software) involved in the development of those additions and the knowledge required of the developer.

Economic feasibility is the actual cost that would be associated with the project, and lastly, the schedule feasibility is whether the system will be able to be designed and implemented in a reasonable time-frame.

2.4.3 Analysis of alternatives

- Alternative 1 is a possible and not unheard-of process, but given that the back-end functionality is deeply intertwined with the current database schema, much of the code base would have to be rewritten. The process is simply not feasible given the limited time-frame.

- Alternative 2 would either switch to a different front-end framework, or rewrite the application to run natively on the different devices. While this approach would be unarguably best from a performance standpoint, the logistical aspect and the amount of code that would need to be rewritten (nearly the entire code base) makes this alternative unfeasible given the time limitation.

- Alternative 3 would see the least potential improvement as well as the possibility of undiscovered bugs within the existing code base which may or may not be discovered through user feedback, but is the most feasible. Although development may be complex due to working with an existing code base, it should be the fastest way to get the system to a usable state with the desired additions and improvements.

  - Recommendations

The recommendation for this project is alternative 3. It provides the best compromise between achieving the desired functionality, doing so in a timely manner and not affecting existing functionality notwithstanding bug fixes. This way, the additions and their testing are prioritized over refactoring existing code.

- Project Plan

3.1 Project organization

The mobile application is divided into five different sections: Email, Roles, View, Grade Monitor and Statistics. Currently, planned additions may span one or multiple of these sections: improving the Email system would span the Email system, while Term Switching functionality would affect all give systems.

    - Project Personnel Organization

As there is only one developer working on the project, each task, addition and improvement will be done one-by-be according to priority set by the customer.

| Name | Position | Periods required | Key Phases |
| --- | --- | --- | --- |
| Filip Panovski | Application Developer & Database Manager | 02/02/15 - 05/01/15 | All |

    - Hardware and software resources

There are some hardware and software requirements that are needed in order to successfully complete the project. The developer will be using a personal laptop running Debian 7.8 and Windows 8, as well as the Development server which will be used for integration. Each computer will be required to have a copy of Sencha Architect, as well as database management software that supports SQL.

Hardware resources:

- 1 Local server

- 1 Development server

- 1 Integration server

- 1 Android mobile phone

Software resources:

- Sencha Touch

- Sencha Cmd

- Apache2 Web server

- MySQL, MySQL workbench

- Git, GitHub

  - Work breakdown of Tasks, Milestones and Deliverables

This project will follow the Agile methodology, an incremental software development approach that divides the project development time into timeslots called Sprints, where the system needs to be in a stable state between each Sprint. For the purposes of this project, each Spring will last two (2) weeks, and the tentative schedule is as follows:

Sprint 1:

- Requirements definition

- Initial design, Mockups

- Environment setup

- Finish term switching functionality

Sprint 2:

- Full system testing

- Add Term functionality

- Remove Term functionality

Sprint 3:

- Finish documentation for Add/Remove Term functionality

- Desktop GUI Impvorements

- Various bugfixes

Sprint 4:

- Database refactoring

- Accept/Reject All Grades functionality

- Invitation/Reminder system addition

Sprint 5:

- Invitation Reminder system addition

- Import Judges functionality

- Various bugfixes and small additions

- Appendix

  - Appendix A – Project Schedule

  - Appendix B – Feasibility Matrix

  - Appendix C – Cost Matrix

  - Appendix D- Diary of Meetings

Meeting date: 01/29/2015

Place: Skype

Participants: Product Owner (Masoud Sadjadi), Developer (Filip Panovski)

Notes: During this first meet, we went over the basics of the application. I was introduced to the application after being reassigned from a different project.

Meeting date: 01/30/2015

Place: Skype

Participants: Product Owner (Masoud Sadjadi), Developer (Filip Panovski)

Notes: During our second meeting, we went over the user stories I had accumulated from Trello. We went over the most significant ones in more detail, and decided that the first important functionality that was required to be fully fleshed out was the Term Switching functionality.

Meeting date: 02/13/2015

Place: ECS 212, FIU MMC Campus

Participants: Product Owner (Masoud Sadjadi), Developer (Filip Panovski)

Notes: As this was our first post-Sprint meeting, we met in person. We went over the term switching functionality to make sure that everything was according to the product owner’s wishes, and talked about the upcoming sprint. We decided that a system-wide testing needed to be done, as well as Term addition and removal from within the application. The newest develop branch has since then been deployed on the development server .

Meeting date: 03/24/2015

Place: Online (Skype)

Notes: Database refactoring that would be necessary was discussed in detail.

Meeting date: 03/25/2015

Place: Online (Skype)

Participants: Product Owner (Masoud Sadjadi), Developer (Filip Panovski)

Notes: New Judge import system was discussed in detail. Eight (8) different types of judges will be differentiated in the new system:

- Prospective Judges who have yet to be invited.

- Judges who have been invited but have not replied,

- Judges who have been invited and have rejected,

- Judges who have been invited and have accepted, but have not finished registration,

- Judges who registered but did not attend,

- Judges who attended but did not start grading,

- Judges who attended and started grading, but did not finish,

- Judges who attended and finished grading.

Additionally, it was decided that database needs further refactoring to have all table names be lowercase to avoid any confusion.

Meeting date: 04/12/2015

Place: Online (Skype)

Participants: Product Owner (Masoud Sadjadi), Developer (Filip Panovski)

Notes: Progress on Sprint 5 with regard to invitation system and Import Judges was discussed, as well as any current shortcomings with the system that needed to be fixed for the day of the event.

Meeting date: 04/18/2015

Place: Online (Skype)

Participants: Product Owner (Masoud Sadjadi), Developer (Filip Panovski)

Notes: The results of Sprint 5 were discussed, a demo was given for the new invitation system. We discovered some bugs within the system that were influential enough for us to have to hotfix them, after which we sent invitations out the following day.

Meeting date: 04/21/2015

Place: Online (Skype)

Participants: Product Owner (Masoud Sadjadi), Developer (Filip Panovski)

Notes: Security concerns were discussed. Any leftover sections of code that used the outdated mysql class of database functions were phased out in favour of the PDO class of database access functions.