Collaborative Platform

Virtual Job Fair, Remote Judge and Mentoring Modules

Feasibility Study and Project Plan

Senior Project – Section U01

July 25th, 2014

Members:

Spring 2014				 			Instructor:

Henry M. Romero 							Masoud Sadjadi

Steven S. Sanabria

Lorenzo Sanchez                                                                         Mentor:

Juan Caraballo

Summer 2014

Ramon Gomez

Jonathan Santiago

This page was intentionally left blank.

Copyright © Florida International University 2014. All Rights Reserved. No part of the Virtual Job Fair Project or its documentation may be reproduced or modified without the express written consent of Florida International University.

# Abstract

The feasibility study and project plan document serve as a general introduction into the purpose and scope of the collaborative platform. The first chapter will introduce the main problem, define and describe key terms related to the platform, as well as give a general overview of what is included. In the second chapter of this report, the current system will be described in detail, regarding any limitations and/or constraints, as well as stating the purpose of the new version and possible alternative solutions.

The third chapter of this document is in regards to the project plan. This will outline the roles for each member, the hardware and software resources used, and overall identifying the work breakdown that is expected. The appendix, or chapter four, will provide miscellaneous information regarding team meetings, cost and feasibility matrices, as well as a detailed current project schedule. At the end of this document, a list of references can be found, if any, were used to complete this report.

Table of Contents

Abstract	3

1.	Introduction	5

1.1	Problem Definition	5

1.2	Background	6

1.3	Definitions, Acronyms, and Abbreviations	6

1.4	Overview of Document	7

2.	Feasibility Study	8

2.1	Description of Current System (Limitations and Constraints)	8

2.2	Purpose of New System	8

2.3	High-Level Definition of User Requirements	9

2.4	Alternative Solutions	11

2.4.1 Description of Alternatives	11

2.4.2 Selection Criteria	12

2.4.3 Analysis of Alternatives	13

2.5	Recommendations	16

3.	Project Plan	17

3.1	Project Organization	17

3.1.1	Project Personnel Organization	17

3.1.2	Hardware and Software Resource Requirements	18

3.2	Identification of tasks, milestones, and deliverables	19

4.	Appendix	20

4.1	Appendix A – Project Schedule	20

4.2	Appendix B – Feasibility Matrix	21

4.3	Appendix C – Cost Matrix	21

4.4	Appendix D – Diary of Meetings	22

5.	References	24

# Introduction

This first chapter will briefly state the current problem that needs to be solved, a general background of the two prior versions and what has been already laid out in regards to the system. It will also cover miscellaneous project specific terms, acronyms and abbreviations. Finally, the last section within this chapter will provide a general overview of what this document entails.

## 1.1	Problem Definition

In the world today, for prospects of different companies, a common issue arises that could prevent them from getting a chance. From startups to large corporations, money can always be an issue. This can play a pivotal part in the hiring of future employees. The chance to be flown out of town to do an onsite visit can never happen if the budget doesn’t suffice for said company. With the Virtual Job Fair, the idea was to allow an interface for interviewers to communicate with potential new hires. At the moment, the virtual job fair is in need of some revamping. The plan will be to recast it within a collaborative platform along with the remote judge and mentor modules.

Professionals all over the world currently working in industry know the value of time. The senior project demonstrations normally bring many of these professionals to FIU to judge and grade students work. Many, however, due to time constraints or other simple logistics, cannot make their way onto FIUs campus to judge face to face. The solution to this problem could greatly benefit future students to get the most elaborate and complete reviews for their work. As it stands, for this senior project course, judges have to physically come to FIU in order to participate in the judging aspect for each student. We hope to integrate the current mobile judge application into the collaborative website, facilitating feedback retrieval from professionals and guests that may not be able to get to FIU.

Lastly, a key integration that is hoped to be built for the platform is a mentoring module. One of the key drawbacks of forum based assistantship/tutorials is a severe lack of responsiveness and/or initiative. One of the more urgent problems is the sometimes sluggish back and forth messaging with assigned mentors. The optimistic solution to this problem will be a platform that has a forum in which each user can interact in a plethora amount of ways; whether through video live chat, white board brainstorming, file sharing or simple messaging.

From the mentors’ perspective, the problem lies with time constraints in being able to effectively give back feedback or answer questions to mentees. They are also faced with the challenge of distance, in some cases they may not be able to meet face to face with their assigned mentees. The mentoring module will propose a solution that allows mentees to ask questions at their will, and have a sufficient amount of mentors that can answer these questions. This will facilitate the interaction between mentors and mentees via the internet – allowing the mentors to remotely answer questions without having to be there in person.

## 1.2	Background

During the spring semester, the plan will be to create a single collaborative platform that these two previous modules, the mobile judge and virtual job fair, will be a part of. Their original conception was during the spring semester of 2013, led by Dr. Masoud Sadjadi and Juan Caraballo, the foundation was laid. The project was later seen to its second revision during the fall term of 2013. At this point the team of students was assigned to correct faults and imperfections, as well as to add functionality to make it a more efficient system.

The Virtual Job Fair and Mobile Judge were both given as separate projects dating back to the spring semester of 2013. Each was proposed to solve a problem involving the presentations for each student in the senior project course. From there on, after each revision, more features were added to them to make them more complete modules.

During the summer semester the main focus was to improve and finish the mentoring module of Collaborative Platform that was started back in the spring 2014 semester. The purpose of the system is to facilitate the interaction between students and mentors through help tickets and notifications.

## 1.3	Definitions, Acronyms, and Abbreviations

Definitions:

- User – A generalization given to all user groups.

- Student – Individual who is currently enrolled in the senior project class.

- Project Mentor – An individual who is assigned to overlook one or many senior projects.

- Domain Mentor– An individual with particular knowledge in a certain skill or language(2 Tiers)

- Personal Mentor –An individual that mentors only a single person – not limited to career advice.

- Mentee - An individual that may request help or ask a question.

- Administrator –An individual assigned with administering the web portal.

- Interviewer – An individual from industry that can remotely interview potential employees.

- Interviewee – An individual and future prospect that may engage in the virtual job fair portal.

Acronyms:

- SCIS – School of Computing & Information Sciences

- FIU – Florida International University

- ECS – Engineering & Computing Sciences (Building)

- JCCL – John C. Comfort Laboratory

- VJF – Virtual Job Fair

- MJ –Mobile Judge

- WP – Web Platform

- T1- Tier 1 Domain Mentor

- T2- Tier 2 Domain Mentor

- PM- Project Mentor

- DBMS – Database Management System

Abbreviations:

- N/A

## 1.4	Overview of Document

The Feasibility Study and Project Plan describe the essential foundation for the collaborative platform project. The introductory chapter consists of the main problem statement and solution, background information, and a list of terms used within the document. The next chapter contains descriptions of the current system, mainly its limitations and constraints, as well as an overview of the intended implementation. The third chapter provides the project plan; this includes the organization, resource distribution, and how the work will be broken down. The fourth chapter contains the appendices of which include the proposed project schedule, feasibility and cost matrices, and a list of meetings taken place. The fifth and final chapter is essentially a works cited page to list references used to detail this document.

# Feasibility Study

The Feasibility Study, known as chapter 2, covers the general ideas of this collaborative platform from a systematic view. They are covered in detail, beginning with the description of the systems, their limitations and constraints from previous versions, and what will be brought into play with the new revisions with the web platform. This also includes their integration plan, purpose, and ideal improvements for each feature that may be ascertained by the end of this project. Lastly, in this chapter you will find alternative solutions to currently proposed problems.

## 2.1	Description of Current System (Limitations and Constraints)

The Virtual Job fair provides the interaction between students and employers. The students are able to upload their resumes and search for possible companies where they can apply for a job. Employers can look up possible candidates for a specific position. Also, employers can set up virtual interviews using the video chat and whiteboard features. There is no limitation and constraints on the current system, except for some features that need to be readjusted.

Referring to remote judge, what we have now is an implementation of a grading system that works only in mobile applications. The idea is, at the end of the spring project, to have this system fully integrated into the collaborative platform. As of now, judges are unable to grade students remotely and in order to watch a student present their project they have to be in that exact location. There is also a limited amount of information in the mobile judge application for the judge to obtain information on the student being evaluated.

The mentoring at this time is managed by emails, phone calls or in person meetings. The student has to arrange an in-person meeting, which is quite inefficient because the problem may arise that the mentor does not live in Miami, or simply does not have the time to otherwise meet.

## 2.2	Purpose of New System

In this new iteration of the system we will be focusing mainly in the mentoring subsystem because of the short time we have to complete the semester, yet we will start the process by integrating our system with SPW. The big picture is to integrate working parts of both the Virtual Job Fair and Mobile Judge into one collaborative platform. This will be a single site that all three layers can be easily accessed from, but again our goal is to solidify the mentoring part and get operational as much as possible.

The mentoring subsystem had a very weak access point and the there was no way to populate the system with real data other than enter it manually which is very tedious. One of our goals is to improve this access point by bringing projects and students from SPW and allowing the admin to register all types of mentors. This new functionalities will take the system to a more operational state that will make it more stable and easier to use. The integration will be facilitated it by the SPW REST API that SPW had available for external system, yet there is work to do there because our system needed more data that it could provide. Also, we will be unifying the Student’s Login by allowing senior project students to login using his/her FIU Google credentials. Mentors will have to be registered by the admin; he will make all the selections for him/her and by completing the form credentials will be generated for the new user.

Within the mentoring module there are four mentors: domain tier 1, domain tier 2,  project and personal. The project mentor can see all of the projects they are mentoring and will have the ability to screen share, use a whiteboard, and other functionality that will be taken from the other two modules and be integrated within the mentoring module.

The system will match the tickets created by mentees to the most appropriate domain mentors  those with the most expertise in that specific skill. If the system notices the inactivity on one of the ticket and notices that the last comment added to the ticket was not made by the assigned mentor, it proceeds to rank it to another mentor in the same tier.

## 2.3	High-Level Definition of User Requirements

Collaborative Platform

The system shall allow the user to select a desired module.

Mentoring Subsystem

Auto assign the most appropriate domain mentor to a ticket.

Allow administrator to reassign the ticket to other domain mentor.

Allow project mentor to retrieve the description of the projects assigned.

Allow project mentor to retrieve all the mentees for each project.

Allow project mentor to set up meetings with his/her mentees.

Allow project mentor to retrieve all the upcoming meetings.

Allow project mentor to assign ticket to other project mentor.

Allow project mentor to see the ticket created by their mentees.

Allow mentees to assign tickets to his/her project mentor.

Allow user create a ticket.

Allow user to select a specific domain for a new ticket.

Allow user to select a specific sub domain.

Allow user to upload file to a ticket.

Allow user to download file from a ticket.

Allow user to append comments to a ticket.

Allow user to retrieve all the details of the ticket of the ticket that he/she created or was assigned.

Allow user to close a ticket.

Allow user to reject a ticket.

Allow System Administrators (SA) to create new administrators.

Allow SA to change user profile information and scope.

Allow SA to manage Domains and Sub-Domains.

Allow SA to disable and enable users.

Allow SA to send invitations

Allow SA to manage projects

Allow user to edit their availability

Allow user to edit their photo

Allow project mentor to select desired projects

Allow personal mentor to select desired personal mentees

Allow domain mentors to add domain and expertise ratings

Allow administrators to view and edit user profiles

Allow mentees to assign tickets to his/her personal mentor.

Allow personal mentor to see the ticket created by their mentees.

Allow personal mentor to comment the ticket created by their mentees.

Allow Domain mentor in tier 1 to escalate the ticket to a Domain Mentor in tier 2

Allow user to select a specific priority for a new ticket.

Allow administrator to change the priority waiting time.

Allow the system to automatically reassign the tickets.

Remote Judge

The current system shall allow instructors to set the grading rubric.

The current system shall allow judges to grade students based on the rubric.

The current system shall allow students to view their scores.

The current system shall allow judges and student to use video chat.

The system shall allow judges to judge a senior project student remotely.

The system shall allow judges and students the uses of a virtual whiteboard.

The system shall allow judges to see the students resume.

The system shall allow judges to access the rubric.

The system shall allow desktops to share view.

Current Virtual Job Fair System’s User Requirements

The current system shall requires users and employers to register

The current system shall requires users and employers to validate their account

The current system shall allow users and employers to edit their profile

The current system shall allow users and employers to participate in a video interview

The current system shall allow users and employers to interact with a text chat tool

The current system shall allow students to upload a resume

The current system shall allow students to include LinkedIn profiles

The current system shall allow employers to search for candidates based on skills

The current system shall allow employers to view candidate profiles

The current system shall allow employers to send messages candidates

The current system shall require Administrators to validate employers

The current system shall require username and password to log in

The current system shall allow users to reset forgotten passwords if validation challenge is successful

The current system shall requires login to view user profiles

The current system shall hashes and salts passwords prior to storing in database

The current system shall sanitizes SQL queries to prevent SQL injections

The current system shall allow users to create a new shared document.

The current system shall allow students and employers to start using the whiteboard functionality

The current system shall allow students and employers to upload an image to share during an interview

The current system shall allow students to view images uploaded by the other party in an interview

The current system shall allow students and employers show or restore a whiteboard session

The current system shall allow students and employers to select an image to upload to the server for sharing purposes

The current system shall allow students and employers to draw using the whiteboard

The current system shall allow students and employers to change the color of the drawing pencil tool

The current system shall allow students and employers to type text into the whiteboard

Allow students and employers to clear the drawings of the whiteboard

The current system shall allow students and employers to partially erase drawings from the whiteboard

The current system shall allow users to create a new document.

The current system shall allow users to invite another user to a shared document.

The current system shall allow users to delete a shared document.

The current system shall allow users to import a document.

The current system shall allow users to export a document.

The current system shall allow users to rename a document.

The current system shall allow users to save a shared document.

The current system shall maintain access boundaries between non-collaborating accounts.

The current system shall allow FIU Computer Science Seniors to login using their FIU SCIS credentials.

The current system shall allow students and employers to share their screens

The current system shall allow student and employers to view each other’s screen.

The current system shall allow employers to contact students through SMS

The current system shall allow students and employers to receive SMS notifications

The current system shall allow student and employers to confirm their phone numbers through SMS validation.

## 2.4	Alternative Solutions

## 2.4.1 Description of Alternatives

Web Application Framework

1. CakePHP, is an open source web application framework that was designed following the concepts of Ruby on Rails. It became public in 2006.

2. Yii, is a component-based framework which uses MVC software architecture in an object oriented environment.

3. Codeigniter, is an open source rapid development web application framework in building dynamic web sites with PHP.

Data Base Management System

4. PostgreSQL, is an open-source Object-Relational DBMS with emphasis on extensibility and standards-compliance.

5. Microsoft SQL Server 2012, is a relational DBMS developed by Microsoft.

6. MySQL it is the second most widely used open-source relational DBMS.

Remote Utilities

7. CrossLoop, is a secure-sharing tool that can be used for the remote judge module. It is a remote desktop application that allows users to share their computer screens and collaborate with others over the Internet.

8. Join.me, is a free website that allows desktop sharing, which is a common technology that focuses on remote access and collaborations among computers.

Ticket System - Workflow

9. Osticket, an open source ticket system that can route inquires, created online or through forms into a web platform. This allows easy creation of tickets and a base to route mentors and mentees. It is written in PHP and allows connectivity with MySQL.

10. eTicketSupport, a PHP based open source support ticket service that also allows a simple helpdesk type platform. This would facilitate the interaction of tickets created on the platform, while maintaining continuity of languages.

Integration – Communication

11. JSON Files, used primarily to transmit data between a server and web application. The format use to create a Json file is human readable.

12. XML, was designed for transport data over the internet. Many APIs support XML

13. Plain Text, used for some PHP developer for transport data in a faster way. Sometimes is hard to implement an API that recognizes the format.

## 2.4.2 Selection Criteria

This section establishes the different criterion used to compare each alternative solution. The

Feasibility criteria are: Operational, Technical, Schedule and Economic.

Operational Feasibility

Performance

• Does the system provide adequate throughput and response time?

Information

• Does current system provide end users and managers with timely, accurate, useful, and pertinent information?

Economy

• Does current system provide cost-effective information services to the business?

• Could it be a reduction in cost?

Control

• Does current system guarantee accuracy of the data and information?

Efficiency

• Does current system make maximum use of available resources to include people, time, and flow of forms?

Services

• Does current system provide reliable services, is it flexible and expandable?

Technical Feasibility

Practicality

• Is relevant technology mature enough to be easily applied to our problem?

Availability

• Is the technology available?

Technology

• Do we currently possess the necessary technology?

Expertise

• Do we possess the necessary technical expertise needed to develop, and is the schedule reasonable?

Scheduled Feasibility

Training

• How long would it take to train the developer in other to design and implement the solution?

Schedule Risk

• Are the project deadlines reasonable, mandatory or desirable?

• How long the solution will take to be designed and implemented?

Deadlines

• Is the project going to meet the proposed deadlines?

• If the project overruns, what are the consequences?

Economic Feasibility

Infrastructure

Cost of the required infrastructure.

Design and Development

• Cost to design and develop.

• Cost to installation and conversion.

Operational

• Cost to maintain the system and the personnel.

## 2.4.3 Analysis of Alternatives

Alternative 1 (Yii)

| Rating | Pros | Cons |
| --- | --- | --- |
| 4.2 | - Tools are easy to understand. - Open source with unlimited active sections. - Knowledgeable in both tools. - became popular | - Lack of books and tutorials - Code is not as easy to follow that with other leading frameworks |

Alternative 2 (Cake-PHP)

| Rating | Pros | Cons |
| --- | --- | --- |
| 3.0 | - Easy to understand - Open Source - Easy to understand - Free, as well as a limited number of session in CrossLoop. - Have extended libraries with multiple functionalities already implemented. | - Is not easy to link with the existing web application framework Yii. - Training is required. |

Alternative 3 (Codeigniter)

| Rating | Pros | Cons |
| --- | --- | --- |
| 5.0 | - Plenty of documentation - Open Source - Easy to learn - Large developer community | - PHP only and not OO in some parts. - It is not built-in Object relational mapping. |

Alternative 4 (PostgreSQL)

| Rating | Pros | Cons |
| --- | --- | --- |
| 3.2 | - Fast and reliable - It is currently used at FIU as part of the Database Management class - It is open-source - Low cost of maintenance | - Training required - Support limited number of programming languages - Does not support PHP |

Alternative 5 (Microsoft SQL Server)

| Rating | Pros | Cons |
| --- | --- | --- |
| 4.1 | - No training required - Support PHP - Support multiples APIs, such as ODBC, OLE DB - Low cost of maintenance | - Server can only run on a Windows Machine |

Alternative 6 (MySQL)

| Rating | Pros | Cons |
| --- | --- | --- |
| 5.0 | - No training required - Supported on multiple OS - Support PHP - Low cost of maintenance - Currently being use by the Virtual Job Fair Platform | - None found so far |

Alternative 7 (Crossloop)

| Rating | Pros | Cons |
| --- | --- | --- |
| 4.0 | - It is free of charge | - Customer support difficult to obtain even for paid versions |

Alternative 8 (Join.me)

| Rating | Pros | Cons |
| --- | --- | --- |
| 3.9 | - It is free of charge - Easy to use | - Terms and conditions could lead you into a trap |

Alternative 9 (Osticket)

| Rating | Pros | Cons |
| --- | --- | --- |
| 5.0 | - No training required. - Supports PHP. - Supports MySQL. - Allows unlimited supply of tickets. - Customizable skin | - None found so far |

Alternative 10 (eTicketSupport)

| Rating | Pros | Cons |
| --- | --- | --- |
| 3.8 | - No training required. - Supports PHP. - Supports MySQL. - Ticket creation via email or web form. - Customizable | - Non active support online. - Most recent update was in 2008. |

Alternative 11 (JSON)

| Rating | Pros | Cons |
| --- | --- | --- |
| 4.7 | - It is already implemented successfully in virtual Job Fair website because Yii framework supports it. - Simpler than any other data sharing tools - It is widely recognized as the best tool for sharing data (data is stored in arrays) | - The API’s need to support Json - Limited to store classic data types like (less extensibility) |

Alternative 12 (XML)

| Rating | Pros | Cons |
| --- | --- | --- |
| 4.0 | - Constitutes the traditional solution to data sharing problems. - Allows to enter any type of data (open extensibility) - Best when sharing documents (keeps format). | - Data is stored in trees - Security risks: Possibility of viruses and spywares among data transfer (because of its open extensibility) |

Alternative 13 (Plain text)

| Rating | Pros | Cons |
| --- | --- | --- |
| 1.0 | - Could result in faster data transfer | - Extremely hard to implement. All code complexity needs to be typed in to obtain an even tiny result. - Very hard to read |

## 2.5	Recommendations

What we recommend to implement in our Collaborative Platform system is a consequence of all the comparison charts from the previous section. The selection of any software to conduct our work follows the higher rating established among similar software after analyzing the pros and cons.

Framework implementation:  In order to continue with the same workflow of the two previous virtual job fair projects and in order to create continuity in previously used technologies we recommend to keep using Yii Framework because of its MVC architecture model and it will adapt perfectly to the mentoring and remote judge modules. Nonetheless, because of the better rating of CodeIgniter the mentoring platform will be developed on this framework.

Data Transfer: Because it was already implemented in Virtual Job Fair and Mobile Judge Platform, Json tool for data transfer is still the favored choice.

Database development: Given its elevated rating after analysis and because it has been used without any relevant issues on previous projects of Job Fair, Remote Judge and Senior Website, MySQL will be our election for the database design in the elaboration of our mentoring platform. This decision will also help to eliminate any compatibility issues that could arise during the process.

Ticket System: OsTicket stands out first in our decision to implement our customer support ticket system for the mentoring website. It has a plethora of available tools built in and has a wide user base for community support if issues arise.

# Project Plan

This section describes the project plan which includes the project organization, in the software development process. The section 3.1.1 offers the project personal organization and the section 3.1.2 includes the hardware and software resources. Lastly, section 3.2 includes the identification of task, milestone and deliverables with a specific work breakdown and cost estimates.

## 3.1	Project Organization

This section will explain individual roles and assignment of responsibilities among team members. It will also give a detailed explanation for software and hardware components required to carry out the development of the system.

### 3.1.1	Project Personnel Organization

This section describes the assignment of roles during the project

For this project, each of three members will be in charge of adding at least two new pieces of functionality to the system.

Henry D. Muniz Romero will be responsible for developing an Internal Mail Service to use within the platform. In addition, will be responsible for the system notifications that keep the user in sync with what is happening in the platform. Finally, he will develop an administration menu for the System Administrator to manage users, invitations, domains, subdomains, and projects.

Lorenzo A. Sanchez My will be responsible to implement some functionalities of the mentoring subsystem such as allows users to create tickets, upload files for a ticket, append comments to a ticket, allow a project mentor to set up meeting with their respective mentees, allow administrator to monitor the upcoming meetings between project mentors and mentees. Also, write an algorithm that allows the system auto assign a ticket to the most appropriate domain mentor expert in the field based on domain specified in the ticket and mentor availability.

Steven S. Sanabria will be responsible for the user access point and registration subsystem. This includes the log in, log out and registration into the collaborative platform site. In addition, he is responsible for the user profile management; this includes allowing users to set up their availability, which will be vital in determining their allowable involvement. Domain mentors will be able to add domains and rate themselves for each skillset. Project mentors and Personal mentors will be able to select projects and mentees, respectively. Lastly, administrators will also be allowed to edit each user’s profile – as desired.

Ramon Gomez will be responsible to implement some functionalities of the mentoring subsystem such as allow domain mentors in tier 1 to escalate tickets when the question is beyond of what a tier 1 domain mentor should know. Also add priorities in the tickets. In addition, he is responsible to allow the system to automatically reassign the tickets when they are not answered based in its priority. Also, Ramon is responsible  to  allow mentee to assign tickets to his/her  personal mentor and allow the personal mentors to make comment in tickets created by his/her mentees. Also Ramon is going to add new notifications to the system, for example new notifications are going to be sending when the ticket is closed, escalated or automatically reassigned.

Jonathan Santiago is responsible to integrate CP with SPW. He will be bringing projects and mentees (triggered automatically and manually) from SPW to CP and relate them accordingly. Also he will give the mentees the ability to login to CP using their FIU Google credentials just like they do in SPW. In addition Jonathan will improve the registration process by allowing the admin to register all types of types: project, domain and personal. The admin will also have the ability to edit the roles of any user. Jonathan will also be involved in improving the user interface in multiple sections of the system.

| Name | Roles | Assigned task based on functional requirements |
| --- | --- | --- |
| Lorenzo Sanchez | Developer / Team Leader | Mentoring Subsystem. - Auto assign the most appropriate domain mentor to a ticket. - Allow administrator to reassign the ticket to other domain mentor. - Allow project mentor to retrieve the description of the projects assigned. - Allow project mentor to retrieve all the mentees for each project. - Allow project mentor to set up meetings with his/her mentees. - Allow project mentor to retrieve all the upcoming meetings. - Allow project mentor to assign ticket to other project mentor. - Allow project mentor to see the ticket created by their mentees. - Allow mentees to assign tickets to his/her project mentor. - Allow user create a ticket. - Allow user to select a specific domain for a new ticket. - Allow user to select a specific sub domain. - Allow user to upload file to a ticket. - Allow user to download file from a ticket. - Allow user to append comments to a ticket. - Allow user to retrieve all the details of the ticket of the ticket that he/she created or was assigned. - Allow user to close a ticket. - Allow user to reject a ticket. |
| Henry D. Muniz Romero | Developer / DB Admin | Communication & Notification Subsystem - Allow users to send a message to another user. - Allow users to read a message. - Allow users to delete a message. - Send ticket due email notification. - Send new message email notification. - Send password change email notification. - Send profile change email notification. - Send ticket assigned email notification. - Send comment added to a ticket email notification. Mentoring Subsystem. - Allow System Administrators (SA) to create new administrators. - Allow SA to change user profile information and scope. - Allow SA to manage Domains and Sub-Domains. - Allow SA to disable and enable users. - Allow SA to send invitations - Allow SA to manage projects |
| Steven Sanabria | Developer / Web Master | Registration and Access Point Subsystem - Allow the user to register. - Allow the user to log in. - Allow the user to log out. - Allow the user to retrieve forgotten password. Mentoring Subsystem - Allow users to edit their availability - Allow users to edit their photo - Allow project mentor to select desired projects - Allow personal mentor to select desired personal mentees - Allow domain mentors to add domain and expertise ratings - Allow administrators to view and edit user profiles |
| Ramon |  | Mentoring Subsystem - Allow mentees to assign tickets to his/her personal mentor. - Allow personal mentor to see the ticket created by their mentees. - Allow personal mentor to comment the ticket created by their mentees. - Allow Domain mentor in tier 1 to escalate the ticket to a Domain Mentor in tier 2 - Allow user to select a specific priority for a new ticket. - Allow administrator to change the priority waiting time. - Allow the system to automatically reassign the tickets. Communication & Notification Subsystem - Send ticket closed email notification. - Send ticket not available mentor email notification in the Automatic Reassign. - Send ticket reassigned email notification to admin when the ticket was automatically reassigned three times. - Send ticket escalated email notification. |
| Jonathan Santiago |  | Integration with SPW - Allow admin to import data from SPW manually - Allow the system to import data(students/projects) from SPW automatically - Allow senior project students to login with their FIU Google login credentials - Allow system to update reassign projects based on changes made in SPW - Allow system to update reassign mentors based on changes made in SPW Registration - Allow the admin to register mentors (project/domain/personal) - Allow admin to edit mentors roles - Allow mentors to login with credentials provided by admin |

### 3.1.2	Hardware and Software Resource Requirements

Hardware Requirements:

- 6 personal computers (Maverick OS, Windows 7 and Ubuntu 10.1)

- 1 Subversion Server (located at FIU)

Software Requirements:

- Apache v.2.2.15

- MySQL v5.0

- PHP v5.3.3

- phpMyAdmin

- Eclipse

- Netbeans

- Yii Framework

- Linux

- Osticket

- Codeigniter

## 3.2	Identification of tasks, milestones, and deliverables

Outlined below are the milestones required for the development of this web platform.

Version 1.0

| Checkpoint | Description | Date |
| --- | --- | --- |
| Milestone 1 | Feasibility and Project Plan | 2/3/2014 |
| Milestone 2 | Requirements Document | 2/17/2014 |
| Milestone 3 | Design Document | 3/3/2014 |
| Milestone 4 | Testing Requirements | 3/31/2014 |
|  | Implementation & Unit Testing | 3/17/2014 |
|  | Integration & System Testing | 3/31/2014 |
| Milestone 5 | Poster Due Date | 4/14-25/2014 |
|  | Group Presentation | 4/21/2014 |
|  | Final Showcase | 4/25/2014 |

Version 2.0

| Checkpoint | Description | Date |
| --- | --- | --- |
| Milestone 1 | Feasibility and Project Plan | 7/7/2014 |
| Milestone 2 | Requirements Document | 7/10/2014 |
| Milestone 3 | Design Document | 7/12/2014 |
| Milestone 4 | Testing Requirements | 7/13/2014 |
|  | Implementation & Unit Testing | 7/13/2014 |
|  | Integration & System Testing | 7/13/2014 |
| Milestone 5 | Poster Due Date | 7/18/2014 |
|  | Group Presentation | 7/25/2014 |
|  | Final Showcase | 7/25/2014 |

# Appendix

## 4.1	Appendix A – Project Schedule

Spring 2014

Summer 2014

## 4.2	Appendix B – Feasibility Matrix

| Feasibility Criteria | Description |
| --- | --- |
| Operational feasibility | The proposed system will solve all the issues encountered during the system requirements process. So, the new system is operationally feasible. |
| Technical feasibility | The collaborative platform is a system that it will be developed for the computer science department. So, all the resources needed to develop the system are available for the team. |
| Schedule feasibility | The project is very well spread out according to the academic calendar of spring 2014. Team members and our mentor agree that the amounts of the requirements are enough to be completed within the given timeframe. |
| Economic feasibility | The team will not spend money to develop the project, because it is not required to pay for software (since it is open source) and hardware (supplied through personal computer or FIU Lab). |

## 4.3	Appendix C – Cost Matrix

| Item | Item Cost |
| --- | --- |
| Hardware (Personal Laptops) | $ 0.00 |
| Hardware (FIU Lab) | $ 0.00 |
| Software (Open Source) | $ 0.00 |
| Total Cost | $ 0.00 |

## 4.4	Appendix D – Diary of Meetings

| Date: | 1/17/14 |
| --- | --- |
| Duration: | 1 hour and a half |
| Participants: | Lorenzo Sanchez, Anibal Sicilia, Henry Muniz, Steven Sanabria Prof. Caraballo |
| Summary of discussion: | Discussing the requirements and features of the system purpose |

| Date: | 1/18/14 |
| --- | --- |
| Duration: | 3 hours |
| Participants: | Lorenzo Sanchez, Anibal Sicilia, Henry Muniz, Steven Sanabria |
| Summary of discussion: | Discuss features and brainstorm the problem and possible solutions. |

| Date: | 1/22/14 |
| --- | --- |
| Duration: | 2 hours |
| Participants: | Lorenzo Sanchez, Anibal Sicilia, Henry Muniz, Steven Sanabria, Juan Caraballo |
| Summary of discussion: | Review the first draft. Discussing the project problem and system solution. |

| Date: | 1/23/14 |
| --- | --- |
| Duration: | 2 hours |
| Participants: | Lorenzo Sanchez, Anibal Sicilia, Henry Muniz, Steven Sanabria |
| Summary of discussion: | Work on the feasibility report based on the feedback given by Juan. |

| Date: | 1/24/14 |
| --- | --- |
| Duration: | 1 hours |
| Participants: | Lorenzo Sanchez, Anibal Sicilia, Henry Muniz, Steven Sanabria, Juan Caraballo |
| Summary of discussion: | Prof. Caraballo provided feedback on our first feasibility & project plan draft |

| Date: | 1/25/14 |
| --- | --- |
| Duration: | 4 hours |
| Participants: | Lorenzo Sanchez, Anibal Sicilia, Henry Muniz, Steven Sanabria |
| Summary of discussion: | Work on the final feasibility & project plan document. Assign specific functionalities of the propose system to each team member. Work on the first presentation. |

| Date: | 1/29/14 |
| --- | --- |
| Duration: | 1 hour |
| Participants: | Lorenzo Sanchez, Anibal Sicilia, Henry Muniz, Juan Caraballo |
| Summary of discussion: | Redefined functionality in order to create breakdown of team assignments. |

| Date: | 1/30/14 |
| --- | --- |
| Duration: | 1 hour |
| Participants: | Lorenzo Sanchez, Anibal Sicilia, Henry Muniz, Steven Sanabria, Juan Caraballo |
| Summary of discussion: | Break down workload on individual basis; discuss improvements for presentations on Monday. |

| Date: | 2/1/2014 |
| --- | --- |
| Duration: | 4 hours |
| Participants: | Lorenzo Sanchez, Anibal Sicilia, Henry Muniz, Steven Sanabria |
| Summary of discussion: | Finalize FSPP, begin work on use cases for RD. Re-assign specific functionalities of the propose system to each team member. Finalize slides for presentation. |

Summer 2014

| Date: | 5/15/14 2:40 pm |
| --- | --- |
| Duration: | 1 hour and a half |
| Participants: | Jonathan Santiago,Ramon Gomez, Mohammed HAlbukhari, Jesus Jordan. Prof. Caraballo |
| Summary of discussion: | To review the documentation as team. |

| Date: | 5/15/14 8:00 pm |
| --- | --- |
| Duration: | 1 hour and a half |
| Participants: | Jonathan Santiago,Ramon Gomez, Mohammed HAlbukhari, Jesus Jordan. Prof. Caraballo |
| Summary of discussion: | To review the system requirements. |

| Date: | 5/17/14 |
| --- | --- |
| Duration: | 12 hour |
| Participants: | Jonathan Santiago,Ramon Gomez, Mohammed HAlbukhari |
| Summary of discussion: | Set up the system |

| Date: | 5/15/14 8:00 pm |
| --- | --- |
| Duration: | 1 hour and a half |
| Participants: | Jonathan Santiago,Ramon Gomez, Mohammed HAlbukhari, Jesus Jordan. Prof. Caraballo |
| Summary of discussion: | To review the system requirements. |

| Date: | 5/20/14 |
| --- | --- |
| Duration: | 2 hour and a half |
| Participants: | Jonathan Santiago,Ramon Gomez, Mohammed HAlbukhari |
| Summary of discussion: | Discuss the requirement within the members of the team |
| Date: | 5/22/14 |
| Duration: | 2 hour and a half |
| Participants: | Jonathan Santiago,Ramon Gomez, Mohammed HAlbukhari, Jesus Jordan. Prof.Sadjadi |
| Summary of discussion: | To clarify the system requirements. |

| Date: | 5/30/14 |
| --- | --- |
| Duration: | 1 hour and a half |
| Participants: | Ramon Gomez, Jesus Jordan. Prof. Caraballo |
| Summary of discussion: | Basic scenarios in ticket workflow. |

| Date: | 5/31/14 |
| --- | --- |
| Duration: | 12 hour and a half |
| Participants: | Jonathan Santiago,Ramon Gomez. |
| Summary of discussion: | To Set GitLab. |

| Date: | 6/07/14 8:00 pm |
| --- | --- |
| Duration: | 4 hour and a half |
| Participants: | Jonathan Santiago,Ramon Gomez. |
| Summary of discussion: | To review the scheduling mechanism. |
| Date: | 6/16/14 8:00 pm |
| Duration: | 1 hour and a half |
| Participants: | Jonathan Santiago,Ramon Gomez. Prof. Caraballo |
| Summary of discussion: | Ticket escalation process. |

| Date: | 6/24/14 8:00 pm |
| --- | --- |
| Duration: | 1 hour and a half |
| Participants: | Jonathan Santiago. Prof. Caraballo |
| Summary of discussion: | To review the registration scenarios. |

| Date: | 7/5/14 |
| --- | --- |
| Duration: | 6 hour and a half |
| Participants: | Jonathan Santiago,Ramon Gomez. |
| Summary of discussion: | Documentation |

| Date: | 7/8/14 8:00 pm |
| --- | --- |
| Duration: | 1 hour and a half |
| Participants: | Jonathan Santiago,Ramon Gomez. Prof. Caraballo |
| Summary of discussion: | To discuss user interface. |
| Date: | 7/12/14 |
| Duration: | 6 hour and a half |
| Participants: | Jonathan Santiago,Ramon Gomez. |
| Summary of discussion: | Documentation |

| Date: | 7/19/14 |
| --- | --- |
| Duration: | 8 hour and a half |
| Participants: | Jonathan Santiago,Ramon Gomez. |
| Summary of discussion: | Documentation |

| Date: | 7/20/14 |
| --- | --- |
| Duration: | 8 hour and a half |
| Participants: | Jonathan Santiago,Ramon Gomez. |
| Summary of discussion: | Documentation |

# References

Mobile Judge V1

http://users.cis.fiu.edu/~sadjadi/Teaching/SeniorProject/Deliverables/SP13/7-MobileJudge/

Mobile Judge V2

http://users.cis.fiu.edu/~sadjadi/Teaching/SeniorProject/Deliverables/FA13/4-MobileJudgeV2/

Virtual Job Fair V1

http://users.cis.fiu.edu/~sadjadi/Teaching/SeniorProject/Deliverables/SP13/3-VirtualJobFair/

Virtual Job Fair V2

http://users.cis.fiu.edu/~sadjadi/Teaching/SeniorProject/Deliverables/FA13/7-VirtualJobFairV2/