02|03

14

08

Fall

CIS-4911 (U01) - Senior Project

Instructor: Dr. Masoud Sadjadi

Mentor: Dr. Hooman Rezaei

E-Commerce Cloud Platform

Deliverable 1 - Feasibility Study and Project Plan

Members:
Leandro Calderin

Fernando Diaz

Jerry Flores

Yishi Liu

Legal Notices

Copyright

The E-Commerce Cloud Platform website, and all of its content and related materials may not be copied or distributed in anyway, directly or indirectly, without the express written permission of the FIU-Senior Project Group and/or its licensors.

Trademark

E-Commerce Cloud Platform and its logo is a registered trademark of FIU-Senior Project Group. Other trademarks, service marks, product names and company names or logos appearing on E-commerce Cloud Platform that are not owned by FIU-Senior Project Group may not be used without express permission from their owners.

Notice of Copyright Infringement

If you believe that your copyrights have been infringed via the E-Commerce Cloud Platform website, you may notify our Designated agent. All notices must comply with the requirements and regulations of US. Copyright Act 17 U.S.C. 512(c). Such notices not complying with these requirements will be returned unprocessed.

Designated Agent: legal@fiu.edu

You may inquire about obtaining permission by writing to:

FIU-Senior Project Group Contacts

Web Content/Errors: lborr003@fiu.edu, fdiaz016@fiu.edu, jflor021@fiu.edu

Privacy Questions: fdiaz016@fiu.edu, lborr003@fiu.edu

Copyright/Trademark Permissions: jflor021@fiu.edu, yliu049@fiu.edu

© 2014 by FIU-Senior Project Group

Abstract

There is much involved in the trading of aircraft engines and parts. The current system is primitive and has inadequate functionality that limits what the trader can do. The primary objective is to produce a new system, which is a modern version of the current system with a whole new set of features necessary for increased productivity.

Implementing this system may revolutionize the way aircraft engines and parts are being traded today. With listings being always up to date, the user trying to buy an item that has already been purchased will be non-existent. The user will have no problem maneuvering our easy to use interface, allowing for an increase in workflow and an easy transition from their current systems.

Table of Contents

Legal Notices	2

Abstract	3

Table of Contents	4

1.	Introduction	5

1.1.	Problem definition	5

1.2.	Background	5

1.3.	Definitions, Acronyms, and Abbreviations	6

1.3.1.	Acronyms:	6

1.3.2.	Definitions	6

1.4.	Overview of document	6

2.	Feasibility Study	7

2.1.	Description of Current System	7

2.2.	Purpose of New System	8

2.3.	High-level Definition of User Requirements	8

2.4.	Alternative Solutions	9

2.4.1.	Description of Alternatives	9

2.4.2.	Selection Criteria	9

2.4.3.	Analysis of Alternatives	9

2.5.	Recommendations	10

3.	Project Plan	10

3.1.	Project Organization	10

3.1.1.	Project Personnel Organization	10

3.1.2.	Hardware and Software Resources	10

3.2.	Identification of Tasks, Milestones, and Deliverables	11

4.	Appendix	11

4.1.	Appendix A – Project Schedule	11

4.2.	Appendix B – Feasibility Matrix	12

4.3.	Appendix C – Cost Matrix	14

4.4.	Appendix D – Diary of Meetings	14

5.	References	15

# Introduction

## Problem definition

The International Aircraft Engine Association needs to upgrade its current system into a more modern e-commerce platform. The current system is lacking a great amount of functionality, which is crucial to its success. Using the current system can be very tedious and makes trading more difficult than it should be, causing time to be wasted. The competition to the current system also lacks the necessary components for an efficient and effective service. Our goal is to create a professional and efficient system in hopes of producing a new standard for aeronautical engine and part trading. Therefore, allowing member corporations and individuals to trade parts in an acceptable atmosphere.

## Background

The websites researched use different technologies and functionalities to bring different e-commerce platforms to their users.  For example GA Telesis uses Java Scripting along with CSS to provide their solution and functionality to the user.  The website is very well organized and tools provided work well.  The only functionality that needs to be implemented is a listing of engine and engine parts available for sale to potential costumers visiting the site.  This functionality is quite a task and requires maintenance and inventory updates if it was to be implemented by GA Telesis.  Another example is TES Aviation Group, this website also implements their solution using JavaScript, CSS along with the usage of Google’s API to provide customers with e-commerce platform.  This site provides a way in which users can search for parts on their in-house database or list specific part and description to be searched by the site via email.  Then again, the only functionality the website lacks of is the listing of available parts and engines in a more detailed manner.  It does not provide the user with any details about their inventory, making it more difficult to search.

The last example is ILSmart; this site uses Java Scripting as well as the other sites above.  It is the most complete website of all bringing the user one of the most efficient ways in part and engine search compared to the other sites listed above.  This site does bring a listing of engine and engine parts to registered members and a common trading platform for the ease of purchasing engine parts.  This site provides different functionalities that are well implemented which are similar to the solution requested by our client.

All websites listed above utilize JavaScript, CSS and other technologies to provide their solution to their customers.  The implementation of the new E-commerce platform will be implemented using PHP. The team of developers will feel more comfortable using the tools provided by PHP language and will ease the development of the new solution.

## Definitions, Acronyms, and Abbreviations

### Acronyms:

FAA - Federal Aviation Administration
GUI – Graphical User Interface

PMA - Parts Manufacturer Approval
SQL – Structured Query Language

### Definitions

SQL Injection: Consists of insertion or "injection" of a SQL query via the input data from the client to the application. A successful SQL injection exploit can read sensitive data from the database, modify database data, execute administration operations on the database (such as shutdown the DBMS), recover the content of a given file present on the DBMS file system and in some cases issue commands to the operating system.

## Overview of document

First, we will do a vigorous examination of the current system, which will allow us to see the current lack of functionality. We will also examine systems, which have been built for a similar reason; this will show us even more absences of functionality that we can consider correcting in the system we will be implementing. The system, which we are going to upgrade, is Turbineengine.org. The other systems we will examine are AviTrader.com, Speednews.com, Tes-uk.com, GaTelesis.com, and ISTAT.org. Each system seems to have a shortage of features necessary to solving the problem at hand.

Second, we will use our findings on the current systems to help build upon our system. We will apply changes in areas where the others are lacking. This will enable us to create a system that will be efficient and easy to use.

We will then provide a high-level definition of the user requirements. This will show exactly what is needed in order to fulfill the implement system’s intended purpose.

Alternative solutions will then be provided along with recommendations as to what plan of action the client should go with based on the research performed on the current systems.

Then a project plan will be provided which will detail how the team will be organized, the hardware and software resources necessary to completing the system, as well as an identification of tasks, milestones, and deliverables.

Finally, there will be an appendix, which will provide the project schedule, a feasibility matrix, a cost matrix, and a diary of meetings. Immediately following the appendix will be references to the sites we did research on.

# Feasibility Study

## Description of Current System

There are many current aircraft engine ecommerce cloud platforms in the market today; the following are some examples of the most common websites for buying and selling engine and aviation parts. A simple overview of some of these websites will bring into place some of their unique advantages and deficiencies in the industry.

The International Aircraft Engine Association site is a platform that provides users the ability to search and buy aircraft engines.  The guests that visit this particular website are able to see an overview of the company, membership enrollment, services provided, careers offered, industry partners, news, parts manufacturers and contact information.  It provides a good overview of Company’s goals and Mission Statement.  In contrast, the website lacks of detailed information. For example, it lacks of a detailed list of engines available for sale.  It also lacks of a way in which sellers can post parts or engines for sale.  The site also strictly relies on trading information via phone line making it somehow difficult and less efficient for buyers to make purchases.

GA Telesis for example is another aircraft replacement parts service that provides aircraft systems and parts.  The guest that visit this particular platform are able to see an overview of the company, services provided, careers offered, location of parts been search and contact information.  This particular website provides consumers with a good overview of the company, and services offered by the company.  On the other hand, the one thing it lacks of is a detail listing of engines and aviation parts offered either for sale or for lease.  Also, it does not provide customers with enough information about their products making it more difficult to purchase engines and parts.  The website strictly relies on trading information via phone line, which is kind of a restriction for buyers.

TES Aviation Group is another aircraft replacement parts service, which provides their clients with the ability of leasing or buying engine and aviation parts.  This website also does a good job at advertising their services to the customers.  A difference between this site and the websites mentioned above is that this particular website provides buyers with a detailed list of engines and parts for sale.  It provides customers with an easier way to shop for engines and parts.  It also provides customers with a way of selling any engine or parts by filling out a form with basic information.  On the other hand, the website does not provide a list of parts that have been posted for sale by other sellers which makes it somehow difficult to advertise and sell used parts on this site.

Overall, these current systems have a lot of features in common, but they also have some room for improvement in order to increase customer flow and efficiency of such websites.

## Purpose of New System

The purpose of the new system is to develop an all in one platform, which will facilitate the interaction, advertising, and distribution of products and services at a global scale. At the moment, the current system has flaws and to some extent is failing to provide its members with the required activities to compete in the commercial aviation sector. Demand its what drives the industry and the success of an individual company depends on efficient operations, activities and secured high-valued contracts. By introducing the proposed technologies, it will catch the interest of prospective customers, hence increasing the number of new memberships and at the same time; making the business more profitable.

## High-level Definition of User Requirements

In order for the problem to be solved, the system being created must meet all the requirements of an ecommerce website. It must also add components, which are specific to the aircraft engine and part trading business. The primary features of the system will be Membership, Engine and Part Listing, Conference Listing and Career Listing. These features must be implemented in a way that current traders can easily adapt to. The secondary features of the website to be implemented would be promoted listings and advertisements.

The system is composed primarily of a plethora of listings. The listings must have the ability to be altered. Therefore we must implement a database as well as a way to manipulate it through the system. The system must have a view, a model and a control, in which a user uses a controller to manipulate the model and the model will update the view. The user will ultimately see the view, and the controller would be a GUI interface. The GUI must be made in a way where users can self-learn how to manipulate the database. It must also be capable of linking different types of data to a certain user in a way that is useful. This will give the user the ability to easily review the different listings they have created as well as search other user’s listings.

Due to the fact that our system is being run online, it is susceptible to be accessed by unauthorized users. The site must have an encrypted login to make sure that each user’s information is kept private. Each member will have different levels of access; we must make sure that they can only access parts of the site, which are part of the membership. This is important because each membership will have a different cost. The database must also be coded properly so that unauthorized users do not obtain access through an SQL injection.

## Alternative Solutions

### Description of Alternatives

At this point of the cycle we have identified some problems and considered different solutions. One solution is a complete overhaul of the website starting from scratch, another solution is to use the current system foundation and just make alterations for performance upgrades. A third solution is to use an existing open source ecommerce platform and then customize it to fit our needs. Finally have the option of not making any changes and to just continue using the current system.

### Selection Criteria

Deciding the best alternative solutions is not a simple task; we have to take into consideration many factors that correlate to each other like performance, cost, benefit, and time constraints. Since our project is on a very limited time frame, inaccurate predictions will emerge when implementing the best alternative solution hence we must be careful when deciding if to overhaul the complete system or to just update the current one. We also had to consider the costs of the project. The different hardware and software we would need to use to accomplish the task. Finally we need to consider the implementation of the software. We needed to decide on what’s the most efficient and logical way of creating the product our client desires.

### Analysis of Alternatives

In the following section we will talk about the pros and cons of all of the options available to us and why we chose to start from scratch and implement our own ecommerce platform from scratch. To begin the main benefit of using the previous website is having a base framework to work on. We can save time and money on purchasing a domain, creating the groundwork of the website and just focus on the functionality and use cases. For example, there already exists a database frame work on the current website although no functionality goes through it. We could also use the current tab structure and HTML template of the page. While this seems like a good option there were many cons to using the current website as well. For one the design is poorly constructed. The website looks out of date and is not aesthetically pleasing. Another issue was that there was very little done in the way of implementation. The framework set is the bare minimum. Finally the group would be forced to use the system designed by the previous developers. It would limit our freedom to design the platform as we see fit.

Using an open source ecommerce platform was also an enticing option. Many of the benefits of these options are similar to those from the above analysis of using the current platform. To be specific it would afford us a lot of time because we won’t have to worry about “reinventing the wheel”. Even more enticing is that many of the functionality we may desire is already built in. Unlike with the current platform given to us, these open source platforms already have users, stores, page postings, and pay-pal connections implemented. The main issue we had with this option was that it didn’t allow us as much freedom as we desired when working with the platform. Since we weren’t the architects of the original system we would be restricted in what we can do. There may be certain ways that the code has been implemented that restricts our ability to modify it. Also our particular target audience is incredibly niche. Unlike other ecommerce stores, we’re simply posting listings. We felt that the established open source platforms didn’t actually fit our target market well. Finally there would be a lot of unused code. We’re not going to make use of the full system, so there will be tons of unused functionality that would simply slow down our system with all of its overhead.

Based on this analysis we decided that the best option was to start from scratch. We would gain more freedom and would lose very little as the current product is nowhere near our standard for quality.

## Recommendations

Based on the analysis of the various solutions, the logical conclusion is to build an ecommerce platform solution from scratch. While starting a new platform from scratch does not take advantage of previous work, it is easier to implement a common place where customer using the new platform can buy, sale and trade aviation parts. The implementation of the new platform will provide a more detailed way of displaying engines and engine parts. The new platform will make it easier for consumers to make purchases and trade within the new site.

# Project Plan

## Project Organization

### Project Personnel Organization

- Mentor: Hooman Rezaei

- Developer: Jerry Flores

- Developer/Minute Taker: Fernando Diaz

- Developer: Leandro Calderin

- Developer: Yishi Liu

### Hardware and Software Resources

- Windows 7/8 (PC)

- OSX (MAC)

- Visual Studio, Setup for Web Development

- GoDaddy Server

| Date | Description | Deadlines |
| --- | --- | --- |
| January 20, 2014 | Complete Feasibility Study and Project Plan | Feasibility Study and Project Plan |
| February 3, 2014 | Complete Requirements Document | Requirements Document |
| February 17, 2014 | Complete Design Document | Design Document |
| March 31, 2014 | E-Commerce Cloud Platform Alpha |  |

## Identification of Tasks, Milestones, and Deliverables

# Appendix

## Appendix A – Project Schedule

## Appendix B – Feasibility Matrix

| Feasibility Criteria | Wt. | Creating New Platform | Modify Existing platform | Keep Existing platform |
| --- | --- | --- | --- | --- |
| Operational Feasibility Functionality. A description of to what degree the candidate would benefit the organization and how well the system would work. | 25% | Building a new system from scratch will result in total control of the architecture of the system. All features will be implemented from scratch with no modification of existing code increasing programming efficiency. Score: 85 | The existing platform brings some of the basic functionalities. The problem with current platform is that it is difficult to modify with its existing implementation. Score: 90 | This will provide no solution to the lack of functionality of the current platform. Score: 80 |
| Technical Feasibility Technology. An assessment of the maturity, availability (or ability to acquire), and desirability of the computer technology needed to support this candidate. Expertise. An assessment to the technical expertise needed to develop, operate, and maintain the candidate system. | 25% | A development environment using a single platform is required. (Windows) PHP will be the primary language and NetBeans will be utilized extensively. The team has a reasonable amount of experience in PHP. The team also has a reasonable amount of experience using HTML, CSS and CodeIgniter, which will be the technologies in use. Score: 85 | A development environment using a single platform required. (Windows) JavaScript, HTML, CSS will be utilized to modify the existing system. The team does have experience with HTML, CSS but less experience with JavaScript. Score: 75 | A development environment using a single platform required. (Windows) JavaScript, HTML, CSS will be utilized to modify the existing system. The team does have experience with HTML, CSS but less experience with JavaScript. Score: 65 |
| Economic Feasibility Cost to develop: | 20% | As the new Platform is built in house, the cost is primarily the development machines. The developers of the system supply the machines. Thus reducing the cost to 0. Score: 100 | As the existing Platform is modified in house, the cost is primarily the development machines. The developers of the system supply the machines. Thus reducing the cost to 0. Score: 100 | As the existing platform will not be modified. There is no cost of hardware/software. The developers of the system supply the machines. Thus reducing the cost to 0. Score: 100 |
| Schedule Feasibility An assessment of how long the solution will take to design and implement. | 30% | Based on the experience of the team and questions asked to the client within the project, the project is quite feasible in the timeframe. Score: 90 | As it is a large project it would take a significant amount of time to learn and re-code the existing code as well as even more time to make the changes required. Score: 50 | Since there are no modifications to be made in this solution, the project is quite feasible but not an efficient solution. Score: 85 |
| Ranking: | 100% | 89.5 | 76.25 | 81.75 |

| Category | Description | Cost | Actual Expense |
| --- | --- | --- | --- |
| Computer | Windows PC | $600 | Developer Supplied |
| Computer | Mac | $2700 | Developer Supplied |
| Computer | Mac | $1400 | Developer Supplied |
| Computer | Windows PC | $700 | Developer Supplied |
| Software Fees | Open Source: PHP/ NetBeans | $0 | $0 |
| GoDaddy | Web Hosting | $7.99 monthly | $96 yearly |

## Appendix C – Cost Matrix

## Appendix D – Diary of Meetings

Tuesday, January 14, 2014 8PM – 11:00PM

In attendance: Leandro Calderin, Jerry Flores, Yishi Liu, Fernando Diaz, and Dr. Hooman Rezaei

Agenda: To meet with our mentor, discuss the overall objective for the project and go over what is needed in the first deliverable.

Summary: The mentor went over the current system and discussed its limitations and constrains. The mentor then showed us similar systems, which have a similar purpose. The team discussed what the mentor had shown.

Assigned task: Each member analyzed the current system.

Thursday, January 16, 2014 8PM – 9:30PM

In attendance: Leandro Calderin, Jerry Flores, Yishi Liu, and Fernando Diaz

Agenda: To go over the first deliverable and assign each member a section to complete.

Summary: We assigned each other a section of the deliverable to primarily work on. Our assignments were schedule to be due by the time of our next meeting on Saturday, January 18.

Assigned Task: Each member will take lead in a specific section. Once each section has been complete the team will merge the document. Once the document has been completed the team will together review and edit the first deliverable.

Fernando Diaz: High-level Definition of User Requirements, Problem Definition, and Diary of Meetings

Leandro Calderin: Purpose of New System, Definitions, Acronyms, and Abbreviations, Project schedule
Jerry Flores: Description of Current System, Recommendations, Background, and Cost Matrix

Yishi Liu: Alternative Solutions, Feasibility Matrix

Saturday, January 18, 2014 4PM – 7:00PM

In attendance: Leandro Calderin, Jerry Flores, Yishi Liu, and Fernando Diaz

Agenda: To merge what each member has completed for the first deliverable into one document. Meet to discuss the Project Plan and what each member will be doing in the project. Create the project plan. Create the presentation slides individually.

Summary: Each member’s individual documents were merged into one. As a team, each member looked over the completed the rough draft adding what they though was needed. Each member was assigned a part of the project to work on.

Assigned Task: Each member must individually work on his presentation slides.

Fernando Diaz: Membership, Secure Login

Leandro Calderin: Engine Listing, Parts Listing
Jerry Flores: Conferencing
Yishi Liu: Career Listing

# References

International Aircraft Engine Association (n.d.). Turbineengines.com. Retrieved January 18, 2014, http://www.turbineengine.org

Inventory Locator Service (n.d.). Ilsmart.com. Retrieved January 23, 2014, from http://auction.ilsmart.com

AviTrader Publications Corp (n.d.).  AviTrader.com. Retrieved January 18, 2014, from http://www.avitrader.com/about-us/

Penton (n.d.). SpeedNews.com. Retrieved January 18, 2014, http://speednews.com/about

International Society of Transport Aircraft Trading (n.d.). ISTAT.org. Retrieved January 18, 2014, http://www.istat.org

GA Telesis LLC (n.d.). GATelesis.com. Retrieved January 19, 2014, http://www.gatelesis.com

TES Aviation Group (n.d.). Tes-uk.com. Retrieved January 19, 2014,

http://www.tes-uk.com

From Wikipedia, the free encyclopedia (Modified January 17, 2014). Wikipedia.org. Retrieved January 19, 2014, http://en.wikipedia.org/wiki/Parts_Manufacturer_Approval