Logfile Analysis of the Pegasus Computing Cluster:

Feasibility Study and Project Plan

Michael D. Salerno

Ernesto Surribas

Emmanuel Infante

Florida International University
Course:        CIS 4911

Date:            February 3rd, 2014

Mentor:       Joel Zysman

Table of Contents

Abstract	3

1. Introduction	3

1.1 Problem Definition	3

1.2 Background	4

1.3 Definitions, Acronyms, and Abbreviations	4

1.4 Document Overview	5

2.  Feasibility Study	6

2.1 Description of the Current System	6

2.2 Purpose of New System	6

2.3 High-level Definition of User Requirements	7

2.4 Alternative Solutions	7

2.4.1 Description of Alternatives	7

2.4.2 Selection Criteria	8

2.4.3 Analysis of Alternatives	10

2.5	Recommendations	13

3. Project Plan	15

3.1 Project Organization	15

3.1.1 Project Personnel Organization	15

3.1.2 Hardware and Software Resources	16

3.2	Identification of Tasks, Milestones and Deliverables	16

4. Appendix	18

4.1 Appendix A - Schedule of Tasks and Milestones	18

4.2 Appendix B – Feasibility Matrix	20

4.3 Appendix C – Cost Matrix	22

4.4 Appendix D - Diary of Meetings	23

References	25

Abstract

Staff and Administration at the High Performance Computing center (HPC) at the University of Miami (UM) wish to optimize the Pegasus computing cluster.  In order to do so, they require analyses of Pegasus’ usage data, which can be found within its logfiles.  The main challenges to providing these analyses are the size of the data to be analyzed and the fact that it’s distributed across Pegasus’ computing nodes.  In order to overcome this obstacle, a massively parallel solution to data processing will be implemented using Hadoop and the MapReduce programming paradigm.  This will allow for R, a dedicated statistical programming language, to be used to analyze the logfiles in a manner that is neither memory-bound nor single threaded.  The results of the analyses will be made available for viewing in an intuitive format via a website that will allow users to request specific analytical reports.

# 1. Introduction

The need to analyze large quantities of distributed data is becoming increasingly ubiquitous.  These kinds of problems present a unique challenge to traditional enterprise warehousing platforms in that the cost to scale them becomes prohibitively high.  This has motivated the development of several software frameworks designed specifically to address the issues of  storing and processing large-scale data.  One such programming model, MapReduce, serves as a centerpiece for resolving these very issues which constitute one of the main challenges of this project.

The sections 1.1 and 1.2 of this chapter specify the problem addressed by the project and provide a backdrop for the motivation of its solution.  Section 1.3 defines key terms and abbreviations and section 1.4 provides a synopsis of the full document.

## 1.1 Problem Definition

The Pegasus computing cluster at University of Miami's Center for Computational Science is an IBM BladeCenter cluster with an aggregate 5,040 cores and 7.3 TB of memory.  It is a valuable resource for performing compute-intensive simulations and data analysis tasks[1].  HPC staff and administration would like to utilize statistical analyses of Pegasus log files in order to identify usage trends that will be used to make decisions regarding capacity planning, the data storage architecture, the system architecture, and code optimization.  The results of the analyses must be displayed in a useful and intuitive format; this will be accomplished using a website that will visualize the results using interactive charts.

## 1.2 Background

Big data analytics is a recently popularized term that refers to the collection and processing of large and complex data sets.  The size of these datasets requires computing professionals to think beyond the capabilities of traditional data processing applications such as database management systems.  Standard methods are memory-bound and often single-threaded; thus, they are unable to efficiently address the complex problems that arise when storing and processing very large data.  MapReduce is a popular programming paradigm utilized by modern massively scalable data processing software.  It is a framework for processing parallelizable problems across large datasets using a large number of computing nodes[5] and it is one of the most viable alternatives for dealing with massive amounts of data.  MapReduce splits big data sets into many smaller ones, processing each split separately and simultaneously on different computing nodes, and then gathering and aggregating the results of all the sub-processes to produce the final result.  This allows for large datasets to be processed much more efficiently and economically and provides virtually unlimited scalability.

MapReduce's favorable qualities for handling large-scale distributed data make it an obvious choice in the analysis of Pegasus log files.  It provides an efficient massively parallel solution to the complex problem of analyzing the log files distributed across Pegasus' nodes.

## 1.3 Definitions, Acronyms, and Abbreviations

Distributed Computing: Computing concept that refers to multiple computer systems working on a single problem

General Parallel File System:  Proprietary high-performance parallel file system designed for parallel access to large and/or rapidly changing data sets (product of IBM)

Hadoop: Open source software framework that enables the distributed processing of large data sets across clusters of commodity servers.

Map-Reduce: Programming model for processing large data sets with a parallel, distributed algorithm on a cluster

R: Programming language and software environment for statistical computing and graphics[11]

Python:  Python is programming language that is used in a wide variety of application domains[12]

SAS:  SAS is a software suite developed by SAS Institute for advanced analytics, business intelligence, data management, and predictive analytics[13]

Dreamweaver:  Dreamweaver is a web development tool sold by Adobe Systems[14]

Big Data: Massive volume of both structured and unstructured data

Log File: File that records events which happen while an operating system or other software runs

Churn:  Rate at which items move in or out of a collective over a specified period of time

Pegasus:  One of two high performance compute clusters located at the University of Miami Center for Computational Science

HDFS: Hadoop Distributed File System

WYSIWYG: What You See Is What You Get. Refers to a type of tool that gives constant feedback of how a website will look as you are constructing it, without having to compile and test.

## 1.4 Document Overview

Chapter two (2) addresses the feasibility study conducted for the current project. In particular, it describes the state of the current system in terms of limitations and constraints. In addition, this chapter depicts the purpose of the new system, a high-level definition of the user requirements –including security and privacy- as well as alternative solutions to the problem.

Chapter three (3) defines the Project Plan. This chapter focuses on personnel organization and hardware/software resources. Also, the final section of the chapter identifies tasks, milestones and deliverables during the software development process.

Chapter four (4) covers the document Appendix.  This chapter illustrates the project schedule, diary of meetings, and the feasibility and cost matrices necessary for the project.

Finally, section five (5) contains the references used throughout the document.

# 2.  Feasibility Study

This chapter demonstrates the need for a new system and subsequently considers potential solutions.  Section 2.1 describes the current system and points out the drawbacks that motivate a new system.  Section 2.2 describes the objectives of the new system and section 2.3 defines its user requirements.  An analysis of potential solutions is provided in section 2.4; section 2.5 presents recommendations based on the analysis.

## 2.1 Description of the Current System

The Center for Computational Science at University of Miami uses a General Parallel File System (GPFS) to provide concurrent high-speed file access to applications executing on multiple nodes of Pegasus' clusters[3][4].   GPFS quota gathering commands are able to generate Pegasus logfiles containing usage event information; each record includes the date and time of the event, the associated user name and file system, the amount space allocated, the amount of space used, and the percentage of allocated space used.  Pegasus updates its logfiles every five minutes[4].  The limitations of this system include the following:

- There is no subsystem in place for producing useful analytics based on the data made available by Pegasus logfiles.

- A solution to the problem of efficiently consolidating data for analysis from Pegasus' multiple nodes has not been implemented.

- There is no interface for providing useful and intuitive representations of metrics and trends extracted from Pegasus' usage data.

## 2.2 Purpose of New System

The new system will address all of the limitations of the current system.  Statistical computing techniques will be utilized in order to identify and analyze correlations and trends among the job and user data available in Pegasus' computing clusters.  Massively scalable data processing software will be used to address the aggregation of Pegasus' distributed data.  The results of the analysis will be displayed via a website; visualizations will be provided in the form of interactive charts.

Apache-Hadoop is purpose-built for big data analytics and is one of the most viable alternatives for dealing with massive amounts of data.

The massively parallel nature of the Hadoop framework gives Hadoop clusters incremental and virtually unlimited scalability.  The Map-Reduce distributed data processing framework greatly improves the speed at which information can be analyzed, as it is able to efficiently process large amounts of data in parallel.

## 2.3 High-level Definition of User Requirements

- The system shall perform preliminary analyses on Pegasus log files in order to measure informative usage metrics.

- The system shall apply a scalable solution for processing data distributed across Pegasus' nodes.

- The system shall correlate job and user information over Pegasus' clusters in order to produce broad analytics to be used for optimizing the Pegasus system.

- The system shall apply a scalable solution for aggregating the results of the analyses

- The system shall provide the analyses to end-users via a secure website

- The system shall produce interactive charts for representing the analyses on the website

- The system shall allow the user filtering options on reports to get further details.

## 2.4 Alternative Solutions

This section presents potential solutions, based on the high-level user requirements, and assesses their relative usefulness.  Section 2.4.1 describes alternatives to for each significant subsystem.  Section 2.4.2 specifies the selection criteria which are applied to each alternative in section 2.4.3 in order to analyze their feasibility.

### 2.4.1 Description of Alternatives

Refer to Appendices B and C for each alternative’s respective feasibility and cost matrix.

Alternatives for distributed data processing:

- Use Hadoop MapReduce to process the distributed log files in parallel and aggregate the results of statistical analyses.

- Use MongoDB and its implementation of MapReduce to produce a similar solution to alternative 1.

- Use the Message Passing Interface (MPI) system to develop a parallel application for analyzing the distributed logfiles.

Alternatives for data analysis:

- Use R with the RHadoop packages

- Use Python and the Pandas SciPy numPy or Pandas libraries

- Use SAS software suite

Alternatives for website construction:

- Use a website builder such as Wix or Wordpress

- Use website design software such as Dreamweaver

- Use an HTML editor

### 2.4.2 Selection Criteria

This section establishes the different criterion used to compare each alternative solution. The feasibility criteria are: Operational, Technical, Schedule and Economic.

Operational Feasibility

Performance

  - Does the system provide acceptable throughput and response time?

Information

  - Does the system provide end users and managers with timely, accurate, useful, and relevant information?

Economy

  - Does the system provide cost-effective services to the business?

  - Could costs be reduced?

Controls

  - Does system guarantee accuracy of the data and information?

Efficiency

  - Does system make maximum use of available resources to include people, time, and flow of forms?

Services

  - Does system provide reliable services?

  - Is the system flexible and expandable?

Technical Feasibility

Practicality

  - Can the necessary technology be easily applied to our problem?

Availability

  - Can we access the technology?

Technology

  - Does the necessary technology exist?

Expertise

  - Do we possess the necessary technical expertise needed to develop on the necessary relevant technology?

Scheduled Feasibility

Training

  - How long would it take to train developers to design and implement the solution?

Schedule Risk

  - Are the project deadlines reasonable?

  - How long will the solution take to be designed and implemented?

Deadlines

  - Is the project going to meet the proposed deadlines?

  - What are contingency options in case the deadlines are not met?

Economic Feasibility

Infrastructure

  - What are the costs of the required infrastructure?

Design and Development

  - What costs are involved in designing and developing the system?

  - What are the costs of installation and conversion?

Operational

  - What are the costs of maintaining the system and the personnel.

### 2.4.3 Analysis of Alternatives

Using the feasibility matrices in appendix C, the following tables analyze the pros and cons of each of the alternatives to the system’s three main components.

Data Processing Alternatives:

Alternative 1 – Hadoop MapReduce

Pros:

- Scalability. Hadoop is a highly scalable storage platform because it can store and distribute very large data sets across hundreds of inexpensive servers that operate in parallel[6]

- Open-source

- Cost effective

- Flexibility. Hadoop allows to easily process both structured and unstructured data

- Resilient to failure.  The Hadoop framework includes very robust fault tolerance mechanism.[7]

- The current files and project lend themselves well to the Map-Reduce selection and sort mechanism

Cons:

- Steepest learning curve among the alternatives

- Not suitable when intermediate processes need to run in isolation

- Terse documentation

Alternative 2 - MongoDB

Pros:

- Open-Source

- Suitable for simple group by and filtering

- Faster information retrieval[9]

Cons:

- MongoDB is single threaded[8][16]

- Data has to be in JSON or CSV format to be imported into MongoDB

- Focuses on storage and information retrieval rather than unstructured data processing

Alternative 3 - MPI

Pros:

- Suitable for iterative algorithms where nodes require data exchange

- Controls the parallel process in a more detailed fashion[10]

- Greatest level of expertise of all choices.

Cons:

- No fault tolerance mechanism available.

- Does not take advantage of data locality

- Message passing synchronization has to be dealt with by the programmer.

Data Analysis Alternatives:

Alternative 1 - R

Pros:

- Vast set of robust libraries conducive to statistical analysis

- Open-source

- Integrates with other languages easily

- Rcpp package enables calling C++ code when speed is critical

- RHadoop packages can facilitate Hadoop data management within the R environment

- Our data analyst is very familiar with R

Cons:

- Steepest learning curve among the alternatives

- Not as good as python for generic programming tasks (Workflow control and object-oriented programming)

- Terse documentation

Alternative 2 - Python

Pros:

- Open-source

- Shallow learning curve

- Intuitive and readable code

- Integrates with other languages easily

- Can use CPython package when speed is critical

Cons:

- Statistical analysis libraries and capabilities are not as powerful as R’s

- Team is generally not familiar with Python

Alternative 3 - SAS software suite

Pros:

- Handles large data sets very efficiently

- Tech support available

- Thoroughly documented

Cons:

- Expensive to license

- Poor integration between the SAS programming language and its statistical functions decreases usability

Website Alternatives

Alternative 1 - Website Builder (Wix, Wordpress etc)

Pros:

- Drag and Drop interface

- Easy and fast to use

- Little to no technical experience required

- WYSIWYG (What you see is what you get)

Cons:

- No plugin support

- Limited customizability

- No Server-side computation (PHP)

- No exporting to another server

Alternative 2 - Website Design Software

Pros:

- Feature-rich

- CSS inclusive

- WYSIWYG

Cons:

- Expensive

Alternative 3 - HTML Editor

Pros:

- Feature-rich

- All inclusive (HTML, CSS, PHP, Javascript)

- Free

Cons:

- Manually build from scratch

## Recommendations

Data Processing Alternatives:

After a careful review and analysis of the advantages and disadvantages associated with the three proposed frameworks –Hadoop MapReduce, MongoDB MR, MPI- we have selected Hadoop MapReduce as the most suitable choice. The rationale behind this decision is that for this particular step in the project, we will design a scalable solution for semi-unstructured data. The log files distributed across the nodes of the Pegasus computer cluster match this description. In addition, the fault tolerance mechanism provided by Hadoop is a major feature that we should exploit.

Data Analysis Alternatives:

R has been chosen as the best solution for performing data analyses for this project.  This is because R provides the most diverse and powerful set of tools free of cost.  Although SAS and python may be easier to wield, due to SAS’s available tech support and python’s intuitive syntax, our team has experience with R; thus, the learning curve is not an issue.  Additionally,

Website Construction Alternatives:

Using an HTML editor will offer the most flexibility and customizability for the least cost out of all the alternatives. While building the website from scratch will be necessary for choosing this alternative, it will be able to satisfy any requirement that the website may have. The need for accepting the analyses from the other modules, and displaying them in the interactive charts the website must include, will be served best by using this approach.

# 3. Project Plan

This chapter depicts the plan to be followed during this project. It includes the project organization in terms of personnel organization and also the software/hardware requirements. In addition, this section includes the identification of project tasks, milestones and deliverables, specifying the work breakdown that will be monitored.

## 3.1 Project Organization

The following section specifies the tasks associated with each participant in order to implement the system as well as the software and hardware requirements that will be necessary

### 3.1.1 Project Personnel Organization

There are three available resources in the project.  Based on that fact, the following tasks have been assigned to each of the participants:

Ernesto Surribas:

This task involves the use of the Hadoop MapReduce framework in a massively parallel fashion.

  - Will design scalable solutions for processing the data distributed among multiple nodes of the Pegasus computer cluster for further statistical analysis.

  - Will implement the software components for aggregating the results provided by the statistical analysis.

Michael D. Salerno:

This is task involves the use of statistical computing tools to develop modules that meet investigative requirements set by our client.

  - Will design and implement the analytical components of the system.

  - Will implement software components for producing accurate and robust analytical reports

Emmanuel Infante:

This is task involves the use of website construction tools to develop interactive charts and other user-friendly interfaces.

  - Will design and implement the website interface that will display the information generated by the statistical module and display it in an intuitive and useful manner.

  - Will implement different filtering options for the user to extract further data and clarify reports.

### 3.1.2 Hardware and Software Resources

The following list specifies the necessary software and hardware resources that will be used during the project:

Hardware:

- Pegasus Computer Cluster

  - 280 computing nodes each with 8 Xeon 2.6 GHz cores and 16 GB of memory

  - 700 computing nodes each with 4 Opteron 2.2 Ghz core and 4 GB of memory

  - Aggregate of 5,040 cores and 7.3 TB of memory

- Personal Computer with at least a 2.0GHz processor

- 3.5 GB (64 Bit) RAM

- 20 GB of available hard disk space

- DVD-ROM Drive

Software:

- JDK 1.7.0

- Windows 7 (x86 & x64)

- Linux Operating System

- Eclipse IDE

- JUnit

- Microsoft Project Plan

- Microsoft Office Suite

## 3.2	Identification of Tasks, Milestones and Deliverables

The following table shows the deliverables that will be composed during the project.

| Deliverable | Title | Date |
| --- | --- | --- |
| D1 | Feasibility Study and Project Plan | 02/03 |
| D2 | Requirements Document | 02/17 |
| D3 | Design Document | 03/03 |
| D4 | Final Document | 04/25 |

The following table provides a high level description of the tasks to be performed in this project.

| Milestones | Description |
| --- | --- |
| M1 | Feasibility Study |
| M2 | Project Plan |
| M3 | Requirements Elicitation and Analysis |
| M4 | System and Detailed Design |
| M5 | System Implementation and Testing |

The following table provides a high level description of the tasks to be performed in this project. Refer to Appendix A for a more detailed timeline.

| Task | Description | Duration | Dependencies |
| --- | --- | --- | --- |
| T1 | Problem Definition | 1 day | N/A |
| T2 | Purpose of New System | 2 days | T1 |
| T3 | Alternative Solution Study | 2 days | T1 & T2 |
|  | M1 realized |  |  |
| T4 | Identification of Tasks | 3 days | M1 |
| T5 | Project Organization | 3 days | T4 |
| T6 | Presentation | 1 day | T5 |
|  | M2 realized |  |  |
| T7 | Requirements Elicitation | 3 days | M2 |
| T8 | Requirements Analysis | 5 days | T7 |
|  | M3 realized |  |  |
|  | Presentation | 1 day | T8 |
| T9 | System Design | 5 days | M3 |
| T10 | Detailed Design | 5 days | T9 |
|  | M4 realized |  |  |
|  | Presentation | 1 day |  |
| T11 | Implementation and Unit Testing | 15 days | M4 |
|  | M5 realized |  |  |
| T12 | Integration and System Testing | 5 days | M5 |
|  | M6 realized |  |  |
| T13 | Poster | 4 days | M6 |
| T14 | Final Presentation | 1 day | M6 & T14 |

# 4. Appendix

## 4.1 Appendix A - Schedule of Tasks and Milestones

| - Task Name | Duration | Start | Finish |
| --- | --- | --- | --- |
| Senior Project | 72 days | Thu 1/16/14 | Fri 4/25/14 |
| Feasibility Study and Project Plan | 8 days | Thu 1/16/14 | Mon 1/27/14 |
| Problem Definition | 1 day | Thu 1/16/14 | Thu 1/16/14 |
| GANTT Chart | 5 days | Tue 1/21/14 | Sat 1/25/14 |
| Alternative Solution Study | 2 days | Fri 1/24/14 | Sat 1/25/14 |
| Feasibility Presentation | 2 days | Sat 1/25/14 | Mon 1/27/14 |
| Requirements Document | 16 days | Mon 1/27/14 | Mon 2/17/14 |
| Requirements Elicitation | 3 days | Tue 1/28/14 | Thu 1/30/14 |
| Requirements Analysis | 5 days | Thu 1/30/14 | Wed 2/5/14 |
| User Interface | 4 days | Wed 2/5/14 | Sat 2/8/14 |
| Requirements Presentation | 2 days | Sat 1/25/14 | Sun 1/26/14 |
| Design Document | 16 days | Mon 2/10/14 | Mon 3/3/14 |
| System Design | 5 days | Tue 2/11/14 | Sun 2/16/14 |
| Detailed Design | 5 days | Mon 2/17/14 | Fri 2/21/14 |
| Implementation and Unit Testing | 16 days | Mon 2/24/14 | Mon 3/17/14 |
| Integration & System Testing | 16 days | Mon 3/10/14 | Mon 3/31/14 |
| Test Cases | 5 days | Tue 3/11/14 | Sun 3/16/14 |
| Performance Testing | 5 days | Tue 3/11/14 | Sun 3/16/14 |
| Poster | 16 days | Mon 3/24/14 | Mon 4/14/14 |
| Debugging & Code Refinement | 15 days | Mon 4/7/14 | Fri 4/25/14 |
| Final Presentation | 15 days | Mon 4/7/14 | Fri 4/25/14 |
| Project Code & Related Documents | 5 days | Mon 4/21/14 | Fri 4/25/14 |

Start
Thu 1/16/14

Finish
Fri 4/25/14

Jan 19, '14

Feb 2, '14

Feb 16, '14

Mar 2, '14

Mar 16, '14

Mar 30, '14

Apr 13, '14

Feasibility Study and Project Plan
Thu 1/16/14 - Mon 1/27/14

Requirements Document
Mon 1/27/14 - Mon 2/17/14

Design Document
Mon 2/10/14 - Mon 3/3/14

Implementation and Unit Testing
Mon 2/24/14 - Mon 3/17/14

Integration & System Testing
Mon 3/10/14 - Mon 3/31/14

Poster
Mon 3/24/14 - Mon 4/14/14

Final Presentation
Mon 4/7/14 - Fri 4/25/14

Project Code & Related Documents
Mon 4/21/14 - Fri 4/25/14

## 4.2 Appendix B – Feasibility Matrix

## 4.2.1 Data Processing Feasibility Matrix

| Feasibility Criteria | Weight | Alternative 1 | Alternative 2 | Alternative 3 |
| --- | --- | --- | --- | --- |
|  |  | Operational Feasibility |  |  |
| Performance | 60% | HDFS allows close to optimal high scalability performance 5 | Depends on the initial structure of the data 3 | Reasonable scalability performance, not optimal 4 |
| Information |  | Detailed API documentation available 5 | Documentation available 4 | Documentation available 4 |
| Economy |  | Open source tool. No extra cost 5 | Open source tool. No extra cost 5 | Open source tool. No extra cost 5 |
| Control |  | Source Code is available 4 | Source Code is available 4 | Source Code is available 5 |
| Efficiency |  | Reliable job execution and fault tolerance 5 | Reliable but subject to data deserialization overhead 3 | Provides adequate features to complete the task but it does not take advantage of data locality 4 |
| Services |  | Reliable 4 | Reliable 4 | Less flexible 3 |
| Average Score |  | 4.6 | 3.83 | 4.16 |
|  | 20% | Technical Feasibility |  |  |
| Practicality |  | Excellent for computer clusters and multiple processing nodes 5 | Data deserialization overhead makes it less practical for large data sets 3 | Can be applied to the problem. 4 |
| Availability |  | Technology is accessible 4 | Technology is accessible 1 | Technology is accessible 5 |
| Technology |  | Tech does exist. 5 | Tech does exist. 5 | Tech does exist 5 |
| Expertise |  | Medium level of expertise 3 | Low level of expertise 2 | Medium/High Level of expertise. 4 |
| Average Score |  | 4.25 | 2.75 | 4.5 |

| Feasibility Criteria | Weight | Alternative 1 | Alternative 2 | Alternative 3 |
| --- | --- | --- | --- | --- |
|  |  | Schedule Feasibility |  |  |
| Training | 10% | Some training required 3 | Significant training required 2 | Some training required 3 |
| Schedule Risks |  | Can be implemented on time. 4 | Implementation could be delayed 2 | Can be implemented on time. 4 |
| Deadlines |  | The Deadlines can be met 4 | Most deadlines should be met 3 | The deadlines can be met 4 |
| Average Score |  | 3.66 | 2.33 | 3.66 |
|  | 10% | Economic Feasibility |  |  |
| Infrastructure |  | Estimated Cost: $0 5 | Estimated Cost: $0 5 | Estimated Cost: $0 5 |
| Design and Development |  | Approximately $0 5 | Approximately $0 5 | Approximately 0 5 |
| Operational |  | N/A | N/A | N/A |
| Average Score |  | 5.00 | 5.00 | 5.00 |
| Total Score |  | 4.08 | 3.5 | 4.08 |

## 4.2.2 Analytical Component Feasibility Matrix

| Feasibility Criteria | Weight | Alternative 1 | Alternative 2 | Alternative 3 |
| --- | --- | --- | --- | --- |
|  |  | Operational Feasibility |  |  |
| Performance | 60% | Fast and reliable response time; able to improve speed by embedding C/C++ code 5 | Reliable response time; able to improve speed by embedding C/C++ code 5 | Reliably fast response time 4 |
| Information |  | Terse but extensive documentation 3.5 | Documentation for relevant packages is available 4 | Completely documented 5 |
| Economy |  | Free and open source 5 | Free to use 5 | Requires expensive licensing 1 |
| Control |  | Written by statisticians; extensive and robust functionality 5 | Excellent data analyses packages mimicking some of R’s best features are available 4 | Extensive libraries and procedures available; analytical tools can be unwieldy 3.5 |
| Efficiency |  | Every aspect of the language was developed with statistical analyses in mind. Very conducive to efficient statistical programming 5 | sciPy, numPy, and Pandas packages are easy to use 4 | Unintuitive syntax and unwieldy characteristics for performing data analyses 2 |
| Services |  | Extensive library of reliable packages available. Mostly a do-it-yourself tool. 4 | Has a number of good packages available. Mostly a do-it-yourself tool. 3.5 | Most flexible and expandable. 5 |
| Average Score |  | 4.58 | 4.25 | 3.42 |
|  | 20% | Technical Feasibility |  |  |
| Practicality |  | Easy to download and set up. Excellent IDE’s available 5 | Easy to download at and set up. Excellent IDE’s available. 5 | Must be licensed; not as straightforward to access 3 |
| Availability |  | Technology freely accessible 5 | Technology is freely accessible 5 | It is available for purchase 3 |
| Technology |  | Technology Exists 5 | Technology Exists 5 | Technology Exists 5 |
| Expertise |  | We have the expertise 5 | We have some exposure 4 | We have little exposure 2 |
| Average Score |  | 5.00 | 4.75 | 3.25 |

| Feasibility Criteria | Weight | Alternative 1 | Alternative 2 | Alternative 3 |
| --- | --- | --- | --- | --- |
|  |  | Schedule Feasibility |  |  |
| Training | 10% | No training required 5 | Little training required 4 | Significant training required 2 |
| Schedule Risks |  | Minimal risk to schedule due to availability and familiarity with the language 5 | Low risk to schedule due to availability and the low amount of training required 4 | Requires licensing and significant training. Poses a significant risk to schedule 2 |
| Deadlines |  | Poses little risk to meeting deadlines 5 | Poses little risk to meeting deadlines 5 | Unknown complications pose a threat to meeting deadlines 3 |
| Average Score |  | 5.00 | 4.33 | 2.33 |
|  | 10% | Economic Feasibility |  |  |
| Infrastructure |  | Estimated Cost: $0 5 | Estimated Cost: $0 2 | Estimated Cost: $150 5 |
| Design and Development |  | Approximately $0 5 | Approximately $0 5 | Approximately $0 5 |
| Operational |  | N/A | N/A | N/A |
| Average Score |  | 5.00 | 5.00 | 3.50 |
| Total Score |  | 4.75 | 4.43 | 3.29 |

## 4.2.3 Website Construction Feasibility Matrix

| Feasibility Criteria | Weight | Alternative 1 | Alternative 2 | Alternative 3 |
| --- | --- | --- | --- | --- |
|  |  | Operational Feasibility |  |  |
| Performance | 60% | Web-based applications that runs slowly on certain browsers 3 | Very heavy program that takes a considerable amount of time to startup 3 | Fast, reliable response time. 5 |
| Information |  | The limitations aren’t clearly explained. 3 | Expansive help guides 4 | Many accurate materials available 4 |
| Economy |  | Free for basic building purposes. Paid for advanced tools. 4 | Would increase costs by a large amount. Can be expensive 2 | Does not increase costs at all. 5 |
| Control |  | Unlimited number of pages, but limited customizability 3 | WYSIWYG as well as source code is able to be edited. 4 | Accuracy guaranteed. Complete control granted. 5 |
| Efficiency |  | Drag and Drop interfaces are easy and fast to navigate. 5 | Has a learning curve and can be overwhelming. 3 | Gives features adequate to get the job done. 4 |
| Services |  | Reliable but need to pay for advanced tools 3 | Flexible and Reliable 4 | Most flexible and expandable. 5 |
| Average Score |  | 3.5 | 3.33 | 4.66 |
|  | 20% | Technical Feasibility |  |  |
| Practicality |  | Cannot be hosted on a separate server. 1 | Can be applied to the problem. 4 | Can be applied to the problem. 4 |
| Availability |  | Technology is accessible 4 | Not readily available. 1 | It is readily available 5 |
| Technology |  | Tech does exist. 5 | It does exist. 5 | It does exist 5 |
| Expertise |  | We have the expertise 4 | We need to learn 2 | We have the expertise. 4 |
| Average Score |  | 3.25 | 3 | 4.5 |

| Feasibility Criteria | Weight | Alternative 1 | Alternative 2 | Alternative 3 |
| --- | --- | --- | --- | --- |
|  |  | Schedule Feasibility |  |  |
| Training | 10% | Some training required 3 | Training is required to use advanced tools 2 | Uses existing skills. Little extra training 4 |
| Schedule Risks |  | Can be implemented on time. 4 | Training could make the development longer 2 | Can be implemented on time. 4 |
| Deadlines |  | The Deadlines can be met 4 | The Deadlines can be met 4 | The deadlines can be met 4 |
| Average Score |  | 3.66 | 2.66 | 4 |
|  | 10% | Economic Feasibility |  |  |
| Infrastructure |  | Estimated Cost: $0 5 | Estimated Cost: $399 2 | Estimated Cost: $0 5 |
| Design and Development |  | Approximately $0 5 | Approximately $399 2 | Approximately $0 5 |
| Operational |  | N/A | N/A | N/A |
| Average Score |  | 5.00 | 2 | 5.00 |
| Total Score |  | 3.516 | 3.064 | 4.446 |

## 4.3 Appendix C – Cost Matrix

## 4.3.1 Cost Matrix Data Processing

| Cost Matrix | Alternative 1 | Alternative 2 | Alternative 3 |
| --- | --- | --- | --- |
| Infrastructure | Pegasus Computer Cluster (already available) $0 | Pegasus Computer Cluster (already available) $0 | Pegasus Computer Cluster (already available) $0 |
| Design and Development | $0 | $0 | $0 |
| Operational | N/A | N/A | N/A |
| Totals | $9000 | $13500 | $9000 |

## 4.3.2 Cost Matrix for Analytical Component

| Cost Matrix | Alternative 1 | Alternative 2 | Alternative 3 |
| --- | --- | --- | --- |
| Infrastructure | open-source $0 | Open-source $0 | Proprietary: requires license $150 |
| Design and Development | $0 | $0 | $0 |
| Operational | $0 | $0 | $0 |
| Totals | $0 | $0 | $150 |

## 4.3.3 Cost Matrix for Website Construction

| Cost Matrix | Alternative 1 | Alternative 2 | Alternative 3 |
| --- | --- | --- | --- |
| Infrastructure | $0 | Dreamweaver: $399 | $0 |
| Design and Development | $0 | $0 | $0 |
| Operational | $0 | $0 | $0 |
| Totals | $0 | $399 | $0 |

## 4.4 Appendix D - Diary of Meetings

| Date | 01/16/2014 |
| --- | --- |
| Location | ECS237 |
| Start | 9:00 PM |
| End | 11:00 PM |
| In Attendance | Michael, Ernesto, Emmanuel |
| Agenda | - Research and choose project - Email mentor & professor |
| Summary of Discussion | Due to a NDA with the previous project chosen, and deciding to not sign it, we had to choose another project. After research on the available projects, and contacting the appropriate mentors for them, we chose the Hadoop and MapReduce project. |
| Assigned Tasks | - Research Hadoop and MapReduce - Schedule a meet up with Mentors |

| Date | 01/21/2014 |
| --- | --- |
| Location | Conference Call Bridge |
| Start | 10:00 AM |
| End | 10:30 AM |
| In Attendance | Michael, Ernesto, Emmanuel, Mr Joel Zysman, Dr. Zongjun Hu |
| Agenda | - Further detail about goals and specifics of project - Discuss setup steps and determine what resources wlll be necessary to complete the project |
| Summary of Discussion | We had a discussion about our backgrounds as professionals and developers. How we will fit in the scope of this project. We discussed the intended users of the system we are developing. We discussed specifics such as the interactive charts, and the two phases of the project. |
| Assigned Tasks | - Register CCS Accounts - View sample log data from Pegasus |

| Date | 01/22/2014 |
| --- | --- |
| Location | ECS241 |
| Start | 7:30 PM |
| End | 9:30 PM |
| In Attendance | Michael, Ernesto |
| Agenda | - Begin work on Feasibility Document - Research specific approaches in problem solving using MapReduce |
| Summary of Discussion | The discussion revolved around the background of MapReduce approaches to problem solving and agreeing on phrasing used to frame the problem. |
| Assigned Tasks | - Research user and system requirements - Research current system and limitations |

| Date | 01/23/2014 |
| --- | --- |
| Location | ECS241 |
| Start | 7:00 PM |
| End | 11:00 PM |
| In Attendance | Michael, Ernesto, Emmanuel |
| Agenda | - Discussion about formatting the deliverable. - Researching resources to cite in the deliverable - Get a first draft of the deliverable for Mentor Approval |
| Summary of Discussion | Discussion of specific chapters of the deliverable. Generated a significant amount of writing for first draft. |
| Assigned Tasks | - More research for further development of the deliverable - Format the deliverable |

| Date | 01/25/2014 |
| --- | --- |
| Location | ECS237 |
| Start | 12:30 PM |
| End | 5:30 PM |
| In Attendance | Ernesto, Michael, Emmanuel |
| Agenda | - Finalize written deliverable - Create presentation |
| Summary of Discussion | We split up different sections of the deliverable and tackled them separately. |
| Assigned Tasks | - Finalize specific roles for each group member |

# References

1.  http://ccs.miami.edu/?page_id=3749

2. http://tdwi.org/articles/2013/08/13/hadoop-changing-dw-paradigm.aspx

3.  http://www-03.ibm.com/systems/software/gpfs/

4.  Joel P Zysman, Director of High Performance Computing, University of Miami Center for    Computational Science

5.  http://static.googleusercontent.com/media/research.google.com/en/us/archive/mapreduce-osdi04.pdf

6.  http://www.cmu.edu/corporate/news/2007/features/andrew/what_is_andrew.shtml

7.  Plimpton, Steve. Sandia National Labs. "MapReduce and MPI"

8.  http://docs.mongodb.org/manual/core/map-reduce/

9.  MPI vs MapReduce     http://jasperpeilee.wordpress.com/2011/10/27/mpi-and-map-reduce/

10.  MapReduce http://www.cs.colorado.edu/~kena/classes/5448/s11/presentations/hadoop.pdf

11.  http://www.r-project.org/

13.  http://www.python.org/about/

14.  http://www.sas.com/en_us/software/sas9.html

15.  http://www.adobe.com/products/dreamweaver.html

16.  http://docs.mongodb.org/ecosystem/use-cases/hadoop/