## Slide 1: Project: Distributed Logfile Analysis with Hadoop and MapReduce Student: Emmanuel Infante Mentor: Joel Zysman
Project Plan
CIS 4911 Senior Project
School of Computing and Information Sciences
Florida International University
January 27, 2014

## Slide 2: My Role
Interface Programmer
  Website
  Charts
Project Manager
  Scheduling
  Monitoring
Artifacts
  UML Diagrams
  Requirements and Design Documents

## Slide 3: My Plan
Construct Poster 03/24 - 04/12
Demo 04/25
Import Analytical data and convert to interactive charts 03/10 – 03/28
Implement website framework 02/24 – 03/21
Assess feasibility of proposed project and set up a plan 01/13 – 02/03
Assess software requirements 01/27 – 02/17
Design intuitive interface design to meet client requirements 02/10 – 03/03
If there are complications that may delay the proposed schedule, then an analysis would have to be made with the client for a reduced set of requirements

## Slide 4: Feasibility of Alternatives
Website Builder
Website Design Software
HTML Editor

## Slide 5: Alternative 1 – Website Builder
Pros:
  Drag and Drop Interface
  Easy and fast to use
  Little to no technical experience required
  WYSIWYG (What you see is what you get)
Cons:
  No Plugin support
  Limited Customizability
  No Server-side computation (PHP)
  No exporting to another server

## Slide 6: Alternative 2 – Website Design Software
Pros:
  Feature-rich
  CSS inclusive
  WYSIWYG
Cons:
  Expensive

## Slide 7: Alternative 3 – HTML Editor
Pros:
  Feature-rich
  All inclusive (HTML, CSS, PHP, Javascript)
  Many plugin tools
Cons:
  Manually build from scratch

## Slide 8: Conclusion: Alternative 3 – HTML Editor
Offers the most flexibility and customizability for the least cost.
Can be used to build anything necessary, as long as the time is put in
Can be used to complete any user requirements that may be needed