## Slide 1: Project: <Distributed Logfile Analysis with Hadoop and MapReduce> Student: <Michael D. Salerno> Mentor: <Joel Zysman>
Project Plan
CIS 4911 Senior Project
School of Computing and Information Sciences
Florida International University
<01/27/2014>

## Slide 2: My Role
Statistical Programmer: Designing and implementing analytical components of the system. Involves use of statistical computing tools to develop modules that meet investigative requirements set by our client.
Project Leader: Responsible for setting goals, delegating tasks at a high level, and serving as the primary liaison with our client. Will also collaborate with teammates toward seamless integration of respective software components.
Artifacts: Use cases, sequence diagrams, class diagrams, and requirements and design documents. Collectively, these will completely specify the system function, architecture, and software design. The production of several of these will be a collaborative effort among the members of my team.

## Slide 3: My Plan
If complications prevent the timely implementation of the analytical modules, it will be necessary to negotiate with the client for a reduced set of requirements.
Construct Poster 03/24 - 04/12
Demo 04/25
Integrate analytical modules w/ Hadoop and website 03/10 – 03/28
Implement and test analytical modules 02/24 – 03/21
Assess feasibility of proposed project and set up a plan 01/13 – 02/03
Assess software requirements 01/27 – 02/17
Design statistical software modules to meet client requirements 02/10 – 03/03