Senior Project

CIS 4911 – U01

Human Hand Movement Visualization

Feasibility Study and Project Plan

Joseph Garcia

February 3, 2014

Mentor: Fatemeh Abyarjoo

Instructor: Masoud Sadjadi

Copyright © 2014 Joseph Garcia

# Abstract

The purpose of this study is to analyze the feasibility of developing a graphical user interface using Qt for the purpose of creating a user friendly way to instruct a user in applying MEMS inertial sensors to collect data and to then visualize the data obtained from the sensors.

This document also designs a plan for creating the graphical user interface including a list of tasks and deliverables as well as a project schedule.

Table of Contents

Abstract	ii

1	Introduction	1

1.1	Problem Defintion	1

1.2	Background	1

1.3	Definintions, Acronyms, and Abbrieviations	1

1.4	Overview of Document	1

2	Feasability Study	2

2.1	Description of Current System	2

2.2	Purpose of New System	2

2.3	High-level Definition of User Requiremetns	2

2.4	Alternative Solutions	2

2.4.1	Descriptions of Alternatives	2

2.4.2	Selection Criteria	2

2.4.3	Analysis of Alternatives	3

2.5	Recommendations	3

3	Project Plan	3

3.1	Project Organization	3

3.1.1	Project Personnel Organizaiton	3

3.1.2	Hardware and Software Resources	3

3.2	Identification of Tasks, Milestones, and Deliverables	4

4	Appendix	5

4.1	Appendix A – Project Schedule	5

4.2	Appendix B – Feaibility Matrix	5

4.3	Appendix C – Cost Matrix	6

4.4	Appendix D – Diary of Meetings	6

5	References	6

# Introduction

## Problem Definition

Data collected using MEMS inertial sensors attached to a hand needs to be visualized. It is desired for a graphical user interface to instruct a user to make use of the MEMS inertial sensors and to display the collected data in a visual format.

## Background

Data is collected using MEMS inertial sensors attached to a hand. This data is converted into positional data describing the position of the hand using MATLAB. A graphical user interface is desired to instruct the user in how to use the MEMS sensors and to visualize the positional data collected by the sensors

## Definitions, Acronyms, and Abbreviations

### Definitions

| Qt: | A cross-platform application framework; in this document “Qt” will refer specifically to the open source edition of Qt 5 [1]. |
| --- | --- |
| MATLAB: | A programming language and interactive environment for numerical computation and visualization [2]. |

### Acronyms and Abbreviations

| MEMS: | Micro-Electro-Mechanical Systems |
| --- | --- |
| GUI: | Graphical User Interface |
| WPF: | Windows Presentation Foundation [3] |
| GTK+: | GIMP Toolkit [4] |

## Overview of Document

This document consists of two primary sections: Feasibility Study and Project Plan.

Section 2 – Feasibility Study evaluates the proposed solution and examines alternatives to determine the effectiveness of the proposed solution.

Section 3 – Project Plan describes the project resources and schedule.

Appendices describing the project schedule, feasibility matrix, cost matrix, and diary of meetings follow these sections.

# Feasibility Study

## Description of Current System

Data is collected by MEMS inertial sensors attached to a hand. This data is output to a text file. The data is then processed by MATLAB to calculate hand position and output as a MAT-file.

## Purpose of New System

The new system will instruct the user on how to use the MEMS inertial sensors to collect hand positional data. This data is processed by MATLAB and the output from MATLAB will be displayed in a graphical format describing the position of the hand in relation to the earth and in relation to the user’s body.

## High-level Definition of User Requirements

The user is required to follow the instructions presented by the GUI describing how to make use of the MEMS inertial sensors. The user must then load the data generated by MATLAB to visualize the data.

## Alternative Solutions

Aside from Qt, there are many possible choices for creating a GUI to solve the described problem. As there are a great many solutions, only the most widely used GUI frameworks will be considered.

### Descriptions of Alternatives

| Qt: | A cross-platform UI framework [1]. |
| --- | --- |
| wxWidgets: | A C++ library providing a framework for creating applications [5]. |
| WPF: | A presentation system used to create GUIs for Microsoft .NET applications [3]. |
| GTK+: | A cross-platform UI framework [4]. |
| Swing: | A part of the Java Foundation Classes that is used in Java applications to create GUIs [6]. |
| Cocoa: | An application framework used to develop GUIs for OS X [7]. |

### Selection Criteria

Three areas of feasibility will be considered: operational, technical, and schedule feasibility.

- Operational feasibility will look at how effective the solution will be. It is desirable for the solution to be stable and easy to use.

- Technical feasibility will examine the complexity of development. It is desired for the solution to be extensible and maintainable after completion of this project. Therefore, it is important that the solution be developed using a framework that is widely known and commonly used. Additionally, it is necessary for the solution to work on Microsoft Windows.

- Schedule feasibility will examine how well the project deadlines can be met. Deadlines are described in Section 3.2 and Appendix A.

It is of primary importance that the solution be stable and easy to use; therefore, operational feasibility will be weighted most heavily. It is also important that all deadlines be met so schedule feasibility will be of secondary importance. The weights assigned to each are as follows:

- Operational feasibility: 50%

- Technical feasibility: 20%

- Schedule feasibility: 30%

Note: Economic feasibility will not be considered, as this project will have zero financial cost associated with it and any selected solutions will also have zero cost.

### Analysis of Alternatives

For the full feasibility matrix please refer to Appendix B.

The alternatives under consideration achieved the following scores:

- WPF:		95

- Cocoa:		80

- Qt:		87.5

- wxWidgets:	87.5

- GTK+:		87.5

- Swing:		87.5

## Recommendations

Based on the analysis of the selected alternatives I recommend that WPF be used for the creation of the UI. It is widely known and commonly used in the creation of UIs for Microsoft Windows. It also allows for easy use of Microsoft’s .NET framework allowing for many features to be implemented seamlessly.

# Project Plan

## Project Organization

### Project Personnel Organization

Joseph Garcia will write the necessary documentation as well as create the proposed solution.

### Hardware and Software Resources

WPF will be used for creating the GUI. All models displayed within the solution will be rendered using WPF or DirectX as appropriate.

## Identification of Tasks, Milestones, and Deliverables

The following documents will be written in an effort to define the solution:

- Feasibility Study and Project Plan (this document)

- Requirements Document

- Design Document

Following the planning phase the solution will be implemented in the following stages:

- Implementation and Unit Testing

- Integration and System Testing

- Debugging and Code Refinement

The solution will be presented and demonstrated upon completion. The following deliverables will be created for this purpose:

- Poster

- Final Presentation

- Project Code and Related Documents

All of the above will be made available to the client on or before the following dates:

|  | First Draft | Second Draft | Final Draft |
| --- | --- | --- | --- |
| Feasibility Study and Project Plan | January 20, 2014 | January 27, 2014 | February 3, 2014 |
| Requirements Document | February 3, 2014 | February 10, 2014 | February 17, 2014 |
| Design Document | February 17, 2014 | February 24, 2014 | March 3, 2014 |
| Implementation and Unit Testing | March 3, 2014 | March 10, 2014 | March 17, 2014 |
| Integration and System Testing | March 17, 2014 | March 24, 2014 | March 31, 2014 |
| Poster | March 31, 2014 | April 7, 2014 | April 14, 2014 |
| Final Presentation | April 14, 2014 |  | April 21, 2014 |
| Debugging and Code Refinement | April 14, 2014 | April 21, 2014 | April 25, 2014 |
| Project Code and Related Documents |  |  | April 25, 2014 |

# Appendix

## Appendix A – Project Schedule

## Appendix B – Feasibility Matrix

|  | Weight (%) | Qt | wxWidgets | WPF | GTK+ | Swing | Cocoa |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Operational Feasibility | 50% | Uses styles to appear as a native application. | Uses truly native widgets. | Native Windows framework. | Uses themes to appear as a native application. | Uses themes to appear as a native application. Requires JRE to be installed. | Native Mac OS X framework. |
|  | Score: | 75 | 100 | 100 | 75 | 75 | 100 |
| Technical Feasibility | 20% | Robust framework. | Only for GUI, must find external libraries. | Robust framework. Not cross-platform. | Robust framework. | Robust framework. | Robust framework. No Windows support. |
|  | Score: | 100 | 75 | 75 | 100 | 100 | 0 |
| Schedule Feasibility | 30% | No foreseeable problems with the proposed schedule. | Only for GUI, time will need to be spent finding additional libraries. | No foreseeable problems with the proposed schedule. | No foreseeable problems with the proposed schedule. | No foreseeable problems with the proposed schedule. | No foreseeable problems with the proposed schedule. |
|  | Score: | 100 | 75 | 100 | 100 | 100 | 100 |
| Total | 100% | 87.5 | 87.5 | 95 | 87.5 | 87.5 | 80 |

## Appendix C – Cost Matrix

There are no costs associated with this project.

## Appendix D – Diary of Meetings

January 14, 2014 - The client described the project’s requirements and goals.

# References

- Qt Project. http://www.qt-project.org

- MATLAB – The Language of Technical Computing. http://www.mathworks.com/products/matlab/

- Windows Presentation Foundation. http://msdn.microsoft.com/en-us/library/ms754130(v=vs.110).aspx

- The GTK+ Project. http://www.gtk.org

- wxWidgets. http://wxwidgets.org

- A Swing Architecture Overview. http://www.oracle.com/technetwork/java/architecture-142923.html

- Cocoa – OS X Technology Overview – Apple Developer. https://developer.apple.com/technologies/mac/cocoa.html