Senior Project

CIS 4911 – U01

Human Hand Movement Visualization

Final Document

Joseph Garcia

April 23, 2014

Mentor: Fatemeh Abyarjoo

Instructor: Masoud Sadjadi

Copyright © 2014 Joseph Garcia

# Executive Summary

The purpose of this document is to describe the development of a user interface for visualizing motion data collected from a human hand using MEMS inertial sensors. An in-depth look at the planning, design, implementation, and testing phases will be examined.

Table of Contents

Executive Summary	ii

1	Introduction	1

1.1	Problem Definition	1

1.2	Scope of System	1

1.3	Development Methodology	1

1.4	Definitions, Acronyms, and Abbreviations	1

1.4.1	Definitions	1

1.4.2	Acronyms and Abbreviations	1

1.5	Overview of Document	1

2	Feasibility Study	2

2.1	Description of Current System	2

2.2	Description of Alternative Systems Considered	2

2.3	Recommended Solution	2

3	Project Plan	3

3.1	Project Organization	3

3.1.1	Project Personnel	3

3.1.2	Hardware and Software Resources	3

3.2	Identification of Tasks, Milestones, and Deliverables	3

3.3	Cost Estimate	4

4	System Requirements	4

4.1	Functional Requirements	4

4.2	Requirements Analysis	4

4.2.1	Use Case Model	4

4.2.2	Static Model	5

4.2.3	Dynamic Model	5

5	System Design	7

5.1	Overview	7

5.2	Subsystem Decomposition	7

5.3	Hardware and Software Mapping	7

5.4	Persistent Data Management	8

5.5	Security and Privacy	8

6	Detailed Design	8

6.1	Overview	8

6.2	Static Model	8

6.3	Dynamic Model	9

6.4	Code Specification	9

7	System Validation	9

7.1	Subsystem Tests	10

7.2	System Tests	10

7.3	Evaluation of Tests	12

8	Glossary	13

9	Appendix	13

9.1	Appendix A – Project Schedule	13

9.2	Appendix B – Complete Use Cases	13

9.3	Appendix C – User Interface Designs	15

9.4	Appendix D – Analysis Models	15

9.5	Appendix E – Design Models	19

9.6	Appendix F – Documented Class Interfaces	20

9.7	Appendix G – Test Drivers and Stubs	21

9.8	Appendix H – Diary of Meetings and Tasks	21

10	References	21

# Introduction

This section will examine the problem and the development methodology used in developing a solution to the problem. Definitions will conclude the section.

## Problem Definition

Data collected using MEMS inertial sensors attached to a hand needs to be visualized. It is desired for a graphical user interface to instruct a user to make use of the MEMS inertial sensors and to display the collected data in a visual format.

## Scope of System

The solution provides a user interface that will allow data to be loaded in either text or MAT-file formats. It then provides a visualization of the loaded data.

## Development Methodology

The solution was developed using the Waterfall software process model. Development followed the following process:

- Requirements analysis

- Design analysis

- Implementation

- Integration

- Testing

- Deployment

## Definitions, Acronyms, and Abbreviations

### Definitions

| MATLAB: | A programming language and interactive environment for numerical computation and visualization. [1] |
| --- | --- |

### Acronyms and Abbreviations

| MEMS: | Micro-Electro-Mechanical Systems |
| --- | --- |
| GUI: | Graphical User Interface |
| WPF: | Windows Presentation Foundation [2] |

## Overview of Document

This document consists of the following sections:

Section 2 – Feasibility Study describes the state and limitations of the current system and alternatives considered.

Section 3 – Project Plan describes the schedule for the project.

Section 4 – System Requirements describes the requirements that the solution needed to meet.

Section 5 – System Design describes the overall design of the system.

Section 6 – Detailed Design describes in detail the design of the system.

Section 7 – System Validation describes the testing done on the system.

Section 8 – Glossary provides definitions for any technical terms in this document.

Appendices follow these sections.

# Feasibility Study

## Description of Current System

Data is collected by MEMS inertial sensors attached to a hand. This data is output to a text file. The data is then processed by MATLAB to calculate hand position and output as a MAT-file. Currently there is no method of easily visualizing this data.

## Description of Alternative Systems Considered

The alternative systems considered are shown in the following feasibility matrix:

|  | Weight (%) | Qt | wxWidgets | WPF | GTK+ | Swing | Cocoa |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Operational Feasibility | 50% | Uses styles to appear as a native application. | Uses truly native widgets. | Native Windows framework. | Uses themes to appear as a native application. | Uses themes to appear as a native application. Requires JRE to be installed. | Native Mac OS X framework. |
|  | Score: | 75 | 100 | 100 | 75 | 75 | 100 |
| Technical Feasibility | 20% | Robust framework. | Only for GUI, must find external libraries. | Robust framework. Not cross-platform. | Robust framework. | Robust framework. | Robust framework. No Windows support. |
|  | Score: | 100 | 75 | 75 | 100 | 100 | 0 |
| Schedule Feasibility | 30% | No foreseeable problems with the proposed schedule. | Only for GUI, time will need to be spent finding additional libraries. | No foreseeable problems with the proposed schedule. | No foreseeable problems with the proposed schedule. | No foreseeable problems with the proposed schedule. | No foreseeable problems with the proposed schedule. |
|  | Score: | 100 | 75 | 100 | 100 | 100 | 100 |
| Total | 100% | 87.5 | 87.5 | 95 | 87.5 | 87.5 | 80 |

## Recommended Solution

Windows Presentation Foundataion was selected as the solution because it runs natively on Microsoft Windows and it provides a robust framework in the .NET framework providing many tools to support development of the solution.

# Project Plan

This section will examine the planned schedule for the analysis of the requirements necessary for the development of the solution.

## Project Organization

### Project Personnel

Joseph Garcia will write the necessary documentation as well as create the proposed solution.

### Hardware and Software Resources

Development will be done on hardware and software owned by Joseph Garcia.

## Identification of Tasks, Milestones, and Deliverables

The following documents were be written in an effort to define the solution:

- Feasibility Study and Project Plan (this document)

- Requirements Document

- Design Document

Following the planning phase the solution was implemented in the following stages:

- Implementation and Unit Testing

- Integration and System Testing

- Debugging and Code Refinement

The solution will be presented and demonstrated upon completion. The following deliverables will be created for this purpose:

- Poster

- Final Presentation

- Project Code and Related Documents

All of the above was made available to the client on or before the following dates:

|  | First Draft | Second Draft | Final Draft |
| --- | --- | --- | --- |
| Feasibility Study and Project Plan | January 20, 2014 | January 27, 2014 | February 3, 2014 |
| Requirements Document | February 3, 2014 | February 10, 2014 | February 17, 2014 |
| Design Document | February 17, 2014 | February 24, 2014 | March 3, 2014 |
| Implementation and Unit Testing | March 3, 2014 | March 10, 2014 | March 17, 2014 |
| Integration and System Testing | March 17, 2014 | March 24, 2014 | March 31, 2014 |
| Poster | March 31, 2014 | April 7, 2014 | April 14, 2014 |
| Final Presentation | April 14, 2014 |  | April 21, 2014 |
| Debugging and Code Refinement | April 14, 2014 | April 21, 2014 | April 25, 2014 |
| Project Code and Related Documents |  |  | April 25, 2014 |

## Cost Estimate

The software will be developed using freely available solutions. Therefore, there will be zero cost.

# System Requirements

This chapter describes the requirements that the solution must meet.

## Functional Requirements

The system shall run on Microsoft Windows.

The system shall load data from a file.

The system shall display a visualization of the rotation of a hand.

The system shall display a visualization of the rotation of a thumb.

## Requirements Analysis

### Use Case Model

Refer to Section 9.2 - Appendix B for the full use cases.

An overview of the use cases are shown in the following diagram:

### Static Model

The static model is shown in the following class diagram:

### Dynamic Model

The following sequence diagrams represent the dynamic model:

Load File:

Next Data Point:

Previous Data Point:

# System Design

This section will provide a high level overview of the system design.

## Overview

The system will follow a Model-View-Controller design pattern as illustrated in the following diagram:

The UserInterface module represents the Views and Controllers.

The VisualizationRenderer and MovementData modules represent the Model.

## Subsystem Decomposition

The solution consists of only a single subsystem, which is described in Section 5.1. Use cases for this subsystem can be found in Section 9.2 – Appendix B.

## Hardware and Software Mapping

The solution uses the .NET framework, which runs in a virtual machine on a computer running windows. This is shown in the deployment diagram below:

## Persistent Data Management

No data needs to be stored by the solution.

## Security and Privacy

There are no security or privacy concerns for the solution.

# Detailed Design

This section will describe in detail the design of the system.

## Overview

The system uses a Model-View-Controller architecture as described in Section 2.1. The Views and Controllers represent the user interface. The Model is represented by the data and the operations performed on the data. The actions performed by the Model are described in more detail in Section 3.3.

## Static Model

The structure of the system is shown in the class diagram below:

- The UserInterface will use FileLoader to load data from a file into MovementData.

- VisualizationRenderer will read data from MovementData and create a visualization.

- The UserInterface will display the results of VisualizationRenderer in DataDisplay.

## Dynamic Model

The most significant operations will be performed in the VisualizationRenderer class. This will be creating a 3D representation of a hand and the transformations applied to it. This is detailed in the state machine below:

## Code Specification

The VisualizationRenderer class is the main control object of the system and is described in Section 6.2 and Section 6.3. Code for VisualizationRenderer is in Section 9.7 Appendix G.

# System Validation

This section describes the methodology used to test the solution.

## Subsystem Tests

Each class within the system was tested individually followed by testing while interfaced with associated classes. This systematic testing approach allowed for a high degree of confidence that the system performed as expected.

## System Tests

The following are sunny and rainy day test cases for each Use Case:

| Test Case ID | U01-T01 |
| --- | --- |
| Purpose | This test case is a sunny day test for opening a file. This tests that a user selects a valid file and that movementData contains the expected result. |
| Test Setup Environment | The environment used was the testing solution provided by Visual Studio. |
| Test Inputs | The file contained valid input in the form of Hand X Rotation, Hand Y Rotation, Hand Z Rotation, Thumb X Rotation, Thumb Y Rotation, Thumb Z Rotation, Thumb Theta as follows: 50, 60, 70, 10, 20, 30, 45 |
| Expected Outputs | movementData is expected to have the data as follows: movementData.HandRotationSequence = { {50, 60, 70 } } movementData.ThumbRotationSequence = { {10, 20, 30 } } movementData.ThetaSequence = { 45 } |

| Test Case ID | U01-T02 |
| --- | --- |
| Purpose | This test case is a sunny day test for opening a file. This tests that a user cancels before selecting a file |
| Test Setup Environment | The environment used was the testing solution provided by Visual Studio. |
| Test Inputs | The file is NULL. |
| Expected Outputs | The system closes the Open File dialog without performing an action. |

| Test Case ID | U01-T03 |
| --- | --- |
| Purpose | This test case is a rainy day test for opening a file. This tests that a user selects a invalid file. |
| Test Setup Environment | The environment used was the testing solution provided by Visual Studio. |
| Test Inputs | The file contained invalid input in the form of Hand X Rotation, Hand Y Rotation, Hand Z Rotation, Thumb X Rotation, Thumb Y Rotation, Thumb Z Rotation as follows: 50, 60, 70, 10, 20, 30 |
| Expected Outputs | movementData is expected to have the data as follows: movementData.HandRotationSequence = { {50, 60, 70 } } movementData.ThumbRotationSequence = { {10, 20, 30 } } movementData.ThetaSequence = { 0 } |

| Test Case ID | U02-T01 |
| --- | --- |
| Purpose | This test case is a sunny day test for loading the next data point when the next data point exists. |
| Test Setup Environment | The environment used was the testing solution provided by Visual Studio. |
| Test Inputs | Current index = 0 and Max index = 2. Next button is clicked. |
| Expected Outputs | The system updates the render with a render representing the next data point. |

| Test Case ID | U02-T02 |
| --- | --- |
| Purpose | This test case is a sunny day test for loading the next data point when the next data point exists. |
| Test Setup Environment | The environment used was the testing solution provided by Visual Studio. |
| Test Inputs | Current index = 3 and Max Index = 5. Next button is clicked. |
| Expected Outputs | The system updates the render with a render representing the next data point. |

| Test Case ID | U02-T03 |
| --- | --- |
| Purpose | This test case is a rainy day test for loading the next data point when the next data point does not exist. |
| Test Setup Environment | The environment used was the testing solution provided by Visual Studio. |
| Test Inputs | Current index = 0 and Max Index = 1. Next button is clicked. |
| Expected Outputs | The system should not advance to the next data point. |

| Test Case ID | U03-T01 |
| --- | --- |
| Purpose | This test case is a sunny day test for loading the previous data point when the prevous data point exists. |
| Test Setup Environment | The environment used was the testing solution provided by Visual Studio. |
| Test Inputs | Current index = 1 and Max index = 2. Previous button is clicked. |
| Expected Outputs | The system updates the render with a render representing the previous data point. |

| Test Case ID | U03-T02 |
| --- | --- |
| Purpose | This test case is a sunny day test for loading the previous data point when the previous data point exists. |
| Test Setup Environment | The environment used was the testing solution provided by Visual Studio. |
| Test Inputs | Current index = 3 and Max Index = 5. Previous button is clicked. |
| Expected Outputs | The system updates the render with a render representing the previous data point. |

| Test Case ID | U03-T03 |
| --- | --- |
| Purpose | This test case is a rainy day test for loading the previous data point when the previous data point does not exist. |
| Test Setup Environment | The environment used was the testing solution provided by Visual Studio. |
| Test Inputs | Current index = 0 and Max Index = 1. Previous button is clicked. |
| Expected Outputs | The system should not advance to the previous data point. |

## Evaluation of Tests

| Test | Result |
| --- | --- |
| U01-T01 | Success |
| U01-T02 | Success |
| U01-T03 | Success |
| U02-T01 | Success |
| U02-T02 | Success |
| U02-T03 | Success |
| U03-T01 | Success |
| U03-T02 | Success |
| U03-T03 | Success |

# Glossary

| MATLAB: | A programming language and interactive environment for numerical computation and visualization. [1] |
| --- | --- |
| MEMS: | Micro-Electro-Mechanical Systems |
| GUI: | Graphical User Interface |
| WPF: | Windows Presentation Foundation [2] |

# Appendix

## Appendix A – Project Schedule

## Appendix B – Complete Use Cases

| Use Case | Open a file |
| --- | --- |
| Actor | User |
| Precondition | Software is running and accepting input. |
| Actions | - User selects “open file” button. - User selects file to be loaded. |
| Postcondition | File is loaded and result is displayed. |
| Exception | File is invalid. |

| Use Case | Load next data point |
| --- | --- |
| Actor | User |
| Precondition | Data is loaded and visualization is displayed. |
| Actions | - User selects next item button. |
| Postcondition | The visualization is updated with the next point of data. |
| Exception | The next point of data does not exist. |

| Use Case | Load previous data point |
| --- | --- |
| Actor | User |
| Precondition | Data is loaded and visualization is displayed. |
| Actions | - User selects previous item button. |
| Postcondition | The visualization is updated with the previous point of data. |
| Exception | The previous point of data does not exist. |

## Appendix C – User Interface Designs

## Appendix D – Analysis Models

## Appendix E – Design Models

## Appendix F – Documented Class Interfaces

FileLoader // Loads data into MovementData from filename

-

-

FileLoader(String filename, MovementData movementData)

VisualizationRenderer // Creates 3D scene and applies transformations

-

Viewport3D Viewport // View representing 3D scene

int TotalAnimations // total number of rotations

Vector3D CurrentHandRotation // current rotation of hand

double CurrentThumbPosition // current rotation of thumb on plane of hand

Vector3D CurrentThumbRotation // current rotation of thumb

-

VisualizationRenderer(MovementData movementData)

void startNextAnimation() // start animation for next rotation

Void startPreviousAnimation() // start animation for previous rotation

ObjFileReader // loads 3D Mesh from .obj file

-

Point3DCollection HandVs // collection of hand vertices

Int32Collection HandFs // collection of hand triangle indices

Point3DCollection ThumbVs // collection of thumb vertices

Int32 Collection ThumbFs // collection of thumb triangle indices

-

ObjFileReader()

HandModel // creates 3D models of hand and thumb from mesh

-

Geometry3DModel Model // hand model

Geometry3DModel ThumbModel // thumb model

-

HandModel()

MovementData // contains rotational data

-

Vector3DCollection HandRotationSequence // ordered collection of hand rotations

Vector3DCollection ThumbRotationSequence // collection of thumb rotations

List<double> ThetaSequence // ordered collection of theta values

-

void addRotation(Vector3D handRotation, Vector3D thumbRotation) //adds rot

void clearData() // clears all collections

MainWindow // User interface window

-

-

MainWindow()

## Appendix G – Test Drivers and Stubs

No test drivers or stubs were created in testing the solution.

## Appendix H – Diary of Meetings and Tasks

January 14, 2014 - The client described the project’s requirements and goals.

February 4, 2014 – My mentor discussed adding thumb movement to the project with me.

February 25, 2014 – My mentor described the structure of the data.

March 25, 2014 – My mentor further clarified aspects of the data including the position of the axes and angles being in radians.

# References

- MATLAB – The Language of Technical Computing. http://www.mathworks.com/products/matlab/

- Windows Presentation Foundation. http://msdn.microsoft.com/en-us/library/ms754130(v=vs.110).aspx