# Merchant Online Store

CIS 4911 – U01

Instructor: Masoud Sadjadi

Alicia Felix

Maikel Jordan

Mentor: Sonia Centeno

February 3, 2014

Abstract

Today, online shopping is a common way to purchase items by internet users.  Even though online shopping accounts for a major source of income, Intimo’s online merchant store is performing many important data management processes manually. Intimo wishes to automate some of its data management processes in order to make the online ordering process more efficient for both users and personnel. Also, in order to be more competitive, Intimo wants to implement certain trending marketing strategies.

This document intends to give a high level overview of the current problem that Intimo is facing as well as a proposed solution. An estimated time frame for delivery and a project plan will also be included in this Feasibility and Project Plan document.

Table of Contents

- Introduction………………………………………………………………………………………...…..3

  - Problem definition………………………………………………………………………………...3

  - Background………………………………………………………………………………………..3

  - Definitions, Acronyms, and Abbreviations………………………………………………….……4

  - Assumptions………………………………………………………………………………………4

  - Overview of document……………………………………………………………………………4

- Feasibility Study………………………………………………………………………………..………6

  - Description of Current System (Limitations and Constraints) ………………………..………….6

  - Purpose of New System…………………………………………………………………...………6

  - High-level Definition of User Requirements…………………………………………..………….7

  - Alternative Solutions……………………………………………………………………...………8

    - Description of Alternatives……………………………………………………...…………8

    - Selection Criteria………………………………………………..……………………..…12

    - Analysis of Alternatives……………………..……………………………………….......12

  - Recommendations…………………………………………………………………………..……14

- Project Plan………………………………………………………………………………………..….15

  - Project Organization……………………………………………………………………………..15

    - Project Personnel Organization…………………………………………………………..15

    - Hardware and Software Resources ……………………………………………..…..……15

  - Identification of Tasks, Milestones and Deliverables………………………………………...…16

- Appendix……………………………………………………………………………………………...18

  - Appendix A - Project schedule…………………………………………………………………..18

  - Appendix B – Feasibility Matrix……………………………………………………………...…19

  - Appendix C – Cost Matrix………………………………………………………………….……20

  - Appendix D - Diary of Meetings……………………………………………………………...…21

- References………………………………………………………………………...…………………..25

- Introduction

Intimo is a lingerie and sleepwear clothing brand that can be found in about 1,500 department and specialty stores worldwide (“Customer Service: About Us - Intimo.com."). Customers can also order products through their online store Intimo.com. Chapter 1 explains a problem they currently have with their online ordering system as well as some background information. This chapter also includes some necessary definitions and acronyms that are used throughout the document. Finally, the chapter summarizes an overview of the document.

  - Problem Definition

Today, some of Intimo’s online ordering post-processing mechanisms are being performed manually.  This is costly to the company in that it is critically time consuming and the volume of work is rather extensive. Much of the work involved is redundant when in today’s standard online ordering systems these processes are commonly automated.

Intimo needs to approach certain online marketing strategies with an upbeat pace, particularly those that that deal with customer retention and product sales pattern analysis. As of now, they do not have a data analysis system in place that can help in making business decisions.

  - Background

Currently, most of the online stores implement an Online Transaction Processing (OLTP) to facilitate and manage transaction-oriented applications like inventory updates, credit card transactions, and so on. Due to the sensitive nature of OLTP, data security mechanisms should be implemented to protect the data integrity and to prevent data theft. In synchronizing IOS with YMIM it is important to follow standard integration policies and data security.

Not only do most online stores implement an OLTP to benefit from, but they also incorporate online marketing strategies like data analysis and customer retention.

  - Definitions, Acronyms, and Abbreviations

Acronyms:

UML: Unified Modeling Language

IOS: Intimo Ordering System

DB: Database

YMIM: Yahoo Merchants Integration Module

OLTP: Online Transaction Processing

JMS: Java Messaging Service

FSPP: Feasibility Study and Project Plan Document

PSP: Product Sales Predictor

CR: Customer Retention

BAU: Business as usual (process continuation)

  - Assumptions

The following is a list of assumptions considered in this document:

- One day is equivalent to three hours of work.

- As noted in the project schedule in section 4.5, some tasks will overlap with each other thus, in the cost matrix in section 4.3, some hours might count towards different services.

- YMIM provides sales and customer reports

- Intimo’s website hosting and domain information and unrestricted access will be provided.

  - Overview of the Document

Chapter 2 describes how the current IOS works including its limitations and constraints. A high-level explanation to the proposed solution to the current IOS will be described, as well as the user requirements. An alternative solution will also be included. Finally, some recommendations for the current IOS will be shared with regards to maintaining and enhancing the process.

Chapter 3 begins with a project plan to monitor both the full project execution and the project organization which includes the milestones and deliverables. Hardware and software resources will be itemized in this chapter.

Chapter 4 contains related appendixes including: the project schedule, feasibility matrix, cost matrix, and the diary of meetings.

Chapter 5 is a list of all the references used throughout the document.

- Feasibility Study

Chapter 2 begins with an explanation of the current IOS that needs to be replaced. It is followed by a brief description of the purpose of the new system that is being proposed along with the requirements of the user. Alternative solutions are suggested in the case that the primary solution cannot be executed. To close this chapter, several recommendations for the IOS will be stated.

  - Description of Current System (Limitations and Constraints)

Yahoo Merchant Solutions is Intimo’s current merchant provider. When an order is processed, some functions that are being manually performed today need to be automated. Below is a list of what needs to be improved:

- When carriers generate the shipping labels which contain the carrier information and tracking number, the order is not being updated on the merchant site.

- When an order is processed and an ordered item is out of stock, an email is manually sent out to the customer informing them that the item is not available.

- In order to view the breakdown of order prices (refund, total, taxes, fees), the system administrator needs to manually view each order’s profile page.

- Intimo’s inventory DB is not periodically synchronized with the merchant DB which causes the inventory to not be properly updated and allows customers to order items that are out of stock.

- The current system lacks a customer retention program.

- The current system lacks a data analytics tool to assist in managing marketing strategies.

  - Purpose of New System

The new system will enhance some of its current functionalities by automating processes like the shipping information management which “can reduce costs associated with answering customer queries about order shipping status” (“Updating Tracking Status Automatically”). Also, it will include a notification system for customers.

The new system order report will conveniently show the order prices breakdown in order to avoid having to manually check this for each order. In addition, the new system will implement a synchronization mechanism to keep both Intimo’s and merchant’s DBs in synch. To implement the required functionalities, it has been established by Intimo and Yahoo to use the YMIM provided web services.

Finally, the new system will have a customer retention program as well as a product sales predictor tool that will assist Intimo in reaching out to customers and enhancing the management of their marketing approaches.

  - High-level Definition of User Requirements

The following are the processes that Intimo wants to be automated:

  - R1: Upload and update the shipping label information, containing carrier and tracking number, at the merchant site through an e-mail.

  - R2: Upon processing an order, notify customer of unavailable items

- R3: Update an existing order summary report with relative price information

  - R4: Synchronize Intimo’s inventory DB (MySQL) with the merchant account through YMIM to restrain customers from ordering more than what is in stock.

Note: These functions can only be modified by using the YMIM’s framework and offered reports, because of this, it is understood that there should not be source code changes needed. At this point, after a more thorough analysis of the YMIM – AMT – Intimo’s DB process flow and relative high level architecture, it is speculatively concluded that only configuration changes are required in order to resolve these issues.

The following are the new functionalities that will be added to the DAT system:

- R5: Create a PSP tool to analyze and predict what products are more popular during a certain period of time.

- R6: Implement a system that will keep track of customers who abandoned items in their shopping cart (Shopping Cart Abandonment)

- R7: Implement a system that will keep track of customers who have not purchased any items after a certain period of time (We Miss You Campaign)

Note: These three functions were proposed by the Merchant Online Store team to expand on the scope and complexity of the project, and they will be completed in addition to the original customer requirements. These requirements were discussed with the client and agreed upon.

Note: Upon further discussion with the client, it has been concluded –and agreed upon- that R2 will not be feasible to implement.

Note: After discussing with Yahoo, it has been concluded that R3 cannot be completed. The MOS team submitted a Feature Request to Yahoo (available upon request).

  - Alternative Solutions

    - Description of Alternatives

For the requirements R1, R3 and R4, YMIM was selected because Intimo is currently using it as their merchant site and they want to keep using this service. However an alternative solution for requirements concerning automatable functionality directly related to YMIM (R1, R3, R4) could be:

Brief Description

Implementing a messaging service like JMS which responds to requests asynchronously.

Financial Impacts

Would have to be implemented from scratch. Would require many hours of development.

Funding and Affordability

N/A

Risk

High Risk – This would have to be a brand new application, thus needing comprehensive testing.

Technical Analysis

The processing and post-processing of multiple orders could very occasionally be a non-atomic process, which could cause a data transmission bottleneck when the data is transmitted via HTTP. JMS offers an asynchronous alternative to this problem.

Three alternative solutions for requirement R5 and R7 are described below:

Brief Description

Both of these requirements can be completed by using a Desktop Application.

Financial Impacts

The application would need to be implemented from scratch. Would require an average number of hours of development given Development Team’s prior experience.

Funding and Affordability

N/A

Risk

No Risk – Only end-use training

Technical Analysis

A desktop application is suited to execute functionalities like the ones asked in these requirements. It is to be run only within the end-user’s computers assuring data security. Technically there are no open source resources that can be used create the desktop application however the necessary tools are easily obtainable. The development team has the necessary knowledge and experience to succeed with this approach.

Brief Description

Both of these requirements can be completed by using a Command Prompt Application.

Financial Impacts

The application would need to be implemented from scratch. Few hours of development.

Funding and Affordability

N/A

Risk

No Risk – Only end-use training

Technical Analysis

A command prompt application is suited to execute functionalities like the ones asked in these requirements. It is to be run only within the end-user’s computers assuring data security. In fact, this approach, functionality wise an technicality wise as comprehensive, and complex as the Desktop approach. The down side is the poor user friendliness it offers which has a negative impact in the end-user training. The upside of using this approach is the development simplicity as it lacks GUI. Technically there is little variety of open source resources that can be used create the command prompt application however the necessary tools are easily obtainable. The development team has the necessary knowledge and experience to succeed with this approach.

Brief Description

Both of these requirements can be completed by using a Web Application.

Financial Impacts

The application would need to be implemented from scratch. Would require many hours of development.

Funding and Affordability

N/A

Risk

No Risk – Only end-user training

Technical Analysis

A web application is suited to execute functionalities like the ones asked in these requirements. Although it makes the application more scalable and accessible across the web, it is less secure than the other two approaches and as complex to implement as the Desktop approach. Technically there is a variety of open source resources that can be used create the web application. The development team has the necessary knowledge and experience to succeed with this approach.

For R6, the alternatives are:

Brief Description

Shopping cart abandonment offered online solutions. (jilt)

Financial Impacts

The application would have to be integrated with a third-part web-based solution which will need to be paid for on a regular basis.

Funding and Affordability

Cost is approximately $100 per month.

Risk

No Risk – Only end-user training

Technical Analysis

N/A

Brief Description

An applet would need to be implemented to be constantly running on Intimo’s current website. This applet would collect customer relevant information like customer’s e-mail, last name, first name, etc, by managing web site session cookies.

Financial Impacts

The application would need to be implemented from scratch. Would require many hours of development.

Funding and Affordability

N/A

Risk

Medium Risks. Customer loss due to unlikely (but possible) applet mal functioning on the client side. Customer might have to reload the web page due to unlikely (but possible) applet mal functioning on the client side. Some web clients might not support applet’s framework thus prompting the customer to download/install such software.

Technical Analysis

Technically there is a variety of open source resources that can be used create the web application. The development team has the necessary knowledge and experience to succeed with this approach.

Brief Description

A servlet would need to be implemented onto Intimo’s server side (on the hosting site). This servlet would act as a back-end writer to store the customer relevant information like customer’s e-mail, last name, first name, etc. Also, it would act as a controller to determine what customers or potential customers abandoned the shopping cart at any given moment.

Financial Impacts

The application would need to be implemented from scratch. Would require an average number of hours of development.

Funding and Affordability

N/A

Risk

No Risk

Technical Analysis

Technically there is a variety of open source resources that can be used create the web application. The development team has the necessary knowledge and experience to succeed with this approach.

    - Selection Criteria

The selection criteria are based on the following:

- Client consensus and approval.

- Development Team’s knowledge and experience using the necessary software, resources and tools.

- Total development time.

- Availability of development software, resources and tools.

- Third party Services, web services, licensing and other software related charges and fees.

- Data integrity and security.

- Risk

- Application deployment constraints (Web servers, application servers, domain name and maintenance, etc)

- Application user friendliness.

    - Analysis of Alternatives

For the requirements R1, R3 and R4, YMIM was selected because Intimo is currently using it as their merchant site and they want to keep using this service. This is the business as usual alternative to these requirements; enhance the process as described in the requirements is the only action needed.

The benefits of using JMS as an alternative to YMIM (http) include the following:

- Request and response messages are reliably sent.

- The server does not need to be up and running when the client sends a one-way request

- One-way requests can be sent to multiple servers simultaneously.

- JMS means asynchronous processing - the client sends the message and doesn't necessarily wait for a response. JMS can be used in a point-to-point queue fashion or publish/subscribe.

For R5 and R7 the alternative analysis is as follows:

- A desktop application is suited to execute functionalities like the ones asked in these requirements. It is to be run only within the end-user’s computers assuring data security.

- A command prompt application is suited to execute functionalities like the ones asked in these requirements. It is to be run only within the end-user’s computers assuring data security. In fact, this approach, functionality wise an technicality wise as comprehensive, and complex as the Desktop approach. The down side is the poor user friendliness it offers which has a negative impact in the end-user training. The upside of using this approach is the development simplicity as it lacks GUI.

- A web application is suited to execute functionalities like the ones asked in these requirements. Although it makes the application more scalable and accessible across the web, it is less secure than the other two approaches and as complex to implement as the Desktop approach.

- The three alternatives have the same No Risk classification.

For R6 the alternative analysis is as follows:

- The Jilt alternative: The application would have to be integrated with a third-part web-based solution which will need to be paid for on a regular basis.

- The applet alternative: An applet would need to be implemented to be constantly running on Intimo’s current website. This applet would collect customer relevant information like customer’s e-mail, last name, first name, etc, by managing web site session cookies. Medium Risks are to be expected: Customer loss due to unlikely (but possible) applet mal functioning on the client side. Customer might have to reload the web page due to unlikely (but possible) applet mal functioning on the client side. Some web clients might not support applet’s framework thus prompting the customer to download/install such software.

- The servlet alternative: This solution would need to be implemented onto Intimo’s server side (on the hosting site) .This might bring some additional hosting costs if the hosting package does not support/run Java. This servlet would act as a back-end writer to store the customer relevant information like customer’s e-mail, last name, first name, etc. Also, it would act as a controller to determine what customers or potential customers abandoned the shopping cart at any given moment. This is a minimal risk solution in that eiher the e-mail collection is enforced in the check out front page or the scope of the requirement might be limited to registered users.

  - Recommendations

For the requirements R1, R3 and R4, YMIM was selected because Intimo is currently using it as their merchant site and they want to keep using this service.

For requirements R5 and R7, based on the data integrity, data security, deployment constraints, and the user friendliness arguments, it is recommended to use the Desktop Application approach. The development team also recommends that, for future releases, the Web Application solution be implemented.

For requirement R6, based on the minimal risk criterion, it is recommended to use the Servlet application alternative.

- Project Plan

Chapter 3 is dedicated to MOS’s project plan which begins with the organization of the project. The organization is divided into two sections which are the personnel organization and the hardware and software resources. The chapter concludes with identifying the tasks and milestones that are necessary in order to successfully complete the project.

  - Project Organization

    - Project Personnel Organization

There are two resources available for this project. Although both will be directly involved in the full life cycle of the project (implementation, documentation and execution) they will individually be responsible for the following:

- Alicia:

  - Shipping Information Management

  - Out-of-stock Customer Notification (Not feasible)

  - Intimo’s Analytics:

    - Products Sale Predictor

    - We Miss You Campaign (CR)

- Maikel:

  - Order Report Upgrade (Not feasible)

  - Shopping Cart Abandonment Management (CR)

  - DB Synchronization

    - Hardware and Software Resources

The hardware requirements are as follows:

- Processor: Pentium or above

- Memory: at least 2GB of RAM

- Hard Disk: at least 1GB of free space

- Operating System: Windows XP or above

The software requirements are as follows:

- SoapUI 4.6.1 or above

- NetBeans 7.2

- Microsoft Office 2013

- GanttProject 2.6

- Microsoft Project 2013

- StarUML 5.0.2

- AMT

- SQL Server 2008

- MySQL Workbench

  - Identification of Tasks, Milestones, and Deliverables

The identified milestones and deliverables along with their completion dates are as follows:

- Milestone 1 – Project Plan – February 3, 2014

- Milestone 2 – Requirement Analysis – February 17, 2014

- Milestone 3 – System Design – March 3, 2014

- Milestone 4 – Implementation – March 17, 2014

- Milestone 5 – Project Execution – April 25, 2014

The identified tasks are as follows:

- Project Plan:

| Task Number | Description | Duration (days) | Dependencies |
| --- | --- | --- | --- |
| T1 | Purpose of System | 3 | None |
| T2 | Project Organization | 2 | T1 |
| T3 | Project Schedule | 2 | T2 |
| T4 | Final Deliverable | 15 | T3 |

- Requirement Analysis:

| Task Number | Description | Duration (days) | Dependencies |
| --- | --- | --- | --- |
| T1 | Functional Requirements | 3 | None |
| T2 | Analysis of System Requirements | 7 | T1 |
| T3 | UML Diagrams | 5 | T2 |
| T4 | Final Deliverable | 16 | T3 |

- System Design:

| Task Number | Description | Duration (days) | Dependencies |
| --- | --- | --- | --- |
| T1 | System Design | 5 | None |
| T2 | Detailed Design | 6 | T1 |
| T3 | UML Diagrams | 4 | T2 |
| T4 | Final Deliverable | 16 | T3 |

- Implementation:

| Task Number | Description | Duration (days) | Dependencies |
| --- | --- | --- | --- |
| T1 | Implementation | 13 | None |
| T2 | Unit Testing | 4 | T1 |

- Project Execution:

| Task Number | Description | Duration (days) | Dependencies |
| --- | --- | --- | --- |
| T1 | Implementation | 10 | None |
| T2 | Integration and System Testing | 10 | T1 |
| T3 | Final Presentation | 10 | T2 |

Please refer to the Gantt chart in Chapter 4 - Appendix A chart 4.1.1 to view the project schedule.

- Appendix

Chapter 4 is the appendix section of this document.  This chapter will include the project schedule which is a Gantt chart that illustrates the intended project schedule. Following, are the feasibility matrix and the cost matrix. Finally, the chapter ends with the minutes taken during the team meetings.

For reference throughout the chapter, below is a list of the requirements:

- Requirement 1 – Shipping Information Management

- Requirement 2 – Out-of-stock Customer Notification

- Requirement 3 – Order Report Upgrade

- Requirement 4 – DB Synchronization

- Requirement 5 – Shopping Cart Abandonment Management

- Requirement 6 – Products Sale Predictor

- Requirement 7 – We Miss You Campaign

  - Appendix A – Project Schedule

Chart 4.1.1 Project Schedule

  - Appendix B – Feasibility Matrix

For requirements R1, R3 and R4 there are no feasible alternatives, only the client’s YMIM option. The JMS alternative, proposed by the Development Team is however assessed below:

| Feasibility Criteria | Weight | Option 1 (YMIM) | Option 2 (JMS) |
| --- | --- | --- | --- |
| Technical | 20% | No learning curve. BAU Score: 100 | Total rewrite of system. No BAU. Learning curve expected. Training expected. Score: 50 |
| Operational | 30% | Minimal impact. BAU. Score: 100 | No user impact. Not BAU but transparent to end-user Score: 75 |
| Economic | 30% | No additional cost. Score: 100 | Possible additional premium hosting costs. Score: 50 |
| Schedule | 20% | Deadline should be met. Projected delivery date: 4/24/2014 Score: 100 | Deadline should be met. Projected delivery date: 4/24/2014 Score: 100 |
| Ranking | 100% | 100 | 67.5 |

For requirements R5 and R7 the feasibility matrix is shown below:

| Feasibility Criteria | Weight | Option 1 (DESKTOP) | Option 2 (WEB) | Option 3 (CMD) |
| --- | --- | --- | --- | --- |
| Technical | 20% | Minimal learning curve. Score: 90 | Minimal learning curve. Score: 80 | No learning curve. Score: 100 |
| Operational | 30% | Good User Acceptance Score: 80 | Very Good User Acceptance Score: 90 | Poor User Acceptance Score: 15 |
| Economic | 30% | No additional cost. Score: 100 | Possible additional basic hosting costs. Score: 75 | No additional cost. Score: 100 |
| Schedule | 20% | Deadline should be met. Projected delivery date: 4/24/2014 Score: 100 | Deadline should be met. Projected delivery date: 4/24/2014 Score: 100 | Deadline should be met. Projected delivery date: 4/24/2014 Score: 100 |
| Ranking | 100% | 92 | 85.5 | 74.5 |

For requirements R6 the feasibility matrix is shown below:

| Feasibility Criteria | Weight | Option 1 (Jilt) | Option 2 (Applet) | Option 3 (Servlet) |
| --- | --- | --- | --- | --- |
| Technical | 20% | Minimal learning curve. Score: 90 | No learning curve. Score: 100 | No learning curve. Score: 100 |
| Operational | 30% | BAU. Transparent to the End-User (Customer) Score: 100 | Medium End-User (Customer) Acceptance. Applet causing possible renderization problems. Score: 60 | Medium End-User (Customer) Acceptance. Score: 70 |
| Economic | 30% | Additional Costs involved. ($100 per month) Score: 10 | No additional cost. Score: 100 | Possible additional hosting costs (if Intimo’s hosting is basic). Score: 75 |
| Schedule | 20% | Deadline should be met. Projected delivery date: 4/24/2014 Score: 100 | Deadline should be met. Projected delivery date: 4/24/2014 Score: 100 | Deadline should be met. Projected delivery date: 4/24/2014 Score: 100 |
| Ranking | 100% | 71 | 88 | 83.5 |

  - Appendix C – Cost Matrix

| Service | Resources | Hours per Person | Total Hours |
| --- | --- | --- | --- |
| Project Planning | 2 | 22.5 | 45 |
| Requirement Analysis | 2 | 24 | 48 |
| System Design | 2 | 24 | 48 |
| Implementation | 2 | 34.5 | 69 |
| Requirement 1 | 1 | 5 | 5 |
| Requirement 2 | 0 | 0 | 0 |
| Requirement 3 | 1 | 5 | 5 |
| Requirement 4 | 1 | 10 | 10 |
| Requirement 5 | 1 | 16 | 16 |
| Requirement 6 | 1 | 16 | 16 |
| Requirement 7 | 1 | 17 | 17 |
| Unit Testing | 2 | 6 | 12 |
| Requirement 1 | 1 | 3 | 3 |
| Requirement 2 | 0 | 0 | 0 |
| Requirement 3 | 1 | 3 | 3 |
| Requirement 4 | 1 | 2 | 2 |
| Requirement 5 | 1 | 2 | 2 |
| Requirement 6 | 1 | 2 | 2 |
| Requirement 7 | 1 | 2 | 2 |
| Project Execution | 2 | 10 | 20 |
| Requirement 1 | 1 | 3 | 3 |
| Requirement 2 | 0 | 0 | 0 |
| Requirement 3 | 1 | 3 | 3 |
| Requirement 4 | 1 | 3 | 3 |
| Requirement 5 | 1 | 3 | 3 |
| Requirement 6 | 1 | 4 | 4 |
| Requirement 7 | 1 | 3 | 3 |

  - Appendix D – Diary of Meetings

Diary Entry 1:

Date: Wednesday, January 15, 2014

Location: ECS Lab 237

Start time: 12:15 pm

End time: 2:00 pm

In Attendance: Alicia Felix, Maikel Jordan

Late: N/A

Agenda:

- Start working on the first rough draft of the Feasibility Study and Project Plan

Summary of Discussion:

- Need More information about the project from Sonia

- Need an example of the copyright section and the background section

- Worked on Chapter 1 and Chapter 2 of the deliverable

Assigned Tasks:

- Meet Friday at 12:15 PM

- Talk to Sonia to get the information that is needed

Diary Entry 2:

Date: Friday, January 17, 2014

Location: Panera Bread

Start time: 12:15 pm

End time: 2:00 pm

In Attendance: Alicia Felix, Maikel Jordan

Late: N/A

Agenda:

  - Continue working on the first rough draft of the Feasibility Study and Project Plan

Summary of Discussion:

  - Review the email sent by Sonia

  - Come up with the milestones and tasks

  - Worked on Chapter 2 and Chapter 3 of the deliverable

Assigned Tasks:

  - Meet Monday at 12:15 PM

  - Alicia – Work on the project schedule and introduce chapter 4

  - Maikel – Work on the background

Diary Entry 3:

Date: Monday, January 20, 2014

Location: Starbucks

Start time: 12:15 pm

End time: 1:30 pm

In Attendance: Alicia Felix, Maikel Jordan

Late: N/A

Agenda:

  - Finish working on the first rough draft of the Feasibility Study and Project Plan

Summary of Discussion:

  - Work on cost matrix and feasibility matrix

  - Worked on Chapter 4 and Chapter 3 of the deliverable

Assigned Tasks:

  - Talk to Sonia about adding functionalities to the project

Diary Entry 4:

Date: Saturday, January 25, 2014

Location: ECS 237 Lab

Start time: 10:00 am

End time: 12:00 pm

In Attendance: Alicia Felix, Maikel Jordan

Late: N/A

Agenda:

- Conference call with mentor to update requirements and view the current system

Summary of Discussion:

- Updated FSPP second draft

- Discussed with mentor the fourth requirement which will be to upgrade the order report

Assigned Tasks:

- Work on individual presentations

- Submit second draft

Diary Entry 5:

Date: Wednesday, January 29, 2014

Location: Burger King

Start time: 12:00 pm

End time: 2:00 pm

In Attendance: Alicia Felix, Maikel Jordan

Late: N/A

Agenda:

- Talk about the new requirements for the project

Summary of Discussion:

- Elaborated on the new requirements and did some research on them

- Fixed some parts of the deliverable

Assigned Tasks:

- Work on individual presentations

- Look up alternatives for our assigned tasks

Diary Entry 6:

Date: Saturday, February 1, 2014

Location: ECS Lab 237

Start time: 1:00 pm

End time: 6:00 pm

In Attendance: Alicia Felix, Maikel Jordan

Late: N/A

Agenda:

- Finish the final document of FSPP

Summary of Discussion:

- Worked on feasibility study

- Worked on feasibility matrix and cost matrix

Assigned Tasks:

- Turn in the document on Moodle

- References

"Customer Service: About Us - Intimo.com." Customer Service: About Us - Intimo.com. N.p., n.d. Web. 15 Jan. 2014.

"Jilt." Jilt. N.p., n.d. Web. 30 Jan. 2014. <http://getjilt.com/pricing/>.

"Updating Tracking Status Automatically." Yahoo! Help. Yahoo, 27 Dec. 2013. Web. 17 Jan. 2014. <http://help.yahoo.com/kb/index?y=PROD&page=content&id=SLN19401&actp=search&viewlocale=en_US&searchid=1389818465682&locale=en_US&y=>.