# Programming Language

Feasibility Study & Project Plan

February 3, 2014

CIS 4911 - Senior Project (U01)

Members:

Erik Edrosa

Leo Shao

Mentor:

Ziyuan Meng

Instructor:

Masoud Sadjadi

Juan Caraballo

# ABSTRACT

This document will give the reader an overview of the planned programming language. Said overview will include the syntax and basic functionalities such as the main method, primitives, and basic data structure. The feasibility study will present a large pool of possible implementations for the language. The language will not be designed with the intent of stability but rather as an experiment to push the boundaries in what is possible in a programming language. Besides basic functionalities of the language there will also be high level implementations.

# Table of Contents

ABSTRACT

Table of Contents

1. Introduction

1.1 Problem definition

1.2. Background

1.3. Definitions, Acronyms, and Abbreviations

1.4. Overview of document

2. Feasibility Study

2.1. Description of Current System

2.2. Purpose of New System

2.3. High-level Definition of User Requirements

2.4. Alternative Solutions

2.4.1. Description of Alternatives

2.4.2. Selection Criteria

2.4.3. Analysis of Alternatives

2.5. Recommendations

3. Project Plan

3.1. Project Organization

3.1.1. Project Personnel Organization

3.1.2. Hardware and Software Resources

3.2. Identification of Tasks, Milestones and Deliverables

4. Appendix

4.1. Appendix A - Project schedule

4.2. Appendix B - Feasibility Matrix

4.3. Appendix C - Cost Matrix

4.4. Appendix D - Diary of Meetings

5. References

# 1. Introduction

## 1.1 Problem definition

A common occurrence in the design of a programming language is the implementation of features of commonly recurring programming patterns used by programmers. Examples of some features include for loops, incrementing a variable by one, and data structures.The use of design patterns are one such common technique of many software engineers in the design of new systems. The problem is then to design a new programming language and a compiler for the language which implements features to simplify the use of software design patterns.

## 1.2. Background

Most modern day programming languages are derived from older languages. Our language is no different. Syntax wise, the language will be familiar to c++. As for how advanced functionalities will be implemented, there will be additional operators such as those in functional languages. In this sense, the use will be able to program in more than a purely imperative manner.

## 1.3. Definitions, Acronyms, and Abbreviations

| Bison | An open source version of Yacc |
| --- | --- |
| compiler | A software that converts source code into an executable program |
| Cygwin | A tool that provides a linux like environment for windows |
| Declarative/functional programming | Expresses what the program should do without saying how |
| Design Pattern | General reusable solution to a commonly occurring problem within a given context in software design |
| Flex | An open source version of Lex |
| Imperative programming | Describes computation in terms of statements that change a program state |
| Lex | A lexical analyzer generator |
| LLVM | A collection of modular and reusable compiler and toolchain technologies. |
| LLVM-J | A llvm wrapper that allows you to use java. |
| LLVM IR | Intermediate Representation code used by the LLVM compiler. |
| MinGW | A minimalist development environment for native Microsoft Windows applications |
| Object-Oriented programming | A programming language model organized around objects rather than "actions" and data rather than logic. |
| OS | Operating System |
| PLY(Python Lex-Yacc) | An implementation of lex and yacc parsing tools for Python. |
| Python 3 | A high level programming language that works on all operating systems |
| Scanner | A program which converts a stream of characters into tokens |
| Yacc | Yet Another Compiler Compiler program that generators parsers |

## 1.4. Overview of document

This document will give a general idea to what we plan to accomplish in creating a programming language. The second section is the Feasibility Study, the section includes a description of current programming languages, the purpose of the new system, a high-level definition of user requirements, and a comparison of different solutions.

# 2. Feasibility Study

## 2.1. Description of Current System

There are many existing languages and their compilers, we will focus on describing a few popular examples. The Java programming language is an imperative Object-Oriented programming language where a program can be written once and then run on many different computer systems. While Java supports the implementation of design patterns our language will greatly simplify use of design patterns. The C++ programming language is a low-level imperative Object-Oriented programming language similar to Java in regard to design pattern implementation. Python is a high level programming imperative Object-Oriented programming language with some functional programming aspects. The Python programming language has several features which solve a couple of design patterns which include first class functions and classes.

## 2.2. Purpose of New System

The purpose of the new system is to create a new general purpose programming language which simplifies the creation and use of design patterns as a feature of the language. The system shall be able to be run on multiple computer systems and execute the new programming language.

## 2.3. High-level Definition of User Requirements

The system has several user requirements. The system shall take a user’s  program file and output an executable program. The system shall output a help description when the user issues a help option. The system shall output a descriptive error when the user enters a bad input file.

## 2.4. Alternative Solutions

### 2.4.1. Description of Alternatives

There are several alternative solutions to simplify the implementation of design patterns in a programming language. For programming languages which support a robust macro system, macros can be defined to simplify the implementation of a couple of design patterns. The next alternative is to implement a programming language compiler for a specific computer architecture.  Another alternative is to implement the system using the LLVM compiler infrastructure to target multiple computer architecture as well as other compiler tools.

For the implementation of a compiler, several solutions were examined. For a Scanner and Parser, they can be implemented by scratch which requires more time to implement. The next alternative is to use Lex and Yacc or open source alternatives Flex and Bison which requires the definition of grammars and tokens for the programming language as input and outputs a C program which scans and parses the source code. For the code generation portion of a compiler, can be implemented to write a binary for the specific system. Another option is to translate the programming language to another language which can then use of the target language’s compiler. Finally, the last option is to use the LLVM compiler infrastructure to generate LLVM IR which can then use LLVM’s compiler tools to create binaries.

### 2.4.2. Selection Criteria

Operational Feasibility - This describes how much of our problem description that we plan on accomplishing. What exactly can our compiler do?

Technical Feasibility - This describes the skill level required to accomplish said task.

Economic Feasibility - The monetary cost to do each task.

Schedule Feasibility - The amount of time do each task.

### 2.4.3. Analysis of Alternatives

Guaranteed Implementations - This is our core implementation. Once we have this done we know that at the very least our compiler can compile and run a basic program. I would say that with this part done we are 60% complete.

Essential Implementations - This would be the type of usability that many modern program languages provide. These include basic data structures and functions. With this part done we would be 90% complete.

Additional Implementations - This would be some type of implementation that is normally not seen in other languages. With some additions we would be 100% complete with said task.

1.0 version - This would be the potential that our programming language could become. This would be outside the scope of our project.

The choices for the different code generators lie primarily in the time required to do the code generation. Since it has been decided that we will be using llvm we now need to decide whether to directly use the llvm library or use a wrapper library. While I am quite familiar with java, the poor documentation and the lack of direct integration with PLY makes it more complicated to use. Directly using llvm library would be too time consuming as everything would have to be done manually. Using llvmpy will greatly speed things up as there won’t be a need to create all things manually and it comes with a great tutorial.

## 2.5. Recommendations

We recommend that if the reader wanted to try and design a programming language to follow the LLVM tutorial. To create a parser the user would be advised to use PLY.

# 3. Project Plan

## 3.1. Project Organization

### 3.1.1. Project Personnel Organization

The project consist of two developers and a mentor. The developer Erik Edrosa will work on the implementing and designing the solutions to several design patterns for the new programming language as well as define the language with Lex and Yacc. The next developer Leo Shao will work on the implementation and design of data structures and additional functions for algorithm prototyping. The mentor for the project, Ziyuan Meng, will oversee the project and provide advice on the creation of the programming language.

### 3.1.2. Hardware and Software Resources

The hardware requirements for the system is minimal, only requiring a personal computer to develop and run the system. There is several software resources required for the developing on the system, a Unix-like environment like a Linux distribution, OS X, or Cygwin and MinGW for Windows OS. The system also requires the LLVM compiler infrastructure project, python 3, llvmpy, and Python Lex-Yacc library.

## 3.2. Identification of Tasks, Milestones and Deliverables

The project is broken down into several deliverables which contain several tasks related to the completion of deliverable drafts. Each deliverable has 2-3 tasks which are related to the completion of drafts. The project also contains three milestones pertaining to the design of the new programming language. The first milestone is the finalization of the overall design of the language which includes the grammar which defines the language. The second milestone is the completion of the Lex and Yacc grammars, essentially translating the programming language design from the previous milestone into actual code. The final milestone is the completion of a workable compiler to compile the new programming language.

# 4. Appendix

## 4.1. Appendix A - Project schedule

## 4.2. Appendix B - Feasibility Matrix

|  | Write our own Scanner and Parser | Flex and Bison | PLY |
| --- | --- | --- | --- |
| Operational Feasibility | The problem can be completely solved. | The problem can be completely solved. | The problem can be completely solved. |
| Technical Feasibility | The tools exists and advanced programming expertise is required. | All tools are there, but quite a bit of programming expertise is required. | All tools are there but less expertise is required. |
| Economic Feasibility | 0 | 0 | 0 |
| Schedule Feasibility | 1-2 Months | 3 weeks | 2 weeks |

|  | LLVM | LLVMPY | LLVM-J |
| --- | --- | --- | --- |
| Operational Feasibility | The problem can be completely solved. | The problem can be completely solved.. | Problem will be partially solved. Library is incomplete. |
| Technical Feasibility | All the tools are there, but quite a bit of expertise is required. | All tools are there but less expertise is required. | Some tools but poor documentation means that more expertise is required. |
| Economic Feasibility | 0 | 0 | 0 |
| Schedule Feasibility | 2 Months | 3 weeks | 2-3 Months |

|  | Guaranteed Implementations | Essential Implementations | Additional Implementations | 1.0 deployable version |
| --- | --- | --- | --- | --- |
| Operational Feasibility | Problem will not be solved. Program will only run most basic operations. | Problem will not be solved. While the user will be able use design patterns and created algorithms. Process will not be simpler than a standard language. | Problem will be partially solved. Some aspect of using design patterns and algorithm design will be simplified. | Problem will be solved. The use of design patterns will be fully integrated into the language and algorithmic prototyping will be greatly sped up. |
| Technical Feasibility | The technology exists and some programming expertise is required. | The technology exists and some programming expertise is required. | The technology exists and moderate programming expertise is required. | The technology exists and advanced programming expertise is required. |
| Economic Feasibility | Computer + Internet + Electricity $400 | Computer + Internet + Electricity $400 | Computer + Internet + Electricity++ $500 | Webserver + Computers + Programmers $100000+ |
| Schedule Feasibility | 1-2 weeks | 1-2 weeks | 1-3 months | 1-2 years |

## 4.3. Appendix C - Cost Matrix

|  | Cost |
| --- | --- |
| Implementations (what we will accomplish) | $0 |
| LLVMPY | $0 |
| PLY | $0 |
| LLVM | $0 |
| Source Control | $0 |
| Total Cost | $0 |

## 4.4. Appendix D - Diary of Meetings

1st Meeting

Date: January 16, 2014

Location: ECS 254

Start time: 11:00 AM

End time: 12:00 PM

In attendance:

- Erik Edrosa

- Leo Shao

- Ziyuan Meng

Late: -

Agenda: Introduce the project idea, discuss what type of language to implement, discuss and decide on possible tools to use.

Summary of discussion: The group decided to implement an imperative programming language influenced by the C family of languages’ syntax. Discussion of using the Python programming language[1] to implement the front end of the compiler as well as using the PLY (Python Lex-Yacc) library[2] to implement the Lexer and Parser. The back end will use the LLVM compiler with a Python binding called llvmpy[3].

Assigned tasks: Review the tools used in the project and to begin work on the first deliverable.

Resources:

[1] http://python.org/

[2] https://github.com/dabeaz/ply

[3] http://www.llvmpy.org/

2nd Meeting

Date: January 22, 2014

Location: ECS 280c

Start time: 11:00 AM

End time: 11:35 AM

In attendance:

- Erik Edrosa

- Leo Shao

Late: -

Agenda: Discuss the contents of the first deliverable and setting up a development environment for LLVM

Summary of discussion: The tools needed to develop included Python 3.2+, Python Lex-Yacc, and llvmpy (which also needs a special compiled version of LLVM). Many of the tools require a Unix environment which means development on Windows will require MinGW or some other software. Erik was able to build all the tools on his desktop and laptop. The first deliverable's format is a bit vague and needs some clarifications to some sections of it, especially related to the design of a programming language.

Assigned tasks: Everyone to download the tools to test if they work and report any problems. Explore the new tools and learn from it.

3rd Meeting

Date: January 27, 2014

Location: ECS 280c

Start time: 10:00 AM

End time: 10:45 AM

In attendance:

- Erik Edrosa

- Leo Shao

Late: -

Agenda: Discuss the first deliverable and plan for presentation

Summary of discussion: The first deliverable is almost complete with a few modifications needed. We discussed whether we were going to present the first day and make sure each member knows their topic and role in the project.

Assigned tasks: Continue finishing the deliverable and prepare for the presentation

# 5. References

Works Cited

"Cygwin." Cygwin. N.p., n.d. Web. 03 Feb. 2014.

"Flex: The Fast Lexical Analyzer." Flex: The Fast Lexical Analyzer. N.p., n.d. Web. 03 Feb. 2014.

"The GNU Operating System." Bison. N.p., n.d. Web. 03 Feb. 2014.

"Kaleidoscope: Code Generation to LLVM IR¶." Kaleidoscope: Code Generation to LLVM IR — LLVM 3.4 Documentation. N.p., n.d. Web. 03 Feb. 2014.

"Lex - A Lexical Analyzer Generator." Lex - A Lexical Analyzer Generator. N.p., n.d. Web. 03 Feb. 2014.

"The LLVM Compiler Infrastructure Project." The LLVM Compiler Infrastructure Project. N.p., n.d. Web. 03 Feb. 2014.

"Llvm-j - Java Bindings to LLVM - Google Project Hosting." Llvm-j - Java Bindings to LLVM - Google Project Hosting. N.p., n.d. Web. 03 Feb. 2014.

"Llvm-j - Java Bindings to LLVM - Google Project Hosting." Llvm-j - Java Bindings to LLVM - Google Project Hosting. N.p., n.d. Web. 03 Feb. 2014.

"MinGW." MinGW. N.p., n.d. Web. 03 Feb. 2014.

"PLY (Python Lex-Yacc)." PLY (Python Lex-Yacc). N.p., n.d. Web. 03 Feb. 2014.

"Python Programming Language – Official Website." Python Programming Language – Official Website. N.p., n.d. Web. 03 Feb. 2014.

"QuickStart¶." QuickStart — Llvmpy. N.p., n.d. Web. 03 Feb. 2014.

"Yacc: Yet Another Compiler-Compiler." Yacc: Yet Another Compiler-Compiler. N.p., n.d. Web. 03 Feb. 2014.