Monday, February 3rd, 2014

Senior Project Section 1

Data Mining and Reporting System for Community Entrepreneurship Activity Tracking and Assessment

Instructor: Dr. Masoud Sadjadi and Juan Caraballo

Mentor: Luis Amat

Feasibility Study and Project Plan

Team members:

Eskenazi, Elias

Spicci, Gian Piero

# Copyright and Trademark Notice (Quinn)

It is understood and agreed to that the below identified discloser of confidential information may provide certain information that is and must be kept confidential. To ensure the protection of such information, and to preserve any confidentiality necessary under patent and/or trade secret laws, it is agreed that

1. The Confidential Information to be disclosed can be described as and includes:

Invention description(s), technical and business information relating to proprietary ideas and inventions, ideas, patentable ideas, trade secrets, drawings and/or illustrations, patent searches, existing and/or contemplated products and services, research and development, production, costs, profit and margin information, finances and financial projections, customers, clients, marketing, and current or future business plans and models, regardless of whether such information is designated as “Confidential Information” at the time of its disclosure.

2. The Recipient agrees not to disclose the confidential information obtained from the discloser to anyone unless required to do so by law.

3. This Agreement states the entire agreement between the parties concerning the disclosure of Confidential Information. Any addition or modification to this Agreement must be made in writing and signed by the parties.

4. If any of the provisions of this Agreement are found to be unenforceable, the remainder shall be enforced as fully as possible and the unenforceable provision(s) shall be deemed modified to the limited extent required to permit enforcement of the Agreement as a whole.

WHEREFORE, the parties acknowledge that they have read and understand this Agreement and voluntarily accept the duties and obligations set forth herein.

Recipient of Confidential Information:

Name (Print or Type):

Signature:

Date:

Discloser of Confidential Information:

Name (Print or Type):

Signature:

Date:

# Abstract

In this document, the reader will be able to find an overview of the system being built for Venture Hive. Section one contains the problem that is being addressed, as well as some background of the company and definitions that are important in order to fully understand what the system will accomplish.

In section two the feasibility study is being described. The description of the system that the company currently has, the purpose of the proposed system that is being built, the high-level definition of user requirements, the alternative solutions to this problem and the recommendation that we can give to the client.

Section three contains the project organization, how the personnel will be distributed, and the hardware and software requirements for the project. Moreover, shows tasks, milestones and deliverables that need to be taken into consideration.

Section 4 is the last section of the document. It contains the appendixes of the document; project schedule, feasibility matrix, cost matrix and diary of meetings.

Table of Contents

Copyright and Trademark Notice (Quinn)	2

Abstract	3

1.	Introduction	5

1.1.	Problem Definition	5

1.2.	Background	5

1.3.	Definitions, Acronyms and Abbreviations	6

1.4.	Overview of Document	8

2.	Feasibility Study	8

2.1.	Description of Current System (Limitation and Constraints)	8

2.2.	Purpose of New System	8

2.3.	High-Level Definition of user Requirements	10

2.4.	Alternative Solutions	10

2.4.1.	Description of Alternatives	10

2.4.2.	Selection Criteria: Which of the alternatives are selected?	11

2.4.3.	Analysis of Alternatives	12

2.5.	Recommendations	13

3.	Project Plan	14

3.1.	Project Organization	14

3.1.1.	Project Personnel Organization	15

3.1.2.	Hardware and Software Resources	16

3.2.	Identification of Task, Milestones and Deliverables	17

4.	Appendix	21

4.1.	Appendix A – Project Schedule	21

4.2.	Appendix B – Feasibility Matrix	21

4.3.	Appendix C – Cost Matrix	24

4.4.	Appendix D – Diary of Meetings	24

5.	References	26

# Introduction

In this section we will take into consideration the system that is being built. The section includes the problem definition, background of the company and the problem, definitions and acronyms that are worth taking notice.

## Problem Definition

Venture Hive (VH) is a South Florida company incubator: they provide other businesses, usually start-ups, with the guidance and tools they need to grow and be successful. In order to do this effectively, Venture Hive plans to collect large amounts of data about South Florida companies. The problem is that the collected data does not provide enough information in its raw form. They want, on the one hand, to identify salient correlations between specific business attributes in order to make informed recommendations to its clients; on the other hand, to sort businesses and entrepreneurs into groups, or “clusters”, based on shared features, with the purpose of tailoring its incubation approach according to the cluster to which a client belongs. Frequent mining leads to the discovery of these associations and clusters among items in large relational data sets. As a rule, having a human sort vast amount of data in search of these associations and clusters can be very costly, even unfeasible.

In short, Venture Hive will benefit from finding these association patterns and clusters in a manageable and intelligent way, to assess the replicability of business practices that are correlated with desirable results.

## Background

Venture Hive is a recently established organization that helps entrepreneurs and new businesses in the technology market to mature. As the CTO of the company said, “Venture Hive is a start-up of start-ups”. Founded in 2013 by Dr. Susan Amat (CEO) and Luis Amat (CTO) with grants of Miami’s Downtown Development Authority, VH ultimate goals are maximize local economic impact and foster a culture of entrepreneurship in South Florida. Most of its programs focus on providing guidance and shelter to its clients. Programs like the Accelerator and the Incubator are an example of VH contributions to the local economic development. Other programs, like Venture Hive Prep and Venture Hive U, cultivate innovation and entrepreneurship at high schools and universities.

As part of VH expansion plans, Dr. Susan Amat and Luis Amat  proposed the creation of  a data mining and reporting system for community entrepreneurship activity tracking and assessment. This system is intended to help the company to improve its incubation methods by learning from other companies’ practices in South Florida.

At the moment the project is in its initial stages, the Venture Hive Regional Miner System represents the first step of the plan.

## Definitions, Acronyms and Abbreviations

Definitions:

- Data Mining: data mining is a form of using raw data, which comes from different sources resulting into meaningful information. This can be accomplished by using algorithms in order to find patterns between the fields in the database (Palace).

- JVM: Java Virtual Machine

- Classification: of data analysis that extracts models describing important data classes. Such models, called classifiers, predict categorical (discrete, unordered) class labels (Han, Kamber and Pei).

- Clustering: is the process of grouping a set of data objects into multiple groups or clusters so that objects within a cluster have high similarity, but are very dissimilar to objects in other clusters (Han, Kamber and Pei).

- Weka: Weka is a collection of machine learning algorithms for data mining tasks. The algorithms can either be applied directly to a dataset or called from your own Java code. Weka contains tools for data pre-processing, classification, regression, clustering, association rules, and visualization. It is also well-suited for developing new machine learning schemes (Weka).

- RapidMiner: is a system for data mining, available as a stand-alone application for data analysis and as a data mining engine for integration into your own products.

- MySQL: MySQL is the world's most popular open source database (MySQL).

- Linear Regression: involves finding the “best” line to fit two attributes (or variables) so that one attribute can be used to predict the other. Regression analysis is a statistical methodology that is most often used for numeric prediction, like continuous-valued function or ordered value, as opposed to a class label (Han, Kamber and Pei).

- Apriori: is a seminal algorithm proposed by R. Agrawal and R. Srikant in 1994 for mining frequent itemsets for Boolean association rules. Apriori employs an iterative approach known as a level-wise search, where k-itemsets are used to explore (k+1)-itemsets (Han, Kamber and Pei).

- FPGrowth: is an algorithm for finding large item sets without candidate generation. Iteratively reduces the minimum support until it finds the required number of rules with the given minimum metric (Weka).

- Expectation-maximization (EM): is an iterative algorithm framework that approaches maximum likelihood or maximum a posteriori estimates of parameters in statistical models, where the model depends on unobserved latent variables (Han, Kamber and Pei).

- Farthest first: works as a fast simple approximate clusterer algorithm (Weka).

- Simple K-means: the algorithm defines the centroid of a cluster as the mean value of the points within the cluster. It iteratively proceeds generate new cluster, improving each time the mean value (Han, Kamber and Pei).

- Unsupervised learning: is essentially a synonym for clustering. The learning process is unsupervised since the input examples are not class labeled. Typically, clustering is used to discover classes within the data (Han, Kamber and Pei).

- Association algorithms: are algorithms that search for recurring relationships or frequent pattern in a given data set (Han, Kamber and Pei).

Acronyms:

- VH: Venture Hive

- VHRM: Venture Hive Regional Miner

- EM: Expectation-maximization

## Overview of Document

In this document the reader will be able to find the feasibility study and the project plan of the proposed system. Section one contains the problem definition, and Venture Hive’s background. Additionally, you will find definitions that are important in order to fully understand what the system will accomplish.

In section two we will describe the feasibility study. It contains what is the system that Venture Hive wants to develop and its purpose. Moreover, the reader will find the high-level definition of user requirements, alternatives on how to solve the problem and the recommendations for the alternatives.

Section three contains the project plan that is how the will the work breakdown be set. Also, how the project organization will be, how the personnel will be distributed and what are the hardware and software requirements for the project. Also this section has the tasks, milestones and deliverables that need to be taken into consideration.

Section 4 is the section that contains the appendixes of the document. It includes the project schedule, feasibility matrix, cost matrix and diary of meetings.

# Feasibility Study

In this section the reader will find the description of the system that the company currently has, what is the purpose of the new system that is being built, the high-level definition of user requirements, what are the alternative solutions to this problem and what are the recommendation that we can give to the client.

## Description of Current System (Limitation and Constraints)

Currently, Venture Hive does not have a data mining system in place to sift the data of businesses and entrepreneurs in the area of South Florida. Furthermore, the data of the mentioned businesses is not available at the moment.

## Purpose of New System

The main purposes of the system are, on the one hand, aid Venture Hive to identify salient correlations between specific businesses attributes in order to make informed recommendations to its clients. To do this, the system will allow the user to perform association algorithms in search of frequent patterns that will picks out correlations between specific attributes; helping VH to make recommendations to its clients based on what sorts of business practices are correlated with good results (e.g., number of founders being positively correlated with annual revenue).

On the other hand, to sort businesses and entrepreneurs into groups, or “clusters”, based on shared features, with the purpose of tailoring its incubation approach according to the cluster to which a client belongs. To do this, the system allows the user to perform cluster algorithms; helping VH to create targeted business strategies for their clients based on the common features they found from the external companies.

Moreover, a reporting subsystem will allow the user to see the results of the data mining algorithms in a more intelligible way. Additionally, the user will see the completed runs performed to each data filter and the algorithms that were executed. This allows for traceability, helping VH identify the data that corresponds with the performed algorithms.

In essence, the purpose of the new system is to retrieve useful information from the data collected of business and entrepreneurs located in South Florida; namely the counties of Pinellas, Hillsborough, Manatee, Sarasota, Charlotte and Lee. The following attributes are the ones VH is interested in mining:

- New business industry classification

- New business number of founders

- Gender of founders

- Education level of founders

- Amount of investment

- Types of licenses/certificates needed to open business

- Classification - service or product business

- Zip code of founder's residence

- Zip code of business location

- Number of years founder has been in x county

- Number of each type of license/certificate applied for per year in each county

- Number of each type of license/certificate granted per year in each county

- Individual demographic breakdowns of each county - age, ethnicity, gender, income

- Business demographic breakdowns of each county - revenue, # of employees, type of business, industry, age of firm

- Higher education - total number of students registered in post secondary in each county, residents vs. Non residents

## High-Level Definition of user Requirements

Venture Hive Regional Miner shall:

- Allow the user to select filtered data and view its details.

- Display which algorithms require data adjustments in order to be executed.

- Allow the user to perform data cleaning routines (e.g. replace missing values) to the selected data set for a specific algorithm.

- Allow the user to perform data transformation to provide better results (e.g. discretize and normalize) given a data set and specific algorithm.

- Allow the user to run multiple algorithms, regardless of type (i.e. association and clustering), in a single instruction.

- Allow the user to save a run configuration (i.e. data set, data adjustments and algorithms) for future execution.

- Display the report of the data mining algorithms

- Display the report of the raw data filtered in a semi-ad-hoc fashion way

- Allow the user to download the reports to CSV

- Allow the user to filter the reports based on each attribute as described in section 2.2.

- Allow the user to filter the runs of the results based on the date

## Alternative Solutions

In section 2.4.1, the alternatives for building the system will be described. In section 2.4.2, what was the criteria used to select the alternatives and 2.4.3, it will be analyzed why the alternatives where selected.

### Description of Alternatives

- Data acquisition:

  - Generate dummy data

  - Look for data in www.data.gov and use data sets that are helpful for the system

- Reporting System 1:

  - Build our own reporting system that adapts perfectly to the entire program

  - Find an existing reporting system that will be integrated with the data mining results

- Reporting System 2:

  - Store the parameters that get the results of the data mining algorithm so that the result can be re-generated at any time

  - Store the actual results of the data mining algorithm runs.

  - Store both the parameters and the actual results of the data mining algorithm

- Data mining, algorithm selection:

  - The user have the ability to choose which algorithm he or she will use

  - The algorithm is already specified for the user, he or she only has to run it.

- Data mining, clustering algorithms:

  - Use partitioning methods

  - Use density-based methods

- Data mining tool

  - Weka

  - Rapid Miner

### Selection Criteria: Which of the alternatives are selected?

A description of to what degree the candidate would benefit the organization and how well the system would work.

- Operational feasibility: “a measure of how well a solution will work or be accepted in an organization.” (Whitten, Bentley and Dittman)

- Technical feasibility: “a measure of the practicality of a technical solution and the availability of technical resources and expertise” (Whitten, Bentley and Dittman).

- Schedule feasibility: “a measure of how reasonable the project timetable is” (Whitten, Bentley and Dittman).

- Economic feasibility: “a measure of how reasonable the project timetable is” (Whitten, Bentley and Dittman).

### Analysis of Alternatives

- Data Acquisition: In order to test the system and run data mining algorithm we will either generate dummy data or use data sets that can fit with the attributes previously described. Generating data with the web page www.generatedata.com is easy and useful. Using www.data.gov to retrieve data sets can be more difficult since you will not find the exact attributes for the proposed system.

- Reporting System 1: Two alternatives were presented for the reporting system. Building a reporting system or using and adapting something that already exist. The first alternative (building it from scratch) was considered because you can create a system that can solve and fit all the needs of the client. Using an existing reporting system can benefit us because you just need to adapt the system to the clients needs. This alternative consumes less time and can even be better than building the reporting system from scratch.

- Reporting System 2: Storing the results from the data mining algorithms and storing the parameters that lead to the result are both useful. Since we need the results fast but also we need the parameters for traceability, the other alternative is to store both. The last alternative can be more efficient and also more reliable.

- Data mining, algorithm selection: There are two alternatives on selecting the algorithms for the data mining. The first one is to allow the user to select which algorithm he or she wants to select. The other alternative is that the system already has which algorithm should run for the data mining tool. We considered these two alternatives because we didn’t know if we should give the opportunity to the user to select the algorithms or not. Due to the type of information that is being analyzed and the purpose of the system, we decided that we should consider both alternatives.

- Data mining, clustering algorithms: On the one hand, we consider partitioning methods because they are the simplest version of clustering analysis, and are easily implemented in the proposed system. The clusters are formed to optimize an objective-partitioning criterion, such as a dissimilarity function based on distance, so that the objects within a cluster are “similar” to one another and “dissimilar” to objects in other clusters in terms of the data set attributes (Han, Kamber and Pei). Partitioning methods are ideal for users that are familiar with the dataset.

On the other hand, density-based methods are useful to discover clusters of arbitrary shapes. The model clusters are represented as dense regions in the data space, separated by sparse regions (Han, Kamber and Pei). This fact avoids inaccurately identifying convex regions, where noise or outliers are included in the clusters (common in partitioning methods). In brief, density-based methods are recommended for users that are unfamiliar with the dataset.

- Data Mining tool: We consider RapidMiner and Weka because both of them are reliable, open-source data mining tools. Weka is a collection of machine learning algorithms for data mining tasks. The algorithms can either be applied directly to a dataset or called from your own Java code. Weka contains tools for data pre-processing, classification, regression, clustering, association rules, and visualization. It is also well-suited for developing new machine learning schemes. RapidMiner is a system for data mining, available as a stand-alone application for data analysis and as a data mining engine for integration into your own products.

## Recommendations

After completing the feasibility matrix and evaluating all the alternatives we concluded that:

- For data acquisition, it is better to generate dummy data. With www.datagenerator.com it is very easy and convenient.

- Between building the reporting system from scratch and using one that already exist, we will create a new system that adapts with the clients needs.

- Storing the algorithms that lead to the results and storing the actual results seems both the right way to go. Therefore, storing both of the alternatives scored higher in the feasibility matrix.

- Giving the user to select when and which algorithm to select is better, from the point of view of the client than pre-establishing it.

- As the reader can see in the Appendix B feasibility matrix, the Weka data mining tool was the highest scoring alternative overall, for the following reasons:

  - Our developers are already familiarized with the tool.

  - There is more documentation available on the implementation and use of this tool.

  - Weka implementation is more time-effective and can thus be more easily adapted to the project schedule.

Given these reasons, we chose to use Weka for the development of our project. However, since RapidMiner is, to some extent, more powerful and flexible than Weka as a data mining tool, we recommend it for projects that are even more complex, particularly if the project’s developers have more experience with RapidMiner, access to more documentation on its implementation and use, and fewer time constraints.

# Project Plan

This section of the FSPP is intended to describe the project’s organizational structure, define roles and responsibilities for the team members, and define the software and hardware required for the project.

## Project Organization

There are two controlling entities for this project: Venture Hive acting as a client and Florida International University acting as an evaluator. Venture Hive and Florida International University will assess the software development team with respect to software quality, software functionality and documentation.

Figure 3.1 depicts the decision hierarchy for the project. In order to protect Venture Hive Miami’s integrity, Dr. Susan Amat and Luis Amat must accept or reject any addition, deletion or modification to the proposed system.

Figure 3.1. Project Decision Hierarchy

### Project Personnel Organization

This subsection identifies roles and responsibilities for each team member.

The project personnel are organized as follow:

| Project’s Roles and Responsibilities |  |  |
| --- | --- | --- |
| Client/Mentor: Luis Amat |  |  |
| Team Member | Role | Responsibilities |
| Gian Spicci | Team Manager | - Backend Developer (Data Mining and Analytics) - Database Manager |
| Elias Eskenazi | Minute Taker and Time Keeper | - Backend Developer (Reporting System) - Tester |

Table 3.1. Roles & Responsibilities Distribution

Note: Roles like team manager and minute taker will be interchangeable between team members to expose every member to different skill sets. Responsibilities, however, will be fixed as shown above in Table 3.1.

### Hardware and Software Resources

This subsection identifies the Software and Hardware requirements.

Software requirements:

- Weka Version 3.6

- MySQL Community Server 5.6.15

- Microsoft Office 2010

- StarUML Version 5.0.2

- Google Hangout

- phpMyAdmin

- Netbeans 8.0 IDE

- GIT Repository

- Asana

- SourceTree

Hardware requirements:

- One or two servers with the following minimum requirements:

- Hard Drive 100GB

- Dual Core 2.4 GHz CPU

- 4GB RAM

- Two personal computers with the following minimum requirements:

- Dual Core 2.5GHz Processor

- 4GB RAM

- Hard Drive 100GB

## Identification of Task, Milestones and Deliverables

The project is divided into five phases: planning, designing, implementation, testing and final delivery preparation. To measure the progress of the project, we specified major milestones to mark the end of a phase.

Planning Milestone

Design Milestone

Implementation Milestone

Testing Milestone

Final Delivery Milestone

Table 3.2 is a work breakdown structure used to depict the tasks and their tentative dates within each phase.

| Task Description | Start Date | End Date |
| --- | --- | --- |
| Planning Phase |  |  |
| Problem Definition & Alternative Solutions | 01/15/14 | 01/20/14 |
| Identify Major Functionalities | 01/18/14 | 01/25/14 |
| Definition of Project Roles | 01/15/14 | 01/19/14 |
| Feasibility Study and Project Plan Document | 01/13/14 | 02/03/14 |
| Identification of Functional & non-Functional Requirements | 01/27/14 | 01/31/14 |
| Creation of Diagrams & Models | 01/29/14 | 02/05/14 |
| Requirement Analysis | 02/05/14 | 02/10/14 |
| Requirements Document | 01/27/14 | 02/17/14 |
| Planning Milestone & Design Phase |  |  |
| Project Design | 02/10/14 | 02/24/14 |
| Design Database | 02/10/14 | 02/13/14 |
| Object Design | 02/12/14 | 02/16/14 |
| Design Data Mining System | 02/13/14 | 02/20/14 |
| Design Reporting System | 02/16/14 | 02/24/14 |
| Design Document | 02/10/14 | 03/03/14 |
| Design Milestone & Implementation Phase |  |  |
| Implement System | 02/24/14 | 03/10/14 |
| Implementation Milestone & Testing Phase |  |  |
| Design Test Cases | 02/25/14 | 03/03/14 |
| Unit Testing | 03/05/14 | 03/17/14 |
| Integrate System | 03/10/14 | 03/24/14 |
| System Testing | 03/24/14 | 03/31/14 |
| Testing Milestone & Final Delivery Preparation |  |  |
| Poster Preparation | 03/24/14 | 04/07/14 |
| Debugging & Code Refinement | 04/07/14 | 04/21/14 |
| Final Deliverable | 04/07/14 | 04/14/14 |
| Project Deployment | 04/21/14 | 04/25/14 |
| Final Delivery Milestone |  |  |

Table 3.2. Work Breakdown

Project deliverables are work products to be delivered to Venture Hive™ Miami and Florida International University. All deliverables are submitted through the Moodle Platform on the delivery dates specified below:

Deliverable #1 Feasibility Study and Project Plan (FSPP)

First draft review: January 20, 2014

Second draft review: January 27, 2014

Delivery date: February 3, 2014

Deliverable #2 Requirement Document (RD)

First draft review: February 3, 2014

Second draft review: February 10, 2014

Delivery date: February 17, 2014

Deliverable #3 Design Document (DD)

First draft review: February 17, 2014

Second draft review: February 24, 2014

Delivery date: March 3, 2014

Deliverable #4 Implementation & Unit Testing (IUT)

First code review: March 3, 2014

Second code review: March 10, 2014

Delivery date: March 17, 2014

Deliverable #5 Integration & System Testing (IST)

First code review: March 17, 2014

Second code review: March 24, 2014

Delivery date: March 31, 2014

Deliverable #6 Poster

First draft review: March 31, 2014

Second draft review: April 7, 2014

Delivery date: April 14, 2014

Deliverable #7 Debugging & Code Refinement (DCR)

First code review: April 14, 2014

Second code review: April 21, 2014

Delivery date: April 25, 2014

Deliverable #8 Final Deliverable

Delivery date: April 25, 2014

# Appendix

## Appendix A – Project Schedule

## Appendix B – Feasibility Matrix

- Data acquisition:

|  | Alternative 1 | Alternative 2 |
| --- | --- | --- |
| Description | Generate dummy data | Look for data in www.data.gov that can be corresponded with the requested attributes. |
| Operational Feasibility | 3 | 4 |
| Technical Feasibility | 5 | 3 |
| Schedule Feasibility | 3 | 1 |
| Economic Feasibility | 5 | 5 |
| Ranking | 4 | 3.25 |

- Reporting System 1:

|  | Alternative 1 | Alternative 2 |
| --- | --- | --- |
| Description | Build our own reporting system that adapts perfectly to the entire program | Find an existing reporting system and integrate it to the entire program |
| Operational Feasibility | 4 | 4 |
| Technical Feasibility | 5 | 4 |
| Schedule Feasibility | 4 | 5 |
| Economic Feasibility | 5 | 3 |
| Ranking | 4.25 | 4 |

- Reporting System 2:

|  | Alternative 1 | Alternative 2 | Alternative 3 |
| --- | --- | --- | --- |
| Description | Store the parameters that get the results of the data mining algorithm so that the result can be re-generated at any time | Store the actual results of the data mining algorithm runs. | Store both the parameters and the actual results of the data mining algorithm |
| Operational Feasibility | 3 | 3 | 5 |
| Technical Feasibility | 3 | 3 | 4 |
| Schedule Feasibility | 4 | 4 | 4 |
| Economic Feasibility | 4 | 4 | 3 |
| Ranking | 3.5 | 3.5 | 4 |

- Data mining, algorithm selection:

|  | Alternative 1 | Alternative 2 |
| --- | --- | --- |
| Description | The user have the ability to choose which algorithm he or she will use | The algorithm is already specified for the user, he or she only has to run it. |
| Operational Feasibility | 5 | 2 |
| Technical Feasibility | 5 | 2 |
| Schedule Feasibility | 4 | 4 |
| Economic Feasibility | 5 | 5 |
| Ranking | 4.75 | 3.25 |

- Data Mining tool:

|  | Alternative 1 | Alternative 2 |
| --- | --- | --- |
| Description | Weka | Rapid Miner |
| Operational Feasibility | 4 | 4.5 |
| Technical Feasibility | 5 | 3 |
| Schedule Feasibility | 4 | 3.5 |
| Economic Feasibility | 5 | 5 |
| Ranking | 4.5 | 4 |

## Appendix C – Cost Matrix

| Resource | Qty. | Cost |
| --- | --- | --- |
| Server | 1 | $ 0.00 |
| Personal Computer | 2 | $ 0.00 |
| Open Source Software |  | $ 0.00 |

## Appendix D – Diary of Meetings

Meetings with the mentor will be held twice a week, preferably Tuesdays and Fridays, at Venture Hive headquarters. Each meeting will require a confirmation via Moodle Group Forums or phone, specifying time and availability. As an alternative, meetings can be held at one’s convenience using software tools like Skype. In addition, we will use Asana to organize and keep track of our tasks.

Meeting #1

Date: Wednesday, January 15, 2014

Location: Venture Hive

Start Time: 10:00 AM

End Time: 11:15 AM

Attendance: Elias Eskenazi, Gian Spicci

Agenda:

- Start creating an overview of the project.

- Discuss data disclosure policies.

- Discuss technology available.

- Assign roles and responsibilities for the project

Meeting #2

Date: Friday, January 17, 2014

Location: Florida International University

Start Time: 4:00 PM

End Time: 5:30 PM

Attendance: Elias Eskenazi, Gian Spicci

Agenda:

- Continue working on deliverable #1

- Divide the document sections between team member

Meeting #3

Date: Monday, January 20, 2014

Location: Venture Hive

Start Time: 10:00 AM

End Time: 11:30 AM

Attendance: Elias Eskenazi, Gian Spicci

Agenda:

- Start working on the second draft of the deliverable #1

- Start working on the presentation

# References

Han, Jiawei, Micheline Kamber and Jian Pei. Data Mining Concepts and Techniques. 3rd Edition. Waltham: Elsevier, 2012.

"IEEE Standard for Software Project: Management Plans." IEEE Computer Society (1998): 9-26.

MySQL. MySQL Editions. 18 January 2014 <http://www.mysql.com/products/>.

Palace, Bill. Data Mining: What is Data Mining? 1996. 18 January 2014 <http://www.anderson.ucla.edu/faculty/jason.frand/teacher/technologies/palace/datamining.htm>.

Quinn, Gene. Simple Confidentiality Agreement. 31 July 2013. 20 January 2014 <http://www.ipwatchdog.com/tradesecret/simple-confidentiality-agreement/>.

Tsui, Frank. Managing Software Projects. Boston: Jones and Bartlett Publishers, 2004.

Venture Hive. Overview. 18 January 2014 <http://www.venturehive.co/>.

Weka. Weka 3: Data Mining Software in Java. 19 January 2014 <http://www.cs.waikato.ac.nz/ml/weka/>.

Whitten, Jeffrey, Lonnie Bentley and Kevin Dittman. System Analysis and Design Methods. McGraw-Hill/Irwin, 2007.